Promoting Energy-Efficient Motors in Small and Medium Sized Enterprises (PEEMS) (PIMS 5285)’ Project

Deliverable 1.3

Lessons Learned and Best Practices Report and Final

Dissemination Package

Reporter: Onur Günduru

Date: 11.09.2025

#### 1. Executive Summary

#### The "Promoting Energy-Efficient Motors in Small and Medium Sized Enterprises (PEEMS)" (TEVMOT) project successfully achieved its primary goal of facilitating the adoption of energy-efficient motors in Türkiye. However, its most profound impact was revealing a systemic barrier to sustainable energy efficiency: the widespread absence of formal Energy Management Systems (EMS), compliant with standards like ISO 50001, in both the private and public sectors. Initial engagement with SMEs proved challenging due to this lack of systematic energy tracking. A strategic pivot to public water treatment and pumping facilities revealed the same systemic gap.

This discovery led to a crucial, high-impact intervention in the final phase: providing introductory EMS training to facility managers in Gaziantep, Malatya, Kahramanmaraş, Şanlıurfa, and Hatay, where 121 motor replacements were completed. The overwhelmingly positive reception to this training underscored a critical lesson: technology adoption (i.e., new motors) is necessary, but not sufficient. For sustainable, long-term impact, it must be coupled with capacity building in energy management.

This report concludes with two primary recommendations for future initiatives: first, to prioritize incentives for the establishment and maturation of EMS in large energy consumers, and second, to foster the creation of sectoral energy benchmarking through collaborations with NGOs. Projects with modest budgets cannot single-handedly transform a nation's energy landscape, but they can, as TEVMOT has, act as powerful catalysts that illuminate the path for broader, more systemic change.

#### 2. Introduction

The TEVMOT project was designed to promote the replacement of inefficient electric motors in Turkish enterprises, thereby contributing to national energy savings and green transformation goals. This report outlines the key lessons learned during the project's lifecycle, focusing on stakeholder engagement, implementation challenges, and strategic recommendations for maximizing the impact of future energy efficiency programs.

3. Key Findings

#### 3.1. The Systemic Barrier of Lacking Energy Management Systems

A core lesson emerged early in the project during engagement with Small and Medium-Sized Enterprises (SMEs) in Organized Industrial Zones. While SMEs were open to the concept of energy efficiency, the project team found it difficult to build and sustain engagement.

The vast majority of targeted SMEs did not have an established Energy Management System (EMS) or a dedicated energy manager. Energy consumption was often seen as a fixed operational cost rather than a variable to be managed.

Without systematic data collection, monitoring, and analysis, it was nearly impossible for these SMEs to accurately assess the baseline performance of their existing motors or quantify the long-term benefits of an upgrade beyond a simple electricity bill reduction. This made it difficult to secure long-term commitment and build a data-driven relationship.

#### 3.2. The Gap Persists in the Public Sector

Following the challenges with the private sector, the project's remaining budget was strategically reallocated to public sector SMEs, such as municipal water treatment plants and drinking water pumping stations. These entities are significant energy consumers and presented a clear opportunity for high-impact interventions.

Surprisingly, none of the public facilities engaged had an ISO 50001 compliant EMS in place. Despite being major energy consumers with significant potential for savings, their approach to energy management was largely reactive.

This revealed that the lack of systematic energy management is not limited to the private sector but is a widespread structural issue. It also highlighted that entities without a formal system struggle to effectively evaluate and leverage grant and subsidy opportunities, even when they are readily available.

#### 3.1. The Catalytic Impact of Capacity Building

#### The most critical lesson of the project came in its final weeks. In recognizing the systemic gap, the project team organized and delivered introductory training on Energy Management Systems for the managers of the facilities in Gaziantep, Malatya, Kahramanmaraş, Şanlıurfa, and Hatay, which had benefited from the motor replacement program (a total of 121 motors).

#### The training was met with exceptional interest and appreciation. Facility managers expressed a clear understanding that a new, efficient motor was a valuable asset, but a management system was the key to unlocking its full potential and achieving continuous improvement.

#### This confirmed that providing technology alone is an incomplete solution. Pairing technology transfer with targeted capacity building creates a multiplier effect, empowering beneficiaries to take ownership of their energy consumption and pursue long-term sustainability.

#### 4. Recommendations for Future Initiatives

Based on these findings, we strongly recommend that future energy efficiency projects, particularly those funded by international partners, incorporate the following strategic pillars:

- Prioritize the Establishment of Energy Management Systems: Incentives, grants, and technical support should be geared not just towards purchasing efficient equipment, but towards guiding and supporting large consumers in establishing and maturing their own ISO 50001 compliant Energy Management Systems. A functioning EMS should be seen as a prerequisite for maximizing the impact of technology grants.

- Foster Sectoral Benchmarking through NGO Collaboration: An EMS is the foundation, but continuous improvement requires context. We recommend promoting and facilitating partnerships between companies/public institutions and sectoral NGOs (like EMOSAD and EYODER). These collaborations can lead to the creation of energy performance benchmarks, allowing organizations to compare their efficiency against industry peers, identify best practices, and set more ambitious improvement targets.

#### 7. Conclusion

#### The TEVMOT project successfully demonstrated the tangible benefits of energy-efficient technologies. More importantly, it served as a diagnostic tool, revealing that the next frontier for energy efficiency in Türkiye lies in building managerial capacity. Future projects should build on this crucial lesson, understanding that their role is not just to fund change, but to empower organizations with the systems and knowledge to sustain it. By doing so, they can truly serve as catalysts, paving the way for a widespread and lasting energy transformation.