United Nations Development Programme

Project Document for projects financed by the various GEF Trust Funds

| Project title: Integrated Transboundary River Basin Management for the sustainable development of the Limpopo River Basin |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Country(ies): Botswana, Mozambique, South Africa, Zimbabwe | Implementing Partner (GEF Executing Entity): Global Water Partnership Southern Africa (GWP-SA) |  |  | Execution Modality: IGO Execution |  |
| Contributing Outcome (UNDAF/CPD, RPD, GPD): N/A |  |  |  |  |  |
| UNDP Social and Environmental Screening Category: Moderate |  |  | UNDP Gender Marker: 2 |  |  |
| Atlas Award ID: 00136641 |  |  | Atlas Project/Output ID: 00127459 |  |  |
| UNDP-GEF PIMS ID number: 6224 |  |  | GEF Project ID number: 10182 |  |  |
| LPAC meeting date: 14 April 2021 |  |  |  |  |  |
| Last possible date to submit to GEF: June 2021 |  |  |  |  |  |
| Latest possible CEO endorsement date: 30 November 2022 |  |  |  |  |  |
| Project duration in months: 54 months |  |  |  |  |  |
| Planned start date: 30 September 2022 |  |  | Planned end date: 28 February 2027 |  |  |
| Expected date of Mid-Term Review: 30 December 2024 |  |  | Expected date of Terminal evaluation: 30 November 2026 |  |  |
| Brief project description: Improved water resources management, including the equitable allocation of water between upstream and downstream areas and among urban and rural users, is an essential challenge for the future development of the Limpopo River Basin. The proposed project will undertake a suite of other activities designed to strengthen joint management and planning capacity and practices at the transboundary basin level. These activities include: strengthening the capacities of LIMCOM Member States and the LIMCOM Secretariat to support IWRM implementation at the basin level; addressing critical information gaps that prevent effective IWRM implementation; developing information management tools to consolidate information and present it to policy makers and other audiences to raise awareness of issues critical to the sustainable management of the LRB; carrying out a Transboundary Diagnostic Analysis - Strategic Action Program process to build trust among countries through joint development of information, approaches and strategies; implementing pilot sustainable land management activities with the goal of reducing land degradation and demonstrating the link between SLM activities and reduced sedimentation, as well as promoting the replication of land degradation control activities in the basin; and supporting knowledge exchange with other RBOs in the region to support the effective and efficient delivery of project results. |  |  |  |  |  |
| Financing Plan |  |  |  |  |  |
| GEF Trust Fund grant |  |  | USD 6,000,000 |  |  |
| - Total Budget administered by UNDP |  |  | USD 6,000,000 |  |  |
| co-financiers that will deliver project results included in the project results framework (Funds not administered through undp accounts) |  |  |  |  |  |
| Government of Botswana (Dept. of Water and Sanitation) |  |  | USD 1,200,000 |  |  |
| Government of Mozambique (Natl. Directorate of Water Resources Management) |  |  | USD 1,000,000 |  |  |
| Government of Mozambique (Government of Massingir District) |  |  | USD 400,000 |  |  |
| Government of Mozambique (Ara-Sul) |  |  | USD 600,711 |  |  |
| Government of South Africa (Dept. of Water and Sanitation) |  |  | USD 3,521,333 |  |  |
| Government of Zimbabwe |  |  | USD 856,110 |  |  |
| UNDP Cap-Net |  |  | USD 200,000 |  |  |
| UNDP South Africa |  |  | USD 200,000 |  |  |
| UNDP Zimbabwe |  |  | USD 200,000 |  |  |
| UNDP Botswana |  |  | USD 200,000 |  |  |
| UNDP Mozambique |  |  | USD 200,000 |  |  |
| World Bank – Southern Africa Drought Resilience Initiative |  |  | USD 150,000 |  |  |
| Global Water Partnership – Southern Africa |  |  | USD 250,000 |  |  |
| Instituto Superior Politécnico de Gaza |  |  | USD 632,800 |  |  |
| Grid-Arendal |  |  | USD 150,000 |  |  |
| Peace Parks Foundation |  |  | USD 800,000 |  |  |
| Southern African Development Community - Groundwater Management Institute (SADC-GMI) |  |  | USD 100,000 |  |  |
| Southern African Development Community - WaterNet |  |  | USD 975,000 |  |  |
| USAID – Resilient Waters Program |  |  | USD 4,450,000 |  |  |
| UK-CRIDF |  |  | USD 1,300,000 |  |  |
| GIZ |  |  | USD 240,000 |  |  |
| - Total confirmed co-financing |  |  | USD 17,625,954 |  |  |
| - Grand-Total Project Financing (1) + (2) |  |  | USD 23,625,954 |  |  |
| Signatures: |  |  |  |  |  |
| Signature: print name below |  | Agreed by Government Development Coordination Authority – Botswana |  |  | Date/Month/Year |
| Signature: print name below |  | Agreed by Government Development Coordination Authority – Mozambique |  |  | Date/Month/Year |
| Signature: print name below |  | Agreed by Government Development Coordination Authority – South Africa |  |  | Date/Month/Year |
| Signature: print name below |  | Agreed by Government Development Coordination Authority - Zimbabwe |  |  | Date/Month/Year |
| Signature: print name below |  | Agreed by Implementing Partner (GWP-SA) |  |  | Date/Month/Year |
| Signature: print name below |  | Agreed by UNDP |  |  | Date/Month/Year |

# Table of Contents

I.	Table of Contents	3

II.	Development Challenge	6

III.	Strategy	18

IV.	Results and Partnerships	23

V.	Project Results Framework	64

VI.	Monitoring and Evaluation (M&E) Plan	69

VII.	Governance and Management Arrangements	71

VIII.	Financial Planning and Management	77

IX.	Total Budget and Work Plan	83

X.	Legal Context	95

XI.	Risk Management	95

XII.	Mandatory Annexes	99

Annex 1: GEF Budget Template	100

Annex 2:  Project map and Geospatial Coordinates of project sites	101

Annex 3: Multi Year Work Plan	106

Annex 4: Monitoring Plan	113

Annex 5: UNDP Social and Environmental Screening Procedure (SESP)	128

Annex 6: UNDP Risk Register	147

Annex 7: Overview of Project Staff and Technical Consultancies	156

Annex 8: Stakeholder Analysis and Stakeholder Engagement Plan	165

Annex 9: Gender Analysis and Gender Action Plan	165

Annex 10: Procurement Plan	165

Annex 11: GEF focal area specific annexes	165

Annex 12: Additional agreements	165

Annex 13: GEF Core indicators	165

Annex 14: GEF 7 Taxonomy	165

Annex 15: Partner Capacity Assessment Tool and HACT assessment	165

Annex 16: UNDP Project Quality Assurance Report	165

Annex 17: Information on Project Co-financing and Programmatic Baseline	165

Annex 18: Linkages between LIMCOM IWRM Plan – 2018-2022 and other regional / national donor-supported initiatives	165

Acronyms and Abbreviations

| ARA Sul | Administração Regional de Águas do Sul |
| --- | --- |
| AV | Aquatic Vegetation |
| AWARD | Association for Water & Rural Development |
| BASC | Basin-wide Stakeholder Committee |
| CBO | Community Based Organisation |
| CCs | Catchment Councils |
| CMA | Catchment Management Agency |
| CRIDF | Climate Resilient Infrastructure Development Facility |
| CSIR | Council for Scientific and Industrial Research |
| CSO | Civil Society Organisation |
| DNGRH/DRI | National Directorate of Water Resources Management |
| DO | Dissolved Oxygen |
| DSS | Decision Support System |
| DWA – Botswana | Department of Water Affairs Botswana |
| DWA – SA | Department of Water and Sanitation - South Africa |
| DWS | Department of Water and Sanitation |
| EFA | Environmental Flow Assessment |
| EHI | Estuarine Health Index |
| EIA | Environmental Impact Assessment |
| EWR | Environmental Water Requirement |
| FPIC | Free, Prior and Informed Consent |
| FSP | Full Sized Project |
| GDP | Gross Domestic Product |
| GEF | Global Environment Facility |
| GEFSEC | Global Environment Facility Secretariat |
| GIS | Geographic Information System |
| GIZ | German Agency for International Cooperation |
| GRIP | Groundwater Resources Information Project |
| GRM | Grievance Resolution Mechanism |
| GWP-SA | Global Water Partnership – Southern Africa |
| HDI | Human Development Index |
| ICM | Integrated Committee of Ministers |
| INDC | Intended Nationally Determined Contribution |
| IW | International Waters |
| IW – LEARN | International Waters Learning Exchange and Resource Network |
| IWMI | International Water Management Institute |
| IWRM | Integrated Water Resources Management |
| JBS | Joint Basin Survey |
| LIMCOM | Limpopo Watercourse Commission |
| LIMIS | Limpopo River Basin Management Information System |
| LIMSEC | Limpopo Watercourse Commission Secretariat |
| LPAC | Local Project Appraisal Committee |
| LRB | Limpopo River Basin |
| LRBMS | Limpopo River Basin Monograph Study |
| MAE | Mean Annual Evaporation |
| MAP | Mean Annual Precipitation |
| MAR | Mean Annual Runoff |
| Masl | Meters above sea level |
| MSIOA | Multi-sectorial Investment Opportunity Analysis |
| M&E | Monitoring and Evaluation |
| NAP | National Action Plan |
| NASC | National Stakeholder Coordination Committee |
| NDPs | National Development Plans |
| NGO | Non-Governmental Organization |
| OKACOM | Okavango River Basin Water Commission |
| ORASECOM | Orange-Senqu River Commission |
| PAC | Project Appraisal Committee |
| PES | Payment for Ecosystem Services |
| PMU | Project Management Unit |
| POM | Particulate Organic Matter |
| PPG | Project Preparation Grant |
| PSC | Project Steering Committee |
| RAK | Limpopo River Awareness Kit |
| RBO | River Basin Organisation |
| RWA | Regional Water Authorities |
| RWPS | Regional Water Policy and Strategy |
| SADC | Southern African Development Community |
| SAM | Social Accounting Matrix |
| SAP | Strategic Action Programme |
| SASS | Stream Assessment Scoring System |
| SCC | Sub-Catchment Council |
| SESP | Social and Environmental Screening Procedure |
| SLM | Sustainable Land Management |
| TBAA | Transboundary Aquifer Area |
| TDA | Transboundary Diagnostic Analysis |
| TFCAs | Transfrontier Conservation Areas |
| ToC | Theory of Change |
| ToR | Terms of Reference |
| UGBL/ARA-SUL | Administração Regional de Águas do Sul |
| UNDP | United Nations Development Programme |
| USAID | United States Agency for International Development |
| WC | Water Column |
| WMA | Water Management Areas |
| WRC | Water Research Commission |
| WUA | Water User Association |
| WUC | Water Utilities Corporation |
| WWF | World Wide Fund for Nature |
| ZAMCOM | Zambezi Watercourse Commission |
| ZINWA | Zimbabwe National Water Authority |

# Development Challenge

Limpopo River Basin - Context

- The Limpopo River Basin (LRB) covers four riparian countries - Botswana, Mozambique, South Africa and Zimbabwe - with an estimated catchment area of 408,000 km². The River flows to the northeast from South Africa, where it creates the border between South Africa and Botswana and then the border between South Africa and Zimbabwe, before crossing into Mozambique and draining into the Indian Ocean. The distance from the confluence of the Marico and Crocodile Rivers in South Africa to the Indian Ocean at Xai-Xai in Mozambique is estimated at 1,750 km.

- The LRB is home to an estimated 18 million people in the four riparian states and is expected to be over 20 million in 2040 (LIMCOM 2013). The basin’s population expansion is attributed to natural population growth estimated at around 2.3 per cent per year, as well as urban and transboundary migration, especially in Botswana and South Africa (LIMCOM 2013; LIMCOM et al, 2017). Botswana has the highest percentage (69%) of its population living in the Limpopo River Basin followed by South Africa with 22%, Zimbabwe with 10% and Mozambique with 7% (Kahinda et al., 2014). The LRB includes cities such as Gaborone and Francistown (Botswana); Pretoria, parts of Johannesburg and Polokwane (South Africa); Chóckwe and Xai-Xai (Mozambique); and Beitbridge (Zimbabwe).

- Urban areas are major users of the water resources of the LRB, with high water demand to supply industry, power stations and urban populations. The basin also supports significant areas of agriculture, including areas of large-scale irrigation as well as rain-fed subsistence agriculture. Rural settlements across the basin tend to be located in river valleys, and settlement is much denser in Mozambique and South Africa as compared to Botswana and Zimbabwe (Murwira and Yachan 2007; LIMCOM et al, 2017). The need to feed a rapidly growing population over the years has exerted pressure on land, water and natural resources in the basin.  The four riparian countries exhibit considerable variation in macro-economic and development terms, with the following figures for Gross National Income (GNI) per capita in 2020: Botswana (US$ 16,437); Mozambique (US$ 1,250); Zimbabwe (US$ 2,666); and the Republic of South Africa (US$ 12,129).

- Access to water is of strategic importance to social and economic development in all parts of the Basin. Large urban centres such as Gaborone, Pretoria, Johannesburg and Bulawayo are the major users of domestic water within the Basin. On average, the greatest water user by sector in the four Limpopo River riparian states is irrigation, which accounts for approximately 50% of the total water demand.  South Africa uses the most water because of its large population and high irrigation and mining sector water requirements. Zimbabwe's demands are about 50% of South Africa’s, with its demand dominated by urban supply and irrigation. Mozambique and Botswana use the least water; Mozambique's demands are largely dominated by irrigation and Botswana's demands are largely dominated by urban and rural water supply. Water allocation between upstream and downstream areas and among urban and rural users is an essential challenge for the future water management of the Limpopo River Basin.  For economic growth to take place equally in the Limpopo transboundary basin, and particularly in the Mozambican part of the basin, it is critical that stable and secure water supply is provided during drought periods.

- The Limpopo River Basin hosts protected areas and a number of biodiversity hotspots, and adequate water supply is also a critical factor in the ecosystem functioning of these areas.  Most notably, the Great Limpopo Transfrontier Conservation Area (GLTCA), comprising the Kruger National Park in South Africa, the Limpopo National Park in Mozambique, and the Gonarezhou National Park in Zimbabwe, is located in the basin and covers an area of approximately 3,577,144 ha. The transfrontier conservation area includes a wider area around the transfrontier park, including rural and urban areas in which communities live.

- The Limpopo Watercourse Commission is the advisory body that supports transboundary decision-making across the four countries that span the basin: Botswana, Mozambique, South Africa and Zimbabwe. LIMCOM was created in 2003 but officially launched in 2014.  All countries in the Limpopo River Basin have signed the SADC Revised Protocol on Shared Watercourses whose principles are key for cooperation and joint management of water resources.

The global environmental and/or adaptation problems, root causes and barriers that need to be addressed (systems description)

Global Environmental (and Transboundary) Problems and their Immediate Causes

Overview

- The Limpopo River Basin is under severe water stress, with the high level of hydro-climatic variability in the basin leading to both frequent floods and droughts and the limited availability of water impacting the economic and social welfare of the basin’s population, particularly that of poor and vulnerable groups.  Investments in information, early warning systems and infrastructure are needed to manage the extreme variability of the hydro-climatic conditions in the basin, while coordinated transboundary management is required to address increasing water demand and pollution impacts and ensure that water resources are available to support development, water supply, and the requirements of the basin’s ecological systems. The threats to the socio-economic and environmental services of the Limpopo River Basin, and their immediate underlying causes, can be summarized as follows:

- Increasing water scarcity and hydrological variability, exacerbated by climate change

- Located in southern Africa, where global circulation models indicate climate change impacts will be significant, the Limpopo River Basin is subject to adverse impacts from climate change and variability.  The basin population suffers frequently from droughts and floods and has limited capacity to cope with such events.  Climate change impacts due to reduced rainfall, decreased recharge of aquifers, increased evapotranspiration, and saltwater intrusion can lead to a reduced availability of water for various uses including for agriculture, forestry, and human and animal consumption. Erosion and saltwater intrusion also reduce soil fertility affecting agricultural productivity; and food security is constrained by the threat of drought and desertification in the extremely degraded portions of the Basin, especially in the densely populated rural areas of South Africa.

- The climate in the Limpopo River Basin ranges from tropical rainy along the coastal plain of Mozambique to tropical dry savannah and tropical dry desert further inland. The Limpopo River Basin experiences short rainfall seasons, except for some of the outer limits of the basin that have higher rainfall and longer seasons.  Rainfall varies from a low of 200 mm in the hot dry areas to 1500 mm in the high rainfall areas. The majority of the basin receives less than 500 mm of rainfall per year. The hot dry areas, which receive an estimated 200–400 mm of annual rainfall, are located mostly within the main Limpopo River Valley itself. The rainfall concentration index has been estimated at 60% and above, and Rainfall is highly variable within and between seasons; it has been estimated that only two out of every five agricultural seasons in the Limpopo Basin produce reasonable crop yields.  Rainfall is highly seasonal and unevenly distributed spatially, with about 95% occurring between October and April, typically concentrated in a number of isolated rain days and in isolated locations. Rainfall also varies significantly from year to year.  Evaporation within the Limpopo River Basin varies from 1 600 mm/year to more than 2 600 mm/year. The highest evaporation occurs in the hot Limpopo River Valley. High levels of evaporation mean that the soil dries up quickly and this reduces the amount of water available for plant uptake, which results in crops being more prone to drought. Dryland subsistence farming is generally not viable in this condition, given the variable rainfall, high evaporation and high evapotranspiration. High rates of evapotranspiration also ensure that most of the rainfall does not contribute to river flow or groundwater recharge.

- Water scarcity poses the greatest threat to livelihoods, economies and ecosystems of the Limpopo River Basin. As of 2000, the Limpopo had a Water Crowding Index (WCI) of 4,219, well beyond the level of 2,000 that is considered a marker of water stress and a barrier to human development. Water demand by sector and country is shown in the table below (Data source: LIMCOM Monograph).

Table 1: Water Demand

| Country | Water Demand by Sector MCM/Year |  |  |  |  |  |  | Total MCM/Year |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Forestry | Livestock | Thermal Power | Mining | Industrial | Domestic | Irrigation |  |
| Botswana |  | 20 | 3 | 8 |  | 53 | 7 | 91 |
| Mozambique |  | 21 |  |  |  | 32 | 274 | 327 |
| South Africa | 83 | 45 | 223 | 285 | 327 | 901 | 1,974 | 3,838 |
| Zimbabwe |  | 14 |  | 6 | 1 | 86 | 96 | 203 |
| Total | 83 | 100 | 226 | 299 | 328 | 1,072 | 2,351 | 4,459 |

- Water usage is currently dominated by irrigation (53%) followed by Municipal Water Supply (24%); mining and industrial use at 7% each, with rest divided evenly across the forestry, thermal power and livestock sectors. At the same time, the highly fragile catchment area, huge sediment loads, and extremely variable flow in the Limpopo River makes harvesting water for irrigation purposes highly unreliable.  Denaturalized runoff is estimated at 4055 MCM/year, while the total demand is estimated at 4,459MCM/Year. Water demand in the basin is forecasted to increase by 46% by 2025, with urban demands rising the fastest.  There are also discussions around the diversion of significant amounts of water for proposed mining operations (e.g. in the Olifants sub-basin) that could undermine water security, particularly for the lower Limpopo basin.

- Water scarcity is exacerbated by high human population density, land degradation, pollution, and climate-induced floods and droughts. Modification of the hydrological regime is prevalent in the Crocodile West and Olifants river systems, where irrigation and other water uses are directly impacting the availability of water for downstream ecosystems.  Increased sedimentation in the river system is making the situation worse, causing the reduction of water storage capacity at manmade structures every year.  Reduced water availability is expected to affect inland coastal salinity, and coastal integrity, with saltwater intrusion in the Lower Limpopo Basin region expected to reach 30 km inland by 2030, covering an area as large as 83 sq. km.

- In addition, the Limpopo River Basin is subject to frequent droughts, floods, and cyclones.  Flooding is a major problem in the lower Limpopo River, across the coastal floodplain in Mozambique and in the Lower Limpopo–Chokwe basin.  In wet times, the Gaza Province in Mozambique is at risk of floods due to upstream dams’ operating rules and climate impacts upstream.  The floods of 2000 were estimated to have had significant long-term impacts on the economy of Mozambique, with some experts suggesting as much as a 20% reduction in GDP as a direct result of the floods.  The impacts of flooding in the Mozambican floodplains zone are exacerbated by cyclonic activity, which is also believed to be worsening as the regional climate changes, and Mozambique has suffered 53 natural disasters in the past 45 years.  The exposure of the downstream areas of Mozambique to floods and droughts is exacerbated by upstream capture and release of water by dams, especially in South Africa and Zimbabwe. The two countries are among those with the most dams in the world.

- The basin is also prone to droughts, which affect the livelihoods of millions of people in the four countries. In Zimbabwe (upper Umzingwane) for example, 50% of the costs relating to droughts are linked to “impacts from increased weather risk”.  Increased dryness is expected to affect natural ecosystems such as wooded vegetation; this could impact the energy security of rural villager’s dependence on charcoal and firewood. In poverty-stricken areas in the Mozambican part of the Limpopo Basin, as well as drier parts of Botswana and Zimbabwe, increasing climate dryness could make access to potable water and sanitation more difficult, making seasonal drought early warning vital for the whole region.

- Water quality degradation

- The environmental status of the rivers in the basin varies from natural (in the national parks) to highly modified. Effluents from industrial and urban uses in the Olifants headwaters around Gauteng and from acid mine drainage from defunct coal mines on the Mpumalanga Highveld results in severe contamination of waters further downstream. The poor state of wastewater treatment plants leads to influxes of nutrient-enriched waters into river tributaries (e.g. from Gauteng Province into the Crocodile West River in South Africa). Return flows into the river from agricultural areas contribute pesticides, herbicides and nutrients to the waters, while metals precipitating into river sediments are released during floods and transported downstream.  The expansion of mining operations in the basin threatens riparian zones and could also lead to greatly increased sediment loads in parts of the basin, including largely unregulated sand mining that reduces alluvial storage capacity and assimilative potential. Adverse effects from these pollution sources are experienced up to 300km away from the pollutant source, with consequences for ecosystem functioning over very large distances.

- Land degradation

- Land degradation has led to reduced ecosystem productivity, widespread poverty and poor health for people in this area.  While data on the spatial distribution of land degradation and desertification in the basin is limited, it is widely agreed that rangelands, in particular communal grazing areas, are a significant cause of land degradation in the Limpopo River Basin. In the Upper Umzingwane, increased severity and occurrence of drought and highly erratic rainfall and water scarcity are drivers of degradation.  More generally, the loss of vegetation in headwaters areas increases sediment load and often leads to dramatic changes in the character of the Limpopo tributaries to less stable, more seasonal rivers characterized by a rapidly shifting series of channels and amplified flooding. Climate variability and changes also have a profound effect on accelerating erosion and land degradation.

- The links between land degradation due to agriculture and grazing activities, increased sediment loads, and impacts on the capacity of dams downstream are highly significant in the LRB.  For example, South Africa, where more than 60% of the country under commercial and subsistence farming, has a high soil loss rate due to extensive tillage-based cultivation and overgrazing; excessively high soil erosion rates in South Africa normally occur under aggressive tillage-based cultivation practices.  As a result of this erosion, South Africa is increasingly threatened by pollution and sedimentation of water bodies due to suspended sediment concentrations in streams. For example, siltation caused the storage capacity of the Welbedacht Dam near Dewetsdorp to reduce from 115 million cubic metres in 1973 to approximately 16 million cubic metres in 1993.  In addition, a 2010 study found that sediment loads in the Olifants River are very high due to poor agricultural land use management practices in this intensively farmed sub-basin, with sediment loads causing significant storage reductions in downstream dam reservoirs.  In Zimbabwe, the upper catchment of Umzingwane tributary generally has thin soils, and the intense utilization of catchment resources (including extensive agricultural production in the river flood plains) results in high levels of erosion and sediment transport in the river and its tributaries. Heavy livestock grazing pressure is also a significant source of soil erosion and sedimentation throughout the LRB, even in parts of the basin such as Botswana where population density is low.

- Increasing pressures on groundwater resources

- Groundwater plays a crucial role in supplying water for farming and domestic uses in the Limpopo River Basin, primarily because of the aridity of the basin. Important transboundary aquifers include the Ramotswa dolomite basin (an extension of the Transvaal Super group dolomites into Botswana) and the Tuli Karoo Basin between Zimbabwe and Botswana.  However, the Limpopo River Basin is the driest it has been for 35 years, and aquifers have been greatly depleted, contributing to water shortages that prevent farmers from fully cultivating all of their irrigable land. Groundwater in the Ramotswa dolomite basin has been severely polluted by inappropriate strategies for dealing with the sanitation needs of urban settlements and meat industries.  Transboundary aquifers are at high risk of over-extraction and contamination, due to lack of governance mechanisms as well as the lack of detailed data on groundwater uses, the location and extent of aquifers within the basin, and the effects of groundwater usage in one location on users elsewhere. Furthermore, groundwater supplies are a critical resource for combatting Covid-19 in the LRB, as most people, especially in rural areas, depend on it for handwashing and cleaning.

- Root Causes of Problems

- Within the Limpopo River Basin, overall population growth and increasing population density in some areas, widespread poverty, development pressures, and limited policy and institutional frameworks to monitor and manage basin resources at the local, sub-national, national and transboundary levels, have all contributed to increasing water stress, water quality degradation, land degradation and pressures on ground water resources.  These trends will continue to pose potential threats to future water, energy, and food security in the basin.  At the same time, extreme weather events such as drought, floods and cyclones are expected to increase due to climate change and variability, which will put further stresses on the river ecosystem and the basin’s population.

- In addition, the uneven distribution of wealth, capacity, resources, and opportunities across the basin adds further complexities to addressing the basin’s problems.  The four states in the LRB are at various levels of economic development with varying levels of available economic and technical resources.  Botswana and South Africa are more advanced in their economic development, with upper-middle income country status, the ability to attract foreign investment, and a relatively strong base of human resources capacity.  Mozambique and Zimbabwe have least developed country status and more limited resources and development opportunities.  This uneven socio-economic context in the basin, and the related disparity in countries’ capacities to manage disaster risks and cope with disastrous events, has limited transboundary cooperation in developing hydrological and environmental data, water resources planning and management, and building resilience to current and potential climate change impacts.

- Barriers to be addressed

- In order to address one of the most prevalent root causes – poverty and resource requirements for development –the basin states need to jointly build their respective capacity to plan for future development of the basin in a sustainable manner.  Such efforts will support them in achieving their agreed Vision for the Limpopo River Basin and in addressing some of the immediate underlying problems identified at the local, the sub-basin, and the basin levels.  Further, the growing development pressures, increasing potential for negative climate change impacts, and the transboundary nature of these challenges, the limited capacity of any one country within the basin to address these issues on their own is a significant threat to the economic and social well-being of the basin’s population.  It is therefore critically important to address transboundary challenges through supporting existing and new cooperative actions by the basin states, through the establishment of a harmonized, basin-wide approach to development as well as environmental conservation so that no one country is allowed to advance its development with costs borne by the others.  This points to the importance of promoting and strengthening basin-wide cooperation through LIMCOM for the economically, socially and environmentally sustainable development of the LRB.  However, a number of barriers exist to promoting and strengthening basin-wide cooperation among the four basin states, as described below.

- Limited institutional, technical, financial capacity for joint planning and management at the transboundary basin level: Effective governance is a critical element for the coordination of transboundary river basin management, including the management of water flows and addressing climate change impacts. For example, the Limpopo River Basin relies heavily on the flows from the Oliphant river basin in the dry season, yet those flows in the Oliphant are declining as the lack of coordinated governance is leading to too much water uptake within the Oliphant river basin.  Furthermore, coherent and coordinated legislative provisions among states, and the capacity to manage and enforce allocation requirements, is necessary to support effective governance.  Unfortunately, policy, regulatory, institutional and financial frameworks to enable the development and implementation of transboundary management approaches in the Limpopo River Basin suffer from a variety of capacity constraints.  Evidence suggests, for example, that the SADC Protocol on Shared Watercourses is virtually unknown outside the water sector, and yet it is other sectors of the economy that are inflicting the highest pressures on the basin’s water resources.  In addition, there are no clear guidelines for harmonized policies so that the basin’s countries have differing approaches regarding IWRM principles and the ways that policies are translated into national legislation; in addition, the Limpopo Basin Agreement does not explicitly address water use priorities, and there are no criteria yet for water allocations within the basin, on agreed minimum border flows, or on guidelines or restrictions on the development of water-related infrastructure.  LIMCOM as an organization of Member States has only limited capacity to support joint management, to coordinate member state activities, to implement its own IWRM Plan, and to mobilize and manage resources (both funding and people).  More generally, institutional capacity constraints, both internally (staff) and externally (stakeholders), are significant in all four countries, and financial challenges have greatly limited institutional development across the region, including frameworks for transboundary cooperation.

- Limited data, information, and knowledge of the resources and ecosystems in the basin and inadequate understanding of potential impacts of future development activities in the basin: In order to develop and sustainably manage the resources of the Limpopo River Basin, policy makers, resource managers, and other stakeholders need to have a clear understanding of the availability of water and other resources, how this availability changes over time, what factors impact this availability, and what factors contribute to maintaining a healthy system.  However, existing levels of information and data in critical areas are lacking in the basin and prevent stakeholders from making optimal resource use decisions.  These gaps include information on both surface water and groundwater; although deficits in both resources are widespread, accurate data is not very limited, and the interactions between surface and groundwater resources are poorly understood.  Similarly, although climate change impacts are increasing throughout the basin, their effect on surface and groundwater resources is still poorly understood..  Furthermore, while agricultural expansion, mining development, growth of urban centres and other factors that can increase water demand and contribute to the degradation of land and water resources are widely recognized throughout the basin, detailed information on the impacts of these trends is not generally available, and the causal links between human activities and the resource status and ecosystem functioning in the basin is not well understood.  There is no basin-wide water resources modelling capacity to guide and manage current and future water resources development activities; instead water resources modelling and planning are mostly carried out at the national level and cannot predict or manage potential (and mostly unintended) transboundary impacts of water resources management decisions made by one country on other countries.  For example, the absence of a basin-wide river flow forecasting system has limited the extent to which existing and planned reservoirs and dams can be operated to maximize water resources utilisation as well as efforts to regulate river flows to protect water resources and other infrastructure from flood destruction.  Similarly, while it is known that groundwater resources are critically important to provide water security and support development in some parts of the basin, very little data exists on the location, extent, and recharge rate of the basin’s aquifers, all of which is essential for the sustainable management of aquifer resources.

- Lack of information and analyses focused on the management of issues at the basin level and insufficient mechanisms for enabling data and science to guide policies and resource management decision-making at the basin, national or local levels: Despite some successful efforts on basin-wide information gathering and analysis, the Limpopo River Basin has yet to be the focus of an integrated and widely participatory analysis of the key factors that impact transboundary conditions and the opportunities and strategies necessary for effective transboundary resource management.  Furthermore, existing information and analyses of resource conditions, threats and impacts, and trends over time are frequently produced without discernible impact due to the highly limited mechanisms in the basin for linking science to governance and management decisions.  Even where policy makers or resource managers are prepared to use relevant data and analyses, the rapid pace of development in the basin and the inadequacy of existing information dissemination mechanisms greatly limits their ability to use such information in order to guide planning decisions or develop and enforce effective policies and regulations at the transboundary, national, sub-national and local levels.  Furthermore, there is no mechanism in place for joint strategic planning for the management of water and other resources in the Limpopo River Basin, nor are there financing mechanisms in place to support any such mechanisms if and when they are established.

- Limited participation of resource users and other stakeholders in IWRM planning and implementation to address basin wide and national/local challenges: Unplanned or poorly planned development activities in the Limpopo River Basin continue to cause land degradation and to reduce ecosystem services such as water retention, water recharge capacity, flood control, soil retention, etc. that are critical to the well-being of the basin’s population.  Where rain-fed agriculture is practiced, the lack of sustainable land management practices has led to the degradation of land and loss of productivity, which further exacerbates poverty and leaves those whose livelihoods depend on those lands more vulnerable.  In many instances, the impacts from land degradation and poor management / protection of water resources are felt at sites located a significant distance away from the source of the problems, and yet there are few existing means or mechanisms to monitor, manage or control these transboundary impacts.  In addition, the costs required to deal with such impacts, including for example the costs of water treatment or improved water storage capacity, are disproportionally borne by downstream users.  Furthermore, these costs are typically borne by municipalities and public sectors, while private sector interests that utilize and benefit from water resources rarely make a proportional contribution.  This disconnect between local activities and basin wide or downstream impacts is exacerbated by several factors, including: very weak water accounting systems at the sub-national level; poor understanding of the linkages between development / economic activities and resource/ecosystem impacts; the lack of demonstrated models to make such activities more sustainable; the lack of demonstrated models of mechanisms (such as Payments for Ecosystem Services) that can establish a link between upstream activities and downstream impacts while simultaneously developing new tools for financing more sustainable approaches; and policy constraints, including for example South Africa’s moratorium on water trading, which may constrain the application of PES mechanisms.  The participation of stakeholder in IWRM throughout the basin is further constrained by limited awareness of effective approaches that have been demonstrated in the region or globally, including other river basins within SADC.

Describe scale of problem, impacts on different groups, links to poverty and inequality

- As noted in table 2 below, poverty levels in the four basin countries are high, and in three of the four countries poverty levels for populations living within the territory of the Limpopo River Basin are higher than the national average.

Table 2: Poverty Ratios (2019)

| Poverty Ratio | Botswana | Mozambique | South Africa | Zimbabwe |
| --- | --- | --- | --- | --- |
| Limpopo River Basin | 22% (2010) | 60% (2008) | 30% (2008) | 72% (2003) |
| National | 20.7% | 54.7% | 26.3% | 72% |

- In addition, as shown in table 3 below, GDP growth rates in 2019 were low among all of the member states.

Table 3: GDP per capita growth (annual %), 2019

| LIMCOM Member States | Botswana | Mozambique | South Africa | Zimbabwe |
| --- | --- | --- | --- | --- |
| GDP growth (annual %) | 3.0 | 2.2 | 0.2 | -8.1 |

- Furthermore, unemployment rates remain high in all of the member states, with Botswana at 18%, Mozambique at 28%, South Africa at 28%, and Zimbabwe at 60%. The majority of jobs are either on family farms (62%) or in household enterprises (22%); the industrial sector accounts for less than 20% of wage jobs. Employment opportunities for youth in the formal sector are very limited, and the informal sector will remain the single largest employer for the 6.3 million young people who join the labour market every year, a figure set to rise to 9.2 million a year in 2035. The SADC Statistics Yearbook (2015) highlighted that the youth across the Southern African Development Community (SADC) continue to face major difficulties in higher education, training, health, participation in decision-making, and accessing employment.

- In addition to the challenge of overcoming widespread poverty, income inequality remains high in all four of the riparian countries. As shown in table 4, the income share held by the lowest 20 per cent of the population is very low, most notably in South Africa, which is one of the most unequal societies in the world.

Table 4: Income share held by lowest 20%

| LIMCOM Member States | Botswana | Mozambique | South Africa | Zimbabwe |
| --- | --- | --- | --- | --- |
| Income share held by lowest 20% | 3.9% | 5.2% | 2.5% | 6% |

- A study by the Challenge programme on Water and Food (CPWF, 2014) noted that poverty in the Limpopo River Basin is widespread and persistent, and found that historical inequalities in the basin have removed smallholder farmers and other vulnerable populations from policy processes and hampered equitable access to natural resources, including land and water. At the same time, CPWF’s research demonstrated that great potential exists for sustainable development within the basin, and among the opportunities for improving livelihoods in the basin is increasing the productivity of rain-fed crop and livestock systems through better water management. Central to this challenge is understanding the complex relationship between access to and control over natural resources, policy environments, and incentives and disincentives for resource users. This can be further strengthened by making intentional and direct efforts towards ensuring that women and other vulnerable communities within the basin are not left behind through implementation of support systems and incentives that are gender-transformative, participatory and inclusive.  The proposed project will directly address these challenges in multiple ways, including by establishing / strengthening policies on water resource management, use efficiency, and allocation that will enhance the livelihoods and food security of people who depend on the basin’s natural resources; and by strengthening the knowledge base, planning processes and participatory mechanisms for integrated water resources management that can contribute to poverty reduction, reducing inequality and promoting gender equality.

- In addition, catchment degradation (which includes over-grazing, unsustainable agricultural production practices, and deforestation as trees are down for firewood) is linked to high and persistent levels of poverty in the Basin. Some of the cascading negative impacts of poor land-use practices include the loss of ecosystem goods and services, deteriorating water quality, low land productivity and food insecurity. By exploring opportunities for establishing Payments for Ecosystem Services mechanisms where downstream stakeholders (e.g. dam / water management authorities; municipalities; etc.) provide payments for upstream sedimentation control that reduces sediment transport in river systems and minimizes siltation of water bodies such as dam reservoirs and rivers, the project will support strategies that can reduce the vulnerability of downstream communities while also providing positive incentives for improved land management in upstream communities.

Consistency with National Strategies / Plans

- The proposed project is consistent with the national priorities of the participating countries as stipulated in their respective national and sectorial development plans and strategies.  The project is also consistent with and will support national commitments to relevant regional and international programs and priorities, including the Rio Conventions and their associated programs, as detailed below.

National Programs

Botswana

- Long-term development planning in Botswana is guided by the Vision 2036, which emphasizes that water resources management, planning and development need to be fully integrated in the economic development of the country.  The Department of Water & Sanitation developed a National Water and Wastewater Policy for the country in 2012 that was approved by Parliament in 2016 and is firmly based on IWRM principles. Botswana has also developed an IWRM and Water Efficiency Plan (2013) supported by an UNDP-GEF IWRM project, which has been instrumental in driving water resources management.  The Government of Botswana is party to four River Basin Organisations (RBOs) with other riparian states within the SADC to enable the management of transboundary water resources for protection and equitable sharing as per the SADC Revised Protocol on Shared Water Courses (2000). The project also will seek alignment with Botswana’s national strategies and plans related to response, recovery and building back from the impacts of the COVID-19 pandemic, including the COVID-19 Pandemic Recovery Plan for the Private Sector (June 2020) and the Botswana National Informal Sector Recovery Plan (August 2020).

Mozambique

- In its Agenda 2025 - The Nation’s Vision and Strategies, Mozambique emphasizes as development priorities water supply, water security, and ensuring that the country receives fair benefits from the international rivers that flow through its territory.  With respect to water resources management, the Vision recognizes that the country is extremely vulnerable to natural disasters and environmental changes resulting from climate change and variability, such as droughts, floods, or cyclones, with serious consequences for the living quality of the country’s citizens.  The impacts of climate change are recognized as a major barrier to the country’s development efforts, and climate change adaptation and vulnerability reduction are the country’s key development priorities.  Mozambique produced a National Adaptation Programme of Action (NAPA) in 2007, which identified key vulnerabilities to droughts (frequent in central and southern regions of the country), desertification, flooding, and tropical cyclones affecting the coastal regions. The NAPA identifies four key priorities: i) strengthening early warning systems; ii) strengthening the capacity of farmers to deal with climate change; iii) reduction of the impacts of climate change along the coastal zone; and iv) water resources management; the proposed project will contribute to all four of these priorities.  The Mozambique National Water Policy (2007) aims to decentralize water resources management to autonomous entities at the basin and provincial levels. Five Regional Water Authorities (ARAs) in Mozambique are responsible for the management of water resources. ARA-SUL is responsible for the Limpopo basin and undertakes a suite of water resource management and related functions, including operation and maintenance of dams, monitoring, flood management, and water use licensing. Mozambique intends to establish river basin management institutions (UGBs) to manage water resources at a catchment scale, and river basin management committees (RBCs) as consultative bodies to work with the UGBs.  The proposed project is consistent with and will support the country’s increasing efforts to decentralize governance mechanisms for water management to the catchment level.  The project also will seek alignment with Mozambique’s national strategies and plans related to response, recovery and building back from the impacts of the COVID-19 pandemic, including the UN Multi-Sector Response Plan to COVID-19 (June 2020); the World Bank Mozambique COVID-19 Response DPO (June 2020); and the report from UN Migration: Mozambique Crisis Response Plan 2020 – 2021.

South Africa

- South Africa’s National Development Plan (NDP) - Vision for 2030 is a long-term national development framework with the aim of eliminating poverty and reducing inequalities, and Chapter 4 of the NDP on economic infrastructure deals with the development of water resources. Water Resources Management is primarily governed by the National Water Act (36 of 1998) (NWA). In the context of transboundary water management, ‘meeting international obligations’ is stipulated as one of the purposes of the Act. The Department of Water and Sanitation (DWS) has nine DWA regional offices. Within the Limpopo basin three regional offices, namely the Mpumalanga Regional Office, the Limpopo Regional Office and the North West Regional Office are responsible for the Olifants, Limpopo and Crocodile West water management area (WMAs) respectively. The NWA makes provision for the establishment of Catchment Management Agencies (CMAs) and Water User Associations (WUAs). The CMA will eventually have powers and delegated functions to enable the CMA to issue water use authorizations and to issue compliance monitoring and enforcement directives. WUAs are an important element of the framework in that they manage local resources and operate localized infrastructure in this regard.  The project is in consistent with and will support the country’s efforts to strengthen capacity of those CMAs and WUAs in the basin.  The project also will seek alignment with South Africa’s national strategies and plans related to response, recovery and building back from the impacts of the COVID-19 pandemic, including the South African Economic Reconstruction and Recovery Plan (draft).

Zimbabwe

- Both the Zimbabwe Agenda for Sustainable Socio-Economic Transformation (ZimAsset): “Towards an Empowered Society and a Growing Economy” (2013-2018) and the Zimbabwe’s “10-Point Plan for Economic Growth” list water security as a priority for their development.  Further, they emphasize the importance of increasing agricultural productivity and investments in water infrastructure.  In 1998, a new Water Act and the Zimbabwe National Water Authority Act (ZINWA Act) were passed, representing a shift from centralized water management to a decentralized system of water management based on river basins and a strong degree of stakeholder participation. The Zimbabwe National Water Authority Act of 1998, Section 5(1)d, states a primary goal is to “Promote an equitable, efficient and sustainable allocation and distribution of water resources”. The Water Act (1998) sets the parameters for access to and use of water as well as providing for the establishment of catchment and sub-catchment councils composed of elected representatives. The Ministry of Lands, Agriculture, Water and Rural Resettlement is responsible for policies on water resources planning, development and management, while the Zimbabwe National Water Authority (ZINWA) is the implementing arm of the ministry. The Zimbabwe National Water Policy (2013) embraces IWRM as one of the key policy statements for promoting stakeholder participation in the planning, implementation and management of water resources so as to ensure sustainability in the management of the water resources. The Zimbabwe National Water Authority (ZINWA) was established by the Water Act and is responsible for the development and management of the national water resources in Zimbabwe. Catchment and sub-catchment councils are responsible for water resources management at local level.  The project is consistent with and will support the country’s efforts to manage water resources in a decentralized manner at the basin and catchment level and will contribute to the capacity building and engagement of the relevant bodies.  The project also will seek alignment with Zimbabwe’s national strategies and plans related to response, recovery and building back from the impacts of the COVID19 pandemic, including the report Immediate Socio-Economic Response to COVID-19 in Zimbabwe: A Framework for Integrated Policy Analysis and Support, and the report from UN Migration: Zimbabwe Crisis Response Plan 2020 – 2021.

Regional Programs

- SADC Revised Protocol on Shared Watercourses (2000): The Member States adopted the Revised SADC Protocol on Shared Watercourses in 2000, in recognition of the need for a regional legal framework to guide sustainable water resources planning, development and management. The Protocol sets the policy, legal and institutional environment for establishment of trans-boundary river basin cooperation institutions such as LIMCOM. The principles of the Protocol are operationalized through the Regional Water Policy (2005) and Strategy (2006) implemented through the SADC Regional Strategic Action Plans (RSAPs), which are implemented in a phased manner to reflect the evolving needs and capacities of the region. SADC is now implementing its fourth RSAP (RSAP IV - (2016 – 2020). The Protocol contains generic rules for the management of shared rivers, but does not contain basin-specific rules, which must be developed in this case by the shared watercourse institutions like LIMCOM. SADC has come up with "Guidelines for the Implementation of the Revised Protocol ", which were adopted by SADC Ministers responsible for Water in July 2018. In 2010, the Southern African Development Community (SADC) Water Division launched a series of guidelines to assist with the strengthening of river basin organizations in the SADC region. One of the guidelines that will be key to the strengthening of the LIMCOM is the “Guideline for Strengthening River Basin Organizations - Establishment and Development (2010)”. The purpose of the guideline for Establishment and Development is to establish a set of procedures to assist governments to establish appropriate institutions, such as river basin organizations, to facilitate the cooperative management of shared watercourses. The proposed GEF project will help contribute to the achievement of these commitments and compliance with international treaties.

- SADC Regional Water Policy (2005) and Strategy (2006): The project is consistent with the SADC Regional Water Policy, which is intended to provide a framework for sustainable, integrated and coordinated development, utilization, protection and control of national and transboundary water resources in the SADC region. This policy is intended to support the SADC Common Agenda of socio-economic development and regional integration and improvement of the quality of life of all people in the region. Themes of relevance to the Limpopo river basin include (i) fostering Regional Cooperation in Water Resources Management; (ii) Water for Environmental Sustainability; (iii) Security from Water-related Disasters; (iv) Water Resources Information and Management; (v) Stakeholder Participation and Capacity Building; and (vi) policy provisions covering institutional arrangements at regional and national levels and for Shared Watercourse Institutions like the Limpopo Water Course Commission.  Where the Regional Water Policy deals with the “What”’ of regional water issues, the Regional Water Strategy addresses the “How” element, and the RSAPs (see next paragraph) address the “Who” and ‘’When’’ of the process.

- SADC Regional Strategic Action Plan on Integrated Water Resources Development and Management - Phase IV (2016-2020): The principles and requirements of the Revised SADC Protocol on Shared Watercourses are operationalized through the SADC Regional Strategic Action Plans (RSAPs), which are being implemented in a phased manner to reflect the evolving needs and capacities of the region. SADC is now implementing its fourth RSAP, and the project is consistent with the SADC RSAP, which has the objective “to unlock the potential for water (and related resources) to play its role as an engine and catalyst for socio-economic development through water infrastructure development and management to support water supply and sanitation, energy, food security, and security from water related disasters with the ultimate goal of contributing towards peace and stability, industrialisation, regional integration and poverty eradication.”  The proposed project will support several of the program areas of the RSAP, including:  Programme 1: Regional Instruments for Cooperation; Programme 2: Establishment and Strengthening of Oceanic States Cooperation and Shared Watercourse Institutions (SWIs) in Mainland SADC; Programme 3: Gender Mainstreaming, Youth and Stakeholder Engagement; and Programme 6: Water Resources Management for Sustainable Development.

- Finally, the project also will seek alignment with SADC’s regional strategies and plans related to response, recovery and building back from the impacts of the COVID-19 pandemic, for example in the draft Report on the impact of COVID-19 on the SADC Water Sector.

Rio Conventions and associated Plans and Communications

- The Project is consistent with implementation of the three Rio conventions ratified by all basin countries. All Limpopo basin countries are parties to the UNFCCC and have signed and ratified the Kyoto Protocol. By ratifying the UNFCCC, the Basin states have committed to the implementation of measures to adapt to climate change. The project will contribute to the achievement of country commitments—more so, the NDCs, NAPA, the national climate change strategies, and the national disaster risk management strategies. Linking the project interventions to NDCs will help align investments and mainstream climate investment needs into broader growth plans within the basin. By reducing economic losses and increasing productivity, the programme will directly support climate resilient growth.

- All basin countries are also Parties to the UNCCD and have developed and submitted their National Action Programmes (NAPs). Thematic actions in support of the UNCCD in the Limpopo basin countries include: Integrated water management; Agro-forestry; Soil conservation; Rangeland management; Ecological monitoring and early warning systems and Sustainable agricultural farming systems. The proposed project is consistent with the NAPs as tools for operationalizing the implementation of the objectives of the convention.

- The basin countries are also Parties to the UNCBD convention and are committed to the implementation of the SADC regional biodiversity strategy as well as individual country strategies on the conservation of biological diversity. The SADC Regional Biodiversity Strategy aims to provide a framework for cooperation and implementation of provisions toward sustaining the region’s biodiversity. The Strategy outlines tactics for addressing focal areas that cut across several sectors – forestry, wildlife, agriculture etc. This is based on a scope of developing programmes to enhance economic development without compromising sustainable use. The Strategy also suggests activities for its funding and implementation, encouraging SADC Member States to develop projects in biodiversity focal areas.

# Strategy

Theory of Change

- A Theory of Change for the project has been developed with the participation of key stakeholders during the PPG phase.  The Theory of Change starts from the recognition that the key development challenge in the Limpopo River Basin is access to sufficient levels of water quality and quantities, which are of strategic importance to social and economic development and ecosystem functioning / services throughout the basin.  The Theory of Change further recognizes that while the project objective agreed upon by the basin’s stakeholders, namely “to achieve integrated, cross-sectoral, ecosystem-based management of the Limpopo River to uplift the living standards of the basin’s population and conserve the basin’s resources and ecosystem services” can address this development challenge, key barriers exist to achieving this objective.  The actions proposed by the project, as detailed in the Alternative Scenario and the project’s Results Framework (which proposes specific and relevant indicators to measure the impacts of project interventions), are derived from the construction of the project’s Theory of Change, which demonstrates a logical connection between the identified barriers, the project actions-outputs, and the expected project outcomes.  The Theory of Change furthermore shows, based on identified assumptions and impact drivers, how the project intervention strategy will contribute to desired intermediate states that in turn will contribute to long-term positive impacts beyond the direct influence of the project, including strengthened institutional capacity and financial sustainability of LIMCOM and Member State institutions that can support evidence-based, joint management of the Limpopo River Basin by the basin states; more sustainable management of water and other natural resources within the Limpopo River Basin that supports climate resilient sustainable development of the basin’s population and the achievement of SDGs by the basin states; and increased engagement of key stakeholders (including private sector, women, youth) in Integrated Water Resources Management activities in the Limpopo River Basin.

Theory of Change Diagram

Alignment with GEF Focal Areas / Impact Programs

- The project is fully aligned with Objective 3 of the International Waters Focal Area: Enhance water security in freshwater ecosystems in the GEF-7 Programming Directions.  The proposed project interventions, especially including co-financing activities, will be relevant to all three areas of strategic actions under this objective.  The Limpopo River basin is facing multiple stressors at the transboundary basin level, which presents both opportunities for cooperation and potential for conflicts.  The countries sharing the basin have demonstrated their firm commitment to the transboundary cooperation through the establishment of the Limpopo Watercourse Commission (LIMCOM).  Through the proposed project interventions, the countries will aim to enhance water security in freshwater ecosystems through advance information exchange (IW 3-5) and through regional and national cooperation on shared freshwater resources (IW 3-6).  While investments in water, food, energy and environmental security (IW 3-7) are rather limited at this foundational phase of the GEF support to LIMCOM, the investments made during this foundational phase are expected to generate knowledge and the required enabling environment in terms of a strengthened transboundary water governance institution with adequate capacity for joint planning, development, management and implementation of its mandate, including effective replication and upscaling in the future of accumulated best practices from the current phase.

Alignment with GEF Focal Areas / Impact Programs

- The project is fully aligned with Objective 3 of the International Waters Focal Area: Enhance water security in freshwater ecosystems in the GEF-7 Programming Directions.  The proposed project interventions, especially including co-financing activities, will be relevant to all three areas of strategic actions under this objective.  The Limpopo River basin is facing multiple stressors at the transboundary basin level, which presents both opportunities for cooperation and potential for conflicts.  The countries sharing the basin have demonstrated their firm commitment to the transboundary cooperation through the establishment of the Limpopo Watercourse Commission (LIMCOM).  Through the proposed project interventions, the countries will aim to enhance water security in freshwater ecosystems through advance information exchange (IW 3-5) and through regional and national cooperation on shared freshwater resources (IW 3-6).  While investments in water, food, energy and environmental security (IW 3-7) are rather limited at this foundational phase of the GEF support to LIMCOM, the investments made during this foundational phase are expected to generate knowledge and the required enabling environment in terms of a strengthened transboundary water governance institution with adequate capacity for joint planning, development, management and implementation of its mandate, including effective replication and upscaling in the future of accumulated best practices from the current phase.

Changes to Incremental Reasoning

Incremental Cost Reasoning and Expected Contributions from the baseline investments

- The baseline investments from the basin countries have successfully established LIMCOM, a transboundary River Basin Organization to foster transboundary cooperation among the member states to realize basin-wide planning and management.  The countries further have made commitments to contribute $50,000 per country annually (as of 2019) to sustain the Permanent Secretariat of LIMCOM.  The proposed regional project, to be financed by GEF, would not be successful without those baseline investments and political commitments made by the countries.

- Building upon the baseline investments from the member states to LIMCOM, which are critically important to keep LIMCOM operational with a functional Secretariat, GEF support will enhance the institutional, operational and technical capacity of the LIMCOM Secretariat and ensure its sustainability through the LIMCOM sustainability plan, which will contribute to the long-lasting transboundary benefits.  GEF support will also result in a long-term strategic document (SAP) for the LRB, which will guide future investments by the national governments, by international cooperating partners, and/or by the private sector in the basin so that they are aligned with strategic priorities agreed for the basin.

- Building upon the Limpopo Monograph (which was a State of the Basin report rapidly put together based on already available data), LIMCOM requested GEF support through UNDP to develop the Transboundary Diagnostic Analysis (TDA).  The TDA will not only fill some key knowledge gaps identified during the Limpopo Monograph development, but also include a Causal Chain Analysis and the future development scenario analysis.  While GEF support will fill priority knowledge gaps at the basin level (mostly through the activities under Component 2) to collect key data to be included in the TDA, the TDA could not be completed without the baseline investments made by the countries for various water resources monitoring activities and studies conducted at the national levels.

- The inclusion of the future water resources development scenario analysis in the TDA is a practice piloted successfully for the Cubango-Okavango River basin, and will be included in the Limpopo TDA as it is considered equally important and relevant for the Limpopo River basin.  The natural resources of the Limpopo River basin will need to be utilized further to support the development needs of the basin countries and their populations in order for the countries to achieve their respective SDG targets.  In order to ensure future development activities are sustainable and improve all three pillars of sustainable development (economic, social and environmental) and achieve a balance between development goals and efforts to maintain or restore ecosystem integrity, analyses of trade-offs will provide useful information to policy decision makers to determine future development trajectories.  GEF support on the future water resources development scenario analysis will inform LIMCOM’s technical advice to its member states and influence future decision-making for the basin’s sustainable development.

Strategy / Approach

- Improved water resources management, including the equitable allocation of water between upstream and downstream areas and among urban and rural users, is an essential challenge for the future water management of the Limpopo River Basin.  For sustainable economic growth to take place in the Limpopo transboundary basin, it is critical that stable and secure water supply is provided to all of the basin’s residents. Interventions proposed to be financed by the GEF will cover the incremental costs of the actions required to foster transboundary IWRM through stronger basin-wide cooperation in the LRB, and are targeted to realize various transboundary benefits, building upon the baseline activities to be carried out by basin states individually or sometimes collectively, or through initiatives financed by other partners supporting the LIMCOM.

- The GEF International Waters focal area, recognizing the importance of fostering cooperation among countries sharing a transboundary water system, developed a methodology to create the enabling conditions for, and the foundations of, effective cooperation in the management of shared water resources. This methodology, known as the Transboundary Diagnostic Analysis - Strategic Action Program (TDA-SAP) process, is designed to build trust among countries through joint development of information, approaches and strategies, and the involvement of inter-ministerial bodies in priority-setting processes, as a prerequisite for concrete commitments to coordinated stress reduction actions. An evaluation of the GEF IW approach, including the TDA-SAP, carried out in 2016 confirmed the utility of this approach, which has been further validated through the extensive participation on numerous stakeholders in the IW:LEARN program, which provides technical guidance and support on the TDA-SAP process.

- To complement the TDA-SAP process, the proposed project will undertake a suite of other activities designed to support the delivery of transboundary benefits and contribute to strengthening joint management and planning capacity and practices at the transboundary basin level, facilitated by LIMCOM.  These activities include: strengthening the capacities of the LIMCOM Member States and the LIMCOM Secretariat to support IWRM implementation at the basin level; establishment of National Stakeholder Coordination Committees (NASCs) and a Basin-wide Stakeholder Committee (BASC), which will convene regularly to address specific issues relevant to the implementation of the SAP, NAPs, and LIMCOM IWRM Plan in line with the LIMCOM Agreement; addressing critical information gaps that prevent effective IWRM implementation; developing information management tools to consolidate information and present it to policy makers and other targeted audiences to raise understanding and awareness of issues critical to the sustainable management of the LRB; implementing sustainable land management activities at a pilot scale with the goal of reducing land degradation at the pilot sites and demonstrating the link between SLM activities and reduced sedimentation, as well as promoting the replication and up-scaling of land degradation control activities in the basin; and supporting knowledge exchange and information sharing with other RBOs in the region to support the effective and efficient delivery of project results.

- Benefits

- The project will directly address the need for multinational cooperation supported by LIMCOM, and more broadly by SADC.  The project, together with co-financing partners, will strengthen LIMCOM’s institutional, technical and coordination capacity so that it can function effectively as a hub for harnessing, coordinating and channelling political and economic interests from both public and private sectors in the basin.  In addition, the participating countries will significantly benefit from capacity building activities planned at both regional and national levels, collection of more knowledge about the transboundary basin, knowledge sharing activities across the countries through LIMCOM, strengthened science-to-governance linkages both at the national and regional level, and strengthened regional collaboration and coordination through LIMCOM, all included in the expected results, outcomes and outputs to be delivered through the proposed project interventions.

- Through the development of the Transboundary Diagnostic Analysis and Strategic Action Programme, the countries will agree on a set of transboundary priorities for the basin, which will guide both transboundary and national investments in the future.  Securing political commitment to the transboundary priorities for the basin will provide a strong foundation for future cooperation and collaboration among the basin states to realize various benefits to be generated in the basin.  Political commitment from all member states to LIMCOM SAP as well as to the SADC Revised Protocol on Shared Watercourses will become particularly important when national policies need to be adjusted to achieve better harmonization at the basin level.

- The project will promote effective IWRM (SDG 6, target 6.5) at the transboundary, national and local levels.  It will ensure the inclusion of the improved knowledge of two transboundary aquifers in the basin and climate information, produced by the co-financing activities, into the Limpopo River basin TDA, which will support the promotion of the conjunctive management of surface and groundwater resources as well as climate-resilient basin planning in the basin. The project also will support the participating countries to carry out informed policy dialogue at the basin level to address increasing water, energy, food demands in the future and how these needs can be met in an environmentally sustainable and socially inclusive manner for the basin’s population.  The tangible contributions to be made by GEF investment to this policy dialogue are the development of the future water resources development scenarios and the inclusion of the findings from the future development scenarios in the Limpopo TDA.  The project also will support the countries to establish the ecological flow of the Limpopo River basin, understanding of which can provide environmental safeguards to the riverine ecosystems (another GEB expected from the project) as well as social safeguards to those populations whose livelihoods depend on the healthy and productive ecosystems in the basin.

- Other benefits expected to accrue to the basin’s population include: benefits for downstream agriculture and fisheries, as well as water storage and hydroelectric infrastructure, from reduced levels of sedimentation; increased levels of fisheries production and of materials necessary for weaving mats and baskets (a practice commonly done by women in the basin) through management of e-flows; increased financing of priority interventions in the Basin based on the SAP and its associated financing strategy, which will result in increased availability of water for that is essential for economic development and livelihoods improvements in the basin over the long term; and reduced fish kills and spread of disease (which will improve livelihoods and food security) due to the following project activities i) the Joint Basin Survey that will develop river health indicators for the basin that can help countries to develop better water quality standards; ii) development of the Strategic Action Program which will include interventions to address ambient water quality; iii) incremental improvements in water quality from the piloting of sustainable land management practices; and iv) liaising with riparian member states to ensure that all applicable environmental and water related policies and statutes are observed and that compliance is monitored.

# Results and Partnerships

Expected Results

- Project Objective: To achieve integrated, cross-sectoral, ecosystem-based management of the Limpopo River to uplift the living standards of the basin’s population and conserve the basin’s resources and ecosystem services

Component 1: Capacity Building of LIMCOM & its Member States for joint planning and the basin-wide SAP and IWRM implementation

- This component is largely linked to Programme 1 (Institutional Strengthening) of the LIMCOM IWRM Plan (2018-2022) and is essential to strengthen cooperation in salarthe Limpopo River Basin and to support IWRM implementation at the basin level.   Component 1 has been designed to address the most urgent institutional capacity needs to strengthen the LIMCOM’s Secretariat function.

Outcome 1.1 - The capacity of LIMSEC and LIMCOM strengthened to enable improved basin-wide joint planning, development and management of water resources, and IWRM implementation

- Capacity building under Component 1 will encompass many institutional stakeholders, ranging from LIMCOM and LIMSEC to key government departments directly involved with the management of the basin’s resources (e.g. Departments of Water Resources Management; Departments of Environment; Catchment Management Authorities / Committees; Agriculture extension services; and local governments.  Under this Outcome, Output 1.1.1 is focused on developing the technical skills (hydrological monitoring and modelling; water quality sampling and analysis, etc.) of National Water Departments and various LIMCOM organs, as well as other relevant organizations and basin stakeholders.  Output 1.1.2 is focused on strengthening the capacity of LIMCOM to implement transboundary cooperation and management, including establishing operational systems (rules and regulations); enhancing data and information sharing at the organizational level; establishing task teams in specialized areas; and revising the organizational structure of LIMCOM to effectively respond to the LIMCOM mandate.  Output 1.1.3 is focused on strengthening the capacity of LIMSEC (e.g. finance and administration; communications and information management; project design & management; programme coordination, etc.), while Output 1.1.4 is focused on facilitating inclusive and participatory IWRM practices and governance capacities at the local level, in particular through Catchment Management Agencies in each country, as well as implementing project-wide plans for stakeholder engagement and communications.

- Output 1.1.1 - Technical Capacity of LIMCOM and Member States strengthened: LIMCOM has specialized Task Teams and Committees that are meant to provide the best technical advisory services on matters pertaining to the use, development and conservation of the resources of the LRB. These LIMCOM organs are groups of experts from the Member States who work together to build common understanding and recommend decisions (for approval by the LIMCOM Commissioners) in order to facilitate unified action rather than unilateral actions in the basin.  The USAID-funded Resilient Waters Program is supporting the work of several LIMCOM task teams (groundwater, flood forecasting, and legal), and also helping to review the policies and TORs for these task teams and other LIMCOM governance structures; the proposed project will build on these advances as described below.

Under this output, the project will undertake the following capacity strengthening activities:

- Technical capacities of National Water Departments: The project will provide training and hands-on guidance for National Water Departments in carrying out ecological water requirement surveys (under Output 2.1.2) and mainstreaming monitoring parameters into their existing water management systems

- Technical capacities of LIMCOM Organs: The project will provide capacity strengthening to LIMCOM Committees and Task Teams in the following areas:

- Legal and Policy Instruments: The project will strengthen the capacities of the LIMCOM Legal Task Team by providing training in: 1) international water law; 2) transboundary water governance; and 3) conflict management and negotiation skills.

- Flood and Drought Forecasting: The project will strengthen the existing LIMCOM Flood Forecasting Task Team by providing training in: 1) rainfall-runoff modelling techniques (possibly using the Pitman model, satellite-based rainfall-runoff modelling, and/or MIKE SHE hydrologic modelling software, depending on costs and licensing issues); 2) flood and drought forecasting modelling techniques; and 3) integrating climate models and data into the Limpopo Transboundary Flood Forecasting & Early Warning System (FFEWS).  In addition, the project will collaborate with and build on the results of the project “Transboundary Flood Forecasting and Early Warning Systems for the LRB” which is designed to consolidate the FFEWS (which is hosted within the Centre for Drought & Flood Monitoring in Maputo, Mozambique) and expand its scope to cover the entire LRB.  The following activities are being undertaken by this project (with joint support from CRIDF and USAID Resilient Waters): i) identification of options for institutionalizing the Limpopo FFEWS and ensuring its sustainability; ii) identification of software for Rainfall Runoff modelling using forecast rainfall data; iii) transfer and installation of the model in the Mozambique Centre for Flood and Drought Monitoring CFDM and training of CFDM staff in the management of the model; and iv) capacitating the LIMCOM Member States in sustaining the FFEWS.  In addition to directly supporting Output 1.1.1, this work also will contribute to Output 2.1.1 (Joint Basin Survey conducted for key river health indicators) and Output 2.2.2 (Strengthened and expanded LIMCOM Environmental Monitoring Framework):

- Sediment Transport Monitoring: The project will strengthen LIMCOM’s technical capacity for sediment transport monitoring, either by expanding the scope of the existing Flood Forecasting Task Team or by establishing a new Task Team focused on this area, by providing training in: 1) suspended sediment concentration sampling techniques; 2) sediment samples analysis approaches; 3) bed load estimation techniques; and 4) reservoir sedimentation modelling

- Groundwater Assessment and Management: The project will strengthen the capacities of the Limpopo Groundwater Committee (LGC) by providing training in: 1) transboundary aquifer assessment, mapping & management; 2) groundwater recharge estimation methods; and 3) Managed Aquifer Recharge (including training in risk management for potential environmental & social impacts).

- Water Resources Planning and Management: In collaboration with WaterNet, strengthen and capacitate a new LIMCOM Water Resources Task Team in the use of various integrated water resources planning and management tools, including: 1) models such as WEAP (Water Evaluation and Planning System); 2) land and water information management systems; and 3) decision support systems (DSS).

- Output 1.1.2 - Institutional Capacity at LIMCOM and its member states strengthened: Under this output, the project will support the strengthening of institutional capacities for transboundary river basin management in general and for the effective implementation of the Strategic Action Programme (SAP) and the LIMCOM 5-year IWRM plans in particular.  This work will build in part on the efforts of the USAID Resilient Waters programme to update the LIMCOM Agreement to facilitate more active involvement at the Ministerial level in river basin management.  In addition, the project will support on-going efforts to develop and implement a LIMCOM Data and Information Sharing Protocol, which LIMCOM has identified as an urgent priority action to enable joint planning and management at the basin level to core challenges such as droughts and flooding, declining water quality, and increasing water scarcity.  While each basin state is making efforts to address these problems individually, the transboundary nature of these problems means that national efforts will not be effective unless they are linked to basin-wide efforts, including the basin-wide joint planning, management and monitoring required for the SAP implementation phase in the future.

Under this output, the project will undertake the following activities:

- Carry out a Capacity Needs Assessment to determine priority institutional capacity building activities to enable joint basin wide management

- Based on the capacity needs assessment, develop and implement a Capacity Development Program to strengthen the capacities of LIMCOM and its Member States (also linked to Output 1.1.1 and Component 3).  This program will: 1) strengthen LIMCOM’s programme coordination capacity for preparation, implementation and monitoring of the SAP and IWRM Plans, including its capacity to facilitate the work of the Member State institutions responsible for SAP implementation; 2) strengthen the governance capacities of Member State institutions (e.g. National Water and Environmental Departments; Catchment Management Authorities; Agricultural Extension Services; Municipalities; Local Governments; etc.) to undertake planning and implementation of priority actions in the SAP and IWRM plans; and 3) identify the actions required by Member States in order to harmonize and give legal coherence to implementation of the SAP and IWRM plans. In addition, the project will look in detail at capacity building measures to assist LIMCOM in managing for COVID19 impacts over the longer term.

- Support the inclusion of women and youth in natural resource management activities, in particular through extension services. Within the Limpopo River basin, as in sub-Saharan Africa at large, agriculture is being feminized (CPWF, 2014; LIMCOM et al, 2017; Chemonics, 2018). Despite the increasing role of women in agriculture, extension workers continue to target most of their information dissemination and training activities towards men. The project will work to reorient the activities of extension services to better include women (and youth), taking lessons from previous efforts supported by the CGIAR Challenge Program on Water and Food (CPWF) to engage agricultural extension workers in the Limpopo River Basin on how to make agricultural extension services available to women. To further strengthen the orientation of extension services towards serving all stakeholders, the project also will provide training to extension officers on water rights issues and water allocation reform strategies.

- Support the creation of a LIMCOM data and information sharing protocol, building on existing national-level efforts, as well as examples from other RBOs (for example, the rules and procedures for sharing of data and information developed by ZAMCOM for the Zambezi Watercourse), by: 1) assessing data availability and policies with respect to sharing data within each member state; 2) supporting the harmonization of data among member states (e.g. data collection methods; sampling frequencies; data parameters; analysis techniques, etc.); and 3) promoting willingness to cooperate and share data among relevant agencies and policy makers

- Output 1.1.3 - Operational Capacity of LIMCOM Secretariat strengthened: An adequate operational, financial and administrative capacity at the LIMCOM Secretariat (LIMSEC) is crucial to ensure that LIMSEC can provide effective and sustainable support to the Member States for them to jointly make management decisions that affect the entire basin. The USAID-funded Resilient Waters Program is currently supporting a number of activities to strengthen LIMSEC, and the proposed project will build on these baseline efforts.  Among other activities, the RW program is: 1) developing tools and instruments (e.g. LIMIS; website; EWS) to better guide decision-making in transboundary management; 2) supporting the work of a Senior Technical Advisor & Water and Environment Expert within LIMSEC to boost its capacity to implement its strategic action programs; and 3) supporting the development of LIMCOM Organisational Governance and Policy Instruments (e.g. financial management policy guidelines; human resources management policies and procedures; procurement and asset management guidelines). The activities under the proposed GEF project will be focused on operationalising and updating the newly developed LIMCOM Organisational Governance and Policy Instruments; ensuring robust systems for accounts, finance and procurement are put in place based on these instruments, and building the capacity of LIMSEC staff. Capacity building of LIMSEC under the proposed GEF project will build on these steps, and will be done within the context of a strategy to strengthen LIMSEC but also to keep it small enough that it can be financially sustained through regular contributions by its member states. The GEF project will support the hiring and training of several LIMSEC staff; by the final year of the project, these staff posts will be fully funded by contributions from the LIMCOM Member States (as is presently the case with the Executive Secretary). These staff will complement the two technical experts currently working at the Secretariat with support from the Resilient Waters Program.

Under this output, the project will undertake the following activities:

- Building on the institutional capacity assessment under Output 1.1.2, the project will strengthen LIMSEC’s systems and staff capacities in the following areas: 1) technical and management capacities to liaise effectively with the LIMCOM Committees and Technical Task Teams and to lead the implementation of the SAP and IWRM plans, including monitoring and evaluation of the plans and consolidating the monitoring information developed by various institutions to support basin level planning; 2) management of accounting, finance and procurement systems; 3) communications & awareness raising (including promoting LIMCOM and LIMSEC within the basin); and 4) knowledge management (management of the LIMIS information / data system; see Output 2.1.3).  The project also will build the capacity of LIMSEC to undertake effective monitoring and evaluation of its IWRM Plans, the SAP, etc., through training and establishing a M&E system that enables LIMSEC staff.

- Develop and implement a LIMSEC Financial Sustainability Plan, which will outline the LIMSEC’s financial resource needs and propose long-term financing strategies to sustain LIMSEC’s expanded systems and staff.  The plan will seek to utilize lessons learnt from other similar efforts in the region, including the establishment of the Cubango-Okavango Fund under OKACOM and the Buzi, Pungwe and Save financial sustainability plan. The process of developing the Financial Sustainability Plan will include an on-going dialogue with member countries regarding their contributions to LIMCOM to support its core costs over the long-term.  In addition, the project will work with IW:LEARN to establish linkages with more ‘mature’ GEF financed and in some cases GEF established RBOs to learn from and apply their experiences in establishing sustainable financing schemes for their Commissions and Secretariats.

- Output 1.1.4 - Inclusive and participatory IWRM practices supported: Under this output, the project will seek to empower local institutions, which currently have limited ability to develop and implement resource management decisions, with the resources and capacities (both technical and financial) needed to enact change at the local level; expand the participation of basin stakeholders, including women and youth, in IWRM practices; and ensure that information on conditions in the basin as well as the activities of LIMCOM and the project are widely shared, and that understanding of and support for basin-level cooperation is increased.

Under this output, the project will undertake the following activities:

- Establishment and support of management structures at the regional and national level with responsibility for the LRB in each Member State: In order to ensure that stakeholder participation is fully encouraged and enabled, the project will support LIMCOM in establishing National Stakeholder Coordination Committees (NASCs); and a Basin-wide Stakeholder Committee (BASC), which will convene regularly to address specific issues relevant to the implementation of the SAP, NAPs, and LIMCOM IWRM Plan in line with the LIMCOM Agreement.  The NASCs shall provide platforms for structured consultations to enable Basin stakeholders to provide input into Basin-wide processes and decisions; to serve as a vehicle for dissemination of information; and to function as a body for coordinating and harmonising Basin-wide stakeholder involvement and participation. The BASC shall be made up of NASC focal points and regional partners active in the Basin, including stakeholders from the water sector but also from other sectors including agriculture, environment, physical planning, mining, etc. Some of the functions of the BASC could include (i) coordinating NASC inputs into Basin-wide LIMCOM processes; (ii) planning and organising an annual Limpopo Basin Stakeholders’ Forum; and (iii) serving as the nucleus of a Basin-wide consultative platform.  Parallel efforts will be made to strengthen existing multi-stakeholder dialogue platforms such as the Regional Water Administrations as well as River Basin Committees and varying catchment management structures in each of the Member States.  Furthermore, although the COVID-19 pandemic is a health issue, its impact is felt throughout all sectors and actions to curb it must be multi-sectorial, and thus the establishment of the BASC and NASCs will help to strengthen capacities to manage risks related to the pandemic.

- Establishment and/or strengthening of management structures at the catchment level with responsibility for the LRB in each Member: With regard to local institutions, the project (in partnership with WaterNet and regional academic institutions) will work to strengthen the capacities of existing catchment management structures in each Member State (or in supporting the establishment of such structures in Member States where they do not exist already) to enable them to work closely with LIMSEC and to be effective partners in the development and implementation of the SAP and NAPs as well as the LIMCOM 5-year IWRM plans.  These structures, which typically include representatives of local governments, traditional leaders, different types of basin resource users, and water resource management agencies at the basin level, are critically important as they facilitate decision-making at the local, national and RBO level and ensure effective stakeholder engagement. However, existing catchment management structures in the LRB have varying but limited technical capacities, and there is little information sharing or collaboration among these CMAs. LIMCOM wishes to strengthen the capacities of these structures and to link the catchment management plans that guide their work with the transboundary approaches that will be identified in the SAP (using the National Action Plans or NAPs as a mechanism to do this).

- Implementation of a gender-responsive Stakeholder Engagement Plan: To further facilitate inclusive and participatory management of resources in the LRB through the GEF project, the project will implement a Stakeholder Engagement Plan that will ensure, among other things, gender mainstreaming and the empowerment and engagement of women and youth in activities organized and/or coordinated by LIMCOM (under Programme 5 of the LIMCOM IWRM Plan).  This plan will be linked to the on-going work supported by the USAID Resilient Waters program to develop a Gender Equality and Social Inclusion mainstreaming strategy for LIMCOM. As detailed above, the project also will support LIMCOM in establishing the new stakeholder engagement structures at the national and basin Level as well as in working with existing structures for stakeholder engagement in the LRB (including LIMCOM itself as well as various catchment management structures in the Member States).  Additional details on the project’s approach to stakeholder engagement are provided in Annex 8 of the UNDP Project Document, including details on various consultation and information dissemination strategies to ensure on-going and effective stakeholder participation in the project’s implementation as well as dissemination of lessons learned within the riparian Member States and the SADC region.

- Development and implementation of a LIMCOM Communications Plan / Strategy: Finally, the project will develop and implement a Communications Plan to ensure effective communication and dissemination of results stemming from the project components and associated programs of LIMCOM and its partners.  The Communications Plan will support the consolidation and sharing of knowledge management products and lessons learnt from the project (see Component 5), as well as on-going LIMCOM communications priorities, including sharing the results of Commission meetings and decisions, continuously disseminating information about the state of the river basin, and facilitating and tracking research results. The Communication Plan will also seek to generate widespread understanding of and support for basin-level cooperation, by promoting a number of key messages, including: making the connection between healthy river ecosystems and functioning with overall basin functioning (catchments / land / ecosystems) and livelihoods (local and national economy); reinforcing principles of constructive dialogue, mutual understanding and consensus in planning, development and management of the Basin’s resources; nurturing a sense of ownership among people and institutions in the Basin through continuous engagement that relates directly to their interests; and ensuring that member states and Basin stakeholders are fully informed to enable them to drive planning, management and development issues within the basin. For key communications priorities, such as the TDA and SAP, the project will facilitate cooperation between LIMSEC and government communications specialists in member states to jointly develop information products and distribution channels.  The Communications Plan will identify and develop diverse communications / information products, including newsletters, on-line resources, technical information and research results associated with project activities (in particular the products of project activities under Component 2 to fill critical knowledge gaps such as the Joint Basin Survey; E-flow assessments; Sediment Transport models; Future Water Resources development scenarios; Policy Briefs; etc.), and will develop and implement strategies for reaching diverse audiences, including LIMCOM Commissioners, government decision makers, water and other natural resources managers, researchers, the private sector, basin residents, international partners and other relevant stakeholders.

Component 2: Filling critical knowledge gaps to support joint planning and future development scenario analysis

- This component is largely linked to Programme 3: Environmental Water Management and Programme 4: Water Management and Development of the LIMCOM IWRM Plan (2018-2022); and was developed based on recommendations from the Limpopo River Basin Monograph Study (2013). Two Outcomes are included under Component 2.

- Outcome 2.1: Critical data and information gaps filled to enable science-based planning, development and management for the Limpopo River Basin

- The Limpopo Monograph Study (2013) is a baseline study that built upon the Joint Limpopo River Basin Study – Scoping Phase (2010) and provided the basis for the development of the LIMCOM IWRM Plan (2018-2022). Through the activities described in the outputs below, critical knowledge gaps identified in the basin will be filled.  Given the resource constraints of GEF and taking into account GEF-7 IW Strategies, LIMCOM identified that 1) sedimentation transport modelling and monitoring and 2) e-flow monitoring (to set the e-flow requirements) as priority activities to be supported by GEF to fill key knowledge gaps during the Transboundary Diagnostic Analysis (TDA) development process. Strengthening the knowledge base on these two issues will contribute to environmental sustainability in the joint management and planning effort at the transboundary level.  In addition, many other activities for knowledge collection, updating information, and gap-filling of missing knowledge will be done by co-financing activities; UK CRIDF support will provide information related to Climate Change and Disaster Management (supporting Programme 2 of the LIMCOM IWRM Plan, 2018-2022), while USAID Resilience Waters will provide deepened knowledge on a transboundary aquifer within the basin, invasive aquatic weeds, etc.

- Output 2.1.1 - Joint Basin Survey conducted for key river health indicators: The project will develop its programmes for Joint Basin Survey (JBS) activities based on successful models from the region, including ORASECOM’s well-established JBS programme, transboundary research expeditions being conducted by The National Geographic in the Okavango basin, WWF's Basin Health Report Card approach that goes beyond the river into the catchments and is jointly developed with basin stakeholders, etc. The river health indicators will be aligned with national requirements, with SADC-wide reporting and assessment procedures, and with the UN SDGs and other Multilateral Environmental Agreement reporting efforts.  The indicators, which will be similar in scope to those utilized in the ORASECOM JBS programme (which uses the categories Water Quality and Quantity; Management and Governance; Society and Culture; Human Health and Nutrition; Landscapes and Ecology; and Economy), will likely include: groundwater measurements; flow rates (to determine pollutant loading, mixing and river assimilation); and aquatic ecosystem health, such as biological indicators (macroinvertebrates, fish, diatoms, riparian vegetation, habitat integrity) and in situ water quality & water chemistry (total suspended solids, pH, total dissolved solids, dissolved oxygen, nutrients, hydrocarbons, heavy metals, and salinity).  Drawing from the experience from ORASECOM, the Joint Basin Surveys will be participatory and educational not only for resource managers and researchers but also for local communities through associated education and outreach activities.

Under this output, the project will undertake the following activities:

- Carry out exchanges with ORASECOM and possibly other RBOs (see Output 5.1.1) to learn about their Joint Basin Survey (JBS) practices

- Develop, agree and establish key river health indicators, river health survey practices, and classification methodologies

- Provide technical support to Member States in carrying out the Joint Basin Survey (possibly including bringing students from across the LRB to be trained in monitoring river health indicators) and in institutionalizing the survey as a 5-yearly practice

- Output 2.1.2 - Ecological water requirements (e-flow) established to support future water resources planning in a sustainable manner: LIMCOM considers that a basin-wide approach to e-flow is critical to adequately conserve and/or restore the LRB ecosystem, while also allowing much needed development activities to take place in the basin to support socioeconomic development. National consultation workshops during the PPG phase revealed that all of the member states, with the exception of South Africa, have significant national capacity constraints to carry out e-flow assessments, and all states share an interest in facilitating the internalisation of capacities to measure and manage e-flows within mandated institutions so that e-flows becomes a standard IWRM parameter regularly monitored under SDG requirements. The e-flow assessment for the LRB will be built upon and coordinated with on-going national efforts within the basin and will involve direct participation by National Departments of Water Resources and Environment in each country. The assessment will also build on the 2013 Limpopo Monograph, but the assessment under this project will focus more on the linkages between groundwater and surface water as well as estuary / sediment dynamics and will have a higher density of sampling sites.  The project also will build on the work of the International Water Management Institute (IWMI) project “E-Flows for the Limpopo” by expanding the scope of the e-flows assessment to include estuarine requirements; integrating sediment transport in e-flows assessments; providing on-going support for e-flow monitoring initiated under the IWMI project; and removing capacity gaps among the basin’s countries in the undertaking of e-flows assessments. In addition, the project will review the results and lessons learnt from GEF interventions to establish the e-flow requirements for dry and wet seasons in the Orange-Senqu River basin, which have provided useful information to influence the dam operations of that basin. The LIMCOM e-flow monitoring sites will not attempt to cover the entire basin but rather focus on sites that are critical to visualize transboundary connectivity. Of the 27 sub-catchments in the LRB, 5 sub-catchments (and the estuary) have been selected for inclusion in the e-flows assessment programme, namely:

- Mwenezi: shared between Zimbabwe and Mozambique

- Lower Olifants: between South Africa and Mozambique

- Shashe: between Botswana/Zimbabwe and South Africa

- Shingwedzi: between South Africa and Mozambique

- Main Limpopo Stem: immediately after entering Mozambique from South Africa

- Estuarine section of the Limpopo

Under this output, the project will undertake the following activities:

- Carry out a capacity needs assessment on ecological water requirements (e-flow) to support future water resources planning; based on this assessment, develop institutional capacities to monitor e-flows at key sites (e.g. downstream of reservoirs, at international borders); to present monitoring data to support water allocation / water permit decisions; and to link e-flows with sediment dynamics (with support from research and academia institutions within and outside the region).  The capacity building of LIMCOM and national institutions will include training in: 1) developing/selecting appropriate indicators of ecosystem health for terrestrial and aquatic ecosystems; 2) developing and implementing basin-wide monitoring protocols; 3) implementing adaptive management plans to maintain ecosystem health; and 4) using E-flows assessments models (e.g. DRIFT model; Estuarine e-flows modelling techniques)

- Identify sites to establish additional e-flow assessment and monitoring in the basin; agree on key e-flow parameters (physical, chemical and biological) to be measured e-flow requirements (building on work done by IWMI to assess flow requirement for freshwater fisheries, ecosystems, and livelihoods); and conduct e-flow assessments at identified sites (during both wet and dry seasons)

- Develop strategies for harmonizing the different e-flow frameworks and available data from the four basin states; consolidate the different e-flow assessments across the basin into one basin-wide e-flows assessment (coarse resolution) to allow for extrapolation to ungauged/non-assessed parts of the basin

- Facilitate negotiations on e-flows by all stakeholders in the LIMCOM member states, leading to a signed agreement on a basin-wide e-flows regime (which includes management of water allocations and on-going monitoring of water use such as abstraction rates, reservoir operational regimes and release regimes); and provide technical guidance to the basin states (e.g. National Departments of Water Resources) in establishing implementation and compliance monitoring systems for the basin-wide e-flows regime

- Carry out an Integrated Flow Assessment to support IWRM as well as the future water resources development scenarios (under Output 2.1.6).  The Integrated Flow Assessment will incorporate the e-flow assessments above, but also include other factors including: climate change and variability; changes in hydraulic geometry of river channels; riparian ecology; water quality; source water protection (referencing the TNC Water Tower programme in the Okavango basin and/or the work of WWF and the Government of Zambia on ''Water Resource Protection Areas” in the Zambezi basin and the idea of regional level policy harmonization in freshwater ecosystem protected areas); and impacts on social and livelihood conditions in the river system from the local level up to the macro-economic conditions of the Member States.

- Output 2.1.3 – Sediment Transport Monitoring and Modelling capacity strengthened: Sediment transport modelling and monitoring are critically important for the sustainable management of the LRB for several reasons. Dam construction alters sediment transfer processes across the entire basin, with widespread impacts on physical, chemical and biological processes, as dams change fluvial sediment transport processes by reducing sediment loads downstream (due to the sediment trapping function of dams) and creating sinks of fluvial sediments in areas upstream of dams. These processes, coupled with unsustainable land management practices in areas upstream of dams, are among the main reasons why a number of dams in the LRB have experienced declining productivity / capacity due to sedimentation over the past several decades.  In addition, the reduced sediment loads downstream of dams create river flows that are sediment “hungry” and produce increased erosive capacity in downstream areas, leading to river channel scouring and increased river bank erosion, potentially reducing the extent of available agricultural lands along flood plains, and causing damage to downstream infrastructure.  In addition, decreased sediment discharge to lower reaches changes the grain size composition of suspended sediments, thereby affecting sediment dispersal patterns at the mouth of the Limpopo River and thus modifying coastal morphology and the productivity of estuarine and coastal ecosystems (for example, reduced sediment loads to estuarine systems can undermine the maintenance or build-up of subaquatic habitats such as the bottom foundation for mangrove ecosystems, which in turn reduces the ability of such ecosystems to provide the required breeding ground for crustaceous species such as the prawn populations that are critical for the livelihoods of coastal communities in Mozambique). To scientifically validate these threats, and to identify cost-effective ways to implement countermeasures, the project will support LIMCOM to develop and implement sediment transport and deposition modelling and monitoring activities.

- The pilot sites for sediment monitoring will be linked to the pilot sustainable land management activities (under Component 4) that are designed to reduce erosion and sediment flows at selected pilot sites, thereby enabling the project to determine the extent to which the SLM demonstration activities might reduce sedimentation levels, providing a valuable model for potential up-scaling and replication in the LRB. The monitoring of sediment dynamics in the context of SLM will focus on building an understanding of the extent to which various SLM practices undertaken by communities who rely on small scale subsistence agriculture and animal husbandry, or by commercial farms, game ranches and mining operations, will have the potential to reduce sediment loads in river systems, including in areas upstream of existing small and large dams. Measuring the effectiveness of SLM interventions in reducing sedimentation (to the extent that this is possible within the project timeline) also will provide useful information to explore various options for creating potential Payment for Ecosystem Services (PES) schemes based on sedimentation control (see Component 4), with quantifiable data that will help to determine whether such PES schemes have a strong potential to work.   Sites to collect data to support sediment modelling will be identified for the entire basin (some of these may overlap with the sediment monitoring sites described above), building on the baseline information developed in the Limpopo Monograph.

Under this output, the project will undertake the following activities:

- Carry out information / learning exchanges with other River Basin Organizations to learn about their sedimentation transport monitoring and modelling practices (possibly including RBOs in the Okavango, Nile, Volta, or Mekong river basins, depending on which systems have similar sediment transportation characteristics to the LRB)

- Provide training, equipment and materials to build the capacity of key national stakeholders (water resource managers) to 1) carry out sediment monitoring at selected sites downstream of the SLM pilot sites, and 2) collect data to support sediment modelling at selected key locations in the basin

- Develop models for sediment transport in the LRB, measuring parameters such as Suspended Sediment Concentration (SSC – Kg/m3); Suspended Sediment Load Discharge (t/Yr); Bedload Discharge (t/Yr); etc. The scope of the modeling framework will be carefully tailored to the critical management issues of the LRB, and will be linked to specific objectives for sediment modeling as defined in consultations with stakeholders. The modeling framework to be utilized remains to be determined and will be based upon realistic expectations of the type, volume and quality of data that can be acquired, as well as the available capacity of the involved institutions. This approach will institutionalize sediment transport data collection toward building consistent time series, consolidated from the pilot sites, that at a later stage can assist in the establishment of sediment transport rating curves correlated with flow discharge. The objective of the project is not to establish a highly mechanistic, fine resolution sediment modeling framework, but rather to develop a conceptual framework which responds to the conditions of data availability, existing expertise, and capacity and sustainability considerations. This approach will enable the sediment monitoring and modelling to be undertaken with a fairly limited budget (the proposed budget allocation for sediment monitoring is similar to that of the GEF-funded OKACOM project).  The project will give a clear recommendation of how LIMCOM can then build on the framework in subsequent project phases, and this initial data collection and monitoring exercise will serve as input to possible proposed SAP/IWRM plan actions to enhance and optimize the overall sediment monitoring and modeling framework going forward.

- Output 2.1.4 - Assessment of ecological impacts of alluvial aquifer abstraction practices: The Limpopo River basin has three transboundary aquifers along the northern border of South Africa with Botswana, Mozambique, and Zimbabwe (Cobbing et al. 2008): the Ramotswa Dolomite, Tuli Karoo, and Limpopo Pafuri Aquifer. Groundwater abstraction (from fractured aquifers) for domestic use and irrigation is reported, although the quantity is uncertain (DWS, 2016b). The only transboundary alluvial aquifer is the Limpopo Pafuri basin straddling South Africa, Zimbabwe, Mozambique (LIMCOM, 2011). The extent of the Pafuri alluvial aquifer is estimated at 9.72 km2 and the length of the aquifer zone measures 14.5 km. The strip alluvial aquifers along the main stem Limpopo river are not mentioned as transboundary aquifers.  There are both anthropogenic causes for poor groundwater quality such as wastewater disposal, agriculture (pesticides etc.), and mining, as well as natural causes such as water interaction with the rock type. The different strips of alluvial aquifers along the main stem Limpopo and elsewhere in the basin require further understanding as these largely drive community-led livelihoods programmes and projects.

- To generate more information on groundwater resources in the basin, the project will assess the ecological impacts of alluvial aquifer abstraction practices. Alluvial aquifer abstraction is commonly practiced by communities in the basin as a means to secure water resources needs during the dry season when there is little or no surface flow.  While this practice is viewed as a climate change adaptation measure for small-scale farmers, little is known about its potential ecological impacts, and thus the project will develop scientific information to support analysis and discussion of whether and where alluvial aquifer abstraction is a viable and also sustainable climate change adaptation measure.  LIMCOM has mobilized partners (SADC GMI, USAID Resilient Waters, IWMI, A4 Labs, IUCN) to improve the knowledge base on many other aspects of groundwater resources management in the LRB (supporting Priority Intervention 4.5 of the IWRM Plan), and this other knowledge together with the new information on alluvial aquifer abstraction practices will be captured in the TDA-SAP-NAP development process. Particular attention will be given to the joint strategic action plan (JSAP) for the RAMOTSWA Aquifer, developed by IWMI with funding from the USAID through the RESILIM Programe and the “Conjunctive Surface-Groundwater Management of SADC’s Shared Waters: Generating Principles through fit-for-purpose practice” project, which focused on improving Conjunctive Water Management in the Tuli Karoo-Upper Limpopo System.

Under this output, the project will undertake the following activities:

- Review existing maps of transboundary aquifers within the LRB (developed by SADC-GMI) to assess sites where alluvial aquifer abstraction is significant, and establish estimates of related groundwater yields and quality

- Assess and map existing groundwater dependent ecosystems and investigate the ecological impacts of alluvial aquifer abstraction practices

- Propose options for conjunctive use of surface and groundwater, including the possibility of community-driven programs for monitoring of alluvial aquifer abstraction as well as passive and active measures to support the recharge of alluvial aquifers

- Output 2.1.5 - Review of policies, laws / regulations and governance relevant to IWRM within the Limpopo River Basin:

Under this output, the project will undertake the following activities:

- Develop Notification and Prior Consultation (NPC) Guidelines that will apply to proposed water infrastructure development projects that might have negative impacts on other riparian states.  The project will assist LIMSEC in developing the guidelines (building on guidelines developed by other RBOs such as ZAMCOM and OKACOM); working to secure endorsement of the guidelines by the LIMCOM Council of Ministers; and strengthening the technical capacities of LIMSEC staff to support implementation of the guidelines.

- Undertake legal/policy equivalence studies to inform the process of harmonizing national laws related to water resource management of the Limpopo River Basin.  Building on similar work carried out in the Zambezi River basin, all water-related policy and legal instruments from the member states will be compiled and a gap analysis and comparative assessment carried out to assess the degree of equivalence across the countries and identify any potential areas of conflict; based on this analysis, the project will produce an options paper outlining key options and modalities on how to improve harmonization and equivalence of the national legal frameworks related to water resources in the basin.

- Output 2.1.6 - Future Water Resources development scenario analysis: The project will develop water resources development scenarios aligned with the existing national development plans of each Member State (typically 5-year plans, guided by national development “vision” documents and supported by national budget allocations). Water resources development scenarios are a crucial step in the formulation of a basin wide, Integrated Water Resource Management (IWRM) strategy and plan. The fundamental goal of water resource planning and management is to match the demand for water by the socio-economic system with the supply (quantity and quality) of the water system through administrative control and management (water regulations/laws and infrastructure), without compromising ecosystem sustainability. The assessment criterion for basin development scenarios covers the triple bottom line of economically beneficial, socially just, and environmentally sound development. Changes in water resource systems are driven by changes in three related sub-systems; the climate system, the socio-economic system and the management system. Water consumption patterns and water demand by different users in a basin are directly affected by important socio-economic variables including population growth, economic development, technological change, and water and land use practices. Changes in temperature, precipitation and evaporation have a direct impact on water availability and water demand (i.e. climate system). Management intervention such as water allocation strategies, legislative standards, and political intervention play an important role in influencing future pathways of water resources development and management.

Insights into potential futures can be evaluated through investigation of different projects, development priorities and constraints to determine what can be accommodated within a basin’s water resources development space. Scenarios should consider trade-offs and the corresponding water balance (supply and demand), including the impact on current developments, and provide a basis for informing deliberations on the potential future that is mutually beneficial to stakeholders. Scenarios are usually informed by the following key considerations, within the context of climate change:

- Energy Security: Review of planned hydropower development plans and determination of the acceptable marketable energy from hydropower and the level of prioritisation of energy production over other water uses, i.e. the hydropower configuration that would give near-optimal outcomes considering other competing uses.

- Food Security / Agricultural Investment: Optimise calorie production to achieve the highest potential for food security, primarily through expansion of irrigated agriculture, within the constraints dictated by other use requirements, and hence determine the level of prioritisation of food production over other water uses.

- Mining / Urban / Industry: Review of planned urban, mining, industrial development plans and determination of the level of prioritisation.

- Ecosystems and Biodiversity: Review of planned developments while providing for the full maintenance of in-stream flows for ecosystems, the maintenance of healthy wetlands, and adequate flows for flood and delta protection.

Under this output, the project will undertake the following activities:

- Review of water resources development scenarios developed under other programs, including the OKACOM, ORASECOM and ZAMCOM SAP processes.

- Formulate various water resources development scenarios, including climate change scenarios that take into account data and information on the climate and hydrology of the Limpopo River Basin, as well as the risks and threats, water resources, populations and infrastructure exposed to potential climate change impacts (e.g. flooding, drought, streamflow impacts, etc.); and different investment options (e.g. water demand management or WDM, conjunctive use and management of surface water and groundwater resources) and sector development options. The climate change elements of this activity will build on the CRIDF-supported project “Development of Climate Change Scenarios for the Limpopo River Basin”, which is developing climate change scenarios based on the review of climate change projections undertaken under the Limpopo Monograph study. The study includes the following elements: 1) climate profile; 2) climate vulnerability assessment; 3) climate scenarios; and 4) climate impacts by zone. In addition to directly supporting the climate scenario work under Output 2.1.6, this work also will contribute to the TDA and SAP processes as well as outputs 2.2.1 and 2.2.2.

- Carry out socio-economic, financial and investment analyses relevant to the various future scenarios.  This work will borrow from experiences such as the Multi-sectorial Investment Opportunity Analysis (MSIOA) developed by OKACOM and ZAMCOM, which estimated the best return from investing a cubic meter of water either in various sectors (e.g. agriculture, mining, domestic supply), using economic indicators such as Net Present Value; social indicators such as job creation; household income; GESI, etc.; and environmental indicators such as ecosystem health.

Outcome 2.2: Basin-wide information and knowledge management tools used to create user-friendly products linking science to policy for decision makers

- Outcome 2.2 is about the packaging of data and information for consumption by policy makers and other targeted audiences to raise understanding and awareness of issues critical to the sustainable management of the LRB.  Under this outcome, the project will support the development of a Transboundary Diagnostic Analysis (TDA), which will build upon the existing Limpopo Monograph.  In addition, the LIMCOM environmental monitoring framework (Output 2.2.2) will establish the scope of and provide guidance for data collection on various environmental parameters, most notably those being done under Outputs 2.1.1 – 2.1.4; this data will then be fed into the LIMIS under Output 2.2.3, from which it can be used to guide policy decisions.  The LIMCOM member states have demonstrated their commitment to information and data sharing for joint management of the Limpopo River Basin in several ways. The LIMCOM Council of Ministers has prioritized the development of its data and information sharing protocol, facilitating data and information exchange as part of its institutional capacity strengthening efforts.  In addition, the member states have signed the SADC Revised Protocol on Shared Watercourses, which provides the legal basis for the member states to cooperate for joint management of shared watercourses across the SADC sub-region. Article 7 of the protocol states that “The Council shall advise the Contracting Parties on the following: 7.2 (d) all aspects related to the efficient and effective collection, processing and dissemination of data and information with regard to the Limpopo.”   Because the LIMCOM member states have varying capacities for data collection and varying levels of information / database systems, and as such some countries have a greater ability to share data, the project will support investments in order to level the playing field in monitoring and data collection (see Output 2.2.2) as well as capacities for the consolidation of data and its use in guiding decision-making, planning and management (see Output 2.2.3).

- Output 2.2.1 - Transboundary Diagnostic Analysis of the Limpopo River Basin completed: A Transboundary Diagnostic Analysis (TDA) of the Limpopo River Basin will be carried out.  The Transboundary Diagnostic Analysis is designed to identify, quantify, and set priorities for environmental problems that are transboundary in nature. A TDA provides the factual basis for the formulation of a Strategic Action Programme (SAP) and helps participating countries to ‘agree on the facts’ regarding conditions in a transboundary area.  However, the TDA is also part of a larger, bottom up and participatory process of engagement and consultation with all key stakeholders in a transboundary area that builds trust, facilitates dialogue, creates confidence among the partners involved, and leads to common agreement on the data / information generated by the TDA.  The TDA will incorporate much of the information developed under Outcome 2.1, most notably the future water resources development scenario analysis.  In addition, the TDA will include a detailed causal chain analysis that assesses the current state of the basin, analyses threats to the basin’s ecosystem functions, and identifies the underlying root causes of the threats. The causal chain analysis will be developed in part on the basis of the existing report “Limpopo Atlas – Challenges & Opportunities”.  By including these elements, the TDA will provide a vital link between science and governance, ensuring that knowledge of specific conditions and issues in the LRB will inform policy discussions and decisions, and thereby lead to the development of a robust SAP.  TDA development will be based upon on-going and past fact-finding efforts in the Limpopo River Basin both at the national level and at the transboundary level, including the Scoping Study and the Monograph. The TDA also will build on and update key elements of the existing Limpopo Monograph (2013), as well as expand to cover issues not addressed in the monograph.  However, the TDA will not entirely replace the Limpopo Monograph, which is expected to be updated periodically in the future and which is based on more detailed data collection and field assessments, for example assessments of the links between groundwater and surface water, and the basin’s water balance.  Finally, because the pandemic has had a wide range of impacts on the basin’s population, not only in terms of social and health aspects, but also on the trade, export, tourism and other economic sectors, the TDA will consider these impacts of the COVID-19 pandemic and their potential impact on effective IWRM approaches in the basin

Under this output, the project will undertake the following activities:

- Undertake a causal chain analysis to guide the development of the TDA

- Carry out the participatory development of the TDA, including a series of cross-country and trans-disciplinary field expeditions to fill in critical data and information gaps and engage diverse stakeholders

- Adoption of the TDA by the LIMCOM Council and dissemination to relevant stakeholders throughout the Limpopo River Basin

- Output 2.2.2 - LIMCOM Environmental Monitoring Framework strengthened: Economic development in the LRB, including dams, irrigation schemes, and water abstraction, has the potential to degrade water quality and quantities and harm the provision of ecosystem services.  In addition, climate change is expected to be one of the major drivers of ecosystems change in the LRB, and the development of data related to climate change impacts is critically important. For these reasons, it is imperative that environmental and hydrological management programmes are informed by data and information of high quality and adequate frequency. Important data in this regard may be freely downloaded in the form of images for Landsat OLI and Sentinel from https://earthexplorer.usgs.gov/; freely downloadable digital elevation model (DEM) maps can be accessed from https://www.asf.alaska.edu/, https://earthexplorer.usgs.gov/ and the Harmonized World Soil Database v 1.2; and supplementary data for land monitoring can be accessed at http://webarchive.iiasa.ac.at/Research/LUC/External-World-soil-database/HTML/. LIMCOM’s existing monitoring framework is focused on meteorological and hydrological (surface flows) parameters, but monitoring of these conditions is hampered by an inadequate number of hydro-meteorological stations for real data collection (although more efforts are being made to expand the use of forecasted data).  Furthermore, existing ecological monitoring within the LRB is limited and focused primarily on protected/conservation areas.  Incorporating the data generated through the Joint Basin Surveys (Output 2.1.1) and TDA (Output 2.2.1), LIMCOM will establish a more comprehensive framework for environmental monitoring (possibly modelled on WWF's Basin Health Report Card or www.vitalsigns.org, which is a monitoring system for water availability, water quality, land degradation, livelihoods and biodiversity) that will enable it to establish an expanded scope and agreed upon processes for data collection to support environmental monitoring. In addition, the EarthMap tool (https://earthmap.org/) can be accessed for quick historical environmental and climate analysis based on the Google Earth Engine; this tool can be used as a basis for utilization of Collect Earth Tool (http://www.openforis.org/), a tool that enables data collection through Google Earth. In this tool, users can analyze high to very high-resolution satellite imagery for a broad spectrum of needs, including assessments of land use and land use change and forestry (LULUCF), monitoring of agricultural land and urban areas, validation of existing maps, quantifying deforestation, reforestation, and desertification, and collection of spatially socio-economic data. This strengthened monitoring framework will measure the status of healthy ecosystems and positive living conditions for the population of the basin, and thereby support the development of informed policies and strategies for resource management within the basin.

Under this output, the project will undertake the following activities:

- Collaborate with existing institutions responsible for environmental monitoring in Member states on the establishment of a joint monitoring framework (i.e. monitoring points/sites and common data analysis and collection protocols) in the following areas: 1) water quality and water pollution; 2) solid waste; 3) air pollution; and 4) land degradation (including afforestation and deforestation issues), erosion and sedimentation levels and dynamics.  Ensure that data generated is incorporated into LIMIS.

- Establish strategies / agreements with institutions in each of the Member States to develop and implement on-going monitoring plans based on the joint monitoring framework, including project support for installing several demonstration remote monitoring stations (e.g. to monitor pH, DO, EC, ESP temperature, TSS, select nutrient ions, etc.).  This activity will build on baseline efforts supported by the USAID Resilient Waters programme to establish hydrometric gauging stations in the basin.

- Output 2.2.3 - All new data/knowledge fed into LIMIS: The Limpopo River Basin Management Information System (LIMIS) comprises a GIS-based information management system that is designed to capture, analyse and manage all relevant data for the Limpopo River Basin, including information used to monitor the long-term impacts of development and management initiatives on the water resources of the Limpopo River Basin.  Information in LIMIS is organized around a number of thematic areas, namely: Water and Resources, Socio-economic, Infrastructure, Environmental, Economic, and Ecological Water Resources (EWR).  Information developed through the various studies under Outcome 2.1 (Joint Basin Survey; sediment monitoring; e-flows; etc.) and through the Transboundary Diagnostic Analysis, will be inputted into LIMIS in order to facilitate the conversion of data into information & knowledge that enables and guides basin-wide decision-making, planning, and management. LIMCOM has identified the need redefine the scope of LIMIS to be a more robust tool for practical use in the management and decision making for the Limpopo River Basin, possibly including making it more widely available by converting it into an online portal.  LIMIS as a management tool / decision support system will be able to run predictive simulations to inform decision-makers of possible outcomes of various development pathways and their potential impacts on ecosystem services, livelihoods, and overall macro-economic development in the LRB, thereby facilitating the link between science and policy, management and governance. The project will also ensure that LIMIS interfaces with existing climate change data resources in the LRB (as described in the project baseline). Co-financing (from USAID through its Resilient Waters project) has been secured to strengthen LIMIS as a decision-support tool for the Limpopo River Basin, including: 1) re-establishing LIMIS as the foundation for DSS system for the LRB; 2) transfer technology and adapt LIMIS to LIMCOM Secretariat and Member State needs; and 3) build the capacity of Member States to update and maintain LIMIS.

Under this output, the project will undertake the following activities:

- Strengthen LIMIS, including implementing strategies to address disparities in the quantity and quality of data across riparian countries

- Develop a resourcing plan for the on-going operation and maintenance of LIMIS

- Output 2.2.4 - Policy Briefs produced that connect science to management and policy discussions: Under this output, LIMCOM will develop concise summaries of selected IWRM and SLM issues, structure them in the form of policy options to deal with the issues, and provide recommendations on the best options. The policy briefs will be aimed at government policymakers and stakeholders who are interested in formulating or influencing policy.  The project will develop two basic types of policy briefs: 1) advocacy briefs that are structured to argue in favour of a particular course of action and; 2) objective briefs that are structured to give balanced information for the policy maker to make up his/her mind.  The policy briefing development process will be mainstreamed within the LIMCOM communication and information strategy, addressing issues related to the four main elements of the project, namely: i) capacity building for joint planning and IWRM implementation; ii) filling of knowledge gaps; iii) informed strategic planning and decision making; and iv) IWRM plan implementation in a form of SLM practices.

Under this output, the project will undertake the following activities:

- Capacity development of LIMCOM technical staff (information and communication staff in particular) in drafting of policy briefs that are: i) short and to the point – not going into details but focused on relevant problems or issues while providing sufficient information for the reader to understand the issue and come up with a decision; ii) based on evidence – not just one or two experiments or single year experience but drawing evidence from various sources / organisations; iii) focused on meaning – not methods, to ensure that readers get interested in what is found and recommended (and not on details of the methodology applied); and iv) related to the big picture, i.e. built on specific findings while also drawing conclusions that are more generally applicable.

- Structure the publishing of policy briefs in a form of series thematically aligned with the four main components of the ProDoc highlighted above.

- Policy briefs will be produced by the LIMCOM Secretariat, in collaboration with Member States, to provide guidance on priority issues (for example, based on project assessments of pollution, water flows, water resource management, tenure / ownership issues, etc.)

- Develop and implement dialogues that bring together decision makers and the scientific community to discuss issues captured in policy briefs

Component 3: Informed Strategic Planning and Decision Making to implement the basin-wide IWRM (Science-to-Governance)

- The Limpopo Monograph Study recommended several steps after completion of the monograph, including development of a strategic vision for the basin followed by the creation of basin development scenarios and an IWRM Strategy.  LIMCOM undertook a visioning exercise in 2018-2022 that produced the Vision Statement: “A Dynamic, Prosperous and Sustainable River Basin for ALL”, and LIMCOM has developed several IWRM Plans (the most recent of which is the 2018-2022 plan).  Outputs and activities under Component 3 will primarily address Programme 1: Institutional Strengthening in the LIMCOM IWRM Plan (2018-2022), and are essential to support efforts to realize the Vision for the basin shared by all Member States.

Outcome 3.1: Transboundary and national priorities agreed and endorsed as SAP and NAPs to guide future development and investment

- The Strategic Action Programme (SAP) for the Limpopo River Basin will be a long-term strategic document that is negotiated by policy makers, has strong political commitment, and supports the Vision for the LRB.  The SAP will function as the Long-Term IWRM Strategy recommended in the Monograph Study, presenting a list of transboundary priority issues, and actions to address those issues, based on the best available knowledge of the basin. The final SAP will receive ministerial endorsement by all LIMCOM Member States as a way of demonstrating strong political commitment for addressing the identified priorities.  Complementing the SAP, LIMCOM will continue to update its 5-year IWRM Plans (which will facilitate on-going implementation of key activities in the SAP).  The SAP also will be complemented by the development of National Action Plans (NAPs) for each of the Member States, which will link the transboundary priorities (described in the SAP) with national development and sectorial priorities in the countries.  To ensure effective and sustainable implementation of these various plans, the project will support a program to develop long-term financial resources / partnerships for the SAP.  Considerations of gender equality and social inclusion will be integrated into the development of the SAP, NAP and the LIMCOM IWRM Plan with guidance from a contracted Gender expert, as well as the inclusion of Gender Equality and Social Inclusion experts on the Basin working group for SAP formulation as well as national working groups in support of the formulation of the NPAs.

- Output 3.1.1 - Long-term Strategic Action Programme (SAP) drafted, and 5-year Integrated Water Resources Management (IWRM) plans drafted and approved by LIMCOM: A Strategic Action Programme (SAP) will be drafted for the Limpopo River Basin (LRB), which will provide the overall strategy and priority setting for management of the LRB over a 20-25 year timeframe. The SAP will build on important previous processes, including the LIMCOM IWRM Plans and the LRB visioning exercise finalized in 2019.  In addition, LIMSEC with guidance from the Member States will draft the next Integrated Water Resources Management Plan (2023-2027) for the LRB and ensure that the IWRM Plan is adopted by LIMCOM.  LIMCOM’s IWRM Plans are operational documents with a short-term (5-year) timeframe; the current IWRM Plan (2018-2022) presents desired activities for the basin in thematic groupings, based on outcomes from the scoping study and the Monograph, but the activities are not prioritized and there is no discussion of necessary/potential trade-offs or other issues among the basin states before the activities were adopted.  The IWRM Plan 2023-2027 will address these gaps, and also include specific targets for measures of stress reduction.  The LIMCOM Member States wish to continue to develop and use the IWRM Plans to guide shorter-term priority setting, planning and management oversight within the context of the overall SAP.  The IWRM plans and the SAP will take into account the Nexus approach as well as SADC regional thinking on WEF (both of which are addressed in Component 6 of the current LIMCOM IWRM Plan (2018 -2022).

- Both the SAP and the next IWRM Plan (2023 – 2027) will be supported by the enhanced scientific knowledge of the basin presented in the TDA and associated reports. The development of the SAP will follow ‘standard’ steps as in the GEF manual for SAPs, i.e. developing environmental quality objectives, means to reach these goals, cost/benefit assessments of alternatives, management arrangements, Monitoring and Evaluation of SAP implementation, national action plans, etc. The SAP and the NAPs will be developed in parallel to ensure consistency and correlation and will be an iterative process beginning with the development of a preliminary SAP.  In accordance with GEF IW:LEARN best practices, the SAP will address: i) basin-level ecosystem objectives; ii) management actions (measures) to reach these objectives; iii) cost/benefit analysis of alternative measures; iv) future governance and management of the transboundary river; and v) monitoring and evaluation criteria (indicators, targets, timescale, etc.) for the implementation of the SAP.  The SAP will include targets for both ecosystem and socio-economic quality objectives, which will be based on baseline information collected during the TDA-SAP process.  The SAP will integrate, as much as possible, regional and national COVID recovery strategies.

Under this output, the project will undertake the following activities:

- Develop the LIMCOM IWRM Plan 2023-2027, with specific stress reduction targets, and secure formal approval by LIMCOM

- Establish a basin wide working group for SAP formulation, and national groups for NAP formulation

- Engage and consult with regional and national stakeholders, including water management authorities and a wide variety of other development sectors, to ensure that the SAP is aligned with, builds upon, and avoids duplication or conflicting mandates with existing Catchment Management Strategies and/or other national development plans and policies within the Limpopo River Basin

- Develop preliminary draft LIMCOM Strategic Action Programme (SAP), which will incorporate other strategies, such as RAMOTSWA and Tuli-Karoo JSAP. The preliminary draft SAP will be reviewed and approved at a basin-wide meeting.

- Develop final draft LIMCOM SAP (in line with the IWRM Plan and the NAPs) and review at a basin-wide meeting

- Output 3.1.2 - Four National Action Plans (one for each Member State) developed: NAPs will be developed in each of the four member states with a focus on how each country will operationalize the SAP for the LRB Basin at the national level, by linking the transboundary priorities (described in the SAP) with national development and sectorial priorities in the countries.  The NAPs will be based on and aligned with existing national plans / documents that cover each country’s territory within the Limpopo River Basin. NAPs may present issues that are priorities in a country, even if they are not included in the SAP as a transboundary priority. Based on lessons learnt in the Cubango-Okavango and Orange-Senqu river basins, the development of a NAP for each state will be completed prior to the SAP endorsement, as this sequencing has helped to facilitate the ministerial endorsement (and Cabinet approval) process of the SAP in these others basins.

Under this output, the project will undertake the following activities:

- Review country specific national development visions and associated socio-economic development plans; assess the extent to which proposed SAP and NAP key pillars are aligned with the projected future national sector development plans and strategies

- Identify provisions that Member States need to consider for their institutional and legal frameworks to harmonize and give legal coherence to the implementation of the NAPs and SAP.

- Engage and consult with specific national development sectors with high relevance to the proposed NAPs; carry out stakeholder forums in each country to obtain the inputs of those who will be impacted and whose support will be critical

- Develop draft NAPs on the basis on the preliminary SAP and relevant national plans and programmes

- Carry out national workshops to verify the feasibility of the proposed NAP targets and interventions in each country and to determine the financial implications that need to be addressed through national budgeting processes

- Finalise and endorse the NAPs through national procedures including establishing financing arrangements

- Output 3.1.3 - SAP M&E framework developed based on the Theory of Change: A robust monitoring and evaluation framework will be developed to support effective implementation and adaptive management of the SAP and the generation of lessons learnt.  The SAP M&E framework will be linked to the M&E system currently being developed for the LIMCOM IWRM Plan (with support from the USAID Resilient Waters programme).

Under this output, the project will undertake the following activities:

- Develop a Monitoring and Evaluation framework based on GEF International Waters indicators (process, stress reduction and environmental and socio-economic status)

- Using this framework, monitor the implementation of the SAP on an annual basis

- Output 3.1.4 - SAP Investment Plan developed: As with other SAPs, the SAP will likely include selected interventions that deliver largely national (vs. transboundary) benefits that will not be eligible for GEF funding support, and thus it will need to be adequately resourced for its implementation.  Regional experts will be contracted to develop a SAP Investment Plan that identifies public and private sources of financing (i.e. multilateral, bilateral development banks, private sector) and proposes financial mechanisms that allow the long-term flow of resources for the implementation of the SAP (and related strategic IWRM actions) in the Limpopo River Basin. The plan will identify financial investment opportunities in the basin, supported by estimates of potential returns on investments to make the plan attractive to potential investors. The project expects to engage with a wide range of potential investors, including dam operators, farmers (small and large) who are dependent on water supplies, and mining operations; these private sector actors will be engaged through participation in the TDA and SAP processes, and by in preparation of the SAP investment plan itself, in particular by in identifying short, medium and long-term private sector investment opportunities that can provide economic returns while also addressing key threats to the basin related to private sector operations (e.g. industrial wastewater treatment, increasing irrigation water use efficiency, increasing fertilizer use efficiency, increasing municipal water use efficiency, etc.).  The SAP Investment Plan will draw from lessons learned from the Danube Pollution Reduction Programme, which produced an investment portfolio of over 500 ‘pre-feasibility’ studies valued at $5 billion for nutrient hot spots in the Danube river basin; approximately $3 billion of these investments were completed and resulted in measurable reductions in Danube nutrient loads. The plan will also build on the lessons learnt in the Multi-sectorial Investment Opportunity Analysis (MSIOA) developed by OKACOM and ZAMCOM, as well as the results of the LIMCOM Resource Mobilisation Strategy that is expected to be developed with support from the USAID Resilient Waters programme (the LIMCOM Resource Mobilisation Strategy will complement the SAP Investment Plan, as it is intended to provide a coordinated approach for engaging ICPs, donors, the private sector and others on investments in the LRB beyond the specific thematic areas of the SAP).

Under this output, the project will undertake the following activities:

- Draft a cross-sectoral SAP Investment Plan (aligned with sector based investment plans)

- Output 3.1.5 - SAP for the Limpopo River Basin, together with NAPs, endorsed by at least one Minister from each Member State: The project will ensure that the SAP and associated NAPs are formally endorsed (signed) by at least one minister from each Member State.

Under this output, the project will undertake the following activities:

- Secure national ministerial endorsement of SAP and NAP in each Member State through SAP Ministerial endorsement events, including country level (Cross-sectorial Ministries) and basin wide level (LRB Ministers responsible for the water Sector)

- Output 3.1.6 - A roundtable organized among investors and partners to support SAP implementation: Once the SAP has been endorsed, LIMSEC will organize a roundtable or other platform to attract financial resources to contribute to the SAP Investment Plan.  A range of international and bi-lateral donors will be invited to consider support for specific aspects or interventions within the SAP. Funding priorities for SAP implementation will be determined by the countries and not by the funding scope of the GEF.

Under this output, the project will undertake the following activities:

- Organize a roundtable (or possibly a series of roundtables or other events) to attract financial resources to contribute to the Investment Plan to support SAP implementation

- Assist LIMCOM in formalizing financial commitments through appropriate memoranda and/or agreements, at national or basin wide level as appropriate.

Component 4: The IWRM Plan implementation pilots

- In close partnership with communities and private sector partners in the basin, under this component the project will demonstrate on-the-ground sustainable land management activities at a pilot scale to reduce land degradation (including sedimentation) and to improve land productivity. In so doing, the project will pilot land degradation / sedimentation control measures not only to demonstrate their effectiveness but also to demonstrate a participatory approach to IWRM implementation.  To facilitate this participatory approach, the Stakeholder Engagement Strategy and Communication Plan developed under Component 1 will be referred to closely during the implementation of Component 4.

- Outcome 4.1: Participatory IWRM practices demonstrated to address sedimentation issues

- The issue of sedimentation is critically important in the Limpopo River Basin for a variety of reasons, resulting in widespread impacts on physical, chemical and biological processes and conditions in the basin (see details under Output 2.1.3).  In addition, SLM-related activities are a notable gap in the support provided by LIMCOM partners for the implementation of its existing IWRM Plan.  Under Outcome 4.1, the project will build on the sedimentation transport monitoring and modelling activities carried out under Output 2.1.3 by implementing sustainable land management activities at a pilot scale with the goal of reducing land degradation, including sedimentation, at the pilot sites and promoting the replication and up-scaling of land degradation control activities in the near future. The pilot activities are intended to measure the impacts of SLM activities in reducing sedimentation.  The objective of the pilot projects is not to make a significant difference in sedimentation levels in the river; rather the project is designed to pilot SLM activities that could help to reduce sedimentation, and then monitor the results of that either at outflow points below the pilot sites or in the dam reservoirs downstream, so as to determine if the SLM activities are effective in reducing sedimentation, and therefore a valuable model for replication elsewhere in the Limpopo River Basin.  Measuring the effectiveness of SLM interventions in reducing sedimentation also will provide useful information to explore various options for creating potential Payment for Ecosystem Services (PES) schemes based on sedimentation control, as the quantitative data established with the project’s biophysical monitoring activities will establish the degree to which SLM interventions are successful in reducing sedimentation, and therefore whether PES schemes have a strong potential to work. If the answer is yes, such PES schemes could constitute an important market-based incentive mechanism for the replication and up-scaling of erosion & sedimentation control activities in the basin.  Finally, the results from this outcome, including documentation of any impacts from COVID 19 on the implementation of SLM activities, will provide important inputs for the processes to develop the regional SAP, the four NAPs, the SAP investment plan, and the subsequent SAP investment discussions, including for the replication and up-scaling of successful pilot interventions.

- A screening procedure will be used to prior to final selection and implementation of SLM pilot activities to identify, in particular, any risk of physical or economic displacement.  The screening procedure will involve the following steps:

- The social and environmental risk screening checklist contained in the SESP will be filled out by the project proponent

- Where the project proponent has answered “yes” to any of the questions in the checklist, Part B of the SESP (describing the risk, impact, likelihood and significance) will need to be filled out and shared with the Project Manager and UNDP for review/clearance and confirmation of any necessary additional site-specific assessments and the most appropriate mitigation measures.

- Such site-specific assessments (specific to the identified potential social and environmental risks and/or impacts) and mitigation measures (including risk specific safeguard plans) will be developed in accordance with UNDP guidance, tools and templates, including early and continuous stakeholder engagement.

- For potential SLM pilot site activities that carry particularly high risks of adverse impacts on habitats, ecosystems, and/or livelihoods, such as afforestation and establishment of forest plantations for charcoal production, if, once the risks have been identified and their impact, likelihood and significance have been estimated, and despite the cost of mitigation the project proponent wishes to move forward with them, then a site-specific Environmental and Social Management Plan would be required and would need to be disclosed and cleared prior to implementation of the pilot activities.

- For potential SLM pilot site activities that involve management of invasive alien species (reeds, poplars, etc.), if pesticide use is deemed necessary for IAS management, such use will need to be in accordance with the WHO/FAO International Code of Conduct on Pesticide Management, and an Integrated Pest Management (IPM) approach will be utilized to prevent unacceptable levels of pest damage, including development of a Pest Management Plan to demonstrate how IPM will be promoted to reduce reliance on pesticides and to describes measures to minimize the risks of pesticide use.

- Given the project’s limited budget for SLM pilot activities, any activities that carry strong risks of any of the following will be avoided:

- Physical displacement or restrictions of physical access to natural resources

- Economic displacement (loss of assets or income linked to use of natural resources due to land acquisition or access restrictions)

- Impacting the lands, resources, or rights of Indigenous Peoples

- Use of pesticides that may have a negative effect on the environment or human health

- Alterations to landscapes and natural features with cultural significance

- If such activities are nevertheless chosen, relevant site-specific assessment(s) and management plan(s) will be developed, consulted, disclosed and cleared prior to implementation of the pilot activities.

- Output 4.1.1 - Community-based Sustainable Land Management demonstrations piloted to reduce sedimentation and to improve land productivity: Under this output, the project will tailor SLM demonstrations for small-scale farmers in the LRB, who typically manage small plots, grow subsistence crops, employ manual land management practices, and use minimal inputs.  A non-governmental organization (e.g. WaterNet) will be contracted to lead all project activities under Output 4.1.1, with their work being overseen by the LIMCOM Water & Environment Expert and working in close collaboration with research/academic institutions and with National Rural Extension Services.

Under this output, the project will undertake the following activities: The pilot site interventions will vary according to the conditions and opportunities at each of the four pilot sites (see Annex 11c for additional details on potential activities for each pilot site).  However, several general approaches are expected to be implemented across the sites, as follows:

- Sustainable Land Management: The project will support improved agricultural and range management practices at pilot sites in critically degraded sub-catchments, including the adoption of appropriate land management and utilization systems that reduce soil erosion while increasing soil productivity, supported by approaches including erecting physical structures to reduce soil erosion, establishing nurseries and planting vegetation, and grazing control.  The pilot activities also will work to build the capacity of local communities in SLM practices and strengthen climate resilience among local communities; use social learning and peer-peer learning to facilitate the implementation of SLM that builds on local knowledge and best practices, in order to allow for more streamlined and widely accepted adoption of SLM practices that can be maintained long-term; and where possible, work with local partners already engaged in baseline SLM practices to adopt / improve on their activities and partner with them in implementation, monitoring and collecting and disseminating results and lessons learned.

- Biophysical Monitoring: The project intends to design and implement SLM demonstration pilots that will contribute to reducing soil erosion and sedimentation problems and ultimately improve the life expectancy of existing reservoirs and other water storage infrastructure. In addition, these interventions are expected to result in improved groundwater recharge, baseflow augmentation and reduced flood risk. In order to measure the effectiveness of project interventions (and provide data to support PES schemes described below), the project will establish a common standard for sediment monitoring at pilot sites; build the capacity of local partners to undertake sediment monitoring; and carry out monitoring of soil erosion (soil erodibility and rainfall erosivity), sediment flows, water quality (e.g. pollutants; nutrients that cause eutrophication, etc.), groundwater recharge, and flooding and establish / consolidate baseline data on the impacts of SLM pilot activities on these parameters

- Payments for Ecosystem Services & Cost-Benefit Analyses: The SLM pilots are also intended to investigate the viability of establishing of Payment for Ecosystem Services (PES) schemes where downstream stakeholders (e.g. dam / water management authorities; municipalities; etc.) provide payments for upstream sedimentation control that reduces sediment transport in river systems and minimizes siltation of water bodies such as dam reservoirs and rivers (linked to the sediment transport modelling carried out under Output 2.1.3). (Note: The project is only exploring potential PES schemes; it is not expected to establish any such schemes).  The project will assess models from other countries / projects (e.g. the case of the Naivasha in Kenya where flower exporters downstream were willing to pay farmers and land users upstream to improve their land use practices); quantify and elaborate on the extent to which reduced sediment flows might generate benefits in terms of improved ecosystem services; build a business case justifying cost-effectiveness to motivate upscaling & broader replication across the entire river basin; and inform the design of activities and stakeholder engagement processes for possible PES schemes..  The project also will develop strategies for how PES mechanisms can be incorporated into the SAP & NAPs for the Limpopo River Basin.

- SLM Pilot Site M&E, Knowledge Management and Replication: The project will use a Participatory Monitoring, Evaluation, Reflection and Learning (PMERL) process for the monitoring and evaluation of pilot site activities, in order to link these activities and the results they yield to replication and up-scaling efforts at the local, national and basin levels, and it will work to secure commitment from Member States to utilize the lessons learnt from the SLM pilots in future development planning and management of the Limpopo watercourse.  In addition, the project intends to utilize the SLM Progress Calculator developed by the UNDP-GEF project “Securing multiple ecosystems benefit through SLM in the productive but degraded landscapes of South Africa” for monitoring the progress of the SLM pilot activities, including the scoring system and indicators on biophysical as well as enabling environment conditions found in the tool.

- Output 4.1.2 - Sustainable Land Management demonstration(s) piloted in partnership with private sector to reduce sedimentation and to improve economic productivity: Under this output, the project will tailor SLM demonstrations for the private sector in the LRB, who typically manage large tracts of land, grow a variety of crops for commercial sale, employ mechanized land management practices, use intensive amounts of fertilizer and pesticide, and often engage in diversified forms of land use, including crop production, livestock ranching, game farming, and even mining.  The project will assess the potential for various approaches to private sector involvement in SLM, building on experiences within the basin or region, including corporate water stewardship, certification for growers based on SLM standards and linked to Alliance for Water Stewardship (AWS) standards, etc. An SLM expert will be contracted to guide the project activities under Output 4.1.2, with their work being overseen by the LIMCOM Water & Environment Expert working in close collaboration with research/academic institutions and with National Rural Extension Services.

Under this output, the project will undertake the following activities: At least one partnership under this output will involve cooperation with mining companies and relevant government departments at the Mapochs mining site in the Olifants sub-basin in South Africa to undertake sustainable land management activities to rehabilitate degraded landscapes.  No GEF resources will be utilized for mining site rehabilitation, which is the responsibility of mining companies under relevant national legislation.  Where mining issues/threats pertain, the TDA and SAP will endeavour to identify and quantify these with an aim towards identifying policy and regulatory improvements and investment needs.  This output will include the following activities (see Annex 11c for additional details):

- Development of a SLM plan that will: i) identify the type, extent and rate of land degradation in the catchment and prioritise intervention sites; ii) present an integrated SLM response strategy that lists relevant SLM practices (technologies and approaches) and enables inter-sectorial landscape cooperation; and iii) define key partners and their roles (including mining companies and government agencies) for implementation of the plan

- Support the integration of the SLM plan into the Greater Sekhukhune District Municipality District Integrated Development Plan and the District Development Model

- Initiate implementation of priority SLM activities in partnership with the mining companies and government departments

Component 5: Knowledge exchange and information sharing for replication and upscaling

- Component 5 will support knowledge exchange and information sharing with other RBOs in the region to support the effective and efficient delivery of project results.  It will also support dialogue between the LIMCOM and the Nairobi Convention (in particular, the Nairobi Convention Focal Point of Mozambique) to start the Source-to-Sea partnership. Further, it will ensure the project’s active participation in the knowledge exchange and information sharing activities organized by IW:LEARN, with at least 1% of the project budget allocated to such activities.  Any relevant information on COVID-19 impacts on IWRM in the Limpopo River Basin will be integrated into knowledge management products and shared with national, regional and global stakeholders.

Outcome 5.1: Replication and Upscaling supported through exchange of knowledge, best practices and lessons learned

- Output 5.1.1 - Exchanges with other RBOs and relevant regional institutions to support the effective and efficient delivery of Outcomes 1-4 and the source-to-sea approach: The project will support LIMCOM’s active participation in the knowledge and information exchange opportunities and platforms organized by the SADC Water Sector, including but not limited to participation in the biennial SADC RBO Dialogue and in SADC RBO workshops, which have served as important platforms for raising awareness, sharing and exchange of good practices, knowledge, experiences and lessons with respect to the cooperative management and development of shared watercourses. The SADC Water Division is an important stakeholder in the region, providing the enabling policy environment for international cooperation on joint water resources management through the revised Protocol on Shared Watercourses and the Regional Strategic Action Plan, and a representative from the SADC Water Division will be invited to regional consultation meetings for their inputs on the project interventions.  The project will seek exchanges with other RBOs in the region, including OKACOM and ORASECOM.  Such exchanges may include a regional meeting of all RBOs within SADC; information exchange through digital platforms; and exchange visits by technical experts (e.g. experts in basin surveys, water quality, e-flows, sediment transport, etc.) to other RBOs for discussions on carrying out technical studies and development of plans in the context of transboundary river systems.  The project also will seek to learn from the experience of ORASECOM in working with the Benguela Current Commission (BCC) in developing a “source-to-sea” approach for river basin management; i.e. an approach that goes beyond a focus on freshwater resources management to also include estuarine and coastal marine systems (“transitional waters”) in river basin management frameworks.  For the Limpopo River Basin, the project will seek to use this model to promote knowledge sharing and collaborative actions between LIMCOM and the Nairobi Convention for the Western Indian Ocean for the transitional waters of the Limpopo River Basin. Finally, the project will collaborate with the IUCN-GEF project “Management of competing water uses and associated ecosystems in Pungwe, Busi and Save Basins”, whose objective is to strengthen transboundary cooperation and management of water resources and associated ecosystems for improved water security, climate change resilience and sustainable livelihoods in the shared Pungwe-Buzi-Save basins (Zimbabwe and Mozambique).  The PuBuSa project involves many of the same national agencies and stakeholders in Zimbabwe and Mozambique as the proposed project for the Limpopo River Basin, and mechanisms for sharing of information, strategies and best practices between the two projects will be pursued at project inception.

Under this output, the project will undertake the following activities:

- Participate in the SADC RBO Dialogue and SACD Multi-Stakeholder Dialogues

- Participate in regional (SADC) meetings of River Basin Organizations (e.g. workshops and technical events organized by the SADC Water Division)

- Participate in and provide information to digital platforms on transboundary river management

- Carry out exchange visits with other River Basin Organizations on technical issues around transboundary river management, including the “source-to-sea” approach

- Output 5.1.2 - Project results and knowledge products developed and disseminated nationally, regionally and globally: The project will establish mechanisms to disseminate results at national, regional and international levels, for example through websites, scientific publications, and other media. LIMCOM will ensure that the project results, and their contribution to the SADC Water Sector Regional Strategic Action Plan, will be communicated to SADC.  All project data, decision-support tools and training materials will be made available through the LIMSEC website in order to provide a single go-to reference point for the project. In addition, the LIMSEC website will be linked to the websites of the Ministries responsible for water resources management in the Riparian Member states of the Limpopo River Basin.  UNDP will communicate the same to other International Cooperating Partners (ICPs) supporting SADC through the SADC Water Sector Reference Group. One priority focus will be to consolidate and disseminate the results of the pilot projects on SLM activities under Component 4, so as to facilitate replication of the techniques and approaches throughout the LRB and in other transboundary basins.

- Another priority will be knowledge products related to groundwater management in the LRB.  In this regard, the project will work closely with the SADC Groundwater Management Institute (GMI), which signed a MOU with LIMCOM in December 2018 for collaboration on groundwater issues in the Limpopo River Basin. SADC GMI also supported LIMCOM to establish its LIMCOM Groundwater Management Committee (LGMC), which is now regarded as the institutional structure to drive groundwater management in the LRB.  LIMCOM has developed several important information resources on groundwater / aquifers in the LRB.  With support from SADC-GMI and the International Water Management Institute (IWMI), LIMCOM undertook a study of the Ramotswa Transboundary Aquifer Area (RTBAA), and the information management system for the RTBAA developed in that process will be integrated into the broader Limpopo Information Management System. The project will seek lessons learned from the RAMOTSWA project, including investigating data and information embedded in the Ramotswa Information Management System (RIMS) to improve integrated water resources management, and through consultations with IWMI and other partners on groundwater issues during preparation of the TDA and SAP. In addition, LIMCOM is currently implementing a project with those same partners focused on improving Conjunctive Water Management in the Tuli-Karoo-Upper Limpopo System (shared between Botswana, South Africa, and Zimbabwe), and the TDA being developed under that project will attempt to assemble and synthesize relevant data on the Tuli Karoo Aquifer System.  Furthermore, the USAID Resilient Waters programme is supporting a number of important baseline activities related to groundwater management, including: a recently completed scoping report on the status of knowledge on groundwater resources; on-going efforts to strengthen the LGMC to better coordinate groundwater resources management; on-going work to generate data and knowledge on groundwater and transboundary aquifers in targeted areas of the LRB and to develop tools and strategies to promote conjunctive use and management of surface and groundwater resources, as well as opportunities for managed aquifer recharge; and pending work in the Ramotswa aquifer to improve understanding of ground water resources in the basin.

Under this output, the project will undertake the following activities

- Consolidate project knowledge products in formats suitable for sharing with national, regional and international partners / audiences; many of these knowledge products will be technical, policy and planning products resulting from project activities under Outcomes 2.1, 2.2, 3.1 and 4.1

- Develop and implement a strategy to disseminate project knowledge products through SADC, UNDP and other partners

- As part of LIMCOM-SADC GMI collaboration (based on an existing Memorandum of Understanding), and with support from the strengthened Limpopo Groundwater Committee (see Output 1.1.1), the project will enhance visibility and consideration of groundwater issues in the LRB and produce related materials / strategies by: i) ensuring that recommendations from the Groundwater Committee are fully considered in LIMCOM discussions; ii) that findings from research and assessments of groundwater are fully integrated into the TDA, SAP and NAP development processes; iii) that groundwater information is well captured in LIMIS; iv) that assessments of the environmental impacts of sub-surface water capture (alluvial aquifer abstraction) on the riverine ecosystem (developed under Output 2.1.4) are considered in water management decisions in the LRB; and v) producing at least one IW:LEARN Results Note focusing on the conjunctive management of surface water and groundwater in the LRB

- Output 5.1.3 - Active contribution to the learning and knowledge sharing activities and events organized by the GEF IW:LEARN program: The use of the GEF IW:LEARN network, IW Experience Notes, and IW:LEARN website/database will underpin the knowledge management strategy of this project.  The GEF International Waters Learning Exchange and Resource Network (IW:LEARN) provides critical support to International waters projects through trainings, conferences, and information exchange opportunities. Maintaining linkages with IW:LEARN activities enables projects to share challenges and benefits and improve governance at the local, regional, and international levels. In accordance with all GEF International Waters Projects, at least 1% of the GEF grant will go towards IW:LEARN activities (incl. production of Experience Notes, participation in IW:LEARN Biannual Global Waters conferences, participation in regional workshops, face-to-face project exchanges and other IW:LEARN activities).

Under this output, the project will undertake the following activities

- Participation of the project team and national focal points in IW:LEARN activities, including the GEF International Waters Conference (IWC) held every two years

- Production of at least 2 GEF IW Experience Notes (including one on surface water and groundwater in the LRB) for IW:LEARN covering project activities and lessons learnt

- Uploading of key project documents and reports to the existing LIMCOM website (developed with support from the USAID Resilient Waters programme), and development of linkages between the LIMCOM website and the IW:LEARN site (https://iwlearn.net/)

- Output 5.1.4 - Timely Project M&E to inform adaptive management for successful delivery of project results, capturing best practices and lessons learned, including MTR and TE:  A participatory Monitoring and Evaluation and learning framework will be developed and implemented for the project, following standard UNDP and GEF procedures.

Under this output, the project will undertake the following activities

- Development and implementation of the project M&E framework, including tracking of GEF Core Indicators and other indicators in the Project Results Framework; monitoring of Social and Environmental Safeguards; and an independent Mid-Term Review and Terminal Evaluation of the project

- Carry out additional assessments of potential safeguards issues (including any possible risks from restricted access to land or resources) based on any revisions during the project inception phase to project activities at the project SLM pilot sites under Component 4, and develop mitigation measures as needed

Partnerships

Partnerships - Baseline Initiatives

- Limpopo Watercourse Commission (LIMCOM): All countries in the Limpopo River Basin are signatory to the SADC Revised Protocol on Shared Watercourses (2000) whose principles are key for cooperation and joint management of water resources. These principles are also contained in the Agreement on the Establishment of the Limpopo Watercourse Commission (2003) and ratified by all four riparian Member States of the Limpopo River Basin.  Article 3.1 of the Agreement provides the objectives of the Limpopo Watercourse Commission (LIMCOM) as “to advise the Contracting Parties and provide recommendations on the uses of the Limpopo, its tributaries and its waters for purpose and measures of protection, preservation and management of the Limpopo”. The Council is the primary organ of LIMCOM. The Council consists of four delegations from each of the riparian Member States of the Limpopo River Basin. Each delegation consists of not more than three permanent members for a total overall membership of 12 members. Legal, Flood and Technical Task Teams, consisting of one member from each riparian Member States have been established. These Task Teams are designed to act as technical advisors to the Contracting Parties on matters related to the development, utilization and conservation of the water resources of the Limpopo.  A Secretariat, located in Maputo, Mozambique, coordinates the implementation of the Agreement.

- Coordination efforts with other initiatives in the Limpopo River Basin will be led by LIMCOM, supported by the LIMCOM Secretariat.  During the project implementation, the UNDP-GEF project will strengthen LIMCOM’s coordination capacity through the development of the SAP, the SAP M&E framework, and the monitoring framework for the implementation of the SAP and the IWRM Plan.  The project has been developed in close coordination and collaboration with USAID Resilient Waters project, UK CRIDF, and GWP-Southern Africa, the three partners that are currently supporting LIMCOM.

- A number of transboundary and national programs and initiatives, financed by the countries themselves as well as partners, provide the baseline for this project.

- Efforts to strengthen LIMCOM to guide transboundary river basin management: The four riparian states in the Limpopo River basin have realized their commitment to the joint management of the Limpopo River basin in a number of ways in the past years, most notably through the signing of the LIMCOM Agreement and the establishment of LIMCOM.  In 20025, the Limpopo basin riparian states signed an agreement for the joint management of surface and groundwater in the river basin; this agreement includes the establishment of a River Basin Commission and forms the basis for the development of common objectives and harmonized laws and regulations for the management of the surface and groundwater resources. The commission’s objectives are “to advise the Contracting Parties and provide recommendations on the uses of the Limpopo, its tributaries and its waters for purpose and measures of protection, preservation and management of the Limpopo” (LIMCOM Agreement 2003). LIMCOM has established a permanent LIMCOM Secretariat (LIMSEC) in Maputo, which facilitates the work of the Commission as the decision-making body of LIMCOM

- Bilateral Agreements supporting transboundary river basin management: In addition to cooperation among all four riparian states through LIMCOM, the Limpopo River basin countries cooperate through several bilateral agreements, including: i) Agreement establishing the Joint Permanent Technical Water Committee between Botswana with South Africa (1987); ii) the Agreement between Botswana and South Africa to transfer water from the Molatedi Dam on the Marico River, a tributary of the Limpopo, in South Africa to Gaborone in Botswana (1988); iii) the Joint Water Commission between Mozambique and South Africa (1996); iv) the Joint Water Commission Agreement between Mozambique and Zimbabwe to address issues related to transboundary watercourses, including the Pungwe, Buzi and Save River basins (2002); and v) the Joint Water Commission between the Republic of South Africa and Zimbabwe (RSAZ JWC) whose principal objective is to ensure sustainable development, equitable utilization of water resources and guides the interests of both countries for mutual benefit.  The existence of these bilateral agreements will be fully taken into consideration during the development of the SAP and the LIMCOM IWRM Plan 2023-2027.

- LIMCOM Studies, Plans and Exercises to support transboundary river basin management: LIMCOM has carried out a number of studies and exercises in the past decade that have guided its planning for transboundary river basin management.  The Joint Limpopo Basin Scoping Study, developed in 2010 with support from the SADC transboundary water resources management programme funded by BMZ and DFID and implemented by GIZ, identified key challenges and proposed steps to be taken in order to implement sustainable water resources management and development in the basin. The Scoping Study proposed the development of a Monograph leading to scenario development, as well as a Long-Term IWRM Strategy; this will now be the Strategic Action Programme (SAP), to be developed with support from this project.  The Scoping Study provided the basis of undertaking the IWRM Planning process at the basin level, which resulted in the LIMCOM IWRM Plan (2011-2015).  The primary goal of the LIMCOM IWRM Plan was “to develop the capacities (individual, organizational and institutional) in the riparian states for the sustainable management and development of the Limpopo River Basin”; provide a framework for implementation of the LIMCOM Agreement, and support collaboration with international cooperating partners (ICPs).  Following the Scoping Study, the LIMCOM Monograph was developed in 2013 with support from the SADC transboundary water management programme, funded by Australian Aid, German Cooperation, and UK Aid and implemented by GIZ.  The LIMCOM Monograph presents current baseline data for the basin, including collated information on water resources, water quality, availability, uses, climate variability, environmental water requirements, etc., and describes a process to develop a long-term IWRM Strategy.  The LIMCOM IWRM Plan (2018-2022) was designed to be the first of a series of 5-year rolling plans; the plan highlights the need to develop a long-term strategy for the basin, and LIMCOM envisions that the SAP and its development process will meet this need for the basin.  All interventions proposed for UNDP-GEF support in the project are directly contributing to the implementation of the LIMCOM IWRM Plan for 2018-2022.  The LIMCOM Visioning Exercise finalised in 2019 was seen as an important precursor to SAP development, and the SAP is viewed as the strategic document that supports the vision.  The Limpopo River Awareness Kit (RAK) and the Limpopo Information Systems (LIMIS) were both launched by LIMCOM in the past few years with support from the SADC transboundary water management programme funded by GIZ.

- National Investments in River Basin Management

- Additional details on the national projects listed below, including linkages with the outputs and activities of the proposed GEF-funded project, are provided in Annex xxx.

- The Government of Botswana is implementing a number of key baseline programs relevant to water resources and river basin management in the Limpopo River Basin.  These include: 1) Developing of Water Conservation and Demand Management Strategy, which aims to address the need for National Water Conservation and Demand Management Strategy to curb water scarcity in the Country; 2) Study on Demarcation of Catchment Management Areas, which will demarcate CMAs and establish management committees for the CMAs; 3) Study on Management of Aquifer Recharge, which is carrying out a needs assessment and exploring opportunities for groundwater recharge; 4) Water quality monitoring programmes for both surface (rivers & lakes) and groundwater in the Limpopo and Molopo Catchment Areas and associated sourcing of monitoring equipment.

- The Government of Mozambique is implementing a National Water Strategy. Water resources management and development in Limpopo River Basin in Mozambique is managed by ARA Sul. Mozambique has embarked on a decentralization policy that concerns both the management of water and the development of autonomous regional water administration with higher power given to the provincial authorities. Several initiatives to manage and improve the water information system are being supported within the country with support from the World Bank.  The general budget support for water services development in the country is between 30-35 million USD per year under the National Rural Water Supply and Sanitation Program (PRONASAR) programme which is supported by DFID, UNICEF, Embassy of Netherlands, SDC Switzerland and CIDA (Canada).  Several initiatives are being implemented for flood risk management in the Limpopo River Basin aimed at increasing the capacity of Mozambique to prepare for and manage flood events. The World Bank approved a 70 million USD loan for 2011-2017 to support implementation of a Mozambican national water resources development project, of which 12.5 million was devoted to implementation of structural and non-structural measures for reduction and mitigation of climate risks in the vulnerable Limpopo basin.  In addition, the Government of Mozambique is implementing a number of other key baseline programs relevant to water resources and river basin management in the Limpopo River Basin.  These include: 1) Saline Intrusion Containment in the Lower Limpopo; 2) Creating Resilience in the Lower LRB; 3) the Massingir Dam Rehabilitation Project; 4) Rehabilitation of Macarretane Dam & Rehabilitation of Dissipation Basin; 5) Rehabilitation of flood defence dykes in the LRB; and 6) developing a Flood Forecasting Model for the LRB.

- The Government of South Africa has undertaken various projects to ensure effective and efficient current and future management of water resources in the Limpopo River Basin.  The Water Resources Situation Assessment in the Limpopo Water Management Area was used to determine water resources availability, requirements and water shortages in order to provide necessary information to develop future water supply strategies for the Limpopo basin.  A water augmentation project in Mokolo and Crocodile rivers (west) analysed options for transferring water from the Mokolo River and Crocodile River (West) to the Steembokpan and Lephalale areas to augment future water supply and allocation in those areas.  A Pre-Feasibility Study was also undertaken to identify different options and recommend the preferred schemes, and a study to classify all significant water resources in the river catchment was undertaken. The Department of Water and Sanitation (DWS) in 2014 developed a Reconciliation Strategy for the Limpopo River Basin to reconcile future water requirements with water supply for a 25-year planning horizon, and to provide a framework for decision making with regards to both securing supply and managing the water requirements. DWS also has a water quality programme which has an effective monitoring system of several parameters. Work is also being done with the Botswana Department of Water Affairs to harmonize and manage the hyacinth caused by eutrophication.   In addition, the Government of South Africa is implementing a number of other key baseline programs relevant to water resources and river basin management in the Limpopo River Basin.  These include: 1) numerous water resource development projects, including the Olifants River Water Resource Development Projects (ORWRDP) and dam construction under GLeWAP 1 & 2 and MCWAP 2A; 2) the Limpopo, Crocodile West, and Luvuvhu Letaba Reconciliation Strategy Studies; 3) Groundwater Resource Development and an Integrated Water Quality Management Plan for the Olifants River System; 4) Development of Operating Rules for Dams and water supply systems within the Limpopo, Olifants, and Crocodile West River Systems; 5) Study to assess the potential for bringing raw water from catchments in Zimbabwe (Tugwi-Mukosi dam) to supply the Republic of South Africa (RSA); 6) Aquifer Management Plan for the Polokwane Urban Complex (PUC); 7) Climate Change Risk and Vulnerability Assessment of water resources for the Limpopo and Olifants Water Management Areas (WMAs); 8) Feasibility study for Beitbridge musina integrated water supply scheme; 9) Off channel Dam to store water in RSA for Musina Special Economic Zone; 10) Water Resources Planning Study for Limpopo; 11) Reconciliation Strategy including updating of hydrology; and 12) Feasibility study for Rambuda Tswera on the Luvuvhu river.

- The Government of Zimbabwe has divided the country into seven catchments, and the entire area that eventually drains into the Limpopo River is within the Mzingwane catchment. The Mzingwane Catchment Council oversees the management and development of water resources in the catchment – and has developed a Catchment Outline Plan to guide implementation.  An assessment of surface water resources in Zimbabwe has been done based on climatic and hydrological data collected by the Meteorological Department and Zimbabwe National Water Authority. The two organizations have several stations for data collection spatially located throughout the country, although reliability of the data is affected by a number of factors that include condition of equipment, condition of site in the case of flow gauging and human errors in collecting data. The International Food Policy Research Institute (IFPRI) has completed an assessment of the impact of climate change on irrigation potential in the Mzingwane catchment in Zimbabwe.  With support from the World Bank, a Strategy for Managing Water Quality and Protecting Water Sources was developed that focuses on water quality and water pollution as well as source degradation of surface water and groundwater, among others. In addition, the Government of Zimbabwe is implementing a number of other key baseline programs relevant to water resources and river basin management in the Limpopo River Basin.  These include: 1) Capacity building of Water Resources Management Institutions in Mzingwane Catchment (funded by the Government of Zimbabwe through the Water Fund); 2) Command Water Harvesting Programme (funded by the Government of Zimbabwe through the Water Fund); 3) Arid African Alluvial Aquifers - A4Labs (funded by IHE Delft); and 4) Conjunctive Use of Water in the Tuli-Karoo Aquifer (funded by USAID through SADC – GMI and IWMI)

- Baseline Programs supported by International Cooperating Partners

- USAID Southern Africa Programmes

- USAID provided significant support to LIMCOM during 2011-2015 through the Resilience in The Limpopo Basin (RESILIM) Program. The goal of RESILIM was to improve transboundary management of the Limpopo River Basin and enhance the resilience of its people and ecosystems through three strategic objectives: i) reducing climate vulnerability by promoting the adoption of science-based adaptation strategies for integrated transboundary water resource management; ii) conserving biodiversity and sustainably managing high-priority ecosystems; and iii) building the capacity of stakeholders to sustainably manage water and key ecosystems. RESILIM produced a number of important outcomes, including: i) major advances on policy and governance that fully invested Basin governments in efforts to secure water, protect biodiversity, and adapt to climate change, along with plans and tools to strengthen day-to-day management of these objectives; ii) foundational contributions to the scientific evidence base essential to effective management of water and biodiversity in the Basin, and provision of related decision-making tools; and iii) significant investments in helping people and communities build resilience through new climate-friendly livelihoods and stronger systems for resolving conflicts and managing competition for resources.

- Following on RESILIM program, USAID is now supporting the Resilient Waters programme, the goal of which is to build more resilient and water-secure southern African communities and ecosystems through improved management of transboundary natural resources and increased access to safe drinking water and sanitation services.  The Resilient Waters (RW) programme is being implemented in the Limpopo River Basin (South Africa, Botswana, Zimbabwe, and Mozambique) and the Okavango River Basin (Botswana, Angola, and Namibia) from 2018-2023, with a total budget of USD 32,400,000. Extensive consultations with the RW programme team have taken place during the PPG phase of this proposed project, and several areas of collaboration have been identified (particularly with Component 1 described below) and are described in the project’s Alternative Scenario. The RW programme has four primary objectives:

- Objective 1 - Improved transboundary water security and resource management, focused on institutional capacity strengthening of river basin organizations and transfrontier conservation areas, including the following activities in the LRB: support to LIMSEC’s operational capacity; development of LIMCOM Policy Guiding Documents and the LIMCOM Website; updating the E-flows assessment studies from 2013 Monograph; completion of the LIMIS conceptual framework into a fully established functional information management to support DSS, and supporting the establishment and operations of the Limpopo Groundwater Committee.

- Objective 2 - Increased access to safe, sustainable drinking water and sanitation services. This objective includes the following activities in the LRB: support for the upgrading of water supply and sanitation services to key municipalities along the Lower Limpopo and support for the upgrading of water supply and sanitation services to key municipalities along the Middle Limpopo

- Objective 3 - Strengthened ability of communities and key institutions to adapt to change, particularly to the impacts of climate change. This objective includes the following activities in the LRB: agree on 3 priority resilience intervention areas in the LRB to verify and do resilience planning with LIMCOM; conduct scoping and resilience planning for 3 priority areas in the LRB; and conduct a review of resilience policies, strategies, and action plans in SADC countries, highlighting implications for resilience building interventions and planning

- Objective 4 - Conserved biodiversity and ecosystem services. This objective is focused on sustainable livelihood activities that support the coexistence of wildlife, biodiversity-rich habitats and people, in particular in priority areas relating to the conservation of wildlife corridors.

- The USAID-funded project E-Flows for the Limpopo – building more resilient communities and ecosystems through improved transboundary natural resources management, under implementation by the International Water Management Institute (IWMI) as part of the Resilient Waters programme, is designed to provide necessary evidence to secure environmental flows (e-flows) for increasing resilience of communities and ecosystems in the LRB to changes in river flow resulting from basin activities and climate change.  This project, which will run from August 2020 to September 2021, has clear linkages with this proposed project’s work to assess ecological water requirements (e-flows), and strategies for collaboration between the two projects are described under Output 2.1.2

- The USAID-funded project Conjunctive surface-groundwater management of SADC shared waters: generating principles through fit-for-purpose practice to SADC Member States, also being implemented by IWMI, is designed to strengthen conjunctive water management across borders in three shared watercourse/aquifer systems in the SADC region, including the Limpopo River/Tuli-Karoo Aquifer System (Botswana, South Africa and Zimbabwe).  The project will focus on determining baseline conditions, identifying policy and technical solutions, and facilitating stakeholder engagement to achieve endorsement and implementation of the identified solutions.  The proposed project will seek to use information and data collected by the Conjunctive Management project, as well as to apply lesson learnt through that project, to support the TDA and SAP processes for the Limpopo River Basin as well as other project activities to fill critical data and information gaps in order to enable science-based planning, development and management for the Limpopo River Basin.

- Climate Resilient Infrastructure Development Facility (CRIDF): CRIDF is a water infrastructure programme for Southern Africa, which delivers sustainable small-scale infrastructure across 11 mainland SADC countries, with particular attention to Malawi, Mozambique, South Africa, Tanzania, Zambia and Zimbabwe. CRIDF is mainly funded by the United Kingdom (UK) Department for Foreign International Development (DFID), with a total budget of £ 25.4 million (approximately USD 35 million). CRIDF’s demand-driven programme focuses on water services, water resource management, and agriculture, and it has a strong focus on transboundary water management and the benefits that emerge from cross border cooperation. For this reason, CRIDF works closely with all of the transboundary River Basin Organizations in SADC. CRIDF has four primary approaches: 1) Mobilizing Finance by helping viable water projects attract funds from governments, development finance institutions and the private sector; 2) Long-Term Infrastructure Support through capacity strengthening within the institutions that plan, finance and develop infrastructure; 3) Promoting Solutions by working with its partners to enhance the adoption and application of appropriate water management tools and approaches; and 4) Rapid Advisory Service using a fast-track screening process to provide on-demand technical assistance on water- and climate-related issues.  CRIDF is expected to run through April 2023, and it is actively working with SADC to establish a permanent organization to continue its work after that time.  Several on-going projects supported by CRIDF are important co-financing elements for the proposed project (see project outputs 1.1.1 and 2.1.2).  In addition, in November 2018, CRIDF worked with the LIMCOM Technical Task Team to hold consultation workshops in the Limpopo River Basin with the goal of informing a regional vision for managing water resources in the Basin.  Those who took part in the national visioning workshops included: representatives of national government departments for sanitation, irrigation and agriculture; local governments; farmer organisations; universities; national park authorities; catchment management agencies; the mining industry; and utility companies.  CRIDF team members and the LIMCOM Secretariat facilitated group exercises in the four member states. At each workshop, participants identified the benefits of cross- border cooperation, discussed the potential impacts of specific developments nationally and on other countries in the Limpopo Basin, and established a vision that encapsulated their own aspirations.

- Baseline programs supported by Technical Partners in the sub-region

- The project will collaborate with a number of key partners in the sub-region with active programs related to water resources management and other elements of transboundary river basin management.  The proposed project's ability to address research needs is limited, making it critical to partner and work closely with these and other on-going / forthcoming research programs. These will include:

- Southern Africa Development Community (SADC): Through its transboundary water management programme, SADC is a key partner for LIMCOM (as noted under several of the baseline initiatives described above).  In addition, the project will work with and seek support from on-going SADC programs such as SADC HYCOS (hydrometric gauging stations and water balance studies); SADC Groundwater Mapping; and SADC Nexus (financing strategies).

- Nairobi Convention for the Protection, Management and Development of the Marine and Coastal Environment of the Western Indian Ocean: The Nairobi Convention is a partnership between governments, civil society and the private sector, working towards a prosperous Western Indian Ocean Region with healthy rivers, coasts and oceans.  The project will support the dialogue and information sharing between LIMCOM and the Nairobi Convention as a way to explore a source-to-sea approach and its potential benefits in the future, connecting the Limpopo River basin ecosystem and the coastal and marine ecosystems of the Western Indian Ocean, which meet at Mozambique.

- Council for Scientific and Industrial Research (CSIR): CSIR has expressed its interest in collaborating with LIMCOM in several areas, notably including addressing community vulnerability and ensuring that all stakeholders benefit from improved management of the LRB, and sharing information and data from CSIR’s climate change modelling programs (CSIR has climate change projections using six General Circulation Models that represent the climate of the SADC region)

- WaterNet: WaterNet is a southern Africa regional network of university departments and research and training institutes specialising in water.  WaterNet has expressed their interest in collaborating with the project, particularly in the areas of knowledge management and information sharing, building on WaterNet’s core mandate for capacity building, as well as the Challenge programme on Water and Food in the Limpopo and the drought and early warning forecasting project in the Limpopo.\

- Association for Water and Rural Development (AWARD): AWARD has a number of processes and tools that could provide inputs and models for the project implementation, including an integrated Decision Support System (DSS); various models for water conservation; and an open source database system.  In addition, the project could partner with AWARD in assessing and addressing climate change impacts, based on AWARD’s existing programs for down-scaled climate change data for certain areas of the LRB; assessments of near-future immediate impacts on streamflow and dam yield; climate change data for eastern lowveld of SA; and information regarding climate change projections and water resources.

- Duquesne University: This U.S. university, which is partnered with two other universities (including the University of Venda in South Africa) located within the LRB, is interested in potential collaboration on: i) river health and the transport of nutrients and oxygen, ii) river monitoring with satellites, and iii) groundwater-surface water interactions.  They could also be an important training partners GIS and hydrologic modelling as well as citizen science approaches.

Partnerships - Coordination with other relevant GEF-financed projects and other initiatives

- For coordination with on-going and forthcoming GEF-financed projects, the following projects are identified as most relevant.

Regional Projects

- WB-GEF SADC Groundwater Project: GEF, through the World Bank, has been supporting the strengthening of transboundary and national groundwater management in the SADC countries.  The 2nd phase of this groundwater project supports the operationalization of the SADC Groundwater Management Institute (GMI) as well as assessments of selected transboundary aquifers in the SADC region, including the Ramotswa Dolomite Aquifer (shared by Botswana & South Africa) and the Tuli Karoo Basin Aquifer (shared by Botswana, South Africa, and Zimbabwe), both of which are located in the Limpopo River basin.  Information collected by the SADC Groundwater project on those two aquifers will be incorporated in the Limpopo TDA and considered in the discussions related to the groundwater-surface water conjunctive management in the basin.  In addition, the SADC Groundwater project’s efforts to strengthen legal, policy and regulatory frameworks that govern groundwater management at national and transboundary levels, and to develop guidelines, standards and management tools for improved groundwater management, will be utilized in the Limpopo River basin as applicable.  LIMCOM and SADC GMI have agreed that SADC GMI will support LIMCOM’s newly established Groundwater Task Force; this agreement ensures that SADC GMI will be closely working with LIMCOM on issues related to groundwater and conjunctive surface and groundwater management in the future.

- UNDP-GEF OKACOM and ORASECOM Projects (phase 2): GEF, through UNDP, have been investing in the Cubango-Okavango River basin (since mid-1990’s) and in the Orange-Senqu River basin (since mid-2000’s) and supported them to develop their respective TDA, SAP and NAPs, and strengthen joint management of the basins through their respective RBOs (OKACOM and ORASECOM).  Both basins are now at SAP implementation phase, financed by their member states as well as multiple partners, including the GEF.  Both OKACOM and ORASECOM can provide important lessons learned for LIMCOM as it goes through the development of its TDA, SAP and NAPs.  For example, OKACOM has included future water resources development scenario analysis in its TDA and is carrying out sedimentation modelling and monitoring in order to address critical knowledge gaps prioritized in the SAP.  OKACOM is also developing important models and processes for environmental monitoring (https://www.okacom.org/environmental-monitoring-framework) that will provide lessons for the LRB project. ORASECOM has been carrying out Joint Basin Surveys over the past decade and has accumulated important information on best practices and lessons learned.  In addition, the current phase 2 ORASECOM project is undertaking a variety of technical activities as part of its SAP implementation that can provide lessons learned for LIMCOM, including: assessments of e-flows; developing basin wide environmental monitoring systems as well as annual water resources models; and payments for ecosystem services schemes similar to those being considered for the LRB, where downstream users pay for catchment management and environmental protection services (e.g. reduction of siltation through erosion prevention etc.) provided upstream.  This project will coordinate with these two regional projects closely to share knowledge, best practices and lessons learned so that the LIMCOM can achieve its intended Outcomes from this project effectively and efficiently.

- UNDP-GEF SAPPHIRE and UNEP-GEF WIOSAP: The GEF is supporting sustainable management of the coastal and marine ecosystems of the Western Indian Ocean through the UNDP-managed Western Indian Ocean Large Marine Ecosystems Strategic Action Programme Policy Harmonization and Institutional Reforms (SAPPHIRE) project and the UNEP-managed Implementation of the Strategic Action Programme for the Protection of the Western Indian Ocean from Land-based Sources and Activities (WIO-SAP) project, both of which are being executed by the Nairobi Convention Secretariat.  The Limpopo TDA-SAP project will facilitate dialogue and exchange of information between LIMCOM and the Nairobi Convention to realize a Source-to-Sea approach that links the Limpopo river basin and the Western Indian Ocean coastal and marine ecosystems.  In so doing, the project will seek to build upon the approach developed for the Orange-Senqu transboundary River basin and the Benguela Current Large Marine Ecosystem, where two GEF-funded projects linked the Benguela Current Commission and ORASECOM to jointly address issues in the “transitional waters” around the mouth of the Orange River (a Ramsar site).

National Projects

- UNDP-GEF project “Securing multiple ecosystems benefit through SLM in the productive but degraded landscapes of South Africa”: South Africa is currently implementing a UNDP-GEF SLM project (GEF ID:5327) to address soil erosion and land degradation and restore ecological functioning and resilience in the country’s Karoo, Eastern Cape and the Olifants landscapes.  The Olifants River is a major tributary of the Limpopo River and a hotspot for sedimentation concerns identified during the Limpopo River basin scoping study and in the Limpopo Monograph. UNDP will ensure that the two projects share information specific to the Olifants River basin, and where appropriate, knowledge and experience gathered by the South Africa SLM project will be incorporated in the Limpopo TDA, SAP and NAP discussions.  UNDP also will ensure that lessons learnt from the implementation of this national project in South Africa related to SLM practices are incorporated into the implementation of the proposed project (particularly the SLM pilot activities under Component 4).  In this regard, the project will make use of the SLM Progress Calculator developed by the South Africa project as a tool for monitoring the progress of the SLM pilot activities, including the scoring system and biophysical as well as enabling environment indicators for measuring progress found in this tool.

- IUCN-GEF project “Management of competing water uses and associated ecosystems in Pungwe, Busi and Save Basins”: The PuBuSa project is focused on three river basins within Mozambique and Zimbabwe.  The proposed project will review the lessons learnt from the TDA and SAP processes carried out for the PuBuSA, as well as information generated through that project’s activities on a water resources information system; a flood forecasting and early warning information system; e-flows assessments; and groundwater and drought management.

Elaborate on the private sector’s engagement in the project, if any

- The private sector and civil society organizations (CSO) are involved to varying degrees in the sustainable planning and management of water resources in all of the riparian Member States of the Limpopo River Basin; these stakeholders play a significant role in South Africa in particular, and to a lesser degree are also involved in Botswana, Mozambique, and Zimbabwe.  The project will seek to collaborate with and build on existing platforms that support such engagement, including: the proposed Stakeholder Participation Committee or Forum for Botswana’s Integrated Water Resources Management and Water Efficiency Plan; the Water and Sanitation Group of Mozambique, which is a forum for consultation, technical discussions, and recommendations in support of the efforts of the Government of Mozambique to achieve the goals of water and sanitation expressed in the Five Year Plan and the Sustainable Development Goals; the Strategic Water Partners Network (SWPN) in South Africa, which is a multi-stakeholder platform, chaired by the Department of Water and Sanitation (DWS) and co-chaired by South African Breweries (SAB) on behalf of business, that brings together senior government representatives, leading private sector corporations, and other key stakeholders to discuss South Africa’s water challenges; and finally, in Zimbabwe the National Action Committee (NAC) in support of the Water Sanitation and Hygiene (WASH) sub-sector, which provides an open, formal platform for all WASH actors to work together including government, civil society, international cooperating partners and the private sector.  Additional details on these platforms are provided in Annex 8.

- In addition to the broad collaboration noted above, private sector engagement will be explored in several ways through activities under the specific project components. Under Components 1 & 2, LIMCOM will explore innovative ways to include private sector partners in water resources planning, development and management, including the creation of future water resources development scenarios and exploring partnerships in water resources management & monitoring in relation to point and non-point sources emanating from commercial agriculture, mining, tourism, and the emerging aquaculture sector.  In undertaking these activities, LIMCOM will not only engage those sectors traditionally active in the basin (agriculture, mining, industry), but also emerging sectors such as tourism and aquaculture.  Under Component 3, the project will reach out to private sector partners to participate in the SAP and NAP development and as well as to provide support for SAP and NAP implementation through the SAP Investment Plan. Under Component 5, the project will seek to incorporate lessons learnt and models for engagement from programmes that have successfully engaged the private sector in the management of water resources and other natural resources.  One of these is the Natural Resources Stewardship Programme (NatuReS) for Growth supported by GIZ, which is a partnership comprising governments, private companies and local communities that work together to reduce social and economic risks associated with the growing scarcity or endangerment of natural resources, through the identification, development and implementation of collective measures. The private sector plays an important role in implementing these partnerships.  The project can also learn from success stories related to engaging communities and the private sector in paying for ecosystem services as demonstrated through the “Working for Water” programme described above, as well as the work of the Strategic Water Partners Network (SWPN) in South Africa.

- Of particular note will be the project’s cooperation with private sector partners under Component 4.  LIMCOM will explore the potential for public-private partnerships (PPPs) to address sedimentation concerns at a demonstration scale in order to catalyse private sector financing to address the issue.  The project will assess the potential for demonstrating various approaches to private sector involvement in SLM, building on experiences within the basin or region, including corporate water stewardship, certification for growers based on SLM standards and linked to Alliance for Water Stewardship (AWS) standards, etc. Such demonstrations will be designed with the potential for future replication and up-scaling in mind, as the intention for these demonstration PPPs is to influence future investment decisions of the private sector to support a more water secure future for the basin. At least one partnership under this output will involve cooperation with mining companies and relevant government departments at the Mapochs mining site in the Olifants sub-basin in South Africa to undertake sustainable land management activities to rehabilitate degraded landscapes. Also under Component 4, the project also will investigate options for the establishment of Payment for Ecosystem Services (PES) schemes where downstream stakeholders provide payments for upstream sedimentation control that reduces sediment transport in river systems and minimises siltation of water bodies such as dam reservoirs and rivers. Development of PES Schemes will focus on private sector partners such as dam / water management authorities and working through Water User Associations, since the potential for participation of public sector entities in the region in PES schemes is limited by the heavy subsidies for public sector water pricing. In undertaking this activity, the project will investigate lessons learned from the Working for Water programme that has been implemented in South Africa since 1995, which provides a long-standing and successful example of a PES scheme where workers remove invasive species and thereby provide the “service” of increased water flow that results from the reduction in invasive plants. While many of the payments provided by ‘Working for Water’ have been made by the government using poverty relief funds, private entities are becoming more frequent purchasers of this ecosystem service as well (additional details on this program are provided in Annex 11c.

Risks

- The following risks to successful project implementation have been identified and risk mitigation strategies have been developed for each risk.  The risks to project implementation listed below are also provided in the UNDP Atlas Risk Register (Annex 6), along with risks that might result from project implementation as identified in the Social and Environmental Risk Screening Checklist.

Table 5. Project Risk Management Matrix

| Risk | Rating | Risk Mitigation Strategy |
| --- | --- | --- |
| 1. Basin states may not be willing to release data for use by LIMCOM, posing a significant risk to the achievement of project outcomes that depend heavily on up-to-date and complete data, including the TDA, LIMIS, and joint basin planning activities in general | Low (Likelihood: 1; Impact: 4) | The LIMCOM member states have demonstrated their commitment to information and data sharing for joint planning, development and management of the Limpopo River Basin in several ways. The member states have established the LIMCOM Commission, which is a concrete commitment to transboundary water cooperation specifically directed to the joint planning, management and development of the resources of the LRB. Article 7 (7.2d) of the 2003 LIMCOM Agreement prioritizes the development of LIMCOM’s data and information sharing protocol and the facilitation of data and information exchange as part of its institutional capacity strengthening efforts. In addition, all of LIMCOM’s member states have signed and ratified the SADC Revised Protocol on Shared Watercourses, which provides the legal basis for the member states to cooperate for joint management of shared watercourses across the SADC sub-region. The underlying assumption behind all of these regional protocols and agreements is that data and information will be made available and shared at a transboundary scale to feed informed planning, development and management and thereby foster transboundary cooperation. The member states have varying capacities for data collection, storage and analysis and varying levels of information / database systems, and as such some countries have a greater ability to share data. The project will support investments in order to level the playing field in data collection, storage and analysis through well-established transboundary environmental monitoring frameworks with harmonized standards amongst involved cooperating Member States; joint basin surveys/expeditions; and accelerating the on-going processes to establish the LIMPOPO Transboundary Flood Forecasting & Early Warning System (FFEWS) and to strengthen the institutional capacity of LIMCOM Member States to sustain the FFEWS. |
| 2. Level, quality and consistency of LIMCOM member states engagement with and commitment to LIMCOM as a multi-country river basin management and governance mechanism | Moderate (Likelihood: 2; Impact: 4) | The commitments by its member states to LIMCOM are very strong. Although South Africa experienced internal challenges that led to the temporary absence of South African delegations in ALL regional fora, including LIMCOM, South Africa has demonstrated its commitment to LIMCOM and continues to contribute to the sustainability of the organization. Currently, South Africa is fully engaged in LIMCOM regional activities and participates in all LIMCOM Task Teams, including acting as the leader of both the Flood Forecasting Task Team and the Legal Task Team that is guiding the update of the LIMCOM Agreement. Furthermore, South Africa’s support for LIMCOM’s agenda is illustrated by its agreement to provide the LIMCOM Secretariat with a seconded Senior Financial Officer to support the on-going effort for institutional strengthening of the LIMCOM Secretariat. Similarly, despite its significant internal political challenges, Zimbabwe plays an active part in LIMCOM and other regional institutions. The commitment of all member states to LIMCOM is further demonstrated by the recent decision to establish the LIMCOM Council of Ministers as the highest new decision-making body of LIMCOM, and the decision by all of the member states to sign the SADC Revised Protocol on Shared Watercourses, which provides the legal basis for the member states to cooperate for joint management of shared watercourses across the SADC sub-region. The project will further mitigate any risks of low engagement and commitment to LIMCOM by the Member States by strengthening the capacities of both LIMCOM and its Member States (under Output 1.1.2), including strengthening the governance capacities of Member State institutions (e.g. National Water and Environmental Departments; Catchment Management Authorities; Agricultural Extension Services; Municipalities; Local Governments; etc.) to undertake planning and implementation of priority actions in the SAP and IWRM plans, thereby further integrating the priorities and actions of Member State institutions within LIMCOM’s basin-wide planning and management framework, as well as providing positive benefits to the participating Member States from their active participation in LIMCOM. |
| 3. Political commitment on the SAP, developed based on the TDA, will not be secured by the end of the project | Low (Likelihood: 1; Impact: 4) | There is some risk that the process for securing ministerial endorsement by the Member States of the SAP and NAPs may prevent those plans from being endorsed before the project ends. However, LIMCOM and its member states are clear about the need to make a political commitment to the Limpopo SAP through endorsement at the ministerial level by all member states, and two of the member states (Botswana and South Africa) are already familiar with the TDA-SAP approach and its requirements through their involvement in the Cubango-Okavango and Orange-Senqu river basins. Furthermore, there is on-going high-level political momentum among the member states to establish the LIMCOM Ministerial Council as the highest decision making body of LIMCOM, and if this body is established before or during the SAP development process, it will provide an additional important mechanism for relevant Ministers to be part of the SAP development process, thereby building a sense of ownership and significantly increasing the chances of the timely approval and signing of the SAP and related documents. Finally, the project will engage multiple sectors and high-level government officials from the early stages of the TDA-SAP process to increase the strong sense of ownership on the SAP. |
| 4. Lack of inter-sectorial coordination and consultation is the major hurdle to IWRM implementation, and every effort needs to be made to overcome it at the local, national and basin-wide levels | Moderate (Likelihood: 2; Impact: 4) | The project will support LIMCOM in establishing National Stakeholder Coordination Committees (NASCs) in each Member State as well as a Basin-wide Stakeholder Committee (BASC). The NASCs will provide platforms to enable Basin stakeholders to provide input into Basin-wide processes and decisions; to serve as a vehicle for dissemination of information; and to function as a body for coordinating and harmonising Basin-wide stakeholder involvement and participation. The BASC shall be made up of NASC focal points and regional partners active in the Basin, including stakeholders from the water sector but also from other sectors including agriculture, environment, physical planning, mining, etc. Some of the functions of the BASC could include (i) coordinating NASC inputs into Basin-wide LIMCOM processes; (ii) planning and organising an annual Limpopo Basin Stakeholders’ Forum; and (iii) serving as the nucleus of a Basin-wide consultative platform. Parallel efforts will be made to strengthen existing multi-stakeholder dialogue platforms such as the Regional Water Administrations as well as River Basin Committees and varying catchment management structures in each of the Member States. With regard to the latter, the project will work to strengthen the capacities of existing catchment management structures in each Member State, which typically include representatives of local governments, traditional leaders, different types of basin resource users, and water resource management agencies at the basin level, to enable them to work closely with LIMSEC and to be effective partners in the development and implementation of the SAP and NAPs as well as the LIMCOM 5-year IWRM plans. At present, various forms of catchment management structures exist within the Limpopo River Basin in both Zimbabwe and Mozambique, and South Africa is moving towards the establishment of a structure in the basin (at least two catchment management structures exist already in other parts of South Africa). Currently there is little information sharing or collaboration among the existing catchment management structures in the LRB, but the project will work to strengthen such activities and to link the existing catchment level management plans with the transboundary approaches to be identified in the SAP (using the National Action Plans as a mechanism to do this). Finally, the LRB is one of the basins that is most severely affected by the impacts of extreme weather events, and all Member States are very much aware of the critical importance of inter-sectorial coordination for disaster management, and thus familiar with the approaches and benefits of basin-wide inter-sectorial coordination to manage natural resources related challenges. For this reason, the project will seek to learn from the existing high level inter-sectorial coordination in the basin on disaster management and how it can be oriented to a much broader IWRM perspective. |
| 5. Poor coordination among various projects supporting LIMCOM that are funded by different entities, leading to sub-optimal results delivery or duplication of work | Low (Likelihood: 1; Impact; 3) | LIMCOM’s IWRM Overview, finalized and included in its latest IWRM Plan of 2018-2022 (a 5-year implementation plan for LIMCOM), is the guiding document used by LIMCOM to coordinate various initiatives supporting LIMCOM. The proposed project will strengthen LIMCOM’s coordination capacity through activities under Component 1 so that all future initiatives will be coordinated with on-going initiatives effectively for the maximum synergies and to avoid duplication. LIMCOM has the advantage of receiving support from partners (GEF-UNDP; USAID; UK-CRIDF, BMZ-GIZ, etc.) with a long tradition in engaging with RBOs in southern Africa, including ORASECOM, OKACOM, and ZAMCOM. During project development, extensive consultations were carried out with USAID and UK-CRIDF, and detailed plans for collaboration with those programs have been developed (see Partnerships and Alternative Scenario sections in the Prodoc for details). SADC has also established a solid platform for optimized coordination of the RBO agenda in the sub-region through the regularly organized RBO workshops, SADC Water Dialogue and the SADC Water Resources Technical Committee (SADC WRTC) that are supported by a SADC Water Technical Reference Group (WTRG). In addition, LIMCOM is in the process of establishing an International Cooperating Partners (ICP) Forum to facilitate strategic cooperation with international development partners active within the LRB. Together, these platforms provide a solid foundation for minimizing the risk for poor coordination among LIMCOM’s partners. |
| 6. Further ecosystem and water quality degradation due to development pressures in the basin and the fact that major development decisions are often made without consulting LIMCOM | Substantial (Likelihood: 4; Impact: 4) | The project will undertake several activities to reduce the negative impacts of development pressures on water quality and ecosystem functions in the basin. By supporting the establishment of new LIMCOM Task Teams on Environment and Ecosystems, and Water Resources Planning and Management, the project will strengthen LIMCOM’s technical and consultative capacities related to the monitoring of key ecological functions / trends and the consideration of the entire water cycle in the basin’s information management and decision support systems and by extension policy making processes related to development. The project also will support LIMCOM in the development of future water resources development scenarios, taking into account e-flow requirements, potential impacts from climate change and variability. This exercise, to be included in the TDA, will inform policy makers beyond the water sector about potential positive and negative impacts from different water resources development scenarios and help establish common knowledge base across the member states. With this information, LIMCOM can support policy makers directly involved in LIMCOM as well as those who are not, to make more informed decisions about potential future development options that are supported by the basin resources and that would affect the basin resources at the same time. In addition, this information will assist LIMCOM in collaborating with SADC in enforcing the existing SADC Revised Protocol on Shared Watercourses. Finally, project activities under Output 1.1.4 and 5.1.1-5.1.3 to raise public awareness and understanding and disseminate information about the interactions between development and natural resources management on the one hand, and water flows, water quality, sediment flows and aquatic ecosystem functioning on the other hand, will increase public support for more sustainable development models and programs for the basin. |
| 7. Impacts on project implementation from restriction measures established by national and local authorities related to the COVID-19 pandemic. | Substantial (Likelihood: 4; Impact: 4) | The impact of the COVID-19 virus has been global in scale and could continue to impact the four LIMCOM Member States for an undetermined amount of time, including potential impacts on transboundary cooperation between the states. The project team will work hand in hand with the LIMCOM Secretariat to assess the risks related with the closing of borders and other travel restrictions, as well as any other emerging barriers to project implementation. Furthermore, during project inception, UNDP will assist the project team in accessing remote project supervision and M&E tools/options that have been rolled out in various development agencies (including those developed for DRM – Disaster Risk Management; FCV countries – Fragile, Conflict and Violence programs) in response to the Covid-19 pandemic. The project will develop measures to increase the flexibility of project management approaches and to ensure that LIMCOM’s functions as a RBO can continue to be effectively carried out. For example, UNDP may sign letters of agreement with CSO / NGOs who have field staff in geographic areas targeted by the project to carry out various project activities, which can help to mitigate restrictions on the mobility of staff of UNDP, the LIMCOM Secretariat, GWP SA, and other partners in a pandemic context. The project also will support PMU staff and key partners (e.g. LIMSEC staff) with remote internet access options, and UNDP will assist the project management team in developing, planning and executing virtual meetings and working groups as needed, and the project will support stakeholders in having access to such events. In the case of pandemic-related travel restrictions, local consultants will be recruited to support international consultants responsible for the Mid Term Review, Terminal Evaluation, and other technical consultancies in terms of ground data collection, physical meetings with stakeholders, etc. The use of necessary protective measures (e.g. masks and other personal protection equipment) and compliance with required social distancing measures will be standard for all project personnel and activities. Particular attention will be paid to the protection of rural communities with minimal access to health care. Under Component 1, the project will look in detail at capacity building measures to assist LIMCOM in managing for COVID-19 impacts over the longer term. Furthermore, although the COVID-19 pandemic is a health issue, its impact is felt throughout all sectors and actions to curb it must be multi-sectorial, so activities under this component to establish a Basin-wide Stakeholder Committee (BASC) as well as National Stakeholder Coordination Committees (NASCs) will help to strengthen capacities to manage risks related to the pandemic. Because the pandemic has had a wide range of impacts on the basin’s population, not only in terms of social and health aspects, but also on the trade, export, tourism and other economic sectors, under Component 2 the TDA will consider these impacts of the COVID-19 pandemic and their potential impact on effective IWRM approaches in the basin, while under Component 3 the SAP will integrate, as much as possible, regional and national CIVID recovery strategies. Under Component 4, the SLM pilots will document any impacts from COVID-19 on the implementation of SLM activities in order to provide inputs to the TDA/SAP process, while under Component 5 any relevant information on COVID-19 impacts on IWRM in the Limpopo River Basin will be integrated into knowledge management products and shared with national, regional and global stakeholders. Finally, by supporting IWRM interventions that will help to protect and restore natural systems and their ecological functionality, including the freshwater ecosystems that are critical underpinnings to the social, economic and human health conditions in the Limpopo River Basin, and by promoting sustainable land use practices production landscapes, the project will help to both build the resilience of human populations in the basin to the existing pandemic and potential future pandemics. To give just one example, Water, Sanitation and Hygiene (WASH) related measures, such as handwashing with soap, have been identified as important measures to curtailing the spread of COVID-19, and the project’s contributions to ensuring that populations within the basin have continuous access to potable water and adequate hygiene, especially in vulnerable regions affected by water scarcity, will have a positive impact in reducing the spread of COVID-19 and/or other diseases. |
| 8. Impacts from climate change (e.g. drought / flooding; water quality declines, sedimentation, riverbank erosion, saline water intrusion in the Limpopo River estuary, etc.), could have a significant impact on the LRB hydrological cycle and could negatively impact the achievement of project objectives (e.g. to reduce sedimentation through SLM measures) | Substantial (Likelihood: 4; Impact: 4) | By developing a Strategic Action Program for the Limpopo River Basin (LRB) jointly implemented by the LIMCOM Member States, the project aims to conserve the basin’s resources and ecosystem services, thus increasing their resilience to the impacts of climate change. The project will include climate change considerations as part of strategic IWRM planning in the project countries in a number of ways. For example, the project will formulate various water resources development scenarios, including climate change scenarios that take into account data and information on the climate and hydrology of the Limpopo River Basin, as well as the risks and threats, water resources, populations and infrastructure exposed to potential climate change impacts (e.g. flooding, drought, streamflow impacts, etc.); and different investment options (e.g. water demand management or WDM, conjunctive use and management of surface water and groundwater resources) and sector development options. The climate change elements of this activity will build on the CRIDF-supported project “Development of Climate Change Scenarios for the Limpopo River Basin”, which is developing climate change scenarios based on the review of climate change projections undertaken under the Limpopo Monograph study. The project also will support strengthening of the Limpopo Transboundary Flood Forecasting & Early Warning System, which will strengthen resilience to flooding and other climate change impacts in the basin. In addition, the project will assess both the ecological impacts and potential climate change adaptation benefits of alluvial aquifer abstraction, which is frequently used by communities in the basin as a means to secure water resources needs during the dry season when there is little or no surface flow. The potential impacts of climate change on the ecosystems of each pilot site will be assessed during the process of selecting and implementing specific SLM activities. Furthermore, the pilot SLM activities, including exploration of PES mechanisms where downstream users would pay for activities to reduce upstream sedimentation and preserve hydrological flows, are designed with the objective of improving ecosystem resilience, including to the impacts of climate change. Finally, the project will strengthen information management capacities of the project stakeholders including collecting, inputting, and processing data regarding the status of vulnerable ecosystems and ecosystem services. |

Stakeholder engagement

- During project preparation, a stakeholder analysis and stakeholder engagement plan were elaborated (Annex 8). The PMU will coordinate implementation of the stakeholder engagement plan and will monitor and assess the indicators in the plan. The stakeholder engagement plan includes the grievance mechanism for the project.

- Numerous institutions and local organizations were listed as relevant stakeholders to the implementation of the project in all four participating countries. In addition to LIMCOM and the water management authorities in each country, including the Department of Water Affairs in Botswana; the National Directorate of Water Resources Management and the Regional Water Authorities (Administração Regional de Águas) in Mozambique; the Department of Water and Sanitation, as well as Water User Associations and Catchment Management Agencies in South Africa; and the Department of Water within the Ministry of Lands, Agriculture, Water and Rural Resettlement, as well as the Zimbabwe National Water Authority and Sub-Catchment Councils, in Zimbabwe, these also include other government institutions; water utilities and local authorities; advocacy, research, information and capacity building institutions; NGOs and CBOs; local communities within the basin; the private sector; and various International Cooperating Partners and Regional Partners (see Annex 8; table 11).  LIMCOM governance structures, project funding partners, ministries responsible for water, land, environment as well as catchment management agencies and the water user associations in the Basin are among the stakeholders that will have both a strong influence and high interest in the project (see Annex 8; section 2.3).

- The project will implement several strategies to ensure stakeholder engagement throughout the project implementation period.  First, the project will support multi-sectorial coordination across different government institutions, at national, sub-national, and local levels; while LIMCOM was established as a water commission, it requires constructive interactions with other sector ministries to achieve its vision effectively and to support the sustainable development of the basin population.  Thus, in order to ensure that the participation of stakeholders from multiple sectors is fully encouraged and enabled, the project will support LIMCOM in establishing National Stakeholder Coordination Committees (NASCs); and a Basin-wide Stakeholder Committee (BASC), which will include stakeholders from the water sector but also from other sectors including agriculture, environment, physical planning, mining, etc., and will convene regularly to address specific issues relevant to the implementation of the SAP, NAPs, and LIMCOM IWRM Plan (in line with the LIMCOM Agreement).  The NASCs shall provide platforms for structured consultations to enable Basin stakeholders to provide input into Basin-wide processes and decisions; to serve as a vehicle for dissemination of information; and to function as a body for coordinating and harmonising Basin-wide stakeholder involvement and participation. The BASC shall be made up of NASC focal points and regional partners active in the Basin, and will (i) coordinate NASC inputs into Basin-wide LIMCOM processes; (ii) plan and organise an annual Limpopo Basin Stakeholders’ Forum; and (iii) serve as the nucleus of a Basin-wide consultative platform.  Parallel efforts will be made to strengthen existing multi-stakeholder dialogue platforms such as the Regional Water Administrations as well as River Basin Committees and varying catchment management structures in each of the Member States.

South-south cooperation

- The proposed project is based on south-south cooperation and expresses the interests of the four states in the Limpopo River Basin to coordinate on and develop joint strategies to address common problems and pursue common approaches to opportunities. The backbone of the project is the preparation of the Transboundary Diagnostic Analysis and the Strategic Action Programme/Plan for the Limpopo river basin. The project also includes a series of actions for the exchange of knowledge, experience and lessons among authorities and key stakeholders, and UNDP will catalyse this process by facilitating access to global experiences and motivating alliances among project participants.  In addition, in order to bring the voices of Botswana, Mozambique, South Africa and Zimbabwe to global and regional fora, the project will explore opportunities for meaningful participation in specific events where UNDP could support engagement with the global development discourse on management of transboundary river basins. The project will furthermore provide opportunities for regional cooperation with countries that are implementing initiatives on Integrated Water Resources Management in geopolitical, social and environmental contexts relevant to the proposed project in the Limpopo River basin.

Gender equality and Women’s Empowerment

- Gender, inequality, land management, water resources management and sustainable environmental conservation are intimately linked as women, men, the youth and people living with disability have unique dependencies and expertise regarding their environment in the Limpopo River Basin. Women in particular play a significant role in providing, managing and safeguarding land, water and environmental resources. It is thus imperative for any planned projects and programmes implemented in the Limpopo River Basin to identify solutions aimed at enhancing the participation of women, youth and other disadvantaged groups in the planning and management of water and other natural resources in the Basin.  Annex 9 provides a detailed Gender Equity and Social Inclusion Report and Gender Action Plan for the project, including a detailed analysis of how the project will contribute to 1) closing gender gaps in access to and control over natural resources; 2) improving women’s participation and decision making; and 3) generating socio-economic benefits or services for women.

- Summary of Gender Equity and Social Inclusion Report

- Main gender gaps identified during project preparation are:

- The gender inequality index (GII), which provides insights into gender disparities in health, empowerment, and the labour market, shows very low values for the four countries within the LRB: Out of 162 countries, Botswana’s ranking is 111, Mozambique is 142, South Africa is 97, and Zimbabwe is 126

- Despite the legislative and policy frameworks that acknowledge the important role played by women in the planning and management of water resources, women’s representation is low in water resources management governing bodies ranging from local water point committees to sub-catchment councils, catchment councils and the basin level.

- There is no special consideration to ensure that youth and people with the disabilities are represented and their voices are heard in the planning and management of water resources at the Basin scale.

- Largely patriarchal societies in the region make it difficult for women to obtain land or water use rights due to long standing beliefs and practices that value and respect allocation of such rights along male lineages.  In addition, where women and other vulnerable populations have rights to land and water within the LRB, their access and use is usually at the discretion of traditional (patriarchal) authorities who still have the power to allocate these resources

- Commercial and small-scale agriculture is one of the three main livelihoods in the LRB, but women and youth do not have equitable access to information and extension services on good agricultural practices and access to markets

Summary of Gender Action Plan

- The project will contribute to the gender mainstreaming efforts in the basin by LIMCOM and its Member States.  The Gender Analysis completed during the project preparation phase has informed the Project’s Results Framework and the design of the project interventions. The Results Framework includes effective gender-sensitive indicators, and the project interventions include gender-responsive measures to address gender gaps identified through the Gender Analysis and to promote gender equality and women’s empowerment in the basin.  In addition, the Social and Environmental Safeguard Screening conducted during the project preparation phase has informed the project design to ensure that the project is gender-responsive.  The project will include gender-responsive measures to address gender gaps and promote gender equality and women’s empowerment, including closing gender gaps in access to and control over natural resources; improving women’s participation and decision making; and generating socio-economic benefits or services for women. A Gender Specialist consultant will be hired to lead the implementation of the Gender Action Plan and will coordinate with the PMU team to implement the activities.

- The proposed project will focus on strengthening the role of women in IWRM in the Limpopo River Basin, with emphasis on their role on governance and decision making of future projects and investments in the basin. It will collect data on problems faced by women in water management and the use of natural resources in the basin. The project also will strengthen women’s capacities to participate in and benefit from project activities at the institutional / policy level down to field activities for sustainable land management, assessments of water resources and environmental issues in the basin, processes for basin-wide planning and management, information activities, etc.  A number of Priority Action Steps were identified in the Gender Action Plan; these will be reviewed and fine-tuned during the project inception phase:

- Strengthen and or develop gender policies and related legislative instruments to facilitate the enforcement of gender strategies and actions in the LRB

- Develop capacities of WRM institutions and personnel at local, national and regional levels to support coordination and cooperation on gender approaches to basin-wide water resources management.

- Establish or strengthen institutional structures across all levels to promote establishment of platforms for inclusive participation of previously excluded groups including poor men, women, and persons with disabilities.

- Promote collaborative research across Member States to better understand the varying and contextual gender and social needs for improved inclusiveness of water resources management and beneficiation within the basin.

- Develop platforms at grassroots WRM structures to advance inclusive community participation, data gathering and sharing arrangements between the four riparian states.

- Establish inclusive process and gender budgeting in water resources management processes

Innovativeness, Sustainability and Potential for Scaling Up

Innovation

- The project will promote adoption of a “Source to Sea” approach intended to “upscale” the prevailing IWRM narrative that is confined to just freshwater resources by also considering the interface between freshwater, coastal and marine ecosystems in the Limpopo River Basin and the western Indian Ocean.  This will be the first attempt to provide an institutional linkage between the institution guiding management of the Limpopo River Basin (LIMCOM) and that guiding management of the Western Indian Ocean Large Marine Ecosystem (the Secretariat of the Nairobi Convention). The project will support knowledge sharing and collaborative actions between LIMCOM and the Nairobi Convention Secretariat, and the strengthening of governance and management links and knowledge management networks in the target ecosystems for the improved and sustainable management of land, water, and coastal and marine resources. The shape of this potential collaboration will be explored during project implementation through discussions and information exchange between the two organizations, through scientific knowledge to be collected during the TDA development process, and by the project’s proposed activities to expand the concept of e-flows in the Limpopo River Basin to take into account estuarine water requirements, which will provide technical and scientific information and context to support the source to sea approach. The process for promoting the source-to-sea approach will seek to emulate and learn lessons from a similar process between the ORASECOM and the Benguela Current Commission that has linked the Orange-Senqu River basin ecosystem and the Benguela Current Large Marine Ecosystem (the very first application of the Source-to-Sea in Africa).  The project also will seek to collaborate with the Stockholm International Water Institute (SIWI) and its Africa Regional Centre, which is a global leader in promoting Source to Sea approaches at regional, national and sub-national levels and providing technical guidance to practitioners at all levels.

Sustainability

- The continued commitment to LIMCOM by the four basin states provides a strong basis for the sustainability of impacts, in particular potential transboundary benefits, delivered by this project.  Therefore, the project interventions have been designed to support and catalyse the on-going efforts of the Member States to strengthen LIMCOM’s institutional, technical and operational capacity, in order to ensure that LIMSEC can provide effective and sustainable support to the Member States in making joint management decisions for the basin. Project activities will strengthen LIMSEC’s systems and staff capacities for various technical and management capacities, including management of accounting, finance and procurement systems; communications & awareness raising; management of the LIMIS information / data system; and effective monitoring and evaluation of LIMCOM’s IWRM Plans and the SAP.  IN addition, the project will support the development and implantation of a a LIMSEC Financial Sustainability Plan, which will outline the LIMSEC’s financial resource needs and propose long-term financing strategies to sustain LIMSEC’s expanded systems and staff.

- The Strategic Action Programme developed by the project will provide a long-term strategy that will guide future investments in the basin by the governments, private sector, and international cooperation partners so that these investments will collectively contribute to the achievement of the Vision for the basin.  The future development scenario analysis, to be included in the TDA, will also influence policy discussions and decisions on the future development trajectory and strategy at the basin level, which will have a long-lasting impact.  To ensure the sustainable implementation of the SAP, NAPs and the LIMCOM IWRM Plan, the project will work with basin stakeholders to put in place long-term financial resources / partnerships for the SAP in the form of a SAP Investment Plan (which will be complemented by a LIMCOM Resource Mobilisation Strategy that is expected to be developed with support from the USAID Resilient Waters programme, which will provide a coordinated approach for engaging ICPs, donors, the private sector and others on investments in the LRB beyond the specific thematic areas of the SAP.

- A number of other project outputs will contribute to the sustainability of IWRM approaches in the Limpopo River Basin.  The project will identify options for institutionalizing the Limpopo Transboundary Flood Forecasting & Early Warning System and ensuring the sustainability of its management post-project.  Strengthening the knowledge base on sedimentation transport and e-flow will contribute to environmental sustainability by filling critical knowledge gaps relevant to joint management and planning at the transboundary level in the Limpopo River Basin.  Finally, the project will work to ensure a strong sense of ownership by the countries for the project deliverables, which was a critical aspect in ensuring the sustainability of project results in the UNDP-GEF projects for transboundary river basin management in the Cubango-Okavango River basin and the Orange-Senqu River basin in Southern Africa.  This will include efforts to ensure the active involvement of a wide array of stakeholders in project implementation through the establishment of a Basin-wide Stakeholder Committee (BASC) and National Stakeholder Coordination Committees (NASCs), which will seek to stakeholders from the water sector but also from other sectors including agriculture, environment, physical planning, mining, etc., as well as support for catchment management structures in order to ensure the involvement of local stakeholders.  Special consideration will be given for the participation of women and youth in the decision-making forums and in the project activities, as detailed in the Gender Action Plan.

Potential for scaling up:

- A number of mechanisms will be established by the project to facilitate the sharing of lessons learned and the replication and up-scaling of best practices, in part through enabling more stakeholders to actively take part in IWRM implementation approaches in the basin.  As noted above, the BASC will provide a forum for regional and national partners active in the Basin, and among other activities will plan and organise an annual Limpopo Basin Stakeholders’ Forum, while parallel efforts will be made to strengthen existing multi-stakeholder dialogue platforms such as the Regional Water Administrations, the River Basin Committees, and catchment management structures in each of the Member States, all of which will enable improved sharing of information that can facilitate replication.

- In addition, under Component 5, the project will document knowledge gained and lessons learned regarding IWRM approaches in the LRB, which will allow the replication and scaling-up of successful experiences in each of the Member States as well as other countries in Southern Africa and globally.  Activities under this component will include participation in the biennial SADC RBO Dialogue and in SADC RBO workshops, which have served as important platforms for raising awareness, sharing and exchange of good practices, knowledge, experiences and lessons with respect to the cooperative management and development of shared watercourses; exchanges with other RBOs in the region, including information exchange through digital platforms and exchange visits by technical experts to other RBOs, which will facilitate replication of best practices between river basins; and the production and dissemination of lessons learned through websites, scientific publications, and other media, as well as through the GEF IW:LEARN platform.  In this regard, the project will consolidate and disseminate knowledge products related to groundwater management in the LRB, in partnership with the SADC Groundwater Management Institute and other programs in the region, as well as the results of the pilot projects on SLM activities under Component 4, so as to facilitate replication of the techniques and approaches throughout the LRB and in other transboundary basins.

- Finally, the proposed demonstration activities under Component 4 linking sustainable land management practices with reduced land degradation and reduced sedimentation (as well as improved groundwater recharge, baseflow augmentation and reduced flood risk) of the Limpopo River have been designed with replicability and scalability in mind.  The demonstration projects, with their limited investment scale and limited geographical scope, are not expected to yield significant stress reduction results at the basin scale, but they will be expected to present quantifiable evidence during the project’s implementation to support replication across the basin that could produce significant environmental and transboundary benefits.  Furthermore, the SLM demonstration activities have been designed not only to reduce erosion at selected sites but also to be monitored for their impacts on reducing sedimentation levels in downstream areas and potentially generating benefits in terms of improved ecosystem services that could form the basis for payments for ecosystem services mechanisms.  If robust data in this regard can be generated, it would allow project partners to build a business case justifying the cost-effectiveness of such measures and motivating their upscaling & broader replication across the entire river basin.

# Project Results Framework

|  | Objective and Outcome Indicators | Baseline | Mid-term Target | End of Project Target |
| --- | --- | --- | --- | --- |
| Project Objective: To achieve integrated, cross-sectoral, ecosystem-based management of the Limpopo River to uplift the living standards of the basin’s population and conserve the basin’s resources and ecosystem services | Indicator 1 (GEF7 core indicator 11): # of direct project beneficiaries disaggregated by gender (individual people) | 0 persons directly benefitting from project activities | 400 persons directly benefitting from project activities: - Men: 240 - Women: 160 | 800 persons directly benefitting from project activities: - Men: 480 - Women: 320 |
|  | Indicator 2 (GEF7 core indicator 11): # of indirect project beneficiaries disaggregated by gender (individual people) | 0 persons indirectly benefitting from project activities | 5,700,000 persons indirectly benefitting from project activities: - Men: 2,565,000 - Women: 3,135,000 | 11,400,000 persons indirectly benefitting from project activities: - Men: 5,130,000 - Women: 6,270,000 |
|  | Indicator 3 (GEF7 Core Indicator 4): Area of land restored (Hectares) | 0 hectares of land restored at project pilot sites | Land restoration plans finalized for at least 4 pilot sites | 1,600 hectares of land being actively restored at 4 pilot sites |
|  | Indicator 4 (GEF7 Core Indicator 5): Area of landscapes under improved practices (excluding protected areas) (Hectares) | 0 hectares of land under improved practices at project pilot sites | At least 270 ha of land are under improved practices at project pilot sites | At least 540 hectares of land are under improved practices at project pilot sites |
|  | Indicator 5 (GEF7 Core Indicator 7): Number of shared water ecosystems under new or improved cooperative management (7.1 Level of Transboundary Diagnostic Analysis and Strategic Action Program (TDA/SAP) | No TDA or SAP | TDA finalized; SAP submitted for review | SAP completed and endorsed by at least one Minister from each Member State |
| Project Component 1 | Capacity Building of LIMCOM & its Member States for joint planning and the basin-wide SAP and IWRM implementation |  |  |  |
| Project Outcome 1.1: The capacity of LIMSEC and LIMCOM strengthened to enable improved basin-wide joint planning, development and management of water resources, and IWRM implementation | Indicator 6: A fully operational LIMCOM that is able to coordinate initiatives, institutions and International Cooperating Partners (ICPs) in a harmonized manner and promote IWRM principles in the Limpopo River Basin. | LIMCOM has established a Secretariat (LIMSEC) with 4 full-time staff. The LIMCOM Council and Technical Task Team (TTT) both meet on a regular basis. LIMSEC has no information management system to share available data and information; lacks critical competencies in finance, administration, and communications; and lacks internal governance policies and regulations necessary for any RBO | Meetings & working sessions of the LIMCOM Council and Technical Task Teams undertaken and documented in a timely manner; finance & administration manager and communications & information management specialist hired and associated managerial systems fully functional; LIMCOM internal governance policy & regulatory documents developed and approved by Council and operationalized | LIMCOM sufficiently strengthened to coordinate its intervention strategy to effectively promote implementation of IWRM principles in the basin, and supported by a LIMCOM Sustainability Plan to ensure long-term financing |
|  | Indicator 7: Data sharing protocol to support joint planning and management and address three core challenges for the Limpopo River Basin (disasters; water quality problems; water scarcity) | There is no established mechanism for sharing information throughout the basin and across sectors, or for analysing data in an integrated manner | A draft LIMCOM Data Sharing Protocol fully developed and endorsed by all Member States | The approved LIMCOM Data Sharing Protocol in place and being adhered to by all Member States |
|  | Indicator 8: National Stakeholder Coordination Committees (NASCs) in each Member State, and a Basin-wide Stakeholder Committee (BASC), established to guide SAP and NAP development and negotiation and to make basin management decisions based on those documents | No national or regional structures exist to coordinate multi-sectorial stakeholders on issues specific to the Limpopo River Basin | 4 NASCs and the BASC operating and leading the SAP and NAP development and negotiation processes, with women constituting at least 40% of committee members | At least 4 recommendations on stakeholder priorities for management of resources in the LRB made annually by each NASC and the BASC to LIMCOM |
| Outputs to achieve Outcome 1 | 1.1.1 Technical Capacity of LIMCOM and Member States strengthened 1.1.2 Institutional Capacity at LIMCOM and its member states strengthened 1.1.3 Operational Capacity of LIMCOM Secretariat strengthened 1.1.4 Inclusive and participatory IWRM practices supported |  |  |  |
| Project Component 2 | Filling critical knowledge gaps to support joint planning and future development scenario analysis |  |  |  |
| Outcome 2.1: Critical data and information gaps filled to enable science-based planning, development and management for the Limpopo River Basin | Indicator 9: Critical knowledge gaps filled in the following areas to support joint planning and analysis of the Limpopo River Basin: - Ecological water requirements - Sediment transport - Alluvial aquifer abstraction practices - Future water resources development | - Ecological water requirements: Limpopo Monograph identified 12 inland freshwater sites & 8 estuarine sites - Sediment Transport: Data very limited (only available for Mzingwane catchment in Zimbabwe, Notwane sub-catchment in Botswana, and some areas in South Africa) - Alluvial aquifer abstraction: Very limited data for the LRB - Future water resources: Limpopo Monograph has data on national levels of water use | At least two technical reports completed: - Joint Basin Survey on river health indicators - Sediment transport monitoring training manual for the LRB | Four technical reports completed providing the status on basin: - Ecological water requirements - Sedimentation Transport Monitoring and Modelling - Assessment of alluvial aquifer abstraction practices - Future Water Resources development scenario |
| Outputs to achieve Outcome 2.1 | 2.1.1 Joint Basin Survey conducted for key river health indicators 2.1.2 Ecological water requirements (e-flow) established to support the future water resources planning in a sustainable manner 2.1.3 Sedimentation Transport Monitoring and Modelling capacity strengthened 2.1.4 Assessment of ecological impacts of alluvial aquifer abstraction practices 2.1.5 Policy and Governance Review related to the Limpopo Basin IWRM to update the baseline 2.1.6 Future Water Resources development scenario analysis |  |  |  |
| Outcome 2.2: Basin-wide information and knowledge management tools used to create user-friendly products linking science to policy for decision makers | Indicator 10: A comprehensive Transboundary Diagnostic Analysis (TDA) to enable LIMCOM and its parties to target investments at root and underlying causes and to form a solid scientific base for the SAP (IWRM plan). | The Limpopo River Basin Monograph Study (2013), which has identified a number of knowledge gaps to be filled, some of which will be addressed by the GEF project | TDA approved and widely disseminated to stakeholders, civil society, governments, other basin wide projects, and the International Cooperating Partners | TDA and critical basin wide information resources (Joint Basin Survey, E-flows data, etc.) inputted into functioning LIMIS |
|  | Indicator 11: Policy briefs that connect science to management and policy discussions | No policy briefs to support science-based management and policy | At least 1 policy brief completed and shared with policy makers and other stakeholders | At least a total of 1 additional policy brief completed and shared with policy makers and other stakeholders by end of project |
| Outputs to achieve Outcome 2.2 | 2.2.1 Transboundary Diagnostic Analysis of the Limpopo River Basin completed 2.2.2 LIMCOM Environmental Monitoring Framework strengthened 2.2.3 All new data/knowledge fed into LIMIS 2.2.4 Policy Briefs produced that connect science to management and policy discussions |  |  |  |
| Project Component 3 | Informed Strategic Planning and Decision Making to implement the basin-wide IWRM (Science-to-Governance) |  |  |  |
| Outcome 3.1: Transboundary and national priorities agreed and endorsed as SAP and NAPs to guide future development and investment | Indicator 12: National Action Plans (NAPs) developed congruently in the basin states | 0 NAPs exist in the Limpopo River Basin | Baseline information for the development of NAPs collected in all Member States, and harmonised structure of NAP final document developed and agreed upon | 4 NAPs completed and approved by appropriate national authorities |
|  | Indicator 13: The LIMCOM SAP developed in consultative and cross-sectorial process with effective engagement of basin stakeholders | No SAP exists for the LRB | Baseline information for SAP development collected and collated and structure of SAP document formulated and agreed upon with strong cross-sectorial consultation within each Member States and across LRB Member States | Final SAP document developed through strong cross-sectorial consultation and endorsed at Ministerial level within and across all Member States |
| Outputs to achieve Outcome 3.1 | 3.1.1 Long-term Strategic Action Programme (SAP) drafted, and 5-year Integrated Water Resources Management (IWRM) plans drafted and approved by LIMCOM 3.1.2 Four National Action Plans (one for each Member State), accompanying SAP developed 3.1.3 SAP M&E framework developed based on the Theory of Change 3.1.4 SAP Investment Plan developed 3.1.5 SAP for the Limpopo River Basin, together with NAPs, endorsed by at least one Minister from each Member State 3.1.6. A roundtable organized among investors and partners to support SAP implementation |  |  |  |
| Project Component 4 | The IWRM Plan implementation pilots |  |  |  |
| Outcome 4.1: Participatory IWRM practices demonstrated to address sedimentation issues | Indicator 14: Percentage of women participating in sustainable land management activities at the pilot sites | Baseline will be completed during year 1 | 50% increase in the number of smallholder female agricultural producers involved in SLM activities at pilot sites | 100% increase in the number of smallholder female agricultural producers involved in SLM activities at pilot sites |
|  | Indicator 15: Number of farms with improved conditions due to the adoption of sustainable land management practices (baseline information on which farms are either owned or headed by women will be established at project start and tracked throughout the project) | 0 farms at project pilot sites implementing SLM best practices | 135 farms (average 2 ha each) at project pilot sites implementing SLM best practices | 270 farms (average 2 ha each) at project pilot sites implementing SLM best practices |
| Outputs to achieve Outcome 4.1 | 4.1.1 - Community-based Sustainable Land Management demonstrations piloted to reduce sedimentation and to improve land productivity 4.1.2 - Sustainable Land Management demonstration(s) piloted in partnership with private sector to reduce sedimentation and to improve economic productivity |  |  |  |
| Project Component 5 | Knowledge exchange and information sharing for replication and upscaling |  |  |  |
| Outcome 5.1: Replication and upscaling supported through exchange of knowledge, best practices and lessons learned | Indicator 16: Formal exchange visits by LIMCOM representatives to other River Basin Organizations and regional institutions in southern Africa to share knowledge and facilitate replication of project lesson learnt | River Basin Organizations and regional institutions in southern Africa hold a bi-annual RBO workshop and participate in SADC Water Resources Technical Committee (WRTC) meetings and SADC Water Dialogue meetings; some also participate in annual Stockholm World Water Week (SWWW) | - At least 2 official exchange visits with other RBOs and relevant regional institutions undertaken - Participation by LIMCOM representatives in at least 2 regional and global events (e.g. SWWW; GEF IW Conference) | - At least 4 additional official exchange visits with other RBOs and relevant regional institutions - Participation by LIMCOM representatives in at least 2 additional regional and global events |
|  | Indicator 17: # of knowledge products disseminated to relevant national, regional and global stakeholders | Brochures dealing with floods in the Limpopo River Basin have been developed and disseminated | At least 5 knowledge products produced and shared | At least 10 additional knowledge products produced and shared |
|  | Indicator 18: Active participation in the GEF IW:LEARN program - Participation in GEF International Waters Conference (IWC) - Project information uploaded to LIMCOM website (following IW:LEARN guidance) - Sharing of GEF IW Experience Notes | - No current participation by LRB stakeholders - Existing LIMCOM website is not linked to IW:LEARN website - 0 experience notes produced | - Participation by LIMCOM / project staff in one IWC - LIMCOM website linked to IW:LEARN website - 1 experience note produced | - Participation by LIMCOM / project staff in a 2nd IWC - All relevant project reports / documents uploaded to LIMCOM website - 1 experience note produced |
| Outputs to achieve Outcome 5.1 | 5.1.1 - Exchanges with other RBOs and relevant regional institutions, in particular with OKACOM, ORASECOM, ZAMCOM, SADC Water Sector, and the Nairobi Convention, to support the effective and efficient delivery of Outcomes 1-4 and the source-to-sea approach 5.1.2 - Project results and knowledge products developed and disseminated nationally, regionally and globally 5.1.3 - Active contribution to the learning and knowledge sharing activities and events organized by the GEF IW:LEARN program 5.1.4 - Timely Project M&E to inform adaptive management for successful delivery of project results, capturing best practices and lessons learned, including MTR and TE |  |  |  |

# Monitoring and Evaluation (M&E) Plan

- The project results, corresponding indicators and mid-term and end-of-project targets in the project results framework will be monitored annually and evaluated periodically during project implementation. If baseline data for some of the results indicators is not yet available, it will be collected during the first year of project implementation. The Monitoring Plan included in Annex 5 details the roles, responsibilities, and frequency of monitoring project results.

- Project-level monitoring and evaluation will be undertaken in compliance with UNDP requirements as outlined in the UNDP POPP and UNDP Evaluation Policy. The UNDP Country Office is responsible for ensuring full compliance with all UNDP project monitoring, quality assurance, risk management, and evaluation requirements.

- Additional mandatory GEF-specific M&E requirements will be undertaken in accordance with the GEF Monitoring Policy and the GEF Evaluation Policy and other relevant GEF policies. The costed M&E plan included below, and the Monitoring plan in Annex 5, will guide the GEF-specific M&E activities to be undertaken by this project.

- In addition to these mandatory UNDP and GEF M&E requirements, other M&E activities deemed necessary to support project-level adaptive management will be agreed during the Project Inception Workshop and will be detailed in the Inception Report.

- Additional GEF monitoring and reporting requirements:

- Inception Workshop and Report:  A project inception workshop will be held within 60 days of project CEO endorsement, with the aim to:

- Familiarize key stakeholders with the detailed project strategy and discuss any changes that may have taken place in the overall context since the project idea was initially conceptualized that may influence its strategy and implementation.

- Discuss the roles and responsibilities of the project team, including reporting lines, stakeholder engagement strategies and conflict resolution mechanisms.

- Review the results framework and monitoring plan.

- Discuss reporting, monitoring and evaluation roles and responsibilities and finalize the M&E budget; identify national/regional institutes to be involved in project-level M&E; discuss the role of the GEF OFP and other stakeholders in project-level M&E.

- Update and review responsibilities for monitoring project strategies, including the risk log; SESP report, Social and Environmental Management Framework and other safeguard requirements; project grievance mechanisms; gender strategy; knowledge management strategy, and other relevant management strategies.

- Review financial reporting procedures and budget monitoring and other mandatory requirements and agree on the arrangements for the annual audit.

- Plan and schedule Project Board meetings and finalize the first-year annual work plan.  Finalize the TOR of the Project Board.

- Formally launch the Project.

- GEF Project Implementation Report (PIR): The annual GEF PIR covering the reporting period July (previous year) to June (current year) will be completed for each year of project implementation. Any environmental and social risks and related management plans will be monitored regularly, and progress will be reported in the PIR. The PIR submitted to the GEF will be shared with the Project Board. The quality rating of the previous year’s PIR will be used to inform the preparation of the subsequent PIR.

- GEF Core Indicators: The GEF Core indicators included as Annex will be used to monitor global environmental benefits and will be updated for reporting to the GEF prior to MTR and TE. Note that the project team is responsible for updating the indicator status. The updated monitoring data should be shared with MTR/TE consultants prior to required evaluation missions, so these can be used for subsequent ground truthing. The methodologies to be used in data collection have been defined by the GEF and are available on the GEF website.

- Independent Mid-term Review (MTR): The terms of reference, the review process and the final MTR report will follow the standard templates and guidance for GEF-financed projects available on the UNDP Evaluation Resource Center (ERC). The evaluation will be ‘independent, impartial and rigorous’. The evaluators that will be hired to undertake the assignment will be independent from organizations that were involved in designing, executing or advising on the project to be evaluated. Equally, the evaluators should not be in a position where there may be the possibility of future contracts regarding the project under review. The GEF Operational Focal Point and other stakeholders will be actively involved and consulted during the evaluation process. Additional quality assurance support is available from the BPPS/GEF Directorate. The final MTR report and MTR TOR will be publicly available in English and will be posted on the UNDP ERC by December 2024. A management response to MTR recommendations will be posted in the ERC within six weeks of the MTR report’s completion.

- Terminal Evaluation (TE): An independent terminal evaluation (TE) will take place upon completion of all major project outputs and activities. The terms of reference, the evaluation process and the final TE report will follow the standard templates and guidance for GEF-financed projects available on the UNDP Evaluation Resource Center. The evaluation will be ‘independent, impartial and rigorous’. The evaluators that will be hired to undertake the assignment will be independent from organizations that were involved in designing, executing or advising on the project to be evaluated. Equally, the evaluators should not be in a position where there may be the possibility of future contracts regarding the project being evaluated. The GEF Operational Focal Point and other stakeholders will be actively involved and consulted during the terminal evaluation process. Additional quality assurance support is available from the BPPS/GEF Directorate. The final TE report and TE TOR will be publicly available in English and posted on the UNDP ERC by (add date included on cover page of this project document).  A management response to the TE recommendations will be posted to the ERC within six weeks of the TE report’s completion.

- Final Report: The project’s terminal GEF PIR along with the terminal evaluation (TE) report and corresponding management response will serve as the final project report package. The final project report package shall be discussed with the Project Board during an end-of-project review meeting to discuss lesson learned and opportunities for scaling up.

- Agreement on intellectual property rights and use of logo on the project’s deliverables and disclosure of information:  To accord proper acknowledgement to the GEF for providing grant funding, the GEF logo will appear together with the UNDP logo on all promotional materials, other written materials like publications developed by the project, and project hardware. Any citation on publications regarding projects funded by the GEF will also accord proper acknowledgement to the GEF. Information will be disclosed in accordance with relevant policies notably the UNDP Disclosure Policy and the GEF policy on public involvement.

Table 6: Monitoring and Evaluation Budget

| GEF M&E requirements | Indicative costs (US$) | Time frame |
| --- | --- | --- |
| Inception Workshop | 10,000 | Within 60 days of CEO endorsement of this project. |
| Inception Report | None | Within 90 days of CEO endorsement of this project. |
| M&E of GEF core indicators and project results framework | 34,500 | Annually and at mid-point and closure |
| GEF Project Implementation Report (PIR) | None | Annually typically between June-August |
| Monitoring all risks (UNDP risk register) | None | On-going. |
| Monitoring of Social and Environmental Safeguards | 7,500 | On-going |
| Supervision missions | None | Annually |
| Oversight/troubleshooting missions | None | Troubleshooting as needed |
| Mid-term GEF Core indicators | 5,000 | Before mid-term review mission takes place. |
| Independent Mid-term Review (MTR) | 50,000 | Between 2nd and 3rd PIR (by December 2024) |
| Terminal GEF Core indicators | 5,000 | Before terminal evaluation mission takes place |
| Independent Terminal Evaluation (TE) | 55,000 | At least three months before operational closure (by November 2026) |
| Translation of Mid-Term Review and Terminal Evaluation | 7,757 |  |
| TOTAL indicative COST | 174,757 |  |

# Governance and Management Arrangements

Roles and responsibilities of the project’s governance mechanism

Implementing Partner

- The UNDP Implementing Partner (IP) for this project is the Global Water Partnership Southern Africa. The Implementing Partner is the entity to which the UNDP Administrator has entrusted the implementation of UNDP assistance specified in this signed project document along with the assumption of full responsibility and accountability for the effective use of UNDP resources and the delivery of outputs, as set forth in this document.

- Global Water Partnership (GWP) is a well-established inter-governmental organisation, headquartered in Sweden. Formed in 2002, it links agencies of the United Nations, government institutions, bi- and multi-lateral development banks, professional associations, research institutions, non-governmental organisations, and the private sector. An MOU exists between UNDP and GWP (signed in 2014). GWP’s Southern Africa branch has a strong system of policies and procedures, including internal operational controls for project management, governance, reporting and budget management and administration. It maintains yearly audited accounts of its financial performance and position.  The UNDP South Africa Country Office conducted a HACT-based micro assessment for GWP Southern Africa in Q3 2020 with no concerns and completed a PCAT for GWP Southern Africa in December 2020.

- The UNDP Implementing Partner is responsible for project execution (as defined by the GEF). Specific tasks include:

- Project planning, coordination, management, monitoring, evaluation and reporting.  This includes providing all required information and data necessary for timely, comprehensive and evidence-based project reporting, including results and financial data, as necessary. The Implementing Partner will strive to ensure project-level M&E is undertaken by national institutes and is aligned with national systems so that the data used and generated by the project supports national systems.

- Risk management as outlined in this Project Document;

- Procurement of goods and services, including human resources;

- Financial management, including overseeing financial expenditures against project budgets;

- Approving and signing the multiyear workplan (developed by the Project Coordinator);

- Approving and signing the combined delivery report at the end of the year (developed by the Project Coordinator); and,

- Signing the financial report or the funding authorization and certificate of expenditures (developed by the Project Coordinator)

- Due to its current limited capacity and limited track record on financial management, LIMCOM is not yet eligible to be selected as an Implementing Partner (IP) by UNDP.  For this reason, GWP-SA will perform as the UNDP IP (= GEF Executing Agency or EA) for this project and execute the project on behalf of the LIMCOM and its member states.  GWP as the UNDP Implementing Partner will support the implementation of the programme through providing quality assurance and supporting financial and administrative functions for the project.  Based on consultations with GEFSEC during the development of the PIF, GWP-SA will build the LIMCOM Secretariat’s execution capacity throughout the project implementation period so that by the time the project is completed, the LIMCOM Secretariat’s capacity will be sufficient to start executing donor-funded projects directly without the involvement of a third party as GEF Executing Agency.

Supervision and monitoring responsibilities:

- The Limpopo Water Course Commission (LIMCOM) was established by the Republics of Botswana, Mozambique, South Africa and Zimbabwe through the LIMCOM Agreement signed in November 2003 in Maputo, Mozambique.  Article 3.1 of the LIMCOM   2003 Agreement, stipulates that the objective of the Commission is to “advise the Contracting Parties and provide recommendations on the uses of the Limpopo, its tributaries and its waters for purposes and measures of protection, preservation and management of the Limpopo”.  The principal organ of the Commission is the Council composed by not more than 3 delegates per country (CSOs, NGOs and private sector partners are stakeholders that can be consulted as and when required). The Council established the LIMCOM Secretariat (LIMSEC) in 2014, led by an Executive Secretary, formally hosted by the Republic of Mozambique, and progressing from an Interim Secretariat into a Permanent one. The currently established internal governance bodies that constitute the LIMCOM Organisational Structure include:

- Commissioner’s Council – made up of three Senior Officials from each of the riparian states

- Technical Task Team – with Senior Technical Officials from each of the riparian states

- Flood Forecasting Task Team – with two persons from each of the riparian states

- Legal Task Team – with two legal experts from each of the riparian states

- Limpopo Groundwater Committee – with two experts from each of the riparian states, working closely with the SADC Ground Water Management Institute (SADC-GMI)

- LIMCOM will be a key driver in the implementation of the project, as it is the originator and focal custodian of the project on behalf of the 4 LRB Member States, with the convening power to bring together all key stakeholders in the Limpopo River Basin. Many of the outputs proposed under Component 1 are aimed at strengthening the capacities of LIMCOM, LIMSEC, and the various governance bodies under LIMCOM (listed above), through the provision of training, technical assistance and material support.  The project will support LIMCOM in potentially establishing new governance bodies (i.e. a new Environment and Ecosystems Task Team and/or a new Water Resources Task Team), and in developing its next Integrated Water Resources Management (IWRM) Plan for 2023-2027.  The Project Management Unit (PMU) will be located in the offices of LIMSEC, and the project will provide it with equipment and resources to strengthen its capacity to work for the management of the LRB.  Regular and extraordinary sessions of LIMCOM will be supported by the project.

- The LIMCOM Secretariat (LIMSEC) is a relatively new organization and needs significant support to build its institutional capacity and human resources, and therefore the proposed GEF investment will put a strong focus in strengthening the institutional, and individual capacities of LIMSEC.  LIMSEC currently has a full-time Executive Secretary (funded by contributions from the Member States). Currently, LIMSEC is also supported by two full-time technical experts, a Senior Technical Advisor and a Water and Environment Expert, both of whom are funded by the USAID Resilience Waters program through the end of 2021.  GEF funds through the proposed project will support continuity of these technical expert functions from 2022 forward.

Proposed Support for Project Implementation (additional details on roles and responsibilities are provided in the Overview of Project Staff and Technical Consultancies in Annex 7 of the UNDP Project Document)

- LIMCOM Secretariat: The Executive Secretary of LIMSEC is already funded by Member State contributions.  GEF funding for the Environment and Water Resources Management Specialist, Communications Officer, and Administrative & Financial Assistant is secured up until the final year of the GEF project; funding for those posts during the final year of the GEF project will be contingent on the development and adoption by LIMCOM of a sustainability plan for longer-term funding of those positions post-project (ideally through funding in LIMCOM’s operational budget going forward).  LIMCOM should also strive to secure longer-term funding for any other staff whose functions need to be continued post-project (e.g. technical experts)

- The Executive Secretary (ES), who has overall responsibility for the programs of the LIMCOM Secretariat, will oversee the work of the LIMSEC and PMU staff, and will be responsible for overall liaison with the Member States who are the proponents and key beneficiaries of the project.  The ES will be responsible for facilitating collaborative efforts between project partners, and for ensuring that the activities of the project are responding to the requirements, needs, and priorities of the project’s beneficiaries.  The Executive Secretary will be responsible for overseeing and supporting all project Components as well as project management.

- The Environment and Water Resources Management Specialist will be generally responsible for the development / management of LIMCOM’s Water and Environment Programme, the strengthening of LIMCOM’s IWRM capacities, and the development of a bankable portfolio of water projects.

- The Communications and Knowledge Management Officer will lead all communications and knowledge management activities for the project (primarily under Output 1.1.4 and Component 5) as well as supporting activities in those areas on a broader scale for LIMCOM.

- The Administrative & Financial Assistant will assist the Executive Secretary on LIMSEC finance and administrative issues, including activities under Output 1.1.3 to strengthen the Operational Capacity of the LIMCOM Secretariat and put in place a financial system that enables LIMSEC to be eligible to receive direct funding from the GEF and other partners; and liaise with the Finance / Administration / Procurement Officer at GWP SA on financial and administrative management of the GEF project. With regard to strengthening LIMSEC’s operational capacities, the Assistant will work with contracted outside experts (see budget for Output 1.1.3) to: strengthen LIMSEC’s accounting, finance and procurement systems; train LIMSEC staff in the use of these systems; update LIMCOM’s Organisational Governance and Policy instruments (e.g., financial management policy guidelines; human resources management policies and procedures; procurement and asset management guidelines); and ensure that the governance and policy instruments are aligned with host country requirements and respond to donor requirements.

- Project Management Unit: The Project Management Unit (PMU), headed by the Project Coordinator, will be responsible for the development and timely implementation of work plans approved by the PSC and for the day-to-day activities of the project.  PMU staff will be paid using GEF project funds throughout the project implementation period, and they will be contracted by the project’s UNDP Implementing Partner (GWP-SA).  PMU staff will be located at the offices of the LIMCOM Secretariat in Maputo, Mozambique (through a hosting agreement between GWP-SA and LIMCOM), with the exception of a PMU Finance / Administration / Procurement officer, who will be located at the offices of GWP-SA in Pretoria, South Africa.  The PMU staff will consist of:

- Project Coordinator (PC): The Project Coordinator (PC) will be the technical lead of the project and will provide technical guidance, leadership and support on many of the key project outcomes, including: development of the Transboundary Diagnostic Analysis; development of the Strategic Action Programme, National Action Plans, and SAP Investment Plan; implementation of the joint basin survey as well as technical studies on e-flows; sediment transport & modeling; alluvial aquifer abstraction; and future water resources development scenarios; strengthening of policy and legal frameworks to support river basin management; implementation of the project’s sustainable land management pilot programs; monitoring of the gender action plan, stakeholder engagement plan, and any environmental and social management plans; and leading all project activities related to Safeguards. The PC will also be responsible for the regular monitoring of project outcomes and risks, including social and environmental risks, and the day-to-day management of the project. The PC will ensure that all project staff maintain a high level of transparency, responsibility and accountability in monitoring and evaluating and reporting on project outcomes. The PC will inform the Project Board, the UNDP South Africa Country Office, and the UNDP-GEF Regional Technical Advisor (RTA) of any delays or difficulties encountered during implementation so that appropriate support and remedial action can be taken.  The PC will develop annual workplans based on the multi-year workplan included in Annex 4, which will include annual performance targets to support efficient project implementation. The PC also will ensure that the standard M&E requirements of UNDP and GEF are met with the highest quality standards. This includes but is not limited to: 1) ensuring that results framework indicators are monitored annually in time for evidence-based reporting in the GEF PIR; 2) monitoring of the project implementation progress, and ensuring its close link to implementation of the IWRM Plan and eventually the SAP; and 3) expanded tracking of co-financing and complementary initiatives at national and regional levels.

- Finance / Administration / Procurement Officer: This person will support the Project Coordinator in managing the budget, administration, and procurement tasks associated with the project.  In addition, this person will provide technical guidance and support to activities under Output 1.1.3 to strengthen the Operational Capacity of the LIMCOM Secretariat and put in place a financial system that enables LIMSEC to be eligible to receive direct funding from the GEF and other partners, including training of the Administrative and Financial Assistant to manage this system over the long-term.

- Senior Technical Advisor: This person will lead activities for advice on Transboundary Water Governance Principles; oversight of the long-term programmatic & financial sustainability of LIMCOM, and Strategic Planning and Organisational Development of LIMCOM, which will include establishing an Operations Framework to ensure that LIMSEC will have the level of operational and financial management capacity required to start managing external resources (partner support) directly by the end of the project.  The project’s UNDP Implementing Partner (Global Water Partnership – Southern Africa) will support LIMSEC in developing a strategy for gradually building its operational and financial management capacity throughout the project implementation.

- Project stakeholders and target groups: In order to ensure stakeholder participation is structured at the local level, it is proposed that LIMCOM establishes National Stakeholder Coordination Committees (NASCs); and a Basin-wide Stakeholder Committee (BASC), which will convene regularly to address issues relevant to the implementation of the proposed project as well as the LIMCOM work programme in line with the LIMCOM Agreement.  The NASCs shall provide platforms for structured consultations to enable Basin stakeholders to provide input into Basin-wide processes and decisions; to serve as a vehicle for dissemination of information; and to function as a body for coordinating and harmonising Basin-wide stakeholder involvement and participation. The BASC shall be made up of NASC focal points and regional partners active in the Basin, including stakeholders from the water sector but also from other sectors including agriculture, environment, physical planning, mining, etc. Some of the functions of the BASC could include (i) coordinating NASC inputs into Basin-wide LIMCOM processes; (ii) planning and organising an annual Limpopo Basin Stakeholders’ Forum; and (iii) serving as the nucleus of a Basin-wide consultative platform.  Parallel efforts will be made to strengthen existing multi-stakeholder dialogue platforms such as the Regional Water Administrations as well as River Basin Committees and varying catchment management structures in each of the Member States.

- UNDP: UNDP is accountable to the GEF for the implementation of this project. This includes oversight of project execution to ensure that the project is being carried out in accordance with agreed standards and provisions. UNDP is responsible for delivering GEF project cycle management services comprising project approval and start-up, project supervision and oversight, and project completion and evaluation. UNDP is also responsible for the Project Assurance role of the Project Board/Steering Committee.  UNDP will have no executing function as defined by the GEF; i.e. it will not execute or be paid by any project grant funds and only be funded (in terms of GEF funds) by the GEF project fee.  100% of the project execution as defined by the GEF will be done by GWP SA.

Project organisation structure:

Note: Positions / functions fully or partially funded by the project are shown in Italics in the diagram below

Implementing Partner

Global Water Partnership – Southern Africa

Project Board / Steering Committee

Development Partners

UNDP, GWP-SA, others (to be determined at LPAC)

Project Executive

LIMCOM Chair

Beneficiary Representatives

One representative from each Member State of the Limpopo Watercourse Commission (LIMCOM)

Project Assurance (Oversight)

M&E and Programme Manager (UNDP South Africa), supported by UNDP/GEF Regional Technical Advisor, Addis Ababa

Project Management Unit / LIMSEC (Project Execution)

- LIMSEC Executive Secretary

- Environment / Water Resources Management Specialist (incl. project M&E)

- Communications & Knowledge Management Officer

- Administrative & Financial Assistant

- Project Coordinator

- Finance / Administration / Procurement Officer

- Senior Technical Advisor

fdd

Project Organisation Structure

Responsible Party A

(none at project start)

Responsible Party C

Responsible Party B

Technical Committees

- Commissioner’s Council

- Technical Task Team

- Flood Forecasting Task Team

- Legal Task Team

- Limpopo Groundwater Committee

- The Project Board (also called Project Steering Committee) is responsible for taking corrective action as needed to ensure the project achieves the desired results. In order to ensure UNDP’s ultimate accountability, Project Board decisions should be made in accordance with standards that shall ensure management for development results, best value money, fairness, integrity, transparency and effective international competition.

- In case consensus cannot be reached within the Board, the UNDP Resident Representative (or their designate) will mediate to find consensus and, if this cannot be found, will take the final decision to ensure project implementation is not unduly delayed.

- The composition of the Project Steering Committee will be determined at the LPAC meeting, but will include the LIMCOM Chair (who will be chair of the PSC), one representative from each member state of LIMCOM, the LIMCOM Secretariat (whose Executive Secretary will act as the Secretary of the PSC), UNDP, and GWP SA.

- Specific responsibilities of the Project Board include:

- Provide overall strategic guidance and direction to the project, ensuring it remains within any specified constraints;

- Address project issues as raised by the project manager;

- Provide guidance on new project risks, and agree on possible mitigation and management actions to address specific risks;

- Agree on project manager’s tolerances as required, within the parameters set by UNDP-GEF, and provide direction and advice for exceptional situations when the project manager’s tolerances are exceeded;

- Advise on major and minor amendments to the project within the parameters set by UNDP-GEF;

- Ensure coordination between various donor and government-funded projects and programmes;

- Ensure coordination with various government agencies and their participation in project activities;

- Track and monitor co-financing for this project;

- Review the project progress, assess performance, and appraise the Annual Work Plan for the following year;

- Appraise the annual project implementation report, including the quality assessment rating report;

- Ensure commitment of human resources to support project implementation, arbitrating any issues within the project;

- Review combined delivery reports prior to certification by the implementing partner;

- Provide direction and recommendations to ensure that the agreed deliverables are produced satisfactorily according to plans;

- Address project-level grievances;

- Approve the project Inception Report, Mid-term Review and Terminal Evaluation reports and corresponding management responses;

- Review the final project report package during an end-of-project review meeting to discuss lesson learned and opportunities for scaling up.

- Ensure highest levels of transparency and take all measures to avoid any real or perceived conflicts of interest.

- The PSC will meet at least twice per year to monitor the project’s implementation progress and progress towards the expected results.  When possible, PSC meeting will be held back-to-back with LIMCOM Statutory meetings.

- The composition of the Project Board must include the following roles:

- Project Executive: Is an individual who represents ownership of the project and chairs the Project Board. The Executive is normally the national counterpart for nationally implemented projects. The Project Executive is the Chair of the Limpopo Watercourse Commission (LIMCOM).

- Beneficiary Representative(s): Individuals or groups representing the interests of those who will ultimately benefit from the project. Their primary function within the board is to ensure the realization of project results from the perspective of project beneficiaries. Often civil society representative(s) can fulfil this role. The Beneficiary representatives will be one representative from each Member State of the Limpopo Watercourse Commission (LIMCOM).

- Development Partner(s): Individuals or groups representing the interests of the parties concerned that provide funding and/or technical expertise to the project. The Development Partner(s) is/are: United Nations Development Programme; Global Water Partnership Southern Africa; key co-financing and other partners (to be determined at LPAC)

- Project Assurance: UNDP performs the quality assurance and supports the Project Board and Project Management Unit by carrying out objective and independent project oversight and monitoring functions. This role ensures appropriate project management milestones are managed and completed, and conflict of interest issues are monitored and addressed. The Project Board cannot delegate any of its quality assurance responsibilities to the Project Manager. UNDP provides a three – tier oversight services involving the UNDP Country Offices and UNDP at regional and headquarters levels. Project assurance is totally independent of project execution.

- The PSC will include representatives from LIMCOM member states, the LIMCOM Secretariat, UNDP, GWP-SA, and the SADC Water Division.  Additional representatives to the PSC may be added at project inception.

- Project extensions: The UNDP Resident Representative and the UNDP-GEF Executive Coordinator must approve all project extension requests. Note that all extensions incur costs and the GEF project budget cannot be increased. A single extension may be granted on an exceptional basis and only if the following conditions are met: one extension only for a project for a maximum of six months; the project management costs during the extension period must remain within the originally approved amount, and any increase in PMC costs will be covered by non-GEF resources; the UNDP Country Office oversight costs in excess of the CO’s Agency fee specified in the DOA during the extension period must be covered by non-GEF resources.

# Financial Planning and Management

- The total cost of the project is USD 23,625,954. This is financed through a GEF grant of USD 6,000,000 administered by UNDP and cash and in-kind co-financing of USD 17,625,954. UNDP, as the GEF Implementing Agency, is responsible for the oversight of the GEF resources and the cash co-financing transferred to UNDP bank account only.

- Co-financing: The actual realization of project co-financing amounts will be monitored by the UNDP Country Office and the PMU on an annual basis in the GEF PIF and will be reported to the GEF during the mid-term review and terminal evaluation process as follows:

Table 7: Co-Financing

| Co-financing source | Co-financing type | Co-financing amount |
| --- | --- | --- |
| Govt. of Botswana (Dept. of Water and Sanitation) | In-kind | 1,200,000 |
| Govt. of Mozambique (Natl. Directorate of Water Resources Management) | In-kind | 1,000,000 |
| Govt. of Mozambique (Government of Massingir District) | In-kind | 400,000 |
| Govt. of Mozambique (Administração Regional de Águas do Sul - ARA-Sul) | In-kind | 600,711 |
| Government of South Africa (Dept. of Water and Sanitation) | In-kind | 3,521,333 |
| Government of Zimbabwe (Ministry of Lands, Agriculture, Fisheries, Water, Climate and Rural Resettlement + 4 Sub-Catchment Councils) | Public Investment In-kind | 440,110 416,000 |
| UNDP Cap-Net | Grant In-kind | 100,000 100,000 |
| UNDP South Africa | In-kind | 200,000 |
| UNDP Zimbabwe | In-kind | 200,000 |
| UNDP Botswana | In-kind | 200,000 |
| UNDP Mozambique | In-kind | 200,000 |
| World Bank – Southern Africa Drought Resilience Initiative | Grant | 150,000 |
| Global Water Partnership – Southern Africa | Grant | 250,000 |
| Instituto Superior Politécnico de Gaza (ISPG) (A4Lab) | In-kind | 632,800 |
| Grid-Arendal | Grant | 150,000 |
| Peace Parks Foundation | In-kind | 800,000 |
| Southern African Development Community - Groundwater Management Institute (SADC-GMI) | Grant | 100,000 |
| Southern African Development Community - WaterNet | Grant | 975,000 |
| USAID – Resilient Waters Program | In-kind | 4,450,000 |
| UK-CRIDF | Grant | 1,300,000 |
| GIZ | Grant | 240,000 |

- Budget Revision and Tolerance: As per UNDP POPP, the project board may agree with the project manager on a tolerance level for each detailed plan under the overall multi-year workplan. The agreed tolerance should be written in the project document or approved project board meeting minutes. It should normally not exceed 10 percent of the agreed annual budget at the activity level, but within the overall approved multi-year workplan at the activity level. Within the agreed tolerances, the project manager can operate without intervention from the project board. Restrictions apply as follows:

- Should the following deviations occur, the Project Manager/IP through UNDP Country Office will seek the approval of the BPPS/NCE-VF team to ensure accurate reporting to the GEF.  It is strongly encouraged to maintain the expenditures within the approved budget at the budgetary account and at the component level:

- Budget reallocations must prove that the suggested changes in the budget will not lead to material changes in the results to be achieved by the project. A strong justification is required and will be approved on an exceptional basis.  Budget re-allocations among the components (including PMC) of the approved Total Budget and Work Plans (TBWP) that represent a value greater than 10% of the total GEF grant.

- Introduction of new outputs/activities (i.e. budget items) that were not part of the agreed project document and TBWP that represent a value greater than 5% of the total GEF grant. The new budget items must be eligible as per the GEF and UNDP  policies.

- Project management cost (PMC): budget under PMC component is capped and cannot be increased.

- Any over expenditure incurred beyond the available GEF grant amount will be absorbed by non-GEF resources (e.g. UNDP TRAC or cash co-financing).

- Project extensions: The UNDP Resident Representative and the UNDP-GEF Executive Coordinator must approve all project extension requests. Note that all extensions incur costs and the GEF project budget cannot be increased. A single extension may be granted on an exceptional basis and subject to the conditions and maximum durations set out in the UNDP POPP; the project management costs during the extension period must remain within the originally approved amount, and any increase in PMC costs will be covered by non-GEF resources; the additional UNDP oversight costs during the extension period must be covered by non-GEF resources, in accordance with UNDP’s guidance set out in UNDP POPP

- Audit: The project will be audited as per UNDP Financial Regulations and Rules and applicable audit policies. Audit cycle and process must be discussed during the Inception workshop. If the Implementing Partner is an UN Agency, the project will be audited according to that Agencies applicable audit policies.

- Project Closure: Project closure will be conducted as per UNDP requirements outlined in the UNDP POPP. All costs incurred to close the project must be included in the project closure budget and reported as final project commitments presented to the Project Board during the final project review. The only costs a project may incur following the final project review are those included in the project closure budget.

- Operational completion: The project will be operationally completed when the last UNDP-financed inputs have been provided and the related activities have been completed. This includes the final clearance of the Terminal Evaluation Report (that will be available in English) and the corresponding management response, and the end-of-project review Project Board meeting. Operational closure must happen at the end date calculated by the approved duration after the Project Document signature or at the revised operational closure date as approved in the project extension.  Any expected activity after the operational date requires project extension approval.  The Implementing Partner through a Project Board decision will notify the UNDP Country Office when operational closure has been completed. At this time, the project should have completed the transfer or disposal of any equipment that is still the property of UNDP.

- Transfer or disposal of assets: In consultation with the Implementing Partner and other parties of the project, UNDP is responsible for deciding on the transfer or other disposal of assets. Transfer or disposal of assets is recommended to be reviewed and endorsed by the project board following UNDP rules and regulations. Assets may be transferred to the government for project activities managed by a national institution at any time during the life of a project. In all cases of transfer, a transfer document must be prepared and kept on file. The transfer should be done before Project Management Unit complete their assignments.

- Financial completion (closure):  The project will be financially closed when the following conditions have been met: a) the project is operationally completed or has been cancelled; b) the Implementing Partner has reported all financial transactions to UNDP; c) UNDP has closed the accounts for the project; d) UNDP and the Implementing Partner have certified a final Combined Delivery Report (which serves as final budget revision).

- The project will be financially completed within 6 months of operational closure or after the date of cancellation. If Operational Closure is delayed for any justified and approved reason, the Country Office should do all efforts to Financially Close the project within 9 months after TE is completed.  Between operational and financial closure, the implementing partner will identify and settle all financial obligations and prepare a final expenditure report. The UNDP Country Office will send the final signed closure documents including confirmation of final cumulative expenditure and unspent balance to the BPPS/NCE-VF Unit for confirmation before the project will be financially closed in Atlas by the UNDP Country Office.

- Refund to GEF:  Should a refund of unspent funds to the GEF be necessary, this will be managed directly by the BPPS/GEF Directorate in New York. No action is required by the UNDP Country Office on the actual refund from UNDP project to the GEF Trustee.

# Total Budget and Work Plan

| Total Budget and Work Plan |  |  |  |
| --- | --- | --- | --- |
| Atlas Award ID: | 00136641 | Atlas Output Project ID: | 00127459 |
| Atlas Proposal or Award Title: | Integrated Transboundary River Basin Management for the Limpopo River Basin |  |  |
| Atlas Business Unit | ZAF10 |  |  |
| Atlas Primary Output Project Title | Integrated Transboundary River |  |  |
| UNDP-GEF PIMS No. | 6224 |  |  |
| Implementing Partner | Global Water Partnership Southern Africa (GWP-SA) |  |  |

| Atlas Activity (GEF Component) | Atlas Implementing Agent | Atlas Fund ID | Donor Name | Atlas Budgetary Account Code | ATLAS Budget Account Description | Amount Year 1 (USD) | Amount Year 2 (USD) | Amount Year 3 (USD) | Amount Year 4 (USD) | Amount Year 5 (USD) | Total (USD) | Budget Note |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| COMPONENT 1: Capacity Building of LIMCOM & its Member States for joint planning and the basin-wide SAP and IWRM implementation | GWP SA | 62000 | GEF | 71200 | International Consultants |  | 10,000 | 20,000 |  |  | 30,000 | 1 |
|  |  |  |  | 71300 | Local Consultants |  | 25,000 | 10,000 |  |  | 35,000 | 2 |
|  |  |  |  | 71800 | Contractual Services - Imp Partn | 109,267 | 122,767 | 122,766 | 104,967 | 28,933 | 488,700 | 3 |
|  |  |  |  | 71600 | Travel | 28,000 | 40,000 | 40,000 | 15,000 | 35,000 | 158,000 | 4 |
|  |  |  |  | 72100 | Contractual Services-Companies | 30,000 | 122,000 | 87,000 | 35,000 | 10,000 | 284,000 | 5 |
|  |  |  |  | 72200 | Equipment and Furniture | 55,000 | 143,900 | 25,000 | 5,000 |  | 228,900 | 6 |
|  |  |  |  | 74200 | Audio Visual&Print Prod Costs |  | 10,000 | 10,000 | 10,000 | 10,000 | 40,000 | 7 |
|  |  |  |  | 75700 | Training, Workshops and Confer | 10,000 | 32,000 | 12,000 | 4,000 | 7,000 | 65,000 | 8 |
|  |  |  |  | Total Outcome 1 |  | 232,267 | 505,667 | 326,766 | 173,967 | 90,933 | 1,329,600 |  |
| COMPONENT 2: Filling critical knowledge gaps to support joint planning and future development scenario analysis | GWP SA | 62000 | GEF | 71200 | International Consultants | 9,750 | 22,750 | 17,550 |  |  | 50,050 | 9 |
|  |  |  |  | 71300 | Local Consultants | 20,000 | 50,000 | 32,500 | 7,500 |  | 110,000 | 10 |
|  |  |  |  | 71800 | Contractual Services - Imp Partn | 112,200 | 112,200 | 112,200 | 94,800 | 38,700 | 470,100 | 11 |
|  |  |  |  | 71600 | Travel | 53,000 | 98,000 | 98,000 | 53,000 | 29,000 | 331,000 | 12 |
|  |  |  |  | 72100 | Contractual Services-Companies | 175,000 | 200,000 | 155,000 | 80,000 | 10,000 | 620,000 | 13 |
|  |  |  |  | 72200 | Equipment and Furniture | 202,500 | 162,500 | 60,000 | - | - | 425,000 | 14 |
|  |  |  |  | 74200 | Audio Visual&Print Prod Costs |  |  | 20,000 | 6,000 | 4,000 | 30,000 | 15 |
|  |  |  |  | 75700 | Training, Workshops and Confer | 20,000 | 75,000 | 155,000 | 83,479 | 10,000 | 343,479 | 16 |
|  |  |  |  | Total Outcome 2 |  | 592,450 | 720,450 | 650,250 | 324,779 | 91,700 | 2,379,629 |  |
| COMPONENT 3: Informed Strategic Planning and Decision Making to implement the basin-wide IWRM (Science-to-Governance) | GWP SA | 62000 | GEF | 71200 | International Consultants | 7,800 | 18,200 | 18,200 | 7,800 |  | 52,000 | 17 |
|  |  |  |  | 71300 | Local Consultants | 7,000 | 7,000 | 27,000 | 97,400 | 17,600 | 156,000 | 18 |
|  |  |  |  | 71800 | Contractual Services - Imp Partn | 72,934 | 72,933 | 72,933 | 92,733 | 36,467 | 348,000 | 19 |
|  |  |  |  | 71600 | Travel | 5,000 | 15,000 | 20,000 | 25,000 | 20,000 | 85,000 | 20 |
|  |  |  |  | 74200 | Audio Visual&Print Prod Costs |  | 5,000 |  | 13,000 | 5,000 | 23,000 | 21 |
|  |  |  |  | 75700 | Training, Workshops and Confer | 5,000 | 15,000 | 5,000 | 60,000 | 67,600 | 152,600 | 22 |
|  |  |  |  | Total Outcome 3 |  | 97,734 | 133,133 | 143,133 | 295,933 | 146,667 | 816,600 |  |
| COMPONENT 4: The IWRM Plan implementation pilots | GWP SA | 62000 | GEF | 71300 | Local Consultants |  | 15,000 | 15,000 | 15,000 | 5,000 | 50,000 | 23 |
|  |  |  |  | 71800 | Contractual Services - Imp Partn | 23,400 | 23,400 | 23,400 | 15,900 | 4,200 | 90,300 | 24 |
|  |  |  |  | 71600 | Travel |  | 5,000 | 5,000 | 5,000 | 5,000 | 20,000 | 25 |
|  |  |  |  | 72100 | Contractual Services-Companies | 75,000 | 150,000 | 135,000 | 100,000 | 49,700 | 509,700 | 26 |
|  |  |  |  | 72200 | Equipment and Furniture | 15,000 | 5,000 |  |  |  | 20,000 | 27 |
|  |  |  |  | 75700 | Training, Workshops and Confer | 2,500 | 5,000 | 2,500 |  |  | 10,000 | 28 |
|  |  |  |  | Total Outcome 4 |  | 115,900 | 203,400 | 180,900 | 135,900 | 63,900 | 700,000 |  |
| COMPONENT 5: Knowledge exchange and information sharing for replication and upscaling - General | GWP SA | 62000 | GEF | 71800 | Contractual Services - Imp Partn | 50,866 | 50,867 | 50,867 | 38,267 | 12,833 | 203,700 | 29 |
|  |  |  |  | 71600 | Travel | 6,000 | 21,000 | 6,000 | 21,000 | 6,000 | 60,000 | 30 |
|  |  |  |  | 72100 | Contractual Services-Companies | 5,000 | 4,000 | 4,000 | 4,000 | 3,000 | 20,000 | 31 |
|  |  |  |  | 74200 | Audio Visual&Print Prod Costs |  | 3,000 | 5,000 | 5,000 | 5,000 | 18,000 | 32 |
|  |  |  |  | 75700 | Training, Workshops and Confer |  | 6,000 |  | 6,000 |  | 12,000 | 33 |
|  |  |  |  | Sub-Total Outcome 5 (General) |  | 61,866 | 84,867 | 65,867 | 74,267 | 26,833 | 313,700 |  |
| - M&E |  | 62000 | GEF | 71200 | International Consultants |  |  | 30,000 |  | 35,000 | 65,000 | 34 |
|  |  |  |  | 71300 | Local Consultants |  |  | 20,000 |  | 20,000 | 40,000 | 35 |
|  |  |  |  | 71600 | Travel | 9,500 | 8,000 | 16,000 | 8,000 | 18,500 | 60,000 | 36 |
|  |  |  |  | 74100 | Professional Services |  |  | 3,757 |  | 4,000 | 7,757 | 37 |
|  |  |  |  | 75700 | Training, Workshops and Confer | 2,000 |  |  |  |  | 2,000 | 38 |
|  |  |  |  | Sub-Total Outcome 5 (M&E) |  | 11,500 | 8,000 | 69,757 | 8,000 | 77,500 | 174,757 |  |
|  |  |  |  | Total Outcome 5 |  | 73,366 | 92,867 | 135,624 | 82,267 | 104,333 | 488,457 |  |
| Project Management Costs | GWP SA | 62000 | GEF | 71800 | Contractual Services - Imp Partn | 45,000 | 45,000 | 45,000 | 42,000 | 19,500 | 196,500 | 39 |
|  |  |  |  | 71600 | Travel |  |  | 5,000 |  | 5,000 | 10,000 | 40 |
|  |  |  |  | 72200 | Equipment and Furniture | 2,000 |  |  |  |  | 2,000 | 41 |
|  |  |  |  | 72500 | Supplies | 400 | 400 | 400 | 400 | 400 | 2,000 | 42 |
|  |  |  |  | 72800 | Information Technology Equipmt | 5,014 |  |  |  |  | 5,014 | 43 |
|  |  |  |  | 73100 | Rental & Maintenance-Premises | 5,800 | 5,800 | 5,800 | 5,800 | 2,900 | 26,100 | 44 |
|  |  |  |  | 74100 | Professional Services | 4,000 | 4,000 | 4,000 | 4,000 | 4,000 | 20,000 | 45 |
|  |  |  |  | 75700 | Training, Workshops and Confer | 3,100 | 6,000 | 6,000 | 6,000 | 3,000 | 24,100 | 46 |
|  |  |  |  | Total Project Management |  | 65,314 | 61,200 | 66,200 | 58,200 | 34,800 | 285,714 |  |
|  |  |  |  | PROJECT TOTAL |  | 1,177,031 | 1,716,717 | 1,502,874 | 1,071,046 | 532,333 | 6,000,000 |  |

Summary of Funds

|  |  |  | Amount Year 1 | Amount Year 2 | Amount Year 3 | Amount Year 4 | Amount Year 5 | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| GEF grant administered by UNDP |  |  | 1,177,031 | 1,716,717 | 1,502,874 | 1,071,046 | 532,333 | 6,000,000 |
| Government of Botswana (Dept. of Water and Sanitation) |  |  | 240,000 | 240,000 | 240,000 | 240,000 | 240,000 | 1,200,000 |
| Government of Mozambique (Natl. Directorate of Water Resources Management) |  |  | 200,000 | 200,000 | 200,000 | 200,000 | 200,000 | 1,000,000 |
| Government of Mozambique (Government of Massingir District) |  |  | 80,000 | 80,000 | 80,000 | 80,000 | 80,000 | 400,000 |
| Government of Mozambique (Ara-Sul) |  |  | 120,143 | 120,142 | 120,142 | 120,142 | 120,142 | 600,711 |
| Government of South Africa (Dept. of Water and Sanitation) |  |  | 704,265 | 704,267 | 704,267 | 704,267 | 704,267 | 3,521,333 |
| Government of Zimbabwe |  |  | 171,222 | 171,222 | 171,222 | 171,222 | 171,222 | 856,110 |
| UNDP Cap-Net |  |  | 40,000 | 40,000 | 40,000 | 40,000 | 40,000 | 200,000 |
| UNDP South Africa |  |  | 40,000 | 40,000 | 40,000 | 40,000 | 40,000 | 200,000 |
| UNDP Zimbabwe |  |  | 40,000 | 40,000 | 40,000 | 40,000 | 40,000 | 200,000 |
| UNDP Botswana |  |  | 40,000 | 40,000 | 40,000 | 40,000 | 40,000 | 200,000 |
| UNDP Mozambique |  |  | 40,000 | 40,000 | 40,000 | 40,000 | 40,000 | 200,000 |
| World Bank – Southern Africa Drought Resilience Initiative |  |  | 30,000 | 30,000 | 30,000 | 30,000 | 30,000 | 150,000 |
| Global Water Partnership – Southern Africa |  |  | 50,000 | 50,000 | 50,000 | 50,000 | 50,000 | 250,000 |
| Instituto Superior Politécnico de Gaza |  |  | 126,560 | 126,560 | 126,560 | 126,560 | 126,560 | 632,800 |
| Grid-Arendal |  |  | 30,000 | 30,000 | 30,000 | 30,000 | 30,000 | 150,000 |
| Peace Parks Foundation |  |  | 160,000 | 160,000 | 160,000 | 160,000 | 160,000 | 800,000 |
| Southern African Development Community - Groundwater Management Institute (SADC-GMI) |  |  | 20,000 | 20,000 | 20,000 | 20,000 | 20,000 | 100,000 |
| Southern African Development Community - WaterNet |  |  | 195,000 | 195,000 | 195,000 | 195,000 | 195,000 | 975,000 |
| USAID – Resilient Waters Program |  |  | 890,000 | 890,000 | 890,000 | 890,000 | 890,000 | 4,450,000 |
| UK-CRIDF |  |  | 260,000 | 260,000 | 260,000 | 260,000 | 260,000 | 1,300,000 |
| GIZ |  |  | 48,000 | 48,000 | 48,000 | 48,000 | 48,000 | 240,000 |
| TOTAL |  |  | 4,702,220 | 5,241,908 | 5,028,065 | 4,596,237 | 4,057,524 | 23,625,954 |

| Budget notes | Subtotal USD | Atlas Category | Detail |
| --- | --- | --- | --- |
| 1 | 30,000 | International Consultants | Develop and implement a LIMSEC Financial Sustainability Plan. 1 consultant for 50 days at USD 600/day = 30,000 |
| 2 | 35,000 | Local consultants | Train extension services in collaborating with women and youth groups. 1 consultant for 50 days at USD 400/day = 20,000 |
|  |  |  | Lead the creation of a LIMCOM data and information sharing protocol. 1 consultant for 30 days at USD 500/day = 15,000) |
| 3 | 488,700 | Contractual Services – Imp Partn | Project Coordinator. 1 consultant for 54 months (15% time) at USD 7,000/month = 56,7000 |
|  |  |  | EWRM Specialist to support Outputs 1.1.1 and 1.1.2. 1 consultant for 42 months (15% time) at USD 5,000/month = 31,500 |
|  |  |  | Senior Technical Advisor to support Outputs 1.1.2 and 1.1.3. 1 consultant for 54 months (20% time) at USD 6,000/month = 64,800 |
|  |  |  | Communications & Knowledge Management Officer to develop/implement LIMCOM Communications Plan under Output 1.1.4. 1 consultant for 42 months (50% time) at USD 4,000/month = 84,000 |
|  |  |  | Finance / Administration / Procurement (FAP) Officer (GWP SA) to support strengthening of LIMSEC's financial and administration systems. 1 consultant for 54 months (12.5% time) at USD 4,000/month = 27,000 |
|  |  |  | Admin/Fin. Assistant to support strengthening of LIMSEC's financial and administration systems. 1 consultant for 42 months (80% time) at USD 2,500/month = 84,000 |
|  |  |  | Senior Climate Specialist (GWPSA) to support Outputs 1.1.3 and 1.1.4. 1 consultant for 42 days at USD 900/day = 37,800 |
|  |  |  | IWRM Specialist (GWPSA) to support Outputs 1.1.1 - 1.1.4. 1 consultant for 22 days at USD 750/day = 16,500 |
|  |  |  | Transboundary Water & Env. Specialist (GWPSA) to support Outputs 1.1.1 - 1.1.4. 1 consultant for 68 days at USD 600/day = 40,800 |
|  |  |  | Project Technical Officer (GWPSA) to support Outputs 1.1.1 - 1.1.4. 1 consultant for 68 days at USD 300/day = 20,400 |
|  |  |  | Transboundary Env. & Ecosystems Expert (GWPSA) to support Output 1.1.1. 1 consultant for 30 days at USD 600/day = 18,000 |
|  |  |  | Transboundary Water Management Expert (GWPSA) to support Output 1.1.1. 1 consultant for 12 days at USD 600/day = 7,200 |
| 4 | 158,000 | Travel | Travel to semi-annual NASC meetings in each Member State (travel costs to 8 meetings at 5,000 each = 40,000) and three regional BASC meetings (travel costs to 3 meetings at 20,000 each = 60,000) |
|  |  |  | Travel to support dialogue with the LIMCOM Member States on the LIMSEC Financial Sustainability Plan (10,000) |
|  |  |  | Travel to country-level inception meetings in each Member State (travel costs to 4 meetings at 7,000 each = 28,000) |
|  |  |  | Travel to support information dissemination under the project Communications Plan (travel costs within each Member State at 5,000 each * 4 = 20,000) |
| 5 | 284,000 | Contractual Services - Companies | Training for National Water Departments in carrying out ecological water requirement surveys (35,000) |
|  |  |  | Strengthen LIMCOM's Legal Task Team (20,000) |
|  |  |  | Strengthen LIMCOM's Flood Forecasting Task Team (20,000) |
|  |  |  | Strengthen the Limpopo Transboundary Flood Forecasting & Early Warning System (FFEWS) (20,000) |
|  |  |  | Strengthen LIMCOM's technical capacity for Sediment Transport Monitoring (20,000) |
|  |  |  | Strengthen the Limpopo Groundwater Committee (20,000) |
|  |  |  | Strengthen and capacitate new LIMCOM Water Resources Task Team (25,000) |
|  |  |  | Carry out assessment, develop strategy and facilitate the work of LIMCOM and national institutions in SAP/IWRM implementation (60,000) |
|  |  |  | Provide training in administration, operations, finance, etc. for LIMSEC staff (40,000) |
|  |  |  | Provide training to strengthen catchment management structures (24,000) |
| 6 | 228,900 | Equipment and furniture | Equipment and materials (incl. software packages) for National Water Departments to carry out ecological water requirement surveys (30,000) |
|  |  |  | Equipment and materials (incl. software packages) for LIMCOM's Flood Forecasting Task Team (10,000) |
|  |  |  | Equipment and materials for 8 stations for the Limpopo Transboundary Flood Forecasting & Early Warning System (FFEWS) (48,900) |
|  |  |  | Equipment and materials (incl. software packages) for Sediment Transport Monitoring (30,000) |
|  |  |  | Equipment and materials (incl. software packages) for the Limpopo Groundwater Committee (10,000) |
|  |  |  | Equipment and materials (incl. software packages) for the new LIMCOM Water Resources Task Team (10,000) |
|  |  |  | Equipment and materials, including accounting software, servers, website hosting costs, etc. to strengthen LIMSEC's operational capacities (40,000) |
|  |  |  | Equipment and materials (incl. software packages) to strengthen catchment management structures in Member States ($30,000) |
|  |  |  | Equipment and materials to support implementation of the LIMCOM Communications Plan (20,000) |
| 7 | 40,000 | Audiovisual & Print Prod. Costs | Production of audio-visual and printed materials as part of the LIMCOM Communications Plan (10,000/year X 4 years = 40,000) |
| 8 | 65,000 | Training, Workshops and Conferences | Workshops to present and validate capacity development strategy for LIMCOM and Member States (10,000) |
|  |  |  | Meetings with the LIMCOM Member States to discuss / design the LIMSEC Financial Sustainability Plan (6,000) |
|  |  |  | Workshops to present / validate the LIMCOM data sharing protocol (10,000) |
|  |  |  | Meeting costs for semi-annual NASC meetings in each Member State (8 meetings at 2,000 each = 16,000); three BASC meetings (3 meetings at 5,000 each = 15,000) |
|  |  |  | Country-level inception meetings in each Member State (4 meetings at 2,000 each = 8,000) |
| 9 | 50,050 | International Consultants | International Consultant (i.e. TDA Expert) to gather, analyze and consolidate information and writing of TDA, facilitate meetings to validate accuracy of information in TDA, and develop materials to summarize TDA for various stakeholders. 1 consultant for 77 days at USD 650/day = 50,050 |
| 10 | 110,000 | Local Consultants | Develop, agree and establish key river health indicators, river health survey practices, and classification methodologies for Joint Basin Survey. 1 consultant for 100 days at USD 500/day = 50,000 |
|  |  |  | Local Consultant to develop strategy for institutionalization of Joint Basin Survey. 1 consultant for 40 days at USD 500/day = 20,000 |
|  |  |  | Local Consultant to develop strategy for ongoing monitoring of the LIMCOM Environmental Monitoring Framework by Member State Institutions. 1 consultant for 50 days at USD 500/day = 25,000 |
|  |  |  | Local Consultant to facilitate workshops etc. to disseminate results of Policy Briefs developed by the LIMCOM Secretariat. 1 consultant for 30 days at USD 500/day = 15,000 |
| 11 | 470,100 | Contractual Services – Imp Partn | Project Coordinator. 1 consultant for 54 months (20% time) at USD 7,000/month = 75,600 |
|  |  |  | EWRM Specialist to support Outputs 2.1.2, 2.1.6 and 2.2.2. 1 consultant for 42 months (50% time) at USD 5,000/month = 105,000 |
|  |  |  | Senior Technical Advisor to support Outputs 2.1.1 and 2.1.5. 1 consultant for 54 months (50% time) at USD 6,000/month = 162,000 |
|  |  |  | IWRM Specialist (GWPSA) to support Outputs 2.1.6. 1 consultant for 22 days at USD 750/day = 16,500 |
|  |  |  | Transboundary Water & Env. Specialist (GWPSA) to support Outputs 2.1.1 - 2.1.6 1 consultant for 68 days at USD 600/day = 40,800 |
|  |  |  | Project Technical Officer (GWPSA) to support Outputs 2.1.1 - 2.1.6. 1 consultant for 68 days at USD 300/day = 20,400 |
|  |  |  | Transboundary Env. & Ecosystems Expert (GWPSA) to support Output 2.1.2. 1 consultant for 55 days at USD 600/day = 33,000 |
|  |  |  | Communications & Knowledge Management Officer (PMU) to develop policy briefs. 1 consultant for 42 months (10% time) at USD 4,000/month = 16,800 |
| 12 | 331,000 | Travel | Travel to participate in exchanges with ORASECOM and possibly others to learn about their Joint Basin Survey practices (30,000) |
|  |  |  | Travel to carry out Joint Basin Survey (80,000) |
|  |  |  | Travel to conduct e-flow assessments (45,000) |
|  |  |  | Travel to participate in information / learning exchanges with other RBOs to learn about their sediment transport monitoring practices (30,000) |
|  |  |  | Travel to carry out sediment monitoring at selected sites (36,000) |
|  |  |  | Travel costs for various consultants (TDA expert; experts on water resources, socioeconomic conditions, etc.) to gather baseline data and carry out consultations and meetings for preparation of TDA (60,000) |
|  |  |  | Travel for joint monitoring of LIMCOM Environmental Monitoring Framework (40,000) |
|  |  |  | Travel to workshops for presentations of Policy Briefs (10,000) |
| 13 | 620,000 | Contractual Services - Companies | Contracted Company to provide institutional capacity assessment and undertake capacity building on e-flow monitoring (70,000) |
|  |  |  | Contracted Company to harmonize e-flow frameworks, data and assessments across the LRB (50,000) |
|  |  |  | Contracted Company to carry out integrated flow assessments (60,000) |
|  |  |  | Contracted Company to train national stakeholders on sediment modelling and monitoring (50,000) |
|  |  |  | Contracted Company to develop sediment transport models (60,000) |
|  |  |  | Contracted Company to carry out field work for assessments and mapping of aquifers, abstraction practices, groundwater yields, etc. and propose options for conjunctive use of surface and groundwater resources (120,000) |
|  |  |  | Contracted Company to develop future water resources scenarios and associated economic, financial and investment analyses (120,000) |
|  |  |  | Contracted Company to develop / strengthen LIMIS and develop a resourcing plan (90,000) |
| 14 | 425,000 | Equipment and furniture | Equipment and materials to carry out Joint Basin Survey (80,000) |
|  |  |  | Equipment and materials to conduct e-flow assessments (60,000) |
|  |  |  | Equipment and materials to carry out sediment monitoring (80,000) |
|  |  |  | Equipment and materials to carry out alluvial aquifer assessments (40,000) |
|  |  |  | Equipment and materials to carry out joint monitoring under LIMCOM Environmental Monitoring Framework (80,000) |
|  |  |  | Equipment and materials for remote monitoring stations (35,000) |
|  |  |  | Equipment and materials (including hardware and software packages) for operation of LIMIS (50,000) |
| 15 | 30,000 | Audiovisual & Print Prod. Costs | Publication of Transboundary Diagnostic Analysis (20,000) |
|  |  |  | Printing and distribution of Policy Briefs (10,000) |
| 16 | 343,479 | Training, Workshops and Conferences | Workshops to present / validate consultant's work on river health indicators, practices and methodologies (20,000) |
|  |  |  | Workshops to present / validate information developed on e-flow monitoring (45,000) |
|  |  |  | Workshops to present / validate sediment transport models (20,000) |
|  |  |  | Workshops to present / validate assessments and proposed options for monitoring of alluvial aquifer abstraction (20,000) |
|  |  |  | Workshops to present / validate future water resources development scenarios and associated analyses (50,000) |
|  |  |  | Participatory workshops to develop and validate TDA (50,000) |
|  |  |  | Four national events to present TDA (30,000) |
|  |  |  | Training workshops for national institutions on joint monitoring frameworks / approaches (50,000) |
|  |  |  | Workshops to demonstrate the use and operation of LIMIS to Member State institutions (28,479) |
|  |  |  | Workshops, roundtables and other meetings to present policy briefs (30,000) |
| 17 | 52,000 | International Consultants | International Consultant with lead responsibility for development of IWRM plan and SAP; as well as support to national IWRM Experts for development of NAPs; and development of SAP M&E framework. 1 consultant for 80 days at USD 650/day = 52,000 |
| 18 | 156,000 | Local Consultants | Local Consultant to lead project activities on gender mainstreaming. 1 consultant for 60 days at USD 500/day = 30,000 |
|  |  |  | Local Consultants (National IWRM Experts) to lead development of National Action Plans. 4 consultants for 50 days each at USD 500/day = 100,000 |
|  |  |  | Local Consultant (Public Finance Expert) to lead the development of the SAP Investment Plan. 1 consultant for 40 days at USD 650/day = 26,000 |
| 19 | 348,000 | Contractual Services – Imp Partn | Project Coordinator. 1 consultant for 54 months (20% time) at USD 7,000/month = 75,600 |
|  |  |  | Senior Technical Advisor to oversee Outputs 3.1.1 - 3.1.6. 1 consultant for 54 months (30% time) at USD 6,000/month = 97,200 |
|  |  |  | IWRM Specialist (GWPSA) to support Outputs 3.1.1 - 3.1.6. 1 consultant for 44 days at USD 750/day = 33,000 |
|  |  |  | Transboundary Water & Env. Specialist (GWPSA) to support Outputs 3.1.1 - 3.1.6. 1 consultant for 136 days at USD 600/day = 81,600 |
|  |  |  | Project Technical Officer (GWPSA) to support Outputs 3.1.1 - 3.1.6. 1 consultant for 136 days at USD 300/day = 40,800 |
|  |  |  | Transboundary Env. & Ecosystems Expert (GWPSA) to support Outputs 3.1.4 and 3.1.6. 1 consultant for 12 days at USD 600/day = 7,200 |
|  |  |  | Transboundary Water Management Expert (GWPSA) to support Outputs 3.1.1 - 3.1.2. 1 consultant for 21 days at USD 600/day = 12,600 |
| 20 | 85,000 | Travel | Travel costs for basin wide working group on formulation of SAP and national groups for formulation of NAPs (30,000) |
|  |  |  | Travel costs for IWRM / SAP formulation Lead Expert (15,000) |
|  |  |  | Travel costs for National IWRM Experts (20,000) |
|  |  |  | Travel costs for national and basin-wide SAP endorsement events (20,000) |
| 21 | 23,000 | Audiovisual & Print Prod. Costs | Printing of LIMCOM IWRM plan and SAP (10,000) |
|  |  |  | Printing of NAPS (8,000) |
|  |  |  | Printing and other materials costs for SAP and NAP Ministerial endorsement events (5,000) |
| 22 | 152,600 | Training, Workshops and Conferences | Workshops and other meetings of SAP and NAP working groups (15,000) |
|  |  |  | Workshops / meetings with key national development sectors to support formulation of SAP and LIMCOM IWRN Plan (25,000) |
|  |  |  | Participatory workshops to review / validate IWRM plan and SAP (30,000) |
|  |  |  | Workshops / meetings with key national development sectors to support formulation of NAPs (20,000) |
|  |  |  | Participatory workshops and forums to review / validate NAPs and NAP financing strategies (22,600) |
|  |  |  | Meeting costs for national processes and regional consultations to gain Ministerial endorsement of SAP and NAPs (30,000) |
|  |  |  | Meeting costs for investor roundtable to support SAP implementation (10,000) |
| 23 | 50,000 | Local Consultants | Local consultant (SLM expert) to provide technical oversight and planning for activities under Output 4.1.2. 1 consultant for 100 days at USD 500/day = 50,000 |
| 24 | 90,300 | Contractual Services – Imp Partn | Project Coordinator. 1 consultant for 54 months (10% time) at USD 7,000/month = 37,800 |
|  |  |  | EWRM Specialist to support Outputs 4.1.1 and 4.1.2. 1 consultant for 42 months (25% time) at USD 5,000/month = 52,500 |
| 25 | 20,000 | Travel | Travel costs for SLM expert (20,000) |
| 26 | 509,700 | Contractual Services - Companies | Contracted Company (non-governmental organization) will lead all project activities under Output 4.1.1, including technical oversight and planning, procurement of equipment and materials, training of local stakeholders, etc. (509,700) |
| 27 | 20,000 | Equipment and furniture | Equipment and materials to support SLM activities in partnership with private sector (private sector partners are expected to provide significant material support for this output) (20,000) |
| 28 | 10,000 | Training, Workshops and Conferences | Meeting costs to support participatory SLM work with private sector partners (10,000) |
| 29 | 203,700 | Contractual Services – Imp Partn | Project Coordinator. 1 consultant for 54 months (10% time) at USD 7,000/month = 37,800 |
|  |  |  | Communications & Knowledge Management Officer to lead all activities under Outputs 5.1.1 - 5.1.3. 1 consultant for 42 months (40% time) at USD 4,000/month = 67,200 |
|  |  |  | EWRM Specialist to support Output 5.1.4. 1 consultant for 42 months (10% time) at USD 5,000/month = 21,000 |
|  |  |  | IWRM Specialist (GWPSA) to support Outputs 5.1.1 - 5.1.4. 1 consultant for 22 days at USD 750/day = 16,500 |
|  |  |  | Transboundary Water & Env. Specialist (GWPSA) to support Outputs 5.1.1 - 5.1.4. 1 consultant for 68 days at USD 600/day = 40,800 |
|  |  |  | Project Technical Officer (GWPSA) to support Outputs 5.1.1 - 5.1.4. 1 consultant for 68 days at USD 300/day = 20,400 |
| 30 | 60,000 | Travel | Travel to participate in regional SADC meetings / dialogues (15,000) |
|  |  |  | Travel to participate in regional RBO meetings (organized by SADC Water Division) (15,000) |
|  |  |  | Travel to visit other RBOs for technical information sharing (10,000) |
|  |  |  | Travel to bi-annual GEF International Waters Conferences (20,000) |
| 31 | 20,000 | Contractual Services - Companies | Contracted Company to provide technical support for using LIMCOM website to manage and disseminate project reports and other outputs (20,000) |
| 32 | 18,000 | Audiovisual & Print Prod. Costs | Audiovisual and print production costs for project knowledge products (18,000) |
| 33 | 12,000 | Training, Workshops and Conferences | Workshops to review / validate approaches on groundwater (12,000) |
| 34 | 65,000 | International Consultants | International Consultant to lead Mid Term Review process (30,000) |
|  |  |  | International Consultant to lead Terminal Evaluation process (35,000) |
| 35 | 40,000 | Local Consultants | Regional Consultant to support Mid Term Review process (20,000) |
|  |  |  | Regional Consultant to support Terminal Evaluation process (20,000) |
| 36 | 60,000 | Travel | Travel costs associated with project staff conducting site visits to track GEF Core Indicators at mid-term and end of project (10,000) |
|  |  |  | Travel costs associated with project staff conducting site visits for M&E of project results framework (34,500) |
|  |  |  | Travel costs associated with project staff conducting site visits for monitoring of social and environmental safeguards (7,500) |
|  |  |  | Travel for key participants to project Inception Workshop (8,000) |
| 37 | 7,757 | Professional Services | Professional Services to carry out translation of MTR and TE into Portuguese (7,757) |
| 38 | 2,000 | Training, Workshops and Conferences | Inception workshop costs (2,000) |
| 39 | 196,500 | Contractual Services – Imp Partn | Project Coordinator. 1 consultant for 54 months (25% time) at USD 7,000/month = 94,500 |
|  |  |  | Finance / Administration / Procurement Officer (GWP SA) to manage project budgets, hiring, procurement, etc. 1 consultant for 54 months (37.5% time) at USD 4,000/month = 81,000 |
|  |  |  | Admin/Fin. Assistant to support management of project budgets, hiring, procurement, etc. 1 consultant for 42 months (20% time) at USD 2,500/month = 21,000 |
| 40 | 10,000 | Travel | Travel costs associated with project management, including for Mid Term Review and Terminal Evaluation (10,000) |
| 41 | 2,000 | Equipment and furniture | Office furniture (2,000) |
| 42 | 2,000 | Supplies | Supplies for PMU Staff (2,000) |
| 43 | 5,014 | Information Technology Equipment | 2 computers (2,800); software (400); 2 printers (1,000); hard drives (345); power stabilizers (469); total = 5,014 |
| 44 | 26,100 | Rental & Maintenance - Premises | Utilities (150 mo. X 54 months = 8,100); and insurance (300 mo. X 54 months = 16,200); costs for newspaper adverts for recruitment in all 4 countries (1,800); total = 26,100 |
| 45 | 20,000 | Professional Services | Professional audit services (4,000/year X 5 years = 20,000) |
| 46 | 24,100 | Training, Workshops and Conferences | Project Steering Committee meetings (24,100) |

# Legal Context

Option c. For Global and Regional Projects

- This project forms part of an overall programmatic framework under which several separate associated country level activities will be implemented. When assistance and support services are provided from this Project to the associated country level activities, this document shall be the “Project Document” instrument referred to in: (i) the respective signed SBAAs for the specific countries; or (ii) in the Supplemental Provisions to the Project Document attached to the Project Document in cases where the recipient country has not signed an SBAA with UNDP, attached hereto and forming an integral part hereof.  All references in the SBAA to “Executing Agency” shall be deemed to refer to “Implementing Partner.”

- This project will be implemented by Global Water Partnership Southern Africa (“Implementing Partner”) in accordance with its financial regulations, rules, practices and procedures only to the extent that they do not contravene the principles of the Financial Regulations and Rules of UNDP. Where the financial governance of an Implementing Partner does not provide the required guidance to ensure best value for money, fairness, integrity, transparency, and effective international competition, the financial governance of UNDP shall apply.

- The designations employed and the presentation of material on this map do not imply the expression of any opinion whatsoever on the part of the Secretariat of the United Nations or UNDP concerning the legal status of any country, territory, city or area or its authorities, or concerning the delimitation of its frontiers or boundaries.

# Risk Management

Option c. CSO/NGO/Non-UN or other IGO with no signed SBEAA with UNDP

- Consistent with the Article III of the SBAA [or the Supplemental Provisions to the Project Document], the responsibility for the safety and security of the Implementing Partner and its personnel and property, and of UNDP’s property in the Implementing Partner’s custody, rests with the Implementing Partner.  To this end, the Implementing Partner shall:

- put in place an appropriate security plan and maintain the security plan, taking into account the security situation in the country where the project is being carried;

- assume all risks and liabilities related to the Implementing Partner’s security, and the full implementation of the security plan.

- UNDP reserves the right to verify whether such a plan is in place, and to suggest modifications to the plan when necessary. Failure to maintain and implement an appropriate security plan as required hereunder shall be deemed a breach of the Implementing Partner’s obligations under this Project Document and the Project Cooperation Agreement between UNDP and the Implementing Partner.

- The Implementing Partner agrees to undertake all reasonable efforts to ensure that no UNDP funds received pursuant to the Project Document are used to provide support to individuals or entities associated with terrorism and that the recipients of any amounts provided by UNDP hereunder do not appear on the list maintained by the Security Council Committee established pursuant to resolution 1267 (1999). The list can be accessed via http://www.un.org/sc/committees/1267/aq_sanctions_list.shtml.

- The Implementing Partner acknowledges and agrees that UNDP will not tolerate sexual harassment and sexual exploitation and abuse of anyone by the Implementing Partner, and each of its responsible parties, their respective sub-recipients and other entities involved in Project implementation, either as contractors or subcontractors and their personnel, and any individuals performing services for them under the Project Document.

- (a) In the implementation of the activities under this Project Document, the Implementing Partner, and each of its sub-parties referred to above, shall comply with the standards of conduct set forth in the Secretary General’s Bulletin ST/SGB/2003/13 of 9 October 2003, concerning “Special measures for protection from sexual exploitation and sexual abuse” (“SEA”).

- (b) Moreover, and without limitation to the application of other regulations, rules, policies and procedures bearing upon the performance of the activities under this Project Document, in the implementation of activities, the Implementing Partner, and each of its sub-parties referred to above, shall not engage in any form of sexual harassment (“SH”). SH is defined as any unwelcome conduct of a sexual nature that might reasonably be expected or be perceived to cause offense or humiliation, when such conduct interferes with work, is made a condition of employment or creates an intimidating, hostile or offensive work environment.

- a) In the performance of the activities under this Project Document, the Implementing Partner shall (with respect to its own activities), and shall require from its sub-parties referred to in paragraph 4 (with respect to their activities) that they, have minimum standards and procedures in place, or a plan to develop and/or improve such standards and procedures in order to be able to take effective preventive and investigative action. These should include: policies on sexual harassment and sexual exploitation and abuse; policies on whistleblowing/protection against retaliation; and complaints, disciplinary and investigative mechanisms. In line with this, the Implementing Partner will, and will require that such sub-parties will take all appropriate measures to:

  - Prevent its employees, agents or any other persons engaged to perform any services under this Project Document, from engaging in SH or SEA;

  - Offer employees and associated personnel training on prevention and response to SH and SEA, where the Implementing Partner and its sub-parties referred to in paragraph 4, have not put in place its own training regarding the prevention of SH and SEA, the Implementing Partner and such sub-parties may use the training material available at UNDP;

  - Report and monitor allegations of SH and SEA of which the Implementing Partner and its sub-parties referred to in paragraph 4 have been informed or have otherwise become aware, and status thereof;

  - Refer victims/survivors of SH and SEA to safe and confidential victim assistance; and

  - Promptly and confidentially record and investigate any allegations credible enough to warrant an investigation of SH or SEA. The Implementing Partner shall advise UNDP of any such allegations received and investigations being conducted by itself or any of its sub-parties referred to in paragraph 4 with respect to their activities under the Project Document, and shall keep UNDP informed during the investigation by it or any of such sub-parties, to the extent that such notification (i) does not jeopardize the conduct of the investigation, including but not limited to the safety or security of persons, and/or (ii) is not in contravention of any laws applicable to it. Following the investigation, the Implementing Partner shall advise UNDP of any actions taken by it or any of the other entities further to the investigation.

- b) The Implementing Partner shall establish that it has complied with the foregoing, to the satisfaction of UNDP, when requested by UNDP or any party acting on its behalf to provide such confirmation. Failure of the Implementing Partner, and each of its sub-parties referred to in paragraph 4, to comply of the foregoing, as determined by UNDP, shall be considered grounds for suspension or termination of the Project.

- Social and environmental sustainability will be enhanced through application of the UNDP Social and Environmental Standards (http://www.undp.org/ses) and related Accountability Mechanism (http://www.undp.org/secu-srm).

- The Implementing Partner shall: (a) conduct project and programme-related activities in a manner consistent with the UNDP Social and Environmental Standards, (b) implement any management or mitigation plan prepared for the project or programme to comply with such standards, and (c) engage in a constructive and timely manner to address any concerns and complaints raised through the Accountability Mechanism. UNDP will seek to ensure that communities and other project stakeholders are informed of and have access to the Accountability Mechanism.

- All signatories to the Project Document shall cooperate in good faith with any exercise to evaluate any programme or project-related commitments or compliance with the UNDP Social and Environmental Standards. This includes providing access to project sites, relevant personnel, information, and documentation.

- The Implementing Partner will take appropriate steps to prevent misuse of funds, fraud or corruption, by its officials, consultants, responsible parties, subcontractors and sub-recipients in implementing the project or using the UNDP funds.  The Implementing Partner will ensure that its financial management, anti-corruption and anti-fraud policies are in place and enforced for all funding received from or through UNDP.

- The requirements of the following documents, then in force at the time of signature of the Project Document, apply to the Implementing Partner: (a) UNDP Policy on Fraud and other Corrupt Practices and (b) UNDP Office of Audit and Investigations Investigation Guidelines. The Implementing Partner agrees to the requirements of the above documents, which are an integral part of this Project Document and are available online at www.undp.org.

- In the event that an investigation is required, UNDP has the obligation to conduct investigations relating to any aspect of UNDP programmes and projects in accordance with UNDP regulations, rules, policies and procedures. The Implementing Partner shall provide its full cooperation, including making available personnel, relevant documentation, and granting access to the Implementing Partner’s (and its consultants’, responsible parties’, subcontractors‘ and sub-recipients’) premises, for such purposes at reasonable times and on reasonable conditions as may be required for the purpose of an investigation. Should there be a limitation in meeting this obligation, UNDP shall consult with the Implementing Partner to find a solution.

- The Implementing Partner will promptly inform UNDP in case of any incidence of inappropriate use of funds, or credible allegation of fraud or corruption with due confidentiality.

- Where the Implementing Partner becomes aware that a UNDP project or activity, in whole or in part, is the focus of investigation for alleged fraud/corruption, the Implementing Partner will inform the UNDP Resident Representative/Head of Office, who will promptly inform UNDP’s Office of Audit and Investigations (OAI). The Implementing Partner shall provide regular updates to the head of UNDP in the country and OAI of the status of, and actions relating to, such investigation.

- UNDP shall be entitled to a refund from the Implementing Partner of any funds provided that have been used inappropriately, including through fraud or corruption, or otherwise paid other than in accordance with the terms and conditions of this Project Document.  Such amount may be deducted by UNDP from any payment due to the Implementing Partner under this or any other agreement.  Recovery of such amount by UNDP shall not diminish or curtail the Implementing Partner’s obligations under this Project Document.

- Where such funds have not been refunded to UNDP, the Implementing Partner agrees that donors to UNDP (including the Government) whose funding is the source, in whole or in part, of the funds for the activities under this Project Document, may seek recourse to the Implementing Partner for the recovery of any funds determined by UNDP to have been used inappropriately, including through fraud or corruption, or otherwise paid other than in accordance with the terms and conditions of the Project Document.

- Note:  The term “Project Document” as used in this clause shall be deemed to include any relevant subsidiary agreement further to the Project Document, including those with the Implementing Partner, responsible parties, subcontractors and sub-recipients.

- Each contract issued by the Implementing Partner in connection with this Project Document shall include a provision representing that no fees, gratuities, rebates, gifts, commissions or other payments, other than those shown in the proposal, have been given, received, or promised in connection with the selection process or in contract execution, and that the recipient of funds from the Implementing Partner shall cooperate with any and all investigations and post-payment audits.

- Should UNDP refer to the relevant national authorities for appropriate legal action any alleged wrongdoing relating to the project, the Government will ensure that the relevant national authorities shall actively investigate the same and take appropriate legal action against all individuals found to have participated in the wrongdoing, recover and return any recovered funds to UNDP.

- The Implementing Partner shall ensure that all of its obligations set forth under this section entitled “Risk Management Standard Clauses” are passed on to each responsible party, subcontractor and sub-recipient and that all the clauses under this section entitled “Risk Management” are included, mutatis mutandis, in all sub-contracts or sub-agreements entered into further to this Project Document.

# Mandatory Annexes

- GEF Budget Template

- Project Map and geospatial coordinates of the project area

- Multiyear Workplan

- Monitoring Plan

- Social and Environmental Screening Procedure (SESP)

- UNDP Atlas Risk Register

- Overview of technical consultancies/subcontracts

- Stakeholder Analysis and Stakeholder Engagement Plan (see separate document)

- Gender Analysis and Gender Action Plan (see separate document)

- Procurement Plan

- GEF focal area specific annexes (see separate document)

- Additional agreements (Project Cooperation Agreement; letters of financial commitment) (see separate documents)

- GEF Core indicators

- GEF Taxonomy

- Partners Capacity Assessment Tool and HACT assessment (see separate documents)

- UNDP Project Quality Assurance Report (see separate document)

- Information on Project Co-financing and Programmatic Baseline

- Linkages between LIMCOM IWRM Plan – 2018-2022 and other regional / national donor-supported initiatives

## Annex 1: GEF Budget Template

See separate document

## Annex 2:  Project map and Geospatial Coordinates of project sites

Map 1: Limpopo River Basin

Map 2: Notwane Sub-Basin (incl. Mogobane Pilot Site) (Botswana)

The Mogobane area is located at latitude 24°59'28.4" South and longitude 25°42'16.9" East and latitude 24°59'27.5" South and Longitude 25°43'11.8" East.  The Shashe site is located are at latitude 24°57'15.8" South and Longitude 25°43'15.5" East, latitude 21°09'20.8" South and Longitude 27°15'41.3" East, latitude 21°09'03.8" South and Longitude 27°16'14.8" East, latitude 21°10'23.6" South and Longitude 27°16'41.4" East, latitude 21°11'07.0" South and Longitude 27°22'13.3" East, and lastly latitude 21°11'20.7" South and Longitude 27°23'09.0" East

| - Map 3: Massingir SLM Site Drainage and Roads Networks (Mozambique) | - Legend |
| --- | --- |

- The Massingir dam within the selected SLM pilot site is located at coordinates 23o52’45’’S and 32o08’40’’E.

| - Map 4: Massingir SLM Site Land Use/Cover (Mozambique) | - Legend |
| --- | --- |

| Map 5: Massingir Site Villages and Community Associations Spatial Distributions (Mozambique) | Legend |
| --- | --- |

Map 6: Middle Olifants sub-basin (South Africa)

Map 7: The B41C quaternary catchment where Mapochs’ mine is located (South Africa)

Map 8: Mzingwane Catchment (Zimbabwe)

## Annex 3: Multi Year Work Plan

| Tasks | Year 1 |  |  |  | Year 2 |  |  |  | Year 3 |  |  |  | Year 4 |  |  |  | Year 5 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 |
| Component 1: Capacity Building of LIMCOM & its Member States for joint planning and the basin-wide SAP and IWRM implementation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 1.1.1 - Technical Capacity of LIMCOM and Member States strengthened |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Strengthened technical capacities of National Water Departments |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Strengthened technical capacities of LIMCOM Committees / Task Teams |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Strengthening of the Limpopo Transboundary Flood Forecasting & Early Warning System (FFEWS) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 1.1.2 - Institutional Capacity at LIMCOM and its member states strengthened |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Capacity Needs Assessment to determine priority institutional capacity building activities |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Capacity Development Program to strengthen the capacities of LIMCOM and its Member States (also linked to Output 1.1.1 and Component 3) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Support the inclusion of women and youth in natural resource management activities, in particular through extension services |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Creation of a LIMCOM data and information sharing protocol |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 1.1.3 - Operational Capacity of LIMCOM Secretariat strengthened |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Strengthen LIMSEC’s systems and staff capacities in administration, finance, coordination, communications and awareness, etc. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Develop and implement a LIMSEC Financial Sustainability Plan |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 1.1.4 - Inclusive and participatory IWRM practices supported |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Establishment and support of management structures at the regional and national level with responsibility for the LRB in each Member State |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Establishment and/or strengthening of management structures at the catchment level with responsibility for the LRB in each Member |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Implementation of a Gender-responsive Stakeholder Engagement Plan |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Development and implementation of a LIMCOM Communications Plan / Strategy |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Component 2: Filling critical knowledge gaps to support joint planning and future development scenario analysis |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 2.1.1 - Joint Basin Survey conducted for key river health indicators |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Carry out exchanges with ORASECOM and possibly other RBOs to learn about their Joint Basin Survey (JBS) practices |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Develop, agree and establish key river health indicators, river health survey practices, and classification methodologies |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Provide technical support to Member States in carrying out the Joint Basin Survey and in institutionalizing the survey as a 5-yearly practice |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 2.1.2 - Ecological water requirements (e-flow) established to support future water resources planning in a sustainable manner |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Carry out a capacity needs assessment on ecological water requirements (e-flow) to support future water resources planning; based on this assessment, develop institutional capacities to monitor e-flows at key sites |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Identify sites to establish additional e-flow assessment and monitoring in the basin; agree on key e-flow parameters to be measured; and conduct e-flow assessments at identified sites |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Develop strategies for harmonizing the different e-flow frameworks and available data from the four basin states; consolidate different e-flow assessments across the basin into one basin-wide e-flows assessment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Facilitate negotiations leading to a signed agreement on a basin-wide e-flows regime; provide technical guidance to basin states in establishing implementation and compliance monitoring systems for the basin-wide e-flows regime |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Carry out an Integrated Flow Assessment to support IWRM as well as the future water resources development scenarios (under Output 2.1.6) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 2.1.3 - Sediment Transport Monitoring and Modelling capacity strengthened |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Carry out information / learning exchanges with other RBOs to learn about their sedimentation transport monitoring and modelling practices |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Build capacity of national stakeholders to carry out sediment monitoring at selected sites, and to collect data to support sediment modelling at selected key locations in the basin |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Develop models for sediment transport in the LRB |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 2.1.4 - Assessment of ecological impacts of alluvial aquifer abstraction practices |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Review maps of transboundary aquifers within the LRB to assess sites where alluvial aquifer abstraction is significant, and establish estimates of related groundwater yields and quality |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Assess and map groundwater dependent ecosystems and investigate the ecological impacts of alluvial aquifer abstraction practices |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Propose options for conjunctive use of surface and groundwater |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 2.1.5 - Review of policies, laws / regulations and governance relevant to IWRM within the Limpopo River Basin |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Develop NPC Guidelines that will apply to proposed water infrastructure development projects; strengthen technical capacities of LIMSEC staff to support implementation of the guidelines. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Undertake legal/policy equivalence studies to inform the process of harmonizing national laws related to water resource management of the Limpopo River Basin |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Establish a baseline for a transboundary framework in water resources management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 2.1.6 - Future Water Resources development scenario analysis |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Review of water resources development scenarios developed under other programs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Formulate various water resources development scenarios |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Carry out economic, financial and investment analyses relevant to the various future scenarios |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 2.2.1 - Transboundary Diagnostic Analysis of the Limpopo River Basin completed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Undertake a causal chain analysis to guide the development of the TDA |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Participatory development of the TDA, including a series of cross-country and trans-disciplinary field expeditions to fill in critical data and information gaps and engage diverse stakeholders |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Adoption of the TDA by the LIMCOM Council and dissemination to relevant stakeholders throughout the Limpopo River Basin |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 2.2.2 – LIMCOM Environmental Monitoring Framework strengthened |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Collaborate with institutions responsible for environmental monitoring in Member states on the establishment of a joint monitoring framework |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Establish agreements with institutions in the Member States to develop and implement on-going monitoring plans based on the joint monitoring framework |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 2.2.3 - All new data/knowledge fed into LIMIS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Strengthen LIMIS, including implementing strategies to address disparities in the quantity and quality of data across riparian countries |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Develop resourcing plan for on-going operation & maintenance of LIMIS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 2.2.4 - Policy Briefs produced that connect science to management and policy discussions |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Policy briefs produced to provide guidance on priority issues (e.g. based on project assessments of pollution, water flows, water resource management, tenure / ownership issues, etc.) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Develop and implement dialogues that bring together decision makers and the scientific community to discuss issues captured in policy briefs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Component 3: Informed Strategic Planning and Decision Making to implement the basin-wide IWRM (Science-to-Governance) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 3.1.1 - Long-term Strategic Action Programme (SAP) drafted, and 5-year Integrated Water Resources Management (IWRM) plans drafted and approved by LIMCOM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Develop the LIMCOM IWRM Plan 2023-2027 and secure formal approval by LIMCOM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Establish basin wide working group for SAP formulation, and national groups for NAP formulation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Engage with stakeholders to ensure that the SAP is aligned with, builds upon, and avoids duplication or conflicting mandates with existing Catchment Management Strategies and/or other national development plans and policies |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Develop preliminary draft LIMCOM Strategic Action Programme (SAP), and review and approve the preliminary draft SAP at a basin-wide meeting |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Develop final draft LIMCOM SAP (in line with the IWRM Plan and the NAPs) and review at a basin-wide meeting |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 3.1.2 - Four National Action Plans (one for each Member State) developed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Review national development visions and associated socio-economic development plans; assess extent to which proposed SAP and NAP are aligned with future national sector development plans and strategies |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Identify provisions that Member States need to consider for their institutional and legal frameworks to harmonize and give legal coherence to the implementation of the NAPs and SAP |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Engage with relevant national development sectors through stakeholder forums |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Develop draft NAPs on the basis on the preliminary SAP and relevant national plans and programmes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Carry out national workshops to verify the feasibility of the proposed NAP targets and interventions and to determine the financial implications for national budgeting processes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Finalise and endorse the NAPs through national procedures, including establishing financing arrangements |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 3.1.3 - SAP M&E framework developed based on the Theory of Change |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Develop a Monitoring and Evaluation framework based on GEF IW indicators |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Using the framework, monitor the implementation of the SAP on an annual basis |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 3.1.4 - SAP Investment Plan developed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Draft a cross-sectoral SAP Investment Plan aligned with sector based investment plans |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 3.1.5 - SAP for the Limpopo River Basin, together with NAPs, endorsed by at least one Minister from each Member State |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Secure national ministerial endorsement of SAP and NAP in each Member State through SAP Ministerial endorsement events, including country level (Cross-sectorial Ministries) and basin wide level (LRB Ministers responsible for the water Sector) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 3.1.6 - A roundtable organized among investors and partners to support SAP implementation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Organize a roundtable or other events to attract financial resources to contribute to the Investment Plan to support SAP implementation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Assist LIMCOM in formalizing financial commitments at national or basin wide level as appropriate. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Component 4: The IWRM Plan implementation pilots |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 4.1.1 - Community-based Sustainable Land Management demonstrations piloted to reduce sedimentation and to improve land productivity |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SLM interventions to reduce soil erosion and increase soil productivity (e.g. erecting physical structures to reduce soil erosion, establishing nurseries and planting vegetation, grazing control, etc.) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Monitoring of soil erosion, sediment flows, and water quality (e.g. pollutants; nutrients that cause eutrophication, etc.) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Investigate potential Payment for Ecosystem Services (PES) schemes in which downstream users pay for programs that reduce sediment flows and thereby generate benefits in terms of improved ecosystem services |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Monitoring and evaluation of pilot site activities and development of lessons learnt to support future development planning and management of the Limpopo watercourse |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 4.1.2 - Sustainable Land Management demonstration(s) piloted in partnership with private sector to reduce sedimentation and to improve economic productivity |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Development of a SLM plan for Mapochs mining site in the Olifants sub-basin in South Africa |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Support integration of SLM plan into district / municipal development plans |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Initiate implementation of priority SLM activities in partnership with mining companies and government departments |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Component 5: Knowledge exchange and information sharing for replication and upscaling |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 5.1.1 - Exchanges with other RBOs and relevant regional institutions to support the effective and efficient delivery of Outcomes 1-4 and the source-to-sea approach |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Participate in the SADC RBO Dialogue and SACD Multi-Stakeholder Dialogues |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Participate in regional (SADC) meetings of River Basin Organizations (e.g. workshops and technical events organized by the SADC Water Division) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Participate in and provide information to digital platforms on transboundary river management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Carry out exchange visits with other River Basin Organizations on technical issues around transboundary river management, including the “source-to-sea” approach |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 5.1.2 - Project results and knowledge products developed and disseminated nationally, regionally and globally |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Consolidate project knowledge products in formats suitable for sharing with national, regional and international partners / audiences |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Develop and implement a strategy to disseminate project knowledge products through SADC, UNDP and other partners |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Enhance visibility and consideration of groundwater issues in the LRB and produce related materials / strategies |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 5.1.3 - Active contribution to the learning and knowledge sharing activities and events organized by the GEF IW:LEARN program |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Participation of the project team and national focal points in IW:LEARN activities, including the GEF International Waters Conference (IWC) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Produce at least 2 GEF IW Experience Notes (including one on surface water and groundwater in the LRB) for IW:LEARN |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Upload key project documents to the existing LIMCOM website, and establish linkages between LIMCOM website and the IW:LEARN site |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Output 5.1.4 - Timely Project M&E to inform adaptive management for successful delivery of project results, capturing best practices and lessons learned, including MTR and TE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Develop and implement project M&E framework, including tracking of GEF Core Indicators and other indicators in the Project Results Framework; monitoring of Social and Environmental Safeguards; and an independent Mid-Term Review and Terminal Evaluation of the project |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

## Annex 4: Monitoring Plan

This Monitoring Plan and the M&E Plan and Budget in Section VI of this project document will both guide monitoring and evaluation at the project level for the duration of project implementation.

| Monitoring | Indicators | Targets | Description of indicators and targets | Data source / Collection Methods | Frequency | Responsible for data collection | Means of verification | Risks / Assumptions |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Objective: To achieve integrated, cross-sectoral, ecosystem-based management of the Limpopo River to uplift the living standards of the basin’s population and conserve the basin’s resources and ecosystem services | Indicator 1 (GEF7 core indicator 11): # of direct project beneficiaries disaggregated by gender (individual people) | Mid-Term Target: 400 persons directly benefitting from project activities: - Men: 240 - Women: 160 End of Project Target: 800 persons directly benefitting from project activities: - Men: 480 - Women: 320 | Population, segregated by gender, directly involved in pilot demonstration projects and those benefitted by project activities | List of participants during project activities segregated by age and gender | Annually | M&E specialist UNDP Country office Project consultants PMU | Monitoring reports List of participants segregated by gender | Participation on each event is duly recorded |
|  | Indicator 2 (GEF7 core indicator 11): # of indirect project beneficiaries disaggregated by gender (individual people) | Mid-Term Target: 5,700,000 persons indirectly benefitting from project activities: - Men: 2,565,000 - Women: 3,135,000 End of Project Target: 11,400,000 persons indirectly benefitting from project activities: - Men: 5,130,000 - Women: 6,270,000 | Population, segregated by gender, benefitting from project activities to strengthen management of the Limpopo River Basin and conserve its ecosystem services (targets based on estimate of 30% at mid-term and 60% at end of project of the basin’s population benefitting indirectly from project activities) | Analysis of areas of the Limpopo River Basin benefitting from improved ecosystem services, including water supply, and estimates of populations of those areas | Annually | M&E specialist UNDP Country office Project consultants PMU | Monitoring reports; population data | Population data for areas within the LRB is available |
|  | Indicator 3 (GEF7 Core Indicator 4): Area of land restored (Hectares) | Mid-Term Target: Land restoration plans finalized for at least 4 pilot sites End of Project Target: 1,600 hectares of land being actively restored at 4 pilot sites | Estimated area of degraded agricultural land and grazing land to be restored, based on consultations with site level stakeholders | Project SLM site level reports covering areas in which restoration actions have been implemented | Annually | PMU Contracted NGO managing SLM pilot sites Monitoring and evaluation specialist | Field activities / reports Monitoring reports | Responsible parties duly document the areas under restoration |
|  | Indicator 4 (GEF7 Core Indicator 5): Area of landscapes under improved practices (excluding protected areas) (Hectares) | Mid-Term Target: At least 270 ha of land are under improved practices at project pilot sites End of Project Target: At least 540 hectares of land are under improved practices at project pilot sites | Estimated area of productive land under sustainable land management practices | Project SLM site level reports covering areas in which SLM management actions have been implemented | Annually | PMU Contracted NGO managing SLM pilot sites Monitoring and evaluation specialist | Field activities / reports Monitoring reports | Responsible parties duly document the areas under restoration |
|  | Indicator 5 (GEF7 Core Indicator 7): Number of shared water ecosystems under new or improved cooperative management (7.1 Level of Transboundary Diagnostic Analysis and Strategic Action Program (TDA/SAP) | Mid-Term Target: TDA finalized; SAP submitted for review (2) End of Project Target: SAP completed and endorsed by at least one Minister from each Member State (3) | Rating on a scale of 1 to 4: 1 = No TDA/SAP 2 = TDA finalized 3 = SAP signed on at ministerial level 4 = SAP under implementation | Finalized TDA; SAP with Ministerial Endorsement | Midpoint and end of the project | LIMCOM PMU Monitoring and evaluation specialist | Official minutes from meetings of the CBCRS the PBC. Finalized documents Signed agreements Monitoring reports | Delays in negotiating and signing the SAP. The countries are willing to collaborate. |
| Project Outcome 1: Capacity Building of LIMCOM & its Member States for joint planning and the basin-wide SAP and IWRM implementation | Indicator 6: A fully operational LIMCOM that is able to coordinate initiatives, institutions and International Cooperating Partners (ICPs) in a harmonized manner and promote IWRM principles in the Limpopo River Basin. | Mid-Term Target: Meetings & working sessions of the LIMCOM Council and Technical Task Teams undertaken and documented in a timely manner; finance & administration manager and communications & information management specialist hired and associated managerial systems fully functional; LIMCOM internal governance policy & regulatory documents developed and approved by Council and operationalized End of Project Target: LIMCOM sufficiently strengthened to coordinate its intervention strategy to effectively promote implementation of IWRM principles in the basin, and supported by a LIMCOM Sustainability Plan to ensure long-term financing | LIMCOM strengthened, fully operational and financed, and therefore able to facilitate the Member States in implementing IWRM in the Limpopo River Basin | Periodic project monitoring and follow-up Project follow-up meetings | Midpoint and end of the project | PMU / LIMSEC Monitoring and evaluation specialist | PIRs LIMCOM Operational guidelines LIMCOM Proceedings | Continued willingness among the governments of the Member States to strengthen the regulatory and governance framework for IWRM in the Limpopo River Basin |
|  | Indicator 7: Data sharing protocol to support joint planning and management and address three core challenges for the Limpopo River Basin (disasters; water quality problems; water scarcity) | Mid-Term Target: A draft LIMCOM Data Sharing Protocol fully developed and endorsed by all Member States End of Project Target: The approved LIMCOM Data Sharing Protocol in place and being adhered to by all Member States | Data sharing protocol actively used by LIMCOM Member States | Endorsed data sharing protocol Monitoring reports on data sharing | Midpoint and end of the project | PMU / LIMSEC | Monitoring reports PIRs | The countries and institutions are willing to collaborate. Interventions reports are duly recorded |
|  | Indicator 8: National Stakeholder Coordination Committees (NASCs) in each Member State, and a Basin-wide Stakeholder Committee (BASC), established to guide SAP and NAP development and negotiation and to make basin management decisions based on those documents | Mid-Term Target: 4 NASCs and the BASC operating and leading the SAP and NAP development and negotiation processes, with women constituting at least 40% of committee members End of Project Target: At least 4 recommendations on stakeholder priorities for management of resources in the LRB made annually by each NASC and the BASC to LIMCOM | National Stakeholder Coordination Committees (NASCs) in each Member State, and a Basin-wide Stakeholder Committee (BASC) established and operating in all four Member States | Periodic project monitoring and follow-up Project follow-up meetings | Midpoint and end of the project | PMU / LIMSEC Monitoring and evaluation specialist | Monitoring Reports PIRs | Key stakeholders from Member States are in agreement about the structure, role and operating mechanism the NASCs and BASC |
| Outcome 2: Filling critical knowledge gaps to support joint planning and future development scenario analysis | Indicator 9: Critical knowledge gaps filled in the following areas to support joint planning and analysis of the Limpopo River Basin: - Ecological water requirements - Sediment transport - Alluvial aquifer abstraction practices - Future water resources development | Mid-Term Target: At least two technical reports completed: - Joint Basin Survey on river health indicators - Sediment transport monitoring training manual for the LRB End of Project Target: Four technical reports completed providing the status basin: - Ecological water requirements - Sedimentation Transport Monitoring and Modelling - Assessment of alluvial aquifer abstraction practices - Future Water Resources development scenario | Targeted reports to fill critical knowledge gaps for IWRM of the Limpopo River Basin | Completed and approved reports | Midpoint and end of the project | PMU | Monitoring reports PIRs | Reports requiring extensive field work are not constrained by COVID-19 related travel restrictions |
|  | Indicator 10: A comprehensive Transboundary Diagnostic Analysis (TDA) to enable LIMCOM and its parties to target investments at root and underlying causes and to form a solid scientific base for the SAP (IWRM plan). | Mid-Term Target: 2 - TDA approved and widely disseminated to stakeholders, civil society, governments, other basin wide projects, and the International Cooperating Partners End of Project Target: TDA and critical basin wide information resources (Joint Basin Survey, E-flows data, etc.) inputted into functioning LIMIS | Rating on a scale of 1 to 4: 1 = No TDA/SAP 2 = TDA finalized 3 = SAP signed on at ministerial level 4 = SAP under implementation | Document LIMIS reports | Midpoint of the project Annually | PMU / LIMSEC Monitoring and evaluation specialist | Finalized / approved TDA document Monitoring reports | Elements of the TDA requiring extensive field work are not constrained by COVID-19 related travel restrictions The countries are willing to collaborate. |
|  | Indicator 11: Policy briefs that connect science to management and policy discussions | Mid-Term Target: At least 1 policy brief completed and shared with policy makers and other stakeholders End of Project Target: At least a total of 1 additional policy brief completed and shared with policy makers and other stakeholders by end of project | Briefs on key policy issues that enable policymakers to use the latest data and scientific information in their decision-making on IWRM in the Limpopo River Basin | Reports | Midpoint and end of the project | PMU Monitoring and Evaluation Specialist | Monitoring reports PIRs | Policy makers will review and use the policy briefs |
| Outcome 3: Informed Strategic Planning and Decision Making to implement the basin-wide IWRM (Science-to-Governance) | Indicator 12: National Action Plans (NAPs) developed congruently in the basin states | Mid-Term Target: Baseline information for development of NAPs collected in all Member States, and harmonised structure of NAP final document developed and agreed upon End of Project Target: 4 NAPs completed and approved by appropriate national authorities | National Action Plans (NAPs) linking national-level IWRM activities with the basin-wide IWRM activities in the SAP | Documents | End of Project | PMU / LIMSEC Monitoring and evaluation specialist | Finalized and approved NAPs | Delays in developing the NAPs |
|  | Indicator 13: The LIMCOM SAP developed in consultative and cross-sectorial process with effective engagement of basin stakeholders | Mid-Term Target: Baseline information for SAP development collected and collated and structure of SAP document formulated and agreed upon with strong cross-sectorial consultation within each Member States and across LRB Member States End of Project Target: 3 - Final SAP document developed through strong cross-sectorial consultation and endorsed at Ministerial level within and across all Member States | Rating on a scale of 1 to 4: 1 = No TDA/SAP 2 = TDA finalized 3 = SAP signed on at ministerial level 4 = SAP under implementation | Document | End of Project | LIMCOM Monitoring and evaluation specialist | Official minutes from LIMCOM meetings Finalized SAP with Ministerial endorsements | Delays in negotiating and signing the SAP Willingness of countries to collaborate on IWRM in the Limpopo River Basin |
| Outcome 4: The IWRM Plan implementation pilots | Indicator 14: Percentage of women participating in sustainable land management activities at the pilot sites | Mid-Term Target: 50% increase in the number of smallholder female agricultural producers involved in SLM activities at pilot sites End of Project Target: 100% increase in the number of smallholder female agricultural producers involved in SLM activities at pilot sites | The number of women involved in sustainable land management at selected pilot sites | List of participants in pilot site interventions, segregated by gender | Annually | Contracted NGO managing SLM pilot sites Monitoring and evaluation specialist Project Coordinator (responsible for gender monitoring) | Pilot site reports Project monitoring reports | Delays in pilot implementation Governmental and other partners support the participation / empowerment of women in land management activities |
|  | Indicator 15: Number of farms with improved conditions due to the adoption of sustainable land management practices (baseline information on which farms are either owned or headed by women will be established at project start and tracked throughout the project) | Mid-Term Target: 135 farms (average 2 ha each) at project pilot sites implementing SLM best practices End of Project Target: 270 farms (average 2 ha each) at project pilot sites implementing SLM best practices | Number of farms actively implementing SLM activities | Documents reporting on sustainable land management in the agricultural sector | Annually | Contracted NGO managing SLM pilot sites Monitoring and evaluation specialist | Pilot site reports Project monitoring reports | Delays in pilot implementation Farmers are willing to collaborate |
| Outcome 5: Knowledge exchange and information sharing for replication and upscaling | Indicator 16: Formal exchange visits by LIMCOM representatives to other River Basin Organizations and regional institutions in southern Africa to share knowledge and facilitate replication of project lesson learnt | Mid-Term Target: - At least 2 official exchange visits with other RBOs and relevant regional institutions undertaken - Participation by LIMCOM representatives in at least 2 regional and global events (e.g. SWWW; GEF IW Conference) End of Project Target: - At least 4 additional official exchange visits with other RBOs and relevant regional institutions - Participation by LIMCOM representatives in at least 2 additional regional and global events | LIMCOM representatives are capacitated in effective IWRM through participation in exchanges / knowledge management events at the regional and global levels | Reports from exchange visits and formal events | Midpoint and end of the project | PMU / LIMSEC Monitoring and Evaluation Specialist | Monitoring reports PIRs | Participation is not restricted by COVID-19 travel restrictions |
|  | Indicator 17: # of knowledge products disseminated to relevant national, regional and global stakeholders | Mid-Term Target: At least 5 knowledge products produced and shared End of Project Target: At least 10 additional knowledge products produced and shared | Knowledge products on IWRM developed and shared with stakeholders | Reports | Midpoint and end of the project | PMU Monitoring and Evaluation Specialist | Finalized knowledge products PIRs | National, regional and global stakeholders make use of shared knowledge products |
|  | Indicator 18: Active participation in the GEF IW:LEARN program | Mid-Term Target: - Participation by LIMCOM / project staff in one IWC - LIMCOM website linked to IW:LEARN website - 1 experience note produced End of Project Target: - Participation by LIMCOM / project staff in a 2nd IWC - All relevant project reports / documents uploaded to LIMCOM website - 1 experience note produced | LRB stakeholders / LIMCOM are actively participating in and contributing to learning and knowledge sharing activities and events organized by the GEF IW:LEARN program | Reports and website | Annually | PMU Monitoring and Evaluation Specialist | Back to office reports Website data metrics Published experience notes | LRB stakeholders / LIMCOM interested in engaging with IW:LEARN / international partners and programs |
| Stakeholder Action Plan related indicators (SAPI) | SAPI 1. Number of direct project beneficiaries disaggregated by gender | Mid-term Target: At least 60% of the direct project beneficiaries are male and 40% are women, with youth and people with disability representing 10% of the project beneficiaries End of Project Target: 60% men and 40% women | Total number of project beneficiaries disaggregated by gender, age and disability | List of participants during project activities disaggregated by gender, age and disability | Annually | Project Management Unit Monitoring and evaluation specialist LIMSEC | Monitoring reports; List of project beneficiaries disaggregated by gender, age and disability | Men, women, youth and people with disability take interest in the project activities |
|  | SAPI 2. Percentage of stakeholder groups represented in the Project Inception Meeting | Mid-term Target: At least 50% of the key stakeholder groups identified during the mapping exercise participate in the inception meeting, with organisations representing women, youth and people with disability representing 30% of the participants End of Project Target: 30% | Relevant stakeholders disaggregated by stakeholder group, age of participants, gender and disability | Registration information | Year 1 | Project Management Unit Monitoring and evaluation specialist LIMSEC | Monitoring reports List of participants for the inception meeting disaggregated by stakeholder group, gender, age and disability | Diverse stakeholders avail themselves for the Inception meeting |
|  | SAPI 3. Number of men, women, people with disability and youth representatives that have attended project steering committee meetings per annum | Mid-term Target: At least 30% of the steering committee members representing women, youth and people with disability attend project steering committee meetings End of Project Target: 30% | Members of the steering committee disaggregated by stakeholder group, age of participants, gender and disability | Registration information | Year 1 | Project Management Unit Monitoring and evaluation specialist LIMSEC | Monitoring reports; List of participants for the project steering committee meetings disaggregated by stakeholder group, gender, age and disability | Interest of organisations representing women, youth and people with disability |
|  | SAPI 4. Percentage of stakeholder groups represented in the NASC meetings per annum | Mid-term Target: At least 50% of the key stakeholder groups identified during the mapping exercise participate in the NASC meetings, with organisations representing women, youth and people with disability representing 30% of the participants End of Project Target: 60% | Relevant stakeholders disaggregated by stakeholder group, age of participants, gender and disability | Registration information | Quarterly | Project Management Unit Monitoring and evaluation specialist LIMSEC NASC Chairperson | Monitoring reports; List of participants for the NASC meetings disaggregated by stakeholder group, gender, age and disability | Stakeholders have the resources to attend the NASC meetings Stakeholders have an interest in the NASC meetings |
|  | SAPI 5. Proportion of stakeholder groups that participate in the annual Basin-wide forum | Mid-term Target: At least 50% of the key stakeholder groups identified during the mapping exercise participate in the annual Basin-wide forum, with organisations representing women, youth and people with disability representing 15% of the participants End of Project Target: 60% | Relevant stakeholders disaggregated by stakeholder group, age of participants, gender and disability | Registration information | Annually | Project Management Unit Monitoring and evaluation specialist LIMSEC | Monitoring reports; List of participants for the Annual Basin-wide forum disaggregated by stakeholder group, gender, age and disability | Stakeholders have the resources to attend the NASC meetings Stakeholders have an interest in the NASC meetings |
|  | SAPI 6. Proportion of targeted stakeholder groups that participate in the technical training activities | Mid-term Target: At least 50% of the targeted stakeholder groups participate in the technical training activities, with women, youth and people with disability representing 10% of training participants End of Project Target: 60% | Trained population segregated by stakeholder group directly involved in the training activities | List of participants for all training activities conducted segregated by stakeholder group, gender and age | Annually | LIMSEC Project Management Unit Monitoring and evaluation specialist LIMSEC | Monitoring reports; List of participants segregated by stakeholder group, gender, and age | Stakeholders will avail themselves for training |
|  | SAPI 7. Proportion of identified Basin stakeholder groups that participate in implementing the SAP and IWRM plans | Mid-term Target: At least 40% of identified Basin stakeholder groups participate in implementing the SAP and IWRM plans, with women, youth and people with disability representing 10% of training participants End of Project Target: 60% | Basin stakeholders as identified during the stakeholder mapping exercise | List of participants of SAP and IWRM implementation activities disaggregated by stakeholder group, gender and age | Annually | Project Management Unit Monitoring and evaluation specialist LIMSEC | List of participants during SAP and IWRM Plan implementation activities disaggregated by stakeholder group, gender, age and disability | Basin stakeholders take a keen interest in the SAP and IWRM implementation |
|  | SAPI 8. Percentage of men, women and youth that participate in the science-based planning, development and management activities | Mid-term Target: 50% men, 50% women that participate in the science-based planning, development and management activities youth participate in the science-based planning, development and management activities End of Project Target: 40% women and 30% youth participate in the science-based planning, development and management activities | Population, segregated by gender indirectly involved in pilot demonstrative projects and those indirectly benefitted by project training activities | List of participants of the science-based planning, development and management activities disaggregated by gender and age | Annually | Project Management Unit Monitoring and evaluation specialist LIMSEC | List of participants during SAP and IWRM Plan implementation activities disaggregated by stakeholder group, gender, age and disability | LIMCOM Member States and project partners support the participation of women, the youth and people living with disability in the science-based activities |
|  | SAPI 9. Proportion of identified Basin stakeholder groups that participate in the development of the SAP and NAPs | Mid-term Target: At least 40% of the key stakeholder groups identified during the mapping exercise participate in the development of the SAP and the NAPs, with women, youth, people with disability and the private sector representing 50% of participants End of Project Target: 60% | Basin stakeholders as identified during the stakeholder mapping exercise | List of participants of SAP and NAP consultative meetings disaggregated by stakeholder group, gender, age and disability | Annually | Project Management Unit Monitoring and evaluation specialist LIMSEC | List of participants during SAP and NAP consultative meetings disaggregated by stakeholder group, gender, age and disability | Basin stakeholders take a keen interest in the development of the SAP and the NAPs |
|  | SAPI 10. Proportion of community members that lead sustainable land management practices | Mid-term Target: At least 40% of community members with women, youth and people with disability representing 50% of community members leading sustainable land management practices End of Project Target: 60% | Men, women, youth and people living with disability that lead in land management practices | List of community members that lead sustainable land management practices disaggregated by gender, age and disability | Annually | Project Management Unit Monitoring and evaluation specialist LIMSEC | List of participants during SAP and NAP consultative meetings disaggregated by stakeholder group, gender and age | Basin stakeholders take a keen in sustainable land management practices |
|  | SAPI 11. Proportion of men, women, youth and people with disability that participate in pilot demonstration projects | Mid-term Target: At least 40% of women, youth and people with disability involved directly in pilot demonstration projects End of Project Target: 60% | Population, disaggregated by gender, age and disability directly involved in pilot demonstration projects | List of participants participating in the pilot demonstration project activities | Annually | Project Management Unit Monitoring and evaluation specialist LIMSEC | Monitoring reports NASC minutes Sub regional and local governments statistical information | LIMCOM Member States and project partners support the participation of women, the youth and people living with disability in the pilot demonstration projects |
|  | SAPI 12. Number of knowledge products disseminated to relevant national, regional and global stakeholders | Mid-term Target: 5 End of Project Target: 10 | Stakeholders accessing LIMCOM knowledge products | Number of information products disseminated to stakeholders nationally, regionally and globally (profile of recipients recorded by stakeholder group, age and geographic location) | Annually | Project Management Unit Monitoring and evaluation specialist LIMSEC | Monitoring reports | Knowledge products disseminated are duly recorded by stakeholder group, age and geographic location |
| Gender Action Plan related indicators (GAPI) | GAPI 1: The TDA has disaggregated socioeconomic information for the watershed by sex, ethnicity, and age range, and includes an analysis of the impacts of the division of work between men and women, and a gender analysis in the quality of natural resources, land degradation and contamination of land and water resources. | Mid-term Target: The formulation of the TDA with gender perspectives included has been completed with updated inputs from women and other stakeholders involved. End of Project Target: The TDA with gender inclusive perspectives is presented and shared with stakeholders as key input for the SAP for the LRB. | Rating on a scale of 1 to 4: 1 – no access 2 – TDA with Gender perspective finalized 3 – TDA with Gender perspective available and accessible online in key languages spoken in the LRB. 4 – TDA with Gender perspective results presented, validated and shared serves as a key input for the formulation of the Strategic Action Plan for the LRB | All riparian states: Document level of development of TDA according to the four steps of the scale Document contributions of TDA on the formulation of the SAP for the LRB. List and number of participants during TDA development activities segregated by gender | Annually | M&E specialist Gender Specialist | TDA document; Evidence from published TDA, Project website; Workshop report & minutes from presentation of TDA with stakeholders; List of participants during TDA development activities segregated by gender. | The governments and partners support women participation in the TDA Participation on each event is duly recorded |
|  | GAPI 2: The SAP and NAP consultative processes and reports incorporate a cross-cutting gender responsive approach that include key actions and number of women participating and engaged in the process. | Mid-term Target: At least 4 joint actions identified to be included in the SAP. At least 1 action proposed in the SAP, address issues affecting differently women and/or impact positively their empowerment for IWRM. End of Project Target: At least three other joint actions with gender perspective have been identified, and a total of 6 have been incorporated through participatory and consensus processes into the SAP and NAPs | The Gender Focal Points (GFP) in each riparian state support and anchor gender mainstreaming in liaison with LIMSEC. The GFP ensure the integration of gender-related actions in SAP, and that these actions address issues affecting differently women and/or impact positively their inclusion and participation in LRB. | Final Evaluation of the SAP and NAPs including a women´s empowerment and specific implementable and enforceable actions. | Mid term End of project | Monitoring and evaluation specialist Gender Specialist | Field activities reports SAP key actions implementation report | Stakeholders / Women groups agree on joint actions and support them. The governments and partners support women inclusion, participation and empowerment in joint actions |
|  | GAPI 3: Number of direct project beneficiaries that are women participating in and benefiting from community level SLM activities | Mid-term Target: 160 women End of Project Target: 320 women | Population segregated by gender directly involved in pilot demonstration projects and those benefitted by project activities | All four riparian states: List of participants during project activities segregated by age and gender; Members of participant organizations, including information about women lead organizations; Women-led community-based organizations. | Annually | M&E specialist; UNDP Country office; GFPs Project consultants Project Coordination Team | Monitoring reports; List of participants segregated by gender; Members rosters of productive, and community-based organizations, segregated by gender. | Participation on each event is duly recorded |
|  | GAPI 4: Number of indirect project women beneficiaries | Mid-term Target: 3,135,000 women End of Project Target: 6,270,000 women | Population segregated by gender benefitting from project activities to strengthen management of the Limpopo River Basin and conserve its ecosystem services (targets based on estimate of 30% at mid-term and 60% at end of project of the basin’s population benefitting indirectly from project activities) | All four riparian states: Analysis of areas of the Limpopo River Basin benefitting from improved ecosystem services, including water supply, and estimates of populations of those areas | Annually | M&E specialist; UNDP Country office; Project consultants Project Coordination Team | Monitoring reports; population data | Population data for areas within the LRB is available |
|  | GAPI 5: Percentage of women engaged in sustainable land management activities at the pilot sites | Mid-term Target: 50% increase in the number of smallholder female agricultural producers involved in SLM activities at pilot sites End of Project Target: 100% increase in the number of smallholder female agricultural producers involved in SLM activities at pilot sites | Beneficiaries segregated by sex | All riparian states | Mid term End of project | Gender Specialist and M & E Specialist | Beneficiary lists, cash-payment registers/records, | Beneficiary lists are not duly recorded and updated. |
|  | GAPI 6: Number of SLM solutions identified and described through technical guidelines that aim to reduce differentiated risks and impacts on women in the LRB. | Mid-term Target: Number of management guidelines for improved SLM aimed at reducing differentiated risks and impacts on women in the LRB developed and endorsed by Member States: 1 End of Project Target: Number of management guidelines for improved SLM aimed at reducing differentiated risks and impacts on women in the LRB riparian states developed and used: 4 | Rating on a scale of 1 to 4: 1 = No guidelines for improved SLM in LRB. 2 = Guidelines for improved SLM under development in the LRB. 3 = Guidelines for improved SLM developed. 4 = Guidelines in use by LRB and riparian states. | All riparian States: Document level of development of guidelines for improved SLM at LRB and riparian state level according to the four steps of the scale | Mid term At the end of project | Project management unit M&E specialist | Monitoring report Guidelines documents | Delays in approval of guidelines Delays in pilot implementation The riparian states are willing to collaborate. Participation on each event is duly recorded |
|  | GAPI 7: Proportion of women in key roles within the knowledge and learning activities, and % of women appear in communication materials | Mid-term Target: 30% End of Project Target: 40% of communication materials have women | Number of women in key roles; Indicates the presence in pictures of participants, examples or videos that are women. | All riparian States: Communication materials | Mid term End of project | Gender Specialist, Stakeholder Engagement Specialist, and M&E Specialist | Communication products | Women and youth are prioritized for knowledge and learning activities. |
|  | GAPI 8: Participation of women in National Stakeholder Coordination Committees (NASCs) in each Member State, and a Basin-wide Stakeholder Committee (BASC), established to guide SAP and NAP development and negotiation and to make basin management decisions based on those documents | Mid-term Target: 4 NASCs and the BASC operating and leading the SAP and NAP development and negotiation processes, with women constituting at least 40% of committee members End of Project Target: At least 4 recommendations on stakeholder priorities for management of resources in the LRB made annually by each NASC and the BASC to LIMCOM | Existing coordination structures for basin and sub-basin management do not have significant participation by women at the decision-making level | All riparian states: Minutes of meetings of the NASCs and BASC | Annually | LIMSEC Monitoring and evaluation specialist Gender Specialist | Monitoring reports | Countries and institutions are supportive of women’s participation |
|  | GAPI 9: An updated policy and governance framework enables gender responsive variables and reduces differentiated risks and impacts on women in the LRB. | Mid-term Target: Rating for policy and legal framework: 2 A policy and legal framework study has been conducted and specific recommendations with gender analysis provided to strengthen the policy and governance of LRB institutional structures. Policy and governance framework has been updated and improved to ensure the visibility of women in decision-making End of Project Target: Rating for policy and legal framework: 4 | The current policy and governance framework does not explicitly consider the specific participation of community women or women’s associations, or their role on IWRM within the basin. | All riparian states: Document level of development of updated policy and legal framework. | Mid term At the end of project | LIMSEC Monitoring and evaluation specialist Gender Specialist | Monitoring reports Policy and legal framework reports | The countries and institutions are willing to collaborate. Interventions reports are duly recorded. |
|  | GAPI 10: Project M&E system generates gender differentiated information and impact indicators for decision making | Mid-term Target: 50% of information generated is differentiated End of Project Target: 70% of information is differentiated. 1 impact indicator | Project monitoring system | All riparian states: Monitoring report | Mid term End of project | Gender Specialist Monitoring & Evaluation Specialist | Monitoring reports | Monitoring systems fails. Interventions reports are duly recorded. |

## Annex 5: UNDP Social and Environmental Screening Procedure (SESP)

Project Information

| Project Information |  |
| --- | --- |
| - Project Title | Integrated Transboundary River Basin Management for the sustainable development of the Limpopo River Basin |
| - Project Number (i.e. Atlas project ID, PIMS+) | Project ID 10182; UNDP-GEF PIMS ID 6224 |
| - Location (Global/Region/Country) | Botswana, Mozambique, South Africa, Zimbabwe |
| - Project stage (Design or Implementation) | Prodoc |
| - Date |  |

Part A. Integrating Programming Principles to Strengthen Social and Environmental Sustainability

QUESTION 1: How Does the Project Integrate the Programming Principles in Order to Strengthen Social and Environmental Sustainability?

Briefly describe in the space below how the project mainstreams the human rights-based approach

Participation and inclusion: The primary objective of this project is to develop and implement a Strategic Action Programme for the Limpopo River Basin (LRB), utilizing evidence-based planning, development and management to uplift the living standards of the basin’s population and conserve the basin’s resources and ecosystem services. Strong stakeholder engagement, through enhancing capacity and knowledge of relevant regional and national governmental institutions as well as relevant stakeholders at the catchment level in the four countries, is a key element of the project. Building the capacity of stakeholders to sustainably manage water and key ecosystems is one of the strategic objectives of the project. As such, strong stakeholder engagement is a key design feature of the project. From its very conception the project was developed with guidance and inputs from stakeholders at the multilateral (LIMCOM) national (the four governments and their relevant agencies) and sub-national stakeholders. Prior to the PIF development, a LIMCOM Visioning Exercise was organised in January 2019, involving national consultations in all four basin states. Basin stakeholders were mapped during the LIMCOM’s visioning exercise including local communities, CSOs, Private Sectors (farmers, mining companies, etc.) active in the basin and utilizing resources of the basin. Further, UK CRIDF, USAID Resilient Water project, and GWP-Southern Africa were directly consulted during the development to ensure good synergies and complementarity across all its support to LIMCOM. As part of the Project Preparation Grant, a Stakeholder Engagement Plan has been developed with recommendations to ensure inclusive and participatory IWRM implementation during the project’s implementation. A wide range of stakeholders have been consulted and engaged in the process of defining details of project interventions during the project preparation and will be participating in the project implementation. A number of civil society organizations (including national and international NGOs) are active in the basin with activities relevant to IWRM, working in partnership with governments, local communities, and/or private sectors. They will be invited to local, national and/or regional workshops where proposed project interventions will be discussed for their inputs and comments. Furthermore, a Gender Equality and Social Inclusion Analysis and resulting a Gender Action Plan were developed as part of the PPG phase. These documents identify some of the structural challenges that vulnerable groups, including women, youth, the elderly and people with disabilities face in the project countries and formulate recommendations to ensure that the project will contribute to the gender mainstreaming efforts in the basin by LIMCOM and its Member States. The present SESP builds on these documents and reflects their findings and recommendations.

Briefly describe in the space below how the project is likely to improve gender equality and women’s empowerment

The governments of the four project countries have already identified and trained Gender Focal Points in Ministries in charge of water as part of a broader SADC initiative. The participation and engagement of those Gender Focal Points during the project implementation phase will be ensured. Several components of the project also include specific activities focused on gender mainstreaming, inclusiveness and participation (output 1.1.2, output 1.1.4). - Under output 1.1.2, the project will support institutional strengthening for transboundary river basin management and effective implementation of the Strategic Action Program (SAP) and the LIMCOM 5-year IWRM plans. The most relevant activity under this output is the mobilization of youth and incorporation of gender dynamics and social inclusion expertise for the development of extension services that promote capacity building at the grassroots level. - Under output 1.1.4, the project will focus on empowering local institutions to develop and implement resource management decisions, with the resources and capacities (both technical and financial) needed to enact change at the local level. Most notably, the project will strengthen the capacities of catchment management structures in each Member State to enable them to work closely with LIMSEC. To further facilitate inclusive and participatory management of resources in the LRB through the GEF project, the project will implement the Stakeholder Engagement Plan developed during the PPG phase that will ensure, among other things, gender mainstreaming and women and youth empowerment and engagement in activities organized and/or coordinated by LIMCOM (under Programme 5 of the LIMCOM IWRM Plan). The Gender Equality and Social Inclusion Action Plan includes gender-responsive measures to address gender gaps identified through the GESI Analysis. The recommendations from the GESI Action Plan are structured in 6 broad action areas: - Strengthen and or develop gender policies and related legislative instruments to facilitate the enforcement of gender strategies and actions in the LRB - Develop capacities of WRM institutions and personnel at local, national and regional levels to support coordination and cooperation on gender approaches to basin-wide water resources management. - Establish or strengthen institutional structures across all levels to promote establishment of platforms for inclusive participation of previously excluded groups including poor men, women, and persons with disabilities. - Promote collaborative research across Member States to better understand the varying and contextual gender and social needs for improved inclusiveness of water resources management and beneficiation within the basin. - Develop platforms at grassroots WRM structures to advance inclusive community participation, data gathering and sharing arrangements between the four riparian states. - Establish inclusive process and gender budgeting in water resources management processes The GESI Action Plan will also inform the Project’s Results Framework and the design of the project interventions so that the Results Framework includes effective gender-sensitive indicators.

Briefly describe in the space below how the project mainstreams sustainability and resilience

The very objective of the project is focused on sustainability and resilience by promoting sustainable development in the Limpopo River basin. The goal is to develop and implement a Strategic Action Program for the Limpopo River Basin (LRB) jointly implemented by the LIMCOM Member States that will utilize evidence-based planning and management to uplift the living standards of the basin’s population and conserve the basin’s resources and ecosystem services. All the project components are therefore geared to sustainability and resilience, by improving capacities (technical, operational) and participation, developing knowledge (surveys, assessments, models, scenarios) and actions (priorities, action plan, investment plan, pilots) to implement a basin wide IWRM. By improving the capacity and knowledge of governmental institutions as well as relevant stakeholders at the catchment level in the four countries, the project will contribute to the improved management of water and key ecosystems. Such an approach aims to improve the ability of the governments in the four countries to identify key challenges and better manage shocks (for more detail, see Section IV. Results and Partnerships in the Project Document). Furthermore, pilot Sustainable Land Management activities in selected sites in the four countries aim to address site-specific challenges linked to water supply, accessibility and quality, such as soil erosion and related sedimentation. This in turn is designed to improve the resilience of the site-specific communities to potential shocks from disruptions to water supply and from degradation of ecosystem services provided by agricultural and rangeland areas as well as aquatic ecosystems (for more detail, see Component 4 under Section IV in the Project Document).

Briefly describe in the space below how the project strengthens accountability to stakeholders

As mentioned above, the project relies on strong stakeholder engagement to determine its activities. Inputs were received from stakeholders at the multilateral level (LIMCOM), national level (the four governments and their relevant agencies), and sub-national level (including local communities, CSOs, Private Sectors, farmers, mining companies, etc.). as well as international partners, from the start of the conception stage (LIMCOM Visioning Exercise, stakeholder mapping, PIF development). As part of the Project Preparation Grant, a Stakeholder Engagement Plan (Prodoc Annex 8) has been developed with recommendations to ensure inclusive and participatory IWRM implementation during the project’s implementation. The project’s Grievance Mechanism, which is described on pages 41-45 of the Stakeholder Engagement Plan, is an important mechanism for accountability to stakeholders, and the project implementation team will ensure that project stakeholders and person impacted by the project are informed of the Grievance Mechanism. A wide range of stakeholders have been consulted and engaged in the process of defining details of project interventions during the project preparation and will be participating in the project implementation. A number of civil society organizations (including national and international NGOs) are active in the basin with activities relevant to IWRM, working in partnership with governments, local communities, and/or private sectors. They will be invited to local, national and/or regional workshops where proposed project interventions will be discussed for their inputs and comments.

Part B. Identifying and Managing Social and Environmental Risks

| QUESTION 2: What are the Potential Social and Environmental Risks? Note: Complete SESP Attachment 1 before responding to Question 2. | QUESTION 3: What is the level of significance of the potential social and environmental risks? Note: Respond to Questions 4 and 5below before proceeding to Question 5 |  |  |  | QUESTION 6: Describe the assessment and management measures for each risk rated Moderate, Substantial or High |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Risk Description (broken down by event, cause, impact) | Impact and Likelihood (1-5) | Significance (Low, Moderate Substantial, High) | Comments (optional) |  | Description of assessment and management measures for risks rated as Moderate, Substantial or High |  |  |
| Risk 1: There is a risk that stakeholders, in particular marginalized groups, are excluded from project activities, including those that focus on building capacities of catchment management structures as well as from participation in and potential benefits resulting from Sustainable Land Management (SLM) pilots. Overarching Principle P.3 P. 6, P.13 | I = 3 L = 3 | Moderate | Existing customs and traditions have a significant influence over access to knowledge and participation in decision making. The Gender Equality and Social Inclusion Analysis identifies women and vulnerable groups (including people living with disabilities) as most at risk of exclusion from the benefits of participation in project activities and therefore most in need of appropriate consultation and capacity building. In addition, women and vulnerable groups generally lack knowledge and self-confidence to articulate their own issues. These barriers are especially evident with elderly women and people living with disability, who have not attended formal education. There are currently no special considerations to ensure that youth are represented, and their voices are heard in the planning and management of water resources at the Basin scale. Stakeholder feedback has generally reported that the youth lack interest in land management (farming etc.) |  | A Gender Equality and Social Inclusion Analysis was conducted as part of the PPG phase to better understand this risk and to identify specific mitigation measures in relation to women, youth, people with disabilities, and other vulnerable groups in a Gender Equality and Social Inclusion (GESI) Action Plan (see Annex 9). The implementation of the Plan will need to be ensured during project implementation |  |  |
| Risk 2: There is a risk that, in the absence of specific measures to ensure the contrary, women may be discriminated against/excluded from participating in or benefiting from the activities of this project, including capacity-building and the SLM site activities. Overarching Principle P.10, P.11 | I = 3 L = 3 | Moderate | Gender equality and mainstreaming must be included in the project design or there is a risk that women’s views and concerns will not be integrated into the project and that women will not benefit from the project interventions in an equal manner. This is particularly important given that: - Institutions related to the management of water are gender biased. While women are generally responsible for ensuring household water supply to meet domestic needs. Their representation in water resources management governing bodies is relatively low. - Despite the existence of policies and legislation to ensure participation and representation of women, there is very poor enforcement mechanisms in place as a starting point - Even where women are represented in water management structures, decisions in those structures still tend to be taken by men - Government gender balance quota policies usually apply to political appointments at higher levels of government, rather than governing bodies at the catchment or sub catchment levels. - Despite a higher proportion of women being engaged in farming and reforms have been made to remove discriminatory legal provisions relating to land ownership and use in the project countries, discriminatory practices under customary law remain, with land traditionally transferred along male lineage It is difficult for women to obtain official land rights. - Logistically it is more difficult for women to attend relevant meetings, which are held at times when women will be preparing food for their household or ensuring that school children are ready. This makes it difficult for women to volunteer or compete for positions on governance bodies or other participatory platforms It should be noted that stakeholders at the Zimbabwe SLM pilot site (Guyu-Chelsea irrigation scheme in Gwanda District) did not flag risks of gender discrimination in relation to accessing potential benefits of such pilots, instead insisting that interest and motivation in participating would be the determining factors. Stakeholders at the South Africa Mapochs SLM pilot site also mentioned the prevalence of gender-based violence and sexual assault. |  | As noted above, a Gender Equality and Social Inclusion Analysis was conducted as part of the PPG phase to better understand this risk and to identify specific mitigation measures in a Gender Equality and Social Inclusion (GESI) Action Plan (see Annex 9). The implementation of the Plan will need to be ensured during project implementation. |  |  |
| Risk 3: There is a risk that, in the absence of mitigation measures, stakeholders whose livelihoods rely on direct use of the water basin may be negatively affected (economic displacement e.g., loss of assets or access to resources due to access restrictions) due to pilot project activities. Standard 5 q (2) and q (4) | I = 4 L = 2 | Moderate | The SLM pilot activities described below are indicative and will be confirmed and developed in more detail during project inception Botswana: Possible SLM activities for Mogobane SLM pilot site - Land reclamation / erosion control (e.g., installation of gabions; use of stones) - Conservation and/or restoration of overgrazed pastures through better communal grazing land management practices (especially during the dry season); demarcation of communal grazing lands by erecting fences to control and manage grazing; and communal agreements to control stock numbers. Mozambique: Possible SLM activities for Massingir SLM pilot site: - Capacity building of local communities (through rural extension services) in sustainable land management practices, including: 1) conservation agriculture practices; 2) agroforestry; 3) planting of selected tree species to halt soil erosion (e.g., gulley erosion) in identified critical spots around selected communities; and 4) establishment and maintenance of a forested buffer zone all around the Massingir reservoir Additional potential activities identified include: - Capacity building in crop diseases control - Strengthened community forest management - Improved techniques for charcoal/firewood production and reducing impacts on deforestation rates - Support for promoting the new Land Law and land delimitation and support for district level planning - Sustainable sourcing of wood for charcoal production - Establishment/demarcation of dedicated forest plantations for charcoal production - Optimized methods for wood to charcoal conversion efficiency - Establish and implement a monitoring system of soil erosion and sedimentation processes in the Massingir reservoir South Africa: 1) Possible activities for Molemane pilot site: - Development of an SLM plan for the A31C catchment - Management of invasive alien species (populus reeds, poplars) that are invading the river and are affecting river flow 2) Possible activities for Mapochs pilot site - Development of an SLM plan for the B41C catchment - Grazing land rehabilitation - Mining rehabilitation - Control of sedimentation Zimbabwe: Possible activities for Guyu-Chelesa Irrigation scheme in Gwanda District pilot site: gully reclamation to control siltation of the Thuli weir and sediment deposition on the irrigation scheme. Specific activities: - Reforestation Construction of gabions - Planting of vetiver grass - Capacity development of the beneficiaries in catchment conservation and water management Based on these possible SLM activities, there are varying risks of negative impacts on stakeholder tenure rights, including access to and use of land and water resources. However, initial stakeholder engagement workshops at the pilot sites showed that in general the risk of negative livelihood impacts from SLM activities were perceived as being low and instead positive impacts were anticipated |  | Stakeholders consulted during initial pilot site discussions generally emphasized the importance of timely consultation, provision of appropriate information and inclusive capacity building to ensure understanding and buy-in. Specific recommendations for the development of a communication plan and consultation measures that addresses varying needs by men, women, persons with disabilities and other vulnerable groups are included in the GESI and should be implemented prior to the implementation of any SLM pilot activities. Given the current general nature of proposed SLM activities, further site-specific assessments will be required in the inception phase to determine the site-specific risks and necessary mitigation measures. All SLM pilot site activities will have to be screened prior to final selection and subsequent implementation using the social and environmental risk screening checklist contained in the present document. - The screening checklist will need to be filled out by the project proponent - Where the project proponent has answered “yes” to any of the questions in the checklist, Part B of the SESP (describing the risk, impact, likelihood and significance) will need to be filled out and shared with the Project Manager and UNDP for review/clearance and confirmation of any necessary additional site-specific assessments and the most appropriate mitigation measures. - Such site-specific assessments (specific to the identified potential social and environmental risks and/or impacts) and mitigation measures (including risk specific safeguard plans) should be developed in accordance with UNDP guidance, tools and templates, including early and continuous stakeholder engagement. - The screening process will also include site-specific stakeholder engagement to ensure that all potentially affected people are identified, informed and engaged in the design process prior to implementation. This includes a discussion of potential social and environmental risks, mitigation measures as well as the opportunity to raise related concerns during the engagement process. Given the limited budget for SLM pilot activities, pilot activities that carry strong risks of any of the following should be avoided: - Physical displacement or restrictions of physical access to natural resources - Economic displacement (loss of assets or income linked to use of natural resources due to land acquisition or access restrictions) - Use of pesticides that may have a negative effect on the environment or human health - Alterations to landscapes and natural features with cultural significance Specific examples of such activities (currently proposed) include: - Afforestation - Establishment of forest plantations for charcoal production - Management of invasive species r If such activities are determined to be justified due to the potential benefits, site-specific assessment(s) and management plan(s) will need to be developed, including a Resettlement Action Plan or Livelihood Restoration Plan where relevant, consulted and disclosed prior to implementation of the proposed pilot. |  |  |
| Risk 4: There is a risk that, in the absence of mitigation measures, some SLM pilot activities could be implemented within or adjacent to critical habitats and/or environmentally sensitive areas, including (but not limited to) legally protected areas (e.g., nature reserve, national park), areas proposed for protection, or recognized as such by authoritative sources and/or indigenous peoples or local communities. | I= 3 L=2 | Moderate | Protected Areas (term used as a general description of natural area that has a protected status under national law) in or near SLM pilot sites: Botswana (SLM pilot site Mogobane dam in the area Southeast District). Relevant natural sites: - Mokolodi nature reserve - Manyelanong game reserve Mozambique (SLM pilot site area, Massingir dam area, Gaza Province). Relevant natural sites: - A portion of the Limpopo National Park (2,100 Km2) is in the Massingir District, along the northern part of the Dam. - Several private nature-based tourism sites are in the area, including game farms (Xinguile Game Park; Fazenda do Massingir Safari and Twin City) and a community driven tourism venture at the Covane Lodge. South Africa (SLM pilot area Molemane, A31C catchment of the Marico sub-basin). Relevant natural sites: - Molemane nature reserve |  | As noted above, all SLM pilot site activities will have to be screened prior to final selection and subsequent implementation using the social and environmental risk screening checklist contained in the present document. Prior to the selection of any SLM activities, the site-specific screening (outlined above) will be carried out and shared with the project manager and UNDP for review/clearance. Where a proposed SLM activity could be implemented in or adjacent to critical habitats and/or environmentally sensitive areas and the risks have been identified and their impact, likelihood and significance have been estimated, and despite the cost of mitigation the project proponent wishes to move forward with them, then a site-specific Environmental and Social Management Plan would be required and would need to be disclosed and cleared prior to implementation of the pilot activities. |  |  |
| Risk 5: There is a risk that, in the absence of mitigation measures, some SLM pilot activities could cause changes to the use of lands and resources that may have adverse impacts on habitats, ecosystems, and/or livelihoods Standard 1 q (3) q(8) | I= 3 L= 1 | Moderate | Specific activities related to these potential risks include: - Afforestation - Establishment of forest plantations for charcoal production |  | Activities such as afforestation and establishment of forest plantations for charcoal production carry particularly high risks of adverse impacts on habitats, ecosystems, and/or livelihoods. Prior to the selection of any such activities, the site-specific screening (outlined above) will be carried out and shared with the project manager and UNDP for review/clearance If, once the risks have been identified and their impact, likelihood and significance have been estimated, and despite the cost of mitigation the project proponent wishes to move forward with them, then a site-specific Environmental and Social Management Plan would be required and would need to be disclosed and cleared prior to implementation of the pilot activities. |  |  |
| Risk 6: There is a risk that, in the absence of mitigation measures, some SLM pilot activities could include the use of pesticides that may have a negative effect on the environment or human health Standard 8 q (5) | I= 3 L= 1 | Moderate | Specific activities related to these potential risks include: - Management of invasive alien species (populus reeds, poplars) that are invading the river and are affecting river flow |  | Due to the potential negative impact linked to the mentioned activity and the limited funds available to mitigate these risks, the project will seek to avoid SLM pilot activities that employ biological and chemical controls of invasive alien species. If after having considered such approaches recourse to pesticide use is deemed necessary, a safe, effective and environmentally sound pest management approach in accordance with the WHO/FAO International Code of Conduct on Pesticide Management should be adopted. An Integrated Pest Management (IPM) approach should be utilized to prevent unacceptable levels of pest damage. A Pest Management Plan should be developed, to demonstrate how IPM will be promoted to reduce reliance on pesticides and to describes measures to minimize risks of pesticide use. |  |  |
| Risk 7: There is a risk that in the absence of mitigation measures, some SLM pilot activities could be implemented in areas adjacent to or within a Cultural Heritage site, or include alterations to landscapes and natural features with cultural significance Standard 4 q (1) and (4) | I=3 L=1 | Low | Due to the remaining uncertainty surrounding the specific locations of the pilot sites, the risk of SLM activities being carried out adjacent to or potentially having an impact on sites with cultural significance needs to be mentioned. |  | All SLM pilot site activities will have to be screened prior to final selection and subsequent implementation following the procedure outlined above. As such, any activities that could be carried out adjacent to or potentially have an impact on sites with cultural significance will be identified prior to clearance. Due to the limited funds available to mitigate these risks if identified, the project will seek to avoid SLM pilot activities in such locations. If such activities are determined to be justified due to the potential benefits, site-specific assessment(s) and management plan(s) will need to be developed. |  |  |
| Risk 8. The project activities are located in areas that may experience climate and disaster hazards, such as flooding. | I=2 L=4 | Moderate | While project activities are located in areas that may be susceptible to flooding, it is not anticipated that project activities themselves will exacerbate, accelerate or increase exposure to climate and disaster hazards. Therefore, the “Impact” of potential project-induced hazard risk is rated “Minor” as there are minor to negligible anticipated adverse hazard related impacts on communities and the environment as a result of project activities, particularly considering that the project does not involve infrastructure or physical interventions that could increase hazard-risk in the event of a flood. However, because the Likelihood of flooding is high in the context, a related risk is also noted in the Project Risk Log (see Risk 8) to consider the effectiveness and delivery of the project in achieving its objectives related to the effects of climate change. |  | Potential site-specific climate and disaster hazards will be screened through the SLM pilot screenings to identify if any activities proposed at a site may exacerbate these risks or present hazards (including in the event of a flood), in which case those activities would be avoided where possible. In cases where it is deemed such activities are necessary for the objectives of the project, site-specific risk management and mitigation measures would be developed and in place prior to implementation of the pilot. |  |  |
|  | QUESTION 4: What is the overall project risk categorization? |  |  |  |  |  |  |
|  | Low Risk |  |  | ☐ |  |  |  |
|  | Moderate Risk |  |  | X | Due to the current general nature and wide range of possible SLM pilot activities, the project risk categorization is “Moderate” A screening procedure for pilot projects has been outlined above and is included in the Prodoc. This procedure is designed so as to identify, in particular, any risk of physical or economic displacement linked to possible SLM pilot activities during the activity design stage. Given the low budget for SLM pilot activities, pilot activities that carry such risks are avoided. If such activities are nevertheless chosen or other social and environmental risks identified, relevant site-specific assessment(s) and management plan(s) will need to be developed, consulted, disclosed and cleared prior to implementation of the pilot activities. |  |  |
|  | Substantial Risk |  |  | ☐ |  |  |  |
|  | High Risk |  |  | ☐ |  |  |  |
|  | QUESTION 5: Based on the identified risks and risk categorization, what requirements of the SES are triggered? (check all that apply) |  |  |  |  |  |  |
|  | Question only required for Moderate, Substantial and High-Risk projects |  |  |  |  |  |  |
|  | Is assessment required? (check if “yes”) |  |  |  |  |  | Status? (completed, planned) |
|  | if yes, indicate overall type and status |  |  |  | X | Targeted assessment(s) | The need for further site-specific assessments will be determined through subsequent screening of proposed pilot projects. |
|  |  |  |  |  | ☐ | ESIA (Environmental and Social Impact Assessment) |  |
|  |  |  |  |  | ☐ | SESA (Strategic Environmental and Social Assessment) |  |
|  | Are management plans required? (check if “yes) |  |  | X |  |  |  |
|  | If yes, indicate overall type |  |  |  | X | Targeted management plans (e.g., Gender Action Plan, Emergency Response Plan, Waste Management Plan, others) | The need for site-specific ESMPs will be determined through subsequent screening of proposed pilot projects. |
|  |  |  |  |  | X | ESMP (Environmental and Social Management Plan which may include range of targeted plans) | The need for site-specific ESMPs will be determined through subsequent screening of proposed pilot projects. |
|  |  |  |  |  | ☐ | ESMF (Environmental and Social Management Framework) |  |
|  | Based on identified risks, which Principles/Project-level Standards triggered? |  |  |  | Comments (not required) |  |  |
|  | Overarching Principle: Leave No One Behind |  |  |  |  |  |  |
|  | Human Rights |  |  | X | See comment on risk 1 |  |  |
|  | Gender Equality and Women’s Empowerment |  |  | X | See comment on risk 2 |  |  |
|  | Accountability |  |  | X | See comment on risk 1 |  |  |
|  | 1. Biodiversity Conservation and Sustainable Natural Resource Management |  |  | X | See comment on risk 4 |  |  |
|  | 2. Climate Change and Disaster Risks |  |  | ☐ |  |  |  |
|  | 3. Community Health, Safety and Security |  |  | ☐ |  |  |  |
|  | 4. Cultural Heritage |  |  | ☐ |  |  |  |
|  | 5. Displacement and Resettlement |  |  | X | See comment on risk 3 |  |  |
|  | 6. Indigenous Peoples |  |  | ☐ | Following due diligence by the SES consultant, no nationally recognized Indigenous Peoples were identified in any of the selected pilot sites. This includes Indigenous Peoples as defined under international law (in particular ILO Convention N°169 and UNDRIP) and UNDP’s SES. While impacts on indigenous peoples are not anticipated, site specific screenings for Component 4 will confirm if indigenous peoples may be affected and if so, to ensure the requirements of Standard 6 are met. |  |  |
|  | 7. Labour and Working Conditions |  |  | ☐ |  |  |  |
|  | 8. Pollution Prevention and Resource Efficiency |  |  | X | See comment on risk 5 |  |  |

Final Sign Off

Final Screening at the design-stage is not complete until the following signatures are included

| Signature | Date | Description |
| --- | --- | --- |
| QA Assessor |  | UNDP staff member responsible for the project, typically a UNDP Programme Officer. Final signature confirms they have “checked” to ensure that the SESP is adequately conducted. |
| QA Approver |  | UNDP senior manager, typically the UNDP Deputy Country Director (DCD), Country Director (CD), Deputy Resident Representative (DRR), or Resident Representative (RR). The QA Approver cannot also be the QA Assessor. Final signature confirms they have “cleared” the SESP prior to submittal to the PAC. |
| PAC Chair |  | UNDP chair of the PAC. In some cases PAC Chair may also be the QA Approver. Final signature confirms that the SESP was considered as part of the project appraisal and considered in recommendations of the PAC. |

SESP Attachment 1. Social and Environmental Risk Screening Checklist

| Checklist Potential Social and Environmental Risks |  |
| --- | --- |
| INSTRUCTIONS: The risk screening checklist will assist in answering Questions 2-6 of the Screening Template. Answers to the checklist questions help to (1) identify potential risks, (2) determine the overall risk categorization of the project, and (3) determine required level of assessment and management measures. Refer to the SES toolkit for further guidance on addressing screening questions. |  |
| Overarching Principle: Leave No One Behind Human Rights | Answer (Yes/No) |
| P.1 Have local communities or individuals raised human rights concerns regarding the project (e.g., during the stakeholder engagement process, grievance processes, public statements)? | No |
| P.2 Is there a risk that duty-bearers (e.g., government agencies) do not have the capacity to meet their obligations in the project? | No |
| P.3 Is there a risk that rights-holders (e.g., project-affected persons) do not have the capacity to claim their rights? | Yes |
| Would the project potentially involve or lead to: |  |
| P.4 adverse impacts on enjoyment of the human rights (civil, political, economic, social or cultural) of the affected population and particularly of marginalized groups? | No |
| P.5 inequitable or discriminatory impacts on affected populations, particularly people living in poverty or marginalized or excluded individuals or groups, including persons with disabilities? | No |
| P.6 restrictions in availability, quality of and/or access to resources or basic services, in particular to marginalized individuals or groups, including persons with disabilities? | Yes |
| P.7 exacerbation of conflicts among and/or the risk of violence to project-affected communities and individuals? | No |
| Gender Equality and Women’s Empowerment |  |
| P.8 Have women’s groups/leaders raised gender equality concerns regarding the project, (e.g., during the stakeholder engagement process, grievance processes, public statements)? | No |
| Would the project potentially involve or lead to: |  |
| P.9 adverse impacts on gender equality and/or the situation of women and girls? | No |
| P.10 reproducing discriminations against women based on gender, especially regarding participation in design and implementation or access to opportunities and benefits? | Yes |
| P.11 limitations on women’s ability to use, develop and protect natural resources, taking into account different roles and positions of women and men in accessing environmental goods and services? For example, activities that could lead to natural resources degradation or depletion in communities who depend on these resources for their livelihoods and well being | Yes |
| P.12 exacerbation of risks of gender-based violence? For example, through the influx of workers to a community, changes in community and household power dynamics, increased exposure to unsafe public places and/or transport, etc. | No |
| Sustainability and Resilience: Screening questions regarding risks associated with sustainability and resilience are encompassed by the Standard-specific questions below |  |
| Accountability |  |
| Would the project potentially involve or lead to: |  |
| P.13 exclusion of any potentially affected stakeholders, in particular marginalized groups and excluded individuals (including persons with disabilities), from fully participating in decisions that may affect them? | Yes |
| P.14 grievances or objections from potentially affected stakeholders? | No |
| P.15 risks of retaliation or reprisals against stakeholders who express concerns or grievances, or who seek to participate in or to obtain information on the project? | No |
| Project-Level Standards |  |
| Standard 1: Biodiversity Conservation and Sustainable Natural Resource Management |  |
| Would the project potentially involve or lead to: |  |
| 1.1 adverse impacts to habitats (e.g., modified, natural, and critical habitats) and/or ecosystems and ecosystem services? For example, through habitat loss, conversion or degradation, fragmentation, hydrological changes | No |
| 1.2 activities within or adjacent to critical habitats and/or environmentally sensitive areas, including (but not limited to) legally protected areas (e.g., nature reserve, national park), areas proposed for protection, or recognized as such by authoritative sources and/or indigenous peoples or local communities? | Yes |
| 1.3 changes to the use of lands and resources that may have adverse impacts on habitats, ecosystems, and/or livelihoods? (Note: if restrictions and/or limitations of access to lands would apply, refer to Standard 5) | Yes |
| 1.4 risks to endangered species (e.g., reduction, encroachment on habitat)? | No |
| 1.5 exacerbation of illegal wildlife trade? | No |
| 1.6 introduction of invasive alien species? | No |
| 1.7 adverse impacts on soils? | No |
| 1.8 harvesting of natural forests, plantation development, or reforestation? | Yes |
| 1.9 significant agricultural production? | No |
| 1.10 animal husbandry or harvesting of fish populations or other aquatic species? | No |
| 1.11 significant extraction, diversion or containment of surface or ground water? For example, construction of dams, reservoirs, river basin developments, groundwater extraction | No |
| 1.12 handling or utilization of genetically modified organisms/living modified organisms? | No |
| 1.13 utilization of genetic resources? (e.g. collection and/or harvesting, commercial development) | No |
| 1.14 adverse transboundary or global environmental concerns? | No |
| Standard 2: Climate Change and Disaster Risks |  |
| Would the project potentially involve or lead to: |  |
| 2.1 areas subject to hazards such as earthquakes, floods, landslides, severe winds, storm surges, tsunami or volcanic eruptions? | Yes |
| 2.2 outputs and outcomes sensitive or vulnerable to potential impacts of climate change or disasters? For example, through increased precipitation, drought, temperature, salinity, extreme events, earthquakes | No |
| 2.3 increases in vulnerability to climate change impacts or disaster risks now or in the future (also known as maladaptive or negative coping practices)? For example, changes to land use planning may encourage further development of floodplains, potentially increasing the population’s vulnerability to climate change, specifically flooding | No |
| 2.4 increases of greenhouse gas emissions, black carbon emissions or other drivers of climate change? | No |
| Standard 3: Community Health, Safety and Security |  |
| Would the project potentially involve or lead to: |  |
| 3.1 construction and/or infrastructure development (e.g., roads, buildings, dams)? (Note: the GEF does not finance projects that would involve the construction or rehabilitation of large or complex dams) | No |
| 3.2 air pollution, noise, vibration, traffic, injuries, physical hazards, poor surface water quality due to runoff, erosion, sanitation? | No |
| 3.3 harm or losses due to failure of structural elements of the project (e.g., collapse of buildings or infrastructure)? | No |
| 3.4 risks of water-borne or other vector-borne diseases (e.g., temporary breeding habitats), communicable and noncommunicable diseases, nutritional disorders, mental health? | No |
| 3.5 transport, storage, and use and/or disposal of hazardous or dangerous materials (e.g., explosives, fuel and other chemicals during construction and operation)? | No |
| 3.6 adverse impacts on ecosystems and ecosystem services relevant to communities’ health (e.g., food, surface water purification, natural buffers from flooding)? | No |
| 3.7 influx of project workers to project areas? | No |
| 3.8 engagement of security personnel to protect facilities and property or to support project activities? | No |
| Standard 4: Cultural Heritage |  |
| Would the project potentially involve or lead to: |  |
| 4.1 activities adjacent to or within a Cultural Heritage site? | Yes |
| 4.2 significant excavations, demolitions, movement of earth, flooding or other environmental changes? | No |
| 4.3 adverse impacts to sites, structures, or objects with historical, cultural, artistic, traditional or religious values or intangible forms of culture (e.g. knowledge, innovations, practices)? (Note: projects intended to protect and conserve Cultural Heritage may also have inadvertent adverse impacts) | No |
| 4.4 alterations to landscapes and natural features with cultural significance? | Yes |
| 4.5 utilization of tangible and/or intangible forms (e.g. practices, traditional knowledge) of Cultural Heritage for commercial or other purposes? | No |
| Standard 5: Displacement and Resettlement |  |
| Would the project potentially involve or lead to: |  |
| 5.1 temporary or permanent and full or partial physical displacement (including people without legally recognizable claims to land)? | No |
| 5.2 economic displacement (e.g. loss of assets or access to resources due to land acquisition or access restrictions – even in the absence of physical relocation)? | Yes |
| 5.3 risk of forced evictions? | No |
| 5.4 impacts on or changes to land tenure arrangements and/or community-based property rights/customary rights to land, territories and/or resources? | Yes |
| Standard 6: Indigenous Peoples |  |
| Would the project potentially involve or lead to: |  |
| 6.1 areas where indigenous peoples are present (including project area of influence)? | No |
| 6.2 activities located on lands and territories claimed by indigenous peoples? | No |
| 6.3 impacts (positive or negative) to the human rights, lands, natural resources, territories, and traditional livelihoods of indigenous peoples (regardless of whether indigenous peoples possess the legal titles to such areas, whether the project is located within or outside of the lands and territories inhabited by the affected peoples, or whether the indigenous peoples are recognized as indigenous peoples by the country in question)? If the answer to screening question 6.3 is “yes”, then the potential risk impacts are considered significant, and the project would be categorized as either Substantial Risk or High Risk | No |
| 6.4 the absence of culturally appropriate consultations carried out with the objective of achieving FPIC on matters that may affect the rights and interests, lands, resources, territories and traditional livelihoods of the indigenous peoples concerned? | No |
| 6.5 the utilization and/or commercial development of natural resources on lands and territories claimed by indigenous peoples? | No |
| 6.6 forced eviction or the whole or partial physical or economic displacement of indigenous peoples, including through access restrictions to lands, territories, and resources? Consider, and where appropriate ensure, consistency with the answers under Standard 5 above | No |
| 6.7 adverse impacts on the development priorities of indigenous peoples as defined by them? | No |
| 6.8 risks to the physical and cultural survival of indigenous peoples? | No |
| 6.9 impacts on the Cultural Heritage of indigenous peoples, including through the commercialization or use of their traditional knowledge and practices? Consider, and where appropriate ensure, consistency with the answers under Standard 4 above. | No |
| Standard 7: Labour and Working Conditions |  |
| Would the project potentially involve or lead to: (note applies to project and contractor workers) | No |
| 7.1 working conditions that do not meet national labour laws and international commitments? | No |
| 7.2 working conditions that may deny freedom of association and collective bargaining? | No |
| 7.3 use of child labour? | No |
| 7.4 use of forced labour? | No |
| 7.5 discriminatory working conditions and/or lack of equal opportunity? | No |
| 7.6 occupational health and safety risks due to physical, chemical, biological and psychosocial hazards (including violence and harassment) throughout the project life cycle? | No |
| Standard 8: Pollution Prevention and Resource Efficiency |  |
| Would the project potentially involve or lead to: |  |
| 8.1 the release of pollutants to the environment due to routine or non-routine circumstances with the potential for adverse local, regional, and/or transboundary impacts? | No |
| 8.2 the generation of waste (both hazardous and non-hazardous)? | No |
| 8.3 the manufacture, trade, release, and/or use of hazardous materials and/or chemicals? | No |
| 8.4 the use of chemicals or materials subject to international bans or phase-outs? For example, DDT, PCBs and other chemicals listed in international conventions such as the Montreal Protocol, Minamata Convention, Basel Convention, Rotterdam Convention, Stockholm Convention | No |
| 8.5 the application of pesticides that may have a negative effect on the environment or human health? | Yes |
| 8.6 significant consumption of raw materials, energy, and/or water? | No |

## Annex 6: UNDP Risk Register

| Project Title: Integrated Transboundary River Basin Management for the sustainable development of the Limpopo River Basin | Project Number: 10182 | Date: |
| --- | --- | --- |

| # | Description | Risk Category | Impact & Probability | Risk Treatment / Management Measures | Risk Owner |
| --- | --- | --- | --- | --- | --- |
| 1 | Basin states may not be willing to release data for use by LIMCOM, posing a significant risk to the achievement of project outcomes that depend heavily on up-to-date and complete data, including the TDA, LIMIS, and joint basin planning activities in general | Political | Low (Likelihood: 1; Impact: 4) | The LIMCOM member states have demonstrated their commitment to information and data sharing for joint planning, development and management of the Limpopo River Basin in several ways. The member states have established the LIMCOM Commission, which is a concrete commitment to transboundary water cooperation specifically directed to the joint planning, management and development of the resources of the LRB. Article 7 (7.2d) of the 2003 LIMCOM Agreement prioritizes the development of LIMCOM’s data and information sharing protocol and the facilitation of data and information exchange as part of its institutional capacity strengthening efforts. In addition, all of LIMCOM’s member states have signed and ratified the SADC Revised Protocol on Shared Watercourses, which provides the legal basis for the member states to cooperate for joint management of shared watercourses across the SADC sub-region. The underlying assumption behind all of these regional protocols and agreements is that data and information will be made available and shared at a transboundary scale to feed informed planning, development and management and thereby foster transboundary cooperation. The member states have varying capacities for data collection, storage and analysis and varying levels of information / database systems, and as such some countries have a greater ability to share data. The project will support investments in order to level the playing field in data collection, storage and analysis through well-established transboundary environmental monitoring frameworks with harmonized standards amongst involved cooperating Member States; joint basin surveys/expeditions; and accelerating the on-going processes to establish the LIMPOPO Transboundary Flood Forecasting & Early Warning System (FFEWS) and to strengthen the institutional capacity of LIMCOM Member States to sustain the FFEWS. | Project Coordinator |
| 2 | Level, quality and consistency of LIMCOM member states engagement with and commitment to LIMCOM as a multi-country river basin management and governance mechanism | Political | Moderate (Likelihood: 2; Impact: 4) | The commitments by its member states to LIMCOM are very strong. Although South Africa experienced internal challenges that led to the temporary absence of South African delegations in ALL regional fora, including LIMCOM, South Africa has demonstrated its commitment to LIMCOM and continues to contribute to the sustainability of the organization. Currently, South Africa is fully engaged in LIMCOM regional activities and participates in all LIMCOM Task Teams, including acting as the leader of both the Flood Forecasting Task Team and the Legal Task Team that is guiding the update of the LIMCOM Agreement. Furthermore, South Africa’s support for LIMCOM’s agenda is illustrated by its agreement to provide the LIMCOM Secretariat with a seconded Senior Financial Officer to support the on-going effort for institutional strengthening of the LIMCOM Secretariat. Similarly, despite its significant internal political challenges, Zimbabwe plays an active part in LIMCOM and other regional institutions. The commitment of all member states to LIMCOM is further demonstrated by the recent decision to establish the LIMCOM Council of Ministers as the highest new decision-making body of LIMCOM, and the decision by all of the member states to sign the SADC Revised Protocol on Shared Watercourses, which provides the legal basis for the member states to cooperate for joint management of shared watercourses across the SADC sub-region. The project will further mitigate any risks of low engagement and commitment to LIMCOM by the Member States by strengthening the capacities of both LIMCOM and its Member States (under Output 1.1.2), including strengthening the governance capacities of Member State institutions (e.g. National Water and Environmental Departments; Catchment Management Authorities; Agricultural Extension Services; Municipalities; Local Governments; etc.) to undertake planning and implementation of priority actions in the SAP and IWRM plans, thereby further integrating the priorities and actions of Member State institutions within LIMCOM’s basin-wide planning and management framework, as well as providing positive benefits to the participating Member States from their active participation in LIMCOM. | Project Coordinator |
| 3 | Political commitment on the SAP, developed based on the TDA, will not be secured by the end of the project | Political | Low (Likelihood: 1; Impact: 4) | There is some risk that the process for securing ministerial endorsement by the Member States of the SAP and NAPs may prevent those plans from being endorsed before the project ends. However, LIMCOM and its member states are clear about the need to make a political commitment to the Limpopo SAP through endorsement at the ministerial level by all member states, and two of the member states (Botswana and South Africa) are already familiar with the TDA-SAP approach and its requirements through their involvement in the Cubango-Okavango and Orange-Senqu river basins. Furthermore, there is on-going high-level political momentum among the member states to establish the LIMCOM Ministerial Council as the highest decision making body of LIMCOM, and if this body is established before or during the SAP development process, it will provide an additional important mechanism for relevant Ministers to be part of the SAP development process, thereby building a sense of ownership and significantly increasing the chances of the timely approval and signing of the SAP and related documents. Finally, the project will engage multiple sectors and high-level government officials from the early stages of the TDA-SAP process to increase the strong sense of ownership on the SAP. | Project Coordinator & Senior Technical Advisor |
| 4 | Lack of inter-sectorial coordination and consultation is the major hurdle to IWRM implementation and every effort needs to be made to overcome it at the local, national and basin-wide levels. | Organizational | Moderate (Likelihood: 2; Impact: 4) | The project will support LIMCOM in establishing National Stakeholder Coordination Committees (NASCs) in each Member State as well as a Basin-wide Stakeholder Committee (BASC). The NASCs will provide platforms to enable Basin stakeholders to provide input into Basin-wide processes and decisions; to serve as a vehicle for dissemination of information; and to function as a body for coordinating and harmonising Basin-wide stakeholder involvement and participation. The BASC shall be made up of NASC focal points and regional partners active in the Basin, including stakeholders from the water sector but also from other sectors including agriculture, environment, physical planning, mining, etc. Some of the functions of the BASC could include (i) coordinating NASC inputs into Basin-wide LIMCOM processes; (ii) planning and organising an annual Limpopo Basin Stakeholders’ Forum; and (iii) serving as the nucleus of a Basin-wide consultative platform. Parallel efforts will be made to strengthen existing multi-stakeholder dialogue platforms such as the Regional Water Administrations as well as River Basin Committees and varying catchment management structures in each of the Member States. With regard to the latter, the project will work to strengthen the capacities of existing catchment management structures in each Member State, which typically include representatives of local governments, traditional leaders, different types of basin resource users, and water resource management agencies at the basin level, to enable them to work closely with LIMSEC and to be effective partners in the development and implementation of the SAP and NAPs as well as the LIMCOM 5-year IWRM plans. At present, various forms of catchment management structures exist within the Limpopo River Basin in both Zimbabwe and Mozambique, and South Africa is moving towards the establishment of a structure in the basin (at least two catchment management structures exist already in other parts of South Africa). Currently there is little information sharing or collaboration among the existing catchment management structures in the LRB, but the project will work to strengthen such activities and to link the existing catchment level management plans with the transboundary approaches to be identified in the SAP (using the National Action Plans as a mechanism to do this). Finally, the LRB is one of the basins that is most severely affected by the impacts of extreme weather events, and all Member States are very much aware of the critical importance of inter-sectorial coordination for disaster management, and thus familiar with the approaches and benefits of basin-wide inter-sectorial coordination to manage natural resources related challenges. For this reason, the project will seek to learn from the existing high level inter-sectorial coordination in the basin on disaster management and how it can be oriented to a much broader IWRM perspective. | Project Coordinator & Senior Technical Advisor |
| 5 | Poor coordination among various projects supporting LIMCOM that are funded by different entities, leading to sub-optimal results delivery or duplication of work | Strategic | Low (Likelihood: 1; Impact; 3) | LIMCOM’s IWRM Overview, finalized and included in its latest IWRM Plan of 2018-2022 (a 5-year implementation plan for LIMCOM), is the guiding document used by LIMCOM to coordinate various initiatives supporting LIMCOM. The proposed project will strengthen LIMCOM’s coordination capacity through activities under Component 1 so that all future initiatives will be coordinated with on-going initiatives effectively for the maximum synergies and to avoid duplication. LIMCOM has the advantage of receiving support from partners (GEF-UNDP; USAID; UK-CRIDF, BMZ-GIZ, etc.) with a long tradition in engaging with RBOs in southern Africa, including ORASECOM, OKACOM, and ZAMCOM. During project development, extensive consultations were carried out with USAID and UK-CRIDF, and detailed plans for collaboration with those programs have been developed (see Partnerships and Alternative Scenario sections in the Prodoc for details). SADC has also established a solid platform for optimized coordination of the RBO agenda in the sub-region through the regularly organized RBO workshops, SADC Water Dialogue and the SADC Water Resources Technical Committee (SADC WRTC) that are supported by a SADC Water Technical Reference Group (WTRG). In addition, LIMCOM is in the process of establishing an International Cooperating Partners (ICP) Forum to facilitate strategic cooperation with international development partners active within the LRB. Together, these platforms provide a solid foundation for minimizing the risk for poor coordination among LIMCOM’s partners. | Project Coordinator |
| 6 | Further ecosystem and water quality degradation due to development pressures in the basin and the fact that major development decisions are often made without consulting LIMCOM | Social and Environmental | Substantial (Likelihood: 4; Impact: 4) | The project will undertake several activities to reduce the negative impacts of development pressures on water quality and ecosystem functions in the basin. By supporting the establishment of new LIMCOM Task Teams on Environment and Ecosystems, and Water Resources Planning and Management, the project will strengthen LIMCOM’s technical and consultative capacities related to the monitoring of key ecological functions / trends and the consideration of the entire water cycle in the basin’s information management and decision support systems and by extension policy making processes related to development. The project also will support LIMCOM in the development of future water resources development scenarios, taking into account e-flow requirements, potential impacts from climate change and variability. This exercise, to be included in the TDA, will inform policy makers beyond the water sector about potential positive and negative impacts from different water resources development scenarios and help establish common knowledge base across the member states. With this information, LIMCOM can support policy makers directly involved in LIMCOM as well as those who are not, to make more informed decisions about potential future development options that are supported by the basin resources and that would affect the basin resources at the same time. In addition, this information will assist LIMCOM in collaborating with SADC in enforcing the existing SADC Revised Protocol on Shared Watercourses. Finally, project activities under Output 1.1.4 and 5.1.1-5.1.3 to raise public awareness and understanding and disseminate information about the interactions between development and natural resources management on the one hand, and water flows, water quality, sediment flows and aquatic ecosystem functioning on the other hand, will increase public support for more sustainable development models and programs for the basin. | Project Coordinator & Communications and Knowledge Management Officer |
| 7 | Impacts on project implementation from restriction measures established by national and local authorities related to the COVID-9 pandemic. | Regulatory | Substantial (Likelihood: 4; Impact: 4) | The impact of the COVID-19 virus has been global in scale and could continue to impact the four LIMCOM Member States for an undetermined amount of time, including potential impacts on transboundary cooperation between the states. The project team will work hand in hand with the LIMCOM Secretariat to assess the risks related with the closing of borders and other travel restrictions, as well as any other emerging barriers to project implementation. The project will develop measures to increase the flexibility of project management approaches and to ensure that LIMCOM’s functions as a RBO can continue to be effectively carried out. For example, UNDP may sign letters of agreement with CSO / NGOs who have field staff in geographic areas targeted by the project to carry out various project activities, which can help to mitigate restrictions on the mobility of staff of UNDP, the LIMCOM Secretariat, GWP SA, and other partners in a pandemic context. UNDP will also assist the project management team in developing, planning and executing virtual meetings and working groups as needed, and the project will support stakeholders in having access to such events. The use of necessary protective measures (e.g. masks and other personal protection equipment) and compliance with required social distancing measures will be standard for all project personnel and activities. Particular attention will be paid to the protection of rural communities with minimal access to health care. Under Component 1, the project will look in detail at capacity building measures to assist LIMCOM in managing for COVID-19 impacts over the longer term. Furthermore, although the COVID-19 pandemic is a health issue, its impact is felt throughout all sectors and actions to curb it must be multisectorial, so activities under this component to establish a Basin-wide Stakeholder Committee (BASC) as well as National Stakeholder Coordination Committees (NASCs) will help to strengthen capacities to manage risks related to the pandemic. Because the pandemic has had a wide range of impacts on the basin’s population, not only in terms of social and health aspects, but also on the trade, export, tourism and other economic sectors, under Component 2 the TDA will consider these impacts of the COVID-19 pandemic and their potential impact on effective IWRM approaches in the basin, while under Component 3 the SAP will integrate, as much as possible, regional and national COVID recovery strategies. Under Component 4, the SLM pilots will document any impacts from COVID-19 on the implementation of SLM activities in order to provide inputs to the TDA/SAP process, while under Component 5 any relevant information on COVID-19 impacts on IWRM in the Limpopo River Basin will be integrated into knowledge management products and shared with national, regional and global stakeholders. Finally, by supporting IWRM interventions that will help to protect and restore natural systems and their ecological functionality, including the freshwater ecosystems that are critical underpinnings to the social, economic and human health conditions in the Limpopo River Basin, and by promoting sustainable land use practices production landscapes, the project will help to both build the resilience of human populations in the basin to the existing pandemic and potential future pandemics. To give just one example, Water, Sanitation and Hygiene (WASH) related measures, such as handwashing with soap, have been identified as important measures to curtailing the spread of COVID- 19, and the project’s contributions to ensuring that populations within the basin have continuous access to potable water and adequate hygiene, especially in vulnerable regions affected by water scarcity, will have a positive impact in reducing the spread of COVID-19 and/or other diseases. | Project Coordinator (with support from UNDP Country Offices) |
| 8 | Impacts from climate change (e.g. drought / flooding; water quality declines, sedimentation, riverbank erosion, saline water intrusion in the Limpopo River estuary, etc.), could have a significant impact on the LRB hydrological cycle and could negatively impact the achievement of project objectives (e.g. to reduce sedimentation through SLM measures) | Social and Environmental | Substantial (Likelihood: 4; Impact: 4) | By developing a Strategic Action Program for the Limpopo River Basin (LRB) jointly implemented by the LIMCOM Member States, the project aims to conserve the basin’s resources and ecosystem services, thus increasing their resilience to the impacts of climate change. The project will include climate change considerations as part of strategic IWRM planning in the project countries in a number of ways. For example, the project will formulate various water resources development scenarios, including climate change scenarios that take into account data and information on the climate and hydrology of the Limpopo River Basin, as well as the risks and threats, water resources, populations and infrastructure exposed to potential climate change impacts (e.g. flooding, drought, streamflow impacts, etc.); and different investment options (e.g. water demand management or WDM, conjunctive use and management of surface water and groundwater resources) and sector development options. The climate change elements of this activity will build on the CRIDF-supported project “Development of Climate Change Scenarios for the Limpopo River Basin”, which is developing climate change scenarios based on the review of climate change projections undertaken under the Limpopo Monograph study. The project also will support strengthening of the Limpopo Transboundary Flood Forecasting & Early Warning System, which will strengthen resilience to flooding and other climate change impacts in the basin. In addition, the project will assess both the ecological impacts and potential climate change adaptation benefits of alluvial aquifer abstraction, which is frequently used by communities in the basin as a means to secure water resources needs during the dry season when there is little or no surface flow. The potential impacts of climate change on the ecosystems of each pilot site will be assessed during the process of selecting and implementing specific SLM activities. Furthermore, the pilot SLM activities, including exploration of PES mechanisms where downstream users would pay for activities to reduce upstream sedimentation and preserve hydrological flows, are designed with the objective of improving ecosystem resilience, including to the impacts of climate change. Finally, the project will strengthen information management capacities of the project stakeholders including collecting, inputting, and processing data regarding the status of vulnerable ecosystems and ecosystem services. | Project Coordinator & Environment and Water Resources Management Specialist |
| 9 | There is a risk that stakeholders, in particular marginalized groups, are excluded from project activities, including those that focus on building capacities of catchment management structures as well as from participation in and potential benefits resulting from Sustainable Land Management (SLM) pilots. | Socio-Environmental risk (SESP Risk 1) | Moderate (Likelihood: 3; Impact: 3) | A Gender Equality and Social Inclusion Analysis was conducted as part of the PPG phase to better understand this risk and to identify specific mitigation measures in relation to women, youth and other vulnerable groups in a Gender Equality and Social Inclusion (GESI) Action Plan (see Annex 10). The implementation of the Plan will need to be ensured during project implementation | Project Coordinator with support from contracted Gender Expert |
| 10 | There is a risk that, in the absence of specific measures to ensure the contrary, women may be discriminated against/excluded from participating in or benefiting from the activities of this project, including capacity building and the SLM site activities. | Socio-Environmental risk (SESP Risk 2) | Moderate (Likelihood: 3; Impact: 3) | As noted above, a Gender Equality and Social Inclusion Analysis was conducted as part of the PPG phase to better understand this risk and to identify specific mitigation measures in a Gender Equality and Social Inclusion (GESI) Action Plan (see Annex X). The implementation of the Plan will need to be ensured during project implementation. | Project Coordinator with support from contracted Gender Expert |
| 11 | There is a risk that, in the absence of mitigation measures, stakeholders whose livelihoods rely on direct use of the water basin may be negatively affected (economic displacement e.g., loss of assets or access to resources due to access restrictions) due to pilot project activities. | Socio-Environmental risk (SESP Risk 3) | Moderate (Likelihood: 4; Impact: 2) | Stakeholders consulted during initial pilot site discussions generally emphasized the importance of timely consultation, provision of appropriate information and inclusive capacity building to ensure understanding and buy-in. Specific recommendations for the development of a communication plan and consultation measures that addresses varying needs by men, women, persons with disabilities and other vulnerable groups are included in the GESI and should be implemented prior to the implementation of any SLM pilot activities. Given the current general nature of proposed SLM activities, further site-specific assessments will be required in the inception phase to determine the site-specific risks and necessary mitigation measures. All SLM pilot site activities will have to be screened prior to final selection and subsequent implementation using the social and environmental risk screening checklist contained in the present document. - The screening checklist will need to be filled out by the project proponent - Where the project proponent has answered “yes” to any of the questions in the checklist, Part B of the SESP (describing the risk, impact, likelihood and significance) will need to be filled out and shared with the Project Manager and UNDP for review/clearance and confirmation of any necessary additional site-specific assessments and the most appropriate mitigation measures. - Such site-specific assessments (specific to the identified potential social and environmental risks and/or impacts) and mitigation measures (including risk specific safeguard plans) should be developed in accordance with UNDP guidance, tools and templates, including early and continuous stakeholder engagement. - The screening process will also include site-specific stakeholder engagement to ensure that all potentially affected people are identified, informed and engaged in the design process prior to implementation. This includes a discussion of potential social and environmental risks, mitigation measures as well as the opportunity to raise related concerns during the engagement process. Given the limited budget for SLM pilot activities, pilot activities that carry strong risks of any of the following should be avoided: - Physical displacement or restrictions of physical access to natural resources - Economic displacement (loss of assets or income linked to use of natural resources due to land acquisition or access restrictions) - Use of pesticides that may have a negative effect on the environment or human health - Alterations to landscapes and natural features with cultural significance Specific examples of such activities (currently proposed) include: - Afforestation - Establishment of forest plantations for charcoal production - Management of invasive species r If such activities are determined to be justified due to the potential benefits, site-specific assessment(s) and management plan(s) will need to be developed, including a Resettlement Action Plan or Livelihood Restoration Plan where relevant, consulted and disclosed prior to implementation of the proposed pilot. | Project Coordinator & Environment and Water Resources Management Specialist, with support from contracted NGOs / companies leading site-level activities |
| 12 | Risk 4: There is a risk that, in the absence of mitigation measures, some SLM pilot activities could be implemented within or adjacent to critical habitats and/or environmentally sensitive areas, including (but not limited to) legally protected areas (e.g., nature reserve, national park), areas proposed for protection, or recognized as such by authoritative sources and/or indigenous peoples or local communities. | I= 3 L=2 | Moderate | As noted above, all SLM pilot site activities will have to be screened prior to final selection and subsequent implementation using the social and environmental risk screening checklist contained in the present document. Prior to the selection of any SLM activities, the site-specific screening (outlined above) will be carried out and shared with the project manager and UNDP for review/clearance. Where a proposed SLM activity could be implemented in or adjacent to critical habitats and/or environmentally sensitive areas and the risks have been identified and their impact, likelihood and significance have been estimated, and despite the cost of mitigation the project proponent wishes to move forward with them, then a site-specific Environmental and Social Management Plan would be required and would need to be disclosed and cleared prior to implementation of the pilot activities. | Project Coordinator & Environment and Water Resources Management Specialist, with support from contracted NGOs / companies leading site-level activities |
| 13 | Risk 5: There is a risk that, in the absence of mitigation measures, some SLM pilot activities could cause changes to the use of lands and resources that may have adverse impacts on habitats, ecosystems, and/or livelihoods Standard 1 q (3) q(8) | I= 3 L= 1 | Moderate | Activities such as afforestation and establishment of forest plantations for charcoal production carry particularly high risks of adverse impacts on habitats, ecosystems, and/or livelihoods. Prior to the selection of any such activities, the site-specific screening (outlined above) will be carried out and shared with the project manager and UNDP for review/clearance If, once the risks have been identified and their impact, likelihood and significance have been estimated, and despite the cost of mitigation the project proponent wishes to move forward with them, then a site-specific Environmental and Social Management Plan would be required and would need to be disclosed and cleared prior to implementation of the pilot activities. | Project Coordinator & Environment and Water Resources Management Specialist, with support from contracted NGOs / companies leading site-level activities |
| 14 | Risk 6: There is a risk that, in the absence of mitigation measures, some SLM pilot activities could include the use of pesticides that may have a negative effect on the environment or human health Standard 8 q (5) | I= 3 L= 1 | Moderate | Due to the potential negative impact linked to the mentioned activity and the limited funds available to mitigate these risks, the project will seek to avoid SLM pilot activities that employ biological and chemical controls of invasive alien species. If after having considered such approaches recourse to pesticide use is deemed necessary, a safe, effective and environmentally sound pest management approach in accordance with the WHO/FAO International Code of Conduct on Pesticide Management should be adopted. An Integrated Pest Management (IPM) approach should be utilized to prevent unacceptable levels of pest damage. A Pest Management Plan should be developed, to demonstrate how IPM will be promoted to reduce reliance on pesticides and to describes measures to minimize risks of pesticide use. | Project Coordinator & Environment and Water Resources Management Specialist, with support from contracted NGOs / companies leading site-level activities |
| 15 | Risk 7: There is a risk that in the absence of mitigation measures, some SLM pilot activities could be implemented in areas adjacent to or within a Cultural Heritage site, or include alterations to landscapes and natural features with cultural significance Standard 4 q (1) and (4) | I=3 L=1 | Low | All SLM pilot site activities will have to be screened prior to final selection and subsequent implementation following the procedure outlined above. As such, any activities that could be carried out adjacent to or potentially have an impact on sites with cultural significance will be identified prior to clearance. Due to the limited funds available to mitigate these risks if identified, the project will seek to avoid SLM pilot activities in such locations. If such activities are determined to be justified due to the potential benefits, site-specific assessment(s) and management plan(s) will need to be developed | Project Coordinator & Environment and Water Resources Management Specialist, with support from contracted NGOs / companies leading site-level activities |
| 16 | Risk 8. The project activities are located in areas that may experience climate and disaster hazards, such as flooding. | I=2 L=4 | Moderate | Potential site-specific climate and disaster hazards will be screened through the SLM pilot screenings to identify if any activities proposed at a site may exacerbate these risks or present hazards (including in the event of a flood), in which case those activities would be avoided where possible. In cases where it is deemed such activities are necessary for the objectives of the project, site-specific risk management and mitigation measures would be developed and in place prior to implementation of the pilot. | Project Coordinator & Environment and Water Resources Management Specialist, with support from contracted NGOs / companies leading site-level activities |

## Annex 7: Overview of Project Staff and Technical Consultancies

| Consultant | Time Input | Tasks, Inputs and Outputs |
| --- | --- | --- |
| For Project Management |  |  |
| National / Regional Contracting |  |  |
| Finance / Administration / Procurement Officer Rate: USD 2,000/month (working 50% time) | 54 months | The Finance / Administration / Procurement (FAP) Officer (based at GWP SA) will support the Project Coordinator in managing the budget, administration, and procurement tasks associated with the project. In addition, this person will provide technical guidance and support to activities under Output 1.1.3 to strengthen the Operational Capacity of the LIMCOM Secretariat and put in place a financial system that enables LIMSEC to be eligible to receive direct funding from the GEF and other partners, including training of the Administrative and Financial Assistant to manage this system over the long-term. Duties and Responsibilities: Technical Assistance (25% time; charged to Component 1) - Ensure adequate capacity is built for the operational capacity of LIMSEC in terms of setting up systems through providing advisory services. - Provide advice and support the implementation of LIMCOM Organisational Governance and Policy Instruments (e.g., financial management policy guidelines; human resources management policies and procedures; procurement and asset management guidelines). - Ensure adequate capacity is built for the operational capacity of LIMSEC in terms of setting up systems through providing advisory services - Build the capacity of the LIMSEC staff in the management of accounting, finance and procurement system General Project Management (75% time; charged to PMC) - Keep records of project funds and expenditures, and ensure all project-related financial documentation are well maintained and readily available when required by the Project Coordinator; - Review project expenditures and ensure that project funds are used in compliance with the Project Document and government financial rules and procedures; - Validate and certify FACE forms before submission to UNDP; - Provide necessary financial information as and when required for project management decisions; - Provide necessary financial information during project audit(s); - Review annual budgets and project expenditure reports, and notify the Project Coordinator if there are any discrepancies or issues; - Consolidate financial progress reports submitted by the responsible parties for implementation of project activities; - Liaise and follow up with the responsible parties for implementation of project activities in matters related to project funds and financial progress reports. |
| Administrative & Financial Assistant Rate: USD 2,500/month | 54 months | The Administrative & Financial Assistant (based at the PMU) will strengthen the Operational Capacity of the LIMCOM Secretariat and put in place a financial system that enables LIMSEC to be eligible to receive direct funding from the GEF and other partners. The person will also assist the Executive Secretary on LIMSEC finance and administrative issues and liaise with the Finance / Administration / Procurement Officer at GWP SA on financial and administrative management of the GEF project. Duties and Responsibilities Technical Assistance (80% time; charged to Component 1) - Support the implementation and the updating of the LIMCOM Organisational Governance and Policy Instruments (e.g., financial management policy guidelines; human resources management policies and procedures; procurement and asset management guidelines) working with LIMCOM structures - Ensure all governance and financial policies are aligned to host country requirements and respond to donor requirements - Support the ES in facilitating the approval of the governance and policy instruments and the management of accounting, finance and procurement systems with LIMCOM structures - Support LIMSEC in the management of the accounting, finance and procurement systems - Strengthen the capacity of the LIMSEC staff in the management of accounting, finance and procurement systems General Project Management (20% time; charged to PMC) - Provide administrative and take responsibility for all logistical arrangements for meetings - Assist the FAP Officer in keeping records of project funds and expenditures, and ensure all project-related financial documentation are well maintained and readily available when required by the Project Coordinator; - Assist the FAP Officer in providing necessary financial information as and when required for project management decisions; - Assist the FAP Officer in providing necessary financial information during project audit(s); - Assist the FAP Officer in reviewing annual budgets and project expenditure reports, and notify the Project Coordinator if there are any discrepancies or issues; - Assist the FAP Officer in consolidating financial progress reports submitted by the responsible parties for implementation of project activities; - Assist the FAP Officer in liaison and follow up with the responsible parties for implementation of project activities in matters related to project funds and financial progress reports. |
| For Technical Assistance |  |  |
| National / Regional Contracting |  |  |
| Project Coordinator Rate: USD 7,000/month | 54 months | The Project Coordinator (PC) will be the technical lead of the project and provide technical guidance and leadership on the key project outcomes including leading a number of key technical studies and development of the TDA and SAP (as described below). The PC will also be responsible for the regular monitoring of project outcomes and risks, including social and environmental risks, and the day-to-day management of the project. Duties and Responsibilities Technical Assistance (75% time; charged to Components 1-5) - Provide guidance / leadership and technical expertise to support the following specific project elements: - Training and capacity building programs for LIMSEC, LIMCOM, and Member State partners - Communications and outreach efforts - Implementation of technical studies (e.g. joint basin survey; e-flows; sediment transport & modeling; alluvial aquifer abstraction; future water resources development scenario) - Policy and legal frameworks to support river basin management - Development of the Transboundary Diagnostic Analysis - Development of the Strategic Action Programme, National Action Plans, and the SAP Investment Plan - Implementation of the sustainable land management pilot programs - Project knowledge management activities - Project monitoring and evaluation activities, including monitoring events as determined in the project monitoring plan, and updating the plan as required - Provide technical leadership to ensure effective delivery of project outcomes, outputs and activities, including: - Monitor project risks – including social and environmental risks - initially identified and submit new risks to the Project Board for consideration and decision on possible actions if required; update the status of these risks by maintaining the project risks log - Monitor implementation plans including the gender action plan, stakeholder engagement plan, and any environmental and social management plans - Monitor and track progress against the GEF Core indicators - Provide technical leadership to secure feedback as needed from project oversight and implementation partners to support adaptive management, including: - Prepare narrative reports for submission to the donors as well as the Steering Committee - Lead project activities related to Safeguards, including: - Monitor progress in development/implementation of the project ESMP/ESMF ensuring that UNDPs SES policy is fully met and the reporting requirements are fulfilled - Oversee/develop/coordinate implementation of all safeguard related plans - Ensure social and environmental grievances are managed effectively and transparently - Review the SESP annually, and update and revise corresponding risk log; mitigation/management plans as necessary - Ensure full disclosure with concerned stakeholders - Ensure environmental and social risks are identified, avoided, mitigated and managed throughout project implementation - Ensure reporting, monitoring and evaluation fully address the safeguard issues of the project General Project Management (25% time; charged to PMC) - Manage the overall implementation of the project - Prepare revisions to the multi-year workplan, as needed, as well as annual and quarterly plans if required - Manage personnel, goods and services, training and low-value grants, including drafting terms of reference and work specifications, and overseeing all contractors’ work - Provide support for completion of assessments required by UNDP, spot checks and audits - Manage requests for the provision of UNDP financial resources through funding advances, direct payments or reimbursement using the FACE form - Monitor financial resources and accounting to ensure the accuracy and reliability of financial reports - Ensure that financial reports to UNDP are prepared and submitted on a quarterly basis - Prepare the inception report no later than one month after the inception workshop - Ensure that the indicators included in the project results framework are monitored annually in advance of the GEF PIR submission deadline - Prepare the GEF PIR - Support the Mid-term review and Terminal Evaluation process - Undertake Project Planning and Monitoring for all activities of the project against the approved workplan - Monitor progress, watch for plan deviations and make course corrections when needed within project board-agreed tolerances to achieve results - Perform regular progress reporting to the project board as agreed with the board, including measures to address challenges and opportunities |
| Senior Technical Advisor Rate: USD 6,000/month | 54 months | The Senior Technical Advisor (based at the PMU) will lead activities for advice on Transboundary Water Governance Principles; oversight of the long-term programmatic & financial sustainability of LIMCOM, and Strategic Planning and Organisational Development of LIMCOM, which will include establishing an Operations Framework to ensure that LIMSEC will have the level of operational and financial management capacity required to start managing external resources (partner support) directly by the end of the project. The project’s Implementing Partner (Global Water Partnership – Southern Africa) will support LIMSEC in developing a strategy for gradually building its operational and financial management capacity throughout the project implementation. Duties and Responsibilities - Support the work of contracted experts under Output 1.1.2 to establish a LIMCOM data and information sharing protocol - Oversee the work of contracted experts under Output 1.1.3 to strengthen LIMSEC’s operational systems and staff capacities - Oversee the Joint Basin Survey carried out by the Member States under Output 2.1.1 - Take lead responsibility under Output 2.1.5 for reviewing policies and governance relevant to IWRM in the LRB - Oversee and guide the work of technical experts under Output 2.2.1 in developing the Transboundary Diagnostic Analysis; present the TDA to the LIMCOM Council and leading dissemination of the TDA to relevant stakeholders in the LRB - Oversee and guide the work of technical experts under Outputs 3.1.1 – 3.1.6 in developing the Strategic Action Programme (including its M&E framework and Investment Plan) and the four National Action Programmes |
| Environment and Water Resources Management Specialist Rate: USD 5,000/month | 54 months | The Environment and Water Resources Management Specialist (based at the PMU) will be generally responsible for the development / management of LIMCOM’s Water and Environment Programme, the strengthening of LIMCOM’s IWRM capacities, and the development of a bankable portfolio of water projects. Duties and Responsibilities - Support contracted experts under Output 1.1.1 in strengthening the technical capacity of LIMCOM and the Member States (through a new Water Resources Task Team or existing Groundwater Committee or Flood Forecasting Task Team) in undertaking management of the entire water cycle in the LRB - Support contracted experts under Output 1.1.2 in the development of extension services that promote capacity building at the grassroots level for women and youth - Support national government partners under Output 2.1.2 in identifying sites to establish additional e-flow assessment and monitoring in the basin; agreeing on key e-flow parameters to be measured; and conducting e-flow assessments at sites - Support contracted experts under Output 2.1.6 in developing future water resources development scenarios - Support national government partners under Output 2.2.2 in developing a strategy for joint monitoring frameworks - Provide oversight to contracted NGOs and/or other partners responsible for the sustainable land management pilot projects under Outputs 4.1.1 – 4.1.2, including linking the pilot site activities on sustainable land management with the sedimentation modelling and monitoring carried out under output 2.1.3 - Take lead responsibility under Output 5.1.4 for monitoring & evaluation of the GEF-supported project (as well as other LIMSEC programs and projects), including: - Oversee and ensure implementation of the project’s M&E plan - Monitor ecosystem and/or socioeconomic changes targeted in the project’s Results Framework (i.e. tracking progress on stress reduction indicators and socioeconomic and environmental status indicators) and otherwise support the monitoring of ecosystem and socioeconomic status changes that result from the implementation of the LIMCOM IWRM plan and other various relevant activities in the basin at national, local levels - Ensure that results-based monitoring is fully integrated into all on-the-ground activities financed by the project - Ensure that risk monitoring and the various plans/strategies developed to support project implementation (e.g., gender strategy, knowledge management strategy, etc.) occur on a regular basis - Monitor project progress and participate in the production of progress reports ensuring that they meet the necessary reporting requirements and standards - Ensure project’s M&E meets the requirements of the Government, the UNDP Country Office, and UNDP-GEF; develop project-specific M&E tools as necessary - Oversee and guide the design of surveys/ assessments commissioned for monitoring and evaluating project results - Facilitate mid-term and terminal evaluations of the project; including management responses - Facilitate annual reviews of the project and produce analytical reports from these annual reviews, including learning and other knowledge management products - Support project site M&E and learning missions - Visit project sites as and when required to appraise project progress on the ground and validate written progress reports. |
| Communications and Knowledge Management Officer Rate: USD 4,000/month | 54 months | The Communications and Knowledge Management Officer (based at the PMU) will lead all communications and knowledge management activities for the project (primarily under Output 1.1.4 and Component 5) as well as supporting activities in those areas on a broader scale for LIMCOM. Duties and Responsibilities - Take lead responsibility under Output 1.1.4 for developing and implementing a LIMCOM Communications Plan, including technical information on best practices developed by the project; research results associated with project activities; policy briefs; newsletters, results of Commission meetings and decisions, coordinating joint data use, etc. - Take lead responsibility under Output 2.2.4 for the development of policy briefs, in collaboration with Member States, to provide guidance on priority issues within the LRB - Take lead responsibility under Output 5.1.1 for exchanges with other RBOs and relevant regional institutions, including: participation in SADC RBO Dialogue and SADC Multi-Stakeholder Dialogues; participation in regional meetings of RBOs; participation in and provide information to digital platforms on transboundary river management; and exchange visits with other RBOs on technical issues around transboundary river management - Take lead responsibility under Output 5.1.2 for development and dissemination of project results and knowledge products, including: consolidating technical, policy and planning knowledge products (resulting from project activities under Outcomes 2.1, 2.2, 3.1 and 4.1) in formats for sharing with stakeholders; developing and implementing a strategy to disseminate project knowledge products through SADC, UNDP and other partners; and enhancing the visibility and consideration of groundwater issues in the LRB and producing related materials and strategies - Take lead responsibility under Output 5.1.3 for the project’s active contribution to learning and knowledge sharing activities and events organized by the GEF IW:LEARN program, including: participation of the project team and national focal points in IW:LEARN activities, including the GEF International Waters Conference held every two years; production of at least 2 GEF IW Experience Notes for IW:LEARN covering project activities and lessons learnt; and establishment of a project website, linked to the IW:LEARN site - Ensure that lessons learned are captured by project staff during project implementation |
| GWPSA Senior Climate Specialist Rate: USD 900/day | 42 days | The Senior Climate Specialist (based at GWP SA) will provide the following technical advisory services to the project: Duties and Responsibilities - Provide strategic advice on strengthening operational capacity to LIMCOM ES - based on GWP experience (setting up systems) - leading to functional systems and capacity in LIMSEC - Coordinate linkages to GWP country water partnerships leadership, national governments and LIMSEC - which will support inclusive and participatory stakeholder engagement (GWP CWPs - will be key in supporting engagement at country level) |
| GWPSA Integrated Water Resources Management Specialist Rate: USD 750/day | 113 days | The Integrated Water Resources Management Specialist (based at GWP SA) will provide the following technical advisory services to the project: Duties and Responsibilities - Provide technical advice to building technical capacity based on lessons and experiences from other RBOs - Coordinate linkages to regional partners (WaterNet, SADC GMI etc.) in delivering technical capacity - Provide technical advice in the updating of the capacity needs assessment (based on GWP previous work with LIMCOM) and development of the capacity development plans - Facilitate GWP country support to stakeholder engagement in future scenario development; SAP/NAP development (bringing in previous experiences from transboundary IWRM planning); incl. experiences on transboundary stakeholder engagement e.g. from ZAMCOM leading to stakeholder input and validation - Provide technical advice in the development of the future scenarios, SAP/NAP - bringing lessons from other planning processes (support in reviewing outputs) - Provide technical advice in the investment planning process bringing lessons from ORASECOM and ZAMCOM (support in reviewing investment plan) - Support development and review of knowledge products; ensure effective linkages to SADC stakeholder engagement processes and support LIMCOMs technical inputs to regional knowledge exchange platforms; provide technical advice in all M&E activities |
| GWPSA Transboundary Water & Environment Specialist Rate: USD 600/day | 340 days | The Transboundary Water & Environment Specialist (based at GWP SA) will provide the following technical advisory services to the project: Duties and Responsibilities - Coordinate technical engagements during project inception phase and develop the project inception report - Review of all ToRs for commissioned work (under all outputs) in line with GWP, UNDP and GEF requirements - Coordinate technical inputs from GWP technical experts and Regional Technical Committee - facilitate reviews of outputs; and compilation of all inputs - Provide technical advice in the development of the TDA - ensuring countries have capacity to engage - also facilitate the review process (bringing in lessons from the PuBuSA project being facilitated by GWP SA) - Provide technical advice to the groundwater assessment and mapping of groundwater dependant ecosystems - Provide technical advice in the ecological water requirements assessments (bringing in lessons from GEF PuBuSa project, and previous experiences in the Zambezi Watercourse led by WWF) - Provide technical advice in the development of the annual workplan - and support PC in presentation to PSC to ensure it approval - Act as a focal point driving the M&E framework - ensuring planned outcomes are met as agreed with UNDP - Provide technical advice and support in the delivery of the joint basin survey, sedimentation monitoring and delivery of demonstration projects - Provide technical advice on gender mainstreaming throughout the project output delivery (to support the implementation of the GESI plan) - Provide technical leadership in the development of knowledge products and capturing lessons learnt - ensuring the quality and appropriate messaging |
| GWPSA Project Technical Officer Rate: USD 300/day | 340 days | The Project Technical Officer (based at GWP SA) will provide the following technical advisory services to the project: Duties and Responsibilities - Provide technical support to the implementation of the Stakeholder Engagement Plan - in organising the country and basin wide stakeholder interactions, capacity building and consultations - Provide technical coordination support to the PC - in the preparation of all trainings with stakeholders - Provide support to the PC in organising national and regional consultations for the NAP/SAP process - Provide support to the engagement and consultation during the implementation of the pilot projects (support in-field coordination) |
| GWPSA Transboundary Water Expert - Environment & Ecosystems Rate: USD 600/day | 84 days | As a specialist member of the GWPSA Regional Technical Committee (RTEC), the Transboundary Water Expert - Environment & Ecosystems will provide the following technical advisory services to the project: Duties and Responsibilities - Develops strategy to harmonize different e-flow frameworks and data from the four riparian states; and consolidate e-flows assessments across the basin into one basin-wide e-flows assessment - Provides technical advisory and support, including document reviews on: - Capacity building on Environment & Ecosystems, including training in: - Developing/selecting appropriate indicators of ecosystem health for terrestrial and aquatic ecosystems - Developing and implementing basin-wide monitoring protocols - Implementing adaptive management plans to maintain ecosystem health - Using E-flows assessments models (e.g. DRIFT model; Estuarine e-flows modelling techniques) - Component 2: Eflows assessment - Identify sites to establish additional e-flow assessment and monitoring sites - Agree on key e-flow parameters to be measured, such as various physical and chemical parameters, biological parameters to measure the health of river ecosystems, and water flow levels (since countries have an agreement on flows to each other) - Conduct e-flow assessments at identified sites in the basin, which includes carrying out ecological water requirement surveys over the entire season (wet and dry) - Development of strategies for harmonizing the different e-flow frameworks and available data from the four riparian states - Consolidate the different e-flows assessments across the basin into one basin-wide e-flows assessment (coarse resolution) to allow for extrapolation to ungauged/non-assessed parts of the basin - Development of technical approaches for linking e-flows with sediment dynamics, with support from research and academia institutions within and outside the region - Handover e-flow monitoring responsibilities to National Departments of Water Resources, to support the management of water allocations and on-going monitoring of water use (abstraction rates, reservoir operational regimes and release regimes) |
| GWPSA Transboundary Water Management Specialist Rate: USD 600/day | 10.5 days | As a specialist member of the GWPSA Regional Technical Committee (RTEC), the Transboundary Water Management Specialist will provide the following technical advisory services to the project: Duties and Responsibilities - Support with technical advisory on the establishment of a new Water Resources Task Team that looks at the entire water cycle – surface; groundwater; flood and drought forecasting, sediment monitoring, etc. |
| GWPSA Investment Planning Specialist Rate: USD 600/day | 10.5 days | As a specialist member of the GWPSA Regional Technical Committee (RTEC), the Investment Planning Specialist will provide the following technical advisory services to the project: Duties and Responsibilities - Support in defining scope of work of Investment planning and reviewing the resultant investment plan - Assist LIMCOM in formalizing financial commitments through appropriate memoranda and/or agreements, at national or basin wide level as appropriate - Technical support the development of LIIMIS, including strategies to address disparities in the quantity and quality of data across riparian countries, including the development of a data sharing agreement among the Member States, and a resourcing plan for the on-going operation of LIMIS |
| GWPSA Transboundary Water Planning and Institutions Specialist Rate: USD 600/day | 21 days | As a specialist member of the GWPSA Regional Technical Committee (RTEC), the Transboundary Water Planning and Institutions Specialist will provide the following technical advisory services to the project: Duties and Responsibilities - Support in providing technical reviews on the TDA, SAPs/NAPs, i.e. for the activities - Establishment of a basin wide working group for SAP formulation (as well as national groups for NAP development) - Ensuring that the SAP is aligned with, builds upon, and avoid duplication or conflicting mandates with existing Catchment Management Strategies and/or other action plans within the Limpopo River Basin - Development of the preliminary draft LIMCOM Strategic Action Programme (SAP) - Development of the LIMCOM IWRM Plan 2023-2027 - Development of the final draft LIMCOM SAP (in line with the IWRM Plan and the NAPs) |

Annexes provided as separate documents

## Annex 8: Stakeholder Analysis and Stakeholder Engagement Plan

## Annex 9: Gender Analysis and Gender Action Plan

## Annex 10: Procurement Plan

## Annex 11: GEF focal area specific annexes

Annex 11a. Project Sites for Measuring Sediment Transport

Annex 11b. Project Sites for Monitoring E-flows

Annex 11c. Project Sites for Sustainable Land Management Activities

Annex 11d: Socio-Economic Information on the Limpopo River Basin

Annex 11e: Climate Information of the Limpopo River Basin

Annex 11f: Hydrological Information of the Limpopo River Basin

## Annex 12: Additional agreements

Annex 12a. Project cooperation agreement between UNDP South Africa and Global Water Partnership – Southern Africa

Annex 12b. Letters of Co-Financing Commitment

## Annex 13: GEF Core indicators

## Annex 14: GEF 7 Taxonomy

## Annex 15: Partner Capacity Assessment Tool and HACT assessment

Annex 15a: Partner Capacity Assessment Tool

Annex 15b: HACT Assessment

## Annex 16: UNDP Project Quality Assurance Report

## Annex 17: Information on Project Co-financing and Programmatic Baseline

Annex 17a. Alignment of Planned Project Co-financing with Project Components

Annex 17b: On-going & Planned Member State Programs and Projects

## Annex 18: Linkages between LIMCOM IWRM Plan – 2018-2022 and other regional / national donor-supported initiatives

http://hdr.undp.org/en/data

Limpopo Basin Permanent Technical Committee (2010), Joint Limpopo River Basin Study: Scoping Phase Main Report

GLTFCA (2016) Great Limpopo Transfrontier Conservation Area: Integrated Livelihoods Diversification Strategy 2016 – 2030.

Limpopo River Basin Monograph (2013) LRBMS-81137945 Final Monograph; Report No.: 8520; Prepared for LIMCOM with the support of GIZ by Aurecon

USAID (2015) Risk, Vulnerability & Resilience in the Limpopo River Basin; Climate change, water and biodiversity – a synthesis

INGC (2009) Synthesis report. INGC Climate Change Report: Study on the impact of climate change on disaster risk in Mozambique. [van Logchem B and Brito R (ed.)]. INGC, Mozambique

Limpopo River Awareness Kit

Limpopo River Basin: Atlas of Our Changing Environment (https://www.arcgis.com/apps/Cascade/index.html?appid=22287abd11ce4afd82fb4bfecbf11885)

Elbers, Gunning, and kinsey (2007) Growth and Risk: Methodology and Micro Evidence, The World Bank Economic Review 2007.

# Soil erosion in South Africa - its nature and distribution. JAY LE ROUX, lecturer: Department of Geography, University of the Free State and HENDRIK SMITH, conservation agriculture facilitator, Grain SA. November 2014

Limpopo River Awareness Kit

Petrie, B., Chapman, A., Midgley, A. and Parker, R. (2014) Risk, Vulnerability and Resilience in the Limpopo River Basin System: Climate change, water and biodiversity – a synthesis. For the USAID Southern Africa “Resilience in the Limpopo River Basin” (RESILIM) Program. OneWorld Sustainable Investments, Cape Town, South Africa. Page 42

Ibid

https://www.iwmi.cgiar.org/success-stories/striving-for-a-groundwater-secure-future-in-the-limpopo/

Tredoux, G. and Talama, A. S. (2006) Groundwater Pollution in Africa. Nitrate Pollution of groundwater in southern Africa, Ed. Taylor&Francis/Balkema, 15-36. 2006

Ibid

LIMCOM, USAID RESILIM, GWP SA, GRID-Arendal and SARDC. 2017. Limpopo River Basin: changes, challenges and opportunities. LIMCOM, USAID RESILIM, GWP SA, GRID-Arendal and SARDC; Maputo, Pretoria, Arendal and Harare

One useful analysis is: Schulze R.E. & Davis N.S. (2019). Development of a Framework and Methodology for Undertaking a Risk and Vulnerability Assessment in All Nine Water Management Areas of South Africa. Practitioners’ Handbook for Undertaking Current and Projected Future Climate Related Risk and Vulnerability Modelling Assessments. Schulze and Associates, Pietermaritzburg, Report to GIZ, Pretoria.

Limpopo River Basin Monograph LRBMS-81137945. Final Monograph. Report No.: 8520. Page 21

https://data.worldbank.org/indicator/NY.GDP.MKTP.KD.ZG?locations=ZG

Source: https://data.worldbank.org/indicator/NY.GDP.MKTP.KD.ZG?locations=ZG

Data for Mozambique and South Africa as of 2010

CPWF, 2014, Summary of CPWF Research in the Limpopo River Basin.

International Waters Focal Area Study. Prepared by the GEF Independent Evaluation Office). October 2016. GEF/ME/C.51/Inf.01

Fish kills in the Limpopo River Basin are primarily due to two factors: 1) reduced oxygen levels in aquatic ecosystems due to agricultural chemicals as well as increased sediment loads that kill fish and even crocodiles (e.g. in the Kruger National Park); and 2) temperature changes in water bodies due to climate change related impacts https://www.researchgate.net/publication/261216309_Global_fish_Kills_Causes_and_Consequences;

See Annex 1

The concept of the NASCs and the BASC is adopted from lessons learned in the Zambezi River Basin. ZAMCOM has established the NASC and BASC to facilitate dialogue and consensus building on issues pertaining to the planning, development and management of water and related resources in the Zambezi Basin.

With the Limpopo River Basin, both Zimbabwe and Mozambique have functioning Catchment Management Agencies (CMAs); South Africa is moving towards the establishment of a CMA in the Limpopo River Basin (at least two other CMAs exist already in other parts of South Africa); and Botswana does not have a CMA. The scope and capacities of the CMAs in the LRB vary: in Zimbabwe and Mozambique, the existing CMAs focus specifically on the LRB, whereas the geographic scope of potential CMAs in Botswana and South Africa remains to be determined.  Furthermore, some CMAs (e.g. in Zimbabwe) have catchment management plans but need additional support for effective implementation, while others do not yet have management plans.

The entire Olifants sub-catchment has a total of 18 dams and 97 mines

https://iwlearn.net/documents/32987

https://iwlearn.net/documents/32987; https://iwlearn.net/documents?tag=339

Both the Southern African Development Community and the Government of South Africa are in the process of drafting strategies for recovery and rebuilding from the COVID-19 pandemic; the project will be aligned with these and any other strategies developed by other Member States as they are developed and adopted.

https://iwlearn.net/iw-projects/342

The RAMOTSWA project led by IWMI was designed to improve people’s access to clean water from the Ramotswa aquifer, while also addressing farmers’ hardship in getting groundwater for their crops outside of the Ramotswa Aquifer area.  The project created a three-dimensional conceptual model of the transboundary Ramotswa Aquifer, which as part of a larger transboundary diagnostic process, led to the development of potential scenarios for groundwater management, including through replenishment of groundwater through managed aquifer recharge.  This led to development of a joint strategic action plan that addressed managing water for sustainable use, availability and access; enhancing institutions and capacity; and expanding research and knowledge.  The joint strategic action plan led to the development of a joint data management system; provided guidance and data to assist local and national policy-makers in identifying priority investments for the area; and spurred LIMCOM to incorporate, for the first time, the management of transboundary aquifers into their portfolio, resulting in the establishment of the LIMCOM Groundwater Committee. In addition, the project provided direct benefits for local communities, for example by adapting a set of tools that farmers could use to optimize their groundwater use for irrigation; by piloting a transboundary groundwater monitoring system in the Tuli Karoo Aquifer area that allowed farmers to gauge their water consumption and their prospects for short and long-term irrigation; and by proposing a set of actions to address groundwater contamination problems, including rehabilitation of the sanitation system, lining of new pit latrines, improving the system for emptying full latrines, enhancing recycling, and assisting the aquifer with its own restoration processes, a technique known as in-situ bioremediation.

GIZ (n.d) https://www.giz.de/en/worldwide/81450.html

https://www.ecosystemmarketplace.com/wp-content/uploads/archive/documents/Doc_172.pdf

The Southern African Development Community and the governments of all 4 Member States have produced a variety of plans and strategies for responding to and recovering from the COVID- 19 pandemic; details on these are provided in the UNDP Prodoc section on Consistency with National Strategies and Plans.

The concept of the NASCs and the BASC is adopted from lessons learned in the Zambezi River Basin. ZAMCOM has established the NASC and BASC to facilitate dialogue and consensus building on issues pertaining to the planning, development and management of water and related resources in the Zambezi Basin.

https://www.siwi.org/publications/implementing-the-source-to-sea-approach-a-guide-for-practitioners/

The targets for project pilot site activities (indicators 1, 3, 4, and 15) may need further refinement during the project inception phase due to the limitations on site visits / consultations during the PPG phase because of COVID-19 travel restrictions in the four target countries

See https://www.thegef.org/gef/policies_guidelines

See http://www.undp.org/content/undp/en/home/operations/transparency/information_disclosurepolicy/

See https://www.thegef.org/gef/policies_guidelines

The costs of UNDP CO and UNDP-GEF Unit’s participation and time are charged to the GEF Agency Fee.

Ibid

The concept of the NASCs and the BASC is adopted from lessons learned in the Zambezi River Basin. ZAMCOM has established the NASC and BASC to facilitate dialogue and consensus building on issues pertaining to the planning, development and management of water and related resources in the Zambezi Basin.

The UNDP Implementing Partner is “the entity to which the Administrator has entrusted the implementation of UNDP assistance specified in a signed document along with the assumption of full responsibility and accountability for the effective use of UNDP resources and the delivery of outputs, as set forth in such document.”; this is equivalent to what is often referred to by the GEF as a project ‘Executing Agency’, e.g. the organization delegated by the GEF agency to execute the project.

Because this is a regional project, any transfers of assets may go to more than one participating national government and/or to LIMCOM as the regional river basin organization. All decisions in this regard will be made according to UNDP regulations (https://popp.undp.org/_layouts/15/WopiFrame.aspx?sourcedoc=/UNDP_POPP_DOCUMENT_LIBRARY/Public/PPM_Close_Close%20and%20Transition.docx&action=default)

See https://popp.undp.org/_layouts/15/WopiFrame.aspx?sourcedoc=/UNDP_POPP_DOCUMENT_LIBRARY/Public/PPM_Project%20Management_Closing.docx&action=default

Use bracketed text only when IP is an NGO/IGO

Data collection methods should outline specific tools used to collect data and additional information as necessary to support monitoring. The PIR cannot be used as a source of verification.

The mid-term and end of project target figures are based on estimated # of beneficiaries at the SLM pilot sites in each of the countries (see Component 4).  During project implementation, the project will establish monitoring mechanisms to confirm and/or fine tune the precise number of direct beneficiaries from project activities

The mid-term and end of project target figures are based on an estimate that approximately 60% of the entire population of the LRB will indirectly benefit improved joint management of the basin’s resources, including more reliable and safe water supply; reduced flooding; etc. The population of the Limpopo Basin was about 18 million in 2011 and is expected to be over 20 million in 2040 (LIMCOM 2013); a figure of 19 million has been used to calculate the target figures.

Stakeholder groups include: LIMCOM Governance Structures, Policy Level and Government Agencies, Water Utilities, Local Authorities, Catchment Management Agencies, Advocacy, Science; Knowledge Development; Information and Capacity Building Level Institutions, Local Communities and the Business Community etc.

Ibid

Ibid

Information drawn from the GESI Analysis and Action plan, the SLM pilot site workshop reports and safeguard assessment tools for Botswana, Mozambique, South Africa, Zimbabwe and the Annex on project SLM pilot sites.

See in general https://info.undp.org/sites/bpps/SES_Toolkit/Pages/Homepage.aspx and specifically in relation to assessment and management of SES risks and impacts https://info.undp.org/sites/bpps/SES_Toolkit/SitePages/Policy%20Delivery.aspx

Mozambique SLM site report p. 8

Ibid

South Africa SLM site report p.1

FAO/WHO, The International Code of Conduct on Pesticide Management (2014).

Prohibited grounds of discrimination include race, ethnicity, sex, age, language, disability, sexual orientation, gender identity, religion, political or other opinion, national or social or geographical origin, property, birth or other status including as an indigenous person or as a member of a minority. References to “women and men” or similar is understood to include women and men, boys and girls, and other groups discriminated against based on their gender identities, such as transgender and transsexual people.

See the Convention on Biological Diversity and its Cartagena Protocol on Biosafety.

See the Convention on Biological Diversity and its Nagoya Protocol on access and benefit sharing from use of genetic resources.

Forced eviction is defined here as the permanent or temporary removal against their will of individuals, families or communities from the homes and/or land which they occupy, without the provision of, and access to, appropriate forms of legal or other protection. Forced evictions constitute gross violations of a range of internationally recognized human rights.

The Southern African Development Community and the governments of all 4 Member States have produced a variety of plans and strategies for responding to and recovering from the COVID-19 pandemic; details on these are provided in the UNDP Prodoc section on Consistency with National Strategies and Plans.

See in general https://info.undp.org/sites/bpps/SES_Toolkit/Pages/Homepage.aspx and specifically in relation to assessment and management of SES risks and impacts https://info.undp.org/sites/bpps/SES_Toolkit/SitePages/Policy%20Delivery.aspx

FAO/WHO, The International Code of Conduct on Pesticide Management (2014).