MAJOR RESULTS ACHIEVED (max 400 words)

Activities in Annual Work Plan for 2024

- Training for local GDF Personnel at earthquake region

- Preparation of handbook for civil engineers and architects

- Awareness raising activity for Co-financing institutions

- Preparation of project web site

- Training for architectural and civil engineering post-graduate students at earthquake region

- Initiation of PBP agreements with Boğaziçi University.

- Realization of 1st Co-Financed activities

Achievements in 2024

- Training for local GDF Personnel was took place at Şanlıurfa Directorate of Forestry with the participation of 65 people (EV-1)

- Handbook for civil engineers and architects were developed and disseminated at Şanlıurfa Training (EV-2)

- Awareness raising activity for co-financing institutions were held at Adana Directorate of Forestry including site visits to General Directorate of Forestry’s wooden building constructions. (EV-3)

- Preparation of project web site initiated. Web page for UNDP Türkiye web site completed. GDF will finalize the procurement procedures for the project web page. (EV-4a & b)

- Training for architectural and civil engineering post-graduate students at earthquake region is planned to be held at Adana at the last week of November.

- PBP Agreement preparation with Boğaziçi University has been started. Parties agreed on terms. (EV-5)

- As per GDF’s commitment to construct wooden buildings with co-financing, GDF started the construction of wooden buildings at earthquake region. (EV-6)

The project managed to create a momentum among the wood sector during the inception phase of the project, which successfully brought together all the stakeholders from government institutions to academia and from private sector to NGOs. The workshop group sessions were inclusive, and all thoughts and comments were reflected in the Inception Workshop report. After the inception period, project focused both on legislative activities, partnerships for co-financings, training activities and awareness raising activities at the same time. However, procurement related problems are the main drawback to achieve 2024 targets. Despite procurement related problems, project took steps on below mentioned activities in its first year:

Component 1 - Legislation

Project team identified the legislative needs and met several times with AFAD (Türkiye's Disaster and Emergency management Presidency) to revise Turkish Earthquake Building code in favour of high-rise wooden buildings. AFAD accepted to form a committee to examine project team's revision requests. Additionally, project team agreed with 4 university professors to work for activity 1.1 outputs. GDF is trying to solve administrative issues to sign a contract with them.  Activity 1.1 will be the base point for upcoming activities which will enable project to overcome legislative based barriers.

Component 2 - Pilot Projects

Project team met with co-financers and potential co-financers during first 9 months. The devastating February 2023 earthquakes have changed the governmental institutions' investment priority and availability of funds. Despite that, GDF is committed to their co-financing and agreed to construct wooden offices, residences and social centres for their personnel in the earthquake region. Project team is closely working with GDF and providing technical assistance for the construction works, such as training its personnel so that they will be qualified to inspect wooden constructions and be able to carry out commissioning works. So far GDF has constructed 4,400sqm of wooden buildings as of September 2024.

Component 3 - Training and Awareness Raising

The project focused on training activities for GDF's civil, mechanical and electrical engineers and architects at their HQ and district offices to increase their wooden building capacity. First activity was successfully completed with 65 engineers and architects at GDF's Sanliurfa District Office where three- day technical and practical trainings were held in May 2024. During this year, an awareness raising activity was also held during the week of 16th July for co-financers and potential co-financers in Adana. Mainly governmental institutions' construction department heads had joined the event which included site visits to GDF's wooden building construction sites at earthquake region.

The achievements described above have provided a basis for assisting the Government of Türkiye to achieve the project’s main target of increasing the use of wood in Türkiye’s building sector, so that upcoming project activities can build on this base.

PROBLEM SOLVING AND LESSONS LEARNED – max 150 words

Procurement related drawbacks slow down the delivery of the project. However, project team of UNDP and GDF formed a good synergy to initiate project activities and to implement them in accordance with the work plan for the first year. They mainly focused on the activities that could be done in accordance with GDF’s procurement rules.

STATISTICS ON END BENEFICIARIES (IF APPLICABLE) -max 150 words

Female: 10

Male: 56

Total: 66

During this reporting period, it has concentrated on increasing the capacity of civil, mechanical and electrical engineers together with architects who were working at GDF’s headquarters in Ankara and at its district offices. 3 days’ training programme was designed to address technical needs of the said personnel in earthquake-affected regions where GDF started the construction of wooden buildings. As the GDF’s personnel will be responsible for commissioning of their own buildings, the training was mainly focused on wooden structure design principles, wooden construction material selection and preparation of commissioning check lists (i.e. design checks, inspection methods for wooden materials and connection elements, mechanical and electrical design applications, etc.). So far, 66 professionals became direct beneficiaries by attending this training and will continue to be the part of the project until its closure.

GENDER EQUALITY (Answer only if your Project is GEN2 and GEN3, check the GEN table sent to you) -max 300 words

During this reporting period project focused on stakeholder engagement and conducted several meetings. The wood sector in Türkiye is male dominant, but project encouraged female participation to the meetings and activities. As an example, the Şanlıurfa training which was held to train GDF's civil engineers and architects on wooden buildings, was a success regarding to achieve gender balance, as the UNDP project team communicated the gender balance importance several times with the implementing partner, GDF.

PARTNERSHIPS (please pay special attention if you have NGO and private sector partner or your Project promotes/expands partnerships beyond your implementing partners) -max 150 words

Project managed to reach all stakeholders during inception period and successfully integrated them to the inception workshop, which was held on 8th December, 2023. Inception workshop ignited the stakeholders' interest on wooden buildings. During December 2023 to September 2024 period, project team held several meetings with government institutions, academia and NGOs  (Kadikoy Municipality at Istanbul, Bahçeşehir University, Boğaziçi University, Kapadokya University, Ministry of Education, Ministry of Environment Urbanization and Climate Change, AFAD (Türkiye Disaster and Emergency Management Presidency, NGOs (TORID, UAB)) to engage them to the project and provide an inclusive approach. Project will continue to reach out to diverse stakeholders, whose information was compiled from previous projects and networks.

EVIDENCE SECTION

EV 1: Sanliurfa training attendance Sheet

EV 2: Handbook for Civil Engineers and Architects

EV 3: GDF’s Invitation Letter to Institutions

EV 4a: UNDP Turkiye web site_WB information_ENG

EV 4b: UNDP Turkiye web site_WB information_TR

EV 5: DRAFT01 - Bogazici Uni - PBP Agreement D01

EV 6: GDF - Co Finance Realization - 2024 Period