United Nations Development Programme

PROJECT DOCUMENT

| Project title: Mainstreaming Climate-Resilient Blue Economy in the BCLME Region (BCLME IV Project) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Country(ies): Angola Namibia South Africa | Implementing Partner (GEF Executing Entity): Benguela Current Commission (BCC) |  |  | Execution Modality: Intergovernmental Organizations (IGO) |
| Contributing Outcome (UNSDCF/CPD, RPD, GPD): N/A |  |  |  |  |
| UNDP Social and Environmental Screening Category: Moderate |  |  | UNDP Gender Marker: GE2 |  |
| Quantum Award ID: 1268924 |  |  | Quantum Project ID: 01002649 |  |
| UNDP PIMS ID number: 6732 |  |  | GEF Project ID number: 11282 |  |
| LPAC meeting date: 16 October 2024 |  |  |  |  |
| Last possible date to submit to GEF: 29 June 2024 |  |  |  |  |
| Latest possible CEO endorsement date: 29 December 2024 |  |  |  |  |
| Project duration in months: 72 months |  |  |  |  |
| Planned start date: 1 January 2025 |  |  | Planned completion date: 31 December 2030 |  |
| Expected date of Mid-Term Review (MTR) submission to the GEF: 1 January 2028 |  |  | Expected date of Terminal evaluation (TE) submission to the GEF: 30 June 2030 |  |
| Expected Operational Closure Date: 30 September 2031 |  |  | Expected Financial Closure Date: 31 March 2032 |  |
| Brief project description: The BCLME is among the world’s most productive LMEs. The countries are highly dependent on its environment and living and non-living marine resources for socio-economic development. Despite this fact and the ongoing management efforts at the regional and national levels to implement SAP, the BCLME’s marine environment and living marine resources continue to be heavily impacted by human activities and climate change. The combined pressures from multiple sources have resulted in drastic changes, some of which irreversible, including depletion of fish stocks and degradation of critical coastal habitats and loss of marine biodiversity, which compromise the ability of the ecosystem to sustain many of the goods and services that it provides. The project aims to address the environmental problems and climate vulnerabilities. Over the longer term, implementation of the SAP will restore depleted living marine resources and degraded marine habitats, enhancing sustainable development opportunities within the region and increasing resilience of marine ecosystems and dependent coastal communities to climate change impacts. By strengthening policy and regulatory frameworks and institutional and private sector capacities, developing viable finance mechanisms to stimulate investment in sustainable blue/ocean interventions, and promoting blue carbon finance mechanisms the project will contribute to developing regional and national frameworks for innovative sustainable blue/ocean economy finance, which will make transition to Sustainable Blue Economy in BCLME region a reality. |  |  |  |  |
| Financing Plan |  |  |  |  |
| GEF Trust Fund grant |  |  | USD 10,484,931 |  |
| UNDP TRAC resources |  |  | USD 0 |  |
| Confirmed cash co-financing to be administered by UNDP |  |  | USD 0 |  |
| - Total Budget administered by UNDP |  |  | USD 10,484,931 |  |
| - Total confirmed co-financing to this project not administered by UNDP |  |  | 55,561,027.52 |  |
| - Grand-Total Project Financing (1)+(2) |  |  | 66,045,958.52 |  |
| Signatures: |  |  |  |  |
| Signature: print name below |  | Agreed by Government Development Coordination Authority- Namibia |  | Date/Month/Year: |
| Signature: print name below |  | Agreed by Government Development Coordination Authority- Angola |  | Date/Month/Year: |
| Signature: print name below |  | Agreed by Government Development Coordination Authority- South Africa |  | Date/Month/Year: |
| Signature: print name below |  | Agreed by UNDP Namibia |  | Date/Month/Year: |

Table of Contents

List of acronyms	6

List of Figures	7

I.	Development Challenge	8

II.	Strategy	10

III. 	Results and Partnerships	14

A.	Expected Results	14

B	Resources required to achieve the expected result	20

C	Partnerships	20

D	Risks and Assumptions	21

E	Stakeholder engagement	22

F	South-South and Triangular Cooperation (SSC/TrC)	22

G	Gender equality and Women’s Empowerment	23

H	Knowledge	23

I	Innovativeness, Sustainability and Potential for Scaling Up	24

J	Digital Solutions	25

IV	Project Management	25

A	Cost Efficiency and Effectiveness	25

B	Project Management	27

C	Agreement on intellectual property rights and use of the logo on the project’s deliverables and disclosure of information	28

V	Project Results Framework	29

VI	Monitoring and Evaluation (M&E) Plan	41

VII	Governance and Management Arrangements	59

VIII	Financial Planning and Management	64

IX	Total Budget and Work Plan	68

X	Legal Context	97

XI	Risk Management	97

Annexes	101

Annex 1: GEF Budget Template (SEPARATE FILE)	102

Annex 2: Project map and Geospatial Coordinates of project sites	103

Annex 3: Multi Year Work Plan	105

Annex 4: UNDP Social and Environmental Screening Procedure (SESP)	112

Annex 5: UNDP Risk Register	128

Annex 6: Overview of Technical Consultancies	136

Annex 7: Stakeholder Engagement Plan	137

Annex 8: Environmental and Social Management Framework	160

# List of acronyms

| ADLFG AI BCC BCLME CBD CNA CO CPA CTA DIM EBSA EEZ ESIA ESMF ESMP FSP | Abandoned, Discarded & Lost Fishing Gear / Ghost Gear Artificial Intelligence Benguela Current Commission Benguela Current Large Marine Ecosystem Convention of Biological Diversity Capacity Needs Analysis Country Office Artisanal Fisheries Centre (Angola) Chief Technical Advisor Direct Implementation Modality Environmentally and Biologically Sensitive Area Exclusive Economic Zone Environmental and Social Impact Assessment Environmental and Social Safeguards Management Framework Environmental and Social Management Plan Full Sized Project |
| --- | --- |
| GAP GEF | Gender Action Plan Global Environment Facility |
| GEFSEC GIS GRM ICZM IFAD IGO IMO IUU IW:LEARN KM LME LMMA LOA MARISMA MARPOL M&E MEA MPA MTR MSP NAP | Global Environment Facility Secretariat Geographical Information System Grievance Redress Mechanism Integrated Coastal Zone Management International Fund for Agricultural Development Inter-Governmental Organisation International Maritime Organisation Illegal Unreported and Unregulated (Fishing) International Waters Learning and Exchange Network Knowledge Management Large Marine Ecosystem Locally Managed Marine Area Letter of Agreement Marine Spatial Planning (MSP) in the Benguela Current Large Marine Ecosystem (BCLME) International Convention for the Prevention of Pollution from Ships Monitoring & Evaluation Multilateral Environmental Agreements Marine Protected Area Mid-Term Review Marine Spatial Planning National Action Plan |
| NGO NIMPA NLMR PCU PIF | Non-Governmental Organisation Namibia Islands Marine Protected Area Non-Living Marine Resources Project Coordination Unit Project Identification Form |
| PIR | GEF Project Implementation Report |
| PM PMC POPP | Project Manager Project Management Cost Programme and Operations Policies and Procedures |
| PPG PSC RTA RWG SADC SAP | Project Preparation Grant Project Steering Committee Regional Technical Advisor Regional Working Group Southern African Development Community Strategic Action Programme |
| SBE SEP SES SESP SFPA SMA SME STAP TA TBWP TDA TE UNCTAD UNDP | Sustainable Blue Economy Stakeholders Engagement Plan Social and Environmental Safeguards Social and Environmental Safeguards Procedure Sustainable Fisheries Partnership Agreement Specially Managed Area Small and Medium-Sized Enterprises GEF Scientific Technical Advisory Panel Technical Assistance Total Budget and Work Plan Transboundary Diagnostic Analysis Terminal Evaluation United Nations Trade and Development United Nations Development Program |

# List of Figures

Figure 1:	Theory of Change

Figure 2: Location and extent of the Revised delineation of the Namibian Islands EBSA

Figure 3: Location and extent of the Orange Cone EBSA

Figure 4: Location of the Barra do Dande Municipality

Figure 5: Location of the Mussulo-Kwanza-Cabo Ledo Complex

Figure 6: Location of the Barra do Dande Free Integrated Development Zone Project

Figure 7: Map of Saldanha Bay, South Africa

Figure 8: Location of Namibe area

Figure 9: Project organisation structure

# I.	Development Challenge

The BCLME is situated in the south-east Atlantic, stretching along the coasts of Angola, Namibia and South Africa over approximately 6800 km. The BCLME covers the marine area east of the Cape of Good Hope in South Africa to the province of Cabinda in Angola and encompasses Namibia’s entire marine environment. The territorial waters and exclusive economic zones (EEZ’s) that form part of the LME extend over an area of approximately 1,485,000 km2. The cold Benguela Current influences the marine environment, which – together with the Humboldt, California and Canary currents – is one of the world’s four eastern boundary upwelling systems. A strong, wind-driven coastal upwelling system dominates the BCLME. The high primary production of the ecosystem makes it a unique region in terms of biodiversity and biomass).

The three countries bordering the BCLME (Angola, Namibia and South Africa)  are part of the Southern African Development Community (SADC) and classified as upper-middle income developing countries. Poverty, unemployment and social inequalities are high in all three countries but highest in Angola, followed by Namibia and South Africa. Life expectancy and education are highest in South Africa, followed by Namibia and Angola. Whilst Namibia has a population of about 2.3 million inhabitants of which only approximately 200,000 live on the coast, approximately 40% of the 58.8 million South African and 50% of the 32 million Angolan citizens live on the coast. This distinct difference in coastal populations is attributed to the harsh living conditions along the entire Namibian coast, especially the lack of freshwater. Angola and South Africa have always had a much larger coastal population; especially in South Africa’s large coastal towns this number is expected to grow.

The Benguela Current Large Marine Ecosystem (BCLME) is one of the world’s richest marine ecosystems and supports an abundance of life, sustaining both artisanal and large-scale fishery activities which contribute to local food security and employment for hundreds of thousands of people in areas of limited alternatives; these fisheries activities serve as important drivers of economic development. In addition to fisheries, non-living marine resources exploitation is socially and economically important with total marine goods extraction recently estimated to be worth some US$269 billion per annum. Commercial fisheries and the extraction of non-living natural resources such as oil, gas, diamonds and other minerals, are the focus of industrial activities in the region.

The shared nature of the BCLME and its many natural resources, combined with the transboundary sources and the environmental pressures to which it is subjected, made it imperative for the Parties to adopt a collaborative and coordinated ecosystem approach to the sustainable use and management of the BCLME. In this context, the development of Transboundary Diagnostic Analysis (TDA) in 2013 (updated in 2020) and Strategic Action Programme (SAP) in 2014 (updated in 2023), provided a framework for coordination and integration of regional and national interventions for sustainable use of the BCLME ecosystem resources.

The Transboundary Diagnostic Analysis (TDA) identified the following major environmental problems that the BCLME region is facing, including the drivers and root causes:

- Unsustainable exploitation of fisheries: Major drivers for overfishing and IUU are population and cultural pressures (high dependence on fisheries for food security, employment, livelihoods, income, and export earnings), limited alternative livelihood opportunities, unsustainable development models, and conflicts over rights of access. Root causes include weak governance, low public awareness, inadequate fisheries management, limited regional collaboration in managing shared stocks, inadequate data and information, inadequate monitoring, surveillance and enforcement, and limited human, technical, and institutional capacity.

- Habitat degradation and biodiversity loss: Drivers for habitat degradation and biodiversity loss include growing coastal population, low political will and commitment to confront harmful fishing, unsustainable agricultural and tourism practices, improperly planned coastal development, land-use changes, and inadequate waste management, and high dependence on marine ecosystem goods and services for socio-economic development. Root causes include weak and ineffective legal, policy and institutional frameworks, no internalisation of the cost of ecosystem degradation, limited data and information, and low public awareness.

- Marine pollution: Drivers of marine pollution include population growth, weak political will and commitment, low public awareness, few incentives for sustainable practices, and poverty of coastal communities. Root causes of marine pollution include inadequate waste treatment infrastructure and inadequate waste management, improperly planned coastal development, uncontrolled growth of informal coastal settlements, land-use changes, harmful agricultural practices, leakage and accidents at sea, and inadequate surveillance and compliance monitoring.

- Global warming and climate change: Drivers for climate change include greenhouse gas emissions, inappropriate technologies, and limited access to and investment in green technologies, energy inefficiency, unsustainable agricultural practices, land-use change/ deforestation, limited implementation of international obligations (Paris Agreement), ineffective legal, policy and institutional frameworks, limited financial resources, knowledge, and human capacity.

In the baseline scenario, or if nothing or not enough is done, problems enumerated above will lead to further impoverishment of coastal communities in all three countries and to  increased unsustainable use of marine and coastal resources. If left unchecked, this will be accompanied by increases in pollution and wastes to the ocean, and leading to increased biodiversity, habitat and ecosystem degradation. This in turn will lead to reduced ocean capacity to regenerate species and maintain food web balance, and to produce oxygen, to sequester and capture carbon. It will also lead to reduced resource viability, not only in terms of harvestable biomass volumes but access to fishing grounds amidst rougher seas and unpredictable and ongoing changes in resource distribution.

Coastal areas are projected to become more populous around Africa, including the BCLME region, implying higher demand for decent lives, incomes, improved livelihood security, and to pursue business opportunities. The current critical demand for jobs, incomes and food security in the region, if not addressed with viable, sustainable and scalable blue/ocean economy solutions, will result in higher incidences of illegal use of ocean resources, over harvesting and the implementation of poorly coordinated and designed income-generating interventions. Job losses and business closures in the three countries have been significant, as experienced elsewhere in Africa and the world which, aside from pre-existing migrations to coastal areas for better opportunities, places higher pressures on national and local level resources. In Namibia, it is estimated that more than 14,500 persons lost their jobs, while in South Africa the number exceeds 3 million people. The countries have on average above 35% youth unemployment levels with women making up the highest proportion. Many youths have not completed secondary schooling, have limited skills and are lured into easy-money-making schemes that include illegal use of resources. This can exacerbate in time if opportunities for upskilling, vocational training and or entrepreneurship are not offered and financed. Addressing environmental problems and resulting socio-economic impacts in the BCLME region requires innovative climate-resilient, and sustainability-driven approaches for economic growth, based on adequate competencies for successful implementation.

Implementation of BCLME  SAP requires a strong political will and awareness of economic benefits from long-term sustainable development. Although there is a growing appreciation of this link among decision makers, the critical ties between the need for marine ecosystem preservation and conservation and sustainable use of coastal and marine resources, and coastal and marine economic development may not yet be fully understood. In other words, the concept of the Sustainable Blue Economy (SBE) has not yet fully taken roots in the countries of the BCLME region. Governments may also pursue sectoral economic development at the cost of long-term sustainable development within and between the BCLME countries. Failure to harmonise informed efforts at the local, national and transboundary levels is likely to have negative effects.

While one of the SAP’s main aims was to reduce negative impacts of the above problems and pave the way for a successful transition of regional economies from the ocean one to SBE, in particular by improving sustainable marine resource management practices,  its implementation is still facing a number of barriers, which this project is aiming to address and create a favourable context for a transition to a climate resilient SBE. The following barriers were identified:

- Policy & Regulatory:

  - Lack of sufficient capacity to implement the existing legislation effectively

- Lack of sustainable finance to support ecosystem protection and the transition to a Sustainable Blue Economy

- Limited participation of the private sector in efforts to reduce stress on the coastal and marine ecosystems

- Institutional:

  - Limited capacities to monitor the health of marine and coastal habitats

  - Lack of sufficient capacity to fulfil the demanding and multi-faceted task of fisheries management effectively

- Knowledge/informational:

  - Insufficient and limited availability of scientific knowledge/data concerning the impact of human activities on the BCLME

# II.	Strategy

This project has been selected because it addresses the problems described above building on current and past initiatives while providing solutions to emerging issues in the BCLME region. This project builds on the previous investments under 3 UNDP- GEF phases in the BCLME region to ensure sustainability. This project will support the implementation of the BCC’s updated Strategic Action Program (SAP). The BCLME IV project will work to address the priority transboundary environmental concerns of the SAP, in relation to: living marine resources, non-living marine resources, ecosystem health and biodiversity loss, pollution, and climate change, as well as addressing the human dimensions and governance concerns. The objective of the SAP and NAPs is to promote the sustainable use of the BCLME marine resources within a climate-resilient, blue economy/sustainable ocean economy framework. Over the longer term, implementation of the SAP will restore depleted living marine resources and degraded marine habitats, thus enhancing sustainable development opportunities within the BCLME region and increasing the resilience of marine ecosystems as well as dependent coastal communities to climate change impacts.

The Blue Economy / sustainable ocean economy concept is recognized as central to sustainable development seeking a balance between socio-economic benefits and ecological conservation. The World Bank defines the Blue Economy as the “sustainable use of ocean resources for economic growth, improved livelihoods, and jobs while preserving the health of the ocean ecosystem”. The project will be implementing its activities following basic principles of the above definition of SBE and be building upon the SAP promoted integrated approach to the blue economy / sustainable ocean economy, pushing for the sustainable use of ocean resources for economic growth, improved sustainable livelihoods, and maintaining/restoring the health and productivity of the BCLME. It explicitly calls for the integration of blue economy / ocean economy principles in the solutions to address the priority transboundary issues confronting the BCLME.

The Africa Blue Economy Strategy does not come forward with a definition, but it states as its objective to “…guide the development of an inclusive and sustainable blue economy that becomes a significant contributor to continental transformation and growth, through advancing knowledge on marine and aquatic biotechnology, environmental sustainability, the growth of an Africa-wide shipping industry, the development of sea, river and lake transport, the management of fishing activities on these aquatic spaces, and the exploitation and beneficiation of deep sea mineral and other resources.” Strategy promotes an integrated approach to the Blue Economy / sustainable ocean economy, pushing for the sustainable use of ocean resources for economic growth, improved sustainable livelihoods, and maintaining/restoring the health and productivity in all Africa’s coastal and marine regions, including the BCLME region.

Currently, the Blue Economy in Africa generates US $296 billion per annum, and it is predicted that by 2030 this figure will have increased by 37% and that it will have almost doubled by 2063. These revenues support 49 million jobs, and by 2063 this number is expected to increase by approximately 60% to nearly 80 million jobs. The major sectors underpinning this projected growth are fisheries, aquaculture, international shipping, tourism and offshore oil and gas. Expected new and emerging growth areas include offshore renewable energy, regional shipping, seabed mineral extraction, ‘blue carbon’ and other natural capital investments, education, research and technology.

South Africa launched its Operation Phakisa initiative in 2014 as a framework policy for the creation of development and wealth from South Africa’s Ocean economy. Operation Phakisa prioritises transport and manufacturing, offshore oil and gas, aquaculture, marine and coastal tourism, small harbour development and protection and governance as sectors of the country’s ocean growth. It sought to increase South Africa’s annual ocean economy contribution from US $3.7 billion to $11.5 billion while also creating 800,000–1 million jobs by 2030.

The ocean economy has a determining structural weight in Angola, having represented 33.20% of GDP in 2020. In sectoral terms, it can be seen that the oil and gas sector is the one that contributes the most to GDP with 24.61% in 2020. The fishing sector, being the third sector that contributes most to GDP, presents a value of 2.68%. Tourism contributes to GDP with 3.82%. From an employment point of view, the ocean economy is also very significant, with the 4 main sectors accounting for more than 8% of total national employment. Angola’s NAP (2022) mentions national aspirations to develop blue economy that include “…key industries and resources such as fisheries and aquaculture, water resources, shipping and transport, tourism, marine renewable energy, minerals, genetic resources, pharmaceutical, blue carbon trading, biotechnology and general sea-based product, to benefit our economy and its people”. Its Ocean Strategy (2022) puts the SBE at the centre of its vision to be achieved by 2030.

Namibia’s main ocean-related economic sectors are  fishing, tourism, mining, manufacturing and transport, which contributed 31% to the country’s GDP  in 2017. The aquatic ecosystem also possesses potential for offshore and coastal wind energy, green hydrogen, tidal and wave energy, hydro-power, marine biotechnology and bioprospecting, carbon sequestration and carbon trading as opportunities for expansion and growth. These sectors are also major drivers for the country’s economic development. The challenges facing Namibia are the threats of pollution of aquatic ecosystems (such as plastic litter, hazardous chemical, effluent discharge), overfishing and Illegal, Unreported and Unregulated Fishing (IUU) and loss of biodiversity on which a large part of Namibia’s economy relies for employment, foreign exchange earnings, food security among other benefits successful management requires concerted effort among responsible ministries. Namibia adopted Blue Economic Policy in October 2023.

The logical framework of the proposed project is rooted in the Theory of Change diagram presented in Figure 1. Its design assumes that by addressing priority concerns on the wider context of marine and coastal management (Component 1), management of marine living resources, which are the main source of income for coastal communities in the BCLME (Components 2), issues of pollution that may hinder successful transformation to SBE (Component 3), promoting innovative and sustainable blue/ocean economy finance as a critical prerequisite for a successful transformation of coastal and ocean economies into the SBE one (Component 4), the project  will contribute to the development and implementation of climate-resilient sustainable blue/ocean economies in the BCLME region (long-term impact).

Long term impacts

Improved ocean protection and health in the BCLME region

Reduced poverty, increased jobs and adaptive capacities in BCLME countries

Sustainable finance supports successful SBE sectors in BCLME region

Private sector and local communities are fully engaged and deliver successful SBE outputs and outcomes

BCC, line ministries and national and local stakeholders have requisite capacities to implement replicate and upscale

Private sector, innovative and new finance unlocked and increase the positive  economic impacts, improving livelihoods and embedding financial sustainability

Science -to-governance is politically supported leading to decisions that enable transition to SBE

Medium term states

Output 5.2.1: Communications and knowledge products (information packages, tools and approaches) for upscaling developed and shared with beneficiaries via knowledge-sharing platform

Output 5.2.2: Sustainable blue/ocean economy practice, knowledge and lessons shared across African LMEs in partnership with IW:LEARN

Outcome 5.2: The upscaling of sustainable and viable  blue/ocean economy interventions is promoted

Output 5.1.1: Strengthened capacities for knowledge management in relation to SBE, ICZM, MSP and MPA, and monitoring Knowledge Management performance

Output 5.1.2 Communication and Outreach Programme for awareness raising on Sustainable Blue/ocean economy and implementation of SEP and GAP

Output 5.1.3 Environmental and Social Safeguards Management is developed and operationalized

Component 5: Knowledge management, awareness raising and upscaling for Sustainable Blue/Ocean Economy

Outcome 5.1: Knowledge management, awareness raising and communication on SBE/Ocean Economy and Social and Environmental Safeguards  in the BCLME region strengthened

Output 4.2.1: Viable sustainable blue/ocean finance mechanisms and tools developed and piloted

Output4.2.2: Feasibility for blue carbon finance assessed and viable options developed (the project will work with NGI to expand kelp harvesting

Output 4.2.3: Blue carbon finance mechanism developed and implemented

Component 2: Enhance sustainable and climate resilient marine living resources and their value chains in the BCLME

Output 4.1.1 Policies and strategies for Sustainable Blue/ Ocean Economy finance developed and/or strengthened

Output 4.1.2: Reinforced public sector (national and regional) and private sector capacities in the design and implementation of bankable Sustainable Blue/ocean economy projects, innovative financing, principles, standards and green investments, among others

Component 4: Promote regional and national frameworks for innovative sustainable blue/ocean economy finance to foster positive ecosystem, social and economic impacts

Outcome 4.1: Policy, regulatory and institutional capacity for boosting sustainable innovative blue/ocean economy finance strengthened

Outcome 2.2: Market growth and diversification for sustainable and climate resilient marine commodities

Components

Outcomes

Outputs

Output 3.3.1: Cooperative agreements and long-term programs for ecosystem health monitoring and compliance between countries formalized

Output 3.2.1: Pilot level community-based EBM and integrated watershed and coastal area management (IWCAM) approaches to pollution reduction demonstrated and addressed through demonstrations at pilot site

Output3.2.2 Community awareness, training and capacity building and implementation plans and best practices for pollution management undertaken in selected pilot sites coast

Output 3.1.1 Policy and legislative frameworks developed/updated/strengthened
and related strategies in place to address pollution prevention and control and response from shipping and extractive industries in the BCLME

Component 3: Improve coastal and marine pollution management in the BCLME

Outcome 3.3: Strengthened regional cooperation and coordination

Outcome 3.2: Reduced discharge of pollutants from land-based activities in priority coastal areas

Outcome 3.1 Reduced discharge of pollutants from ocean-based activities

Output 2.2.1: Fish, seafood and mariculture market research and analysis that takes into consideration climate change impacts developed at national and regional levels

Output2.2.2: Capacities for sustainable and climate resilient value chains developed (with a gender sensitive approach) for new and diversified fish and seafood products, including mariculture

2.2.3: New climate resilient markets identified, explored and viable ones engaged

Output 2.1.1: Bilateral agreements for joint sustainable and climate resilient management of transboundary fish stocks (Cape horse mackerel, Cape hakes) developed and implemented to curb IUU fishing

Output 2.1.2: Sustainable and climate resilient mariculture opportunities and exploitation of other living marine resources at national levels identifies and plans for development and scaling up developed

Output 2.1.3: Third-party sustainability and climate resilience certifications for fish and seafood products undertaken

Outcome 2.2: Market growth and diversification for sustainable and climate resilient marine commodities

Outcome 2.1: Climate resilient and sustainably managed fisheries and seafood

Component 1: Improve marine and coastal management efforts in the BCLME through effective spatial management tools and the establishment and expansion of MPAs and SMAs taking into consideration climate change and ensuring climate-resilient socio-economic development

Output 1.4.1: Policy and legislative frameworks strengthened to minimize adverse impacts of extractive activities in the BCLME

Output 1.4.2: Capacity of government institutions, private sector actors and financial institutions involved in exploration/exploitation of non-living marine resources strengthened (with a gender-sensitive approach) for adoption of innovative environmentally friendly exploratory and extractive methods and technologies

Outcome 1.4: Minimise impacts of exploration and extraction of non-living marine resources (NLMR)

Outcome 1.3: Improved biodiversity monitoring to inform actions for improved management of MPAs and coastal ecosystems

Output 1.3.1: Community-based biodiversity monitoring within the selected MPAs and coastal ecosystems (under 1.1) developed or enhanced

Output 1.2.1: Sustainable community-based tourism developed in and around selected MPAs and coastal ecosystems (under 1.1) with potential for third-party certifications (www.earthcheck.org)

Output 1.2.2: Community-based climate-resilient ecosystem restoration interventions such as enhanced protection, control of alien and invasive species, assisted regeneration implemented in selected MPAs and coastal ecosystems (under 1.1)

Outcome 1.2 Climate resilient nature-based solutions for restoration MPAs and coastal ecosystems

Output 1.1.1: Legal frameworks of selected MPAs and coastal ecosystems of global importance improved

Output 1.1.2 Enhanced management plans  of selected MPAs

Output 1.1.3: Strengthened legal and institutional capacity for the implementation of ecosystem-based MSP

Output 1.1.4: Participatory ecosystem-based MSP prepared for areas not yet covered by MSP

Outcome 1.1: Policy, regulatory and institutional framework for the sustainable management strengthened

DRIVERS: population pressures, unsustainable economic practices, coastal urbanisation, waste, poverty, GHG emissions

Figure 1: Theory of Change

Insufficient and limited availability of scientific knowledge concerning the impact of human activities

Limited participation of the private sector in efforts to reduce stress on the coastal and marine ecosystems

Lack of sustainable finance to support ecosystem protection and the transition to SBE

Limited capacities to monitor the health of marine and coastal habitats

BARRIERS

Lack of sufficient capacity to implement the existing legislation effectively

Lack of sufficient capacity to fulfil the demanding and multi-faceted task of fisheries management effectively

ROOT CAUSES: weak governance, limited regional collaboration, limited data, improperly planned coastal development, inefficient legal system

PROBLEMS: Unsustainable exploitation of fisheries, habitat degradation and biodiversity loss, marine pollution, climate change

Overall objective of the BCLME IV project is: Mainstreaming the development of climate-resilient sustainable blue and/or ocean economies in the implementation of the Strategic Action Programme of the Benguela Current Large Marine Ecosystem.

The project will be implemented through following components:

- Component 1: Improve marine and coastal management efforts in the BCLME through effective spatial planning and the establishment and expansion of MPAs and SMAs taking into consideration climate change and ensuring climate-resilient socio-economic development

- Component 2: Enhance sustainable and climate resilient marine living resources and their value chains in the BCLME

- Component 3: Improve coastal and marine pollution management in the BCLME

- Component 4: Promote regional and national frameworks for innovative sustainable blue/ocean economy finance to foster positive ecosystem, social and economic impacts

- Component 5: Knowledge management, awareness raising and upscaling for Sustainable Blue/Ocean Economy

By strengthening policy and regulatory frameworks, planning and capacities for the management of selected MPAs and coastal ecosystems and expanding MPAs, developing sustainable community-based tourism around selected MPAs and coastal ecosystems, developing community-based climate-resilient ecosystem restoration interventions and management schemes, and supporting implementation of Marine Spatial Planning (MSP) (outputs of Component 1), the project intends to improve marine and coastal management efforts in the BCLME region, in particular in Namibia, thus, also contributing to improving ocean protection and ecosystem health in the region.

By enhancing capacities for transboundary stock management, identifying and developing new climate-resilient markets, developing inclusive and sustainable mariculture and fisheries value chains, (outputs of Component 2), the project intends to enhance the sustainability and climate resilience of marine living resources and their value chains in the BCLME, thus, contributing to improving ocean protection and ecosystem health in the BCLME (medium-term impact).

By developing and/or strengthening policy and regulatory frameworks that incorporate the ‘polluter pays’ principle approach, formalising cooperative agreements and harmonising regional long-term regional biodiversity, ecosystem and environmental monitoring and surveillance programmes and chemical pollution clean-up initiatives in transboundary hotspots, developing new technologies for pollution control, developing alternative livelihoods and building capacities for pollution management at the community level (outputs of Component 3), the project is expected to improve marine pollution management in the BCLME, also contributing to improving ocean protection and ecosystem health, while at the same time contributing to reducing poverty, increasing jobs and strengthening adaptive capacities in the countries.

Through strengthening policy and regulatory frameworks and institutional and private capacities, developing viable finance mechanisms to stimulate investment in sustainable blue/ocean interventions, and promoting blue carbon finance mechanisms (outputs of Component 4), the project will contribute to developing regional and national frameworks for innovative sustainable blue/ocean economy finance.

Finally, by implementing the knowledge management activities, the project will contribute to disseminating acquired knowledge and experience, both in the participating countries and to other countries through the IW:LEARN platform, which will improve capacities to replicate lessons learned and successful examples of regional transition to SBE (Component 5).

# III. 	Results and Partnerships

## A.	Expected Results

Component 1: Improve marine and coastal management efforts in the BCLME through effective spatial planning and the establishment and expansion of MPAs and SMAs taking into consideration climate change and ensuring climate-resilient socio-economic development

Component 1 is dedicated to advancing ocean and coastal governance across regional, national, and local levels, promoting collaboration, informed decision-making, and sustainable practices. Based on the existing implementation of Strategic Action Program (SAP) under BCLME III and aiming to boost the use of effective spatial management tools within the BCLME to establish and expand MPAs and SMAs within climate resilient socio-economic development, that will support gender inclusivity and empowerment of women.

Component 1 is built on the need to support a coordinated regional approach to achieving a long-term conservation, protection, restoration, improvement, and sustainable use of the BCLME to provide environmental and socio-economic benefits articulated in the Benguela Current Convention. The BCC countries have introduced Marine Spatial Planning (MSP) in response to increasing spatial claims and multiplying uses in the BCLME, aiming to better coordinate national efforts towards a sustainable marine use in the three BCC countries.

Component 1 comprises four separate but related outcomes that build up the objective of generating a system of management supported by a framework at policy, regulatory and institutional level that will strengthen the sustainable management of the BCLME.  The first outcome will focus on strengthening the existing governance arrangements for the protection of critical habitats and biodiversity, particularly through the strengthening and expansion of marine protected areas (MPAs) in the three participating countries and through giving effect to the BCC Regional Strategy for Marine Spatial Planning. The second outcome will see practical measures applied to restore critical marine and coastal habitats specifically with a view to enhancing climate resilience and improving livelihoods that rely on those habitats. The third outcome will focus on improving the monitoring of biodiversity through eDNA-based methods to support decision-making in the improvement of MPAs and coastal ecosystem management. The fourth and final outcome will strengthen the existing management arrangements for the exploration and exploitation of non-living marine resources (NLMR), specifically seabed minerals and oil & gas resources, through a dual focus on better environmental regulation and building technical capacity both at the government level and within the private sector. Within this component, two demonstration projects will be implemented: Namibian Islands Marine Protected Area (NIMPA), which is an EBSA, and Orange Cone, between Namibia and South Africa. Both projects have the objective to test the proposed solutions with a view to their replication in other areas of BCLME.

Each outcome has several outputs to be delivered:

Outcome 1.1: Policy, regulatory and institutional framework for the sustainable management of the BCLME strengthened:

- Output: 1.1.1: Legal frameworks of selected MPAs and coastal ecosystems of global importance improved to enhance their protection and conservation in a context of coexistence with other marine economic sectors

- Output 1.1.2 Enhanced management plans of selected MPAs recognising the ecological, socioeconomic, and institutional linkages and strategies to address threats that disrupt connectivity and marine ecosystem functionalities prepared with a participatory, climate and gender-sensitive approach

- Output 1.1.3: Strengthened legal and institutional capacity for the implementation of ecosystem-based marine spatial planning

- Output 1.1.4: Participatory ecosystem-based marine spatial plans prepared for areas not yet covered by MSP

Outcome 1.2 Climate resilient nature-based solutions for restoration (and prevention of degradation) of MPAs and coastal ecosystems implemented through Special Management Areas/Locally Managed Marine Areas approach:

- Output 1.2.1: Sustainable community-based tourism developed in and around selected MPAs and coastal ecosystems (under 1.1) with potential for third-party certifications (www.earthcheck.org)

- Output 1.2.2: Community-based climate-resilient ecosystem restoration interventions such as enhanced protection, control of alien and invasive species, and assisted regeneration implemented in selected MPAs and coastal ecosystems (under Outcome 1.1)

Outcome 1.3: Improved biodiversity monitoring (using eDNA-based methods) to inform actions for improved management of MPAs and coastal ecosystems:

- Output: 1.3.1: Community-based biodiversity monitoring within the selected MPAs and coastal ecosystems (under 1.1) developed or enhanced

Outcome 1.4: Minimise impacts of exploration and extraction of non-living marine resources (NLMR) on critical marine and coastal ecosystems through regulation and industry action:

- Output 1.4.1: Policy and legislative frameworks strengthened to minimise adverse impacts of extractive activities in the BCLME

- Output 1.4.2: Capacity of government institutions, private sector actors and financial institutions involved in exploration/exploitation of non-living marine resources strengthened (with a gender-sensitive approach) for adoption of innovative environmentally friendly exploratory and extractive methods and technologies

Component 2: Enhance sustainable and climate change-resilient marine living resources and their value chains in the BCLME

Component 2 aims to ensure that coastal and marine resources, and the communities, livelihoods and economic sectors that depend on them, have the capacity to effectively withstand and recover from the impacts of climate change and other environmental and socio-economic changes. This is crucial for the BCLME’s development and long-term sustainability. It takes into consideration the three project beneficiary countries: Angola, Namibia and South Africa, as possessing differing needs but all required to enhance the existing marine living resources and their value chains to establish sustainable climate change-resilient marine living resources in the BCLME. The implementation of bilateral agreements among the three project recipients’ countries is a priority in the conservation and protection of the environment of the BCLME that needs to find a balance between sustainable development of the local communities and habitants.

Component 2 has the objective of enhancing climate resilient and sustainably managed fisheries and seafood through bilateral agreements enhancing sustainable fisheries governance and supporting development of the fisheries and seafood sector across the three BCC countries. The component 2 will also support building opportunities of exploiting mariculture and other living marine resources. Climate resilient and sustainably managed fisheries, seafood and mariculture will be enhanced with third-party sustainable and climate resilient certifications aiming at supporting market growth and diversification for BCLME together with improving socio economic conditions of fishing communities. Special attention is given to capacity building and training incorporating gender inclusive dimensions of stakeholders and local communities.

Component 2 has two outcomes. The first outcome focuses on supporting and implementing bilateral agreements between the three governments constituting the BCLME Programme to jointly carry out sustainable and climate resilient management of transboundary fish stocks. This outcome is built on the identification for needed development on transboundary fish stock on the BCLEM III final evaluation as it is considered a high priority for all three countries. The second outcome focuses on growing and diversifying the economic production of BCLME sustainable and climate resilient marine commodities in domestic and international markets as means to improve the socio-economic conditions of fishing communities in the BCLME MPAs and coastal ecosystems. This outcome is built on the BCLME III evaluation (BCLME III Component 1) that identified missing opportunities on the sustainable and climate resilient mariculture sector, particularly on the community cooperatives, and the mariculture stations. Within this component, the demonstration project in Mussolo-Barra Do Dande area in Angola will be implemented. The demonstration project to test solution proposed in this component will be implemented

Each outcome has several outputs to be delivered:

Outcome 2.1: Climate resilient and sustainably managed fisheries and seafood:

- Output 2.1.1: Bilateral agreements for joint sustainable and climate resilient management of transboundary fish stocks (Cape horse mackerel, Cape hakes developed and implemented to curb IUU fishing

- Output 2.1.2: Sustainable and climate resilient mariculture opportunities and exploitation of other living marine resources at national levels identifies and plans for development and scaling up developed

- Output 2.1.3: Third-party sustainability and climate resilience certifications for fish and seafood products undertaken

Outcome 2.2: Market growth and diversification for BCLME sustainable and climate resilient marine commodities in domestic and international markets and improved socio-economic conditions of fishing communities:

- Output 2.2.1: Fish, seafood and mariculture market research and analysis that takes into consideration climate change impacts developed at national and regional levels

- Output 2.2.2: Capacities for sustainable and climate resilient value chains developed (with a gender sensitive approach) for new and diversified fish and seafood products, including mariculture

- Output 2.2.3: New climate resilient markets identified, explored and viable ones engaged

Component 3: Improve coastal and marine pollution management in the BCLME

According to the updated TDA, marine pollution is considered to be one of the five key pressures on the BCLME environment, in addition to unsustainable utilisation of living marine resources, disturbance and physical modification of coastal and marine habitats, invasive species, and climate change. Through the TDA and SAP development process supported by the previous UNDP-GEF intervention (BCLME III) and other cooperating partners, coastal States have identified key water quality issues in the BCLME as: microbiological contamination; suspended solids; chemical pollution; eutrophication; and marine litter, including micro- and macro-plastic. A sustainable blue economy can only develop when ecological boundaries are respected and economic activity is in balance with the long-term capacity of ocean ecosystems to support this activity. In this regard, pollution is considered a major threat to ocean health and therefore to the development of the blue economy across the BCLME. Marine pollution comes at a high cost and hampers socioeconomic development by impacting fisheries, endangering food security and the livelihoods of coastal communities, as well as other economic activities such as tourism and shipping. In addition, marine pollution undermines the ocean’s resilience and its potential to mitigate the impacts of climate change.

Addressing marine pollution across the BCLME will provide multiple benefits, including climate benefits, biodiversity conservation, and food security, while protecting livelihoods and human health, and reducing economic loss. Investing in pollution management is therefore key for governments to reach the potential of the sustainable blue economy. While progress has been made, the countries of the BCLME continue to face challenges with marine pollution management due to inadequate governance and institutional frameworks, lack of financing for developing and maintaining infrastructure, and lack of equipment for pollution control. Without the improvement of capacities (including stakeholder awareness and knowledge), technology and infrastructure, marine pollution can become an increasing threat to the BCLME.

This Component consists of three separate but related outcomes which, in combination, will focus on improving the management of marine pollution in the BCLME. Specifically, the first outcome will assist participating countries in developing the necessary legislation and technical capability to implement international conventions relating to marine, incorporating the `polluter pays´ principle into policy and legislative frameworks. The second outcome aims at strengthening institutional capacity to manage marine pollution problems. The third outcome will aim at formalizing cooperative agreements and long-term programs for ecosystem monitoring and compliance between the countries, including developing and adopting regional quality standards of nutrients and sediments in fresh, coastal and marine waters, and establishing a harmonised regional water quality monitoring in pollution hotspots within the selected MPAs and coastal ecosystems. In addition, this component will also work on accelerating actions to curb land-based sources of pollution. The demonstration project to test solutions proposed within this component will be implemented in the area of Saldanha Bay (South Africa).

Each outcome has several outputs to be delivered:

Outcome 3.1 Reduced discharge of pollutants from ocean-based activities:

- Output 3.1.1: Policy and legislative frameworks developed, updated or strengthened
to address pollution prevention and control and response from shipping and extractive industries in the BCLME

Outcome 3.2: Reduced discharge of pollutants from land-based activities in priority coastal areas [and river basins] through Community-Level Stakeholder Engagement:

- Output 3.2.1: Pilot level community-based integrated coastal zone management (ICZM) approaches to pollution reduction demonstrated and addressed through demonstrations at pilot sites by mid-project and ready for replication

- Output 3.2.2: Community awareness, training and capacity building and implementation plans and best practices for pollution management undertaken (with a gender-sensitive approach) in selected communities along the BCLME coast

Outcome 3.3: Strengthened regional cooperation and coordination, and increased institutional and technical capacity to undertake broad-scale monitoring and surveillance of marine pollution in priority transboundary and coastal hotspots of the BCLME:

- Output 3.3.1: Cooperative agreements and long-term programs for ecosystem health monitoring and compliance between countries formalized

Component 4: Promote regional and national frameworks for innovative sustainable blue/ocean economy finance to foster positive ecosystem, social and economic impacts.

Component 4 faces the following challenges in its implementation: i) unsustainable infrastructure development, such as inadequate facilities for marine activities, transportation and resource management hinder the effective utilisation of marine and coastal resources; ii) inadequate management of natural habitats and resources, such as overfishing, pollution and habitat degradation threaten the productivity of marine and coastal ecosystems; iii) climate change mitigation and adaptation impacts such as rising sea levels, ocean acidification, and extreme weather events affect coastal communities and marine ecosystems; iv) Increasing demand for maritime space for various uses requires an integrated approach to ocean management, thus coordinating multiple activities while ensuring environmental sustainability is a complex task; v) striking a balance between economic growth and ocean ecosystem health is also very challenging.

In order to address these challenges, it is necessary to integrate climate-resilient blue economy principles into the existing Strategic Action Programme (SAP) for the BCLME, directly implementing the SAP, promoting regional collaboration and coordination, building capacity and sharing knowledge, across all key stakeholders, encouraging the adoption of Marine Spatial Planning (MSP) principles, and supporting climate-resilient infrastructure projects.

Component 4 overall comprises two outcomes. The first outcome will focus on strengthening policy, regulatory and institutional capacity to promote sustainable, innovative financing for the blue/ocean economy (in the context of a circular economy). The activities involve the review of existing policies, legislation and strategies, to identify key strengths, as well as weaknesses and/or gaps in coverage that need to be addressed. This review will also include a rapid review of available finance and financing mechanisms, including rapid consultation with financing actors. Following this review, specific proposals will be developed, as needed, to address gaps or areas where improvements are considered important, and following the drafting of specific proposals, and consultation thereon, these will be presented to the government for discussion and adoption. The second outcome represents a key facet of sustainable blue/ocean economy financing. Its primary objective is to accelerate the implementation of innovative financial mechanisms specifically tailored to ocean-related endeavours. In doing so, it transcends national boundaries and operates at both national and regional levels. Its scope lies in fostering financial innovation, promoting strategic investments and fostering collaborative efforts. By driving this transition, BCLME IV aims to cultivate a resilient and ethically responsible blue economy that balances economic growth with environmental responsibility. Outcome 4.2 incentivises regional, national, local and private sector investment in small and medium-sized enterprises (SMEs), pollution reduction and the circular economy. It also seeks to provide a catalytic set of actions that turn sustainable blue economy aspirations into action, ensuring that the BCLME blue economy can thrive in an increasingly financially sustainable manner. It actively promotes the implementation of sustainable financial practices, focusing on the introduction of innovative financial solutions that support ocean-related initiatives. These solutions include novel financing mechanisms, investment models and financial instruments. Within this component, the demonstration project in Namibe area shared by Angola and Namibia will be implemented.

Each outcome has several outputs to be delivered:

Outcome 4.1: Policy, regulatory and institutional capacity for boosting sustainable innovative blue/ocean economy finance strengthened (within the framework of a Circular Economy):

- Output 4.1.1 Policies and strategies for Sustainable Blue/ Ocean Economy finance developed and/or strengthened

- Output 4.1.2: Reinforced public sector (national and regional) and private sector capacities in the design and implementation of bankable Sustainable Blue/ocean economy projects, innovative financing, principles, standards and green investments, among others

Outcome 4.2: Innovative sustainable blue/ocean finance at national and/or regional levels accelerated:

- Output: 4.2.1: Viable sustainable blue/ocean finance mechanisms and tools developed and piloted (including incentives to stimulate regional, national, local and private sector SBE investments, pollution reduction, circular economy etc.)

- Output 4.2.2 - Feasibility for blue carbon finance assessed and viable options developed (the project will work with NGI to expand kelp harvesting

- Output 4.2.3: Blue carbon finance mechanism developed and implemented

Component 5: Knowledge management, awareness raising and upscaling for Sustainable Blue/Ocean Economy

This component will support the preparation and dissemination of SBE knowledge products, tools and support services that are based on the outcomes, impacts, benefits and experiences of the SBE project interventions under all components, for use in awareness raising campaigns and upscaling SBE development and growth within and among BCLME countries. Innovative SBE practices, value-added partnerships, successful financing and operating templates, and other relevant knowledge products and technologies from the SBE pilot interventions will be prepared, shared, and upscaled. All knowledge outputs and products will be uploaded to the BCLME Sustainable Blue Economy Knowledge Management Platform. Which will be hosted by the BCC Regional Integrated Information Management System (RIIMS) for ease of access and sharing, and will be made available for access via partner websites and platforms (above list including SADC, African Union Commission, IW:LEARN and the UN System). This component will also address gaps and strengthen knowledge management for supporting blue/ocean economy decision making, planning, enhancing visibility, access to information, readiness and awareness programs for sustainable blue/ocean economy, including also through building and strengthening linkages to relevant academic and research  institutions in the region (for sharing the scientific research and not participating in it), within BCLME countries and wider, through the Africa LME Caucus IW:LEARN platform. Participation in IW:LEARN activities will be supported by adequate allocations in the project’s budget (1%). Finally, this component will address Environmental and Social Safeguards for the project and streamline processes across all project Components. Several plans, assessments, mechanisms, and procedures will be developed or updated, including Environmental and Social Impact Assessment (ESIA), Environmental and Social Management Plans (ESMP), gender action plan, Comprehensive Stakeholder Engagement Plan, and Grievance Redress Mechanism. SES activities will, by enhancing capacity of relevant national, regional and local actors, as well as targeted groups, ensure that they have the required knowledge and skills to actively participate in project interventions, incorporate lessons learned, and uptake good practices contributing, thus to project's sustainability.

Each outcome has several outputs to be delivered:

Outcome 5.1: Knowledge management, awareness raising and communication on Sustainable Blue/Ocean Economy, and Social and Environmental Safeguards in the BCLME region strengthened:

- Output 5.1.1: Strengthened capacities for knowledge management in relation to SBE, ICZM, MSP and MPA, and monitoring Knowledge Management performance

- Output 5.1.2: Communication and Outreach Programme for awareness raising on Sustainable Blue/ocean economy and implementation of SEP and GAP

- Output 5.1.3: Environmental and Social Safeguards Management is developed and operationalized

Outcome 5.2: The upscaling of sustainable and viable  blue/ocean economy interventions is promoted:

- Output 5.2.1: Communications and knowledge products (information packages, tools and approaches) for upscaling developed and shared with beneficiaries via knowledge-sharing platform

- Output 5.2.2: Sustainable blue/ocean economy practice, knowledge and lessons shared across African LMEs in partnership with IW:LEARN

Output M&E:  Monitoring and evaluation developed and implemented to ensure adaptive project implementation

The M&E plan is presented in section VI of this Project Document including the detailed Results Monitoring Plan, specifying the outcome-level indicators, targets, methods, means of verification and risks and assumptions. It will be revalidated at the Project Inception/PSC meeting. The plan details the expected information to be gathered and specified by the responsible project staff, for the routine monitoring and evaluation to meet GEF and UNDP requirements (e.g. PIRs, quarterly reports, etc.). The M&E plan will ensure that indicators and their targets presented in the Project Results Framework are collected at the required time.

## B	Resources required to achieve the expected result

BCLME IV impact at the regional, national and local levels demands a diverse technical team complemented with efficient coordination and management at the project and programming level. Successful implementation will rely on effective partnership between UNDP, BCC and national and local stakeholders, as well as other partners implementing complementary initiatives in the BCLME region. It will also leverage the quality assurance and technical capacity of other parts of UNDP including the Regional Hub. UNDP Country Office in Namibia will support compliance and quality of project work, particularly supervision, field visits, review of reports and other project documents according to standards and framework agreements of UNDP and the donor; audit planning and coordination; planning and coordination of the evaluation and identification of lessons learned; and assurance of project compliance with UNDP policies and procedures.

The project has successfully mobilised a total of USD 10,484,931 as a grant from GEF, but also USD 55,561,027.52 in co-financing from various project partners and other organisations that are implementing complementary activities in the BCLME region. It is estimated that the above resources are enough to make progress towards implementing changes in the pathways indicated in the project’s Theory of Change.

Resources have been budgeted to provide required technical support. To do so, project management need to have the ability to recruit highly skilled professionals that will be able to carry out tasks required by the project’s objectives and expected outcomes. This is specifically important for the parts of the project’s programme related to the activities that will bring successful transition to SBE. Additionally, sizable resources have been allotted to provide ongoing capacity development support to partners. Experience has shown that this requires close mentoring and engagement with partners. Substantial resources have also been allocated to supporting community engagement work. BCC is offering material support to the implementation of the project, in particular by hosting the PCU but also by providing the technical and administrative support to the implementation of the project.

## C	Partnerships

The BCLME IV project aims to work with a number of development partners. There is a core set of partners, whose work programs during the life of BCLME IV form an extensive baseline of capacity-development or information management activities to support it. The core project partners will be involved directly in the implementation of the project, and will be responsible for its implementation as a whole.

UNDP will be the GEF agency responsible for the project. Its comparative advantage for the GEF lies in its global network of country offices, its experience in integrated policy development, human resources development, institutional strengthening, and non‐governmental and community participation. UNDP assists countries in promoting, designing and implementing activities consistent with both the GEF mandate and national sustainable development plans. IN the BCLME IV project, the UNDP Country Office in Namibia will be supporting the project implementation by offering quality assurance functions, but also, through its Regional Hub, providing the technical assistance and exchange of experience with other regions that are implementing similar line of activities as the BCLME IV project.

BCC will be the executing partner of the project. The Commission’s primary function is coordinating the implementation of the SAP, which is also one of the principal objectives of the BCLME IV project. By performing this function and being the host of the PCU, BCC is a critical partner for the project’s implementation. Its role as a coordinator of SAP implementation is particularly important for the implementation of Components 1, 2 and 3 of the project, which primarily focus on strengthening the marine and coastal resource base for the successful transition to SBE in the BCLME IV region.

Other partners involved will include, inter alia, the following:

- The Namibia Nature Foundation (NNF) will contribute to the work to be covered in the demo project in Namibia under Component 1 as it is focusing on improving the socio-economics of the Islands MPA (NIMPA);

- One important partner to the project will be the United Nations Trade and Development (UNCTAD), which is addressing the issue of coastal fisheries in Angola with a view to bringing the practice of fisheries and mariculture in line with the principles of SBE. Its initiative is tackling the issues of MSP, mapping the Blue Economy actors, fisheries stock assessment, capacity building, investment policies for SBE, targeting production to meet market demand, ensuring the safety and quality of fisheries products, and supporting the private sector. The partnership with UNCTAD will specifically be linked to the activities in Components 2 and 4 and in particular related to demo projects in Barra Do Dande and Mussulo-Kwanza-Cabo Ledo Complex (Component 2) and Namibe (Component 4).

## D	Risks and Assumptions

The overall project risk categorization is substantial. The project activities are designed to ensure that there is minimal or no risks of adverse social or environmental impacts. During the project design stage, the social and environmental screening (UNDP SESP) was updated (see Annex 6) and an ESMF was developed (see Annex 10). In addition, a Comprehensive Stakeholder Engagement Plan (see Annex 9) was developed. During project inception the ESMF will be finalized/updated in order to ensure that all affected indigenous peoples and other local stakeholders are fully consulted prior to the implementation phase. Although no Indigenous Peoples were identified in the Stakeholder Analysis during PPG, a deeper analysis will be carried out during the project’s inception. If indigenous peoples are identified in the project’s area, in this analysis an Indigenous Peoples Planning Framework (IPPF) and Indigenous Peoples Plan (IPP) will be included in the ESMF. An ESIA/ESMP will be developed once the final decision on the selected sites and demonstration activities is reached during the inception phase. The baseline study of the ESIA will identify the individuals who would be adversely affected by these project activities, not only in terms of their traditional subsistence practices but also in terms of their traditional knowledge and use of ritual space in the restricted areas.

Also, in cases where restrictions to access resources within MPA are planned, a Process Framework will be implemented to establish dialogue and negotiation with local communities. The PF will be the basis for preparing a Livelihood Action Plan (LAP). Economic displacement outside MPAs will be managed through a LAP. The LAP will include compensation packages for affected individuals, ensuring the same or better income and livelihood status. To understand and assess these potential impacts on the intangible cultural component further, an intangible Cultural Heritage Impact Assessment (CHIA) will be carried out. The Cultural Heritage Management Plan (CHMP) will include the appropriate management measures. As per standard UNDP requirements, the Project Manager will monitor risks quarterly and report on the status of risks to the UNDP Country Office. The UNDP Country Office will record progress in the UNDP ATLAS risk register. Risks will be reported as critical when the impact and probability are high (i.e., when impact is rated as 5, and when impact is rated as 4 and probability is rated at 3 or higher). Management responses to critical risks, as well as environmental and social grievances will also be reported to the GEF in the annual PIR.

## E	Stakeholder engagement

The realisation of effective adaptive management within a Large Marine Ecosystem requires a comprehensive stakeholder engagement strategy that is rolled out throughout the project lifespan in accordance with the principle of “leaving no one behind”. Effective stakeholder participation improves project ownership and acceptance; and strengthens the social and environmental sustainability and benefits of supported project interventions, particularly with civil society, indigenous people, communities and the private sector. For purposes of maintaining an inclusive integration of stakeholders, a stakeholder analysis was carried out to support the future implementation of the project.

BCC stakeholders come from a wide range of different sectors and levels of power, from the government ministries, industries, researchers, and to the interested coastal community members. Furthermore, these stakeholders are scattered throughout three different countries, adding another level of complexity to any plans for their involvement. However, the right participation mechanisms can address these challenges and ensure effective stakeholder participation in the project throughout and beyond its lifespan. The PPG process builds on the historical work of the BCLME Programs that have been ongoing since the late 1990s. As a result, stakeholders have already been identified and categorised from each of the three countries. The just ended BCLME III Project supported various governance structures as part of strengthening ocean governance, including establishment of inter-sectoral committees on blue economy. These structures will be augmented with civil society and private sector participation, to reach more stakeholders during implementation of the project.

The involvement of the local communities in the pilot demonstration activities is essential to the success of the project in order to ensure smooth collaboration between project staff and local communities and to minimise and mitigate environmental and social risks related to the proposed project activities. Particular attention will be given to each group of stakeholders to maximise their involvement and support of the project. The Stakeholder Engagement Plan (SEP) outlines the approaches in which the project team shall communicate with stakeholders and includes a mechanism by which people can raise concerns, provide feedback, or make complaints about the project and any activities related to the project. In accordance with the UNDP policies; environmental and social safeguards, a response mechanism for the concerned interested parties or a Grievance Redress Mechanism (GRM) to guarantee that persons, indigenous peoples and local communities impacted by the project have access to adequate procedures for dispute resolution and address complaints and disputes related to the project. A detailed mechanism for grievance redress shall be designed to complement the proactive participation of the stakeholders in project activities. This effective participation of stakeholders creates opportunities to solve problems that would otherwise lead to conflict. In this context, any person or community group who believe they are negatively affected by the BCLME IV Project, or are at risk of adverse impacts, may file a grievance following the procedure (inclusive of GRM Form) that will be established.

BCLME IV PCU will manage the overall GRM process throughout implementation of the project; using procedures that will be suitable for the context. The GRM aims to address all complaints received, regardless of whether they arise from real or perceived issues. The intention is to resolve a complaint as quickly as possible to avoid a minor issue from becoming a significant grievance.

## F	South-South and Triangular Cooperation (SSC/TrC)

South-South cooperation is a means of development cooperation in which developing countries assist each other by sharing technical or economic knowledge and skills to facilitate development. It differs from bilateral exchange of knowledge, skills, resources and technical know-how by developing countries, which are often buttressed by bilateral cooperation agreements, in that it is much broader as it entails political, economic and technical collaboration among developing countries.

The exchange of knowledge, skills, resources and technical know-how between developing countries and stakeholders in the BCLME IV participating countries is integral to the success of the project. Institutions in the three countries have had extensive experience in working with other institutions in the wider region, including the Western Indian Ocean countries through projects such as WIOSAP and SAPPHIRE. This collaboration will continue as the Western Indian Region is planning a similar initiative on promoting transition to Sustainable Blue Economy as the BCLME IV project. One possible means of cooperation is to establish twinning programmes between two regions to exchange experience on the subjects of common concern.

In addition, to bring the voice of Angola, Namibia and South Africa to global and regional fora, the project will explore opportunities for meaningful participation in specific events where UNDP could support engagement with the global development discourse on Large Marine Ecosystems management as well as transition to the Sustainable Blue Economy. The project will provide regional cooperation opportunities with countries implementing initiatives on Sustainable Blue Economy in geopolitical, social and environmental contexts relevant to the proposed project in Angola, Namibia and South Africa. In particular, the project's experiences will be transferred to other countries through the IW:LEARN platform.

## G	Gender equality and Women’s Empowerment

There is a need to recognise the gender dimensions in the marine economic sector to improve the livelihoods and well-being of all those in the BCLME. This would require participation of women, youth, indigenous communities in the broader sector of the marine economy, varying from offshore oil and gas, coastal and marine tourism, aquaculture, marine transport, and manufacturing. The importance of identifying the composition and diversity of communities along the BCLME, those residing in and around the project demonstration sites would allow for a more inclusive and representative management processes, governance participation and gender responsive policies in fisheries and the marine restoration initiatives.

Climate change impacts in the BCLME magnifies existing inequalities, reinforcing the disparity between women and men in their vulnerability to and capability to cope with climate change. The impacts of climate change burdens the poorest and most vulnerable members of society, especially women who depend on natural resources for sustenance, in comparison to men. Women are less able to cope with climate change impacts due to lack of social capital and cultural practices that directly or indirectly influences their adaptation.

The BCLME IV should capitalise on the BCC member states blue economy strategies which prioritised Social Equity and Inclusivity as central principals and states that: ensure that the benefits derived from Blue Economy activities are shared in a fair and transparent manner and to achieve a socially just society through the inclusion of all societal groups, especially previously disadvantaged communities, women, youth, people with disabilities and economically marginalised groups. It is therefore important to develop appropriate policies aimed at redressing the past, redefining access rights, and empowering women to participate equitably and sustainably in the broader aspects of the marine economic sector. Several initiatives can be considered for inclusion of women through the establishment of women micro entrepreneurs.

## H	Knowledge

Knowledge management is a critical element of the project and it has been incorporated into the project design. Component 5 will implement, among other, a SBE observatory and knowledge management platform as well as a website, which will also be linked to the BCC’s website. Multiple capacity development activities will be implemented focusing on specific subjects relative to transboundary marine management and SBE. The project will closely collaborate with IW:LEARN. The project will develop communications and knowledge management strategies. During the PPG phase the Gender Action Plan and the Stakeholders Engagement Plan were prepared.

The project will benefit from many lessons learned and experiences derived from BCLME interventions financially supported by GEF, and will also gather appropriate lessons from on-going projects through the activities in Component 5.

The project will rely on the management, dissemination, and scaling up of knowledge, experience and results in order to achieve the overall project objective and ensure sustainable management of the BCLME that will also facilitate up-scaling where possible and needed.

The knowledge management will include the following stakeholders:

- National authorities to ensure information on management approaches and identified solutions for marine transboundary cooperation;

- Private sector: information will be collected and distributed as relevant to the different needs of the private sector partners and other stakeholders;

- Civil society will be provided with information to inform communities that are depending on marine resources in BCLME region;

- Academia will be providing scientific support to the project activities;

- International community involved in parallel activities in the BCLME region;

- GEF IW community of projects: results from the project will be disseminated through the GEF IW:LEARN projects. The project has allocated more than 1% of the total GEF project financing for a suite of IW:LEARN activities to share lessons learned and results from the project to the broader GEF IW community, as well as actively participate in IW:LEARN capacity building workshops, forums and biannual GEF IW conferences. The project’s website will meet the specifications suggested by the IW:LEARN for IW projects. International and cross-regional events organised by the BCC. The project will, when possible, be present at other international for a within the region and beyond to share project results and other knowledge gained with the international community as well as gain important insights from the others relevant for the project.

## I	Innovativeness, Sustainability and Potential for Scaling Up

Innovation: The project will build on the approaches gained from the previous GEF and other donor initiatives in the BCLME region. The BCLME IV project is innovative in itself as it is linking the need for effective management of the marine and coastal resources in the region (through implementation of SAP) with a transition to the SBE, which is highly dependent on a robust health of marine and coastal ecosystems which deliver necessary goods and services for the SBE. This concept, although being tried in a number of marine regions of the world, is still innovative and solutions are being sought that could be transferred elsewhere. The project is also innovative as cooperation partnerships will be established with the private sector that is supposed to be a critically important engine for the SBE. Further innovations are the involvement of stakeholders in project implementation resulting in dialogue forums, supporting a framework for knowledge management and replication across the countries, including the establishment of a Regional SBE Observatory, which will contribute to developing an innovative SBE measurement system, and a regional SBE Knowledge Management Platform to exchange information and knowledge and which will provide the opportunity to a variety of stakeholders with interest in SBE development to have access and share information effectively.

Sustainability: The actions under this project will be designed with sustainability as a core component. Sustainability of the actions will be supported by:

- The long-term engagement for cooperation of the three countries under the Benguela Current Convention will be further strengthened by project activities;

- A close cooperation with NGOs in all countries engaged in LME cooperation;

- Involvement of stakeholders across all levels;

- Training of experts and stakeholders in the region will contribute to the establishment of sufficient national capacity to carry out SBE activities;

- The project has a high replicability potential to be established, first through implementation of five demonstration projects that could be replicated in other sites of the three countries and, second, through generation of knowledge that will be essential for successful implementation of SBE instruments, in particular financial ones;

- Good practices and lessons learned will be disseminated to a broader range of stakeholders through communication channels such as websites, information networks, fora and publications, among others, to support replication and scaling-up.

Potential for scaling-up

The key elements appropriate for upscaling to other LMEs  include:

- The experience of the three countries to find synergies between the GEF IW process with the activities to transform ocean economies into an SBE;

- Demonstration projects;

- The experience of the countries on addressing climate change related challenges at LME level;

- Involvement of professional mediators and communication experts;

- The close involvement of organisations and representatives of the SBE sectors in region-wide cooperation.

## J	Digital Solutions

The project will use a score of digital technologies. The Geographical Information System (GIS) will be used in demonstration projects to map the current and future activities in the area covered by the demo projects. In analysing the issues related to the implementation of various activities of the project, the possibilities of using Artificial Intelligence (AI) will be explored. The regional SBE observatory will use a score of data management techniques to process the information relative to SBE sectors as well as social and environmental ones. The critical challenge will be to link the economic development in the coastal and marine area of the BCLME region with the resulting social and environmental issues in order to establish the rate of progress of SBE development. The regional SBE Knowledge Management Platform will use digital techniques to disseminate SBE and marine and coastal management-related information.

# IV	Project Management

## A	Cost Efficiency and Effectiveness

The BCLME IV project assists Angola, Namibia and South Africa to improve the health of marine and coastal ecosystems through implementation of the Strategic Action Programme (SAP) of the BCLME region, and supports transition to Sustainable Blue Economy contributing, thus, to sustainable development. The project builds on experience accumulated through implementation of three previous BCLME projects that were supported by GEF, as well as other complementary projects and initiatives that were implemented by other actors. That experience and the lessons learned generated during the implementation of the past project, will be closely considered and will contribute to ensuring a high degree of cost efficiency and effectiveness. As indicated in its Final Evaluation, the previous project (BCLME III) led to valuable advancement in management of important BCLME coastal and marine ecosystems, although some demonstration projects were not fully implemented and relevant legal framework was not strengthened as envisaged. However, all the lessons learned from the previous project create a solid guidance for the current project and show the areas where it has to focus.

The project will benefit from the presence of the BCC on the ground, which is very familiar with the operational context in all three countries and will ensure that the available resources are utilised efficiently with maximum benefit for the beneficiaries. BCC will actively be involved in the project implementation, including hosting project staff and providing necessary administrative and logistical support to their work.

Implementation will be carried out by following strategic pathways presented in the Theory of Change and using an operational plan and logical framework based on the results framework articulated in Section V. The operation plan chronologically traces the activities to be carried out over the 72 months planned for the duration of the project. More detailed annual and country-specific plans will then be developed with a schedule of actions, resources and budgets. The PCU will hold responsibility for development, monitoring and periodic revision of these plans.

Internal monitoring and evaluation procedures are based on regular monitoring of expected results and indicators, particularly at the output level. This monitoring is to be carried out quarterly, semi-annually and annually based on a monitoring plan, which will be validated at the start of the intervention in accordance with the rules of good governance and visibility set out in accordance with UNDP rules and procedures and updated based on the baseline assessment. Costs and functions relating to project management, and in some cases knowledge management will be jointly procured and/or shared between the UNDP Country Office in Namibia and BCC.

Implementation will follow the principles below:

- Synergies of activities with other initiatives in the region, will be sought regularly and maintained throughout the project;

- Utilisation of achievements of past projects and lessons learned will be closely considered;

- Capacity building of relevant key institutions in the beneficiary countries will continue, as reflected also through the relevant components, outcomes, outputs and activities;

- Involvement of other national stakeholders and Civil Society Organizations will continue as in the framework of the previous GEF funded project which was based on a participatory approach with the involvement of all stakeholders.

The project approach aims at ensuring a smooth implementation where activities are mutually reinforcing and sustainable. This implies that, whenever practical links have been established between different components of the project, timing was accurately planned to make sure that the deliverables are safely provided.

The actions designed under this project have been designed with sustainability as a core component. The project will prepare lessons learned and a sustainability plan/exit strategy, which will include a set of recommendations on possible future actions in the region, as well as specify the role of the key project stakeholders. The lessons learned and sustainability plan will be included in the Final Report as an “Exit Strategy and recommendations for follow-up activities”.

A key focus of the work will be on ensuring that the gains made throughout the project continue once the funding ends. This will be achieved through development of strong ownership at different levels, and in all activities planned by stimulating development of concepts for new projects / initiatives amongst project participants and other relevant organisations.

Sustainability of the actions will be supported, as follows:

- The long-term engagement for cooperation of the three countries under the Benguela Current Convention will be further strengthened by project activities;

- A close cooperation with NGOs in all three countries engaged in transboundary marine waters cooperation;

- Involvement of stakeholders across all levels, in the Angola, Namibia and South Africa;

- Training of experts and stakeholders in the BCLME region will contribute to the establishment of enhanced national capacity;

- The beneficiary countries support the implementation of the SAP with the understanding that the new project should involve relevant stakeholders in the region. This is critical for the sustainability and accomplishment of the project plans. At the same time, countries are willing to take steps in support of SAP implementation also in the longer perspective, or when the funding for BCLME IV will cease. If individual measures of the SAP would not be entirely supported or implemented within this project, the countries will most probably strive to identify measures to provide their own support in the future.

## B	Project Management

The project will be implemented by UNDP and executed by BCC. The Benguela Current Convention established the Benguela Current Commission (BCC) in 2007 as a permanent inter-governmental organisation. BCC implements a range of research projects that collectively improve knowledge and understanding of the Large Marine Ecosystem. It focuses on shared fishery management, environmental monitoring, biodiversity and ecosystem health, pollution reduction, and minimising the consequences of maritime diamond mining, oil and gas production, and other activities. Its priorities include solid environmental governance, research, capacity building and training.

BCC’s executing capacity was assessed during the preparatory phase by UNDP based on UNDP’s rules and procedures set out for selecting an Inter-Governmental Organization (IGO) as a UNDP’s Implementing Partner.  The countries have been providing considerable capacity building support and oversight to BCC in developing its finance and administration capacity of its Secretariat in the past few years through the Finance and Administration Committee

Most of the project management staff will sit within the Commission as Commission Staff within a Project Coordination Unit (PCU). The three National Project Coordinators, although members of the project staff, will be located in three countries participating in the BCLMME IV Project. The Project Manager will be answerable to the Executive Secretary of the BCC but will also have reporting functions to the UNDP Country Office in Namibia. Other Project Management staff (Chief Technical Advisor, 3 National project Coordinators; Finance and Administration Officer) will be answerable to the Project Manager.

A Project Steering Committee will be established alongside the BCC Management Board and with similar level representation. The PSC will thus consist of:

- Management Board level representation from each country;

- The BCC Executive Secretary;

- Other appropriate BCC staff as required by the national representatives and the BCC Secretariat (e.g. The Ecosystem Advisor, Finance Officer);

- UNDP Lead CO representation and UNDP Regional Technical Advisor;

- The Project Manager;

- Any other technical or scientific support input (on an ad hoc basis) as requested by the PSC.

The project will be audited in accordance with UNDP rules and regulations, and resources have been specifically identified for these expenses. This will ensure regular oversight of resources utilisation, facilitate effective execution of fiduciary responsibilities and facilitate appropriate reporting.

## C	Agreement on intellectual property rights and use of the logo on the project’s deliverables and disclosure of information

To accord proper acknowledgement to the GEF for providing grant funding, the GEF logo will appear together with the UNDP logo on all promotional materials, other written materials like publications developed by the project, and project hardware. Any citation on publications regarding projects funded by the GEF will also accord proper acknowledgement to the GEF. Information will be disclosed per relevant policies, notably the UNDP Disclosure Policy and the GEF policy on public involvement.

# V	Project Results Framework

| Contribution to the Sustainable Development Goal (s): 5, 8, 10, 13, 14, 16, 17 |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Intended Outcome as stated in the UNSDCF/Country [or Regional] Programme Results and Resource Framework: copy relevant outcome here |  |  |  |  |  |  |  |  |  |  |
| Applicable Output(s) from the UNDP Strategic Plan: write in relevant SP IRRF Output(s) here (for ex. 1.1, 4.1, 4.2, 5.1, 5.2, etc.) |  |  |  |  |  |  |  |  |  |  |
| Project title and Quantum Project Number: Mainstreaming Climate-Resilient Blue Economy in the BCLME Region (BCLME IV Project) |  |  |  |  |  |  |  |  |  |  |
| Objective and Outcome Indicators |  |  | Data Source | Baseline | Mid-term Target | End of Project Target | Data Collection Methods |  | Risks/Assumptions |  |
| Project Objective: | Mainstreaming the development of climate-resilient sustainable blue/ocean economies in the implementation of the Strategic Action Programme of the Benguela Current Large Marine Ecosystem |  |  |  |  |  |  |  |  |  |
|  | Mandatory Indicator 1: (GEF Core Indicator #11) direct project beneficiaries disaggregated by gender (individual people) |  | National census reports | The BCLME region supports approximately 91 million people | 2500 in each country, of which 25% are women | 5,000 in each country, of which 50% are women | Annual project reports |  | Risks: Rigid gender division of labour can inhibit women’s participation. Assumptions: Targeted women’s inclusion during project inception has the potential of increasing women beneficiaries |  |
|  | Mandatory Indicator 2: (GEF Core Indicator #2) Marine protected areas under improved management effectiveness (Hectares) |  | Report on the marine area under legal protection status as a result of project support and improved management effectiveness | 0 | 949,700 | 3,165,840 | Reports on the implementation of MPAs management plans |  | Risks: - Lacking effective monitoring of standards and verifiable improvement indicators. Assumptions: - Each country has the capacity to gather and analyse using the METT score |  |
|  | Mandatory Indicator 3: (GEF Core Indicator #5) Area of marine habitat under improved practices (excluding protected areas) (Hectares) |  | Report on marine habitat under improved management to benefit biodiversity and which management plans are under implementation. | 0 | 1,000,000 | 2,374,055 | - Reports on the number of fisheries that meet national and international third-party certification. - Reports on LME with reduced pollution and hypoxia. - Reports on marine litter avoided |  | Risks: - Lacking effective monitoring of standards and verifiable improvement indicators. Assumptions: - Each country has the capacity to gather and analyse data under improved management, using a specific approach. |  |
|  | Mandatory Indicator 4: (GEF Core Indicator #7) Number of shared water ecosystems (fresh or marine) under new or improved cooperative management |  | BCC annual reports; BCLME III Terminal Evaluation Report, which explains the challenges and issues that need to be improved with regards to management of the BCLME | 0 | 1 | 1 | Mid-term and terminal Evaluation Reports; quarterly reports; website and public awareness resources; publications; Marine Spatial Plans; MPA management plans |  | Assumptions: There is sufficient collaboration willingness for a transition to SBE and to implement relevant instruments |  |
|  | Mandatory Indicator 5: (GEF Core Indicator #8) Globally over-exploited marine fisheries moved to more sustainable levels (metric tons) |  | Annual fish statistics | 0 | 25,000 | 50,000 | Species catch data validated against official reports and audited statements Mid-term and terminal Evaluation Reports; quarterly reports |  | Assumptions: Catch Data reliable and auditable |  |
| Project component 1 | Improve marine and coastal management efforts in the BCLME through effective spatial management tools and the establishment and expansion of MPAs and SMAs taking into consideration climate change and ensuring climate-resilient socio-economic development |  |  |  |  |  |  |  |  |  |
| Outcome 1.1: Policy, regulatory and institutional framework for the sustainable management of the BCLME strengthened | Indicator 6: # of management plans enhanced for the selected MPAs |  | Records of minutes reporting the reception of enhanced management plans for selected MPAs | 0 | At least 1 assessed management plan per selected MPA | At least 2 management plans per selected MPA | - Records of discussions on MPAs management plans - Governmental publication of adopted and disseminated management plans. |  | Risks: - Missing those MPA’s management plans that were not recorded. Assumptions: - MPA management plans will be presented for discussion. |  |
|  | Indicator 7: % of women that participated in the development processes of MPA management plans |  | Proposed MPA activities | 0 | 25 | 40 | Meetings minutes of management plan development consultations |  | Risks: Existence of logistical and communication issues that may facilitate/ limit the effective participation of women in the development processes of MPA management plans. Assumptions: The voices of women and other gender dynamics are considered within the management plans |  |
|  | Indicator 8: # of participatory ecosystem-based marine spatial plans prepared for areas not yet covered by MSP |  | List of proposed areas for MSP activities. Records of minutes of the BCC MSP Working Group | 0 | 0 | 2 | Records of public consultation meetings. Progress reports on the implementation of the marine spatial plans |  | Risks: - Lack of consensus on the areas to be addressed. - Delays in starting result in failure to complete within the project timeframe. Assumptions: - BCC MSP Working Group is able to define areas at an early stage in the project. - Countries have to show willingness to cooperate in transboundary areas. |  |
| Outputs to achieve Outcome 1.1 | 1.1.1: Legal frameworks of selected MPAs and coastal ecosystems of global importance improved to enhance their protection and conservation in a context of coexistence with other marine economic sectors 1.1.2 Enhanced management plans of selected MPAs recognizing the ecological, socioeconomic, and institutional linkages and strategies to address threats that disrupt connectivity and marine ecosystem functionalities prepared with a participatory, climate and gender sensitive approach 1.1.3: Strengthened legal and institutional capacity for the implementation of ecosystem-based marine spatial planning 1.1.4: Participatory ecosystem-based marine spatial plans prepared for areas not yet covered by MSP |  |  |  |  |  |  |  |  |  |
| Outcome 1.2 Climate resilient nature-based solutions for restoration (and prevention of degradation) of MPAs and coastal ecosystems implemented through Special Management Areas/Locally Managed Marine Areas approach | Indicator 9: # of sustainable community-based tourism areas achieved third-party certifications |  | Register third-party Certification of sustainable community-based tourisms | 0 | At least 1 community-based tourism area by selected MPA achieved a third-party certification. | At least 2 third-party certifications for selected sustainable community-based tourism. (Certification of every selected sustainable community-based tourism. | Records of register third-party certification organisations |  | Risks: - Lack capacity of the community-based organisation to complete the third-party certification. - Lack interest in carrying the third-party certification. Assumptions: - The chosen third-party certifications are pertinent to the community-based tourism organisations, reflecting their commitment to good environmental, social , ethical and food safety practices. - There are diversify choices of sustainable tourism certification (minimise negative impact on the environment, maximise positive impact for community, culture and local economy) |  |
|  | Indicator 10: # of restoration interventions in community-based climate resilient ecosystems |  | - Records of minutes reporting the selected restoration interventions in community-based climate resilient ecosystems. - Reports on the implementation of the selected restoration interventions. - Reports on the obtained results of the selected restoration interventions | 0 | At least 1 design of restoration intervention in each selected MPA and Coastal ecosystem | At least 2 restoration interventions per selected MPA and Coastal ecosystems | - Records of public consultation meetings. - Progress reports on the implementation of the restoration interventions |  | Risks: - Communities’ inability to support and maintain restoration activities. - Lack of causal pathway from programme implementation to intended socioeconomic and environmental results. - Misfit restoration interventions. Assumptions: - Understanding of the four approaches to restoration in the interventions. - Accessible training in restoration to selected communities - Countries show willingness to draft new regulations and to adopt them. - Countries accept the findings of previous studies undertaken by BCC including proposed environmental standards-based climate resilient ecosystems. |  |
| Outputs to achieve Outcome 1.2 | 1.2.1: Sustainable community-based tourism developed in and around selected MPAs and coastal ecosystems (under 1.1) with potential for third-party certifications (www.earthcheck.org) 1.2.2: Community-based climate-resilient ecosystem restoration interventions such as enhanced protection, control of alien and invasive species, assisted regeneration implemented in selected MPAs and coastal ecosystems (under 1.1) |  |  |  |  |  |  |  |  |  |
| Outcome 1.3: Improved biodiversity monitoring (using eDNA-based methods) to inform actions for improved management of MPAs and coastal ecosystems | Indicator 11: # of biodiversity monitoring analyses carried out in selected MPAs and coastal ecosystems |  | Biodiversity Reports on selected MPAs and coastal ecosystems in Namibia. | 0 | 3 designs of biodiversity monitoring using eDNA based methods | 6 biodiversity monitoring analyses across selected MPAs and coastal ecosystems. | Legislation gazetted by parliament |  | Risks: - Lack of technical capacity to carry out eDNA based methods in biodiversity monitoring. - Lack of financial capacity to carry out eDNA in biodiversity monitoring. Assumptions: - Fluent communication based on scientific analysis of the monitored data to MPAs responsible and community- based involved in the monitoring. - Capacity to convey monitoring information into assertive mitigating decisions. |  |
| Outputs to achieve Outcome 1.3 | 1.3.1: Community-based biodiversity monitoring within the selected MPAs and coastal ecosystems (under 1.1) developed or enhanced |  |  |  |  |  |  |  |  |  |
| Outcome 1.4: Minimise impacts of exploration and extraction of non-living marine resources (NLMR) on critical marine and coastal ecosystems through regulation and industry action | Indicator 12: # of countries that have included relevant environmental performance standards into national legislation |  | Records of public consultation for draft documents review. | To date, while countries have broad environmental standards that are applied to offshore extractive industries, none have adopted specific environmental performance standards for oil and gas and seabed mining industries. | 1 | 3 | Gazette notices of new regulations. |  | Risks: Lack of relevant expertise in the countries. Inability to agree harmonised standards for extractive industries. Assumptions: - Countries show willingness to draft new regulations and to adopt them. - Countries accept the findings of previous studies undertaken by BCC including proposed environmental standards. |  |
| Outputs to achieve Outcome 1.4 | 1.4.1: Policy and legislative frameworks strengthened to minimise adverse impacts of extractive activities in the BCLME 1.4.2: Capacity of government institutions, private sector actors and financial institutions involved in exploration/exploitation of non-living marine resources strengthened (with a gender-sensitive approach) for adoption of innovative environmentally friendly exploratory and extractive methods and technologies. |  |  |  |  |  |  |  |  |  |
| Project component 2 | Enhance sustainable and climate resilient marine living resources and their value chains in the BCLME |  |  |  |  |  |  |  |  |  |
| Outcome 2.1: Climate resilient and sustainably managed fisheries and seafood | Indicator 13: # of bilateral agreements for joint sustainable and climate resilient of transboundary fish stocks implemented |  | Records of public consultation for draft bilateral agreements on joint transboundary fish stocks. Agreement upon harmonised and standardised data collection protocols for fisheries assessments are the bases for generating the transboundary fish stock bilateral agreement | 0 | 3 designed Bilateral agreements for joint sustainable and climate resilient transboundary stocks. | 6 implemented Bilateral agreements | Gazette notices of new regulations. |  | Risks: - Lack of capacity at the country level to implement the agreement. - Limited resources to implement the bilateral agreements. Assumptions: - Each country is able to monitor and track their fish stocks consumption/extraction. - Existing country legislation supports the transboundary fish stock control and have the means to carry the control required. |  |
|  | Indicator 14: # of sustainable and climate resilient mariculture opportunities developed |  | Report on the developed mariculture opportunities | 0 | 0 | At least 1 mariculture opportunity adopted by selected MPA. | Reports and dissemination on the successful mariculture industry in each MPA. |  | Risks: - Vulnerability of food production systems and communities can present a barrier to their implementation and sustainability. - Lack of technical and financial capacity to sustainably embrace mariculture due to demand for additional resources not readily available, or required industry to move or expand. Assumptions: - The mariculture opportunities are aligned with the socio-cultural communities. - Diversification of mariculture according to the natural resources available |  |
| Outputs to achieve Outcome 2.1 | 2.1.1: Bilateral agreements for joint sustainable and climate resilient management of transboundary fish stocks (Cape horse mackerel, Cape hakes) developed and implemented to curb IUU fishing 2.1.2: Sustainable and climate resilient mariculture opportunities and exploitation of other living marine resources at national levels identifies and plans for development and scaling up developed 2.1.3: Third-party sustainability and climate resilience certifications for fish and seafood products undertaken |  |  |  |  |  |  |  |  |  |
| Outcome 2.2: Market growth and diversification for BCLME sustainable and climate resilient marine commodities in domestic and international markets and improved socio-economic conditions of fishing communities | Indicator 15: # of fish and seafood products identified for value addition and potential for market diversification and value chains |  | Reports of best suitable fish and seafood products for value addition and potential for market diversification and growth. | 0 | At least 1 identified fish /seafood product implemented by each target country. | At least 2 identified fish /seafood products supported and adopted by each selected MPA. | Minutes of relevant stakeholders reporting adoption of identified fish and seafood products. |  | Risks: - Lack of capacity to comply with market standards and conditions for diversification and value chains. - Willingness to include the identified fish and seafood in the existing extraction/production processes. Assumptions: - Existing technical capacity to carry the inclusion and production of the identified fish and seafood products. - Production capacity to generated market growth and diversification for BCLME sustainable and climate resilient marine commodities |  |
|  | Indicator 16: % of women that have been supported to improve their business enterprises or involved in the value chains to contribute the circular economy |  | BCC SAP | 0 | 10% | 30% | List of women-owned business involved in the value chains |  | Risks: Social norms, types of business enterprises and quality of paid employment opportunities, can inhibit women’s involvement in the value chains and income-earning activities Assumptions: Women owned enterprises capacity to become competitive and contributing to economic development among women |  |
| Outputs to achieve Outcome 2.2 | 2.2.1: Fish, seafood and mariculture market research and analysis that takes into consideration climate change impacts developed at national and regional levels 2.2.2: Capacities for sustainable and climate resilient value chains developed (with a gender sensitive approach) for new and diversified fish and seafood products, including mariculture 2.2.3: New climate resilient markets identified, explored and viable ones engaged |  |  |  |  |  |  |  |  |  |
| Project component 3 | Improve coastal and marine pollution management in the BCLME |  |  |  |  |  |  |  |  |  |
| Outcome 3.1 Reduced discharge of pollutants from ocean-based activities | Indicator 17: # of countries that have adopted legislation giving effect to relevant IMO pollution instruments and regional guidance for offshore pollution |  | Records of public consultation for draft documents review. | 1 To date, South Africa is the only country that has a comprehensive and up to date legal framework addressing IMO instruments. Namibia currently has a draft Marine Pollution Bill that requires finalisation and adoption while Angola has no instruments relating to maritime pollution. | 2 | 3 | Gazette notices of new regulations. |  | Risks: - Competing intra-agency mandates prevent progress on the drafting of new instruments. - Parliament fails to adopt draft bills. Assumptions: Countries show willingness to draft new regulation and to adopt them. |  |
| Outputs to achieve Outcome 3.1 | 3.1.1 Policy and legislative frameworks developed/updated/strengthened and related strategies in place to address pollution prevention and control and response from shipping and extractive industries in the BCLME |  |  |  |  |  |  |  |  |  |
| Outcome 3.2: Reduced discharge of pollutants from land-based activities in priority coastal areas [and river basins] through Community-Level Stakeholder Engagement | Indicator 18: # of awareness raising briefings and workshops held for stakeholders across all countries (participants disaggregated by gender) |  | Detailed description of awareness raising activities to be prepared during the inception phase. | 0 Numerous awareness raising activities have been concluded under previous BCLME projects. However, this will focus on new demonstration projects and therefore engage with new communities. | 3 Awareness raising activities | 6 Awareness raising activities 6 Training and capacity building activities | Minutes of training and consultations workshops/ sessions |  | Risks: Lack of interest of major stakeholders Assumptions: Updated Communications Strategy |  |
| Outputs to achieve Outcome 3.2 | 3.2.1: Pilot level community-based EBM and integrated watershed and coastal area management (IWCAM) approaches to pollution reduction demonstrated and addressed through demonstrations at pilot sites by mid-project and ready for replication 3.2.2 Community awareness, training and capacity building and implementation plans and best practices for pollution management undertaken (with a gender-sensitive approach) in selected pilot sites along the BCLME coast |  |  |  |  |  |  |  |  |  |
| Outcome 3.3: Strengthened regional cooperation and coordination, and increased institutional and technical capacity to undertake broad-scale monitoring and surveillance of marine pollution in priority transboundary and coastal hotspots of the BCLME | Indicator 19: # of BCC pollution hotspots in each country where Phase 1 monitoring has been undertaken |  | BCC pollution analysis reports. | 7 To date, Phase 1 monitoring surveys have been undertaken in the following pollution hotspots: South Africa: Saldanha Bay, False Bay, St Helena Bay, Strandfontein Beach Namibia: Walvis Bay/Swakopmund, Luderitz/Oranjemund (Orange River mouth) | 12 Specific sites to be determined during the inception phase. | 18 Specific sites to be determined during the inception phase. |  | Monitoring survey records and reports. |  | Risks: - Lack of support from technical institutions. - Lack of capacity to support domestic monitoring. Assumptions: - Significant co-finance and in-kind support is provided in each country. - Technical institutions are fully engaged at the outset of the project to design appropriate monitoring campaigns. |
|  | Indicator 20: # of BCC pollution hotspots in each country where Phase 2 monitoring has been undertaken |  | BCC pollution analysis reports. | 0 To date no Phase 2 surveys have been undertaken in any of the three countries | 0 Site selection will be contingent upon the outcome of the Phase 1 monitoring | 4 Sites will be determined at the mid-term point once Phase 1 monitoring has been completed. |  | Monitoring survey records and reports. |  | Risks: - Failure to complete Phase 1 monitoring results in an inability to define Phase 2 sites. - Technical institutes lack the resources for additional monitoring. Assumptions: Technical institutions are fully engaged at the outset of the project to design appropriate monitoring campaigns. |
| Outputs to achieve Outcome 3.3 | 3.3.1: Cooperative agreements and long-term programs for ecosystem health monitoring and compliance between countries formalised |  |  |  |  |  |  |  |  |  |
| Project component 4 | Promote regional and national frameworks for innovative sustainable blue/ocean economy finance to foster positive ecosystem, social and economic impacts |  |  |  |  |  |  |  |  |  |
| Outcome 4.1: Policy, regulatory and institutional capacity for boosting sustainable innovative blue/ocean economy finance strengthened (within the framework of a Circular Economy) | Indicator 21: # of policies developed and/or strengthened for sustainable blue/ocean economy finance |  | BCC SAP National Action Plans | 1 Ocean Phakisa, South Africa already has many aspects of sustainable and inclusive blue/ocean economy model and it is aligned with broader national socio-economic goals. Angola has an Ocean Strategy that needs to be implemented. Namibia has a draft Blue Economy Policy that still needs to be endorsed through Cabinet, meanwhile blue economy activities are progressing in the country. | 3 At least 1 designed/ developed policy and/or strengthened blue/ocean economy finance developed by each country. | 6 At least 2 developed policy and/or strengthened blue/ocean economy finance adopted by each country. | Gazette notices of new regulations Consultation reports Attendance registers |  | Risks: - Lack of capacity at the country level to implement the policies. - Limited resources to implement the policies and strengthen a blue/ocean economy finance. Assumptions: - Each country is able to monitor and track the standards , public incentives and disincentives for their blue/ocean economy finance. - Existing country legislation supports a sustainable blue/ocean economy and has the means to carry the required monitoring. |  |
|  | Indicator 22: # of sectors and stakeholders (sex disaggregated) consulted and capacitated in implementing innovative blue economy projects |  | National Census reports Stakeholder Engagement database (sex disaggregated) for each pilot site Attendance registers for engagements | Approximately 91 million people reside in the BCLME region. Involvement of stakeholders from varying sectors and private sectors in BCLME/BCC engagement platforms (Working Groups, Forums etc.). | 2000 (in each country) | 4000 (in each country) | Attendance registers for engagements Training/ workshop reports Quarterly Progress reports |  | Assumptions: Vested commitment of stakeholders from diverse sectors to participate in the project activities |  |
| Outputs to achieve Outcome 4.1 | 4.1.1 Policies and strategies for Sustainable Blue/ Ocean Economy finance developed and/or strengthened 4.1.2: Reinforced public sector (national and regional) and private sector capacities in the design and implementation of bankable Sustainable Blue/ocean economy projects, innovative financing, principles, standards and green investments, among others, |  |  |  |  |  |  |  |  |  |
| Outcome 4.2: Innovative sustainable blue/ocean finance at national and/or regional levels accelerated | Indicator 23: # of viable mechanisms /tools for blue/ocean finance developed |  | Records of public consultation for selection of viable mechanisms/ tools for blue/ocean finance. | 0 | 3 At least 1 designed viable mechanism/tool per country | 6 At least 2 developed viable mechanisms/tools per country | Reports presenting the viable mechanisms/ tools for blue/ocean finance |  | Assumptions: Policies developed and/or strengthened for sustainable blue/ocean economy finance |  |
|  | Indicator 24: # of communities and stakeholders (sex disaggregated) involved in piloting blue carbon finance mechanisms in the BCC countries |  | Population census reports for respective pilot sites in each country Stakeholder Engagement database (sex disaggregated) Attendance registers for engagements BCLME region is known for its diverse coastal and marine industries. Stakeholder engagement forums have been documented in previous BCLME III Project as well as sister projects at BCC. A stakeholder matrix is existing and updated as new stakeholders emerge. | Approximately 91 million people reside in the BCLME region. Documentation of current involvement of community and private sectors in BCLME/BCC engagement platforms (Working Groups, Forums etc.). | 1500 (in each country) community members have benefited or participated in the implementation of the demonstration projects Stakeholder engagement platforms strengthened to include private sector, youth and community members | 3500 (in each country) community members have benefited or participated in the implementation of the demonstration projects Demonstration of blue carbon finance support to communities through partnerships | Quarterly Progress reports Signed agreements for support Stakeholder Engagement database (sex disaggregated) |  | Assumptions: - Community members in pilot sites are keen to support demonstration projects. - Private sector will avail funds to support community-based pilot projects as part of their corporate social responsibility. |  |
| Outputs to achieve Outcome 4.2 | 4.2.1: Viable sustainable blue/ocean finance mechanisms and tools developed and piloted (including incentives to stimulate regional, national, local and private sector SBE investments, pollution reduction, circular economy etc.) 4.2.2: Feasibility for blue carbon finance assessed and viable options developed (the project will work with NGI to expand kelp harvesting (e.g. such efforts as https://kelp.blue/namibia/). 4.2.3: Blue carbon finance mechanism developed and implemented |  |  |  |  |  |  |  |  |  |
| Project component 5 | Knowledge management, awareness raising and upscaling for Sustainable Blue/Ocean Economy |  |  |  |  |  |  |  |  |  |
| Outcome 5.1: Knowledge management, awareness raising and communication on Sustainable Blue/Ocean Economy, and Social and Environmental Safeguards in the BCLME region strengthened | Indicator 25: BCLME Sustainable Blue Economy Observatory (SBE) established and disseminating information through web-based BCLME SBE knowledge management platform | BCC Website Conference reports Collected information and data on SBE |  | SBE Observatory does not exist and data do not distinguish between SBE and ocean economy SBE KM platform does not exist | SBE established and widely accessible to stakeholders through SBE KM platform | Annual reports on SBE published |  | Information material uploaded onto SBE # of downloads of knowledge products from the SBE KM platform |  | Assumptions: Stakeholders provide information to the SBE Observatory and allow publication onto SBE KM platform |
| Outputs to achieve Outcome 5.1 | 5.1.1 Strengthened capacities for knowledge management in relation to SBE, ICZM, MSP and MPA, and monitoring Knowledge Management performance 5.1.2 Communication and Outreach Programme for awareness raising on Sustainable Blue/ocean economy and implementation of SEP and GAP 5.1.3 Environmental and Social Safeguards Management is developed and operationalized |  |  |  |  |  |  |  |  |  |
| Outcome 5.2: The upscaling of sustainable and viable blue/ocean economy interventions is promoted | Indicator 26: # of project SBE knowledge products disseminated widely including on IW:LEARN and Africa LME Caucus | SBE knowledge products |  | 0 SBE knowledge products | 9 SBE knowledge products developed and disseminated | 18 SBE knowledge products developed and disseminated |  | Newsletters SBE Experience notes Technical reports SBE Policy briefs |  | Assumptions: Countries are willing to provide information and participate in IW:LEARN events |
|  | Indicator 27: # of BCC Annual Science to Governance Forum convened | Forum reports |  | No BCC Science to Governance forums yet convened | 3 forums convened | 6 forums convened |  | Progress reports on the preparatory activities for the forum |  | Assumptions: Project’s implementation advanced enough for results to be presented at the forum |
| Outputs to achieve Outcome 5.2 | 5.2.1: Communications and knowledge products (information packages, tools and approaches) for upscaling developed and shared with beneficiaries via knowledge-sharing platform 5.2.2: Sustainable blue/ocean economy practice, knowledge and lessons shared across African LMEs in partnership with IW:LEARN. |  |  |  |  |  |  |  |  |  |

# VI	Monitoring and Evaluation (M&E) Plan

Project-level monitoring and evaluation will be undertaken in compliance with UNDP requirements as outlined in the UNDP POPP (including guidance on GEF project revisions) and UNDP Evaluation Policy. The UNDP Country Office is responsible for ensuring full compliance with all UNDP project M&E requirements including project monitoring, UNDP quality assurance requirements, quarterly risk management, and evaluation requirements.

Additional mandatory GEF-specific M&E requirements will be undertaken in accordance with the GEF Monitoring Policy and the GEF Evaluation Policy and other relevant GEF policies. The M&E plan and budget included below will guide the GEF-specific M&E activities to be undertaken by this project.

In addition to these mandatory UNDP and GEF M&E requirements, other M&E activities deemed necessary to support project-level adaptive management will be agreed – including during the Project Inception Workshop - and will be detailed in the Inception Report.

Minimum project monitoring and reporting requirements as required by the GEF:

Inception Workshop and Report: A project inception workshop will be held within 2 months from the First disbursement date, with the aim to:

- Familiarize key stakeholders with the detailed project strategy and discuss any changes that may have taken place in the overall context since the project idea was initially conceptualized that may influence its strategy and implementation.

- Discuss the roles and responsibilities of the project team, including reporting lines, stakeholder engagement strategies and conflict resolution mechanisms.

- Review the results framework and monitoring plan.

- Discuss reporting, monitoring and evaluation roles and responsibilities and finalize the M&E budget; identify national/regional institutes to be involved in project-level M&E; discuss the role of the GEF OFP and other stakeholders in project-level M&E.

- Update and review responsibilities for monitoring project strategies, including the risk log; SESP report, Social and Environmental Management Framework (where relevant) and other safeguard requirements; project grievance mechanisms; gender strategy; knowledge management strategy, and other relevant management strategies.

- Review financial reporting procedures and budget monitoring and other mandatory requirements and agree on the arrangements for the annual audit.

- Plan and schedule PSC meetings and finalize the first-year annual work plan. Finalize the TOR of the PSC.

- Formally launch the Project.

GEF Project Implementation Report (PIR):

The annual GEF PIR covering the reporting period July (previous year) to June (current year) will be completed for each year of project implementation. UNDP will undertake quality assurance of the PIR before submission to the GEF. The PIR submitted to the GEF will be shared with the PSC. UNDP will conduct a quality review of the PIR, and this quality review and feedback will be used to inform the preparation of the subsequent annual PIR.

GEF Core Indicators:

The GEF Core indicators included as Annex 15 will be used to monitor global environmental benefits and will be updated for reporting to the GEF prior to MTR and TE. Note that the project team is responsible for updating the core indicators status. The updated monitoring data must be shared with MTR/TE consultants prior to required evaluation missions, so these can be used for subsequent ground truthing. The methodologies to be used in data collection have been defined by the GEF and are available on the GEF.

Independent Mid-term Review (MTR)

An independent mid-term review (MTR) will be completed by the mid-point of the project. The terms of reference, the MTR process and the final MTR report will follow the standard templates and MTR guidance for UNDP-supported GEF-financed projects available on the UNDP Evaluation Resource Centre. The MTR must be submitted to the GEF by the mid-point of the project but no later than 48 months after CEO Endorsement. To meet the submission deadline, final MTR reports must be completed and submitted to BPPS NCE team no later than 2 months in advance of the submission deadline to allow sufficient time for internal review/clearance that is required prior to submission.

Provisions must be taken to complete and submit the MTR within the submission deadline. Therefore, the MTR process must start no later than 8 months before the expected date of submission of the MTR.

The MTR will be ”independent, impartial and rigorous”. The evaluator(s) that UNDP will hire to undertake the assignment will be independent from organizations that were involved in designing, executing or advising on the project to be reviewed. Equally, the evaluators should not be in a position where there may be the possibility of future contracts regarding the project under review.

The GEF Operational Focal Point and other stakeholders will be actively involved and consulted during the MTR process. Additional quality assurance support is available from BPPS/NCE.

The final MTR report will be publicly available in English and will be posted on the UNDP ERC by the MTR submission date included on cover page of this project document. A management response to MTR recommendations will be posted in the ERC within six weeks of the MTR report’s submission to the GEF.

Terminal Evaluation (TE):

An independent terminal evaluation (TE) will take place upon completion of all major project outputs and activities. The terms of reference, the evaluation process and the final TE report will follow the standard templates and TE guidance for UNDP-supported GEF-financed projects available on the UNDP Evaluation Resource Centre. TE must be submitted to the GEF no later than 6 months after the Completion Date. This is a hard deadline that, if not met, can only be extended through a formal extension request. To meet the submission deadline, final TE reports must be completed and submitted to BPPS NCE team no later than 2 months in advance of the deadline to allow sufficient time for internal review/clearance that is required prior to submission.

Provisions must be taken to complete and submit the TE within the submission deadline. Therefore, TE must start no later than 8 months before the expected date of submission of the TE (or 11 months prior to the estimated operational closure date).

The evaluation will be ”independent, impartial and rigorous”. The evaluator(s) that UNDP will hire to undertake the assignment will be independent from organizations that were involved in designing, executing or advising on the project to be evaluated. Equally, the evaluators should not be in a position where there may be the possibility of future contracts regarding the project being evaluated.

The GEF Operational Focal Point and other stakeholders will be actively involved and consulted during the terminal evaluation process. Additional quality assurance support is available from BPPS NCE.

The final TE report will be publicly available in English and posted on the UNDPHY ERC by the TE submission date included on cover page of this project document. A management response to the TE recommendations will be posted to the ERC within six weeks of the TE report submission to the GEF.

Per the GEF Terminal Evaluation requirements, for cancelled full-sized projects, Terminal Evaluations are required if the GEF grant expenditure exceeds more than US$ 2 million.

Final Report:

The project’s final GEF PIR along with the terminal evaluation (TE) report and corresponding management response will serve as the final project report package. The final project report package shall be discussed with the PSC during an end-of-project review meeting to discuss lesson learned and opportunities for scaling up.

In accordance with UNDP’s programming policies and procedures, the project will be monitored through the following monitoring and evaluation plans.

Monitoring Plan: The project results, corresponding indicators and mid-term and end-of-project targets in the project results framework will be monitored by the Project Management Unit annually, and will be reported in the GEF PIR every year, and will be evaluated periodically during project implementation. If baseline data for some of the results indicators is not yet available, it will be collected during the first year of project implementation. Project risks, as outlined in the risk register, will be monitored quarterly.

| Monitoring Activity |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Results Monitoring | Indicators | Targets | Description of indicators and targets | Frequency | Responsible for data collection | Means of verification |
| Track results progress | Project objective from the results framework Mainstreaming the development of climate-resilient sustainable blue/ocean economies in the implementation of the Strategic Action Programme of the Benguela Current Large Marine Ecosystem | Indicator 1 (GEF Core Indicator #11) Direct project beneficiaries disaggregated by gender (individual people) | Mid-Term: 2500 in each country, of which 25% are women End-of-Project: 5,000 in each country, of which 50% are women | Direct beneficiaries are defined as individual people who measurably benefit from the existence of the project, or who use the specific resources that the project maintains or enhances. Direct beneficiaries must be aware that they are receiving this project support. 40% of target beneficiaries are in fisheries, aquaculture, mariculture sector, 30% in eco-tourism and conservation and 30% in other sectors. | Annually (reported in Development Objective (DO) progress section of the GEF PIR), mid-term, closure | M&E and KM Gender expert | Surveys / interviews with producers and other stakeholders (unstructured and / or semi-structured) Updated gender action plan |
|  |  | Indicator 2 (GEF Core Indicator #2) Marine protected areas under improved management effectiveness (Hectares) | Mid-term: 949,700 Ha End-of-Project: 3,165,840 Ha | Area of existing MPAs that the project will support to improve its management effectiveness. The area protected through MPAs in BCLME extends over 2,400,000 ha. The project will support improved management effectiveness of at least 3 MPAs with an area of about 1,919,810 ha in total. | Midpoint and end of-the project | M&E and KM MPA expert | Reports on the implementation of MPSs and coastal areas, as well as IUCN protected area categories (Categories I-VI) |
|  |  | Indicator 3 (GEF Core Indicator #5) Area of marine habitat under improved practices (excluding protected areas) (Hectares) | Mid-term: 1,000,000 Ha End-of-Project: 2,374,055 Ha | Implementation of all project components will contribute to improved practices in marine habitat (excluding protected areas) from reduced pollution to better management practices. The spatial extent of the EBSAs in the BCLME is 28,700,000 ha. The total size of these three EBSAs is 4,748,110 ha and the project will focus on half of them that is 2,374,055 ha. | Midpoint and end of the project | M&E and KM MPA expert | - Reports on the number of fisheries that meet national and international third-party certification. - Reports on LME with reduced pollution and hypoxia. - Reports on marine litter avoided |
|  |  | Indicator 4 (GEF Core Indicator #7) Number of shared water ecosystems (fresh or marine) under new or improved cooperative management | Mid-term: 1 End-of-Project: 1 | The project will contribute to improved cooperative management of one shared water ecosystem, the Benguela Current Marine Ecosystem. | Midpoint and end of the project | M&E and KM | Mid-term and terminal Evaluation Reports; quarterly reports; website and public awareness resources; publications; Marine Spatial Plans; MPA management plans |
|  |  | Indicator 5 (GEF Core Indicator #8) Globally over-exploited marine fisheries moved to more sustainable levels (metric tons) | Mid-Term: 25,000 End-of-Project: 50,000 | Related interventions are planned under Component 2 of the project. The project will contribute to increasing sustainability of fish stocks and reducing IUU fishing. | Midpoint and end of the project | M&E Fisheries expert | Species catch data validated against official reports and audited statements Mid-term and Terminal Evaluation Reports; quarterly reports |
|  | Project Outcome 1.1: Policy, regulatory and institutional framework for the sustainable management of the BCLME strengthened | Indicator 6 # of management plans enhanced for the selected MPAs | Mid-term: At least 1 per selected MPA End-of-Project: At least 2 per selected MPA | Legal document that regulates activities in the MPA, which should be governed by the principles of SBE | Midpoint and end of the project | M&E and KM MPA expert | - Records of discussions on MPAs management plans - Governmental publication of adopted and disseminated management plans |
|  |  | Indicator 7 % of women that participated in the development processes of MPA management plans | Mid-term: 25 End-of-Project: 40 | The indicator shows that women are gaining bigger role in decision-making processes. | Annually (reported in Development Objective (DO) progress section of the GEF PIR), mid-term, closure | M&E Expert Gender Expert | Meetings minutes of management plan development consultations |
|  |  | Indicator 8 # of participatory ecosystem-based marine spatial plans prepared for areas not yet covered by MSP | Mid-term: 0 End-of-Project: 2 | Transboundary marine spatial plans are critically important instrument for SBE. The plans will be developed for two areas where demo projects will be implemented. | Annually (reported in Development Objective (DO) progress section of the GEF PIR), mid-term, closure | M&E and KM expert MSP expert | - Records of public consultation meetings. - Progress reports on the implementation of the marine spatial plans |
|  | Project Outcome 1.2 : Climate resilient nature-based solutions for restoration (and prevention of degradation) of MPAs and coastal ecosystems implemented through Special Management Areas/Locally Managed Marine Areas approach | Indicator 9 # of sustainable community-based tourism areas achieved third-party certifications | Mid-term: At least 1 community-based tourism area by selected MPA achieves certification End-of-Project: At least 2 third-party certifications for selected sustainable community-based tourism | Community-based eco-tourism plans will be prepared, with a view to awarding certifications that will increase opportunities for local population in the context of SBE. One pilot project will be implemented, while a certification process will be carried out in two areas. | Annually (reported in Development Objective (DO) progress section of the GEF PIR), mid-term, closure | M&E and KM Expert Tourism expert | Records of register third-party certification organisations |
|  |  | Indicator 10 # of restoration interventions in community-based climate resilient ecosystems | Mid-term: At least 1 design of restoration intervention in each selected MPA and Coastal ecosystem End-of-Project: At least 2 restoration interventions per selected MPA and Coastal ecosystems | The project aims to improve the health and resilience of marine and coastal ecosystems in the BCLME region by combining scientific analysis, community participation and diligent monitoring to safeguard the ecological health of MPAs and coastal ecosystems. Two pilot projects will be implemented, one in Namibia, and one transboundary between Namibia and South Africa, both including restoration activities. | Annually (reported in Development Objective (DO) progress section of the GEF PIR), mid-term, closure | M&E and KM Expert MPA expert | - Records of public consultation meetings. - Progress reports on the implementation of the restoration interventions |
|  | Project Outcome 1.3: Improved biodiversity monitoring (using eDNA-based methods) to inform actions for improved management of MPAs and coastal ecosystems | Indicator 11 # of biodiversity monitoring analyses carried out in selected MPAs and coastal ecosystems | Mid-term: 3 designs of biodiversity monitoring using eDNA based methods End-of-Project: 6 biodiversity monitoring analyses across selected MPAs and coastal ecosystems | Collection of environmental DNA samples from water, sediment, and other substrates. These samples serve as genetic snapshots, revealing the hidden biodiversity. Existing monitoring programs will be enhanced, integrating eDNA data seamlessly. Effective biodiversity monitoring needs collaboration. | Midpoint and end of the project | M&E and KM Expert Biodiversity expert | Legislation gazetted by parliament |
|  | Project Outcome 1.4: Minimise impacts of exploration and extraction of non-living marine resources (NLMR) on critical marine and coastal ecosystems through regulation and industry action | Indicator 12 # of countries that have included relevant environmental performance standards into national legislation | Mid-term: 1 End-of-Project: 3 | Legal and institutional arrangements will be reviewed and updated for each of the participating countries. | Midpoint and end of the project | M&E and KM Expert | Legislation gazetted by parliament |
|  | Project Outcome 2.1: Climate resilient and sustainably managed fisheries and seafood | Indicator 13 # of bilateral agreements for joint sustainable and climate resilient of transboundary fish stocks implemented | Mid-term: 3 End-of-Project: 6 | Bilateral agreements aim to enhance sustainable fisheries. Activities indicated include identification of the agencies/ local authorities and key stakeholders that would work on facilitating the implementation and incorporation of the bilateral agreements, capacity building and knowledge sharing | Midpoint and end of the project | M&E and KM Expert | Legislation gazetted by parliament |
|  |  | Indicator 14 # of sustainable and climate resilient mariculture opportunities developed | Mid-term: 0 End-of-Project: 1 | The demo project focused on development of mariculture will include restoration of coastal ecosystem for mariculture, implement sustainable production of fish and algae identify sustainable tourism opportunities, and provide the local community employment opportunities through the mariculture and value chain activities, comprising 70% of women and youth. | Midpoint and end of the project | M&E and KM Expert Fishery expert | Reports and dissemination on the successful mariculture industry in each MPA. |
|  | Project Outcome 2.2: Market growth and diversification for BCLME sustainable and climate resilient marine commodities in domestic and international markets and improved socio-economic conditions of fishing communities | Indicator 15 # of fish and seafood products identified for value addition and potential for market diversification and value chains | Mid-term: At least 1 identified fish /seafood product implemented by each target country End-of-Project: At least 2 identified fish /seafood products supported and adopted by each selected MPA | Market analysis of the fish seafood and mariculture market segment, including the third-party certification programmes for producers and suppliers and with existing competitors will identify products for value addition. | Midpoint and end of the project | M&E and KM Expert Fishery expert | - Minutes of relevant stakeholders reporting adoption of identified fish and seafood products. - Fishery consultants’ reports |
|  |  | Indicator 16 % of women that have been supported to improve their business enterprises or involved in the value chains to contribute the circular economy | Mid-term: 10 End-of-Project: 30 | The indicator will show that women are becoming key segment in SBE. | Annually (reported in Development Objective (DO) progress section of the GEF PIR), mid-term, closure | M&E and KM Expert Gender expert | List of women-owned business involved in the value chains |
|  | Project Outcome 3.1 Reduced discharge of pollutants from ocean-based activities | Indicator 17 # of countries that have adopted legislation giving effect to relevant IMO pollution instruments and regional guidance for offshore pollution | Mid-term: 2 End-of-Project: 3 | To date, South Africa is the only country that has a comprehensive and up to date legal framework addressing IMO instruments. Namibia currently has a draft Marine Pollution Bill that requires finalisation and adoption while Angola has no instruments relating to maritime pollution. | Midpoint and end of the project | M&E and KM Expert Marine pollution expert | Gazette notices of new regulations |
|  | Project Outcome 3.2: Reduced discharge of pollutants from land-based activities in priority coastal areas [and river basins] through Community-Level Stakeholder Engagement | Indicator 18 # of awareness raising briefings and workshops held for stakeholders across all countries (participants disaggregated by gender) | Mid-term: 3 Awareness raising activities End-of-Project: 6 Awareness raising activities 6 Training and capacity building activities | Numerous awareness raising activities have been concluded under previous BCLME projects. However, this will focus on new demonstration projects and engage with new communities, raising the level of their awareness and need for action to reduce pollution from land-based activities. | Midpoint and end of the project | M&E and KM Expert Marine pollution expert | Minutes of training and consultations workshops/ sessions |
|  | Project Outcome 3.3: Strengthened regional cooperation and coordination, and increased institutional and technical capacity to undertake broad-scale monitoring and surveillance of marine pollution in priority transboundary and coastal hotspots of the BCLME | Indicator 19 # of BCC pollution hotspots in each country where Phase 1 monitoring has been undertaken | Mid-term: 12 End-of-Project: 18 | Monitoring spots will be expanded which will bring better quality of marine waters. | Annually (reported in Development Objective (DO) progress section of the GEF PIR), mid-term, closure | M&E and KM Expert Marine pollution expert | Monitoring survey records and reports |
|  |  | Indicator 20 # of BCC pollution hotspots in each country where Phase 2 monitoring has been undertaken | Mid-term: 0 End-of-Project: 4 | Monitoring spots will be expanded which will bring better quality of marine waters. | Annually (reported in Development Objective (DO) progress section of the GEF PIR), mid-term, closure | M&E and KM Expert Marine pollution expert | Monitoring survey records and reports |
|  | Project Outcome 4.1: Policy, regulatory and institutional capacity for boosting sustainable innovative blue/ocean economy finance strengthened (within the framework of a Circular Economy) | Indicator 21 # of policies developed and/or strengthened for sustainable blue/ocean economy finance | Mid-term: 3 At least 1 designed/ developed policy and/or strengthened blue/ocean economy finance developed by each country End-of-Project: 6 At least 2 developed policy and/or strengthened blue/ocean economy finance adopted by each country | The aim is to refine and improve policies and strategies related to the sustainable blue/ocean economy and develop innovative and sustainable financial products and solutions that support the broader objectives of the blue/ocean economy. The process will strengthen existing policies, but also lead to the creation of new policies in line with the principles of sustainability and innovation in the blue/ocean economy. | Midpoint and end of the project | M&E and KM Expert SBE expert | - Gazette notices of new regulations - Consultation reports - Attendance registers |
|  |  | Indicator 22 # of sectors and stakeholders (sex disaggregated) consulted and capacitated in implementing innovative blue economy projects | Mid-term: 2000 (in each country) End-of-Project: 4000 (in each country) | Approximately 91 million people reside in the BCLME region and involvement of stakeholders from varying sectors and private sectors in BCLME is critical. BCC engagement platforms (Working Groups, Forums etc.) will be used | Annually (reported in Development Objective (DO) progress section of the GEF PIR), mid-term, closure | M&E and KM Expert Gender expert Communications expert | - Attendance registers for engagements - Training/ workshop reports |
|  | Project Outcome 4.2: Innovative sustainable blue/ocean finance at national and/or regional levels accelerated | Indicator 23 # of viable mechanisms /tools for blue/ocean finance developed | Mid-term: 3 (at least 1 designed viable mechanism or tool per country) End-of-Project: 6 (at least 2 designed viable mechanisms or tools per country) | The mechanisms and/or tools identified will facilitate transition to SBE. The tools will be tested in one country demo project. | Midpoint and end of the project | M&E and KM Expert SBE expert | Reports presenting the viable mechanisms/ tools for blue/ocean finance |
|  |  | Indicator 24 # of communities and stakeholders (sex disaggregated) involved in piloting blue carbon finance mechanisms in the BCC countries | Mid-term: 1500 (in each country) community members have benefited or participated in the implementation of the demonstration projects. Stakeholder engagement platforms strengthened to include private sector, youth and community members End-of-Project: 3500 (in each country) community members have benefited or participated in the implementation of the demonstration projects. Demonstration of blue carbon finance support to communities through partnerships. | This indicators will show how the strategic communication and distribution of the customised financial mechanisms and developed tools in each BCC country will ensure key players are well-informed about the available financial instruments to facilitate transition to SBE. | Annually (reported in Development Objective (DO) progress section of the GEF PIR), mid-term, closure | M&E and KM Expert Gender expert Communications expert SBE expert | - Signed agreements for support - Stakeholder Engagement database (sex disaggregated) |
|  | Project Outcome 5.1: Knowledge management, awareness raising and communication on Sustainable Blue/Ocean Economy, and Social and Environmental Safeguards in the BCLME region strengthened | Indicator 25 BCLME Sustainable Blue Economy Observatory (SBE) established and disseminating information through web-based BCLME SBE knowledge management platform | Mid-term: SBE established and widely accessible to stakeholders through SBE KM platform End-of-Project: Annual reports on SBE published | Establishment of SBE Observatory will contribute to better measurement of SBE in the BCLME region countries. Further dissemination of annual reports will raise awareness on SBE. | Annually (reported in Development Objective (DO) progress section of the GEF PIR), mid-term, closure | M&E and KM Expert Communications expert SBE expert | - Information material uploaded onto SBE - # of downloads of knowledge products from the SBE KM platform |
|  | Project Outcome 5.2: The upscaling of sustainable and viable blue/ocean economy interventions is promoted | Indicator 26 # of project SBE knowledge products disseminated widely including on IW:LEARN and Africa LME Caucus | Mid-term: 9 SBE knowledge products developed and disseminated End-of-Project: 18 SBE knowledge products developed and disseminated | Project lessons learned and experiences disseminated to other regions will support knowledge and exchange. | Annually (reported in Development Objective (DO) progress section of the GEF PIR), mid-term, closure | M&E and KM Expert Communications expert | - Newsletters - SBE Experience notes - Technical reports - SBE Policy briefs |
|  |  | Indicator 27 # of BCC Annual Science to Governance Forum convened | Mid-term: 3 forums convened End-of-Project: 6 forums convened | Annual regional Science to Governance Forum is an opportunity to exchange experiences as well as to draft new SBE initiatives. | Annually (reported in Development Objective (DO) progress section of the GEF PIR), mid-term, closure | M&E and KM Expert | - Progress reports on the preparatory activities for the forum - Forum reports |
|  | Outcome M&E | Indicator Inception Workshop | Mid-Term: 1 Inception Workshop | Inception workshop is held | First year | Project Manager | Inception Workshop Report |
|  |  | Indicator Project Steering Committee | Mid-Term: 3 Steering Committee End-of-Project: 3 Steering Committees | Annual Steering Committee meetings and Final Validation Workshop held | Annually | Project Manager | Steering Committee Meetings and Validation Workshop Reports |
|  |  | Indicator Independent Mid-Term Review | Mid-Term: 1 Independent Mid-Term Review | Independent Mid-Term Review performed | Mid-point | Project Manager Evaluation consultant | Mid-Term Review Report |
|  |  | Indicator Independent Terminal Evaluation | End-of-Project: 1 Independent Terminal Evaluation | Independent Terminal Evaluation performed | Closure | Project Manager Evaluation Consultant | Terminal Evaluation Report |

| Monitoring Activity |  |  |  |
| --- | --- | --- | --- |
|  | Frequency/Timeframe | Expected Action | Partners (if joint) |
| Inception Workshop and Report | Inception Workshop within 2 months of the First Disbursement | As per above description | UNDP BCC (PCU) |
| Track results progress (see above table for details) | Annually and at mid-point and closure | Slower than expected progress will be addressed by project management. | BCC (PCU) |
| Monitor and Manage Risk | Quarterly | Risks are identified by project management and actions are taken to manage risk. The risk log is actively maintained to keep track of identified risks and actions taken. | BCC (PCU) |
| Monitor (ESMF; Gender Action Plan) | ongoing | Risk assessed; Participation of women in project activities and as beneficiaries of project actions | BCC (PCU) |
| Supervision Missions | Annually | Project management problems, if identified, will be addressed and solved | UNDP BCC (PCU) |
| Learning and Learning Missions | As needed | Relevant lessons are captured by the project team and used to inform management decisions. | BCC (PCU) IW:LEARN |
| Annual Project Quality Assurance | Annually | Areas of strength and weakness will be reviewed by project management and used to inform decisions to improve project performance | BCC (PCU) |
| Review and Make Course Corrections | Mid-point | Mid-Term Evaluation Report | UNDP BCC (PCU) |
| Annual GEF Project Implementation Report (PIR) | Annually typically between June-September | Mandatory contribution by Project Team, CO and RTA. Strengths and weaknesses will be reviewed by project management and used to inform decisions to improve project performance | UNDP BCC (PCU) |
| Project Review (Project Steering Committee) | Annually | Any quality concerns or slower than expected progress should be discussed by the PSC and management actions agreed to address the issues identified. | UNDP BCC (PCU) PSC |

Evaluation Plan

| Evaluation Title | Partners (if joint) | Related Strategic Plan Output | UNSDCF/CPD Outcome | Planned Completion Date | Key Evaluation Stakeholders |
| --- | --- | --- | --- | --- | --- |
| Independent Mid-Term Review (MTR) | UNDP BCC (PCU) |  |  | By the MTR submission date included on cover page of Project Document | UNDP BCC (PCU) |
| Independent Terminal Evaluation (TE) | UNDP BCC (PCU) |  |  | By the TE submission date included on cover page of Project Document | UNDP BCC (PCU) |

| Monitoring and Evaluation Budget for project execution |  |
| --- | --- |
| GEF M&E requirements to be undertaken by Project Management Unit (PMU) | Indicative costs (US$) |
| Local companies to offer technical, interpretation and logistical support to Inception/First PSC and 5 PSC Workshops | 15,000 |
| M&E required to report on progress made in reaching GEF core indicators and project results included in the project results framework | None |
| Preparation of the annual GEF Project Implementation Report (PIR) | None |
| Monitoring of Gender Action Plan (GAP) and Environmental and Social Management Framework (ESMF | GAP: 25,000 |
|  | ESMF: 25,000 |
| Supervision missions | None |
| Learning missions | None |
| Independent Mid-term Review (MTR): | 40,000 |
| Independent Terminal Evaluation (TE): | 40,000 |
| Travel of national representatives to Inception/First PSC and 5 PSC Workshops | 52,698 |
| Interpretation and audio-visual equipment for Inception/First PSC and 5 PSC Workshops | 12,000 |
| TOTAL indicative COST | 209,698 |

# VII	Governance and Management Arrangements

Section 1: General roles and responsibilities in the projects’ governance mechanism

Implementing Partner: The Implementing Partner for this project is Benguela Current Commission (BCC). The Implementing Partner is the entity to which the UNDP Administrator has entrusted the implementation of UNDP assistance specified in this signed project document along with the assumption of full responsibility and accountability for the effective use of UNDP resources and the delivery of outputs, as set forth in this document.

BCC was the Implementing Partner for the previous GEF project – the BCLME III. That project made a significant positive contribution to advancing a coordinated regional approach to the long-term conservation and sustainable use of the BCLME, in order to provide environmental and socio-economic benefits to the region. The project continued the BCC tradition of basing ocean policy, governance and resource management on a scientific foundation. The project also supported the ongoing expansion of BCC’s previous main focus on fisheries to the full spectrum of ocean health, blue economy and marine resource management issues, promoting a more holistic, integrated, cross-sectoral approach to the LME – consistent with the aims and objectives of the BCC itself and the Global Environment Facility (GEF) International Waters (IW) portfolio. The completion of the Governance Baseline Assessment (GBA) proved valuable in identifying gaps, needs and priorities in each country and regionally.

The Implementing Partner is responsible for executing this project. Specific tasks include:

- Project planning, coordination, management, monitoring, evaluation and reporting. This includes providing all required information and data necessary for timely, comprehensive and evidence-based project reporting, including results and financial data, as necessary. The Implementing Partner will strive to ensure project-level M&E is undertaken by national institutes and is aligned with national systems so that the data used and generated by the project supports national systems.

- Overseeing the management of project risks as included in this project document and new risks that may emerge during project implementation.

- Procurement of goods and services, including human resources.

- Financial management, including overseeing financial expenditures against project budgets.

- Approving and signing the multiyear workplan.

- Approving and signing the combined delivery report at the end of the year; and,

- Signing the financial report or the funding authorization and certificate of expenditures.

Responsible Parties: The implementing partner may enter into a written agreement with other organizations, known as responsible parties, to provide goods and/or services to the Project, carry out Project activities and/or produce outputs using the Project budget. Implementing partners use responsible parties to take advantage of their specialized skills, to mitigate risk and to relieve administrative burdens. Responsible parties are directly accountable to the implementing partner in accordance with the terms of their agreement or contract with the implementing partner. Any organization that is legally constituted and duly registered may become a responsible party. This includes government agencies, intergovernmental organizations, private firms, other UN agencies, or civil society organizations, including non-governmental organizations, advocacy groups, state-owned enterprises and academia. The same policies and procedures for selecting civil society organizations as Responsible Parties are used for private and non-governmental academic institutions and foundations (notwithstanding their form of ownership, i.e., public or private) and state-owned enterprises.  For further guidance see the UNDP Programme and Operations Policies and Procedures – Select Responsible Parties and Grantees - https://popp.undp.org/SitePages/POPPSubject.aspx?SBJID=469&Menu=BusinessUnit&Beta=0

It is foreseen that the United Nations Trade and Development (UNCTAD) will provide technical support for certain project activities, as a Responsible Party through an agreement to be concluded between BCC, as the Implementing Partner and the UNCTAD. Its main goal is to align economic and trade agenda with sustainable development efforts and the SDGs, and work towards gainful integration of developing countries into the world economy to align it with the ambitious 2030 Agenda for Sustainable Development. More recently, it has been supporting national trade and other competent authorities to design and create an enabling policy and regulatory environment that promotes the development and emergence of sustainable ocean economic sectors through the definition and implementation of national and regional oceans economy and trade strategies. More specifically, UNCTAD is calling to: (1) implement the key priorities for ocean cooperation adopted at the 2nd UN Ocean Conference and new commitments made in other multilateral agreements that benefit the ocean; (2) urgently bridge the ocean funding gap, boosting investment in emerging sustainable sectors and promoting blended finance to enhance cooperation between public and private actors; (3) include the goal of promoting a sustainable ocean economy in crisis recovery strategies and climate mitigation and adaptation efforts; and (4) improve the collection, management and sharing of statistics, and contribute to UNCTAD’s database and classification of ocean sectors.

Following the aforementioned objectives, UNCTAD has assisted Angola to improve its capacity to undertake sustainable fishery and mariculture following the principles of Blue Economy. It is also assisting Angola in attracting sustainable investments to the Blue Economy. UNCTAD will provide support for the implementation of activities in Components 2 and 4 of the project, namely through rapid transfer of knowledge and of international best practices on fisheries and aquaculture sector development, value addition, and on meeting international standards to export fisheries products, in particular at demonstration sites in Angola and Namibia (Component 2), and by preparing robust Investment Policy Review (IPR) to analyse the current legal and regulatory frameworks impacting investments and business operations in the SBE sectors in all three participating countries (Component 4). A detailed Terms of Reference for the work to be undertaken by UNCTAD will be developed based on the project work plan and will be elaborated during the inception phase of the project.

Project stakeholders and target groups: The stakeholders come from a wide range of different sectors and levels of power, from the government ministries, industries, researchers, and to the interested coastal community members. Furthermore, these stakeholders are scattered throughout three different countries, adding another level of complexity to any plans for their involvement. To meet best practice approaches throughout the implementation phase, the project will hold public consultations, which will be arranged throughout the project cycle in an open manner, free of external manipulation, interference, coercion, or intimidation. Information will be provided to and widely distributed among all stakeholders in an appropriate format; opportunities are provided for communicating stakeholder feedback, and for analysing and addressing comments and concerns. The participation process for the projects is inclusive. All stakeholders will be always encouraged to be involved in the consultation process. Equal access to information will be provided to all stakeholders. Sensitivity to stakeholders’ needs is the key principle underlying the selection of engagement methods. Special attention will also be given to local communities in the demonstration pilot sites and/or indigenous groups that may be at risk of being left out of project benefits, particularly women, youth and persons with disabilities. The project will be flexible in the means of communication platforms to engage stakeholders. Digital technologies will be used to convene virtual meetings, host webinars in addition to physical means.

UNDP: UNDP is accountable to the GEF for the implementation of this project. This includes overseeing project execution undertaken by the Implementing Partner to ensure that the project is being carried out in accordance with UNDP and GEF policies and procedures and the standards and provisions outlined in the Delegation of Authority (DOA) letter for this project. The UNDP GEF Executive Coordinator, in consultation with UNDP Bureaus and the Implementing Partner, retains the right to revoke the project DOA, suspend or cancel this GEF project. UNDP is responsible for the Project Assurance function in the project governance structure and presents to the PSC and attends PSC meetings as a non-voting member.

A firewall will be maintained between the delivery of project oversight and quality assurance performed by UNDP and charged to the GEF Fee and any support to project execution performed by UNDP (as requested by and agreed to by both the Implementing Partner and GEF) and may be charged to the GEF project management costs (only if approved by GEF). The segregation of functions and firewall provisions for UNDP in this case is described in the next section.

Section 2: Project governance structure

Beneficiary Representatives

BCC Commissioners from Angola, Namibia and South Africa

Ministries for environment, fisheries, economy in three countries

Coastal communities

Private sector representatives

Project Steering Committee

Project Executive

Chairs of the Benguela Current Commission

Development Partner

UNDP Resident Representative

Figure 9: Project organisation structure

Project Support (Project Coordination Unit)

Project Coordinator, Chief Technical Advisor, National Coordinators, Financial and Administrative Assistant, Gender and Safeguards Officer, Monitoring and Evaluation Officer

Project Assurance

UNDP RTA

UNDP Namibia Environment Focal Point

Implementing Partner

Benguela Current Commission

Other project parties

UNCTAD

Potential other partners to be identified during the Inception Phase

Figure 9: Project Organisation structure

The UNDP Resident Representative assumes full responsibility and accountability for oversight and quality assurance of this Project and ensures its timely implementation in compliance with the GEF-specific requirements and UNDP’s Programme and Operations Policies and Procedures (POPP), its Financial Regulations and Rules and Internal Control Framework. A representative of the UNDP Country Office will assume the assurance role and will present assurance findings to the PSC, and therefore attends PSC meetings as a non-voting member.

Section 3: Segregation of duties and firewalls vis-à-vis UNDP representation on the PSC:

As noted in the Minimum Fiduciary Standards for GEF Partner Agencies, in cases where a GEF Partner Agency (i.e. UNDP) carries out both implementation oversight and execution of a project, the GEF Partner Agency (i.e. UNDP) must separate its project implementation oversight and execution duties, and describe in the relevant project document a: 1) Satisfactory institutional arrangement for the separation of implementation oversight and executing functions in different departments of the GEF Partner Agency; and 2) Clear lines of responsibility, reporting and accountability within the GEF Partner Agency between the project implementation oversight and

execution functions.

In this case, UNDP’s implementation oversight role in the project – as represented in the PSC and via the project assurance function – is performed by UNDP Resident Representative. UNDP’s execution role in the project (as requested by the implementing partner and approved by the GEF) is performed by the Chief Technical Advisor to be recruited by UNDP Namibia,who will report to the UNDP Deputy Resident Representative.

Section 4: Roles and Responsibilities of the Project Organization Structure:

- Project Steering Committee (PSC): All UNDP projects must be governed by a multi-stakeholder committee established to review performance based on monitoring and evaluation, and implementation issues to ensure quality delivery of results. The PSC  is the most senior, dedicated oversight body for a project.

The two main (mandatory) roles of the PSC are as follows:

- High-level oversight of the execution of the project by the Implementing Partner (as explained in the “Provide Oversight” section of the POPP). This is the primary function of the PSC and includes annual (and as-needed) assessments of any major risks to the project, and decisions/agreements on any management actions or remedial measures to address them effectively. The PSC reviews evidence of project performance based on monitoring, evaluation and reporting, including progress reports, evaluations, risk logs and the combined delivery report. The PSC is responsible for taking corrective action as needed to ensure the project achieves the desired results.

- Approval of strategic project execution decisions of the Implementing Partner with a view to assess and manage risks, monitor and ensure the overall achievement of projected results and impacts and ensure long term sustainability of project execution decisions of the Implementing Partner (as explained in the “Manage Change” section of the POPP).

Requirements to serve on the PSC:

- Agree to the Terms of Reference of the PSC and the rules on protocols, quorum and minuting.

- Meet annually; at least once.

- Disclose any conflict of interest in performing the functions of a PSC member and take all measures to avoid any real or perceived conflicts of interest. This disclosure must be documented and kept on record by UNDP.

- Discharge the functions of the PSC in accordance with UNDP policies and procedures.

- Ensure highest levels of transparency and ensure PSC meeting minutes are recorded and shared with project stakeholders.

Responsibilities of the PSC:

- Consensus decision making:

  - The PSC provides overall guidance and direction to the project, ensuring it remains within any specified constraints, and providing overall oversight of the project implementation.

  - Review project performance based on monitoring, evaluation and reporting, including progress reports, risk logs and the combined delivery report;

  - The PSC is responsible for making management decisions by consensus.

  - In order to ensure UNDP’s ultimate accountability, PSC decisions should be made in accordance with standards that shall ensure management for development results, best value money, fairness, integrity, transparency and effective international competition.

  - In case consensus cannot be reached within the PSC, the UNDP representative on the PSC will mediate to find consensus and, if this cannot be found, will take the final decision to ensure project implementation is not unduly delayed.

- Oversee project execution:

  - Agree on project manager’s tolerances as required, within the parameters outlined in the project document, and provide direction and advice for exceptional situations when the project manager’s tolerances are exceeded.

- Appraise annual work plans prepared by the Implementing Partner for the Project; review combined delivery reports prior to certification by the implementing partner.

- Address any high-level project issues as raised by the project manager and project assurance;

- Advise on major and minor amendments to the project within the parameters set by UNDP and the donor and refer such proposed major and minor amendments to the UNDP BPPS Nature, Climate and Energy Executive Coordinator (and the GEF, as required by GEF policies);

- Provide high-level direction and recommendations to the project management unit to ensure that the agreed deliverables are produced satisfactorily and according to plans.

- Track and monitor co-financed activities and realisation of co-financing amounts of this project.

- Approve the Inception Report, GEF annual project implementation reports, mid-term review and terminal evaluation reports.

- Ensure commitment of human resources to support project implementation, arbitrating any issues within the project.

- Risk Management:

  - Provide guidance on evolving or materialized project risks and agree on possible mitigation and management actions to address specific risks.

  - Review and update the project risk register and associated management plans based on the information prepared by the Implementing Partner. This includes risks related that can be directly managed by this project, as well as contextual risks that may affect project delivery or continued UNDP compliance and reputation but are outside of the control of the project. For example, social and environmental risks associated with co-financed activities or activities taking place in the project’s area of influence that have implications for the project.

  - Address project-level grievances.

- Coordination:

  - Ensure coordination between various donor and government-funded projects and programmes.

  - Ensure coordination with various government agencies and their participation in project activities.

Composition of the PSC: The composition of the PSC must include individuals assigned to the following three roles:

- Project Executive: This is an individual who represents ownership of the project and chairs (or co-chairs) the PSC. The Executive usually is the senior national counterpart for nationally implemented projects (typically from the same entity as the Implementing Partner), and it must be UNDP for projects that are direct implementation (DIM). In exceptional cases, two individuals from different entities can co-share this role and/or co-chair the PSC. If the project executive co-chairs the PSC with representatives of another category, it typically does so with a development partner representative. The Project Executive is: Benguela Current Commission which incorporates the PCU.

- Beneficiary Representative(s): Individuals or groups representing the interests of those groups of stakeholders who will ultimately benefit from the project. Their primary function within the PSC is to ensure the realization of project results from the perspective of project beneficiaries. Often representatives from civil society, industry associations, or other government entities benefiting from the project can fulfil this role. There can be multiple beneficiary representatives in a PSC. The Beneficiary representatives are: National Focal Points and representatives of major stakeholders and the private sector.

- Development Partner(s): Individuals or groups representing the interests of the parties concerned that provide funding, strategic guidance and/or technical expertise to the project. The Development Partner is UNDP BPPS NCE.

- Project Assurance: Project assurance is the responsibility of each PSC member; however, UNDP has a distinct assurance role for all UNDP projects in carrying out objective and independent project oversight and monitoring functions. UNDP performs quality assurance and supports the PSC (and Project Management Unit) by carrying out objective and independent project oversight and monitoring functions, including compliance with the risk management and social and environmental standards of UNDP. The PSC cannot delegate any of its quality assurance responsibilities to the Project Manager. Project assurance is totally independent of project execution.

A designated representative of UNDP playing the project assurance role is expected to attend all PSC meetings and support PSC processes as a non-voting representative. It should be noted that while in certain cases UNDP’s project assurance role across the project may encompass activities happening at several levels (e.g. global, regional), at least one UNDP representative playing that function must, as part of their duties, specifically attend PSC meeting and provide PSC members with the required documentation required to perform their duties. The UNDP representative playing the main project assurance function is the Head of Environment Unit at UNDP Namibia.

- Project Management – Execution of the Project: The Project Manager (PM) is the senior most representative of the Project Coordination Unit (PCU) and is responsible for the overall day-to-day management of the project on behalf of the Implementing Partner, including the mobilization of all project inputs, supervision over project staff, responsible parties, consultants and sub-contractors. The project manager typically presents key deliverables and documents to the PSC for their review and approval, including progress reports, annual work plans, adjustments to tolerance levels and risk registers.

A designated representative of the PCU is expected to attend all PSC meetings and support PSC processes as a non-voting representative.

The primary PCU representative attending PSC meetings will be confirmed once the PCU team is hired.

# VIII	Financial Planning and Management

The total cost of the project is USD 66,045,958.52. This is financed through a GEF grant of USD 10,484,931 administered by UNDP, in cash co-financing to be administered by UNDP and additional support of USD 55,561,027.52. UNDP, as the GEF Implementing Agency, is responsible for the oversight of the GEF resources and the cash co-financing transferred to UNDP bank account only.

Co-financing: The actual realization of project co-financing amounts will be monitored by the UNDP Country Office and the PMU on an annual basis in the GEF PIF and will be reported to the GEF during the mid-term review and terminal evaluation process as follows:

| Sources of Co-financing | Name of Co-financier | Type of Co-financing | Investment | Amount ($) |
| --- | --- | --- | --- | --- |
|  |  |  | Mobilized |  |
| Government of Angola | Ministry of Fisheries and Natural Resources | Grant | Investment mobilised | 4,535,580.12 |
| Government of Namibia | Ministry of Agriculture, Water and Land Reform | In-kind | Recurrent expenditures | 100,000.00 |
|  | Ministry of Fisheries and Marine Resources | Grant | Investment mobilised | 9,109,310.00 |
| Government of South Africa | Department of Transport: South African Maritime Safety Authority (SAMSA) | Grant | Investment mobilised | 26,000,000.00 |
|  | Department of Forestry, Fisheries and the Environment | Grant | Investment mobilised | 12,666,137.40 |
| Local Authority | Municipality of Walvis Bay | In-kind | Recurrent expenditures | 300,000.00 |
| International Organisations | The Nature Conservancy | In-kind | Recurrent expenditures | 500,000.00 |
|  | United Nations Conference on Trade and Development (UNCTAD) | In-kind | Recurrent expenditures | 1,200,000.00 |
| NGO | Namibia Nature Foundation | In-kind | Recurrent expenditures | 450,000.00 |
| GEF Agency | UNDP Angola | In-kind | Recurrent expenditures | 200,000.00 |
|  | UNDP Namibia | In-kind | Recurrent expenditures | 300,000.00 |
|  | UNDP South Africa | In-kind | Recurrent expenditures | 200,000.00 |
| Total Co-financing |  |  |  | 55,561,027.52 |

Budget Revision and Tolerance: As per UNDP POPP, the PSC may agree with the project manager on a tolerance level for each detailed plan under the overall multi-year workplan. The agreed tolerance should be written in the project document or approved PSC meeting minutes. It should normally not exceed 10 percent of the agreed annual budget at the activity level, but within the overall approved multi-year workplan at the activity level. Within the agreed tolerances, the project manager can operate without intervention from the PSC. Restrictions apply as follows:

Should the following deviations occur, the Project Manager/IP through UNDP Country Office will seek the approval of the BPPS/NCE-VF team to ensure accurate reporting to the GEF. It is strongly encouraged to maintain the expenditures within the approved budget at the budgetary account and at the component level:

- Budget reallocations must prove that the suggested changes in the budget will not lead to material changes in the results to be achieved by the project. A strong justification is required and will be approved on an exceptional basis. Budget re-allocations among the components (including PMC) of the approved Total Budget and Work Plans (TBWP) that represent a value greater than 10% of the total GEF grant.

- Introduction of new outputs/activities (i.e. budget items) that were not part of the agreed project document and TBWP that represent a value greater than 5% of the total GEF grant. The new budget items must be eligible as per the GEF and UNDP policies.

- Project management cost (PMC): budget under PMC component is capped and cannot be increased.

UNDP is not in a position to increase the total budget above the amount approved by the donor; therefore any over-expenditure would have to be absorbed from non-GEF resources by the Implementing Partner (GEF Executing Entity)

Project extensions: The UNDP-BPPS-NCE team Executive Coordinator must approve all requests for extension of the Project Completion Date and for other milestone extensions with hard deadlines. All extensions impose additional time and cost burdens at all levels and the GEF project budget cannot be increased beyond its originally approved amount. A single extension may be granted on an exceptional basis and subject to the conditions and maximum durations set out in the UNDP POPP. The project management costs during the extension period must remain within the originally approved amount, and any increase in PMC costs shall be covered by non-GEF resources; the additional UNDP oversight costs during the extension period must be covered by non-GEF resources, in accordance with UNDP’s policy as set out in UNDP POPP.

For any extension request, UNDP CO and IP will consult and jointly present a clear plan indicating how and from which specific sources the additional oversight costs that will be incurred by UNDP will be covered during the extended period. The BPPS-NCE Executive Coordinator will consult the Regional Bureaux (RBX) and may reject the extension request if no (external co-financing by the IP or internal UNDP CO resources) can be identified.

All extension requests, along with all supporting documentation, shall be submitted by the IP to the UNDP CO in line with the requirements and within the deadlines set out in the UNDP SOPs and policies in UNDP POPP.

Audit: The project will be audited as per UNDP Financial Regulations and Rules and applicable audit policies. Audit cycle and process must be discussed during the Inception workshop. If the Implementing Partner is an UN Agency, the project will be audited according to that Agencies applicable audit policies.

Transfer or disposal of assets: In consultation with the Implementing Partner and other parties of the project, UNDP is responsible for deciding on the transfer or other disposal of assets. Transfer or disposal of assets is recommended to be reviewed and endorsed by the PSC following UNDP rules and regulations. Assets may be transferred to the government for project activities managed by a national institution at any time during the life of a project, however must be done before the operational closure date. In all cases of transfer, a transfer document must be prepared and kept on file. The transfer should be done before Project Management Unit complete their assignments.

Completion Date: The project completion date is the date of Project Document Signature plus project duration. This date can only be extended through a formal extension request. Prior to completion date, all UNDP-financed inputs must be provided and related activities for the Project completed. No activities, except for the final clearance of the Terminal Evaluation Report and the corresponding management response and the end-of-project review PSC Meeting should take place after the Completion Date.

Project Closure: Project closure will be conducted as per UNDP requirements outlined in the UNDP POPP. All costs incurred to close the project must be included in the project closure budget and reported as final project commitments presented to the PSC during the final project review. The only costs a project may incur following the final project review are those included in the project closure budget.

- Operational Closure: Operational closure must happen within 9 months from project completion date. Prior to operational closure, the Terminal Evaluation must have been submitted and the corresponding TE management response and the end-of-project review PSC meeting must have been completed. The Implementing Partner through a PSC decision will notify the UNDP Country Office when operational closure has been completed. Before Operational Closure, the project must have completed the transfer or disposal of any equipment that is still the property of UNDP.

- Financial Closure: Financial closure must happen within 6 months of operational closure or after the date of cancellation. The project will be financially closed when the following conditions have been met: a) the project is operationally completed or has been cancelled; b) the Implementing Partner has reported all financial transactions to UNDP; c) UNDP has closed the accounts for the project; d) UNDP and the Implementing Partner have certified a final Combined Delivery Report (which serves as final budget revision).

Between operational and financial closure, the implementing partner will identify and settle all financial obligations and prepare a final expenditure report. The UNDP Country Office will send the final signed closure documents including confirmation of final cumulative expenditure and unspent balance to BPPS/NCE for confirmation before the project will be financially closed in Quantum by the UNDP Country Office.

Cancellation and Suspension: All projects considering going through cancellation or suspension must follow UNDP and GEF requirements. Guidance can be found in the UNDP POPP (SOPs for management actions of Vertical Fund projects escalated to the Executive Coordinator and Guidance for GEF project revisions).

Refund to GEF: Should a refund of unspent funds to the GEF be necessary, this will be managed directly by the BPPS/NCE team Directorate in New York. No action is required by the UNDP Country Office on the actual refund from UNDP project to the GEF. Unspent project balance is not permitted to be transferred to any other projects.

# IX	Total Budget and Work Plan

| Total Budget and Work Plan |  |  |  |
| --- | --- | --- | --- |
| Quantum Business Unit | UN-NAM10 |  |  |
| Quantum Project ID: | 01002649 | Quantum Project Title: | Mainstreaming Climate-Resilient Blue Economy in the BCLME Region (BCLME IV Project) |
| Quantum Award ID: | 1268924 | Quantum Award Title: | As in Quantum |
| UNDP-GEF PIMS No. | 6732 |  |  |
| Implementing Partner | Benguela Current Commission |  |  |

| Quantum Outcome (GEF Component) | Quantum Output (GEF Outcome) | Quantum Activity (GEF Output) | Quantum Responsible Party (UNDP, IP, or Responsible Party ) | Quantum Fund ID | Quantum Donor ID | Quantum Budgetary Account Code | Quantum Budget Account Description | Amount Year 1 (USD) | Amount Year 2 (USD) | Amount Year 3 (USD) | Amount Year 4 (USD) | Amount Year 5 (USD) | Amount Year 6 (USD) | Total (USD) | See Budget Note |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Component 1: Improve marine and coastal management efforts in the BCLME through effective spatial planning and the establishment and expansion of MPAs and SMAs taking into consideration climate change and ensuring climate-resilient socio-economic development | 1.1: Policy, regulatory and institutional framework for the sustainable management of the BCLME strengthened | 1.1.1: Legal frameworks of selected MPAs and coastal ecosystems of global importance improved to enhance their protection and conservation in a context of coexistence with other marine economic sectors | BCC | 62000 | 010003 | 71200 | International Consultants | 20,000 | 20,000 |  |  |  |  | 40,000 | 1 |
|  |  |  |  | 62000 |  | 71800 | Contractual Services - Individuals | 15,000 | 15,000 |  |  |  |  | 30,000 | 2 |
|  |  |  |  | 62000 |  | 71600 | Travel | 10,000 | 10,000 |  |  |  |  | 20,000 | 3 |
|  |  |  |  | 62000 |  | 72100 | Contractual Services - Companies | 3,000 | 3,000 |  |  |  |  | 6,000 | 4 |
|  |  |  |  | 62000 |  | 72400 | Communic & Audio Visual Equip | 2,000 | 2,000 |  |  |  |  | 4,000 | 5 |
|  |  |  | Total BCC |  |  |  |  | 50,000 | 50,000 | - | - | - | - | 100,000 |  |
|  |  | Total Output 1.1.1 |  |  |  |  |  | 50,000 | 50,000 | - | - | - | - | 100,000 |  |
|  |  | 1.1.2 Enhanced management plans of selected MPAs recognizing the ecological, socioeconomic, and institutional linkages and strategies to address threats that disrupt connectivity and marine ecosystem functionalities prepared with a participatory, climate and gender sensitive approach | BCC | 62000 | ##### | 71200 | International Consultants |  | 30,000 | 15,000 | 15,000 | 20,000 |  | 80,000 | 6 |
|  |  |  |  | 62000 |  | 71800 | Contractual Services - Individuals |  | 20,000 | 12,000 | 13,000 | 18,000 |  | 63,000 | 7 |
|  |  |  |  | 62000 |  | 71600 | Travel |  | 12,100 | 12,200 | 12,000 | 12,000 |  | 48,300 | 8 |
|  |  |  |  | 62000 |  | 72100 | Contractual Services - Companies |  | 17,000 | 17,000 | 17,000 | 14,000 |  | 65,000 | 9 |
|  |  |  |  | 62000 |  | 72400 | Communic & Audio Visual Equip |  | 8,000 | 11,000 | 11,000 | 11,000 |  | 41,000 | 10 |
|  |  |  | Total BCC |  |  |  |  | - | 87,100 | 67,200 | 68,000 | 75,000 | - | 297,300 |  |
|  |  | Total Output 1.1.2 |  |  |  |  |  | - | 87,100 | 67,200 | 68,000 | 75,000 | - | 297,300 |  |
|  |  | 1.1.3: Strengthened legal and institutional capacity for the implementation of ecosystem-based marine spatial planning | BCC | 62000 | ##### | 71200 | International Consultants | 12,700 | 17,600 |  |  |  |  | 30,300 | 11 |
|  |  |  |  | 62000 |  | 71300 | Local Consultants | 15,800 | 20,000 |  |  |  |  | 35,800 | 12 |
|  |  |  |  | 62000 |  | 71600 | Travel | 17,000 | 20,000 |  |  |  |  | 37,000 | 13 |
|  |  |  |  | 62000 |  | 72100 | Contractual Services - Companies | 12,800 | 16,000 |  |  |  |  | 28,800 | 14 |
|  |  |  |  | 62000 |  | 72400 | Communic & Audio Visual Equip | 8,100 | 10,000 |  |  |  |  | 18,100 | 15 |
|  |  |  | Total BCC |  |  |  |  | 66,400 | 83,600 | - | - | - | - | 150,000 |  |
|  |  | Total Output 1.1.3 |  |  |  |  |  | 66,400 | 83,600 | - | - | - | - | 150,000 |  |
|  |  | 1.1.4: Participatory ecosystem-based marine spatial plans prepared for areas not yet covered by MSP | BCC | 62000 | ##### | 71200 | International Consultants | 20,000 | 35,000 | 40,500 | 25,000 |  |  | 120,500 | 16 |
|  |  |  |  | 62000 |  | 71300 | Local Consultants | 32,000 | 27,000 | 20,000 | 25,000 |  |  | 104,000 | 17 |
|  |  |  |  | 62000 |  | 71600 | Travel | 5,000 | 10,000 | 10,000 | 10,000 |  |  | 35,000 | 18 |
|  |  |  |  | 62000 |  | 72100 | Contractual Services - Companies | 20,000 | 20,000 | 12,000 | 12,000 |  |  | 64,000 | 19 |
|  |  |  |  | 62000 |  | 72400 | Communic & Audio Visual Equip | 6,000 | 7,500 | 6,500 | 6,500 |  |  | 26,500 | 20 |
|  |  |  | Total BCC |  |  |  |  | 83,000 | 99,500 | 89,000 | 78,500 | - | - | 350,000 |  |
|  |  | Total Output 1.1.4 |  |  |  |  |  | 83,000 | 99,500 | 89,000 | 78,500 | - | - | 350,000 |  |
|  | Total Outcome 1.1 |  |  |  |  |  |  | 199,400 | 320,200 | 156,200 | 146,500 | 75,000 | - | 897,300 |  |
|  | 1.2 Climate resilient nature-based solutions for restoration (and prevention of degradation) of MPAs and coastal ecosystems implemented through Special Management Areas/Locally Managed Marine Areas approach. (Namibia only] | 1.2.1: Sustainable community-based tourism developed in and around selected MPAs and coastal ecosystems (under 1.1) with potential for third-party certifications (www.earthcheck.org) | BCC | 62000 | ##### | 71200 | International Consultants | 10,000 | 25,000 | 20,000 | 25,000 | 20,000 | 20,000 | 120,000 | 21 |
|  |  |  |  | 62000 |  | 71300 | Local Consultants | 22,000 | 35,000 | 40,000 | 45,000 | 40,000 | 30,000 | 212,000 | 22 |
|  |  |  |  | 62000 |  | 71600 | Travel | 20,000 | 25,000 | 30,000 | 30,000 | 35,000 | 35,000 | 175,000 | 23 |
|  |  |  |  | 62000 |  | 72100 | Contractual Services - Companies | 10,000 | 30,000 | 35,000 | 35,000 | 20,000 | 15,000 | 145,000 | 24 |
|  |  |  |  | 62000 |  | 72400 | Communic & Audio Visual Equip | 6,000 | 8,000 | 10,000 | 10,000 | 8,000 | 6,000 | 48,000 | 25 |
|  |  |  | Total BCC |  |  |  |  | 68,000 | 123,000 | 135,000 | 145,000 | 123,000 | 106,000 | 700,000 |  |
|  |  | Total Output 1.2.1 |  |  |  |  |  | 68,000 | 123,000 | 135,000 | 145,000 | 123,000 | 106,000 | 700,000 |  |
|  |  | 1.2.2: Community-based climate-resilient ecosystem restoration interventions such as enhanced protection, control of alien and invasive species, assisted regeneration implemented in selected MPAs and coastal ecosystems (under 1.1) | BCC | 62000 | ##### | 71200 | International Consultants | 15,000 | 35,000 | 30,000 | 33,000 | 35,000 | 20,000 | 168,000 | 26 |
|  |  |  |  | 62000 |  | 71300 | Local Consultants | 22,000 | 35,000 | 40,000 | 40,000 | 40,000 | 43,000 | 220,000 | 27 |
|  |  |  |  | 62000 |  | 71600 | Travel | 16,000 | 15,000 | 23,000 | 28,000 | 30,000 | 20,000 | 132,000 | 28 |
|  |  |  |  | 62000 |  | 72100 | Contractual Services - Companies | 15,000 | 30,000 | 35,000 | 35,000 | 30,000 | 15,000 | 160,000 | 29 |
|  |  |  |  | 62000 |  | 72400 | Communic & Audio Visual Equip | 8,000 | 10,000 | 10,000 | 10,000 | 10,000 | 9,000 | 57,000 | 30 |
|  |  |  | Total BCC |  |  |  |  | 76,000 | 125,000 | 138,000 | 146,000 | 145,000 | 107,000 | 737,000 |  |
|  |  | Total Output 1.2.2 |  |  |  |  |  | 76,000 | 125,000 | 138,000 | 146,000 | 145,000 | 107,000 | 737,000 |  |
|  | Total Outcome 1.2 |  |  |  |  |  |  | 144,000 | 248,000 | 273,000 | 291,000 | 268,000 | 213,000 | 1,437,000 |  |
|  | 1.3: Improved biodiversity monitoring (using eDNA-based methods) to inform actions for improved management of MPAs and coastal ecosystems. (Namibia only] | 1.3.1: Community-based biodiversity monitoring within the selected MPAs and coastal ecosystems (under 1.1) developed or enhanced | BCC | 62000 | ##### | 71200 | International Consultants | 9,000 | 10,000 | 11,000 | 8,000 | 8,490 | 6,000 | 52,490 | 31 |
|  |  |  |  | 62000 |  | 71800 | Contractual Services - Individuals | 10,000 | 10,500 | 10,000 | 8,000 | 6,000 | 8,000 | 52,500 | 32 |
|  |  |  |  | 62000 |  | 71600 | Travel | 8,000 | 10,000 | 10,000 | 10,000 | 8,000 | 8,000 | 54,000 | 33 |
|  |  |  |  | 62000 |  | 72100 | Contractual Services - Companies | 8,000 | 14,000 | 10,000 | 12,000 | 12,000 | 8,000 | 64,000 | 34 |
|  |  |  |  | 62000 |  | 72400 | Communic & Audio Visual Equip | 3,000 | 5,000 | 8,000 | 8,000 | 6,000 | 3,000 | 33,000 | 35 |
|  |  |  | Total BCC |  |  |  |  | 38,000 | 49,500 | 49,000 | 46,000 | 40,490 | 33,000 | 255,990 |  |
|  |  | Total Output 1.3.1 |  |  |  |  |  | 38,000 | 49,500 | 49,000 | 46,000 | 40,490 | 33,000 | 255,990 |  |
|  | Total Outcome 1.3 |  |  |  |  |  |  | 38,000 | 49,500 | 49,000 | 46,000 | 40,490 | 33,000 | 255,990 |  |
|  | 1.4: Minimise impacts of exploration and extraction of non-living marine resources (NLMR) on critical marine and coastal ecosystems through regulation and industry action | 1.4.1: Policy and legislative frameworks strengthened to minimize adverse impacts of extractive activities in the BCLME | BCC | 62000 | ##### | 71200 | International Consultants | 23,600 |  |  |  |  |  | 23,600 | 36 |
|  |  |  |  | 62000 |  | 71800 | Contractual Services - Individuals | 16,800 |  |  |  |  |  | 16,800 | 37 |
|  |  |  |  | 62000 |  | 71600 | Travel | 14,000 |  |  |  |  |  | 14,000 | 38 |
|  |  |  |  | 62000 |  | 72100 | Contractual Services - Companies | 14,000 |  |  |  |  |  | 14,000 | 39 |
|  |  |  |  | 62000 |  | 72400 | Communic & Audio Visual Equip | 1,600 |  |  |  |  |  | 1,600 | 40 |
|  |  |  | Total BCC |  |  |  |  | 70,000 | - | - | - | - | - | 70,000 |  |
|  |  | Total Output 1.4.1 |  |  |  |  |  | 70,000 | - | - | - | - | - | 70,000 |  |
|  |  | 1.4.2: Capacity of government institutions, private sector actors and financial institutions involved in exploration/exploitation of non-living marine resources strengthened (with a gender-sensitive approach) for adoption of innovative environmentally friendly exploratory and extractive methods and technologies. | BCC | 62000 | ##### | 71200 | International Consultants | 8,000 | 10,000 | 2,400 |  |  |  | 20,400 | 41 |
|  |  |  |  | 62000 |  | 71800 | Contractual Services - Individuals | 19,800 | 27,000 | 21,000 |  |  |  | 67,800 | 42 |
|  |  |  |  | 62000 |  | 71600 | Travel | 13,000 | 10,000 | 13,000 |  |  |  | 36,000 | 43 |
|  |  |  |  | 62000 |  | 72100 | Contractual Services - Companies | 14,000 | 12,500 | 11,000 |  |  |  | 37,500 | 44 |
|  |  |  |  | 62000 |  | 72400 | Communic & Audio Visual Equip | 3,800 | 7,000 | 5,500 |  |  |  | 16,300 | 45 |
|  |  |  | Total BCC |  |  |  |  | 58,600 | 66,500 | 52,900 | - | - | - | 178,000 |  |
|  |  | Total Output 1.4.2 |  |  |  |  |  | 58,600 | 66,500 | 52,900 | - | - | - | 178,000 |  |
|  | Total Outcome 1.4 |  |  |  |  |  |  | 128,600 | 66,500 | 52,900 | - | - | - | 248,000 |  |
| Total Component 1 |  |  |  |  |  |  |  | 510,000 | 684,200 | 531,100 | 483,500 | 383,490 | 246,000 | 2,838,290 |  |
| Component 2: Enhance sustainable and climate resilient marine living resources and their value chains in the BCLME | 2.1: Climate resilient and sustainably managed fisheries and seafood | 2.1.1: Bilateral agreements for joint sustainable and climate resilient management of transboundary fish stocks (Cape horse mackerel, Cape hakes) developed and implemented to curb IUU fishing | BCC | 62000 | ##### | 71200 | International Consultants | 14,000 | 14,000 | 10,000 | 12,000 |  |  | 50,000 | 46 |
|  |  |  |  | 62000 |  | 71800 | Contractual Services - Individuals | 15,000 | 15,000 | 20,000 | 26,000 |  |  | 76,000 | 47 |
|  |  |  |  | 62000 |  | 71600 | Travel | 16,000 | 16,000 | 18,000 | 11,000 |  |  | 61,000 | 48 |
|  |  |  |  | 62000 |  | 71800 | Contractual Services-Impl Partner | 14,000 | 21,000 | 20,000 | 17,000 |  |  | 72,000 | 49 |
|  |  |  |  | 62000 |  | 72400 | Communic & Audio Visual Equip | 10,000 | 11,000 | 10,000 | 10,000 |  |  | 41,000 | 50 |
|  |  |  | Total BCC |  |  |  |  | 69,000 | 77,000 | 78,000 | 76,000 | - | - | 300,000 |  |
|  |  | Total Output 2.1.1 |  |  |  |  |  | 69,000 | 77,000 | 78,000 | 76,000 | - | - | 300,000 |  |
|  |  | 2.1.2: Sustainable and climate resilient mariculture opportunities and exploitation of other living marine resources at national levels identifies and plans for development and scaling up developed | BCC | 62000 | ##### | 71200 | International Consultants |  | 40,000 | 30,000 | 25,000 | 20,000 | 21,000 | 136,000 | 51 |
|  |  |  |  | 62000 |  | 71800 | Contractual Services - Individuals |  | 44,000 | 50,000 | 50,000 | 35,000 | 33,000 | 212,000 | 52 |
|  |  |  |  | 62000 |  | 71600 | Travel |  | 25,000 | 25,000 | 20,000 | 20,000 | 25,000 | 115,000 | 53 |
|  |  |  |  | 62000 |  | 71800 | Contractual Services-Impl Partner |  | 35,000 | 40,000 | 40,000 | 40,000 | 20,000 | 175,000 | 54 |
|  |  |  |  | 62000 |  | 72400 | Communic & Audio Visual Equip |  | 12,000 | 12,000 | 12,000 | 12,000 | 10,000 | 58,000 | 55 |
|  |  |  | Total BCC |  |  |  |  | - | 156,000 | 157,000 | 147,000 | 127,000 | 109,000 | 696,000 |  |
|  |  | Total Output 2.1.2 |  |  |  |  |  | - | 156,000 | 157,000 | 147,000 | 127,000 | 109,000 | 696,000 |  |
|  |  | 2.1.3: Third-party sustainability and climate resilience certifications for fish and seafood products undertaken | BCC | 62000 | ##### | 71200 | International Consultants |  |  |  | 32,000 | 33,000 |  | 65,000 | 56 |
|  |  |  |  | 62000 |  | 71800 | Contractual Services - Individuals |  |  |  | 40,000 | 47,000 |  | 87,000 | 57 |
|  |  |  |  | 62000 |  | 71600 | Travel |  |  |  | 25,000 | 25,000 |  | 50,000 | 58 |
|  |  |  |  | 62000 |  | 72100 | Contractual Services - Companies |  |  |  | 12,000 | 12,000 |  | 24,000 | 59 |
|  |  |  |  | 62000 |  | 72400 | Communic & Audio Visual Equip |  |  |  | 12,000 | 12,000 |  | 24,000 | 60 |
|  |  |  | Total BCC |  |  |  |  | - | - | - | 121,000 | 129,000 | - | 250,000 |  |
|  |  | Total Output 2.1.3 |  |  |  |  |  | - | - | - | 121,000 | 129,000 | - | 250,000 |  |
|  | Total Outcome 2.1 |  |  |  |  |  |  | 69,000 | 233,000 | 235,000 | 344,000 | 256,000 | 109,000 | 1,246,000 |  |
|  | 2.2: Market growth and diversification for BCLME sustainable and climate resilient marine commodities in domestic and international markets and improved socio-economic conditions of fishing communities | 2.2.1: Fish, seafood and mariculture market research and analysis that takes into consideration climate change impacts developed at national and regional levels | BCC | 62000 | ##### | 71200 | International Consultants | 10,000 | 22,000 | 20,000 |  |  |  | 52,000 | 61 |
|  |  |  |  | 62000 |  | 71800 | Contractual Services - Individuals | 9,000 | 20,000 | 20,000 |  |  |  | 49,000 | 62 |
|  |  |  |  | 62000 |  | 71600 | Travel | 4,000 | 25,000 | 25,000 |  |  |  | 54,000 | 63 |
|  |  |  |  | 62000 |  | 71800 | Contractual Services-Impl Partner |  | 40,000 | 35,000 |  |  |  | 75,000 | 64 |
|  |  |  |  | 62000 |  | 72400 | Communic & Audio Visual Equip | 5,000 | 5,000 | 10,000 |  |  |  | 20,000 | 65 |
|  |  |  | Total BCC |  |  |  |  | 28,000 | 112,000 | 110,000 | - | - | - | 250,000 |  |
|  |  | Total Output 2.2.1 |  |  |  |  |  | 28,000 | 112,000 | 110,000 | - | - | - | 250,000 |  |
|  |  | 2.2.2: Capacities for sustainable and climate resilient value chains developed (with a gender sensitive approach) for new and diversified fish and seafood products, including mariculture | BCC | 62000 | ##### | 71200 | International Consultants |  | 10,000 | 11,000 | 14,000 |  |  | 35,000 | 66 |
|  |  |  |  | 62000 |  | 71800 | Contractual Services - Individuals |  | 20,000 | 20,000 | 18,000 |  |  | 58,000 | 67 |
|  |  |  |  | 62000 |  | 71600 | Travel |  | 16,000 | 16,000 | 14,000 |  |  | 46,000 | 68 |
|  |  |  |  | 62000 |  | 72100 | Contractual Services - Companies |  | 16,000 | 15,000 | 11,000 |  |  | 42,000 | 69 |
|  |  |  |  | 62000 |  | 72400 | Communic & Audio Visual Equip |  | 8,000 | 6,000 | 5,000 |  |  | 19,000 | 70 |
|  |  |  | Total BCC |  |  |  |  | - | 70,000 | 68,000 | 62,000 | - | - | 200,000 |  |
|  |  | Total Output 2.2.2 |  |  |  |  |  | - | 70,000 | 68,000 | 62,000 | - | - | 200,000 |  |
|  |  | 2.2.3: New climate resilient markets identified, explored and viable ones engaged | BCC | 62000 | ##### | 71200 | International Consultants |  |  | 35,000 | 20,000 | 18,000 |  | 73,000 | 71 |
|  |  |  |  | 62000 |  | 71800 | Contractual Services - Individuals |  |  | 32,000 | 33,000 | 18,000 |  | 83,000 | 72 |
|  |  |  |  | 62000 |  | 71600 | Travel |  |  | 10,000 | 10,000 | 12,000 |  | 32,000 | 73 |
|  |  |  |  | 62000 |  | 72100 | Contractual Services - Companies |  |  | 26,000 | 27,000 | 25,000 |  | 78,000 | 74 |
|  |  |  |  | 62000 |  | 72400 | Communic & Audio Visual Equip |  |  | 10,000 | 10,000 | 10,000 |  | 30,000 | 75 |
|  |  |  | Total BCC |  |  |  |  | - | - | 113,000 | 100,000 | 83,000 | - | 296,000 |  |
|  |  | Total Output 2.2.3 |  |  |  |  |  | - | - | 113,000 | 100,000 | 83,000 | - | 296,000 |  |
|  | Total Outcome 2.2 |  |  |  |  |  |  | 28,000 | 182,000 | 291,000 | 162,000 | 83,000 | - | 746,000 |  |
| Total Component 2 |  |  |  |  |  |  |  | 97,000 | 415,000 | 526,000 | 506,000 | 339,000 | 109,000 | 1,992,000 |  |
| Component 3: Improve coastal and marine pollution management in the BCLME | 3.1 Reduced discharge of pollutants from ocean-based activities | 3.1.1 Policy and legislative frameworks developed/updated/strengthened and related strategies in place to address pollution prevention and control and response from shipping and extractive industries in the BCLME | BCC | 62000 | ##### | 71200 | International Consultants | 20,000 | 30,000 |  |  |  |  | 50,000 | 76 |
|  |  |  |  | 62000 |  | 71300 | Local Consultants | 10,000 | 15,000 |  |  |  |  | 25,000 | 77 |
|  |  |  |  | 62000 |  | 71600 | Travel | 8,000 | 10,000 |  |  |  |  | 18,000 | 78 |
|  |  |  |  | 62000 |  | 72400 | Communic & Audio Visual Equip | 4,000 | 3,000 |  |  |  |  | 7,000 | 79 |
|  |  |  | Total BCC |  |  |  |  | 42,000 | 58,000 | - | - | - | - | 100,000 |  |
|  |  | Total Output 3.1.1 |  |  |  |  |  | 42,000 | 58,000 | - | - | - | - | 100,000 |  |
|  | Total Outcome 3.1 |  |  |  |  |  |  | 42,000 | 58,000 | - | - | - | - | 100,000 |  |
|  | 3.2: Reduced discharge of pollutants from land-based activities in priority coastal areas [and river basins] through Community-Level Stakeholder Engagement | 3.2.1: Pilot level community-based EBM and integrated watershed and coastal area management (IWCAM) approaches to pollution reduction demonstrated and addressed through demonstrations at [2-3] pilot sites by mid-project and ready for replication | BCC | 62000 | ##### | 71200 | International Consultants | 10,000 | 10,000 | 10,000 | 10,000 | 10,000 | 10,000 | 60,000 | 80 |
|  |  |  |  | 62000 |  | 71300 | Local Consultants | 15,000 | 15,000 | 19,000 | 18,000 | 15,000 | 15,000 | 97,000 | 81 |
|  |  |  |  | 62000 |  | 71600 | Travel | 10,000 | 15,000 | 15,000 | 15,000 | 15,000 | 12,000 | 82,000 | 82 |
|  |  |  |  | 62000 |  | 72100 | Contractual Services - Companies | 12,000 | 20,000 | 20,000 | 20,000 | 20,000 | 15,000 | 107,000 | 83 |
|  |  |  |  | 62000 |  | 72400 | Communic & Audio Visual Equip | 8,000 | 10,000 | 10,000 | 10,000 | 10,000 | 6,000 | 54,000 | 84 |
|  |  |  | Total BCC |  |  |  |  | 55,000 | 70,000 | 74,000 | 73,000 | 70,000 | 58,000 | 400,000 |  |
|  |  | Total Output 3.2.1 |  |  |  |  |  | 55,000 | 70,000 | 74,000 | 73,000 | 70,000 | 58,000 | 400,000 |  |
|  |  | 3.2.2 Community awareness, training and capacity building and implementation plans and best practices for pollution management undertaken (with a gender-sensitive approach) in selected pilot sites along the BCLME coast | BCC | 62000 | ##### | 71200 | International Consultants | 15,000 | 10,000 |  |  |  |  | 25,000 | 85 |
|  |  |  |  | 62000 |  | 71800 | Contractual Services - Individuals | 3,000 | 4,000 | 4,000 | 2,600 | 2,000 | 3,700 | 19,300 | 86 |
|  |  |  |  | 62000 |  | 71600 | Travel | 5,000 | 5,000 | 6,600 | 8,000 | 6,000 | 1,000 | 31,600 | 87 |
|  |  |  |  | 62000 |  | 72100 | Contractual Services - Companies | 4,000 | 4,000 | 3,000 | 2,000 | 2,000 | 1,000 | 16,000 | 88 |
|  |  |  |  | 62000 |  | 72400 | Communic & Audio Visual Equip | 1,000 | 800 | 800 | 800 | 800 | 600 | 4,800 | 89 |
|  |  |  | Total BCC |  |  |  |  | 28,000 | 23,800 | 14,400 | 13,400 | 10,800 | 6,300 | 96,700 |  |
|  |  | Total Output 3.2.2 |  |  |  |  |  | 28,000 | 23,800 | 14,400 | 13,400 | 10,800 | 6,300 | 96,700 |  |
|  | Total Outcome 3.2 |  |  |  |  |  |  | 83,000 | 93,800 | 88,400 | 86,400 | 80,800 | 64,300 | 496,700 |  |
|  | 3.3: Strengthened regional cooperation and coordination, and increased institutional and technical capacity to undertake broad-scale monitoring and surveillance of marine pollution in priority transboundary and coastal hotspots of the BCLME | 3.3.1: Cooperative agreements and long-term programs for ecosystem health monitoring and compliance between countries formalized | BCC | 62000 | ##### | 71200 | International Consultants | 9,000 | 10,000 | 11,000 | 8,000 | 8,000 | 4,000 | 50,000 | 90 |
|  |  |  |  | 62000 |  | 71800 | Contractual Services - Individuals | 7,000 | 9,000 | 9,000 | 8,000 | 6,000 | 4,000 | 43,000 | 91 |
|  |  |  |  | 62000 |  | 71600 | Travel | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 6,000 | 46,000 | 92 |
|  |  |  |  | 62000 |  | 72100 | Contractual Services - Companies | 8,000 | 8,000 | 7,000 | 7,000 | 8,000 | 4,000 | 42,000 | 93 |
|  |  |  |  | 62000 |  | 72400 | Communic & Audio Visual Equip | 3,000 | 5,000 | 3,000 | 3,000 | 3,000 | 2,000 | 19,000 | 94 |
|  |  |  | Total BCC |  |  |  |  | 35,000 | 40,000 | 38,000 | 34,000 | 33,000 | 20,000 | 200,000 |  |
|  |  | Total Output 3.3.1 |  |  |  |  |  | 35,000 | 40,000 | 38,000 | 34,000 | 33,000 | 20,000 | 200,000 |  |
|  | Total Outcome 3.3 |  |  |  |  |  |  | 35,000 | 40,000 | 38,000 | 34,000 | 33,000 | 20,000 | 200,000 |  |
| Total Component 3 |  |  |  |  |  |  |  | 160,000 | 191,800 | 126,400 | 120,400 | 113,800 | 84,300 | 796,700 |  |
| Component 4: Promote regional and national frameworks for innovative sustainable blue/ocean economy finance to foster positive ecosystem, social and economic impacts | 4.1: Policy, regulatory and institutional capacity for boosting sustainable innovative blue/ocean economy finance strengthened (within the framework of a Circular Economy) | 4.1.1 Policies and strategies for Sustainable Blue/ Ocean Economy finance developed and/or strengthened | BCC | 62000 | ##### | 71200 | International Consultants |  | 50,000 |  |  |  |  | 50,000 | 95 |
|  |  |  |  | 62000 |  | 71800 | Contractual Services - Individuals |  | 60,000 |  |  |  |  | 60,000 | 96 |
|  |  |  |  | 62000 |  | 71600 | Travel |  | 30,000 |  |  |  |  | 30,000 | 97 |
|  |  |  |  | 62000 |  | 72400 | Communic & Audio Visual Equip |  | 10,000 |  |  |  |  | 10,000 | 99 |
|  |  |  | Total BCC |  |  |  |  | - | 150,000 | - | - | - | - | 150,000 |  |
|  |  | Total Output 4.1.1 |  |  |  |  |  | - | 150,000 | - | - | - | - | 150,000 |  |
|  |  | 4.1.2: Reinforced public sector (national and regional) and private sector capacities in the design and implementation of bankable Sustainable Blue/ocean economy projects, innovative financing, principles, standards and green investments, among others, | BCC | 62000 | ##### | 71200 | International Consultants |  | 10,000 | 7,000 | 7,000 | 7,000 | 7,000 | 38,000 | 99 |
|  |  |  |  | 62000 |  | 71300 | Local Consultants |  | 10,000 | 10,000 | 10,000 | 10,000 | 10,000 | 50,000 | 100 |
|  |  |  |  | 62000 |  | 71600 | Travel |  | 15,000 | 15,524 | 15,000 | 15,000 | 8,000 | 68,524 | 101 |
|  |  |  |  | 62000 |  | 71800 | Contractual Services - Impl Partner |  | 70,000 | 60,000 | 65,000 | 66,000 |  | 261,000 | 102 |
|  |  |  |  | 62000 |  | 72400 | Communic & Audio Visual Equip |  | 6,000 | 6,000 | 6,000 | 6,000 | 6,000 | 30,000 | 103 |
|  |  |  | Total BCC |  |  |  |  | - | 111,000 | 98,524 | 103,000 | 104,000 | 31,000 | 447,524 |  |
|  |  | Total Output 4.1.2 |  |  |  |  |  | - | 111,000 | 98,524 | 103,000 | 104,000 | 31,000 | 447,524 |  |
|  | Total Outcome 4.1 |  |  |  |  |  |  | - | 261,000 | 98,524 | 103,000 | 104,000 | 31,000 | 597,524 |  |
|  | 4.2: Innovative sustainable blue/ocean finance at national and/or regional levels accelerated | 4.2.1: Viable sustainable blue/ocean finance mechanisms and tools developed and piloted (including incentives to stimulate regional, national, local and private sector SBE investments, pollution reduction, circular economy etc.) | BCC | 62000 | ##### | 71200 | International Consultants |  | 75,000 | 45,000 | 50,000 | 50,000 | 25,000 | 245,000 | 104 |
|  |  |  |  | 62000 |  | 71300 | Local Consultants |  | 60,000 | 50,000 | 50,000 | 45,000 | 25,000 | 230,000 | 105 |
|  |  |  |  | 62000 |  | 71600 | Travel |  | 20,000 | 20,000 | 20,000 | 20,000 | 20,000 | 100,000 | 106 |
|  |  |  |  | 62000 |  | 72100 | Contractual Services - Companies |  | 103,000 | 70,000 | 70,000 | 75,000 | 43,000 | 361,000 | 107 |
|  |  |  |  | 62000 |  | 72400 | Communic & Audio Visual Equip |  | 20,000 | 10,000 | 12,000 | 12,000 | 10,000 | 64,000 | 108 |
|  |  |  | Total BCC |  |  |  |  | - | 278,000 | 195,000 | 202,000 | 202,000 | 123,000 | 1,000,000 |  |
|  |  | Total Output 4.2.1 |  |  |  |  |  | - | 278,000 | 195,000 | 202,000 | 202,000 | 123,000 | 1,000,000 |  |
|  |  | 4.2.2: Feasibility for blue carbon finance assessed and viable options developed (the project will work with NGI to expand kelp harvesting (e.g. such efforts as https://kelp.blue/namibia/). | BCC | 62000 | ##### | 71200 | International Consultants |  | 25,000 | 15,000 | 15,000 | 12,000 | 12,000 | 79,000 | 109 |
|  |  |  |  | 62000 |  | 71800 | Contractual Services - Individuals |  | 25,000 | 15,000 | 15,000 | 11,000 | 12,000 | 78,000 | 110 |
|  |  |  |  | 62000 |  | 71600 | Travel |  | 25,000 | 15,000 | 15,000 | 15,000 | 12,000 | 82,000 | 111 |
|  |  |  |  | 62000 |  | 72100 | Contractual Services - Companies |  | 32,000 | 20,000 | 20,000 | 20,000 | 15,000 | 107,000 | 112 |
|  |  |  |  | 62000 |  | 72400 | Communic & Audio Visual Equip |  | 18,000 | 10,000 | 10,000 | 10,000 | 6,000 | 54,000 | 113 |
|  |  |  | Total BCC |  |  |  |  | - | 125,000 | 75,000 | 75,000 | 68,000 | 57,000 | 400,000 |  |
|  |  | Total Output 4.2.2 |  |  |  |  |  | - | 125,000 | 75,000 | 75,000 | 68,000 | 57,000 | 400,000 |  |
|  |  | 4.2.3: Blue carbon finance mechanism developed and implemented | BCC | 62000 | ##### | 71200 | International Consultants |  | 115,000 | 65,000 | 65,000 | 55,000 | 55,000 | 355,000 | 114 |
|  |  |  |  | 62000 |  | 71800 | Contractual Services - Individuals |  | 105,000 | 80,000 | 80,000 | 80,000 | 55,000 | 400,000 | 115 |
|  |  |  |  | 62000 |  | 71600 | Travel |  | 70,000 | 45,000 | 55,000 | 55,000 | 35,000 | 260,000 | 116 |
|  |  |  |  | 62000 |  | 72100 | Contractual Services - Companies |  | 125,000 | 75,000 | 60,000 | 65,000 | 55,000 | 380,000 | 117 |
|  |  |  |  | 62000 |  | 72400 | Communic & Audio Visual Equip |  | 19,650 | 15,000 | 10,000 | 11,000 | 10,000 | 65,650 | 118 |
|  |  |  | Total BCC |  |  |  |  | - | 434,650 | 280,000 | 270,000 | 266,000 | 210,000 | 1,460,650 |  |
|  |  | Total Output 4.2.3 |  |  |  |  |  | - | 434,650 | 280,000 | 270,000 | 266,000 | 210,000 | 1,460,650 |  |
|  | Total Outcome 4.2 |  |  |  |  |  |  | - | 837,650 | 550,000 | 547,000 | 536,000 | 390,000 | 2,860,650 |  |
| Total Component 4 |  |  |  |  |  |  |  | - | 1,098,650 | 648,524 | 650,000 | 640,000 | 421,000 | 3,458,174 |  |
| Component 5: Knowledge management, awareness raising and upscaling for Sustainable Blue/Ocean Economy | 5.1: Knowledge management, awareness raising and communication on Sustainable Blue/Ocean Economy, and Social and Environmental Safeguards in the BCLME region strengthened | 5.1.1 Strengthened capacities for knowledge management in relation to SBE, ICZM, MSP and MPA, and monitoring Knowledge Management performance | BCC | 62000 | ##### | 71200 | International Consultants | 6,000 | 5,600 | 4,200 | 3,000 | 3,000 | 2,000 | 23,800 | 119 |
|  |  |  |  | 62000 |  | 71300 | Local Consultants | 20,000 | 20,000 | 6,000 | 6,000 | 7,000 | 3,000 | 62,000 | 120 |
|  |  |  |  | 62000 |  | 71600 | Travel | 5,000 | 10,000 | 14,000 | 15,000 | 5,000 | 5,622 | 54,622 | 121 |
|  |  |  |  | 62000 |  | 72100 | Contractual Services - Companies | 4,000 | 8,000 | 9,000 | 9,000 | 3,800 | 3,000 | 36,800 | 122 |
|  |  |  |  | 62000 |  | 72400 | Communic & Audio Visual Equip | 1,000 | 5,000 | 5,000 | 4,000 | 2,000 | 1,600 | 18,600 | 123 |
|  |  |  | Total BCC |  |  |  |  | 36,000 | 48,600 | 38,200 | 37,000 | 20,800 | 15,222 | 195,822 |  |
|  |  | Total Output 5.1.1 |  |  |  |  |  | 36,000 | 48,600 | 38,200 | 37,000 | 20,800 | 15,222 | 195,822 |  |
|  |  | 5.1.2 Communication and Outreach Programme for awareness raising on Sustainable Blue/ocean economy and implementation of SEP and GAP | BCC | 62000 | ##### | 71200 | International Consultants | 5,000 | 5,000 |  |  |  |  | 10,000 | 124 |
|  |  |  |  | 62000 |  | 71300 | Local Consultants | 4,000 | 8,000 | 8,000 | 8,000 | 8,000 | 5,000 | 41,000 | 125 |
|  |  |  |  | 62000 |  | 71600 | Travel | 3,000 | 5,000 | 5,000 | 5,000 | 5,000 | 2,000 | 25,000 | 126 |
|  |  |  |  | 62000 |  | 72100 | Contractual Services - Companies | 5,000 |  |  |  |  |  | 5,000 | 127 |
|  |  |  |  | 62000 |  | 72400 | Communic & Audio Visual Equip |  | 1,000 | 1,000 | 1,000 | 1,000 |  | 4,000 | 128 |
|  |  |  | Total BCC |  |  |  |  | 17,000 | 19,000 | 14,000 | 14,000 | 14,000 | 7,000 | 85,000 |  |
|  |  | Total Output 5.1.2 |  |  |  |  |  | 17,000 | 19,000 | 14,000 | 14,000 | 14,000 | 7,000 | 85,000 |  |
|  |  | 5.1.3 Environmental and Social Safeguards Management is developed and operationalized | BCC | 62000 | ##### | 71200 | International Consultants | 15,000 | 15,000 | 15,000 | 10,000 | 16,000 | 15,000 | 86,000 | 129 |
|  |  |  |  | 62000 |  | 71300 | Local Consultants | 10,000 | 15,000 | 20,000 | 20,000 | 15,000 | 13,000 | 93,000 | 130 |
|  |  |  |  | 62000 |  | 71600 | Travel | 4,000 | 5,000 | 5,000 | 5,000 | 5,000 | 1,000 | 25,000 | 131 |
|  |  |  |  | 62000 |  | 72100 | Contractual Services - Companies |  | 2,000 | 3,000 | 3,000 | 2,000 | 2,000 | 12,000 | 132 |
|  |  |  |  | 62000 |  | 72400 | Communic & Audio Visual Equip |  | 1,000 | 1,000 | 1,000 | 1,000 | - | 4,000 | 133 |
|  |  |  | Total BCC |  |  |  |  | 29,000 | 38,000 | 44,000 | 39,000 | 39,000 | 31,000 | 220,000 |  |
|  |  | Total Output 5.1.3 |  |  |  |  |  | 29,000 | 38,000 | 44,000 | 39,000 | 39,000 | 31,000 | 220,000 |  |
|  | Total Outcome 5.1 |  |  |  |  |  |  | 82,000 | 105,600 | 96,200 | 90,000 | 73,800 | 53,222 | 500,822 |  |
|  |  | 5.2.1. Communications and knowledge products (information packages, tools and approaches) for upscaling developed and shared with beneficiaries via knowledge-sharing platform | BCC | 62000 |  | 71300 | Local Consultants |  |  | 3,000 | 4,000 | 4,000 | 4,000 | 15,000 | 134 |
|  |  |  |  | 62000 |  | 71600 | Travel |  |  | 7,000 | 7,000 | 7,000 | 6,000 | 27,000 | 135 |
|  |  |  |  | 62000 |  | 72100 | Contractual Services - Companies |  |  | 3,000 | 3,000 | 3,000 | 3,000 | 12,000 | 136 |
|  |  |  |  | 62000 |  | 72400 | Communic & Audio Visual Equip |  |  | 1,500 | 1,500 | 1,500 | 1,500 | 6,000 | 137 |
|  |  |  | Total BCC |  |  |  |  | - | - | 14,500 | 15,500 | 15,500 | 14,500 | 60,000 |  |
|  |  | Total Output 5.2.1 |  |  |  |  |  | - | - | 14,500 | 15,500 | 15,500 | 14,500 | 60,000 |  |
|  |  | 5.2.2 IW:LEARN | BCC | 62000 |  | 71300 | Local Consultants | 5,000 | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 45,000 | 138 |
|  |  |  |  | 62000 |  | 71600 | Travel | 5,000 | 15,000 | 5,000 | 15,000 | 5,000 | 15,000 | 60,000 | 139 |
|  |  |  | Total BCC |  |  |  |  | 10,000 | 23,000 | 13,000 | 23,000 | 13,000 | 23,000 | 105,000 |  |
|  |  | Total Output 5.2.2 |  |  |  |  |  | 10,000 | 23,000 | 13,000 | 23,000 | 13,000 | 23,000 | 105,000 |  |
|  | Total Outcome 5.2 |  |  |  |  |  |  | 10,000 | 23,000 | 27,500 | 38,500 | 28,500 | 37,500 | 165,000 |  |
| Total Component 5 |  |  |  |  |  |  |  | 92,000 | 128,600 | 123,700 | 128,500 | 102,300 | 90,722 | 665,822 |  |
| Monitoring and Evaluation (M&E) | M&E Strategy guiding project implementation and mangement to attain the set objectives | Output M&E: Monitoring and evaluation developed and implemented to ensure adaptive project management | UNDP | 62000 | ##### | 71200 | International Consultants |  |  |  | 40,000 |  | 40,000 | 80,000 | 140 |
|  |  |  |  | 62000 |  | 71300 | Local Consultants | 7,000 | 7,000 | 9,000 | 9,000 | 9,000 | 9,000 | 50,000 | 141 |
|  |  |  | BCC | 62000 |  | 71600 | Travel | 6,000 | 6,000 | 6,000 | 14,500 | 6,000 | 14,198 | 52,698 | 142 |
|  |  |  |  | 62000 |  | 72100 | Contractual Services - Companies | 2,000 | 2,000 | 2,000 | 3,500 | 2,000 | 3,500 | 15,000 | 143 |
|  |  |  |  | 62000 |  | 74200 | Audio Visual&Print Prod Cost | 1,500 | 1,500 | 1,500 | 3,000 | 1,500 | 3,000 | 12,000 | 144 |
|  |  |  | Total BCC |  |  |  |  | 16,500 | 16,500 | 18,500 | 70,000 | 18,500 | 69,698 | 209,698 |  |
| Total M&E |  |  |  |  |  |  |  | 16,500 | 16,500 | 18,500 | 70,000 | 18,500 | 69,698 | 209,698 |  |
| Project Management Cost (PMC) | PMC | PMC | BCC | 62000 | ##### | 71200 | International Consultants | 21,000 | 21,000 | 21,000 | 21,000 | 22,000 | 22,000 | 128,000 | 145 |
|  |  |  |  | 62000 |  | 71800 | Contractual Services - Individuals | 42,000 | 42,000 | 42,000 | 42,000 | 42,000 | 42,000 | 252,000 | 146 |
|  |  |  |  | 62000 |  | 71600 | Travel | 15,000 | 15,000 | 15,247 | 15,000 | 15,000 | 15,000 | 90,247 | 147 |
|  |  |  |  | 62000 |  | 72500 | Supplies | 4,000 | 4,000 | 4,000 | 4,000 | 4,000 | 4,000 | 24,000 | 148 |
|  |  |  | UNDP | 62000 |  | 74100 | Professional Services | 5,000 | 5,000 | 5,000 | 5,000 | 5,000 | 5,000 | 30,000 | 149 |
|  |  |  | Total BCC |  |  |  |  | 87,000 | 87,000 | 87,247 | 87,000 | 88,000 | 88,000 | 524,247 |  |
| Total Project Management Cost |  |  |  |  |  |  |  | 87,000 | 87,000 | 87,247 | 87,000 | 88,000 | 88,000 | 524,247 |  |
| Total Project Grant |  |  |  |  |  |  |  | 962,500 | 2,621,750 | 2,061,471 | 2,045,400 | 1,685,090 | 1,108,720 | 10,484,931 |  |

Budget Notes

| Budget Note # | Description |
| --- | --- |
| 1 | International consultant to: (1) analyse legal framework of selected MPAs in three countries and assess gaps and weaknesses: $15,000; (2) develop selection criteria for new MPAs: $5,000; (3) drafting suggestions for improvement: $15,000; and (4) presentation of results at a training workshop: $5,000. |
| 2 | National consultants to: (1) assist international consultant to analyse national legislation: $15,000; (2) assist international consultant to draft recommendations: $10,000; and (3) assist international consultant at three national workshops: $5,000. |  |
| 3 | Travel expenses (including flights and DSA) for the international expert: $15,000 |  |
|  | Travel of national consultants to attend national workshops: $5,000 |  |
| 4 | Contractual services to company to provide logistical support and interpretation: $6,000 |  |
| 5 | Hiring of audio-visual equipment for workshops: $4,000 |  |
| 6 | International Consultant: (1) Prepare report on management needs in MPAs and selected coastal ecosystem ($10,000); (2) Propose best suitable option for management plan in MPAs ($20,000); (3) Guide preparation of MPA management plans ($50,000). Project Manager (MP) will participate in the activities of this output, and the amount of $40,000 will be paid as his/her salary. |  |
| 7 | Contractual Services-Individuals: National consultants will be hired to participate in development of MPAs management plans ($63,000). National Coordinators will participate in the activities of this output and $30,000 will be paid as their salary. |  |
| 8 | Travel to MPAs for development and consultations on management plans ($48,300) |  |
| 9 | Contractual services-Companies: Local companies will be contracted to provide technical and logistical support to MPA management teams ($65,000) |  |
| 10 | Audio visual equipment, premises and interpretation services for presentations and consultations at MPA sites ($41,000) |  |
| 11 | International Consultants: (1) To prepare framework for integration of MSP into national planning and development frameworks ($15,300); (2) Delivery of MSP capacity building programme ($15,000). This activity will be carried out by the Project Manager and the proposed amount will be paid as his/her regular salary. |  |
| 12 | Local Consultants: Assistance to International Consultant and preparation of national legal frameworks for MSP in three countries ($35,800). National Coordinators will participate in the activities of this output and this amount will be paid as their salary. |  |
| 13 | Travel: International travel and local travel to countries ($37,000) |  |
| 14 | Contractual Services-Companies: Local companies will be hired to assist in consultation on MSP frameworks, offer technical and logistical support for consultation events ($28,000) |  |
| 15 | Communication and Audio-visual: Renting of premises and interpretation services and equipment ($18,100) |  |
| 16 | International Consultant: (1) Consultant to prepare MSP implementation guidelines ($20,000); (2) Guide the development of MSP transboundary plans ($50,500). This activity will be carried out by the Project Manager and the proposed amount will be paid as his/her regular salary: (3) Technical assistance to MSP process ($50,000). This activity will be carried out by the Chief Technical Advisor (CTA) and the proposed amount will be paid as his/her regular salary |  |
| 17 | Local Consultants: (1) National Coordinators will participate in development of MSP plans ($64,000). This amount will be paid as part of their regular salary. (2) Assist in preparation of MSP plans ($40,000). |  |
| 18 | Travel: International travel and travel to MSP plans’ sites ($65,000) |  |
| 19 | Contractual Services-Companies: Local companies to be contracted to assist preparation of plans as well as to offer technical and logistical support for consultation meetings ($64,000) |  |
| 20 | Audio-visual equipment: Equipment and interpretation services for consultation events ($26,500) |  |
| 21 | International Consultants: (1) Prepare analysis of the tourism status and development plans/solutions in BCLME and specifically for NIMPA demo project ($45,000). (2) Methodological guidance of the NIMPA demo project ($45,000). This activity will be carried by CTA and the proposed amount will be paid as his/her regular salary (3) Support to identify and access available financial resources ($30,000). This activity will be carried out by the Project Manager and the proposed amount will be paid as his/her regular salary. |  |
| 22 | Local Consultants: (1) Namibia National Coordinators assistance to NIMPA project ($30,000). This task will be performed by National Coordinators and will be part of his/her regular salary. (2) Local consultants to assist international consultants and in particular for the NIMPA demo project ($122,000). (3) Awareness raising and consultation activities on the need for sustainable community-based tourism ($10,000). This activity will be carried out by the M&E and Stakeholder Officer and the proposed amount will be paid as his/her regular salary. (4) SES monitoring of the NIMPA demo project implementation ($50,000). This activity will be carried out by the Safeguards and Gender Officer and the proposed amount will be paid as his/her regular salary. |  |
| 23 | Travel: (1) Implementation of the NIMPA project ($140,000). (2) Consultation in other MPAs on sustainable community-based tourism plans ($35,000) |  |
| 24 | Contractual services – Companies: Local consultancies to be hired to perform tasks within NIMPA demo project ($145,000). |  |
| 25 | Communications and Audio-visual Equipment: Equipment and premises for consultation events ($48,000) |  |
| 26 | International Consultants: (1) Prepare analysis of the community-based climate resilient ecosystem interventions and development plans/solutions in BCLME and specifically for Orange Cone demo project ($60,000). (2) Methodological guidance of the Orange Cone demo project ($68,000). This activity will be carried by CTA and the proposed amount will be paid as his/her regular salary. (3) Support to identify and access available financial resources ($40,000). This activity will be carried out by the Project Manager and the proposed amount will be paid as his/her regular salary. |  |
| 27 | Local Consultants: (1) Namibia National Coordinators assistance to Orange Cone demo project ($38,000). This task will be performed by National Coordinators and will be part of his/her regular salary. (2) Local consultants to assist international consultants and in particular for the NIMPA demo project ($122,000). (3) Awareness raising and consultation activities on the need for community-based climate resilient ecosystem intervention ($10,000). This activity will be carried out by the M&E and Stakeholder Officer and the proposed amount will be paid as his/her regular salary. (4) SES monitoring of the Orange Cone demo project implementation ($50,000). This activity will be carried out by the Safeguards and Gender Officer and the proposed amount will be paid as his/her regular salary. |  |
| 28 | Travel: (1) Implementation of the Orange Cone demo project ($100,000). (2) Consultation in other MPAs on sustainable community-based tourism plans ($32,000) |  |
| 29 | Contractual services – Companies: Local consultancies to be hired to perform tasks within Orange Cone demo project ($160,000). |  |
| 30 | Communications and Audio-visual Equipment: Equipment and premises for consultation events ($57,000) |  |
| 31 | International Consultants: Perform analysis of biodiversity monitoring status ($23,000). (2) Design the improved biodiversity monitoring mechanism ($29,490) |  |
| 32 | Contractual Services – Individuals: National consultants to be hired to assist International Consultant in three countries ($52,500) |  |
| 33 | Travel: International travel and visits to monitoring sites on a regular basis ($54,000) |  |
| 34 | Contractual Services- Companies: Assist in carrying out monitoring programme, technical and logistical support, interpretation services ($64,000) |  |
| 35 | Communication and Audio-visual Equipment: Hiring of equipment and premises for consultation meetings in three countries ($33,000) |  |
| 36 | International Consultants: Develop harmonised policy, legislation and institutional arrangement models supporting the management of extractive industries and relevant legislation($23,600) |  |
| 37 | Contractual Services – Consultants: National consultants in three countries to assist international consultant ($16,800) |  |
| 30 | Travel: International travel – 2 trips ($14,000) |  |
| 39 | Contractual Services-Companies: Technical and logistical support and interpretation services ($14,000) |  |
| 40 | Equipment: Interpretation equipment and premises ($1,600) |  |
| 41 | International Consultants: Establish multi-stakeholder partnerships [forums] between BCC, participating governments and key industry stakeholders ($20,400). This activity will be carried out by the Project Manager Officer and this amount will be paid through his/her regular salary. |  |
| 42 | Contractual Services – Individuals: (1) National consultants will undertake critical capacity needs assessment in three countries ($47,800). (2) Establish multi-stakeholder partnerships [forums] between BCC, participating governments and key industry stakeholders – Link to activity under Budget Note 41. This activity will be carried out by the M&E and Stakeholder Officer ($20,000) and the proposed amount will be paid as his/her regular salary. |  |
| 43 | Travel: Regional travel of international and national consultants ($36,000) |  |
| 44 | Contractual Services – Companies: Design capacity building programme ($37,500) |  |
| 45 | Equipment: Interpretation equipment and services, and premises for consultation meetings ($16,300) |  |
| 46 | International Consultants: (1) Identification and needs analysis for joint sustainable climate resilient management of transboundary fish stock ($40,000). (2) Assistance to design multinational committee ($10,000). |  |
| 47 | Contractual Services – Individuals: Implementation of bilateral agreements: National experts support ($63,000). (2) M&E and Stakeholder Officer will assist consultations ($13,000) and the proposed amount will be paid as his/her regular salary. |  |
| 48 | Travel: (1) International travel for International Consultants and Implementation Partner ($40,000). (2) Travel within region ($21,000) |  |
| 49 | Contractual Services-Impl Partner: Assistance to draft bilateral agreements and assistance to consultation and implementation of bilateral agreements ($72,000) |  |
| 50 | Equipment: Audio visual and interpretation equipment, premises, interpretation services ($41,000) |  |
| 51 | International Consultants: (1) Identification and needs analysis of selected MPAs and coastal ecosystems for sustainable and climate resilient mariculture opportunities and other living marine resources ($40,000). (2) Methodological guidance to the development of draft plan ($40,000). (3) Support to implementation of incorporation of opportunities ($30,000). (4) Guiding the plan development ($26,000). This activity will be carried out by the Project Manager and the proposed amount will be paid as his/her regular salary. |  |
| 52 | Contractual Services – Individuals: (1) Participation in implementation in Mussolo-Barra Do Dande demo project covering specific technical subjects related to fisheries and mariculture ($172,000) (2) Guiding stakeholder process ($20,000). This activity will be carried out by the M&E and Stakeholder Officer and the proposed amount will be paid as his/her regular salary. (3) SES monitoring of the Mussolo-Barra Do Dande demo project implementation ($20,000). |  |
| 53 | Travel: (1) International travel for International Consultants and Implementation Partner ($40,000). (2) Travel within region ($75,000) |  |
| 54 | Contractual Services-Impl Partner: Support to develop sustainable fisheries and mariculture plan at Mussolo-Barra Do Dande demo project and guidance for replication of similar practices in other countries of the region, including validation workshop ($175,000) |  |
| 55 | Equipment: Audio visual and interpretation equipment, premises, interpretation services ($58,000) |  |
| 56 | International Consultants: Needs analysis and identification of existing third-party certifications on sustainability and climate resilience for fish and seafood products in each participating country ($65,000). |  |
| 57 | Contractual Services – Individuals: Assistance to develop partnerships and assistance to international consultants to prepare needs analysis ($70,000). Part of the activity will be led by M&E and Stakeholder Officer ($17,000) and the proposed amount will be paid as his/her regular salary. |  |
| 58 | Travel: Visit to three countries ($50,000) |  |
| 59 | Contractual Services – Companies: Companies candidates for certification support the activity ($24,000) |  |
| 60 | Communications and Audio-visual Equipment: Technical and logistical support, interpretation and equipment ($24,000) |  |
| 61 | International Consultant: (1) Market research for fish, seafood and mariculture products ($30,000); (2) Development of market growth strategy ($22,000) |  |
| 62 | Contractual Services – Individuals: Assistance to international consultant by providing relevant information and organisation of stakeholder consultations ($49,000) |  |
| 63 | Travel: International travel to region and travel of national consultants within the region to attend consultations ($54,000) |  |
| 64 | Contractual Services-Impl Partner: Provision on information on seafood products and and proposal for priority actions, including support to add value to capture fisheries and mariculture, training and capacity building to meet international standards ($75,000) |  |
| 65 | Communications and Audio-visual Equipment: Technical and logistical support, interpretation and equipment ($20,000) |  |
| 66 | International Consultant: (1) Identification and needs analysis ($35,000) |  |
| 67 | Contractual Services – Individuals: (1) Assistance to International Consultant and training programme in three countries ($43,000). (2) Capacity building ($15,000). This activity will be carried out by the KM Expert. |  |
| 68 | Travel: International travel and travel of participants and national consultants for training purposes ($46,000) |  |
| 69 | Contractual Services – Companies: support to capacity building and training ($42,000) |  |
| 70 | Communications and Audio-visual Equipment: Technical and logistical support equipment, interpretation ($20,000) |  |
| 71 | International Consultant: (1) Research and Assessment methodology and data collection and Identification of new climate resilient markets($40,000); (2) Exploratory strategy ($33,000) |  |
| 72 | Contractual Services – Individuals: National assistance on data provision and development of exploratory strategy ($83,000) |  |
| 73 | Travel: Travel to the region of international and national consultants ($32,000) |  |
| 74 | Contractual Services – Companies: Assistance to implementation of exploratory strategy ($78,000) |  |
| 75 | interpretation and Communications and Audio-visual Equipment: Technical and logistical support equipment ($30,000) |  |
| 76 | International Consultant: (1) Conducting baseline study for pollution and developing harmonised policy ($40,000). (2) Supporting baseline study and policy development ($10,000). This activity will be carried out by the Project Manager and the proposed amount will be paid as his/her regular salary. |  |
| 77 | Local Consultants: Support to baseline analysis and policy development ($25,000). This task will be performed by National Coordinators and will be part of his/her regular salary. |  |
| 78 | Travel: Travel to the region of international and national consultants ($18,000) |  |
| 79 | Communications and Audio-visual Equipment: Technical and logistical support, interpretation and equipment ($7,000) |  |
| 80 | International Consultant: (1) Guide the preparation of Screening Study for Saldanha Bay ($40,000). (2) CTA to prepare intervention strategy ($20,000) and the proposed amount will be paid as his/her regular salary. |  |
| 81 | Local Consultants: (1) National Coordinator for South Africa to support Saldanha Bay demo project ($20,000). This task will be performed by National Coordinators and will be part of his/her regular salary. (2) Local consultants to support technical activities ($38,000) (3) Guide the stakeholders process ($19,000). This activity will be carried out by the M&E and Stakeholder Officer and the proposed amount will be paid as his/her regular salary. (4) SES monitoring of the Saldanha Bay demo project implementation ($20,000). |  |
| 82 | Travel: Travel to the region of international and national coordinator and local consultants ($82,000) |  |
| 83 | Contractual Services – Companies: Assistance to implementation of Saldanha Bay demo project ($107,000) |  |
| 84 | Communications and Audio-visual Equipment: Technical and logistical support and equipment for stakeholders’ meetings ($54,000) |  |
| 85 | International Consultant: Conduct training needs assessment ($25,000). |  |
| 86 | Contractual Services – Individuals: Knowledge Management (KM) Expert will assist prepare training needs assessment and conduct training ($19,300) |  |
| 87 | Travel: Trainees travel to courses ($31,600) |  |
| 88 | Contractual Services – Companies: Logistical and technical support to training, premises ($16,000) |  |
| 89 | Communications and Audio-visual Equipment: Technical and logistical support equipment, interpretation ($4,800) |  |
| 90 | International Consultant: (1) Define standardised set of regional Phase 1 Monitoring indicators ($30,000). (2) Strengthen existing monitoring and surveillance capacity ($20,000) |  |
| 91 | Contractual Services – Individuals: Assistance to implement monitoring programme ($43,000) |  |
| 92 | Travel: Travel to monitoring sites ($46,000) |  |
| 93 | Contractual Services – Companies: Assistance to implement monitoring programme ($42,000) |  |
| 94 | Communications and Audio-visual Equipment: Technical and logistical support equipment, interpretation ($19,000) |  |
| 95 | International Consultants: (1) Identification and analysis of existing policies ($30,000). (2) Drafting of proposals ($20,000). |  |
| 96 | Contractual Services – Individuals: Support to identification and analysis of existing policies and drafting of proposals in three countries ($60,000) |  |
| 97 | Travel: Travel to the region to attend stakeholders’ meetings ($30,000) |  |
| 98 | Communications and Audio-visual Equipment: : Technical and logistical support equipment, interpretation ($10,000) |  |
| 99 | International Consultants: Project Manager to support Investment Policy Reviews ($38,000). This activity will be carried out by the Project Manager and the proposed amount will be paid as his/her regular salary. |  |
| 100 | Local Consultants: National Coordinators will assist in preparation of Investment Policy Reviews and assist preparation of proposals for bankable projects ($50,000). National Coordinators will be paid this amount through his/her regular salary. |  |
| 101 | Travel: Travel to capacity building trainings and travel to the region ($68,524) |  |
| 102 | Contractual Services-Impl Partner: Delivery of Investment Policy Reviews and relevant training ($261,000) |  |
| 103 | Communications and Audio-visual Equipment: Technical and logistical support equipment, interpretation ($64,000) |  |
| 104 | International Consultants: (1) Study on identification of innovative SBE financial mechanisms and tools ($60,000). (2) Countries needs assessment ($79,900). (3) Support Namibe demo project to implement financial mechanisms ($48,100). This activity will be carried out by the Project Manager and the proposed amount will be paid as his/her regular salary. (4) Preparation of assessment report, presentation and dissemination of results ($57,000). This activity will be carried out by CTA and the proposed amount will be paid as his/her regular salary. |  |
| 105 | Local Consultants: (1) Participation in Namibe demo project on various technical subjects ($195,000). National Coordinators for Angola and Namibia will be carrying tasks in the value of $127,200. National Coordinators will be paid this amount through his/her regular salary. (2) SES monitoring of the Namibe demo project implementation ($15,000). (3) Monitoring & evaluation of project results. ($20,000). This activity will be carried out by M&E and Stakeholders Officer and the proposed amount will be paid as his/her regular salary. |  |
| 106 | Travel: Travel of consultants to the region ($100,000) |  |
| 107 | Contractual Services – Companies: Companies will participate in development and implementation of financial mechanisms ($361,000) |  |
| 108 | Communications and Audio-visual Equipment: Technical and logistical support equipment, interpretation ($64,000) |  |
| 109 | International Consultants: Analysis of existing projects, development of viable options ($79,000) |  |
| 110 | Contractual Services – Individuals: Assistance to analysis of existing projects and to monitoring ($78,000) |  |
| 111 | Travel: International travel to three countries and travel within countries ($82,000) |  |
| 112 | Contractual Services – Companies: Assistance to analysis of existing projects and to monitoring ($107,000) |  |
| 113 | Communications and Audio-visual Equipment: Technical and logistical support equipment, interpretation ($54,000) |  |
| 114 | International Consultants: (1) Identification of potential blue carbon finance mechanisms ($170,000). (2) Develop country specific blue carbon finance mechanisms ($185,000) |  |
| 115 | Contractual Services – Individuals: (1) National consultants in three countries assist in research and analysis, evaluation, alignment and engage with stakeholders ($327,400). (2) Monitoring aspects of blue carbon finance ($10,000). This activity will be carried by M&E and Stakeholders Officer and the proposed amount will be paid as his/her regular salary. (3) Gender issues analysis for blue carbon finance solutions ($62,600). This activity will be carried out by Safeguards and Gender Officer and the proposed amount will be paid as his/her regular salary. |  |
| 116 | Travel: Travel of international consultants to the three countries, travel of national consultants to visit sites, and travel cost for stakeholders’ consultation meetings ($260,000) |  |
| 117 | Contractual Services – Companies: Companies in three countries participate in implementation of specific blue carbon finance mechanisms and monitor the results ($380,000) |  |
| 118 | Communications and Audio-visual Equipment: Technical and logistical support equipment, interpretation ($65.650) |  |
| 119 | International Consultants: (1) To develop the structure of the SBE Observatory bringing international experience and provide technical assistance to build specific SBE sectoral elements of the Observatory ($23,800). |  |
| 120 | Local Consultants: (1) To assist with development of SBE Observatory providing national input ($27,000). This task will be performed by National Coordinators and will be part of their regular salary. (2) To provide technical support to build SBE Knowledge Management Platform ($15,000). This task will be performed by the Knowledge Management Expert. (3) Develop training strategy and adapt training materials ($12,000). This task will be performed by the Knowledge Management Expert. (4). Assistance o training courses ($8,000). This task will be carried out by National Coordinators and will be part of their salaries. |  |
| 121 | Travel to and within the region by international consultant and national coordinators to carry out activities on SBE Observatory and SBE KM Platform |  |
| 122 | Company to be contracted to provide technical solutions for SBE Observatory and SBE KM Platform and offer maintenance during the project execution ($30,622) |  |
| 123 | Equipment to be acquired for the SBE Observatory and KM platform ($13,600) |  |
| 124 | International Consultants: Develop training strategy and adapt training materials ($12,000). This task will be performed by the Stakeholder and Knowledge Management Officer in the PIU and will be part of his/her salary. |  |
| 125 | Local Consultants: Assistance to training courses ($8,000). This task will be performed by National Coordinators and will be part of their salaries. |  |
| 126 | Travel of national and international consultants to attend training ($24,000) |  |
| 127 | Contractual Services-Companies: Company will be contracted to offer technical and logistical support as well as interpretation services in Angola ($11,000) |  |
| 128 | Communication and Audio-visual Equipment: Hiring equipment for training courses ($5,000) |  |
| 129 | International Consultants: (1) Consultants to carry out SES activities ($86,000). |  |
| 130 | Local Consultants: (1) Assistance to implement SES ($54,000). To be paid as part of National Coordinators salary; (2) Analysis of Gender within ESMF ($39,000). This task will be conducted by Safeguards and Gender Officer and the proposed amount will be paid as his/her regular salary. |  |
| 131 | Travel: $50,000 |  |
| 132 | Contractual Services-Companies: Company to be contracted to provide logistical support including interpretation for, develop web site, and support implementation of GAP and SEP ($17,000) SESA/ESMP public consultations |  |
| 133 | Audio-visual Equipment for public SESA consultations ($8,000) |  |
| 134 | Local Consultants: Compilation of products and dissemination ($15,000). To be paid as part of National Coordinators salary |  |
| 135 | Travel to Annual Science to Governance Forum ($27,000) |  |
| 136 | Contractual Services – Companies: Logistical support and interpretation for BCC Science to Governance Forums ($12,000) |  |
| 137 | Equipment for BCC Science to Governance Forums (6,000) |  |
| 138 | Local Consultants: Preparation of Experience Notes to be shared through IW:LEARN ($45,000). This task will be performed by National Coordinators and will be part of their salaries. |  |
| 139 | Travel to biannual GEF IWC and other IW:LEARN events ($60,000) |  |
| 140 | International Consultants: (1) independent consultant to conduct Mid-Term Review ($40,000); (2) Independent consultant to conduct Terminal Evaluation ($40,000). |  |
| 141 | Local Consultants: M&E and Stakeholder Officer to conduct regular M&E of Gender Action Plan and of Environmental and Social Management Framework and the proposed amount will be paid as his/her regular salary ($50,000). |  |
| 142 | Travel of national representatives to Inception/First PSC and 5 PSC Workshops: $52,698 |  |
| 143 | Local companies to offer technical, interpretation and logistical support to Inception/First PSC and 5 PSC Workshops: $15,000 |  |
| 144 | Interpretation and audio-visual equipment for Inception/First PSC and 5 PSC Workshops: $12,000 |  |
| 145 | International consultants: (1) Project Manager will provide strong technical advice and guidance to the implementation of all project components. Part of the total salary for 6 years ($400,000) will be budgeted to this budget line ($68,000) while the rest of his/her salary ($332,000) will be budgeted to the project components’ budget; (2) Chief Technical Advisor will be full staff member. He/she will also be responsible for technical inputs in project’s activities. Part of the total salary for 6 years ($300,000) will be budgeted to this budget line ($60,000), while the rest of his/her salary ($240,000) will be budgeted to the project components’ budget. |  |
| 146 | Local consultants: (1) National coordinators for three countries will be stationed in Angola, Namibia and South Africa. National Coordinators will be involved in direct implementation of specific project activities in their respective countries. National coordinators will also be responsible for Social and Environmental Safeguards Procedure in their country. Part of their total salary for 6 years ($720,000 for three posts) will be budgeted to this budget line ($132,000), while for the rest of their salaries ($588,000) will be budgeted to the project components’ budget lines. and that part of the salary will be budgeted from those activities. (2) Financial Administrator will be stationed in the Project Coordination Unit at BCC. His/her full salary will be budgeted to this budget line ($120,000). |  |
| 147 | Travel for the PCU staff in the region as well to international events to represent the project: $90,247 |  |
| 148 | Supplies: office equipment, office supplies, etc.:$24,000 |  |
| 149 | Professional services – audit. Six audits are envisaged at a $5,000 per year:$30,000 |  |

# X	Legal Context

This project forms part of an overall programmatic framework under which several separate associated country level activities will be implemented. When assistance and support services are provided from this Project to the associated country level activities, this document shall be the “Project Document” instrument referred to in: (i) the respective signed SBAAs for the specific countries; or (ii) in the Supplemental Provisions to the Project Document attached to the Project Document in cases where the recipient country has not signed an SBAA with UNDP, attached hereto and forming an integral part hereof. All references in the SBAA to “Executing Agency” shall be deemed to refer to “Implementing Partner.”

This project will be implemented by BCC (“Implementing Partner”) in accordance with its financial regulations, rules, practices and procedures only to the extent that they do not contravene the principles of the Financial Regulations and Rules of UNDP. Where the financial governance of an Implementing Partner does not provide the required guidance to ensure best value for money, fairness, integrity, transparency, and effective international competition, the financial governance of UNDP shall apply.

# XI	Risk Management

- Consistent with the Article III of the SBAA [or the Supplemental Provisions to the Project Document], the responsibility for the safety and security of the Implementing Partner and its personnel and property, and of UNDP’s property in the Implementing Partner’s custody, rests with the Implementing Partner. To this end, the Implementing Partner shall:

- put in place an appropriate security plan and maintain the security plan, taking into account the security situation in the country where the project is being carried;

- assume all risks and liabilities related to the Implementing Partner’s security, and the full implementation of the security plan.

- UNDP reserves the right to verify whether such a plan is in place, and to suggest modifications to the plan when necessary. Failure to maintain and implement an appropriate security plan as required hereunder shall be deemed a breach of the Implementing Partner’s obligations under this Project Document and the Project Cooperation Agreement between UNDP and the Implementing Partner.

- The Implementing Partner agrees to undertake all reasonable efforts to ensure that no UNDP funds received pursuant to the Project Document are used to provide support to individuals or entities associated with terrorism and that the recipients of any amounts provided by UNDP hereunder do not appear on the United Nations Security Council Sanctions Consolidated Sanctions List, and that no UNDP funds received pursuant to the Project Document are used for money laundering activities. The United Nations Security Council Sanctions Consolidated Sanctions List can be accessed via https://www.un.org/securitycouncil/content/un-sc-consolidated-list.

- The Implementing Partner acknowledges and agrees that UNDP will not tolerate sexual harassment and sexual exploitation and abuse of anyone by the Implementing Partner, and each of its responsible parties, their respective sub-recipients and other entities involved in Project implementation, either as contractors or subcontractors and their personnel, and any individuals performing services for them under the Project Document.

(a) In the implementation of the activities under this Project Document, the Implementing Partner, and each of its sub-parties referred to above, shall comply with the standards of conduct set forth in the Secretary General’s Bulletin ST/SGB/2003/13 of 9 October 2003, concerning “Special measures for protection from sexual exploitation and sexual abuse” (“SEA”).

(b) Moreover, and without limitation to the application of other regulations, rules, policies and procedures bearing upon the performance of the activities under this Project Document, in the implementation of activities, the Implementing Partner, and each of its sub-parties referred to above, shall not engage in any form of sexual harassment (“SH”). SH is defined as any unwelcome conduct of a sexual nature that might reasonably be expected or be perceived to cause offense or humiliation, when such conduct interferes with work, is made a condition of employment or creates an intimidating, hostile or offensive work environment. SH may occur in the workplace or in connection with work. While typically involving a pattern of conduct, SH may take the form of a single incident. In assessing the reasonableness of expectations or perceptions, the perspective of the person who is the target of the conduct shall be considered.

- a) In the performance of the activities under this Project Document, the Implementing Partner shall (with respect to its own activities) and shall require from its sub-parties referred to in paragraph 4 (with respect to their activities) that they, have minimum standards and procedures in place, or a plan to develop and/or improve such standards and procedures in order to be able to take effective preventive and investigative action. These should include: policies on sexual harassment and sexual exploitation and abuse; policies on whistleblowing/protection against retaliation; and complaints, disciplinary and investigative mechanisms. In line with this, the Implementing Partner will, and will require that such sub-parties will take all appropriate measures to:

  - Prevent its employees, agents or any other persons engaged to perform any services under this Project Document, from engaging in SH or SEA;

  - Offer employees and associated personnel training on prevention and response to SH and SEA, where the Implementing Partner and its sub-parties referred to in paragraph 4, have not put in place its own training regarding the prevention of SH and SEA, the Implementing Partner and such sub-parties may use the training material available at UNDP;

  - Report and monitor allegations of SH and SEA of which the Implementing Partner and its sub-parties referred to in paragraph 4 have been informed or have otherwise become aware, and status thereof;

  - Refer victims/survivors of SH and SEA to safe and confidential victim assistance; and

  - Promptly and confidentially, record and investigate any allegations credible enough to warrant an investigation of SH or SEA. The Implementing Partner shall advise UNDP of any such allegations received and investigations being conducted by itself or any of its sub-parties referred to in paragraph 4 with respect to their activities under the Project Document, and shall keep UNDP informed during the investigation by it or any of such sub-parties, to the extent that such notification (i) does not jeopardize the conduct of the investigation, including but not limited to the safety or security of persons, and/or (ii) is not in contravention of any laws applicable to it. Following the investigation, the Implementing Partner shall advise UNDP of any actions taken by it or any of the other entities further to the investigation.

b) The Implementing Partner shall establish that it has complied with the foregoing, to the satisfaction of UNDP, when requested by UNDP or any party acting on its behalf to provide such confirmation. Failure of the Implementing Partner, and each of its sub-parties referred to in paragraph 4, to comply of the foregoing, as determined by UNDP, shall be considered grounds for suspension or termination of the Project.

- Social and environmental sustainability will be enhanced through application of the UNDP Social and Environmental Standards (http://www.undp.org/ses) and related Accountability Mechanism (http://www.undp.org/secu-srm).

- The Implementing Partner shall: (a) conduct project and programme-related activities in a manner consistent with the UNDP Social and Environmental Standards, (b) implement any management or mitigation plan prepared for the project or programme to comply with such standards, and (c) engage in a constructive and timely manner to address any concerns and complaints raised through the Accountability Mechanism. UNDP will seek to ensure that communities and other project stakeholders are informed of and have access to the Accountability Mechanism.

- All signatories to the Project Document shall cooperate in good faith with any exercise to evaluate any programme or project-related commitments or compliance with the UNDP Social and Environmental Standards. This includes providing access to project sites, relevant personnel, information, and documentation.

- UNDP is committed to the highest ethical standards and will not tolerate the diversion of the resources entrusted to it through Money Laundering or Terrorist Financing and will not partner with entities that tolerate the diversion of resources through Money Laundering or Terrorist Financing. To that effect, the Implementing Partner represents and warrants that it has not, and it shall not, at any time in the implementation of the Project engage in Terrorism Financing or Money Laundering. The Implementing Partner shall communicate the restriction of this paragraph to its and each of its responsible parties, their respective sub-recipients and other entities involved in Project implementation, either as contractors or subcontractors and their personnel, and any individuals performing services for them under the Project Documents and shall take all reasonable measures to ensure that such persons do not engage in Terrorism Financing or Money Laundering.

- The Implementing Partner shall immediately disclose to UNDP any actual, apparent, potential or attempted Terrorism Financing or Money Laundering activity that it becomes aware of. The Implementing Partner shall fully cooperate with any investigation or review of Terrorism Financing or Money Laundering activity by UNDP.

- The Implementing Partner acknowledges and agrees that Terrorism Financing or Money Laundering constitute financial irregularities and that if the Implementing Partner or any of its responsible parties, their respective sub-recipients and other entities involved in Project implementation, either as contractors or subcontractors and their personnel, and any individuals performing services for them under the Project Document engages in Terrorism Financing or Money Laundering activity that would constitute a material breach of this Project Document, which entitles UNDP to immediately terminate the Project without incurring any liability or penalty.

- Furthermore, the Implementing Partner expressly acknowledges and agrees that, in the event that UNDP were to determine through an investigation or otherwise that Terrorism Financing or Money Laundering occurred, UNDP shall have, in addition to its right to immediately terminate the Project, the rights to:

- apply and enforce the relevant sanctions in accordance with UNDP internal regulations, rules, procedures, practices, policies and guidelines, including referral of the matter to national authorities when appropriate; and

- recover all losses, financial or otherwise, suffered by UNDP in connection with such Terrorism Financing or Money Laundering activity.

- For the purpose of this Project Document the following terms shall have the definition ascribed to the below:

- “Money Laundering” is generally considered as concealment of the origins of money obtained illegally, typically by passing it through a complex sequence of financial or commercial transactions. ML usually involves three stages: (i) introducing the proceeds of crime into the financial system (placement); (ii) transactions to convert or transfer the funds to other locations or financial institutions (layering); and (iii) reintroducing the funds into the legitimate economy as "clean" money and investing it in various assets or business ventures (reintegration) appearing to have been legally obtained. The FATF recommends that ML be criminalized by every country on the basis of article 3(1)(b) and (c) of the Vienna Convention and article 6(1) of the Palermo Convention.

- “Terrorist Financing” means providing support to individuals or entities that appear on the United Nations Security Council Consolidated Sanctions List accessible at https://www.un.org/securitycouncil/content/un-sc-consolidated-list.

- The Implementing Partner will take appropriate steps to prevent misuse of funds, fraud or corruption, by its officials, consultants, responsible parties, subcontractors and sub-recipients in implementing the project or using the UNDP funds. The Implementing Partner will ensure that its financial management, anti-corruption, anti-fraud and anti-money laundering and countering the financing of terrorism policies are in place and enforced for all funding received from or through UNDP.

- The requirements of the following documents, then in force at the time of signature of the Project Document, apply to the Implementing Partner: (a) UNDP Policy on Fraud and other Corrupt Practices (b) UNDP Anti-Money Laundering and Countering the Financing of Terrorism Policy; and (c) UNDP Office of Audit and Investigations Investigation Guidelines. The Implementing Partner agrees to the requirements of the above documents, which are an integral part of this Project Document and are available online at www.undp.org.

- In the event that an investigation is required, UNDP has the obligation to conduct investigations relating to any aspect of UNDP programmes and projects in accordance with UNDP regulations, rules, policies and procedures. The Implementing Partner shall provide its full cooperation, including making available personnel, relevant documentation, and granting access to the Implementing Partner’s (and its consultants’, responsible parties’, subcontractors‘ and sub-recipients’) premises, for such purposes at reasonable times and on reasonable conditions as may be required for the purpose of an investigation. Should there be a limitation in meeting this obligation, UNDP shall consult with the Implementing Partner to find a solution.

- The Implementing Partner will promptly inform UNDP in case of any incidence of inappropriate use of funds, or credible allegation of fraud or corruption with due confidentiality.

Where the Implementing Partner becomes aware that a UNDP project or activity, in whole or in part, is the focus of investigation for alleged fraud/corruption, the Implementing Partner will inform the UNDP Resident Representative/Head of Office, who will promptly inform UNDP’s Office of Audit and Investigations (OAI). The Implementing Partner shall provide regular updates to the head of UNDP in the country and OAI of the status of, and actions relating to, such investigation.

- UNDP shall be entitled to a refund from the Implementing Partner of any funds provided that have been used inappropriately, including through fraud, corruption or other financial irregularity, or otherwise paid other than in accordance with the terms and conditions of this Project Document. Such amount may be deducted by UNDP from any payment due to the Implementing Partner under this or any other agreement. Recovery of such amount by UNDP shall not diminish or curtail the Implementing Partner’s obligations under this Project Document.

Where such funds have not been refunded to UNDP, the Implementing Partner agrees that donors to UNDP (including the Government) whose funding is the source, in whole or in part, of the funds for the activities under this Project Document, may seek recourse to the Implementing Partner for the recovery of any funds determined by UNDP to have been used inappropriately, including through fraud, corruption or other financial irregularity, or otherwise paid other than in accordance with the terms and conditions of the Project Document.

Note: The term “Project Document” as used in this clause shall be deemed to include any relevant subsidiary agreement further to the Project Document, including those with the Implementing Partner, responsible parties, subcontractors and sub-recipients.

- Each contract issued by the Implementing Partner in connection with this Project Document shall include a provision representing that no fees, gratuities, rebates, gifts, commissions or other payments, other than those shown in the proposal, have been given, received, or promised in connection with the selection process or in contract execution, and that the recipient of funds from the Implementing Partner shall cooperate with any and all investigations and post-payment audits.

- Should UNDP refer to the relevant national authorities for appropriate legal action any alleged wrongdoing relating to the project, the Government will ensure that the relevant national authorities shall actively investigate the same and take appropriate legal action against all individuals found to have participated in the wrongdoing, recover and return any recovered funds to UNDP.

- The Implementing Partner shall ensure that all of its obligations set forth under this section entitled “Risk Management Standard Clauses” are passed on to each responsible party, subcontractor and sub-recipient and that all the clauses under this section entitled “Risk Management” are included, mutatis mutandis, in all sub-contracts or sub-agreements entered into further to this Project Document.

# Annexes

## Annex 1: GEF Budget Template (SEPARATE FILE)

## Annex 2: Project map and Geospatial Coordinates of project sites

Figure   : Map  of the Benguela Current LME (Source:  BCC. 2014. The Benguela Current Commission Strategic Action Programme, 2015-2019.  Swakopmund, Namibia: Benguela Current Commission)

Geospatial Coordinates of the Benguela Current Large Marine Ecosystem:

Latitude:   210 15’ 4.6” S (-21.251270)

Longitude:  120 29’ 58” E (12.499440)

## Annex 3: Multi Year Work Plan

| Component | Outcome | Output | Year 1 |  |  |  | Year 2 |  |  |  | Year 3 |  |  |  | Year 4 |  |  |  | Year 5 |  |  |  | Year 6 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 |
| Component 1: Improve marine and coastal management efforts in the BCLME through effective spatial planning and the establishment and expansion of MPAs and SMAs taking into consideration climate change and ensuring climate-resilient socio-economic development | 1.1: Policy, regulatory and institutional framework for the sustainable management of the BCLME strengthened | 1.1.1: Legal frameworks of selected MPAs and coastal ecosystems of global importance improved to enhance their protection and conservation in a context of coexistence with other marine economic sectors |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 1.1.2 Enhanced management plans of selected MPAs recognizing the ecological, socioeconomic, and institutional linkages and strategies to address threats that disrupt connectivity and marine ecosystem functionalities prepared with a participatory, climate and gender sensitive approach |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 1.1.3: Strengthened legal and institutional capacity for the implementation of ecosystem-based marine spatial planning |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 1.1.4: Participatory ecosystem-based marine spatial plans prepared for areas not yet covered by MSP |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 1.2 Climate resilient nature-based solutions for restoration (and prevention of degradation) of MPAs and coastal ecosystems implemented through Special Management Areas/Locally Managed Marine Areas approach. (Namibia only] | 1.2.1: Sustainable community-based tourism developed in and around selected MPAs and coastal ecosystems (under 1.1) with potential for third-party certifications (www.earthcheck.org) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 1.2.2: Community-based climate-resilient ecosystem restoration interventions such as enhanced protection, control of alien and invasive species, assisted regeneration implemented in selected MPAs and coastal ecosystems (under 1.1) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 1.3: Improved biodiversity monitoring (using eDNA-based methods) to inform actions for improved management of MPAs and coastal ecosystems. (Namibia only] | 1.3.1: Community-based biodiversity monitoring within the selected MPAs and coastal ecosystems (under 1.1) developed or enhanced |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 1.4: Minimise impacts of exploration and extraction of non-living marine resources (NLMR) on critical marine and coastal ecosystems through regulation and industry action | 1.4.1: Policy and legislative frameworks strengthened to minimize adverse impacts of extractive activities in the BCLME |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 1.4.2: Capacity of government institutions, private sector actors and financial institutions involved in exploration/exploitation of non-living marine resources strengthened (with a gender-sensitive approach) for adoption of innovative environmentally friendly exploratory and extractive methods and technologies. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Component 2: Enhance sustainable and climate resilient marine living resources and their value chains in the BCLME | 2.1: Climate resilient and sustainably managed fisheries and seafood | 2.1.1: Bilateral agreements for joint sustainable and climate resilient management of transboundary fish stocks (Cape horse mackerel, Cape hakes) developed and implemented to curb IUU fishing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 2.1.2: Sustainable and climate resilient mariculture opportunities and exploitation of other living marine resources at national levels identifies and plans for development and scaling up developed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 2.1.3: Third-party sustainability and climate resilience certifications for fish and seafood products undertaken |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 2.2: Market growth and diversification for BCLME sustainable and climate resilient marine commodities in domestic and international markets and improved socio-economic conditions of fishing communities | 2.2.1: Fish, seafood and mariculture market research and analysis that takes into consideration climate change impacts developed at national and regional levels |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 2.2.2: Capacities for sustainable and climate resilient value chains developed (with a gender sensitive approach) for new and diversified fish and seafood products, including mariculture |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 2.2.3: New climate resilient markets identified, explored and viable ones engaged |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Component 3: Improve coastal and marine pollution management in the BCLME | 3.1 Reduced discharge of pollutants from ocean-based activities | 3.1.1 Policy and legislative frameworks developed/updated/strengthened and related strategies in place to address pollution prevention and control and response from shipping and extractive industries in the BCLME |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 3.2: Reduced discharge of pollutants from land-based activities in priority coastal areas [and river basins] through Community-Level Stakeholder Engagement | 3.2.1: Pilot level community-based integrated coastal zone management (ICZM) approaches to pollution reduction demonstrated and addressed through demonstrations at pilot sites by mid-project and ready for replication |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 3.2.2 Community awareness, training and capacity building and implementation plans and best practices for pollution management undertaken (with a gender-sensitive approach) in selected pilot sites along the BCLME coast |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 3.3: Strengthened regional cooperation and coordination, and increased institutional and technical capacity to undertake broad-scale monitoring and surveillance of marine pollution in priority transboundary and coastal hotspots of the BCLME | 3.3.1: Cooperative agreements and long-term programs for ecosystem health monitoring and compliance between countries formalized |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Component 4: Promote regional and national frameworks for innovative sustainable blue/ocean economy finance to foster positive ecosystem, social and economic impacts | 4.1: Policy, regulatory and institutional capacity for boosting sustainable innovative blue/ocean economy finance strengthened (within the framework of a Circular Economy) | 4.1.1 Policies and strategies for Sustainable Blue/ Ocean Economy finance developed and/or strengthened |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 4.1.2: Reinforced public sector (national and regional) and private sector capacities in the design and implementation of bankable Sustainable Blue/ocean economy projects, innovative financing, principles, standards and green investments, among others |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 4.2: Innovative sustainable blue/ocean finance at national and/or regional levels accelerated | 4.2.1: Viable sustainable blue/ocean finance mechanisms and tools developed and piloted (including incentives to stimulate regional, national, local and private sector SBE investments, pollution reduction, circular economy etc.) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 4.2.2: Feasibility for blue carbon finance assessed and viable options developed (the project will work with NGI to expand kelp harvesting (e.g. such efforts as https://kelp.blue/namibia/). |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 4.2.3: Blue carbon finance mechanism developed and implemented |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Component 5: Knowledge management, awareness raising and upscaling for Sustainable Blue/Ocean Economy | 5.1: Knowledge management, awareness raising and communication on Sustainable Blue/Ocean Economy, and Social and Environmental Safeguards in the BCLME region strengthened | 5.1.1: Strengthened capacities for knowledge management in relation to SBE, ICZM, MSP and MPA, and monitoring Knowledge Management performance |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 5.1.2 Communication and Outreach Programme for awareness raising on Sustainable Blue/ocean economy and implementation of SEP and GAP |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 5.1.3 Environmental and Social Safeguards Management is developed and operationalized |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 5.2: The upscaling of sustainable and viable blue/ocean economy interventions is promoted | 5.2.1: Communications and knowledge products (information packages, tools and approaches) for upscaling developed and shared with beneficiaries via knowledge-sharing platform |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 5.2.2: Sustainable blue/ocean economy practice, knowledge and lessons shared across African LMEs in partnership with IW:LEARN. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Component M&E: M &E strategy guiding project management to achieve delivery of project output | Outcome M&E: M &E strategy guiding project management to achieve delivery of project output | Output M&E: Monitoring and evaluation developed and implemented to ensure adaptive project management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

## Annex 4: UNDP Social and Environmental Screening Procedure (SESP)

UNDP Social and Environmental Screening Template (v. July 2022)

The completed template, which constitutes the Social and Environmental Screening Report, must be included as an annex to the Project Document at the design stage. Note: this template will be converted into an online tool. The online version will guide users through the process and will embed relevant guidance.

Project Information

| Project Information |  |
| --- | --- |
| 1. Project Title | Mainstreaming climate-resilient blue economy in the BCLME Region (BCLME IV Project) |
| 2. Project Number (i.e. Atlas project ID, PIMS+) | 6732 |
| 3. Location (Global/Region/Country) | Regional (Angola, Namibia, South Africa) |
| 4. Project stage (Design or Implementation) | Design |
| 5. Date | 1 May 2024 |

Part A. Integrating Programming Principles to Strengthen Social and Environmental Sustainability

QUESTION 1: How Does the Project Integrate the Programming Principles in Order to Strengthen Social and Environmental Sustainability?

Briefly describe in the space below how the project mainstreams the human rights-based approach

The project is designed and will be implemented in line with the UNDP Social and Environmental Standards, which reinforce UNDP’s overarching “leave no one behind” principal approach to all UNDP programming, ensuring the full integration of human rights, gender equality and women’s empowerment, sustainability, resilience and accountability. Inclusive and equitable stakeholder participation and respect for human rights, including non-discrimination, will underpin all aspects of the project’s design and implementation. The project will build and strengthen the implementing partners’ capacity to protect, respect, and promote human rights. This project aims to mainstream the development of climate-resilient blue economies in implementing the Strategic Action Programme of the Benguela Current Large Marine Ecosystem. Achieving this objective will be transformative as it will leverage the existing blue economy policy initiatives in each country, which has brought all maritime sectors together through consultative and inclusive processes to develop strategies for the sea (Angola), a national blue economy policy (Namibia), and a master plan for the oceans economy (South Africa). Using participatory methodologies, activity 1.4.1.1 will analyze critical constraints affecting the sustainable exploitation of non-living marine resources (NLMR) so that policies and measures can be developed to mitigate the risks and impacts on critical habitats and biodiversity from NLMR extractive activities (including vulnerable coastal habitats, mangroves, etc.). Since access to and use of biodiversity provide the essential foundations upon which local and traditional livelihoods are based – and its degradation impinges directly on people’s well-being, the project aims at developing viable, innovative, and sustainable economies and resilient ecosystems. Activity 4.2.2.2 aims to develop viable options through blue carbon finance mechanisms to drive climate mitigation and resilience through the conservation and restoration of nature. Therefore, the project has significant social and human rights benefits, which will positively affect the overall well-being of communities living in the project landscape.

Briefly describe in the space below how the project is likely to improve gender equality and women’s empowerment

The project is designed to support the equal participation of women and other vulnerable populations in decision-making about the use of natural resources, and to empower women to benefit equitably from the benefits that will accrue from this project. Activity 2.1.3.3 considers the monitoring and assessment of the benefits of certified sea products with a gender-inclusive dimension to ensure gender equality. Women and youth play strong roles in local level economic activities and especially in fish and seafood value chains. Activity 2.2.2.1 will identify the needs of stakeholders considering gender aspects in the building of sustainable and climate resilient value chains and the identification of key stakeholders for the development of capacity building and training programme will include gender-responsive selection criteria. Angola, Namibia, and South Africa are signatories to international, regional, and national frameworks in promoting gender equality. The frameworks commit governments to promoting gender equality and to eradicating the injustices of the past. The adoption and localization of these frameworks at a national level illustrate a strong political commitment to the promotion of gender equality in each BCC signatory country. A detailed gender analysis has been conducted to determine the role of women in local level activities and especially in fish and seafood value chains, including barriers they face in participating in such processes, challenges faced in deriving benefits from a project of this nature, and documenting the specific impacts of resource degradation, unsustainable use and management of the BCLME on women and other vulnerable populations. The project’s pilot sites will offer an opportunity to develop gender responsive approaches and to mainstream gender in blue economy strategies. Finally, Activity 5.2.1.3 considers the implementation of a Gender Action Plan (GAP) that will be aligned with the UNDP Gender guidelines to ensure gender equality and women’s empowerment throughout the implementation of project’s activities.

Briefly describe in the space below how the project mainstreams sustainability and resilience

The project is focused on climate-resilient ecosystem restoration plans for the selected MPAs and coastal ecosystems (Activity 1.2.2.3) and will also promote awareness raising and information dissemination on the community-based climate resilient ecosystem intervention to motivate the community population (Activity 1.2.2.1). In addition, through output 2.1.1 the project will strengthen bilateral agreements for joint sustainable and climate resilient management of transboundary fish stocks to curb IUU fishing. Environmental sustainability is at the heart of the proposed project and one of the most important results to be delivered by projects financed by the Global Environment Facility. The stated objective of this project is to mainstream the development of climate resilient blue economies in the implementation of the Strategic Action Programme of the Benguela Current Large Marine Ecosystem. The project will also have a strong focus on the needs of stakeholders at local communities to build sustainable and climate resilient value chains (Activity 2.2.21). Reduced vulnerability, especially of local communities to climate variability and climate-related risks, is central to the implementation of the project. The Project will ensure environmental sustainability by strengthening policy and legislative frameworks to support marine pollution prevention and control, leading to more harmonized pollution control arrangements (Output 3.1.1).

Briefly describe in the space below how the project strengthens accountability to stakeholders

The project design aims to ensure full accountability for project activities in the three countries. Stakeholder participation and consultation, including vulnerable groups, is not only a component of project design but will be implemented as a guiding principle throughput the project’s implementation and mainstreamed into the BCLME governance principles promoted by the project. Consultations will ensure that both women and men are able to fully participate and voice their needs, concerns and interests. A comprehensive Stakeholder Engagement Plan will be developed during the implementation phase. The Project developed a Grievance Redress Mechanism (GRM), which will be accessible to project stakeholders and the PMU will ensure that all grievances are addressed in a timely and acceptable manner in line with the UNDP SES. The details of the GRM are included in the SEP and ESMF. UNDP’s Accountability Mechanism, which includes the Social and Environmental Compliance Unit (SECU) and Stakeholder Response Mechanism (SRM) will also serve as an additional layer of grievance redress and empower stakeholders to push for accountability. The project will ensure transparency by disclosing all the relevant project information to project stakeholders as needed.

Part B. Identifying and Managing Social and Environmental Risks

| QUESTION 2: What are the Potential Social and Environmental Risks? Note: Complete SESP Attachment 1 before responding to Question 2. | QUESTION 3: What is the level of significance of the potential social and environmental risks? Note: Respond to Questions 4 and 5below before proceeding to Question 5 |  |  |  | QUESTION 6: Describe the assessment and management measures for each risk rated Moderate, Substantial or High |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Risk Description (broken down by event, cause, impact) | Impact and Likelihood (1-5) | Significance (Low, Moderate Substantial, High) | Comments (optional) |  | Description of assessment and management measures for risks rated as Moderate, Substantial or High |  |  |
| Risk 1 Project activities under output 1.2.1, targeted to the development of community-based tourism in and around selected MPAs and coastal ecosystems in Namibia, could lead to an increase in soil and water pollution, impacting on local, regional and transboundary habitats, including on sensitive habitats (KBAs) and protected areas. Standard 1 Biodiversity Conservation and Sustainable Natural Resource Management 1.1, 1.2. | I = 4 L = 3 | Substantial | Community-based tourism that can lead to degradation of coastal resources, increase in pollution, solid waste and littering, discharges into the sea and can exacerbate the vulnerability of coastal areas. Solid waste and littering can degrade the physical appearance of the water and shoreline and cause the death of marine animals. In addition, the construction of tourism-related facilities often leads to increased sewage pollution. Changes in salinity and siltation can have wide-ranging impacts on coastal environments. |  | A scoped Environmental and Social Impact Assessment (ESIA) will be included in activity 1.2.1.2 to ensure that the analysis of environmental feasibility considers all environmental and social impacts that activities under output 1.2.1 could pose for Key Biodiversity Areas in Namibia. ESIA should include appropriate assessments regarding pollution and resource use based on a scoping study of project risks and impacts. The scoped ESIA will include specialized biodiversity studies to confirm the level of risk to biodiversity and ecosystem services in the KBAs, overlapping with areas where community-based tourism will be promoted. An Environmental and Social Management Plan (ESMP), and a more specific Biodiversity Action Plan included in the ESMP will establish the measures to manage the biodiversity risks in or near the protected areas and other critical habitats. The ESMP will also include the management and monitoring actions. |  |  |
| Risk 2 Policy and legal framework amendments/updates (1.1.3; 1.4.2; 3.1.1.2; 1.4.1.2; 3.1.1; and 4.1.1) could exclude affected stakeholders/constituents, including vulnerable groups, from participating in policy decisions that could impact on their lands, territories, and resources, increasing their vulnerability to climate change. Principle Leave No One Behind P4 | I = 4 L = 3 | Substantial |  |  | The potential E&S effects of the policy and legal frameworks of selected MPAs and coastal ecosystems of global importance will be assessed with Strategic Environmental and Social Assessment (SESA), which will integrate analytic and participatory components. The information amassed in the TDA will be part of the SESA’s situation analysis, from which E&S issues will be identified. Together with stakeholders, E&S priorities will be selected and the institutional and organizational capacity to attend the priorities will be assessed. SESA recommendations will include policy options to improve MPAs governance and sustainability. *Standard 6 has been triggered on a precautionary basis. Although no Indigenous peoples were identified in the Stakeholder Analysis during PPG, a deeper analysis will be carried out before the project’s Inception. If Indigenous peoples are identified in the project’s area, in this analysis, an Indigenous Peoples Planning Framework (IPPF) and Indigenous Peoples Plan (IPP) will be included in the ESMF. |  |  |
| Risk 3 Certification requirements for fish and seafood products (Activity 2.1.3.3), as well as the market growth strategy and action plan (Activity 2.2.1.2) could lead to the exclusion of small-scale fisher groups (including women) that don’t have the capacity to keep up with these requirements, leading to greater segregation and poverty levels. Principle Leave No One Behind P5 | I = 4 L = 3 | Substantial |  |  | As part of the SESA, a Distributional Analysis will be carried out to better understand and assess how the certification requirements could affect small-scale fishers (men and women). Based on this analysis, the SESA will include options to mitigate potential inequalities will be established. |  |  |
| Risk 4 Enhancing management plans of selected MPAs (Activity 1.1.2); implementing sustainable and climate-resilient mariculture opportunities and exploitation of other living marine resources (2.1.2.3); and implementing alternative livelihoods linked to pollution management activities (Activity 3.2.1.1 [coastal pilot in South Africa] and 3.2.1.3) could restrict access to resources and cause economic displacement, impacting on the the subsistence economies of communities, including vulnerable groups.. Standard 5: Displacement and Resettlement 5.2 | I = 4 L = 3 | Substantial |  |  | ESIA/ESMP will be developed once the final decision on the selected sites and demonstration activities is reached during the inception phase. The baseline study of the ESIA will identify the individuals who would be adversely affected by these project activities, not only in terms of their traditional subsistence practices but also in terms of their traditional knowledge and use of ritual space in the restricted areas. *Standard 6 has been triggered on a precautionary basis. Although no Indigenous peoples were identified in the Stakeholder Analysis during PPG, a deeper analysis will be carried out before the project’s Inception. If Indigenous peoples are identified in the project’s area, in this analysis, an Indigenous Peoples Planning Framework (IPPF) and Indigenous Peoples Plan (IPP) will be included in the ESMF. In cases where restrictions to access resources within MPA are planned, a Process Framework will be implemented to establish dialogue and negotiation with local communities. The PF will be the basis for preparing a Livelihood Action Plan (LAP). Economic displacement outside MPAs will be managed through a LAP. The LAP will include compensation packages for affected individuals, ensuring the same or better income and livelihood status. To understand and assess these potential impacts on the intangible cultural component further, an intangible Cultural Heritage Impact Assessment (CHIA) will be carried out. The Cultural Heritage Management Plan (CHMP) will include the appropriate management measures. |  |  |
| Risk 5 The identification of the best suitable option for management plans of selected MPAs (Activity 1.2.2.1), the establishment of a multinational transboundary committee (Activity 2.1.1.2), the drafting of bilateral agreements (2.1.1.3) and the development of Blue Carbon finance mechanisms (Output 4.2.3) could lead to the exclusion of vulnerable groups, preventing them from accessing the project’s benefits. Principle: Accountability P.13 | I = 3 L = 3 | Moderate |  |  | During the PPG phase a Stakeholder Engagement Plan (SEP) was developed, which includes means of disclosure of information in a format that is understandable, culturally sensitive, and gender responsive. The Comprehensive SEP will be updated during implementation, which will ensure that vulnerable groups participate in these project activities. A more detailed description of the principles and approach of the Comprehensive SEP is included in the ESMF. . |  |  |
| Risk 6 Completing feasibility studies for the development and financing of new technologies for pollution control at the community level, including improvements in domestic and industrial wastewater treatment; plastic collection, recycling and re-use; and, agricultural runoff (Activity 3.2.1.2) could exclude women from participating in this activity, leading to less effective waste management practices and the persistence of pollution at the community level Gender Equality and Women’s empowerment P.10 | I = 3 L = 3 | Moderate |  |  | During the PPG phase a Gender Analysis and Gender Action Plan (GAP) have been developed to ensure that women’s needs are considered, and specific measures are undertaken to mainstream gender within project’s activities. During project implementation, the GAP will ensure women and men have equal access to resources, services, and capacity development. |  |  |
| Risk 7 The implementation of market growth strategies and action plans in mariculture and exploitation of other living marine resources at national levels (all three countries) (Output 2.1.2; Activities 2.2.1.2 and 2.2.1.5) could unintentionally involve child labour. Labour and Working Conditions 7.3 | I = 4 L =3 | Substantial | There is a high incidence of child labour in the fisheries in all three countries. Although there are specific laws and regulations prohibiting child labour, there are significant gaps in its prevention and protection. |  | To address this contextual risk, the project will monitor the project activities that could involve child labour, establishing verification mechanisms to comply with national laws and regulations, as well as with ILO Convention No 138. |  |  |
| Risk 8 Bilateral agreements for joint sustainable management of transboundary fish stock (Cape horse mackerel, Cape hakes) could affect the EBSA zoning (Namibia and Angola), impacting negatively on other species’ habitats, other country’s sustainable coastal development; the marine ecosystem, and/or other fish stock availability. Standard 1: Biodiversity Conservation and Sustainable Natural Resource Management 1.1, 1.3, 1.14 | I = 3 L = 3 | Moderate | Artisanal fishing and coastal development have been identified among other relevant pressures and activities present in the Angola/ Namibia EBSA. Namibe is one of the proposed pilot site (transboundary site) and project demonstration area. |  | A targeted assessment for activity 2.1.1.1 will be incorporated into a scoped ESIA that will focus on the potential negative and cumulative environmental and social impacts for joint management of transboundary fish stock (Cape horse mackerel; Cape hakes). Upon completion of the scoped ESIA, the project will develop an ESMP that will layout the measures to prevent transboundary negative impacts on fish stock availability. |  |  |
| Risk 9 Climate change (floods, natural disasters, etc.) on near-shore ecosystems, could potentially affect the provision of eco-tourism services (Output 1.2.1), worsening the economic situation and livelihoods of the communities involved. Standard 2: Climate Change and Disaster Risks 2.2 | I = 4 L = 3 | Moderate |  |  | To address this contextual risk, potentially affecting project activities, the project will implement climate change resilient management, monitoring climate change trends, allowing activities, such as the promotion of community-based tourism, to be climate-resilient socio-economic development The SEP that has been developed in the PPG phase will serve as the basis for the consultation (Activity 1.2.1.3) to develop a climate-resilient community-based tourism plan for MPAs and coastal ecosystems. |  |  |
| Risk 10 The introduction of mariculture (Activity 2.1.2.1), which is associated not only with food production but also with the production of raw materials for cosmetics, medicines, and food activities, among others, could lead to effluents and excretions that can further pollute ocean waters. Standard 8: Pollution Prevention and Resource Efficiency 8.1, 8.2 | I = 3 L = 3 | Substantial |  |  | A scoped ESIA will be developed in each country where mariculture is introduced to assess the potential negative environmental and social impacts of mariculture. The ESMP will establish mitigation measures to ensure proper waste management associates with these activities. |  |  |
|  | QUESTION 4: What is the overall project risk categorization? |  |  |  |  |  |  |
|  | Low Risk |  |  | ☐ |  |  |  |
|  | Moderate Risk |  |  | ☐ |  |  |  |
|  | Substantial Risk |  |  |  | Ten potential risks have been identified for this project, six of which are assessed as SUBSTANTIAL and four as MODERATE. As a result, this project is rated overall as a SUBSTANTIAL risk project. During the PPG, an ESMF, Stakeholder Engagement Plan and Gender Action Plan have been prepared to meet SES requirements. |  |  |
|  | High Risk |  |  | ☐ |  |  |  |
|  | QUESTION 5: Based on the identified risks and risk categorization, what requirements of the SES are triggered? (check all that apply) |  |  |  |  |  |  |
|  | Question only required for Moderate, Substantial and High Risk projects |  |  |  |  |  |  |
|  | Is assessment required? (check if “yes”) |  |  |  |  |  | Status? (completed, planned) |
|  | if yes, indicate overall type and status |  |  |  |  | Targeted assessment(s) | Completed, gender analysis, stakeholder analysis |
|  |  |  |  |  |  | Scoped Environmental and Social Impact Assessment (Scoped ESIA) | Planned (implementation phase when area of influence is identified) |
|  |  |  |  |  |  | Strategic Environmental and Social Assessment (SESA) | Planned (implementation phase) |
|  |  |  |  |  |  | Cultural Heritage Impact Assessment (CHIA) | Planned (implementation phase when demonstration sites are confirmed) |
|  | Are management plans required? (check if “yes) |  |  |  |  |  |  |
|  | If yes, indicate overall type |  |  |  |  | Gender Action Plan | Completed |
|  |  |  |  |  |  | Stakeholder Engagement Plan | Completed |
|  |  |  |  |  |  | Environmental and Social Management Plan (ESMP) | Planned (implementation phase when area of influence is identified) |
|  |  |  |  |  |  | Environmental and Social Management Framework (ESMF) | Completed |
|  |  |  |  |  |  | Process Framework (PF) | Planned (implementation phase) |
|  |  |  |  |  |  | Livelihoods Action Framework (LAF) | Planned (Inception phase when demonstration sites are confirmed) |
|  |  |  |  |  |  | Livelihood Action Plan (LAP) | Planned (implementation phase when demonstration sites are confirmed) |
|  |  |  |  |  |  | Indigenous Peoples Plan Framework (IPPF) | Planned (Inception phase if presence of IPs is confirmed when demonstration sites are confirmed) |
|  |  |  |  |  |  | Indigenous Peoples Plan (IPP) | Planned (implementation phase if presence of IPs is confirmed when demonstration sites are confirmed) |
|  |  |  |  |  |  | Biodiversity Action Plan (BAP) | Planned (implementation phase when intervention sites are confirmed) |
|  |  |  |  |  |  | Cultural Heritage Management Plan (CHMP) | Planned (implementation phase when demonstration sites are confirmed) |

|  | Based on identified risks, which Principles/Project- level Standards triggered? |  | Comments (not required) |
| --- | --- | --- | --- |
|  | Overarching Principle: Leave No One Behind |  |  |
|  | Human Rights |  |  |
|  | Gender Equality and Women’s Empowerment |  |  |
|  | Accountability |  |  |
|  | 1. Biodiversity Conservation and Sustainable Natural Resource Management |  |  |
|  | 2. Climate Change and Disaster Risks |  |  |
|  | 3. Community Health, Safety and Security | ☐ |  |
|  | 4. Cultural Heritage |  |  |
|  | 5. Displacement and Resettlement |  |  |
|  | 6. Indigenous Peoples |  | *Standard 6 has been triggered on a precautionary basis. Although no Indigenous peoples were identified in the Stakeholder Analysis during PPG, a deeper analysis will be carried out before the project’s Inception. |
|  | 7. Labour and Working Conditions |  |  |
|  | 8. Pollution Prevention and Resource Efficiency |  |  |

Final Sign Off

Final Screening at the design-stage is not complete until the following signatures are included

| Signature | Date | Description |
| --- | --- | --- |
| QA Assessor |  | UNDP staff member responsible for the project, typically a UNDP Programme Officer. Final signature confirms they have “checked” to ensure that the SESP is adequately conducted. |
| QA Approver |  | UNDP senior manager, typically the UNDP Deputy Country Director (DCD), Country Director (CD), Deputy Resident Representative (DRR), or Resident Representative (RR). The QA Approver cannot also be the QA Assessor. Final signature confirms they have “cleared” the SESP prior to submittal to the PAC. |
| PAC Chair |  | UNDP chair of the PAC. In some cases PAC Chair may also be the QA Approver. Final signature confirms that the SESP was considered as part of the project appraisal and considered in recommendations of the PAC. |

SESP Attachment 1. Social and Environmental Risk Screening Checklist

| Checklist Potential Social and Environmental Risks |  |  |
| --- | --- | --- |
| INSTRUCTIONS: The risk screening checklist will assist in answering Questions 2-6 of the Screening Template. Answers to the checklist questions help to (1) identify potential risks, (2) determine the overall risk categorization of the project, and (3) determine required level of assessment and management measures. Refer to the SES toolkit for further guidance on addressing screening questions. |  |  |
| Overarching Principle: Leave No One Behind Human Rights |  | Answer (Yes/No) |
| P.1 | Have local communities or individuals raised human rights concerns regarding the project (e.g. during the stakeholder engagement process, grievance processes, public statements)? | No |
| P.2 | Is there a risk that duty-bearers (e.g. government agencies) do not have the capacity to meet their obligations in the project? | Yes |
| P.3 | Is there a risk that rights-holders (e.g. project-affected persons) do not have the capacity to claim their rights? | Yes |
| Would the project potentially involve or lead to: |  |  |
| P.4 | adverse impacts on enjoyment of the human rights (civil, political, economic, social or cultural) of the affected population and particularly of marginalized groups? | Yes |
| P.5 | inequitable or discriminatory impacts on affected populations, particularly people living in poverty or marginalized or excluded individuals or groups, including persons with disabilities? 16 | Yes |
| P.6 | restrictions in availability, quality of and/or access to resources or basic services, in particular to marginalized individuals or groups, including persons with disabilities? | No |
| P.7 | exacerbation of conflicts among and/or the risk of violence to project-affected communities and individuals? | Yes |
| Gender Equality and Women’s Empowerment |  |  |
| P.8 | Have women’s groups/leaders raised gender equality concerns regarding the project, (e.g. during the stakeholder engagement process, grievance processes, public statements)? | No |
| Would the project potentially involve or lead to: |  |  |
| P.9 | adverse impacts on gender equality and/or the situation of women and girls? | Yes |
| P.10 reproducing discriminations against women based on gender, especially regarding participation in design and implementation or access to opportunities and benefits? |  | Yes |
| P.11 limitations on women’s ability to use, develop and protect natural resources, taking into account different roles and positions of women and men in accessing environmental goods and services? For example, activities that could lead to natural resources degradation or depletion in communities who depend on these resources for their livelihoods and well being |  | Yes |
| P.12 exacerbation of risks of gender-based violence? For example, through the influx of workers to a community, changes in community and household power dynamics, increased exposure to unsafe public places and/or transport, etc. |  | No |

16 Prohibited grounds of discrimination include race, ethnicity, sex, age, language, disability, sexual orientation, gender identity, religion, political or other opinion, national or social or geographical origin, property, birth or other status including as an indigenous person or as a member of a minority. References to “women and men” or similar is understood to include women and men, boys and girls, and other groups discriminated against based on their gender identities, such as transgender and transsexual people.

| Sustainability and Resilience: Screening questions regarding risks associated with sustainability and resilience are encompassed by the Standard-specific questions below |  |
| --- | --- |
| Accountability |  |
| Would the project potentially involve or lead to: |  |
| P.13 exclusion of any potentially affected stakeholders, in particular marginalized groups and excluded individuals (including persons with disabilities), from fully participating in decisions that may affect them? | Yes |
| P.14 grievances or objections from potentially affected stakeholders? | Yes |
| P.15 risks of retaliation or reprisals against stakeholders who express concerns or grievances, or who seek to participate in or to obtain information on the project? | No |
| Project-Level Standards |  |
| Standard 1: Biodiversity Conservation and Sustainable Natural Resource Management |  |
| Would the project potentially involve or lead to: |  |
| 1.1 adverse impacts to habitats (e.g. modified, natural, and critical habitats) and/or ecosystems and ecosystem services? For example, through habitat loss, conversion or degradation, fragmentation, hydrological changes | Yes |
| 1.2 activities within or adjacent to critical habitats and/or environmentally sensitive areas, including (but not limited to) legally protected areas (e.g. nature reserve, national park), areas proposed for protection, or recognized as such by authoritative sources and/or indigenous peoples or local communities? | Yes |
| 1.3 changes to the use of lands and resources that may have adverse impacts on habitats, ecosystems, and/or livelihoods? (Note: if restrictions and/or limitations of access to lands would apply, refer to Standard 5) | Yes |
| 1.4 risks to endangered species (e.g. reduction, encroachment on habitat)? | No |
| 1.5 exacerbation of illegal wildlife trade? | No |
| 1.6 introduction of invasive alien species? | No |
| 1.7 adverse impacts on soils? | No |
| 1.8 harvesting of natural forests, plantation development, or reforestation? | No |
| 1.9 significant agricultural production? | No |
| 1.10 animal husbandry or harvesting of fish populations or other aquatic species? | Yes |
| 1.11 significant extraction, diversion or containment of surface or ground water? For example, construction of dams, reservoirs, river basin developments, groundwater extraction | No |
| 1.12 handling or utilization of genetically modified organisms/living modified organisms?17 | No |
| 1.13 utilization of genetic resources? (e.g. collection and/or harvesting, commercial development)18 | No |
| 1.14 adverse transboundary or global environmental concerns? | Yes |
| Standard 2: Climate Change and Disaster Risks |  |
| Would the project potentially involve or lead to: |  |

17 See the Convention on Biological Diversity and its Cartagena Protocol on Biosafety.

18 See the Convention on Biological Diversity and its Nagoya Protocol on access and benefit sharing from use of genetic resources.

| 2.1 areas subject to hazards such as earthquakes, floods, landslides, severe winds, storm surges, tsunami or volcanic eruptions? | No |
| --- | --- |
| 2.2 outputs and outcomes sensitive or vulnerable to potential impacts of climate change or disasters? For example, through increased precipitation, drought, temperature, salinity, extreme events, earthquakes | Yes |
| 2.3 increases in vulnerability to climate change impacts or disaster risks now or in the future (also known as maladaptive or negative coping practices)? For example, changes to land use planning may encourage further development of floodplains, potentially increasing the population’s vulnerability to climate change, specifically flooding | No |
| 2.4 increases of greenhouse gas emissions, black carbon emissions or other drivers of climate change? | No |
| Standard 3: Community Health, Safety and Security |  |
| Would the project potentially involve or lead to: |  |
| 3.1 construction and/or infrastructure development (e.g. roads, buildings, dams)? (Note: the GEF does not finance projects that would involve the construction or rehabilitation of large or complex dams) | No |
| 3.2 air pollution, noise, vibration, traffic, injuries, physical hazards, poor surface water quality due to runoff, erosion, sanitation? | No |
| 3.3 harm or losses due to failure of structural elements of the project (e.g. collapse of buildings or infrastructure)? | No |
| 3.4 risks of water-borne or other vector-borne diseases (e.g. temporary breeding habitats), communicable and noncommunicable diseases, nutritional disorders, mental health? | No |
| 3.5 transport, storage, and use and/or disposal of hazardous or dangerous materials (e.g. explosives, fuel and other chemicals during construction and operation)? | No |
| 3.6 adverse impacts on ecosystems and ecosystem services relevant to communities’ health (e.g. food, surface water purification, natural buffers from flooding)? | No |
| 3.7 influx of project workers to project areas? | No |
| 3.8 engagement of security personnel to protect facilities and property or to support project activities? | No |
| Standard 4: Cultural Heritage |  |
| Would the project potentially involve or lead to: |  |
| 4.1 activities adjacent to or within a Cultural Heritage site? | No |
| 4.2 significant excavations, demolitions, movement of earth, flooding or other environmental changes? | No |
| 4.3 adverse impacts to sites, structures, or objects with historical, cultural, artistic, traditional or religious values or intangible forms of culture (e.g. knowledge, innovations, practices)? (Note: projects intended to protect and conserve Cultural Heritage may also have inadvertent adverse impacts) | Yes |
| 4.4 alterations to landscapes and natural features with cultural significance? | No |
| 4.5 utilization of tangible and/or intangible forms (e.g. practices, traditional knowledge) of Cultural Heritage for commercial or other purposes? | No |
| Standard 5: Displacement and Resettlement |  |
| Would the project potentially involve or lead to: |  |
| 5.1 temporary or permanent and full or partial physical displacement (including people without legally recognizable claims to land)? | No |

| 5.2 economic displacement (e.g. loss of assets or access to resources due to land acquisition or access restrictions – even in the absence of physical relocation)? | Yes |
| --- | --- |
| 5.3 risk of forced evictions?19 | No |
| 5.4 impacts on or changes to land tenure arrangements and/or community based property rights/customary rights to land, territories and/or resources? | No |
| Standard 6: Indigenous Peoples |  |
| Would the project potentially involve or lead to: |  |
| 6.1 areas where indigenous peoples are present (including project area of influence)? | Yes |
| 6.2 activities located on lands and territories claimed by indigenous peoples? | No |
| 6.3 impacts (positive or negative) to the human rights, lands, natural resources, territories, and traditional livelihoods of indigenous peoples (regardless of whether indigenous peoples possess the legal titles to such areas, whether the project is located within or outside of the lands and territories inhabited by the affected peoples, or whether the indigenous peoples are recognized as indigenous peoples by the country in question)? If the answer to screening question 6.3 is “yes”, then Standard 6 requirements apply, and the potential significance of risks related to impacts on indigenous peoples must be Moderate or above. * | No |
| 6.4 the absence of culturally appropriate consultations carried out with the objective of achieving FPIC on matters that may affect the rights and interests, lands, resources, territories and traditional livelihoods of the indigenous peoples concerned? | No |
| 6.5 the utilization and/or commercial development of natural resources on lands and territories claimed by indigenous peoples? | No |
| 6.6 forced eviction or the whole or partial physical or economic displacement of indigenous peoples, including through access restrictions to lands, territories, and resources? Consider, and where appropriate ensure, consistency with the answers under Standard 5 above | No |
| 6.7 adverse impacts on the development priorities of indigenous peoples as defined by them? | No |
| 6.8 risks to the physical and cultural survival of indigenous peoples? | No |
| 6.9 impacts on the Cultural Heritage of indigenous peoples, including through the commercialization or use of their traditional knowledge and practices? Consider, and where appropriate ensure, consistency with the answers under Standard 4 above. | No |
| Standard 7: Labour and Working Conditions |  |
| Would the project potentially involve or lead to: (note: applies to project and contractor workers) |  |
| 7.1 working conditions that do not meet national labour laws and international commitments? | No |
| 7.2 working conditions that may deny freedom of association and collective bargaining? | No |
| 7.3 use of child labour? | Yes |
| 7.4 use of forced labour? | No |
| 7.5 discriminatory working conditions and/or lack of equal opportunity? | No |
| 7.6 occupational health and safety risks due to physical, chemical, biological and psychosocial hazards (including violence and harassment) throughout the project life-cycle? | No |

19 Forced eviction is defined here as the permanent or temporary removal against their will of individuals, families or communities from the homes and/or land which they occupy, without the provision of, and access to, appropriate forms of legal or other protection. Forced evictions constitute gross violations of a range of internationally recognized human rights.

| Standard 8: Pollution Prevention and Resource Efficiency |  |
| --- | --- |
| Would the project potentially involve or lead to: |  |
| 8.1 the release of pollutants to the environment due to routine or non-routine circumstances with the potential for adverse local, regional, and/or transboundary impacts? | Yes |
| 8.2 the generation of waste (both hazardous and non-hazardous)? | Yes |
| 8.3 the manufacture, trade, release, and/or use of hazardous materials and/or chemicals? | No |
| 8.4 the use of chemicals or materials subject to international bans or phase-outs? For example, DDT, PCBs and other chemicals listed in international conventions such as the Montreal Protocol, Minamata Convention, Basel Convention, Rotterdam Convention, Stockholm Convention | No |
| 8.5 the application of pesticides that may have a negative effect on the environment or human health? | No |
| 8.6 significant consumption of raw materials, energy, and/or water? | No |

## Annex 5: UNDP Risk Register

| Portfolio/Project Title: Mainstreaming climate-resilient blue economy in the BCLME Region (BLCME IV Project) | Portfolio/Project Number: 6732 | Date: May 10, 2024 |
| --- | --- | --- |

| # | Event | Cause | Impact(s) | Risk Category and Sub-category | Impact, Likelihood & Risk Level | Risk Valid From/To | Risk Owner | Risk Treatment |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | SESP Risk 1: Project activities under output 1.2.1, targeted to the development of community-based tourism in and around selected MPAs and coastal ecosystems in Namibia, including within Key Biodiversity Areas (KBAs), could lead to an increase in soil erosion, solid waste and littering, sewage pollution, natural habitat loss, and greater pressure on endangered species. | Development of community-based tourism in an around selected MPAs and coastal ecosystems in Namibia | Increasing soil erosion, solid waste and littering, sewage pollution, natural habitat loss, and greater pressure on endangered species. | 1. SOCIAL AND ENVIRONMENTAL (1.11. Pollution prevention and resource efficiency) - UNDP Risk Appetite: CAUTIOUS | Likelihood: 3 - Moderately likely Impact: 4 - Extensive Risk level: SUBSTANTIAL (equates to a risk appetite of OPEN) | From: 2025 To: 2030 | BCC | A scoped Environmental and Social Impact Assessment (ESIA) will be included in activity 1.2.1.2 to ensure that the analysis of environmental feasibility considers all environmental and social impacts that activities under output 1.2.1 could pose for Key Biodiversity Areas in Namibia. ESIA should include appropriate assessments regarding pollution and resource use based on a scoping study of project risks and impacts. The scoped ESIA will include specialized biodiversity studies to confirm the level of risk to biodiversity and ecosystem services in the KBAs, overlapping with areas where community-based tourism will be promoted. An Environmental and Social Management Plan (ESMP), and a more specific Biodiversity Action Plan included in the ESMP will establish the measures to manage the biodiversity risks in or near the protected areas and other critical habitats. The ESMP will also include the management and monitoring actions. |
| 2 | SESP Risk 2: Policy and legal framework amendments/updates (1.1.3; 1.4.2; 3.1.1.2; 1.4.1.2; 3.1.1; and 4.1.1) could exclude affected stakeholders/constituents, including vulnerable groups, from participating in policy decisions that could impact on their lands, territories, and resources, increasing their vulnerability to climate change. | The Project will develop several regulatory and policy amendments. | The exclusion of affected stakeholders/constituents, including vulnerable groups, from participating in policy decisions. | 1. SOCIAL AND ENVIRONMENTAL (1.1. Human rights) - UNDP Risk Appetite: CAUTIOUS | Likelihood: 3 - Moderately likely Impact: 4 - Extensive Risk level: SUBSTANTIAL (equates to a risk appetite of OPEN) | From: 2025 To: 2030 | BCC | The potential E&S effects of the policy and legal frameworks of selected MPAs and coastal ecosystems of global importance will be assessed with Strategic Environmental and Social Assessment (SESA), which will integrate analytic and participatory components. The information amassed in the TDA will be part of the SESA’s situation analysis, from which E&S issues will be identified. Together with stakeholders, E&S priorities will be selected and the institutional and organizational capacity to attend the priorities will be assessed. SESA recommendations will include policy options to improve MPAs governance and sustainability. |
| 3 | SESP Risk 3: Certification requirements for fish and seafood products (Activity 2.1.3.3), as well as the market growth strategy and action plan (Activity 2.2.1.2) could lead to the exclusion of small-scale fisher groups (including women) that don’t have the capacity to keep up with these requirements, leading to greater segregation and poverty levels. | The project will promote a market growth strategy plan that includes certification for fish and seafood products. | Which will impact in the exclusion of small-scale fisher groups (including women) that don’t have the capacity to keep up with the certification requirements. | 1. SOCIAL AND ENVIRONMENTAL (1.1. Human rights) - UNDP Risk Appetite: CAUTIOUS | Likelihood: 3 - Moderately likely Impact: 4 - Extensive Risk level: SUBSTANTIAL (equates to a risk appetite of OPEN) | From: 2025 To: 2030 | BCC | As part of the SESA, a Distributional Analysis will be carried out to better understand and assess how the certification requirements could affect small-scale fishers (men and women). Based on this analysis, the SESA will include options to mitigate potential inequalities will be established. |
| 4 | SESP Risk 4: Enhancing management plans of selected MPAs (Activity 1.1.2); implementing sustainable and climate-resilient mariculture opportunities and exploitation of other living marine resources (2.1.2.3); and implementing alternative livelihoods linked to pollution management activities (Activity 3.2.1.1 [coastal pilot in South Africa] and 3.2.1.3) could restrict access to resources and cause economic displacement, impacting on traditional livelihoods, food security, and intangible cultural heritage of Indigenous peoples and local communities. | The project will enhance management plans of selected MPAs | Stricter regulations over natural resources use, causing potential economic displacement of individuals living near or otherwise using resources included in the targeted area. | 1. SOCIAL AND ENVIRONMENTAL (1.8. Displacement and resettlement) - UNDP Risk Appetite: CAUTIOUS | Likelihood: 3 - Moderately likely Impact: 4 - Extensive Risk level: SUBSTANTIAL (equates to a risk appetite of OPEN) | From: 2025 To: 2030 | BCC | ESIA/ESMP will be developed once the final decision on the selected sites and demonstration activities is reached during the inception phase. The baseline study of the ESIA will identify the individuals who would be adversely affected by these project activities, not only in terms of their traditional subsistence practices but also in terms of their traditional knowledge and use of ritual space in the restricted areas. In cases where restrictions to access resources within MPA are planned, a Process Framework will be implemented to establish dialogue and negotiation with local communities. The PF will be the basis for preparing a Livelihood Action Plan (LAP). Economic displacement outside MPAs will be managed through a LAP. The LAP will include compensation packages for affected individuals, ensuring the same or better income and livelihood status. To understand and assess these potential impacts on the intangible cultural component further, an intangible Cultural Heritage Impact Assessment (CHIA) will be carried out. The Cultural Heritage Management Plan (CHMP) will include the appropriate management measures. |
| 5 | SESP Risk 5: The identification of the best suitable option for management plans of selected MPAs (Activity 1.2.2.1), the establishment of a multinational transboundary committee (Activity 2.1.1.2), the drafting of bilateral agreements (2.1.1.3) and the development of Blue Carbon finance mechanisms (Output 4.2.3) could lead to the exclusion of vulnerable groups, preventing them from accessing the project’s benefits. | The project will draft bilateral agreements and will identify the best suitable option for management plans of selected MPAs | the exclusion of vulnerable groups, preventing them from accessing the project’s benefits. | 1. SOCIAL AND ENVIRONMENTAL (1.3. Grievances (Accountability to stakeholders)) - UNDP Risk Appetite: CAUTIOUS | Likelihood: 3 - Moderately likely Impact: 3 - Intermediate Risk level: MODERATE (equates to a risk appetite of EXPLORATORY) | From: 2025 To: 2030 | BCC | During the PPG phase a Stakeholder Engagement Plan (SEP) was developed, which includes means of disclosure of information in a format that is understandable, culturally sensitive, and gender responsive. The Comprehensive SEP will be updated during implementation, which will ensure that vulnerable groups participate in these project activities. A more detailed description of the principles and approach of the Comprehensive SEP is included in the ESMF. |
| 6 | SESP Risk 6: Completing feasibility studies for the development and financing of new technologies for pollution control at the community level, including improvements in domestic and industrial wastewater treatment; plastic collection, recycling and re-use; and, agricultural runoff (Activity 3.2.1.2) could exclude women from participating in this activity, leading to less effective waste management practices and the persistence of pollution at the community level. | As a result of the development and financing of new technologies for pollution control at the community level excluding women from participating | Which will impact in the less effective waste management practices and the persistence of pollution at the community level. | 1. SOCIAL AND ENVIRONMENTAL (1.2. Gender equality and women’s empowerment) - UNDP Risk Appetite: CAUTIOUS | Likelihood: 3 - Moderately likely Impact: 3 - Intermediate Risk level: MODERATE (equates to a risk appetite of EXPLORATORY) | From: 2025 To: 2030 | … | During the PPG phase a Gender Analysis and Gender Action Plan (GAP) have been developed to ensure that women’s needs are considered, and specific measures are undertaken to mainstream gender within project’s activities. During project implementation, the GAP will ensure women and men have equal access to resources, services, and capacity development. |
| 7 | SESP Risk 7: The implementation of market growth strategies and action plans in mariculture and exploitation of other living marine resources at national levels (all three countries) (Output 2.1.2; Activities 2.2.1.2 and 2.2.1.5) could unintentionally involve child labour. | As a result of the implementation of market growth strategies that promote mariculture exploitation and other living marine resources | Which will impact in unintentional child labour. | 1. SOCIAL AND ENVIRONMENTAL (1.10. Labour and working conditions) - UNDP Risk Appetite: CAUTIOUS | Likelihood: 3 - Moderately likely Impact: 4 - Extensive Risk level: SUBSTANTIAL (equates to a risk appetite of OPEN) | From: 2025 To: 2030 | BBC | To address this contextual risk, the project will monitor the project activities that could involve child labour, establishing verification mechanisms to comply with national laws and regulations, as well as with ILO Convention No 138. |
| 8 | SESP Risk 8: Bilateral agreements for joint sustainable management of transboundary fish stock (Cape horse mackerel, Cape hakes) could affect the EBSA zoning (Namibia and Angola), impacting negatively on other species’ habitats, other country’s sustainable coastal development; the marine ecosystem, and/or other fish stock availability. | As a result of the implementation of bilateral agreements for joint sustainable transboundary fish stock | Which will impact negatively on other species’ habitats, other country’s sustainable coastal development, the marine ecosystem and/or other fish stock availability. | 1. SOCIAL AND ENVIRONMENTAL (1.4. Biodiversity conservation and sustainable natural resource management) - UNDP Risk Appetite: CAUTIOUS | Likelihood: 3 - Moderately likely Impact: 3 - Intermediate Risk level: MODERATE (equates to a risk appetite of EXPLORATORY) | From: 2025 To: 2030 | BBC | A targeted assessment for activity 2.1.1.1 will be incorporated into a scoped ESIA that will focus on the potential negative and cumulative environmental and social impacts for joint management of transboundary fish stock (Cape horse mackerel; Cape hakes). Upon completion of the scoped ESIA, the project will develop an ESMP that will layout the measures to prevent transboundary negative impacts on fish stock availability. |
| 9 | SESP Risk 9: Climate change (floods, natural disasters, etc.) on near-shore ecosystems, could potentially affect the provision of eco-tourism services (Output 1.2.1), worsening the economic situation and livelihoods of the communities involved. | As a result of the floods, natural disasters or other climate-induced event the provision of eco-tourism could be affected. | Which will impact on the economic situation and livelihoods of the communities involved. | 1. SOCIAL AND ENVIRONMENTAL (1.5. Climate change and disaster risks) - UNDP Risk Appetite: CAUTIOUS | Likelihood: 3 - Moderately likely Impact: 4 - Extensive Risk level: MODERATE (equates to a risk appetite of EXPLORATORY) | From: 2025 To: 2030 | BBC | To address this contextual risk, potentially affecting project activities, the project will implement climate change resilient management, monitoring climate change trends, allowing activities, such as the promotion of community-based tourism, to be climate-resilient socio-economic development The SEP that has been developed in the PPG phase will serve as the basis for the consultation (Activity 1.2.1.3) to develop a climate-resilient community-based tourism plan for MPAs and coastal ecosystems. |
| 10 | SESP Risk 10: The introduction of mariculture (Activity 2.1.2.1), which is associated not only with food production but also with the production of raw materials for cosmetics, medicines, and food activities, among others, could lead to effluents and excretions that can further pollute ocean waters. | The project will aim to introduce mariculture which could lead to effluents and excretions. | Which could impact on further pollute ocean waters. | 1. SOCIAL AND ENVIRONMENTAL (1.11. Pollution prevention and resource efficiency) - UNDP Risk Appetite: CAUTIOUS | Likelihood: 3 - Moderately likely Impact: 3 - Intermediate Risk level: MODERATE (equates to a risk appetite of EXPLORATORY) | From: 2025 To: 2030 | BCC | A scoped ESIA will be developed in each country where mariculture is introduced to assess the potential negative environmental and social impacts of mariculture. The ESMP will establish mitigation measures to ensure proper waste management associates with these activities. |
| 11 | Other Risks 1: Lack of political and other stakeholder commitment | Changes in key officers, ministers in each country | Increased or decreased support to the proposed regulatory amendments and development of management plans of MPAs | 7. STRATEGIC (7.6. Change/turnover in government) - UNDP Risk Appetite: OPEN TO SEEKING | Likelihood: 3 - Moderately likely Impact: 3 - Intermediate Risk level: MODERATE (equates to a risk appetite of EXPLORATORY) | From: 2025 To: 2030 | BCC | To mitigate this risk, the project will conduct consultations directly with local stakeholders to ensure their participation in the project. In addition, the project will engage regularly with local governments in each country and will ensure appropriate lobbing and advocacy targeting local and national decision-makers in each country. |
|  | 12 | Local authorities and organizations don’t have the expertise in transboundary marine spatial planning. | Delays in implementation as capacities needs to be build first. | 3. OPERATIONAL (3.8. Capacities of the partners) - UNDP Risk Appetite: EXPLORATORY TO OPEN | Likelihood: 3 - Moderately likely Impact: 3 - Intermediate Risk level: MODERATE (equates to a risk appetite of EXPLORATORY) | From: 2025 To: 2030 | BCC | The project will mitigate this risk by developing adequate training for all relevant stakeholders on marine spatial planning. Given the expertise needed, the project will hire an expert to deliver the trainings. The project will also develop guidelines and brochures to facilitate learning (including videos and other visual resources). |
| 13 | Other Risks 4: The successful implementation of the project largely depends on effective sectoral coordination and communication from different governmental parties of three different countries. There’s a risk that this coordination among so many stakeholders become challenging and time consuming to take decisions relevant to the project’s activities causing delays in the implementation and increasing costs if more workshops/ meetings than expected are necessary. | Intersectoral coordination is challenging due to constant changes/ turnover in key personnel. | Delays in implementation and lack of support in regulatory amendments. | 7. STRATEGIC (7.5. Government commitment) - UNDP Risk Appetite: OPEN TO SEEKING | Likelihood: 3 - Moderately likely Impact: 3 - Intermediate Risk level: MODERATE (equates to a risk appetite of EXPLORATORY) | From: 2025 To: 2030 | BCC | During the PPG, a stakeholder analysis was conducted, and where the main stakeholders of the project, participation mechanisms and consultations during project formulation, governance aspects of the project, the communication and information management strategy, dispute resolution mechanisms, among others, are identified. In addition, the role of each stakeholder in project implementation is detailed. Various mechanisms depending on the degree of involvement required of the stakeholders and their role in the project will be used, these may include workshops, meetings, field visits, and interviews, among others. |

## Annex 6: Overview of Technical Consultancies

| Consultant | Input | Tasks, expertise |
| --- | --- | --- |
| Knowledge Management Expert | 50 working weeks over 6 years | - Be responsible for the organisation of the Knowledge Management activities of the project - Assisting to design and put into operation the SBE Observatory and information and knowledge exchange platform in coordination; - Develop Communications Strategy of the project and conduct an awareness-raising campaign to publicize the results of the project; - Assist to design of the project's web page; - Assist in the preparation of progress reports; - Assist in developing training materials for the national and regional trainings; - Ensure the production and distribution of materials relative to project’s technical subjects; - Ensure all project documentation (progress reports, consulting and other technical reports, minutes of meetings, etc.) are properly maintained in hard and electronic copies in an efficient and readily accessible filing system, for when required by PB, TAC, UNDP, project consultants and other PMU staff; - Provide KM-related administrative and logistical assistance; - Support the integration of project learnings and knowledge products into IW: LEARN |

## Annex 7: Stakeholder Engagement Plan

STAKEHOLDER ANALYSIS & ENGAGEMENT PLAN:

MAINSTREAMING CLIMATE RESILIENT BLUE ECONOMY IN THE BENGUELA CURRENT LARGE MARINE ECOSYSTEM

(BCLME IV PROJECT)

# Introduction

The Benguela Current Convention (BCC) is a multi-sectoral organisation established by the republics of Angola, Namibia and South Africa (Parties) to spearhead regional collaboration for integrated management, sustainable development and protection of the environment, using an ecosystem approach to ocean governance in the Benguela Current Large Marine Ecosystem (BCLME). Over the past decades, the United National Development Programme (UNDP) supported the BCC to access funding from the Global Environmental Facility (GEF) for the sustainable management of the regional BCLME Programme.

The BCC in partnership with UNDP once more embarked on a project development process that is aimed at establishing the concluded Project Identification Form (PIF) into a full project. The project titled “Mainstreaming Climate Resilient Blue Economy in the Benguela Current Large Marine Ecosystem (BCLME)”; aims to mainstream the development of climate-resilient sustainable blue/ocean economies as part of implementing the Strategic Action Programme of the BCLME.

In accordance with UNDP’s and GEF stakeholder engagement framework, public participation is critical for effective development of robust projects. Effective stakeholder participation improves project ownership and acceptance; and strengthens the social and environmental sustainability and benefits of supported project interventions, particularly with civil society, indigenous people, communities and the private sector. For purposes of maintaining an inclusive integration of stakeholders, a stakeholder analysis was carried out to support the future implementation of the project. The analysis will further enable development of respective outreach approaches for the identified stakeholders, and by leveraging the knowledge, experience and capacities of affected and interested individuals and groups. It should be noted that this analysis is based on information gathered during the PPG phase of the BCLME IV project which may vary by the time project implementation starts. It is likely that some principal stakeholders identified in this analysis could change overtime, hence a periodic review and updating of the stakeholder list is recommended.

## Key Concepts

Stakeholders are persons, groups, or institutions with an interest in the project or the ability to influence the project outcomes, either positively or negatively. Stakeholders may be directly or indirectly affected by the project. The range of potential stakeholders is diverse and may include target beneficiary groups, locally affected communities or individuals, national and local government authorities, civil society actors, including non-governmental organizations (NGOs), indigenous peoples, the academic community, private sector entities, and other special interest groups.

Stakeholder participation is a process of involving stakeholders and engagement in planning, information disclosure, consultation and participation, monitoring, evaluation and learning throughout the project cycle, including complaint resolution, and permanent reporting to stakeholders. The BCLME IV PPG process collaboratively involved stakeholders in the identification of project concepts and objectives, selection of demonstration sites and proposing activities in alignment to national priorities.

Stakeholder Engagement: an overarching term that encompasses a range of activities and interactions with stakeholders throughout the project cycle. The UNDP defines stakeholder engagement as an ongoing process that may involve, to varying degrees, the following elements: - stakeholder analysis and planning; -disclosure and dissemination of information; - consultation and meaningful participation; - dispute resolution and grievance redress; - stakeholder involvement in monitoring and evaluation; - ongoing reporting to affected communities and other stakeholders. Stakeholder engagement involves more than just occasional consultations; it also seeks to involve beneficiaries and interested parties in decision-making processes.

Information Disclosure: the provision of timely, accessible information regarding the project and its potential social and environmental impacts to stakeholders in order to facilitate their meaningful, effective and informed participation in project design and implementation.

Free, Prior, Informed Consent (FPIC):  The collective right to give or withhold consent. It applies to all project activities that may directly impact the land, territories, resources and livelihoods of indigenous communities. Consent must be sought and granted or withheld in accordance with the unique decision-making processes of each community. From the preparatory stages of project conceptualization and design, and throughout the implementation and closure processes, mechanisms need to be identified and implemented to guarantee the meaningful, effective and informed participation of indigenous peoples on all matters that may affect them. Culturally appropriate consultation and FPIC will be ensured on any matters that may affect the indigenous peoples’ rights and interests, lands, territories, resources

# Regulations & Requirements of the Stakeholder Engagement Plan

## UNDP Commitment to Stakeholder Engagement

UNDP is committed to meaningful, effective and informed stakeholder engagement in the design and implementation of all UNDP projects and ensures the incorporation of social and environmental standards and safeguards. Effective stakeholder engagement is fundamental to attaining Sustainable Development Goals (SDGs) and applying the principle of “Leave no one behind” in ensuring equity and non-discrimination across all programming areas. It is critical to securing multi-stakeholder partnerships to advance the SDGs.

UNDP’s commitment to stakeholder engagement arises from internal policies, procedures and strategy documents as well as key international human rights instruments, principles and numerous decisions of international bodies, particularly as they relate to the protection of citizens’ rights related to freedom of expression and participation. UNDP also follows the UN Statement of Common Understanding on Human Rights-Based Approaches to Development Cooperation which provides for: Participation and Inclusion: Every person and all peoples are entitled to active, free and meaningful participation in, contribution to, and enjoyment of civil, economic, social, cultural and political development in which human rights and fundamental freedoms can be realized.

Stakeholder engagement supports the development of strong, constructive, and responsive relationships that are critical for sound project design and implementation. Effective stakeholder engagement enhances project acceptance and ownership and strengthens the social and environmental sustainability and benefits of supported interventions. It is both a goal in itself – upholding the rights of citizens and others to participate in decisions that may affect them – as well as an effective means for achieving project outcomes, including those related to democratic governance, protecting the environment, promoting respect for human rights, and preventing and resolving conflict.

UNDP’s Social and Environmental Standards (SES) underpin their commitment to mainstream social and environmental sustainability in Programmes and Projects. The objectives of the standards are to: strengthen the quality of programming by ensuring a principled approach; maximize social and environmental opportunities and benefits; avoid adverse impacts to people and the environment; minimize, mitigate, and manage adverse impacts where avoidance is not possible; strengthen UNDP and partner capacities for managing social and environmental risks; and ensure full and effective stakeholder engagement, including through a mechanism to respond to complaints from project-affected people.

## GEF Guidelines on Stakeholder Engagement

GEF funded projects are required to meet best international practice and specifically the requirements for stakeholder engagement and public consultations. Consultation meetings for the BCLME IV PPG process were undertaken in accordance with the GEF Policy on Public Involvement in GEF Projects and including the Free Prior Informed Consent (FPIC) process to ensure agreement between the project team and the stakeholders being consulted about being open and transparent and encouraging free and open expression of stakeholder concerns in relation to the project objectives. Information about project stakeholder engagement programme and activities was shared at onset of the PPG process to promote better awareness and understanding of the project’s strategies, policies and operations.

## Guiding Principles for Stakeholder Engagement

Stakeholder consultations are an on-going process that should take place during the project life necessary to ensure that stakeholders are informed about environmental and social consequences of the project implementation and ensure the opportunity for feedback. A communication plan will ensure that there is frequent communication between the implementing agencies and communities about progress of implementation activities and achieving project goals that have been incorporated in collaboration with community involvement. The project stakeholder engagement plan, following UNDP and GEF stakeholder engagement policies and guidelines, encourages adherence to the following guiding principles:

- Promoting an inclusive and diverse stakeholder engagement with a tailored approach for constructive, responsive, accountable, and transparent stakeholder engagement.

- Engaging stakeholders early on (in the designing stage) and throughout project implementation for ensuring fair, balanced, and inclusive participation in project governance and operation

- Ensuring clear and transparent communication with relevant stakeholders.

- Ensuring project’s commitment for effective and meaningful stakeholder engagement by allocating sufficient budgetary resources.

- Respect for socio-cultural values and ethics of diverse stakeholder as one of the core principles of the engagement approach for ensuring effective participation and better results.

- Developing skills and capacities of the stakeholders though project activities for sustaining the project initiatives and results.

- Adapting collaborative approaches for safeguarding interests and concerns of all the stakeholders.

# Context and Methodology

The BCC being a tripartite convention; commands good communication and stakeholder engagement considering the diversity of sectors and their respective roles in the marine sphere. BCC stakeholders come from a wide range of different sectors and levels of power, from the government ministries, industries, researchers, and to the interested coastal community member. Furthermore, these stakeholders are scattered throughout three different countries, adding another level of complexity to any plans for their involvement. However, the right participation mechanisms can address these challenges and ensure effective stakeholder participation in the project throughout and beyond its lifespan. The PPG process builds on the historical work of the BCLME Programs that have been ongoing since the late 1990s. As a result, stakeholders have already been identified and categorised from each of the three countries. A desktop review of relevant reports, documents, and background information was used to update the stakeholder lists and subsequently add new stakeholders to the analysis that are relevant to the BCLME. The just ended BCLME III Project supported various governance structures as part of strengthening ocean governance, including establishment of inter-sectoral committees on blue economy. These structures will be augmented with civil society and private sector participation, to reach more stakeholders; while the use of social and other media was used to ensure consistent messaging to raise wider awareness and encourage stakeholders to provide input into the PPG and Project Document formulation.

The categories of stakeholders that have been considered in the analysis are presented in Figure 1. Four sub-groups stakeholders have been classified as detailed in the diagram. Public institutions which will be composed of respective government sectors in the member states that have a mandate for marine and fisheries activities; Private institutions which are companies of diverse productive sectors in marine minerals, fisheries and other associated activities (these include chambers, federations, associations, cooperatives etc.); academia and research institutions that are dedicated to research and knowledge development; NGOs, social groups and local communities. The previous BCLME III supported BCC to establish inter-sectoral committees that are representative of the BCC sectors. These committees and working groups will be taken forth in the consultation process of the development of BCLME IV.

Figure 1: The types of stakeholder categories for BCLME IV

  - Levels of Stakeholder Involvement

Four levels of involvement are used as follows;

Collaboration: describes active commitment where actors are effectively partnering in the project development and implementation processes; and contribute with resources and support through co-financing contributions.

Information: Provision of information to the most passive stakeholders will be designed to communicate project results effectively. At this level, information would be one-way tailored to create awareness and garner involvement in project activities.

Involvement: this includes two intermediate levels of participation whereby stakeholders are Consulted (e.g. requested to provide information); and those whom Involvement occurs (more committed and can also provide resources or data).

Inform: Different levels of information dissemination will be required considering the plethora of stakeholders in the BCLME region.

# Project Description

Building on the achievements of the previous three projects, and to capitalize on the current political momentum and commitment of the three countries, the Benguela Current Convention in partnership with UNDP and the three countries (Angola, Namibia and South Africa) embarked on developing a fourth GEF-funded project. The project titled “Mainstreaming Climate-Resilient Blue Economy in the BCLME Region” (BCLME-IV Project).

The project design, as envisaged in the PIF, comprises the following components:

  - Component One: Improve marine and coastal management efforts in the BCLME through spatial management tools and the establishment and expansion of MPAs and SMAs taking into consideration climate change and ensuring climate-resilient socio-economic development;

  - Component Two: Enhance sustainable and climate resilient marine living and non-living resources and their value chains in the BCLME;

  - Component Three: Improve coastal and marine pollution management in the BCLME;

  - Component Four: Promote regional and national frameworks for sustainable innovative blue/ocean economy finance to foster positive ecosystem, social and economic impacts; and

  - Component Five: Knowledge development, management, awareness raising and upscaling for Sustainable Blue/Ocean Economy.

This new 6-year project seeks to mainstream the development of sustainable economies and resilient ecosystems within the BCLME and advance the implementation of the BCLME SAP (2023-2033), through an ecosystem-based, multi-sectoral approach for sustainable management of transboundary ecosystem goods and services. The project will focus, in particular, on enhancing sustainable marine living and non-living resources and their value chains, improving marine and coastal management efforts through the establishment and expansion of Marine Protected Areas (MPAs) and Special Management Areas (SMAs) for socio-economic development, improving marine pollution and promoting blue/ocean economy innovative and sustainable finance for positive ecosystem, social and economic impacts.

# Stakeholders Analysis & Consultation During Project Preparation

The stakeholder analysis process involved identification of stakeholders to attend the consultation meetings in the respective countries. This initial process started from the PPG onset at Inception stage and throughout the development phase. The existing respective stakeholder groups and committees as created by Benguela Current Convention Secretariat through previous projects served as leverage to engage in subject specific consultations.

The analysis is made based on the assumption, that, since the current project is a continuation of the foundation project, most of the stakeholders are duly informed of the key purposes and tactical steps for the SAP implementation. The previous GEF funded BCLME III project facilitated establishment of national inter-sectoral committees in the BCC countries as well the Science to Governance Forum which created avenues for dialogues between stakeholders and yielded impacts amongst local communities. Subsequently, more stakeholders were identified especially from the private sector industries as the project aims to attract private sector involvement in the implementation of the project. A number of non-governmental organisations are active in the BCLME region, contributing to development initiatives in line with objectives of BCLME IV Project. Such organisations have also been included in the consultation process.

## Participatory development of Stakeholder Analysis

Several consultations were convened with respective stakeholders as detailed in Table 1 below. A total of 375 stakeholders were consulted throughout the PPG phase. The Inception Meeting that was convened virtually had 65 participants, while national consultations and focus group meeting had varying numbers of participants in each country, 310 in total (Angola 42, Namibia 113 and South Africa 155). Attendance registers for the respective meetings are available for reference. Stakeholders were implored to provide written confirmation of their support to the project activities, such letters are also attached. A Working Group for the PPG Team was established, composed of BCC Officials, UNDP (national and Regional officials) as well as the consulting team to oversee overall development of the project and troubleshoot actions when required. The Working Group met weekly to update each other and agree on tasks to be delivered.

Table 1: Stakeholder groups consulted during PPG

| Stakeholder group | Stakeholder’s role | Interest | Influence | Project’s component to support | Stakeholder’s contribution |
| --- | --- | --- | --- | --- | --- |
| Sector Governments of BCC Countries Angola Ministry of Fisheries and Marine Resources Ministry of Environment Ministry of Mineral Resources and Petroleum Ministry of Transport Namibia Ministry of Fisheries and Marine Resources Ministry of Mines and Energy Ministry of Works and Transport Ministry of Environment, Forestry and Tourism South Africa Department of Environment, Forestry and Fisheries Department of Mineral Resources Department of Transport | National government entities that set policies, legislative and regulatory environment that can catalyse transformative changes in marine resources management and governance. The three governments were at the lead of the project development given the role to set sustainable development and climate change response priorities. | High | High | Component 1: Improve marine and coastal management efforts in the BCLME through effective spatial management tools and the establishment and expansion of MPAs and SMAs. Component 2: Enhance sustainable and climate resilient marine living resources and their value chains in the BCLME. Component 3. Improve coastal and marine pollution management in the BCLME. Component 4: Promote regional and national frameworks for innovative sustainable blue/ocean economy finance to foster positive ecosystem, social and economic impacts. Component 5: Knowledge development, management, awareness raising and upscaling for Sustainable Blue/Ocean Economy. | Support formulation of project activities that are impactful and contributing to attainment of national priorities as well as BCC Strategic Action Programme (SAP) Provided input throughout PPG process, from PIF development, Inception meeting and during national consultation workshops and focus-group discussions. |
| BCC Working Groups and Technical Committees Pollution Working Group Environmental Monitoring and Assessment Working Group | Public entities which operate in the field of environmental protection, ecological safety, treatment of waste, hazardous chemicals, pesticides and agricultural chemicals and perform state ecological expertise. | High | High | Component 4: Promote regional and national frameworks for innovative sustainable blue/ocean economy finance to foster positive ecosystem, social and economic impacts. | Support regional research activities Support generation and transfer of knowledge (support research and data collection) |
| Academia University of Namibia (Sam Nujoma Marine and Coastal Resources Research) Cape Peninsula University of Technology University of Agostinho Neto Mandume University | Leading research and strengthening technical capacity in data collection and monitoring of pollution (microplastic) | High | High | Component 1: Improve marine and coastal management efforts in the BCLME through effective spatial management tools and the establishment and expansion of MPAs and SMAs. Component 2: Enhance sustainable and climate resilient marine living resources and their value chains in the BCLME. | Support translation of scientific information and policy and management advice Support professional development and academic publishing |
| Local governance structures (i.e. Authorities, Municipalities where demonstration pilot sites are located) Coastal communities including Indigenous Communities | Support involvement of local governance structures in the implementation of project activities Pursue sustainable livelihoods and collaborative resource use management. | High | Medium | Component 3. Improve coastal and marine pollution management in the BCLME. Component 5: Knowledge development, management, awareness raising and upscaling for Sustainable Blue/Ocean Economy. | Liaise with local community members to implement sustainable activities in response to project objectives |
| Transboundary bodies (i.e. Orange-Senqu Commission (ORASECOM)) | Support implementation of water quality and pollution monitoring initiatives along Orange River and estuary | High | High | Component 1: Improve marine and coastal management efforts in the BCLME through effective spatial management tools and the establishment and expansion of MPAs and SMAs. Component 2: Enhance sustainable and climate resilient marine living resources and their value chains in the BCLME. Component 3. Improve coastal and marine pollution management in the BCLME. | Collaboration with BCC and government departments to attain ecosystem quality objectives |
| Private sector (fishing, mining & exploration, maritime, tourism) Namibia Seafood Organisation Namibia Nature Foundation Port of Namibe Exxonmobil Somoil Petroleum Company INOTEC (Angola) Azule-Energy B.P. Angola Sonangol Pesca Nova Total Energy | Coordinate industry participation in SAP implementation activities. Ensure members uphold relevant local, regional and international laws and frameworks. Support national and regional activities as appropriate (e.g. training, response activities) | Medium | Medium | Component 1: Improve marine and coastal management efforts in the BCLME through effective spatial management tools and the establishment and expansion of MPAs and SMAs. Component 2: Enhance sustainable and climate resilient marine living resources and their value chains in the BCLME. | Work with relevant stakeholders to sustain ecosystem goods and services. Share experiences and best practices of the fishing industry in value edition of waste products. Support identification of platforms for certification for fish and seafood products in the BCLME. Contribute to societal well-being through fair returns on resources realised (e.g. Corporate Social Responsibilities). |

## Stakeholder Concerns Analysis

The project will aim to collect and analyze stakeholder expectations and concerns as well as to take appropriate responsive measures throughout the Project life in order to ensure that there is enough support for the project. The project has identified the following interests and concerns of the key stakeholder groups as classified earlier in the Table 1 and as presented in Table 2 below.

Table 2: Key stakeholders’ expectations and concerns

| Stakeholder group | Key expectations | Key concerns | Recommendation |
| --- | --- | --- | --- |
| Project partners directly involved in project implementation GEF, BCC | To create synergy with the project’s activities To gain opportunity for future activities in the BCLME by utilising their technical expertise Replication of project results | Lack of interest for the key deliverables of the project among project beneficiaries due to the largely uncertain socio-political environment. | To design a schedule of strategic coordination meetings between stakeholders’ groups by themes of engagement. Ensure better communication with the agencies. |
| Governments of Angola, Namibia and South Africa | Enhance intergovernmental cooperation; Benefit from participation in regional dialogues and other capacity building activities of the project; Scale-up knowledge management sharing collective experience. | Insufficient government resources to continue and sustain project activities post project tenure. Lack of technical capacity to absorb project outputs. | Replication of project results at national and local levels beyond project tenure |
| Community / non-government Organisations | Improvements in the quality of MPAs, EBSA and transboundary areas of importance Contribute with their expertise and networks to the successful implementation of the project | Level of involvement; Transparency of the decision-making; Frequency and quality of communication process. | Ensure involvement of stakeholders in all consultation meetings and relevant working groups; Ensure there is free access for information about the project when required. |
| Academia and research organisations | Participate in technical activities such as workshops, training courses, experience sand research findings’ exchange (Science to governance dialogue, IW:LEARN etc). | Low interest for synergies from other stakeholders | Ensure academia is involved in all consultation meetings and relevant working groups. |
| Private Sector | Utilise investment opportunities offered by the project Assist other GEF projects in leveraging additional financing for implementation of SAPs | Obstacles in establishing adequate linkages with projects that might result in investment opportunities | Ensure that the project facilitates clear dialogue with the private sector. |
| Transboundary organisations | Receive scientific knowledge, experiences and lessons learned from other GEF projects Ensure that there is clear communication with sister projects | Transparency of the decision-making and communication processes | Maintain relationship with other GEF projects in their regions. |
| Indigenous groups and local communities | To be identified/analysed and given more opportunity to interact with the project and raise their concerns. The stakeholder analysis did not identify indigenous people to be located within the project footprint. However, this status may be deemed different upon confirmation of the project demonstration sites. | Impacts on their livelihoods brought about by the project; Not being given chance to be involved in decision meetings. | Ensure that there is clear communication with indigenous groups and project impacts on marginalised groups if any are identified and addressed. An Indigenous People’s Plan must be developed to guide implementation of project activities with the affected communities where such indigenous people reside. |

Of importance to note is that, although no indigenous people or communities were identified as part of the analysis, the project demonstration sites are still to be validated. It is therefore recommended that a verification analysis be undertaken as part of developing the detailed project stakeholder engagement plan at implementation phase. The verification shall confirm status of indigenous communities in the respective demonstration sites for each country; develop the requisite Indigenous People’s Plan inclusive of a Free Prior Informed Consent process.

The overall recommendation for handling any stakeholder’s concern Is to hold regular meaningful, effective and informed dialogue throughout project implementation to prevent escalation of any concern as raised. All stakeholder engagement activities will be aligned with the following principles:

- Timelines for stakeholder engagement are realistic and respectful of stakeholder decision-making processes and preferences. A stakeholder engagement and communication plan shall be developed and implemented to guide and streamline stakeholder engagement initiatives throughout the project duration.

- All engagement initiatives shall account for gender roles and capture interests of men and women in alignment with BCC Gender Policy and Action Plan.

- Necessary culturally appropriate mechanisms shall be applied to facilitate the increased participation of women, youth and the elderly. This includes implementation of the Free Prior and Informed Consent that shall be developed in aligned with the Indigenous People’s Plan for the project. It may be necessary at times to undertake differentiated approaches to engaging with certain groups and communities to ensure inclusion of marginalized and disadvantaged groups in the project areas.

- All materials and outreach methods are understandable and accessible to the range of stakeholders involved, including in local languages where necessary.

- All engagement activities to be undertaken in diverse forms of communication: fact sheets, flyers/ brochures, community postings, press releases, newsletters, graphics, oral representation, posters, community display boards for postings, local press announcements, community meetings, videos, electronic media (websites, social media), use of authority/government liaisons (communication officials, NGO supporters)

- Good facilitation will be an integral component of all stakeholders’ outreach activities so that everyone has adequate explanation and information needed to make informed decisions.

- In order to enable stakeholders to have access to adequate procedures for addressing grievances as submitted, a grievance redress mechanism as elaborated further in Section 7, will be established for the concerned interested parties:

- Complaint received in written form through written communications submitted to the project’s governing bodies (Project Management Unit).

- The person in charge receives and evaluates the type of claim presented and provides a written acknowledgment of receipt within a specified period of receiving the request.

- In case of not being able to provide an appropriate response, the claim must be escalated to the next level of decision making (Project Steering Committee).

- The project steering committee establishes the Project Grievance Reparation Committee which will include representatives from national counterparts, BCC and UNDP as lead agency. The committee will be responsible for receiving and resolving complains in a fair, objective and constructive way.

# Stakeholder Engagement During Project Implementation

To meet best practice approaches throughout the implementation phase, the project will apply the following principles for stakeholder engagement:

Openness: Public consultations for the project will be arranged throughout the project cycle in an open manner, free of external manipulation, interference, coercion, or intimidation.

Informed participation and feedback: Information will be provided to and widely distributed among all stakeholders in an appropriate format; opportunities are provided for communicating stakeholder feedback, and for analysing and addressing comments and concerns.

Inclusiveness and sensitivity: Stakeholder analysis is undertaken to support better communication and build effective relationships. The participation process for the projects is inclusive. All stakeholders are always encouraged to be involved in the consultation process. Equal access to information is provided to all stakeholders. Sensitivity to stakeholders’ needs is the key principle underlying the selection of engagement methods. Special attention will also be given to local communities in the demonstration pilot sites and or indigenous groups that may be at risk of being left out of project benefits, particularly women, youth and persons with disabilities.

Flexibility: The project will be flexible in the means of communication platforms to engage stakeholders. Digital technologies will be used to convene virtual meetings, host webinars in addition to physical means.

## Purpose and goals of stakeholder engagement

The overall objective of the Stakeholder Engagement Plan is to define a program for stakeholder engagement, including public information disclosure and consultation throughout the entire project implementation. The plan outlines the approach in which the project team will communicate with stakeholders and includes a mechanism by which people can raise concerns, provide feedback or submit complaints about the project activities or an activity related to the project.

## Stakeholder Engagement Plan

The suggested Stakeholder Engagement Plan (SEP) and budget as presented in Table 3 outlines the approaches in which the project team shall communicate with stakeholders and includes a mechanism by which people can raise concerns, provide feedback, or make complaints about the project and any activities related to the project. The budget for implementation of SEP has been integrated into the overall project budget breakdown, however the estimated costs for engagement activities is presented in Table 3.

The involvement of the local communities in the pilot demonstration activities is essential to the success of the project in order to ensure smooth collaboration between project staff and local communities and to minimize and mitigate environmental and social risks related to the proposed project activities. Particular attention will be given to each group of stakeholders to maximise their involvement and support of the project.

Table 3: Stakeholders' Engagement Plan

| Project Component | Project Output | Activities requiring stakeholder engagement | Engagement method | Materials to be used | Responsible organization, person | Target stakeholder group | Budget per Output in US$ |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Component 1: Improve marine and coastal management efforts in the BCLME through effective spatial management tools and the establishment and expansion of MPAs and SMAs taking into consideration climate change and ensuring climate-resilient socio-economic development | 1.2.2: Community-based climate-resilient ecosystem restoration interventions such as enhanced protection, control of alien and invasive species, assisted regeneration implemented in selected MPAs and coastal ecosystems (under 1.1) | Activity 1.2.2.1: Awareness raising and information dissemination on the community-based climate resilient ecosystem intervention to motivate the community population to participate Activity 1.2.2.5: Population consultation of the tailor community-based climate-resilient ecosystem restoration implementations for their MPAs and coastal ecosystems, include 40% or more of female in the consultation. Activity 1.1.2.8: Awareness raising and campaign participation of selected communities along the BCLME coast. | Launches of demo projects; Awareness/ educational events Inform on the project implementation status Themed community outreach campaigns Holding targeted group meetings, as necessary Inform on the internal Project development issues, success and difficulties | Presentations Flyers and newspaper articles Booklets, Brochures and progress leaflets Website posting | Project coordinator Communications officer | Community members where demonstration projects are located Local authorities (municipalities, town councils) | 30,000 |
| Component 2: Enhance sustainable and climate resilient marine living resources and their value chains in the BCLME | 2.1.1: Bilateral agreements for joint sustainable and climate resilient management of transboundary fish stocks (Cape horse mackerel, Cape hakes) developed and implemented to curb IUU fishing | Activity 2.1.1.3: Design and establish a multinational committee including key members of each government and stakeholders in the fishery sector, and in the transboundary sustainable climate resilient management. | Working Group and technical team meetings Project steering meetings | Webinars Technical reports | Project coordinator Communications officer | Stakeholders to be affected, directly or indirectly, by the outcomes of the Project implementation | 15,000 |
|  | 2.1.3: Third-party sustainability and climate resilience certifications for fish and seafood products undertaken | Activity 2.1.3.1: Needs analysis and identification of existing third-party certifications on sustainability and climate resilience for fish and seafood products in each participating country. | Consultation meetings with industries | Scientific reports | Project Coordinator | Industry representatives that process fish and seafood products | 10,000 |
|  | 2.2.2: Capacities for sustainable and climate resilient value chains developed (with a gender sensitive approach) for new and diversified fish and seafood products, including mariculture | Activity 2.2.2.1: Identification and needs analysis of stakeholder that are/will be key actors in building sustainable and climate resilient value chains. | Project Steering Committee Consultation meetings Workshops Field visits Awareness forums/educational webinars Inform via direct meetings and reporting | Updates on the BCC website Presentations Booklets Flyers Reports Press releases Summaries of the meetings Social media posts Brief reports | Project coordinator | Stakeholders that participate in the project directly or indirectly | 20,000 |
| Component 3: Improve coastal and marine pollution management in the BCLME | 3.2.2 Community awareness, training and capacity building and implementation plans and best practices for pollution management undertaken (with a gender-sensitive approach) in selected pilot sites along the BCLME coast 3.2.3 | Activity 3.2.2.1: Identify relevant community/industry groups within the selected pilot sites. Activity 3.2.2.2: Conduct a training/capacity needs assessment for each selected pilot site, in coordination with other relevant activities (e.g. community-based solutions for restoration under Output 3.2.1 above). | Consultation meetings Themed training material | Training reports Brochures | Project Coordinator | Community members that have been selected for training | 20,000 |
| Component 4: Promote regional and national frameworks for innovative sustainable blue/ocean economy finance to foster positive ecosystem, social and economic impacts | 4.1.1 Policies and strategies for Sustainable Blue/ Ocean Economy finance developed and/or strengthened | Activity 4.1.1.2 Rapid and consultation with key financing actors in the beneficiary countries’ financial ecosystem, to identify key constraints, gaps and opportunities | Project Steering Committee Consultation meetings Workshops | Updates on the BCC website Presentations Booklets Flyers Reports Press releases Summaries of the meetings | Project coordinator BCC capacity development manager | Private sector representatives Regional donor agencies | 20,000 |
|  | 4.1.2: Reinforced national and regional (public sector) capacities in the design and implementation of bankable Sustainable Blue/ocean economy projects, innovative financing, principles, standards and green investments, among others, to advance the BE agenda through short and long-term training | Activity 4.1.2.1: Needs analysis of the national and regional public sector capacities in the design and implementation of bankable Sustainable Blue/ocean economy projects, innovative financing, principles, standards and green investments. | Consultation meetings Workshops | Updates on the BCC website Presentations Booklets Flyers Reports Press releases Summaries of the meetings | Project coordinator BCC capacity development manager | Government officials from sector ministries Academia Local authorities | 15,000 |
|  | 4.1.3: Capacities developed (with gender-sensitive approach) for private sector and local level engagement, and delivery of investment-ready innovative bankable projects | Activity 4.1.3.1: Needs analysis of the private sector and local level engagement capacity in delivering investment-ready innovative bankable projects. | Consultation meetings Workshops | Updates on the BCC website Presentations Booklets Flyers Reports Press releases Summaries of the meetings | Project coordinator BCC capacity development manager | Government officials from sector ministries Academia Local authorities | 25,000 |
|  | 4.2.1: Viable sustainable blue/ocean finance mechanisms and tools developed and piloted (including incentives to stimulate regional, national, local and private sector SBE investments, pollution reduction, circular economy .) | Activity 4.2.1.4: Presentation and dissemination of the tailored innovative sustainable blue /ocean finance mechanisms and tools to each government and stakeholders to government and stakeholders in each target country. | Consultation meetings Workshops | Updates on the BCC website Presentations Booklets/Flyers Meeting reports Press releases | Project coordinator BCC capacity development manager | Government officials from sector ministries Academia Local authorities | 10,000 |
|  | 4.2.2: Feasibility for blue carbon finance assessed and viable options developed (the project will work with NGI to expand kelp harvesting (e.g. such efforts as https://kelp.blue/namibia/). | Activity 4.2.2.1: Analysis of existing projects identified as bankable in the Activity 4.1.3.4 that are identified as having strong opportunities to become a blue carbon finance project. | Consultation meetings Workshops | Updates on the BCC website Presentations Booklets/Flyers Meeting reports Press releases | Project coordinator BCC capacity development manager | Government Academia Local authorities Private sector representatives Regional donor agencies | 30,000 |
|  | 4.2.3: Blue carbon finance mechanism developed and implemented | Activity 4.2.3.4: Design a stakeholder consultation on the tailored blue finance mechanisms. | Consultation meetings Workshops | Updates on the BCC website Presentations Booklets/Flyers Meeting reports Press releases | Project coordinator BCC capacity development manager | Government Academia Local authorities Private sector representatives Regional donor agencies | 25,000 |
| Component 5: Knowledge development, management, awareness raising and upscaling for Sustainable Blue/Ocean Economy | 5.1.1: Development of knowledge products (project results, innovative solutions, best practices and lessons learned) from sustainable blue/ocean economy shared for replication and upscaling | Activity 5.1.1.1: Establishment of the BCLME Sustainable Blue Economy Observatory as a knowledge management platform to collect information and monitor progress of transformation to SBE | Project steering committee Governmental meetings Working Group/Task Team meetings Inform on the project implementation status Consultation meetings Holding targeted group meetings | Surveys reports Leaflets Presentations Newsletters Project website posting Project reports | Project coordinator Communication Officer | Stakeholders who are able to influence and decide the outcomes and make decisions based on the outputs of the project | 50,000 |
|  | 5.1.2 Strengthened capacities knowledge management in relation to SBE, ICZM, MSP and MPA, and monitoring Knowledge Management performance | Activity 5.1.2.1: Development of the training strategy, which will also integrate the capacity building activities in components 2 and 3 of the project | Workshop to review draft training strategy Subject specific training workshops (regional and national) | Training Strategy Presentations | Project coordinator BCC capacity development manager | Working Group/Task team members Scientists from academia and government entities | 30,000 |
|  | 5.1.3 Communication and Outreach Programme for awareness raising on Sustainable Blue/ocean economy approaches and opportunities developed and implemented | Activity 5.1.3.1: Develop and implement the project communications strategy Activity 5.1.3.2: Establishment of a new project website incorporating the information from previous versions of the website | Workshop to review draft communication strategy Workshop to launch the project website | Presentations Virtual media (Webinars, conferences) | PMU | Local community members in pilot sites General public Government Academia Private sector | 40,000 |
|  | 5.2.1: Communications and knowledge products (information packages, tools and approaches) for upscaling developed and shared with beneficiaries via knowledge-sharing platform | Activity 5.2.1.1: Compilation and dissemination of project knowledge products via various platforms Activity 5.2.1.2 Undertaking the knowledge-sharing campaigns | Host knowledge sharing events in pilot sites (celebration of events such as World Ocean Day) Youth debate challenge on ocean literacy | Disseminate pamphlets and information material at schools (promote Ocean Literacy) | PMU | Local community members in pilot sites Government officials Academia Private sector | 50,000 |
|  | 5.2.2: Sustainable blue/ocean economy practice, knowledge and lessons shared across African LMEs in partnership with IW:LEARN. | Activity 5.2.2.3: Participation at GEF International waters Conference and presentation of project’s results. Activity 5.2.2.4: Presentation of project’s results at other international fora | Present project outcomes at international events such as UN Ocean Conference Submit project publications to IW:LEARN | Virtual media (Webinars, conferences) | PMU BCC Scientists | Donor agencies Private sector Sister projects | 85,000 |
| Total Budget Estimate to implement stakeholder engagement during project duration |  |  |  |  |  |  | 475,000 |

Disclosure of information

The project will endeavour to make information available to the public on the website https://www.benguelacc.org to allow stakeholders to get to know and understand both the environmental and social impacts associated with the project, as well as opportunities provided by the project. This will further enable stakeholders to utilise the project results and outputs to make informed decision in areas associated with trans-boundary water management.

On an ongoing basis, the project will regularly convene consultations with stakeholders to obtain input on the new emerging issues that may affect implementation of the project. The disclosures will be done to all stakeholders through project reports or technical annual/biannual meetings and conferences.

Monitoring and reporting

Monitoring is an integral component of project management as it tracks and assesses progress towards achieving tangible development results associated with the project being implemented. This helps to detect problems earlier and coming up with appropriate measures to address them. Therefore, monitoring usually provides data used for analysis and synthesis prior to reporting for decision making.

The Project Management Unit will be tasked with supervision and monitoring implementation of the stakeholder engagement plan as presented in Table 4. This oversight task will be conducted in close coordination with the BCC and respective Working Groups and task teams; as well as respective government sector representatives from the BCC Parties. The Project Management Unit or a designated member of the PMU will be responsible for monitoring the plan; and report periodically to the Project Steering Committee. All project staff will be fully briefed on the contents and goals of the stakeholder engagement plan and in particular of its grievance mechanism and will channel accordingly any complaints from affected stakeholders.

Table 4: Reporting format

| Parameter | Monitoring and reporting responsibility | Reporting period |
| --- | --- | --- |
| Number of government agencies, transboundary water commissions, civil society organizations, private sector companies, indigenous groups and other stakeholder groups that have been involved in the project implementation phase | PMU BCC | Annual basis |
| Number of persons (sex disaggregated) that have been involved in project implementation phase | PMU BCC | Annual basis |
| Number of engagement (e.g. meeting, workshops, consultations, conferences) with stakeholders during the project implementation phase | PMU BCC | Quarterly |
| Percentage of stakeholders who rate as satisfactory the quality of the services they receive | PMU BCC | Each stakeholder engagement event |

# Grievance Redress Mechanism

In accordance with the UNDP policies; environmental and social safeguards, a response mechanism for the concerned interested parties or a Grievance Redress Mechanism (GRM) to guarantee that persons, indigenous peoples and local communities impacted by the project have access to adequate procedures for dispute resolution and address complaints and disputes related to the project. The GRM provides a formal channel for stakeholders to register complaints about the project social and environmental risks and impacts. It is however not a substitute for proactive outreach to stakeholders to inform them about the project, seek their input, and respond to their suggestions and concerns regarding social and environmental benefits, risks and impacts.

A detailed mechanism for grievance redress shall be designed to complement the proactive participation of the stakeholders in project activities. This effective participation of stakeholders creates opportunities to solve problems that would otherwise lead to conflict. In this context, any person or community group who believe they are negatively affected by the BCLME IV Project, or is at risk of adverse impacts, may file a grievance following the procedure (inclusive of GRM Form) that will be established. The procedure should ideally consist of the following elements:

- An accessible, predictable and transparent procedure for receiving and responding to complaints. The project should establish communication channels to receive complaints and identify staff that will be responsible for documenting and responding to complaints.

- Direct engagement and dialogue with complainants to clarify issues and interests and develop mutually acceptable responses. Establish procedures to engage with the complainant, seek resolution, ad document all complaints and responses.

- Equitable and right-compatible resolution of complaints, including contribution to remedy for environmental or social harm demonstrably caused or contributed to by the project.

- Opportunity for learning from complaints and their resolution, in ways that contribute to improved management or environmental and social risks and ensure alignment with UNDP’s SES as well as applicable laws, regulations and policies at country levels.

The grievance process shall be based upon the premise that:

- Stakeholders are free to raise concerns to relevant officials at no cost or threat; or any negative repercussions.

- Concerns arising from the project implementation are adequately addressed in a timely and respectful manner; and

- Participation in the grievance process does not preclude pursuit of legal remedies under the respective BCC member state.

BCLME IV PMU will manage the overall GRM process throughout implementation of the project; using procedures that will be suitable for the context. The GRM aims to address all complaints received, regardless of whether they arise from real or perceived issues. The intention is to resolve a complaint as quickly as possible to avoid a minor issue from becoming a significant grievance. At demonstration sites, it is recommended that grievances be resolved at the community level as much as possible with assistance from local authorities or customary conflict mediation arrangements in place and only escalated to the Project Steering Committee when agreement could not be reached.

## Disclosure of GRM

To ensure that the GRM established is functional as intended, the potential complainants need to be aware of how to access the GRM. It is therefore important that the GRM and its objectives are presented to potentially impacted stakeholders. It is recommended that the GRM Form be included on the BCC project portal for stakeholders to download it https://www.benguelacc.org. Key details that require to be disclosed include:

- How to lodge a complaint: This includes the different methods of making a complaint or grievance (face to face, phone, email, through an intermediary or representative).

- Contact details: Where the complaint can be submitted, includes contact details of people responsible for project implementation.

- Responsibilities: the person responsible for recording and resolving a complaint, (includes the responsibility of the complainant to be accurate about the grievance). Timeframes for responding to the complaint should also be stipulated.

Figure 2: A step wise process of lodging a complaint that can be applied in the BCLME IV project

## Eligibility of complaints

To be eligible for a project GRM response, the complaint should firstly conform to the confines of the BCLME iv project activities. The complaint must indicate how project activities have caused or contributed or may cause or contribute to social or environmental harm. The complaint must also be lodged by a stakeholder or group of people who could plausibly be affected by the impacts referenced in the complaint. Complainants should be enabled to receive confidentiality, however, to maintain transparency, the GRM cannot respond to anonymous grievances.

## Annex 8: Environmental and Social Management Framework

| Project title: Mainstreaming Climate Resilient Blue Economy in the Benguela Current Large Marine Ecosystem (BCLME IV Project) |  |  |  |
| --- | --- | --- | --- |
| Country: Angola, Namibia, South Africa | Executing Partner: Benguela Current Convention Secretariat |  | Type of Project: FSP |
| UNDP Social and Environmental Screening Category: Substantial |  | GEF Agency(ies): UNDP |  |
| GEF Agency ID: 6732 |  | GEF Project ID: 11282 |  |

Public Consultation/Disclosure Notice

Date: XXXX

The United Nations Development Programme (UNDP) is requesting feedback on the attached draft Environmental and Social Management Framework and associated Social and Environmental Screening Procedures for this project. Comments and questions can be sent to the following address:

United Nations Development Programme Physical Address: Tel: Fax: Email: Website:

The last date for receiving of comments is XXXX

Abbreviations and Acronyms

| BCLME | Benguela Current Large Marine Ecosystem |
| --- | --- |
| BCC | Benguela Current Convention |
| EAF | Ecosystem-Based Approach to Fisheries |
| EIA | Environmental Impact Assessment |
| ESIA | Environmental and Social Impact Assessment |
| ESMF | Environmental and Social Management Framework |
| ESMP | Environmental and Social Management Plan |
| GEF | Global Environment Facility |
| GRM | Grievance Redress Mechanism |
| GRN | Government of Namibia |
| IUU | Illegal, Unreported and Unregulated fishing |
| LME | Large Marine Ecosystem |
| MSP | Marine Spatial Plans |
| MPA | Marine Protected Area |
| M&E | Monitoring and Evaluation |
| NAP | National Action Plans |
| PIF | Project Identification Form |
| PMU | Project Management Unit |
| SAP | Strategic Action Programme |
| SECU | Social and Environmental Compliance Review Unit |
| SES | Social and Environmental Standards |
| SESA | Social and Environmental Assessment |
| SESP | Social and Environmental Screening Procedure |
| SMA | Special Management Areas |
| SRM | Stakeholder Response Mechanism |
| SSF | Small-Scale Fisheries |
| TAC | Total Allowable Catch |
| TDA | Transboundary Diagnostic Analysis |
| UNDP | United Nations Development Programme |

Executive Summary

This Environmental and Social Management Framework (ESMF) has been prepared for the submission of the GEF-UNDP Project proposal “Mainstreaming Climate Resilient Blue Economy in the Benguela Current Large Marine Ecosystem (BCLME IV Project)”. Its purpose is to assist in the assessment of potential environmental and social impacts. The Framework forms the basis upon which Environmental and Social Management Plan(s) will be developed, so as to ensure full compliance with the requirements of UNDP’s Social and Environmental Standards. The project and its ESMP will be implemented by its executing partner the Benguela Current Convention Secretariat and overseen by UNDP. The management measures will be monitored throughout the duration of the project.

Preliminary analysis and screening conducted during the project development phase via UNDP’s Social and Environment Screening Procedure (SESP) identified potential social and environmental risks associated with project activities. The screening procedure established that the project falls under Substantial Risk category and the identified potential social and environmental risks’ impacts are manageable through identified mitigation measures detailed in the Screening Template, included in Annex 6 to the UNDP/GEF Project Document.

This ESMF has been prepared when the project’s risks and impacts cannot fully be assessed, and management measures cannot be fully put in place before the start of project implementation. Further assessment will be required during the inception phase once the pilot intervention sites are fully determined. However, the PPG stage have identified the following risks: six Substantial Risks and four Moderate Risks related to project activities.

This ESMF has been developed on the basis of the risk screening during SESP (Annex 6 Project Document) to specify the processes that will be undertaken by the project for the additional assessments of potential impacts and identification and development of appropriate risk management measures, in line with UNDP’s Social and Environmental Standards (SES). This ESMF also details the roles and responsibilities for its implementation and includes a budget and Monitoring and Evaluation plan. This ESMF identifies the steps that will be followed after the inception phase of the project:

- Preparing and implementing Strategic Social and Environmental Assessment (SESA) for upstream activities associated with the strengthening of policy, regulatory and institutional framework for the sustainable management of the BCLME (Output 1.1.1 and Output 4.1.1).

- In cases where restrictions to access resources within MPA are planned, a Process Framework will be implemented to establish dialogue and negotiation with local communities. The PF will be the basis for preparing a Livelihood Action Plan (LAP). Economic displacement outside MPAs will be managed through a LAP.

- A targeted assessment for activity 2.1.1.1 will be incorporated into a scoped ESIA that will focus on the potential negative and cumulative environmental and social impacts for joint management of transboundary fish stock (Cape horse mackerel; Cape hakes). Upon completion of the scoped ESIA, the project will develop an ESMP that will layout the measures to prevent transboundary negative impacts on fish stock availability.

- A scoped ESIA for the introduction of mariculture (Activity 2.1.2.1) will be developed in each country where mariculture is introduced to assess the potential negative environmental and social impacts of mariculture. The ESMP will establish mitigation measures to ensure proper waste management associated with these activities.

- Screening aligned with UNDP SES for activities that are not precisely identified at PPG stage. Based on the screenings and required assessment, preparing and approving appropriate management plans for avoiding, and where avoidance is not possible, reducing, mitigating, and managing adverse impacts, via preparation of targeted management plans.

- Updating the project’s SESP as necessary.

1.	Introduction

This Environmental and Social Management Framework (ESMF) has been prepared for the UNDP-supported project “Supporting Sustainable Blue Economy Investment in the Benguela Current Large Marine Ecosystem (BCLME)”.  It sets out the principles, guidelines, and procedures for screening, assessing, and managing the potential social and environmental impacts of forthcoming interventions of the project. It aims to effectively address risks through thorough application of the environmental and social measures, including time-bound action plans for avoiding, and where avoidance is not possible, reducing, mitigating, and managing adverse impacts related to the future activities or policies/regulations. It specifies the most likely applicable social and environmental policies and requirements, as well as how those requirements will be met through procedures for the screening, assessment, approval, mitigation, monitoring, and reporting of social and environmental risks and impacts associated with the activities to be supported. It ensures that the activities are screened and assessed, and that appropriate management measures are in place prior to implementation.

1.1	Project Description

The project Mainstreaming Climate-Resilient Blue Economy in the BCLME Region (BCLME IV Project) will be implemented in the Benguela Current Large Marine Ecosystem (BCLME) shared by Angola, Namibia, and South Africa. The BCLME is among the world’s most productive Large Marine Ecosystems (LMEs). This important global reservoir of marine biodiversity is, however, threatened by habitat degradation, illegal overexploitation and unreported an unregulated (IUU) fishing and marine pollution. Furthermore, the increase in shipping activities and mineral exploration, as well as the effects of climate change have the potential to significantly impact the BCLME.

Recognizing the threats to the BCLME, the parties joined forces to collaborate on the sustainable use and management of the BCLME. The proposed regional project involves a set of enabling transformational interventions aimed at addressing and overcoming several transboundary environmental constraints, challenges and priorities, as highlighted in the countries’ NAPS and the regional SAP (2023-2033), related to fitting strategies, policies, capacities and access to technology, adapting to new developments, and satisfying the evolving needs for effective governance to address environmental concerns; all of which influence the productivity and sustainability of existing and envisioned blue economy investments that rely on, and also affect marine ecosystem services.

The Blue Economy concept promotes environmental protection, sustainable production, social inclusivity, and equitable distribution of benefits from activities in the aquatic ecosystems. The concept also recognizes that ocean, coastal and inland surface and ground waters, and atmospheric water are all interconnected into one global water ecosystem, with interdependent sustainability.

The project’s components and outputs are as follows:

Component 1: Improve marine and coastal management efforts in the BCLME through effective spatial management tools and the establishment and expansion of MPAs and SMAs taking into consideration climate change and ensuring climate-resilient socio-economic development.

Component 1 is dedicated to advancing ocean and coastal governance across regional, national, and local levels, promoting collaboration, informed decision-making, and sustainable practices. Based on the existing implementation of Strategic Action Program (SAP) under BCLME III and aiming to boost the use of effective spatial management tools within the BCLME to establish and expand MPAs and SMAs within climate resilient socio-economic development, that will support gender inclusivity and empowerment of women.

Outcome 1.1 Policy, regulatory and institutional framework for the sustainable management of the BCLME strengthened.

Output: 1.1.1: Legal frameworks of selected MPAs and coastal ecosystems of global importance improved to enhance their protection and conservation in a context of coexistence with other marine economic sectors.

Output: 1.1.2 Enhanced management plans of selected MPAs recognising the ecological, socioeconomic, and institutional linkages and strategies to address threats that disrupt connectivity and marine ecosystem functionalities prepared with a participatory, climate and gender-sensitive approach.

Output: 1.1.3: Strengthened legal and institutional capacity for the implementation of ecosystem-based marine spatial planning.

Output: 1.1.4: Participatory ecosystem-based marine spatial plans prepared for areas not yet covered by MSP.

Outcome 1.2 Climate resilient nature-based solutions for restoration (and prevention of degradation) of MPAs and coastal ecosystems implemented through Special Management Areas/Locally Managed Marine Areas approach. (Namibia only]

Output: 1.2.1: Sustainable community-based tourism developed in and around selected MPAs and coastal ecosystems (under 1.1) with potential for third-party certifications (www.earthcheck.org)

Output: 1.2.2: Community-based climate-resilient ecosystem restoration interventions such as enhanced protection, control of alien and invasive species, and assisted regeneration implemented in selected MPAs and coastal ecosystems (under Outcome 1.1).

Outcome 1.3: Improved biodiversity monitoring (using eDNA-based methods) to inform actions for improved management of MPAs and coastal ecosystems. (Namibia only]

Output: 1.3.1: Community-based biodiversity monitoring within the selected MPAs and coastal ecosystems (under 1.1) developed or enhanced.

Outcome 1.4: Minimise impacts of exploration and extraction of non-living marine resources (NLMR) on critical marine and coastal ecosystems through regulation and industry action

Output 1.4.1: Policy and legislative frameworks strengthened to minimize adverse impacts of extractive activities in the BCLME.

Output 1.4.2: Capacity of government institutions, private sector actors and financial institutions involved in exploration/exploitation of non-living marine resources strengthened (with a gender-sensitive approach) for adoption of innovative environmentally friendly exploratory and extractive methods and technologies.

Component 2: Enhance sustainable and climate change-resilient marine living resources and their value chains in the BCLME.

Component 2 aims to ensure that coastal and marine resources, and the communities, livelihoods and economic sectors that depend on them, have the capacity to effectively withstand and recover from the impacts of climate change and other environmental and socio-economic changes. This is crucial for the BCLME’s development and long-term sustainability.

Outcome 2.1: Climate resilient and sustainably managed fisheries and seafood

Output 2.1.1: Bilateral agreements for joint sustainable and climate resilient management of transboundary fish stocks (Cape horse mackerel, Cape hakes developed and implemented to curb IUU fishing

Output 2.1.2: Sustainable and climate resilient mariculture opportunities and exploitation of other living marine resources at national levels identifies and plans for development and scaling up developed.

Output 2.1.3: Third-party sustainability and climate resilience certifications for fish and seafood products undertaken.

Outcome 2.2: Market growth and diversification for BCLME sustainable and climate resilient marine commodities in domestic and international markets and improved socio-economic conditions of fishing communities

Output 2.2.1: Fish, seafood and mariculture market research and analysis that takes into consideration climate change impacts developed at national and regional levels.

Output 2.2.2: Capacities for sustainable and climate resilient value chains developed (with a gender sensitive approach) for new and diversified fish and seafood products, including mariculture.

Output 2.2.3: New climate resilient markets identified, explored and viable ones engaged.

Component 3: Improve coastal and marine pollution management in the BCLME.

A sustainable blue economy can only develop when ecological boundaries are respected, and economic activity is in balance with the long-term capacity of ocean ecosystems to support this activity. In this regard, pollution is considered a major threat to ocean health and therefore to the development of the blue economy across the BCLME. Addressing marine pollution across the BCLME will provide multiple benefits, including climate benefits, biodiversity conservation, and food security, while protecting livelihoods and human health, and reducing economic loss. Investing in pollution management is therefore key for governments to reach the potential of the sustainable blue economy.

Outcome 3.1 Reduced discharge of pollutants from ocean-based activities

Output 3.1.1: Policy and legislative frameworks developed, updated or strengthened to address pollution prevention and control and response from shipping and extractive industries in the BCLME.

Outcome 3.2: Reduced discharge of pollutants from land-based activities in priority coastal areas [and river basins] through Community-Level Stakeholder Engagement.

Output 3.2.1: Pilot level community-based ecosystem-based management (EBM) and integrated coastal zone management (ICZM) approaches to pollution reduction demonstrated and addressed through demonstrations at [2-3] pilot sites by mid-project and ready for replication.

Output 3.2.2: Community awareness, training and capacity building and implementation plans and best practices for pollution management undertaken (with a gender-sensitive approach) in selected communities along the BCLME coast.

Outcome 3.3: Strengthened regional cooperation and coordination and increased institutional and technical capacity to undertake broad-scale monitoring and surveillance of marine pollution in priority transboundary and coastal hotspots of the BCLME.

Output 3.3.1: Cooperative agreements and long-term programs for ecosystem health monitoring and compliance between countries formalized.

Component 4: Promote regional and national frameworks for innovative sustainable blue/ocean economy finance to foster positive ecosystem, social and economic impacts.

Component 4 faces the following challenges in its implementation: i) unsustainable infrastructure development, such as inadequate facilities for marine activities, transportation and resource management hinder the effective utilisation of marine and coastal resources; ii) inadequate management of natural habitats and resources, such as overfishing, pollution and habitat degradation threaten the productivity of marine and coastal ecosystems; iii) climate change mitigation and adaptation impacts such as rising sea levels, ocean acidification, and extreme weather events affect coastal communities and marine ecosystems; iv) Increasing demand for maritime space for various uses requires an integrated approach to ocean management, thus coordinating multiple activities while ensuring environmental sustainability is a complex task; v) striking a balance between economic growth and ocean ecosystem health is also very challenging.

Outcome 4.1: Policy, regulatory and institutional capacity for boosting sustainable innovative blue/ocean economy finance strengthened (within the framework of a Circular Economy).

Output 4.1.1 Policies and strategies for Sustainable Blue/ Ocean Economy finance developed and/or strengthened.

Output 4.1.2: Reinforced public sector (national and regional) and private sector capacities in the design and implementation of bankable Sustainable Blue/ocean economy projects, innovative financing, principles, standards and green investments, among others.

Output: 4.2.1: Viable sustainable blue/ocean finance mechanisms and tools developed and piloted (including incentives to stimulate regional, national, local and private sector SBE investments, pollution reduction, circular economy etc.)

Outcome 4.2: Innovative sustainable blue/ocean finance at national and/or regional levels accelerated.

Output 4.2.2 - Feasibility for blue carbon finance assessed and viable options developed (the project will work with NGI to expand kelp harvesting.

Output 4.2.3: Blue carbon finance mechanism developed and implemented.

Component 5: Knowledge management, awareness raising and upscaling for Sustainable Blue/Ocean Economy

This component will support the preparation and dissemination of SBE knowledge products, tools and support services that are based on the outcomes, impacts, benefits, and experiences of the SBE project interventions under all components, for use in awareness raising campaigns and upscaling SBE development and growth within and among BCLME countries. Innovative SBE practices, value-added partnerships, successful financing and operating templates, and other relevant knowledge products and technologies from the SBE pilot interventions will be prepared, shared, and upscaled.

Outcome 5.1: Knowledge management, awareness raising and communication on Sustainable Blue/Ocean Economy and Social and Environmental Safeguards in the BCLME region strengthened.

Output 5.1.1: Strengthened capacities knowledge management in relation to SBE, ICZM, MSP and MPA, and monitoring Knowledge Management performance.

Output 5.1.2 Communication and Outreach Programme for awareness raising on Sustainable Blue/Ocean economy and implementation of SEP and GAP

Output 5.1.3: Environmental and Social Safeguards Management is developed and operationalized.

Outcome 5.2: The upscaling of sustainable and viable blue/ocean economy interventions is promoted.

Output 5.2.1: Communications and knowledge products (information packages, tools and approaches) for upscaling developed and shared with beneficiaries via knowledge-sharing platform.

Output 5.2.2: Sustainable blue/ocean economy practice, knowledge and lessons shared across African LMEs in partnership with IW:LEARN.

All proposed interventions have positive transboundary impacts that cannot be optimally realized at a national level without transboundary cooperation of the three participating countries through this GEF funded programme. Further, almost all proposed interventions have multi-sectoral implications that cannot be addressed effectively with the business-as-usual-sectoral approach. Through the proposed interventions, the project will support its member states to realize the sustainable utilization and management of the BCLME marine resources at the transboundary scale. Also, it will contribute to building the resilience of the people living in the coastal region through improved planning and resources management.

Table 1. Summary of project’s components, outcomes, outputs, and activities

| Project Components | Project Outcomes | Project Outputs | Activities |
| --- | --- | --- | --- |
| Component 1: Improve marine and coastal management efforts in the BCLME through effective spatial management tools and the establishment and expansion of MPAs and SMAs taking into consideration climate change and ensuring climate-resilient socio-economic development | 1.1: Policy, regulatory and institutional framework for the sustainable management of the BCLME strengthened | 1.1.1: Legal frameworks of selected MPAs and coastal ecosystems of global importance improved to enhance their protection and conservation in a context of coexistence with other marine economic sectors | - Activity 1.1.1.1: Analysis of legal frameworks of selected MPAs and coastal ecosystems to identify their strengths and weaknesses, using an agreed set of selection criteria for selecting the MPAs for analysis. |
|  |  |  | - Activity 1.1.1.2: Development of draft suggestions for improvement, in particular the protection and conservation taking into consideration the other marine economic sectors, and establishment/support of cross-sectoral coordination of MPA policies and legal frameworks |
|  |  | 1.1.2 Enhanced management plans of selected MPAs recognizing the ecological, socioeconomic, and institutional linkages and strategies to address threats that disrupt connectivity and marine ecosystem functionalities prepared with a participatory, climate and gender sensitive approach | - Activity 1.1.2.1: Identification of community-based climate-resilient management efforts for local economic development and benefits generation. |
|  |  |  | - Activity 1.1.2.2: Analysis of integrated management needs of each selected MPAs and coastal ecosystems, and identified community-based as well as existing participatory levels, climate and gender inclusion. |
|  |  |  | - Activity 1.1.2.3: Stakeholder consultation on management needs and plans of respective MPAs and coastal ecosystems and analysis and identification of the best suitable option of management plans that include participatory, climate and gender approaches |
|  |  |  | - Activity 1.1.2.4: Design, development and implementation of i) an adaptable training and capacity building programme for ocean and coastal ecosystem management with a gender sensitive approach; and ii) awareness raising and campaigns for selected communities along the BCLME coast. |
|  |  |  | - Activity 1.1.2.5: implementation and adoption of integrated management plans by the relevant organisations managing the different selected MPAs and coastal ecosystems and the selected communities along the BCLME |
|  |  | 1.1.3: Strengthened legal and institutional capacity for the implementation of ecosystem-based marine spatial planning | - Activity 1.1.3.1: Prepare frameworks for the integration of MSP into national planning and development frameworks to support the sustainable management and governance of marine biodiversity and resources. |
|  |  |  | - Activity 1.1.3.2: Institutionalise and implement ecosystem-based marine spatial planning as a permanent planning process, comprising defined responsibilities, set structures and planning. |
|  |  |  | - Activity 1.1.3.3: Prepare national legal frameworks (as required) for marine spatial planning |
|  |  | 1.1.4: Participatory ecosystem-based marine spatial plans prepared for areas not yet covered by MSP | - Activity 1.1.4.1: Prepare MSP implementation guidelines, to ensure that appropriate spatial management regulations are implemented for all planning areas in Angola. |
|  |  |  | - Activity 1.1.4.2: Undertake transboundary multi-use spatial planning for the Namibe and Orange Cone EBSA areas, taking into consideration existing marine uses and the development of planned offshore exploration and production areas |
|  | 1.2 Climate resilient nature-based solutions for restoration (and prevention of degradation) of MPAs and coastal ecosystems implemented through Special Management Areas/Locally Managed Marine Areas approach. (Namibia only] | 1.2.1: Sustainable community-based tourism developed in and around selected MPAs and coastal ecosystems (under 1.1) with potential for third-party certifications (www.earthcheck.org) | - Activity 1.2.1.1: Awareness raising and information dissemination on the commitment required in implementing sustainable community-based tourism for the communities and local government. |
|  |  |  | - Activity 1.2.1.2: Analysis of the tourism status and development plans/solutions, as well as environmental feasibility of the implementation of the community-based tourism plans and financing/investment needs, and identification of community-based climate-resilient management efforts for local economic development and beneficiation. |
|  |  |  | - Activity 1.2.1.3: Population consultation of the tailored community-based tourism plan for their MPAs and coastal ecosystems. |
|  |  |  | - Activity 1.2.1.4: Support services for identifying and accessing available financing sources to help cover the costs of community-based tourism plans implementation |
|  |  |  | - Activity 1.2.1.5: Implementation of accepted community-based tourism plans, and monitoring and assessment of results (NB sustainability prospects) |
|  |  | 1.2.2: Community-based climate-resilient ecosystem restoration interventions such as enhanced protection, control of alien and invasive species, assisted regeneration implemented in selected MPAs and coastal ecosystems (under 1.1) | - Activity 1.2.2.1: Awareness raising and information dissemination on the community-based climate resilient ecosystem intervention to motivate the community population to participate |
|  |  |  | - Activity 1.2.2.2: Analysis of the climate-resilient ecosystem status and develop solutions for a community-based climate-resilient ecosystem restoration, identification of community-based climate-resilient management efforts for local economic development and beneficiation. |
|  |  |  | - Activity 1.2.2.3: Development of tailored community-based climate-resilient ecosystem restoration plans for the selected MPAs and coastal ecosystems (based on the analysis under activity 1.2.2.2.), and update/finalise following stakeholder consultation |
|  |  |  | - Activity 1.2.2.4: Identification and access of available financial sources to cover the costs of community-based climate-resilient ecosystem restoration implementations. |
|  |  |  | - Activity 1.2.1.5: Implementation of accepted community-based climate-resilient ecosystem restoration implementations (pending securing of funding), and carry out monitoring of same |
|  | 1.3: Improved biodiversity monitoring (using eDNA-based methods) to inform actions for improved management of MPAs and coastal ecosystems. (Namibia only] | 1.3.1: Community-based biodiversity monitoring within the selected MPAs and coastal ecosystems (under 1.1) developed or enhanced | - Activity 1.3.1.1: Analysis of the biodiversity monitoring status (using eDNA-based methods) in Namibia |
|  |  |  | - Activity 1.3.1.2: Design and implementation of improved biodiversity monitoring mechanisms to measure the impacts for improved management of MPAs and costal ecosystems. |
|  | 1.4: Minimise impacts of exploration and extraction of non-living marine resources (NLMR) on critical marine and coastal ecosystems through regulation and industry action | 1.4.1: Policy and legislative frameworks strengthened to minimize adverse impacts of extractive activities in the BCLME | - Activity 1.4.1.1: Development of harmonized policy, legislative and institutional arrangement models supporting the management of extractive industries, in line with the good practice environmental guidelines prepared by the BCC for oil and gas and marine mineral exploitation |
|  |  |  | - Activity 1.4.1.2: Development of new or amend existing sector-specific environmental management legislation as needed. |
|  |  | 1.4.2: Capacity of government institutions, private sector actors and financial institutions involved in exploration/exploitation of non-living marine resources strengthened (with a gender-sensitive approach) for adoption of innovative environmentally friendly exploratory and extractive methods and technologies. | - Activity 1.4.2.1: Establish formal multi-stakeholder partnerships [forums] between BCC, participating governments and key industry stakeholders (industry associations and individual companies) as a forum for the engagement of the private sector in SAP implementation |
|  |  |  | - Activity 1.4.2.2: Undertake an assessment of the critical capacity needs and constraints affecting the sustainable exploitation of NLMR exploitation in the BCLME. |
|  |  |  | - Activity 1.4.2.3: Design and progressive implementation of key capacity-building activities, to be based on available BCLME Project budget and additionally leveraged resources. |
|  |  |  | - Activity 1.4.2.4: Development and adoption, at pilot scale and in partnership with selected industry partners, an industry self-regulation, monitoring and reporting process across relevant extractive industries to achieve stress reduction within selected pilot sites. |
| Component 2: Enhance sustainable and climate resilient marine living resources and their value chains in the BCLME | 2.1: Climate resilient and sustainably managed fisheries and seafood | 2.1.1: Bilateral agreements for joint sustainable and climate resilient management of transboundary fish stocks (Cape horse mackerel, Cape hakes) developed and implemented to curb IUU fishing | - Activity 2.1.1.1: Identification and needs analysis for joint sustainable climate resilient management of transboundary fish stock (Cape horse mackerel, Cape hakes) and (based on findings) drafting of possible bilateral agreements |
|  |  |  | - Activity 2.1.1.2: Design and establishment of multinational committee including key members of each government and stakeholders in the fishery sector, and in the transboundary sustainable climate resilient management. Define roll and responsibilities of the committee members and frequency of meetings. |
|  |  |  | - Activity 2.1.1.3: Consultation on draft bilateral agreements and updating of same for discussion and adoption in the National assembly or parliament. Two-pronged consultations, comprising i) consultation with the multinational committee on the draft bilateral agreements, and ii) stakeholder consultation on the draft bilateral agreements with relevant ministries, and agencies, together with key actors in the private sector, MPAs and coastal ecosystem communities. |
|  |  |  | - Activity 2.1.1.4: Implementation and incorporation of the bilateral agreements for joint sustainable and climate resilient management of transboundary fish stock. |
|  |  |  | - Activity 2.1.1.5: Horizontal Support Services for implementation of the bilateral agreements, including: i) awareness raising and communication campaign to relevant sectors of the general population; ii) knowledge transfer and capacity-building for key stakeholders implementing the joint sustainable and climate-resilient management of transboundary fish stock; iii) creation of a task force to enhance and facilitate the implementation at local level; and iv) Monitoring and assessment of bilateral agreements implementation level and results |
|  |  | 2.1.2: Sustainable and climate resilient mariculture opportunities and exploitation of other living marine resources at national levels identifies and plans for development and scaling up developed | - Activity 2.1.2.1: Identification and needs analysis of selected MPAs and coastal ecosystems for sustainable and climate resilient mariculture opportunities and other living marine resources. |
|  |  |  | - Activity 2.1.2.2: Development of draft plan for sustainable and climate resilient mariculture opportunities and exploitation of other living marine resources, and scaling up and updating of plan (following stakeholder consultations) for presentation for discussion and adoption in the National Assembly or Parliament. |
|  |  |  | - Activity 2.1.2.3: Implementation and incorporation of the sustainable and climate resilient mariculture opportunities and exploitation of other living marine resources plans and scaling up plans tailored according to the selected MPAs and coastal ecosystems (including initial awareness-raising and communication campaign to populations of these MPAs) . |
|  |  | 2.1.3: Third-party sustainability and climate resilience certifications for fish and seafood products undertaken | - Activity 2.1.3.1: Needs analysis and identification of existing third-party certifications on sustainability and climate resilience for fish and seafood products in each participating country and selection of the specific third-party sustainability and climate resilience certifications for fish and seafood products based on the needs analysis findings |
|  |  |  | - Activity 2.1.3.2: Development of partnerships with third-party certification providers, Memoranda of Collaboration (MoCs) and agreement between the government and third-party(ies) to collaborate beyond the project implementation period, and awareness raising and dissemination of third-party certification benefits and advantages to the population (with gender-inclusive targets and messaging). |
|  |  |  | - Activity 2.1.3.3: Selected fish and seafood products of the MPAs and coastal ecosystem undergo certification, supported by the project, and monitoring and assessment of the benefits of being a certified fish and seafood product (with gender-inclusive dimension on results and impact monitoring) |
|  | 2.2: Market growth and diversification for BCLME sustainable and climate resilient marine commodities in domestic and international markets and improved socio-economic conditions of fishing communities | 2.2.1: Fish, seafood and mariculture market research and analysis that takes into consideration climate change impacts developed at national and regional levels | - Activity 2.2.1.1: Undertaking market research for fish, seafood and mariculture products, including on the climate change impact at national and regional levels and develop a report on the findings |
|  |  |  | - Activity 2.2.1.2: Development of market growth strategy and action plan (based on findings from 2.2.1.1) and identification of existing sustainable and climate resilient value chains. |
|  |  |  | - Activity 2.2.1.3: Organisation of stakeholder consultation programme on the market growth strategy and plan (including the determination of the current fish and seafood products at national and regional level as well as the potential for diversification and value addition and selection of sustainable and climate resilient value chains) and update the market growth strategy and plan following stakeholder feedback. |
|  |  |  | - Activity 2.2.1.4: Presentation and dissemination to government and local stakeholders of the tailored market growth and diversification strategy and action plan |
|  |  |  | - Activity 2.2.1.8: Implementation and adoption of the tailored market growth and diversification strategy and action plan in each country. |
|  |  | 2.2.2: Capacities for sustainable and climate resilient value chains developed (with a gender sensitive approach) for new and diversified fish and seafood products, including mariculture | - Activity 2.2.2.1: Identification and needs analysis of stakeholder that are/will be key actors in building sustainable and climate resilient value chains and development of capacity building and training programme to address the identified key actors’ needs (including gender-responsive criteria for selecting key actors) |
|  |  |  | - Activity 2.2.2.2: Implementation of sustainable and climate resilient value chains capacity building and training programme (40% or more of participants must be females) and monitoring and assessment of the results |
|  |  | 2.2.3: New climate resilient markets identified, explored and viable ones engaged | - Activity 2.2.3.1: Implementation of sustainable and climate resilient value chains capacity building and training and monitoring and assessment of the results |
|  |  |  | - Activity 2.2.3.2: Exploration on and engagement of viable climate-resilient markets and report on the results achieved |
| Component 3: Improve coastal and marine pollution management in the BCLME | 3.1 Reduced discharge of pollutants from ocean-based activities | 3.1.1 Policy and legislative frameworks developed/updated/strengthened and related strategies in place to address pollution prevention and control and response from shipping and extractive industries in the BCLME | - Activity 3.1.1.1: Conducting a baseline study for pollution emanating from the fishing vessels to inform policy development |
|  |  |  | - Activity 3.1.1.2: Development of harmonized policy, legislation and institutional arrangement models supporting marine pollution prevention and control leading to more harmonized pollution control arrangements (to be in line with guidance from the IMO and relevant sector organisations such as the ISA). |
|  |  |  | - Activity 3.1.1.3: Development of new or update of existing policy and legal frameworks elating to marine pollution control and management as needed. |
|  | 3.2: Reduced discharge of pollutants from land-based activities in priority coastal areas [and river basins] through Community-Level Stakeholder Engagement | 3.2.1: Pilot level community-based EBM and integrated watershed and coastal area management (IWCAM) approaches to pollution reduction demonstrated and addressed through demonstrations at [2-3] pilot sites by mid-project and ready for replication | - Activity 3.2.1.1: Confirm [three] coastal pilot projects based on the identified BCLME pollution hotspots. |
|  |  |  | - Activity 3.2.1.2: Complete feasibility studies for the development and financing of new technologies for pollution control at the community level, with participation of local businesses developed and piloted within at least two of the pilot sites (suggested improvements include domestic and industrial wastewater treatment; plastic collection, recycling and re-use; and, agricultural runoff). |
|  |  |  | - Activity 3.2.1.3: Opportunities for alternative livelihoods linked to pollution management activities identified and piloted at selected pilot sites. |
|  |  | 3.2.2 Community awareness, training and capacity building and implementation plans and best practices for pollution management undertaken (with a gender-sensitive approach) in selected pilot sites along the BCLME coast 3.2.3 | - Activity 3.2.2.1: Undertaking a training/capacity needs assessment for each selected pilot site, in coordination with other relevant activities (e.g. community-based solutions for restoration under Output 3.2.1 above) |
|  |  |  | - Activity 3.2.2.2: Development and progressive delivery of an awareness raising and capacity-building plan (to be based on available BCLME Project budget and additionally leveraged resources). |
|  | 3.3: Strengthened regional cooperation and coordination, and increased institutional and technical capacity to undertake broad-scale monitoring and surveillance of marine pollution in priority transboundary and coastal hotspots of the BCLME | 3.3.1: Cooperative agreements and long-term programs for ecosystem health monitoring and compliance between countries formalized | - Activity 3.3.1.1: Confirmation of a standardised set of regional Phase 1 monitoring indicators (nutrients, sediments, pathogens and chemicals) for coastal hotspot monitoring. |
|  |  |  | - Activity 3.3.1.2: Development and implementation of regional programme for Phase 1 monitoring, to identify pollutants of major concern in the BCLME, (including baselines, monitoring locations, parameters, protocols, etc.). |
|  |  |  | - Activity 3.3.1.3: Strengthening existing monitoring and surveillance capacity and expand the monitoring of coastal water quality, sediments and marine organisms in pollution hotspots (Phase 2 monitoring) to assess sources of key pollutants, high risk areas, and environmental and socio-economic impacts, and in order to develop initiatives, policies and legislation to abate chemical pollution, and implement the polluter pays principle. |
| Component 4: Promote regional and national frameworks for innovative sustainable blue/ocean economy finance to foster positive ecosystem, social and economic impacts | 4.1: Policy, regulatory and institutional capacity for boosting sustainable innovative blue/ocean economy finance strengthened (within the framework of a Circular Economy) | 4.1.1 Policies and strategies for Sustainable Blue/ Ocean Economy finance developed and/or strengthened | - Activity 4.1.1.1: Identification and analysis of existing policies (coverage, strengths, weaknesses, gaps) and strategies on sustainable blue/ocean economy finances in the targeted countries, including rapid and consultation with key financing actors . |
|  |  |  | - Activity 4.1.1.2: Drafting and finalisation of proposals (including stakeholder) feedback and validation) for development / strengthening of existing policies and strategies and actions and financing products/solutions on sustainable blue/ocean economy financing, for presentation to government for discussion and adoption (including 40% or more of female participation during consultation/validation). |
|  |  | 4.1.2: Reinforced public sector (national and regional) and private sector capacities in the design and implementation of bankable Sustainable Blue/ocean economy projects, innovative financing, principles, standards and green investments, among others, | - Activity 4.1.2.1: Needs analysis of public sector (national and regional) and private sector capacities in the design and implementation of bankable sustainable blue/ocean economy projects, innovative financing, principles, standards and green investments. |
|  |  |  | - Activity 4.1.2.2: Design and delivery of capacity building programme addressing the capacity development need-of national and regional public sector actors. |
|  |  |  | - Activity 4.1.2.3: Implementation of the bankable Sustainable Blue/ocean economy projects, innovative financing, principles, standards and green investments capacity building programme. (Including 40% or more of female participation). |
|  |  |  | - Activity 4.1.2.4: Technical assistance in the development of specific financing-ready and investment-ready innovative viable/bankable projects to participants to the investment-ready innovative bankable projects programme. |
|  |  |  | - Activity 4.1.2.5: Presentation and application to sustainable blue/ocean economy fund |
|  | 4.2: Innovative sustainable blue/ocean finance at national and/or regional levels accelerated | 4.2.1: Viable sustainable blue/ocean finance mechanisms and tools developed and piloted (including incentives to stimulate regional, national, local and private sector SBE investments, pollution reduction, circular economy etc.) | - Activity 4.2.1.1: identification of innovative sustainable blue/ocean finance mechanisms and tools in the target countries and internationally in the region. |
|  |  |  | - Activity 4.2.1.2: Facilitate countries specific needs assessment and design tailored innovative sustainable blue/ocean finance mechanisms and tools |
|  |  |  | - Activity 4.2.1.3: Presentation and dissemination of the tailored innovative sustainable blue /ocean finance mechanisms and tools to each government and stakeholders to government and stakeholders in each target country. |
|  |  |  | - Activity 4.2.1.4: Implementation and adoption of the tailored innovative sustainable blue /ocean finance mechanisms and tools, through pilot projects that includes incentives to stimulate regional, national, local and private sector SBE investments, as well as circular economy and pollution reduction. |
|  |  |  | - Activity 4.2.1.5: Monitoring and evaluation of the impact attained with the innovative sustainable blue/ocean finance mechanisms and tools. |
|  |  | 4.2.2: Feasibility for blue carbon finance assessed and viable options developed (the project will work with NGI to expand kelp harvesting (e.g. such efforts as https://kelp.blue/namibia/). | - Activity 4.2.2.1: Analysis of existing projects identified as bankable and having strong opportunities to become a blue carbon finance project. |
|  |  |  | - Activity 4.2.2.2: Development of viable options for financing the identified projects through blue carbon finance mechanisms allowing to drive climate mitigation and resilience through the conservation and restoration of nature. |
|  |  |  | - Activity 4.2.2.3: Monitoring and assessment of the results of the pilots financed with blue carbon finance mechanisms |
|  |  | 4.2.3: Blue carbon finance mechanism developed and implemented | - Activity 4.2.3.1: : Identify and match potential blue carbon finance mechanisms in the target countries and in the international arena |
|  |  |  | - Activity 4.2.3.2: Develop and implement country-specific blue carbon finance mechanisms for endorsement, taking into account international donors’ availability and priorities. |
| Component 5: Knowledge management, awareness raising and upscaling for Sustainable Blue/Ocean Economy | 5.1: Knowledge management, awareness raising and communication on Sustainable Blue/Ocean Economy, and Social and Environmental Safeguards in the BCLME region strengthened | 5.1.1: Strengthened capacities knowledge management in relation to SBE, ICZM, MSP and MPA, and monitoring Knowledge Management performance | - Activity 5.1.1.1: Establishment of the BCLME Sustainable Blue Economy Observatory to collect information and monitor progress of transformation to SBE |
|  |  |  | - Activity 5.1.1.2: Proposal for the BCLME Sustainable Blue Economy Knowledge Management Platform developed and adopted by BCLME countries |
|  |  |  | - Activity 5.1.1.3: BCLME SBE Knowledge Management Platform is fully operational |
|  |  | 5.1.2 Communication and Outreach Programme for awareness raising on Sustainable Blue/Ocean economy and Implementation of SEP and GAP | - Activity 5.1.2.1: Development of the training strategy, which will also integrate the capacity building activities in components 2 and 3 of the project |
|  |  |  | - Activity 5.1.2.2: Appropriate existing training materials and new materials converted into training modules for blended learning |
|  |  |  | - Activity 5.1.2.3: Working with partners in the region to organise a series of regional and national trainings for respective committees and/or working groups |
|  |  | 5.1.3 Environmental and Social Safeguards Management is developed and operationalized. | - Activity 5.1.3.1: Development and implementation of the project Stakeholder Engagement and Communications Strategy |
|  |  |  | - Activity 5.1.3.2: Establishment of a new project website incorporating the information from previous versions of the website |
|  |  |  | - Activity 5.1.3.3: Implementing the Gender Action Plan (GAP) |
|  |  |  | - Activity 5.1.3.4 Implementing the ESMF, SESA, ESIA/ESMP scoped ESIAs and other management plans as necessary (Livelihood Action Plan, Indigenous Peoples Planning Framework, CHIA) to ensure project’s compliance with UNDP’s SES requirements. |
|  | 5.2: The upscaling of sustainable and viable blue/ocean economy interventions is promoted | 5.2.1: Communications and knowledge products (information packages, tools and approaches) for upscaling developed and shared with beneficiaries via knowledge-sharing platform | - Activity 5.2.1.1: Compilation and dissemination of project knowledge products via various platforms |
|  |  |  | - Activity 5.2.1.2 Facilitate the BCC Annual Science to Governance Forum and participation in scientific symposium |
|  |  | 5.2.2: Sustainable blue/ocean economy practice, knowledge and lessons shared across African LMEs in partnership with IW:LEARN. | - Activity 5.2.2.1: integration of scalable, sustainable and viable blue/ocean economy interventions shared with the Africa LME Caucus and IW:LEARN |
|  |  |  | - Activity 5.2.2.2: Participation at GEF International waters/ocean Conference and presentation of project’s results |

1.2	Threats to the Benguela Current Large Marine Ecosystem

The fisheries sector in the three countries are facing a number of serious challenges to ensuring sustainable use of the productive but vulnerable marine resources that support them. These include:

- Over-exploitation of many of the marine resources by fisheries. This not only reduces the productivity and the resilience of those resources, it also affects the status and resilience of other species directly dependent on those resources and have impacts on the ecological integrity and resilience of the ecosystem. Such loss of integrity has already been observed in the northern Benguela which has experienced a shift to a less productive state. After supporting productive fisheries for sardine and anchovy in the 1960s and 1970s, this ecosystem currently appears to be dominated by horse mackerel, gobies and jelly fish, the last two of which are of negligible commercial importance and relatively low value as food sources in the ecosystem. Overfishing was almost certainly a contributory factor in that shift. Decreased productivity of fishery resources impacts on the livelihood and, in some small-scale communities, the food security of those dependent on fisheries and leads to a reduction in the economic returns from commercial fisheries at national and regional scale.

- Habitat loss and pollution. Impacts from other sectors on the Benguela Current ecosystem and on the fisheries social-ecological systems are a further problem that needs to be addressed. Dumping of industrial waste and accidental oil spills have occurred within the region and can be disruptive to the ecosystem, poisoning marine resources and decreasing the resilience of the system to variability and change. Direct impacts on seabirds from oil spills and other polluting events are an important concern in the region. The region is developing economically, with the inevitable trend towards urbanization that this brings. Coastal developments, unless responsibly and sensitively planned and implemented, can damage or destroy key coastal habitats with negative impacts on inshore marine species, seabirds and other taxonomic groups. Coastal and marine seabed mining and extraction of oil and gas are growing sectors in all three countries that impact the ecosystem and that also need to be carefully planned and regulated to avoid undesirable impacts on the ecosystems and on the fishery systems.

- Climate variability and change. A major part of the BCLME is driven mainly by upwelling and is therefore naturally highly variable throughout much of the ecosystem. This variability makes sustainable use of the living marine resources more of a challenge and it also makes it more difficult to discern distinct long-term trends. Nevertheless, there have been important changes, the most marked of which are the extensive warming of sea surface waters at both the northern and southern boundaries of the system in recent decades. There have also been indications during the same period of cooling in the inshore areas along the west and south coasts of South Africa, which may be a result of increases in the winds that generate upwelling. These changes have also been associated with an increased frequency in the incidence of Benguela Niños and other such intrusions of warm, nutrient-poor water from southern Angola, widespread declines in oxygen concentration, and sea level rise. A particular concern is the increase in the leakage of Agulhas current water into the south-east Atlantic in the past decade. This is considered to be driven by climate change and could have far-reaching effects on the entire Benguela upwelling region.

There is also the possibility that biophysical changes associated with climate change may lead to an increase in upwelling-favorable winds in the southern Benguela. This could increase primary production, with positive consequences for food availability for sardine and anchovy but result in increased offshore loss by advection of eggs and larvae off the Cape Peninsula while being transported from the spawning grounds on the Western Agulhas bank to the nursery grounds on the West Coast. Increased temperatures in the euphotic zone could enhance primary and secondary production rates leading to faster growth rates of pelagic fish but also result in a shift in spawning grounds to less favorable areas and times. Increases in the incidence of low oxygen water on the northern Benguela shelf could have negative effects on recruitment in both species of hake but, by changing the distribution of both species and the degree of overlap between them, also lead to a reduction in the currently high rate of predation of M. capensis on M. paradoxus. Species replacements are also likely, if, for example, there are large reductions in the biomass of one or more species of pelagic fish. This has been observed before in the BCLME in the last five or six decades, including replacement of horse mackerel by sardine, which was then replaced by anchovy in the southern Benguela in the 1950s and 1960s, and the replacement of sardine by anchovy in the northern Benguela in the 1970s.

A vulnerability assessment relevant to this project which was undertaken in 2011 concluded that the small-scale and artisanal fisheries tend to be the most vulnerable to environmental change and variability. These fisheries engage a large number of people who are heavily dependent on fisheries and marine resources for their livelihoods. Many live in conditions of poverty and most have very little ability to adapt to reduced catches and catch rates. Fisheries falling within this group are mainly the extensive artisanal and semi-industrial pelagic fisheries in Angola and those fishing for West Coast rock lobster and various line fisheries in South Africa, and some in Namibia. Amongst the larger-scale commercial fisheries, the South African small pelagic fishery was found to be particularly vulnerable because of a combination of high economic and social value and sensitivity to climate change and variability, including the threat of possible major perturbations in the Agulhas current. The Namibian small pelagic fishery is also likely to be highly vulnerable but, following major declines in the abundance of sardine and anchovy in the second half of last century, has much lower social and economic value. The valuable demersal trawl fisheries for hake and other demersal species in the Benguela region appear to be less vulnerable to climate change because of likely lower sensitivity to environmental perturbations and the ability to adapt if they should occur.

1.3	Purpose and scope of this ESMF

This Environmental and Social Management Framework (ESMF) has been prepared to assist in managing the potential adverse social and environmental impacts associated with activities of the proposed project activities in line with the requirements of UNDP’s Social and Environmental Standards. The Implementing Partner will monitor the ESMF implementation to ensure the environmental and social risks and impacts are fully assessed and management measures are in place prior to the implementation of the relevant project activities.

The ESMF forms the basis upon which the specific Environmental and Social Management Plan(s) ESMP will be developed, to ensure that significant adverse environmental and social impact mitigation and management measures are implemented and monitored as required. It identifies the steps for detailed assessment of the project’s potential and social and environmental risks, and for preparing and approving the required management plans for avoiding, and where avoidance is not possible, reducing, mitigating, and managing the identified adverse impacts of this project. Its scope covers all project activities described in Section 1.1. ESMF has been prepared when all the project’s risks and impacts cannot be fully assessed, and all the management measures cannot be put in place before the start of project implementation. Further assessment will be required during the inception phase once the pilot sites have been fully identified.

The ESMF will be publicly disclosed in line with UNDP’s Information Disclosure Policy and SES.

2.	Potential Social and Environmental Impacts

This section provides a description of the potential social and environmental risks and impacts, related to typology of likely activities, sub-projects, policies, and/or regulations to be supported during project implementation. This includes a summary of the SESP findings, with discussion of the risks and impacts covered by the ESMF.

2.1	Methodology used for identification of potential impacts

The ESMF has been prepared in accordance with applicable UNDP safeguard policies and is based on different techniques embracing mainly literature review on similar projects in the region, consultation with identified stakeholders at the design phase and professional knowledge including the expert consultants involved in the Project Document preparation. A summary of the risk significance under each SES principle and standard, and the project-level safeguard standards triggered by the project is shown in the table below.

Table 2. Summary of safeguards triggered by the project and SES requirements.

| Principle / Standard | Risk Rating | SES Requirement |
| --- | --- | --- |
| Overarching Principle: Leave No One Behind |  |  |
| Human Rights | Substantial | SESA, ESIA, SESP, Training |
| Gender Equality and Women’s Empowerment | Moderate | GAP, ESIA |
| Accountability | Moderate | SESA, ESIA, SESP, Training |
| Project-level Standards |  |  |
| Standard 1: Biodiversity Conservation and Sustainable Natural Resource Management | Moderate | SESA/ESIA SESP |
| Standard 2: Climate Change and Disaster Risks | Moderate | SESA/ESIA SESP |
| Standard 3: Community Health, Safety and Security | NA | NA |
| Standard 4: Cultural Heritage | Substantial | ESIA, SESP |
| Standard 5: Displacement and Resettlement | Substantial | ESIA, IPPF, LAP, SESP |
| Standard 6: Indigenous Peoples | Substantial | FPIC, IPP, SESP |
| Standard 7: Labour and Working Conditions | Substantial | SESP |
| Standard 8: Pollution Prevention and Resource Efficiency | Substantial | SESA, ESIA, SESP |
| Number of risks in each risk rating category |  |  |
| High | 0 |  |
| Substantial | 6 |  |
| Moderate | 4 |  |
| Low | 0 |  |
| Total number of project risks | 10 |  |
| Overall Project Risk Categorization | Substantial |  |
| Number of safeguard standards triggered | 10 |  |

2.2	Potential negative impacts

During the PPG phase, the project has been screened against UNDP’s July 2022 SESP template. The analysis identified a range of potential social and environmental impacts associated with the project activities. The SESP template (Project Document Annex 6) details the applicable specific environmental and social risks. The significance of each risk, based on its likelihood of occurrence and extent of impact, has been estimated as being low, moderate, substantial or high. Based on the significance of these individual risks but also looking at their cumulative effect, the project has been allocated an overall SESP risk categorization rating of Substantial.

The Substantial Risk category is defined by UNDP SES as: “Projects that include activities with potential adverse social and environmental risks and impacts that are more varied or complex than those Moderate Risks projects but remain limited in scale and are of lesser magnitude than those of High-Risk projects (e.g. reversible, predictable, smaller footprint, less risk of cumulative impacts).”

The following Risks have been identified during the SESP:

Substantial Risks

Risk 01 – Project activities under output 1.2.1, targeted to the development of community-based tourism in an around selected MPAs and coastal ecosystems in Namibia, including within Key Biodiversity Areas (KBAs), could lead to an increase in soil erosion, solid waste and littering, sewage pollution, natural habitat loss, and greater pressure on endangered species.

Risk 02 – Policy and legal framework amendments/updates (1.1.3; 1.4.2; 3.1.1.2; 1.4.1.2; 3.1.1; and 4.1.1) could exclude affected stakeholders/ constituents, including vulnerable groups, from participating in policy decisions that could impact on their lands, territories, and resources, increasing their vulnerability to climate change.

Risk 03 – Certification requirements for fish and seafood products (Activity 2.1.3.3), as well as the market growth strategy and action plan (Activity 2.2.1.2) could lead to the exclusion of small-scale fisher groups (including women) that don’t have the capacity to keep up with these requirements, leading to greater segregation and poverty levels.

Risk 04 – Enhancing management plans of selected MPAs (Activity 1.1.2); implementing sustainable and climate-resilient mariculture opportunities and exploitation of other living marine resources (2.1.2.3); and implementing alternative livelihoods linked to pollution management activities (Activity 3.2.1.1 [coastal pilot in South Africa] and 3.2.1.3) could restrict access to resources and cause economic displacement, impacting on traditional livelihoods, food security, and intangible cultural heritage of Indigenous Peoples and local communities.

Moderate Risks

Risk 05 – The identification of the best suitable option for management plans of selected MPAs (Activity 1.2.2.1), the establishment of a multinational transboundary committee (Activity 2.1.1.2), the drafting of bilateral agreements (2.1.1.3) and the development of Blue Carbon finance mechanisms (Output 4.2.3) could lead to the exclusion of vulnerable groups, preventing them from accessing the project’s benefits.

Risk 06 – Completing feasibility studies for the development and financing of new technologies for pollution control at the community level, including improvements in domestic and industrial wastewater treatment; plastic collection, recycling, and re-use; and agricultural runoff (Activity 3.2.1.2) could exclude women from participating in this activity, leading to less effective waste management practices and the persistence of pollution at the community level.

Risk 07 – The implementation of market growth strategies and action plans in mariculture and exploitation of other living marine resources at national levels (all three countries) (Output 2.1.2; Activities 2.2.1.2 and 2.2.1.5) could unintentionally involve child labour.

Risk 08 – Bilateral agreements for joint sustainable management of transboundary fish stock (Cape horse mackerel, Cape hakes) could affect the EBSA zoning (Nambia and Angola), impacting negatively on other species’ habitats, other country’s sustainable coastal development; the marine ecosystem, and/or other fish stock availability.

Risk 09 – Climate change (floods, natural disasters, etc.) on near-shore ecosystems, could potentially affect the provision of eco-tourism services (Output 1.2.1), worsening the economic situation and livelihoods of the communities involved.

Risk 10 – The introduction of mariculture (Activity 2.1.2.1), which is associated not only with food production but also with the production of raw materials for cosmetics, medicines, and food activities, among others, could lead to effluents and excretions that can further pollute ocean waters.

3	Legal and Institutional Framework

This project will improve or develop national policies, including an improved alignment of existing policies. National ocean strategies and blue/ocean economy policies provide the opportunity for national level policy improvements and alignment. This project will provide support for strengthening the existing national policy and regulatory frameworks for sustainable blue/ocean economy and ocean governance, in particular in relation to innovative blue finance mechanisms or the establishments of new MPAs, and for aligning and improving existing sector, and cross-sector policies, laws and regulations. The project will focus on the strengthening of existing MSP activities throughout the BCC region. Building on the significant body of work that has been completed under the German-funded MARISMA project, this Output will support countries to finalize and implement relevant policy and legal mechanisms to inculcate MSP into wider national planning and conservation frameworks (Output 1.1.3). Under Output 1.1.3, the Project will work with the BCC and the Regional MSP Working Group members to ensure that legal frameworks and institutional arrangements are harmonised across the three countries. The activities under Output 1.1.1 are designed to address the gaps and weaknesses in the current governance framework and provide recommendations to improve its effectiveness, ultimately contributing to the overall objective of strengthening ocean and coastal governance in the BCLME region.

In South Africa, the broad strategy for MSP is set out in the National Framework for Marine Spatial Planning in South Africa (adopted in 2021), which establishes the regulatory framework for Marine Spatial Planning in the Republic of South Africa. The framework provides high-level direction for undertaking Marine Spatial Planning in the context of the South African legislation and policies as well as existing planning regimes.

A similar framework has been prepared for Namibia (2019). However, to date it has not been finally adopted and implemented by the Government. Angola has yet to prepare such a framework. The purpose of this Activity, therefore, is to support Namibia and Angola with the preparation and adoption of their respective national MSP frameworks.

For marine spatial planning to be effective and enforceable, and thus able to achieve its defined objectives, it should have a legal basis. Progress to date with respect to the development of national MSP frameworks varies across the three countries. While South Africa has, with the support of the MARISMA project, developed and implemented the Marine Spatial Planning Act (Act No. 16 of 2018), neither Angola nor Namibia have yet adopted similar legislation with which to underpin MSP.

Drawing on the experience of South Africa and incorporating the principles for MSP set out in the 2018 BCC Regional Strategy for Marine Spatial Planning, this Activity will support the drafting and adoption of legal instruments (or legislative amendments as appropriate) to create a harmonized legal framework for MSP implementation in both countries. In the case of Namibia, different approaches are already being discussed in terms of legislating for MSP, including the development of a new legal instrument (along the lines pursued by South Africa) or amending existing legal instruments to incorporate MSP. Thus, a decision will need to be made as to the best way forwards before any drafting can be undertaken.

This section provides a preliminary review of the policy, legal and institutional (PLR) framework related to the potential risks and benefits of the proposed project and prospective activities to be implemented with the use of the funding received. The PLR framework underpins how social and environmental safeguards will be addressed and respected. The preliminary baseline analysis will be further expanded during the implementation stage, when as necessary, Strategic Social and Environmental Assessment (SESA) will be conducted, in order to address a full range of analytical and participatory approaches that aim to integrate social and environmental consideration into policies and plans supported by the project.

3.1	UNDP Social and Environmental Standards

The project covered by this ESMF will comply with UNDP’s updated Social and Environmental Standards (SES), which came into effect on 1 January 2021. UNDP Safeguards are measures to protect or to avoid risks (do no harm), while promoting benefits (do good). The current ESMF, which forms part of the UNDP safeguards requirements, provides guidance to assess and manage the risks linked to potential harm induced by project activities, while providing guidance to ensure that these activities will actually promote benefits to the beneficiaries with respect to its objectives.

These standards underpin UNDP’s commitment to mainstream social and environmental sustainability in its programmes and projects to support sustainable development and are an integral component of UNDP’s quality assurance and risk-management approach to programming. Through the SES, UNDP meets the requirements of the GEF’s Environmental and Social Safeguards Policy.The objectives of the SES are to:

- Strengthen the social and environmental outcomes of programmes and projects.

- Avoid adverse impacts to people and the environment.

- Minimize, mitigate, and manage adverse impacts where avoidance is not possible.

- Strengthen UNDP and partner capacities for managing social and environmental risks; and

- Ensure full and effective stakeholder engagement, including through a mechanism to respond to complaints from project-affected people.

UNDP uses its Social and Environmental Screening Procedure (SESP) to identify potential social and environmental risks and opportunities associated with all proposed projects. All project components are screened, including planning support, policy advice, and capacity-building, as well as site-specific, physical interventions. Activities that will be completed under project co-financing are also included in the scope of the assessment.

Projects are required to comply with UNDP’s Social and Environmental Standards (SES). The SES are an integral component of UNDP’s quality assurance and risk management approach to programming. This includes the Social and Environmental Screening Procedure ( Project Document SESP, Annex 6).  The SES underpin UNDP’s commitment to mainstream social and environmental sustainability in its Programs and Projects to support sustainable development. The objectives of the standards are to:

    - Strengthen the social and environmental outcomes of Programs and Projects

    - Avoid adverse impacts to people and the environment

- Minimize, mitigate, and manage adverse impacts where avoidance is not possible

- Strengthen UNDP and partner capacities for managing social and environmental risks

- Ensure full and effective stakeholder engagement, including through a mechanism to respond to complaints from project-affected people.

The SES are an integral component of UNDP’s quality assurance and risk management approach to programming. This includes the Social and Environmental Screening Procedure (see the completed SESP for the project in Annex 6 of the project document).

3.2	Relevant international treaties and Conventions

The three countries are bound by international treaties and agreements regulating fishing. These include the United Nations Convention on the Law of Seas (UNCLOS)and the Food and Agriculture Organization’s Code of Conduct for Responsible Fisheries. South Africa and Namibia have acceded to (South Africa) and ratified (Namibia) the 1995 UN Fish Stocks Agreement for the Conservation and Management of Straddling Stocks and Highly Migratory Stocks. Angola has neither signed nor acceded to or ratified this Convention. Furthermore, all three BCLME countries are bound by the SADC Fishing Protocol, ICCAT (International Commission for the Conservation of Atlantic Tuna), SEAFO (South-East Atlantic Fisheries Organization), CCAMLR (Commission for the Conservation of Antarctic Marine Living Resources).

3.3	National legislation, policies, and regulations

Regional level

The Governments of Angola, Namibia and South Africa signed the Benguela Current Convention in 2013. The Convention is one of the key results that followed two decades of research, institutional and human capacity strengthening and cooperation between the three countries. It provides the overarching legal framework for the use of, and access to the BCLME and sets out the countries’ intention to “promote a coordinated regional approach to the long-term conservation, protection, rehabilitation, enhancement and sustainable use of the Benguela Current Large Marine Ecosystem, to provide economic, environmental and social benefits”.

The Convention has also made permanent the intergovernmental Benguela Current Commission (BBC), which has been in existence since 2007. The BBC is the first multilateral Commission in the world to be based on the Large Marine Ecosystem (LME) approach to ocean governance. The BBC has a mandate and responsibility for coordinating activities related to cross-sectoral and ecosystem-wide management of the shared marine resources of the region, including undertaking relevant research. The BBC works with national authorities in the three member countries responsible for key sectors using and impacting on the marine environment. It has been established to achieve regionally defined objectives related to, amongst others, fisheries utilization and management, conservation of marine biodiversity, minimizing and correcting environmental impacts from activities such as marine prospecting, mining and dredging and the exploration and development of oil and gas fields, and others, as outlined in the Convention and the Strategic Action Programme (SAP).

The Benguela region falls within the Southern African Development Community (SADC) and the member countries of BCC are all also members of SADC. The Benguela Current Convention explicitly refers to the Community in paragraph (j) of Article 8 Functions of the Commission where one of the BCC’s functions is to “promote collaboration on monitoring, control and surveillance, including joint activities in the Southern African Development Community region”. SADC is addressing climate change, and the Sub-Regional Framework places an emphasis on adaptation actions to address the impacts of climate change on all climate-sensitive sectors, including coastal zones, fisheries, biodiversity and environment. It is significant for this project that the Framework refers to the need for SADC to establish agreements with other partners on “technology transfer, capacity building and information sharing, strengthening policy, institutional and regulatory frameworks and enforcement of international rules and regulations”. In the same context it also expresses concern that degradation of coastal fishery resources is affecting the availability of protein to local communities. Component 1 will considerably provide benefits in strengthening the links between BCC and SADC in their common efforts to promote adaptation and increase resilience to climate change in the region’s coastal fishery systems by enhancing sustainable and climate-resilient marine living and non-living resources and their value chains in the BCLME.

The Benguela Current Commission (BCC)

The Benguela Current Commission (BCC) is a regional intergovernmental partnership which started life under an Interim Agreement in 2007 and was formally established in March 2013 by the Republics of Angola, Namibia, and South Africa to promote a coordinated approach to the long-term conservation, protection, rehabilitation, enhancement, and sustainable use of the BCLME, in order to provide economic, environmental and social benefits. The Benguela Current Convention provides a legal framework for cross-border cooperation between the three countries of the BCLME.

The creation of the BCC followed two decades of research, institutional and human capacity strengthening and cooperation; the BCC is the first multi-lateral Commission in the world to be based on the Large Marine Ecosystem (LME) approach to ocean governance. The Commission is headed by a Ministerial Conference and supported by a Secretariat based in Swakopmund, Namibia. The Secretariat works with regional and international partners to coordinate research and capacity building programmes and assist the committees that are responsible for providing scientific, management and financial advice to the Commission. The Commission uses this advice to make management decisions related to the transboundary resources and issues, with the goal of ensuring the long-term sustainability of the BCLME and a balance between social, economic, and environmental benefits. The mandate of the Commission is set out in the Benguela Current Convention. Although this mandate spans a number of coordination and administrative functions, the core management function is to agree to specific measures to prevent, abate and minimize pollution; to agree to conservation and management measures concerning transboundary marine resources and the coastal environment; and to devise mechanisms that enhance sustainable utilization of the marine resources.

Policies related to BCLME Convention

Table 3. Policies related to the BCLME convention.

| Policy, legal framework | Objective of the policy/treaty | Status in BCC country |
| --- | --- | --- |
| Namibia Blue Economy Policy 2022-2031 | Provides a basis for leveraging the full potential of aquatic ecosystems in order to address its socio-economic needs in an environmentally sustainable manner. Furthermore, it strengthens inter-sectoral linkages and coordination in the governance of the blue economy sectors. | Namibia |
| IMO International Convention for the Prevention of Pollution from Ships as modified by the Protocol of 1978 (MARPOL) | To preserve the marine environment in an attempt to completely eliminate pollution by oil and other harmful substances and operational causes and to minimize accidental spillage of such substances. It covers all the technical aspects of pollution from ships except the disposal of waste into the sea by dumping and applies to ships of all types. It does not apply to pollution arising out of the exploration and exploitation of sea-bed mineral resources. | South Africa (ratified all annexes). Namibia (4 out of 6 annexes). Angola (5 out of 6 annexes). |
| 1990 IMO International Convention on Oil Pollution Preparedness, Response and Cooperation Convention | To provide a global framework for international cooperation in responding to marine pollution emergencies or threats as well as to enhance existing national, regional and global capabilities concerning pollution preparedness and response, to facilitate mutual assistance and to develop and maintain adequate organizational and technical infrastructures. | Angola, Namibia, South Africa. |
| 2009 FAO Agreement on Port State Measures | To prevent, deter and eliminate illegal, unreported and unregulated fishing (Port State Measures Agreement). | South Africa and Namibia Angola signed, but not ratified. |
| 2001 SADC Protocol on Fisheries | To promote responsible and sustainable use of the living aquatic resources and aquatic ecosystems of interest to state parties for stated purposes. | Angola, Namibia, South Africa. |
| International Convention for the Control and Management of Ship’s Ballast Water and Sediments (BWM) | To help prevent the spread of potentially harmful aquatic organisms and pathogens in ships’ ballast water. | South Africa |
| Integrated Coastal Management Act, 2008 (Act No. 24 of 2008) | To establish a system of integrated coastal and estuarine management in the Republic, including norms, standards, and policies, in order to promote the conservation of the coastal environment and maintain the natural attributes of coastal landscapes and seascapes and to ensure that development and the use of natural resources within the coastal zone are socially and economically justifiable and ecologically sustainable. | South Africa |

National level

All BCLME coastal countries have structures and institutions for governance, management, and development of their national fisheries. All of the countries have developed fisheries legislation. Angola has maintained up-to-date legislative frameworks and adopted new fisheries statutes in 2000 and again in 2004. The Marine Resources Act of Namibia was promulgated in 2000, while Namibia also adopted legislation on aquaculture and inland fisheries in 2002 and 2003, respectively. The Marine Living Resources Act (MLRA) was adopted by South Africa and underwent minor revision in 2014 in order to allow for the implementation of the Policy for the Small-Scale Fisheries Sector in South Africa (2013). The National Aquaculture Framework for South Africa was adopted in 2013. The existing legislation in the three countries are all essentially compatible and of similar approaches.

Angola adopted the Law on Aquatic Biological Resources in 1994, which superseded the 1992 Fisheries Law. The Law on Aquatic Biological Resources has established new principles and provisions related to the sustainable management of aquatic resources, and also reflects the need to integrate the management of marine resources with other sectoral policies and legislation. The principal objectives of this new law include 1) rational exploitation of marine resources within biological sustainable limits; 2) improvements in food security; 3) improvements in livelihoods and reduction in levels of poverty within communities dependent on fishing activities; 4) increased capture of foreign revenue to support sectoral improvements; 5) improvements in MCS; and 6) implementation of sectoral training programmes for better handling and management. In particular, new regulations regarding surveillance, research and licensing have been drafted to further support this new law.

The Angolan government released a development strategy – the National Development Plan 2013-2017 – which prioritizes Environment and Energy as one of its core directives, with the aim of developing capacity for sustainable management of resources. In terms of broad-based environmental governance, the Environmental Framework Law (1998) provides the guiding principles according to which all new environmental policies and acts are developed (including environmental impact assessment requirements). In 2011 the Ministry of Environment designed a National Adaptation Programme of Action (NAPA) under the United Nations Framework Convention on Climate Change. This programme of action identified the fisheries and agriculture sectors as one of the national adaptation priorities and has detailed sections that consider the potential climate change impacts and analysis of the threats and vulnerabilities. The goal of this progamme of action is to mainstream environmental issues and climate change risks within national development planning and strategies.

In Angola, fisheries and marine resources are managed by the Angolan Ministry of Agriculture, Rural Development and Fisheries, though the Department of Fisheries and Aquaculture. The National Institute of Fisheries Research (INIP) (Instituto Nacional de Investigação Pesqueira) conducts marine and fisheries research and capacities government trough technical and scientific expertise. The Institute for the Development of Artisanal Fisheries and Aquaculture (IPA) (Instituto de Desenvolvimento da Pesca Artesanal) is responsible for promoting the development of small-scale fisheries through the creation of cooperatives, knowledge sharing and the provision of credit facilities.

Nambia’s overarching development framework, Vision 2030, places significant emphasis on the contribution of fisheries to the national economy, while noting the threat of climate-related impacts on marine ecosystems. Fisheries have also been highlighted through the country’s National Development Planning Framework (comprising 5-year National Development Plans (NDPs). Namibia published the National Policy on Climate Change for Namibia (NCCP) in 2011. A National Climate Change Strategy and Action Plan (2013-2020) was also developed. The policy recognizes the vulnerability of Namibia to climate change due to its geographic location and its variable climatic patterns as well as its socio-economic status. Consequently, the NCCP is structured around three strategic aims – adaptation, mitigation and cross-cutting issues, such as those of capacity-building, training and institutional strengthening. The Ministry of Environment and Tourism (MET) also prioritizes climate change adaptation activities especially that of raising public awareness about climate change. In terms of environmental management, Namibia has a comprehensive Environmental Management Act (2007), supported by a range of policy frameworks, regulations and permits as well as a National Biodiversity Strategy and Action Plan that targets the conservation and sustainable use of Namibia’s aquatic and terrestrial biodiversity. The National Policy on Coastal Management of Namibia was launched in 2013 and addresses a range of issues related to ecosystems and coastal development, including the need to adopt measures that “seek to build resilience, particularly with respect to climate variability and environmental change…”.

The fisheries sector in Namibia is managed by the Ministry of Fisheries and Marine Resources (MFMR). At Independence in 1990, a 200 nautical mile Exclusive Economic Zone (EEZ) was established, followed by the promulgation of a new Sea Fisheries Act in 1992, and the introduction of a new national policy on exploitation rights and quota allocation in 1993. The Marine Resources Act of 2000 replaced the Sea Fisheries Act (1992) and is implemented through a contemporary regulatory framework and associated resources. The MFMR has a high profile in the country and is advised by the Sea Fisheries Advisory Council on matters relating to management and conservation.

The primary fisheries legislation in South Africa is the Marine Living Resources Act (MLRA, No. 18 of 1998). The MRLA (1998), incorporates various social and environmental principles, including the need to achieve optimum utilization and ecologically sustainable development of marine living resources, the need to conserve marine living resources for both present and future generations, the application of the precautionary approach, the need to protect the ecosystem as a whole, and the need to preserve marine biodiversity, amongst others. These principles, while not directly referencing climate change, provide a foundation for an approach that emphasizes sustainability, adaptive management, and resilience.

The MLRA Amendment Bill was developed in order to provide a legal framework for the implementation of the Policy for the Small-Scale Fisheries Sector in South Africa, which had been published in June 2012. The publication of the Small-Scale Fisheries Policy was an important landmark in the development of South Africa’s fisheries governance regime, as the small-scale sector has historically been marginalized, resulting in significant concerns regarding social justice, socio-economic development, and sustainability within the small-scale fisheries sector. The policy emphasizes the critical role of small-scale fisheries in supporting job creation and livelihoods, as well as contributing to food security. With regards to climate change, the policy notes that the possible impacts of environmental and climate change on coastal communities’ form part of a range of challenges facing the sector, however, climate change is not addressed at any length.

While the MLRA Amendment Bill does not contain any direct references to climate change, it does establish the legal framework to integrate the small-scale fisheries sector more effectively within the broader fisheries governance regime. In this respect, the MLRA Amendment Bill will allow the Government to establish geographical zones for small-scale fisheries, employ a multi-species approach in the allocation of fishing rights, formally recognize small-scale fisheries communities and assign rights of access to them, and promote small-scale fisheries through recognition of fisheries cooperatives. The Bill further requires the Minister of Agriculture, Forestry and Fisheries and any organ to state to have regard to the need to incorporate a community-based approach in the allocation of rights of access within the small-scale fisheries sector. Taken together, these measures can contribute to the enhanced resilience of South Africa’s small-scale fisheries sector.

In 2000 the South African Department of Environment and Tourism published a White Paper for Sustainable Coastal Development in South Africa. This policy document called for a new approach to the management of South Africa’s coastal resources; in particular, the policy advocated for a shift in emphasis to a greater recognition of the value of the coast, a people-centered approach to coastal management, an emphasis on sustainable coastal development, and the promotion of coordinated and integrated coastal management.

National Policies Relevant to the project

Table 4. National Policies relevant to the project

| Sector | Angola | Namibia | South Africa |
| --- | --- | --- | --- |
| Constitutional | Constitution of the Republic of Angola, 1992 | Constitution of the Republic of Namibia, 1990 | Constitution of the Republic of South Africa, 108 of 1996 |
| Environment | Environment Framework Act, 1998 | No equivalent | National Environmental Management Act, 1998 |
| Maritime Zones | Territorial Sea, Contiguous Zone and Exclusive Economic Zone Act, 1992 | Territorial Sea and Exclusive Economic Zone of Namibia, 1990 | Maritime Zones Act, 1994 |
|  | Decree No’s 14/05, 38/05, 40/06, 28/06, 98/06 and 43/05 | Regulations for the Exploitation of Marine Living Resources, 2001 | Fisheries Regulations, 1998 (As amended in 2000, 2001, 2003 & 2004) |
|  | Decree No 41/05 | Fisheries Policies (Granting of Rights of Exploitation to Utilize Marine Resources and on the Allocation of Fishing Quotas, 1993) | General Fishery Policy on the Allocation and Management of Long-Term Commercial Fishing Rights of May 2005 |
|  | No Equivalent | No Equivalent | Policy for the Small-Scale Fisheries Sector, 2012 |
| Marine Aquaculture | Aquatic Biological Resources Act, 2005 | Aquaculture Act, 2002 | Marine Living Resources Act, 1998 |
|  | Decree No’s 39/05 & 40/06 | Bio-Safety Act, 2006 | Sea Shore Act, 1935 |
|  | Decree No’s 39/05 & 40/06 | Namibia’s Aquaculture Policy | Fisheries Regulations, 1998 |
|  | Decree No 9/06 | Towards the Responsible Development of Aquaculture, 2001 | Policy for the Development of a Sustainable Marine Aquaculture Sector |
|  | Aquatic Biological Resources Act, 2005 | Dumping at Sea Control Act, 1980 | Dumping at Sea Control Act, 1980 |
|  | Oil Activities and Environmental Protection Law 39/00 | Prevention and Combating for Pollution of the Sea by Oil Act, 1981 and the Amendment Act, 1991 | Marine Pollution (Control and Civil Liability) Act, 1981 including Regulations Relating to the Prevention and Combating of Pollution at Sea by Oil of 1984 |
|  | Decree 495/73 | Namibian Ports Authority Act, 1994 | Marine Pollution Intervention Act, 1987 |
|  | Decree 412/70 | Merchant Shipping Act, 1991 | Merchant Shipping Act, 1951 |

3.4	Gaps in Policy Framework

Further analysis of the legal and policy frameworks that apply to the project will be completed during the implementation of this ESMF (i.e., during the completion of ESIAs and/or targeted assessment). For the purpose of this ESMF, a high-level assessment of the legal and policy frameworks that apply to the project has been undertaken.

Table 5: Summary of safeguards legal and policy framework

| UNDP Framework’s SES requirements | Triggered | Relevant National Policy and Legal Framework |  |  | Gaps |
| --- | --- | --- | --- | --- | --- |
|  |  | Angola | Namibia | South Africa |  |
| Programming Principles |  |  |  |  |  |
| Leave No One Behind |  |  |  |  |  |
| Human Rights | Yes | Constitution of the Republic of Angola, 1992 | Constitution of the Republic of Namibia, 1990 | Constitution of the Republic of South Africa, 108 of 1996 | No Gap. |
| Gender Equality and Women’s Empowerment | Yes | Constitution of the Republic of Angola, 1992 National Policy for Gender Equality and Equity 2013 (Presidential Decree No. 222/13) | Local Authorities Act, 1996 (Act. No. 23 of 1992) Married Persons Equality Act, 1996 (Act No. 1 of 1996) Co-operatives Act, 1996 (Act No. 23 of 1996) Traditional Authorities Act, 2002 (Act No. 25 of 2000) National Gender Policy and Action Plan (2010 – 2020) The Ministry of Gender Equality and Child Welfare Strategic Plan 2017-2022 | National Policy Framework for Women’s Empowerment and Gender Equality (2010) | No Gap. |
| Sustainability and Resilience | Yes | Environmental Framework Law (Law No. 5/98) National Development Plan (2018-2022) | National Agriculture Policy (2015) | National Development Plan 2030 National Environmental Management Act No. 107 of 1998 | No Gap |
| Accountability | Yes | Government Integrity Act (Law No. 3/10) Law on Public Probity (Law No. 3/15) | Anti-corruption Act of 2003 | Constitution of the Republic of South Africa 1996 | No Gap |
| Project Level Standards |  |  |  |  |  |
| Standard 1. Biodiversity Conservation and Sustainable Natural Resource Management | Yes | Aquatic Biological Resources Act, 2004 and the Fisheries Act, Law No. 20/92. National Biodiversity Strategy and Action Plan (2019-2025) National Forest, Wildlife, and Conservation Areas Policy (2010) Law on Environmental Conservation Areas (Law No. 8/20) Law on Biological Aquatic Resources (Law No. 6-A/04) | Marine Resources Act 27 of 2000 Water Resources Management Act 2004 National Plan of Action for Small-Scale Fisheries 2022-2026 Blue Economy Policy (draft) of 2021 Regulations related to Marine Protected Areas (2000) | Marine Living Resources Act 18 of 1998; Maritime Zones Act 15 of 1994. | Gaps in addressing invasive species. |
| Standard 2. Climate Change Mitigation & Disaster risks | Yes | National Strategy to Climate Change 2018-2030 National Disaster Preparedness Response Plan 2023-2027 | National Policy on Climate Change for Namibia (2011) Disaster Risk Management Act 10 of 2012. National Climate Change Strategy Action Plan (2013-2020) | National Climate Change Response Policy (2011) National Disaster Management Act (2002) National Disaster Management Policy Framework (2005) | No Gap. |
| Standard 3. Community Health, Safety, and Security | No | General Regulation of Occupational Health and Safety (executive decree no. 6/96) | National Occupational Safety & Health Policy (2001) Public Health Act 36 of 1919 | National Development Plan | No Gap. |
| Standard 4. Cultural Heritage | Yes | Cultural Heritage Law (Law No.14/05) | National Heritage Act 27 of 2004 | National Heritage Resources Act No. 25 of 1999 | - Gaps in the inclusion of intangible cultural heritage |
| Standard 5. Displacement and Resettlement | Yes | Regulation on Resettlement (Presidential Decree No. 117/16) | National Resettlement Policy 2001 | The Natives Resettlement Act, No. 19 of 1954 | - Absence or inadequate pre- and post-settlement support - Lack of effective monitoring and evaluation of the resettlement process - Economic displacement or restrictions in access to natural resources are not regulated. - There are no legislation/ regulations requiring resettlement activities and associated measures as a requirement to be implemented before project implementation starts. |
| Standard 6. Indigenous Peoples | Yes | No specific policy at national level | No specific policy at national level | Traditional and Khoisan Leadership Act 2 of 2019. | - While the Constitution of Namibia prohibits discrimination on the grounds of ethnic or tribal affiliation, it does not specifically recognize the rights of indigenous peoples or minorities, and there’s no national legislation dealing directly with indigenous peoples. - The Government of Angola does not recognize the concept of Indigenous Peoples as affirmed in international law, and there are no specific references to Indigenous Peoples or minorities in the Constitution, nor in other domestic law. - While the Traditional and Khoisan Leadership Act 3 of 2019 became legislation, giving formal recognition to Khoi and San leaders, it does not recognize the Khoi and the San as First Nations nor designates their languages among the official languages of South Africa. |
| Standard 7. Labour and Working conditions | No | Legal System for Work-related accidents and occupational diseases (Decree no.53/05) General Labor Law (Law No. 7/15) Decree No. 31/94 principles for the promotion of safety, hygiene, and health at work Decree No. 53/05 legal regime of accidents at work and occupational diseases | The Labour Act, 2007 (Act 11 of 2007) Labour Act, 1992 | Basic Conditions of Employment Act Labour Relations Act Employment Equity Act | No Gap. |
| Standard 8. Pollution Prevention and Resource Efficiency | Yes | Regulation for the prevention and control of National water pollution (Presidential Decree No. 141/12) | Pollution Control and Waste Management Act | National Industrial Policy | No Gap. |

4.	Required Procedures for Screening, Assessment, and Management

This section specifies the procedures for reviewing and addressing potential social and environmental risks and impacts of specific project activities, policies or regulations to be adopted/implemented, including the following:

- Screening of social and environmental risks and impacts and determining applicable social and environmental standards and requirements (including UNDP SES). The screening process utilizes UNDP’s SESP and develops a specific screening procedure for the forthcoming type of activities.

- Appropriate types of social and environmental assessments to address identified potential social and environmental risks and impacts.

- Preparing and approving time-bound action plans for avoiding, and where avoidance is not possible, reducing, mitigating, and managing adverse impacts, including development of specific management plans according to applicable policies and regulations, including UNDP’s SES (i.e. Environmental and Social Management Plans which would be completed post-assessment).

An initial study has been undertaken for the Environmental and Social Assessment during the PPG phase. This included the following:

- Workshops and stakeholders’ interview and consultations.

- Review of previous work conducted at the PIF stage.

- Review of existing relevant information.

- PPG Expert’s team inputs and feedback

All risks identified in the SESP need to be further assessed and managed as described in this section.

The procedures and their criteria described in this ESMF include:

- Procedures for the overall project: applicable to all project activities

- Procedures for co-financed activities: applicable specifically to activities funded by co-financing which contributes to project results either flowing through UNDP accounts or flowing directly to the project outside of UNDP accounts.

- Procedures for upstream activities: applicable specifically to activities supporting policy and/or sector reforms.

- Procedures for downstream activities: applicable to on-the-ground activities often referred to as “downstream activities”.

4.1	Guiding Principles

Substantial-risk project categorization

The project will follow UNDP’s requirements and procedures for screening, assessment, and management according to its substantial-risk project categorization.

The following principles will guide the procedures:

Mitigation Hierarchy

The project will first seek to avoid potential adverse impacts, then minimize them; where impacts remain, it will then apply mitigation measures; the offset of impacts that have not mitigated will be used as a last resort.

Precautionary Principle

The lack of full scientific certainty shall not be used as a reason for postponing measures to prevent serious threats.

Direct, Indirect, and Cumulative Impacts

The project will consider all relevant impacts, not just in the immediate project area but also in the project’s area of influence; it will also consider cumulative impacts from the project or from other relevant past, present, and reasonably foreseeable developments in the geographic area.

“Polluter pays”

The cost of mitigation is borne by the agent causing the damage.

Figure 1. UNDP’s SES mitigation hierarchy

4.2	Social and Environmental Screening Procedure (SESP)

The SESP was conducted during PPG and is available as annex to the ProDoc. The SESP was preceded by an Initial Social and Environmental Risk Screening undertaken during PIF development, then updated and finalized following the national workshops during PPG. It has been conceived according to the following principles:

Do not Assume Away Risks

Impact and probability have been rated as if mitigation measures will not be applied, thinking “worst case scenario”.

Rate Risks Appropriately

Risk significance levels have not been underestimated – to be accurate, the most likely risk levels have been identified.

Categorize Based on Highest Risk

The overall categorization has been accurately assigned by using the highest individual risk rating.

During implementation, the project will be re-screened with the UNDP SESP as needed in the course of required assessments, when determined necessary by the respective Project Manager (after consideration of the advice from PMO staff with responsibility for safeguards), the Project Steering Committee, and/or when project circumstances change in a substantive or relevant way.

4.3	Assessment procedures

In accordance with UNDP SES policy, the Social and Environmental Screening Procedure (SESP) has been applied to the project during the project development phase. Under this policy, a SES principle or standard is triggered when a potential risk is identified and assessed as having either a “moderate”, “substantial” or “high” risk rating based on its probability of occurrence and extent of impact. Risks that are assessed as “low” do not trigger the related principle or standard.

In accordance with the SES, and due to the Substantial overall Risk category, social and environmental assessments, including the identification of management mechanisms to mitigate identified risks must be undertaken. The required procedures are outlined below:

- Strategic Environmental and Social Assessment for upstream activities

A scoped Strategic Environmental and Social Assessments (SESA) will be undertaken during the following activities:

Activity 1.1.1.1: Analysis of legal frameworks of selected MPAs and coastal ecosystems to identify their strengths and weaknesses, using an agreed set of selection criteria for selecting the MPAs for analysis.

This activity involves the identification of the existing legal frameworks in each country and their analysis to establish first their strengths and weaknesses in order to legally support selected MPAs and coastal ecosystems. The study will determine the effectiveness of the current legal frameworks in protecting and conserving the selected MPAs and coastal ecosystems. This activity aims to identify gaps in the current legal frameworks and provide recommendations for improvement. Bearing in mind that each country has its own legal framework for instance in the case of South Africa MPAs are declared through the National Environmental Management: protected Areas Act, and in Namibia the Marine Resources Act sets regulations to address the key drivers of the degradation of marine capture fisheries: bycatch and discards, illegal fishing, overcapacity from subsidies and harmful fishing gear.

In the case of Angola, the legal framework is expressed under National Biodiversity Strategy and Action Plan and First National Report to the Conference of the Parties on the need to protect marine and coastal natural resources, threatened by illegal fishing/overfishing, unsustainable coastal development and pollution, oil and gas exploration, as well as the Regulation of the Law on Environmental Conservation Areas. However, the inability of the Angola Government to enforce coastal and marine related laws and regulations, together with lack of stakeholders’ awareness on marine biodiversity degradation fuelled by poverty had jeopardise the creation of Marine Protected Areas in Angola. There have been already done several analyses on the legal framework in each country like the Communities and Biodiversity in Angola: Analysis of the legal and institutional framework for community-based approaches to conservation and natural resource management (2018) that should be considered to establish the current existing baseline in terms of policies and legislation in each country.

This activity also includes developing selection criteria for selecting the MPAs for analysis. The selection criteria will address the need for site specific protection and conservation objectives and measures for all BCLME sites that will become a legal requirement built on the adopted legal frameworks. The requirements will be developed based on various factors. In the first step the identification of the MPAs need to be based on:

- representative habitats of coastal and marine ecosystems, habitats and associated ecosystems of adequate size to ensure their long-term viability and to maintain biological and genetic diversity;

- habitats and their associated ecosystems critical to the survival and recovery of endangered, threatened or endemic species of flora and fauna;

- the productivity of ecosystems and natural resources that provide economic or social benefits and upon which the welfare of local inhabitants is dependent; and

- areas of special biological, ecological, educational, scientific, historic, cultural, recreational, archaeological, aesthetic, or economic value, including in particular, areas which ecological and biological processes are essential to the functioning of the Wider Caribbean ecosystems.

Activity 1.1.1.2: Development of draft suggestions for improvement, in particular the protection and conservation taking into consideration the other marine economic sectors, and establishment/support of cross-sectoral coordination of MPA policies and legal frameworks.

This activity involves the drafting of suggestions for improvement of the legal frameworks in each country on the protection and conservation of the selected MPAs and coastal ecosystems. The suggestions will be developed based on the analysis of the legal frameworks carried in the activity 1.1.1.2 and the selection criteria developed and adopted of activity 1.1.1.1. This activity aims to provide recommendations to each target country for improving their protection and conservation legislation of the selected MPAs and coastal ecosystems while ensuring coexistence with other marine economic sectors.

This activity also aims to coordinate the policies and legal frameworks for protecting and conserving the selected MPAs and coastal ecosystems across different sectors and stakeholders. This will help ensure the protection and conservation efforts are effective and sustainable.

Activity 1.4.1.1: Develop harmonized policy, legislation and institutional arrangement models supporting the management of extractive industries, in line with the good practice environmental guidelines prepared by the BCC for oil and gas and marine mineral exploitation.

Building on the development by BCC of the good practice guidelines for oil and gas and mining activities, this Activity will focus on the development of a set of ‘model’ policy and legal instruments that will establish a harmonized governance framework with which to manage the future development of the oil and gas and mining sectors. In addition to the BCC good practice guidelines, this Activity will also consider the guidance established by relevant international organizations (such as the International Seabed Authority) and draw of practice from other regions (such as the Seabed Mining Regional Legal and Regulatory Framework from the Pacific).

Such model instruments will generally include the adoption and integration of important paradigms such as the “precautionary approach”, “adaptive management” and “polluter pays” principles and should institutionalize key industry self-management concepts such as the application of risk management techniques and performance-based environmental management systems.

Activity 1.4.1.2: Develop new or amend existing sector-specific environmental management legislation as needed.

Once the model instruments have been defined, the relevant national policy, legal and institutional arrangements will be reviewed and updated for each of the participating countries. To undertake this process there is a need to:

- Review all relevant existing policy, legal and institutional arrangements.

- Identify gaps and areas for improvement.

- Draft revised policy and legal instruments.

- Consult widely with stakeholder on the draft instruments; and

- Prepare final instruments for Government approval.

In this regard, the project will take into account the existing governance frameworks and assess these against the good practice guidelines for oil and gas and mining activities and the Malabo Protocol, particularly with respect to minimizing physical risks to the marine environment and preventing marine pollution.

Activity 2.1.3.3: Selected fish and seafood products of the MPAs and coastal ecosystem undergo certification, supported by the project, and monitoring and assessment of the benefits of being a certified fish and seafood product (with gender-inclusive dimension on results and impact monitoring).

This activity provides the actual process of certification and the monitoring of the evolution, as well as the assessment of the benefits to the population and the level of market acquisition it gives.

As part of the SESA, a Distributional Analysis will be carried out to better understand and assess how the certification requirements could affect small-scale fishers (men and women). Based on this analysis, the SESA will include options to mitigate potential inequalities will be established.

Activity 2.2.1.2: Development of market growth strategy and action plan (based on findings from 2.2.1.1) and identification of existing sustainable and climate resilient value chains.

This activity will build on the findings of the market analysis to design and develop a tailor market growth strategy and action plan. This strategy will need to take into account the current fish and seafood market at national and regional level and the potential for diversification and added value of the value chains.

The safeguards measures will be an appropriately scoped ESIA that will be conducted during this process, aligned with UNDP SES requirements.

The project specialists (Marine Spatial Analyst, Fisheries value chain specialist, Gender expert, etc.) and the specialized safeguards experts will make sure that full assessments of social and environmental risks are embedded in the process of the need-analysis on transboundary fish stock for the sustainable and climate resilient mariculture opportunities in the BCLME.

The SESA will be carried out by independent experts in accordance with UNDP’s SES policy and the UNDP SES Guidance Note on Assessment and Management to identify and assess social and environmental impacts associated with the proposed regulations in a participatory manner with stakeholders as follows:

  - Identify social and environmental priorities to be included in planning and policy processes.

  - Assess gaps in the institutional, policy, and legal frameworks to address these priorities.

  - Identify potential adverse social and environmental impacts associated with policy options.

  - Engage decision makers and stakeholders to ensure a common understanding and broad support for implementation.

  - Formulate policy and institutional measures needed to close policy and legal gaps, address institutional weaknesses, and avoid adverse social and environmental impacts.

The SESA will consist of an assessment of impacts that integrates environmental and social considerations into policies, plans and programmes and evaluates their interlinkages with economic considerations.  It will evaluate the effect of supported regulatory/policy changes on a broad, cross sectoral basis with the aim of making policy decisions and other upstream actions more sustainable.

The SESA approach will be applied to all the project-supported improvements of the legal frameworks in each country on the protection and conservation of the selected MPAs and coastal ecosystems such that potential social and environmental downstream impacts arising from the development of subsequent regulations/policy/guidelines are considered as an explicit part of the amended laws and policies.

Information and strategies identified will inform decision making and will be used to guide assessments of downstream activities.

The SESA process will be accompanied by a concise report that summarizes the main findings and results of SESA, including:

- SESA stakeholder engagement process.

- Key social and environmental priorities and issues associated with the proposed project-born amendments and policy work.

- Institutional arrangements for coordinating integration of social and environmental issues into chosen amendments.

- Legal, regulatory, policy, institutional and capacity recommendations to address any identified gaps for managing the social and environmental priorities and implementing applicable social and environmental policies.

- Identification of measures (e.g. policies, institutional strengthening, governance reform) to address and manage anticipated adverse social and environmental risks and impacts.

- where applicable, final or advanced draft of ESMF as framework for managing social and environmental risks during implementation of the proposed regulations or strategies.

As a high-level document, the SESA is based on the broad scope of envisaged high-level project activities.  As such, work on the SESA will commence during the first six months of the project.

- Scoped ESIA/ESMP for the sustainable and climate resilient mariculture opportunities and exploitation of other living marine resources at national levels.

Activity 2.1.1.1: Identification and needs analysis for joint sustainable climate resilient management of transboundary fish stock (Cape horse mackerel, Cape hakes) and (based on findings) drafting of possible bilateral agreements.

This activity will identify and carry out a need-analysis on transboundary fish stock management aiming to focus on a sustainable climate resilient approach and structure to protect and conserve the biodiversity as well as to incorporate and integrate natural values, indigenous cultural values together with broader community and historic heritage values in the fishery sector across the three target countries to scientifically support the drafting of possible bilateral agreements. It should take into account that the transboundary management becomes part of a broader bioregional, social, cultural and economic landscapes and they should be managed in this context when drafting possible bilateral agreements.

Activity 2.1.2.1: Identification and needs analysis of selected MPAs and coastal ecosystems for sustainable and climate resilient mariculture opportunities and other living marine resources.

This activity is composed of three steps that begins with drafting the plans for sustainable and climate resilient mariculture opportunities and their exploitation, followed by a stakeholder consultation allowing the participation and inclusion of stakeholders. The introduction of mariculture which is associated not only with food production but also with the production of raw materials for cosmetics, medicines, and food activities, could lead to effluents and excretions that can further pollute the oceans.

ESIA will be conducted through several steps which will include:

- A scoping exercise will be undertaken during the initial needs analysis on transboundary fish stock management and field missions. The scoping may involve the following: (i) TORs for additional expertise/recruitment; (ii) identification of significant social and environmental issues and potential adverse impacts to be addressed (iii) identification of data availability and gaps for conducting the assessments (iv) identification of UNDP/SES requirements to be addressed (v) scoping meeting with concerned stakeholders.

- Develop baseline information on the relevant environmental social, physical and cultural baseline in the area of influence.

- Review the applicable regulations and legal acts relevant to Sustainable Partnership Agreements together with limiting Illegal, Unreported and Unregulated (IUU) fishing as well as existing fisheries governance within the seafood sector across the three BCC countries.

- Analyze the economic production of BCLME sustainable and climate resilient marine commodities in domestic and international markets.

- Identify relevant stakeholders in the fishery sector including key members of each government to establish a multinational committee that would be able to facilitate an interactive communication and prompt response to the implementation of the transboundary fish stock management across the BCLME and selected MPAs and coastal ecosystems.

- Analyze and evaluate risks and impacts (according to SES requirements); support stakeholder consultations (Activity 2.1.1.3).

- Analyze the potential negative environmental and social impacts of mariculture.

- Prepare ESIA report and proposed risk mitigation/management measures.

- Include safeguards measures in the proposed bilateral agreements drafted.

- Scoped ESIA/ESMP for sustainable community-based tourism developed in and around selected MPAs and coastal ecosystems.

Activity 1.2.1.2: Analysis of the tourism status and development plans/solutions, as well as environmental feasibility of the implementation of the community-based tourism plans and financing/investment needs, and identification of community-based climate-resilient management efforts for local economic development and beneficiation.

Built on activity 1.2.1.1, this activity has two phases. The first phase is the analyzing of the tourism status then based on the findings develop solutions to enhance the environmental feasibility of implementing the community-based tourism plan. This activity aims to assess tourism's current status and identify solutions that will ensure sustainable tourism development without compromising the environment. This activity provides a local economic development that will have to balance protecting marine biodiversity and maintaining sustainable and direct access to ecosystem services. By supporting sustainable use of marine resources and offering an entry point for low-resource coastal communities to take part in the blue economy a balance is established within the developing market dynamics. Each tailored community-based tourism plan will be based on the environmental assessment and community interests within selected MPAs and coastal system.

There are inherent risks associated with community-based tourism that can lead to degradation of coastal resources, increase in pollution, solid waste littering, discharges into the sea and can exacerbate the vulnerability of coastal areas. The project is required to conduct a screening and targeted assessment of potential negative impact that activities under output 1.2.1 could pose for Key Biodiversity Areas in Namibia.

The ESIA will include appropriate assessments regarding pollution and resource use based on scoping study of project risks and impacts.

The screening procedures will apply to the following selected sites:

- Namibian Islands EBSA/ Luderitz

- Orange Cone EBSA/ Oranjemund

- Namibe

The local communities from the above-mentioned sites will be consulted and informed about the commitment required in implementing sustainable community-based tourism for the communities and local government (Activity 1.2.1.1). This will sensitize the community and local government about the importance of sustainable tourism and its benefits to the environment. To help avoid the negative impacts on biodiversity, the project should:

- Apply frameworks and best practices on biodiversity and ecosystem services, to tourism.

- Integrate biodiversity considerations into planning and decision-making relating to tourism.

The project is required to conduct a scoped ESIA/ESMP (aligned with UNDP SES requirements) as part of the environmental feasibility study in activity 1.2.1.2 (aligned with the national legislation). An outline for the ESIA and ESMP report is annexed to this document. The ESIA should include the following:

- Appropriate assessments regarding pollution and resource use based on a scoping study of project risks and impacts.

- Solid waste management from sustainable tourism activities

- Development of a framework for the appropriate enabling environment for community-based tourism.

- Preventing and/or mitigating any environmental and social impacts resulting from activities under output 1.21.

- Assess tourism’s current status and identify environmental and social impacts of the proposed community-based tourism (including climate change related impacts, Risk 7 of the SESP)

- Develop suitable mitigation measures for the identified potential adverse social and environmental impacts and document them in an Environmental and Social Management Plan. (including mitigation measures for climate change related impacts)

The scoped ESIA will include specialized biodiversity studies to confirm the level of risk to biodiversity and ecosystem services in the KBAs, overlapping with areas where community-based tourism will be promoted. A specific Biodiversity Action Plan will be developed to establish the measures to manage the biodiversity risks in or near the protected areas and other critical habitats. Through this plan the project will:

- Ensure assessment of direct, indirect, cumulative adverse impacts to biodiversity, ecosystems, and ecosystem services, including consideration of habitat loss and degradation

- Ensure monitoring and reporting on all mitigation measures and biodiversity conservation actions.

- Ensure that activities near KBAs will be implemented according to the national legislation and in accordance with the provisions of the area management plans.

In addition, for this activity the project will comply with UNDP SES Standard 8 requirements to anticipate, avoid, minimize and mitigate adverse impacts on human health and the environment by avoiding or minimizing pollution from project activities and promoting more sustainable use of resources. The project will:

- Consider, direct, indirect and potential cumulative specific risks and impacts regarding pollution and/or resource use from activities under output 1.2.1. This may encompass the following, as relevant:

- Consider a range of factors in assessing adverse pollution impacts on existing ambient conditions (such as air, surface water, groundwater, and soils), including but not limited to the finite assimilative capacity of the environment.

- Consider project-related waste generation and disposal, including hazardous wastes.

- Engage qualified and experienced experts and ensure that the assessments of risks and impacts regarding pollution and/or resource use are based on good international practice, tailored to the specific project’s activities under output 1.2.1.

- Ensure meaningful consultations, effective stakeholder consultations including relevant regulatory authorities and project-affected communities.

- Scoped ESIA/ESMP for the enhanced management plans of selected MPAs

Activity 1.1.2.1: Identifying community-based climate-resilient management efforts for local economic development and benefits generation.

The identification of existing community-based climate-resilient management efforts carried by other projects in each target country such as the UNDP project Harnessing Coping Strategies via a Holistic Approach for Community Adaptation to Climate Change in Namibia, the UN Environment Programme Addressing Urgent Coastal Adaptation Needs and Capacity Gaps, and the GEF project Strengthen Management and Climate Change Resilience in Angola's Conservation Areas for Sustainable Development. This activity will help to ensure that the management plans developed under Output 1.1.2 are tailored to the specific needs and context of each MPA and coastal ecosystem.

Activity 1.1.2.3: Stakeholder consultation on management needs of their respective MPAs and coastal ecosystems and Output 1.1.2 analysis and identification of the best suitable option of management plans that include participatory, climate and gender approaches.

This Activity will first need to identify the existing stakeholders for each selected MPA and involve them in a consultation on the management needs of their respective MPAs and coastal ecosystems. It is crucial to ensure that the management plans developed under Output 1.1.2 are inclusive and reflect the views and needs of all relevant stakeholders, including the community based.

The stakeholder consultation on the management plans and involvement in implementing the selected management plans. This activity will help to ensure that the management plans developed under Output 1.1.2 are implemented in a participatory and collaborative way.

During the PPG phase a Stakeholder Engagement plan was developed, and it will be used to ensure full compliance with the SES requirements to ensure:

- Meaningful, effective, informed participation of stakeholders in the formulation and implementation of each selected MPA .

- Stakeholders who may be adversely affected by the enhanced management plans of selected MPAs can communicate their concerns and can participate with a climate and gender-sensitive approach.

The project demonstration pilot sites in all the three countries are not in areas that are inhabited by Indigenous Peoples. As such, the Stakeholder Engagement Plan developed during the PPG phase doesn’t identify the presence of Indigenous Peoples in the proposed pilot sites. However, local communities in the respective demonstration pilot sites have been identified and their involvement in project activities will need to be further defined as part of project implementation. During the implementation phase a comprehensive Stakeholder Engagement Plan will be developed. An outline of a comprehensive Stakeholder Engagement Plan is included in the Annex of this document.

- Scoped ESIA/ESMP for Pilot level community-based ecosystem-based management approaches to pollution reduction through demonstrations at pilot sites.

Activity 3.2.1.1: Confirm [one] coastal pilot projects based on the identified BCLME pollution hotspots

The final decision on the selected sites and demonstration activities will be taken during the Inception Phase when each project will be analyzed and assessed. The following criteria will be considered during the decision-making process:

- Level of multi-stakeholder collaboration,

- Opportunities for engaging local community and encouraging gender and youth participation, and improving livelihood of marginalized local communities,

- Potential for participation of the private sector at the pilot site,

- Compliance with national legislation (laws and regulations, SBE strategies, if any),

- Compliance with project’s ESSF including environmental and social standards and mitigation,

- Possibility of developing appropriate indicators to assess effectiveness and efficiency of the proposed sectoral and cross-sectoral measures implemented at the pilot site,

- Addressing project key areas including ecosystem-based management and pollution reduction, and

- Feasibility of implementation setup.

Implementation feasibility will rely on five factors, based on which pilot projects will be given priority, as follows:

- Impacts: Pilot project impacts will be assessed. The higher the impact is, the higher the priority. Projects with long-term and sustainability impacts will be given priority.

- Importance: Importance is assessed based on ecological and heritage assets and resources of each pilot project case. The more important the case is, the higher the priority it is given.

- Urgency: Urgency is a function of importance and impacts, the more impacts and importance a pilot project case has, the higher will be the priority.

Activity 3.2.1.3: Opportunities for alternative livelihoods linked to pollution management activities identified and piloted at selected pilot sites.

This Activity will support analysis to valorise the different waste streams in order to identify potential beneficial uses that can be monetised into business opportunities. Through a benchmarking of international experience, the project will support the establishment of community-based business activities.

The project demonstration pilot sites in all the three countries are not in areas that are inhabited by Indigenous Peoples. As such, the Stakeholder Engagement Plan developed during the PPG phase doesn’t identify the presence of Indigenous Peoples in the proposed pilot sites. However, local communities in the respective demonstration pilot sites have been identified and their involvement in project activities will need to be further defined as part of project implementation. During the initial screening it was identified as a potential risk that this activity could lead to impacting intangible cultural heritage by affecting traditional livelihoods of local communities. In order to mitigate this, the project should:

- Identify in the analysis to be developed (Activity 3.2.1.3) the intangible cultural heritage of stakeholders regarding current livelihoods and how they are managing pollution currently and understand the values and significance that stakeholders attach to it. This could include:

- Meaningful consultations with relevant stakeholders

- Identification of direct, indirect and cumulative project-impacts to intangible cultural heritage

- Adequate documentation by recording the intangible forms and collecting documents that relate to it.

- Engage qualified and experienced cultural heritage experts.

To understand and assess these potential impacts on the intangible cultural components further, an intangible Cultural Heritage Impact Assessment (CHIA) will be developed. The Cultural Heritage Management Plan (CHMP) will include the appropriate management measures. This plan will serve as an overarching plan that will stipulate how affected cultural heritage will be managed throughout the cycle of the project. This should:

- Be developed in consultation with key stakeholders.

- Contain a consolidated list of all cultural heritage potentially affected by the project’s activities.

- Be culturally appropriate and acceptable to community and other local stakeholders, and respectful of local traditions and cultural norms.

- Outline a specific engagement plan tat ensures the participation of affected communities and relevant local and national authorities/institutions.

The scoped ESIA for this activity should include the assessment of the potential risks and impacts to intangible cultural heritage.

The implementation of alternative livelihoods under this activity could cause economic displacement. Therefore, in cases where restrictions to access resources within MPA are planned, a Process Framework will be implemented to establish dialogue and negotiation with local communities. The framework will lay the foundations of a resource management plan that identifies those activities which may be continued sustainably as distinct from those which must be restricted for biodiversity conservation and replaced with other income generating activities. It will include a description of the participatory processes by which potentially displaced persons will participate in determining potential access restrictions, mutually acceptable levels of resource use, identification of potential impacts, and management arrangements. It will outline eligibility criteria for measures to assist affected persons in improving and restoring livelihoods where affected. The PF will supplement the project’s environmental and social assessment with a participatory framework focused on the potential impacts of access restrictions and it will be the basis for preparing a Livelihood Action Plan (LAP) in compliance with UNDP Standard 5.

The LAP will detail the procedures and actions that will be undertaken in order to ensure that the capacity, production levels, and standards of living of economically displaced people are improved or at least restored, and that displaced people are compensated adequately.

- Capacity needs assessments

Activity 3.1.1.1: Undertake a baseline study for pollution emanating from the fishing vessels to inform policy development.

Activity 3.1.1.2: Develop harmonized policy, legislation and institutional arrangement models supporting marine pollution prevention and control leading to more harmonized pollution control arrangements (to be in line with guidance from the IMO and relevant sector organisations such as the ISA).

Activity 3.1.1.3: Develop new or update existing policy and legal frameworks relating to marine pollution control and management as needed.

Through a comprehensive analysis of existing international instruments (activity 3.1.1.1.), the project will define a set of ‘model’ policy and legal instruments for countries to give effect to international commitments and to achieve effective control of all marine sources of pollution. Such model instruments will generally include the adoption and integration of important paradigms such as the “precautionary approach”, and the “adaptive management” and “polluter pays” principles.

Specifically, such models will address, as a minimum inter alia:

- appropriate discharge quality standards in accordance with international best practice.

- appropriate atmospheric emissions standards including with regard to venting and flaring of associated gas.

- environmental management planning requirements including with respect to waste management.

- requirements for offshore installation (Tier 1) marine oil spill contingency plans.

- selection, use and management of hazardous substances; and

- requirements relating to conservation and protection of marine biodiversity.

Once the model instruments have been defined, the relevant national policy, legal and institutional arrangements will be reviewed and updated for each of the participating countries (Activity 3.1.1.3). To ensure that the implementing partners have the adequate capacity to expand the monitoring of coastal water quality, sediments and marine organisms in pollution hotspot the project will develop adequate capacity needs assessments to identify key institutional capacity gaps and design tailor made and targeted training to address those gaps.

UNDP has developed a methodology for conducting capacity assessments that is systematic and rigorous yet flexible and adaptable. The methodology provides a structure for discussion about the scale, scope and process of a capacity assessment exercise. It consists of:

- the UNDP Capacity Assessment Framework.

- A process for conducting a capacity assessment.

- Supporting tools.

- Free, Prior and Informed Consent

According to UNDP’s SES 6, it is required that projects are design not only with the full, effective and meaningful participation of indigenous peoples, but also in a manner which aligns with their distinct vision and development priorities in order to build sustainable partnerships with indigenous peoples. Through the implementation of Standard 6, UNDP aims to avoid adverse impacts on indigenous peoples, their rights, their lands, territories and resources and ensure equitable and culturally appropriate benefit sharing with indigenous peoples.

This Standard has been triggered on a precautionary basis. Although no indigenous peoples were identified in the Stakeholder Analysis developed during the PPG, a deeper analysis will be carried out before the project’s inception. If Indigenous peoples are identified in the project’s area, in this analysis, an Indigenous Peoples Planning Framework (IPPF) and Indigenous Peoples Plan (IPP) will be developed outlining the procedures for FPIC implementation. The FPIC process should be well-documented in writing and reflected in the IPP/IPPF and made publicly available. The outcomes documentation should clarify if consent was provided or withheld and record whether the community provided consent through an oral contract.

The IPP needs to be in place and mitigation measures taken prior to the conduct of any activity that may cause adverse impacts on indigenous peoples, including the existence, value, use or enjoyment of their lands, resources, or territories. It will be conducted by qualified independent experts on indigenous peoples.

- Private sector engagement

Activity 1.4.2.4. Develop and adopt, at pilot scale and in partnership with selected industry partners, an industry self-regulation, monitoring and reporting process across relevant extractive industries by [end of year 3] to achieve stress reduction within selected pilot sites.

The activity is closely linked to Outputs 1.4.1 and 3.3.1 and will provide an opportunity to pilot new regulatory requirements relating to those adopted performance-based approaches that rely on operators to identify environmental risks and defines strategies to minimize or avoid those risks. Under this activity [two] operators [one for oil and gas and one for mining] will be identified to collaborate with the relevant stakeholder committees to trial the implementation.

The project will ensure that the selected industry partners are compliant with UNDP Policy on Due Diligence and Partnerships with the Private Sector and UNDP’s Social and Environmental Safeguards requirements.

The project will conduct a Risk Assessment as part of the Due Diligence which is a mandatory requirement for any type of partnership between UNDP and a private sector entity. Special attention is paid to complete it well in advance of the planned partnership. The level of due diligence applied will be influenced by the type of partnership and the sector of activity. In addition, the private sector entity will be screened against a UNDP defined set of exclusionary criteria outlining those business practices considered unacceptable to the organization.

- Identification of financial resources for community-based climate-resilient ecosystem restoration

Activity 1.2.2.4. Identify and access available financial resources to cover the costs of community-based climate-resilient ecosystem restoration implementations.

The successful implementation of community-based restoration must have an adequate financial support. This activity involves identifying and accessing available funding sources to cover those costs. If this funding is not secured, the high expectation created in communities could lead to conflict with the project. Therefore, the project will conduct a targeted assessment to analyze the current climate resilient ecosystem status in the selected MPAs and coastal ecosystems (Activity 1.2.2.2) and the guidelines for consultation in the Stakeholder Engagement Plan developed during the PPG phase will support the consultations and the participatory and tailored development of such restoration plans. A feasibility study should be considered before raising expectations of community members. A fundraising/ financial strategy will be developed to ensure the project will be able to secure the financial resources needed.

- Overall project SESP updates

During implementation, the project will be re-screened with the UNDP SESP:

- as prescribed by the project’s SESA, ESIA/ESMP and screening procedures and management plans (as relevant)

- when determined necessary by the Project Manager (after consideration of the advice from PMU staff with responsibility for safeguards), the Project Board, or UNDP; and/or

- when project circumstances change in a substantive or relevant way.

Findings of the Preliminary Screening of the PPG expert team

The PPG expert team concluded that there is no presence of Indigenous peoples in the identified/proposed demonstration sites.

The PPG expert team concluded that the project will certainly not cause economic displacement but will instead enhance or assist in the creation of economic opportunities. The intention with value addition on seafood waste is to reduce wastage and create opportunities for local communities to make use of products that were otherwise deemed as waste. In Namibia and South Africa, such waste is common in the fish processing industry as it is more mechanized. The intention therefore to join efforts with organizations such as Namibian Ocean Cluster (South Africa doesn’t have one as yet) that will then obtain this waste and employ locals to add value and repackage such products for local use (hence job and economic opportunities). Angola, their fishing industry is not as industrialized. Thus, the aim would be local capacity building for safe handling, processing to increase shelf life (drying, smoking, etc.) A lot of women are involved in this industry, and it will be a good opportunity to enhance gender inclusivity.

Conclusions

The procedures above are based on the broad scope of project activities, outputs, and outcomes.  The management strategies are therefore designed to manage those impacts in their broadest sense, and the allocated significance ratings (of High, Substantial and Moderate) are based on a precautionary approach.  The relevance of these risks may vary across sites, and the significance or likelihood of associated risks or impacts is not necessarily uniform across at all locations.

Screening of project activities at the demonstration pilot sites using existing SESP, will take place in order to validate and rigorously assess PPG findings.

The Safeguards Expert will be hired by the project to conduct the assessments, develop SESA and ESIA, full feasibility study and support the screening at project sites for undefined activities. The Project manager will ensure the development and implementation of SESA and ESIAs and will be supported by technical/support staff. Technical inputs will be provided by the  project’s qualified experts.

The first step after the project inception will be to leverage stakeholders’ engagements, start the implementation of participatory inclusive consultations and validate all the selected areas during the PPG.

The screening will start during the first year of the project implementation.

Assessment of activities will be based on SES requirements and commensurate with the magnitude of the envisaged risk, and targeted specifically at the risk, especially considering risks to vulnerable or marginalized communities and individuals. The appropriate level of stakeholder consultation will be required at all stages.

Management of identified risks will follow the “mitigation hierarchy” model, described above.  Management of additional site-specific activities will be captured in management plans. Where required, additional stand-alone plans for the activity may be developed, or a site-specific addition to the Gender Action Plan. The management plan is dynamic and may require subsequent amendments as new project activities are identified, screened, assessed, and implemented.  Additional required mitigation and impact management measures must be integrated into management plans with the technical inputs of specialized project experts.

Throughout all safeguards procedures, the project’s Stakeholders Engagement and Gender Action Plan (GAP) will be followed and updated as needed based on the screenings, assessments and management plans.

Stakeholder Engagement Plan (Annex 9 Project Document): Fair, inclusive and gender-responsive stakeholder engagement will be essential for ensuring equitable involvement and inclusion of women, men, youth, other vulnerable groups. The Stakeholder Engagement Plan will enable project staff to ensure that selection is carried out in synergy with the related legal and policy governance structure and that the implementation and selection procedures meet the required norms and standards. The plan will specifically consider how to engage marginalized and vulnerable groups equitably and meaningfully within the project intervention sites. The plan will also provide terms of reference and modalities for managing stakeholder engagement in project activities at each site and with each community.

Gender Analysis and Action Plan (GAAP – Annex 11 Project Document) : The purpose of the GAP is to promote the sustainable use of the BCLME to provide environmental and socio-economic benefits articulated in the Benguela Current Convention. Women are actively involved in the fishing industry and are responsible for activities such as fish processing, marketing and trading. They also play a critical role in the food security and livelihoods of households and communities. The BCLME III project has identified the critical role of women in fish value chains and has recognized the need to empower women in the sector. Therefore, Output 2.2.2 seeks to develop capacities for sustainable and climate resilient value chains with a gender sensitive approach.

Addressing gender gaps and inequalities is necessary for women in the pilot demonstration sites to live in a safe environment and enjoy equal rights and opportunities for the sustainable development of the blue economy. The GAP proposes sensitive activities to address the unequal access to and control over natural resources; unbalanced participation and involvement in decision making environmental planning and management at all levels and unequal access to socio economic benefits and services. The project will work towards gender mainstreaming and empowerment through a series of actions, including but not limited to the following actions:

- Ensure equitable participation of women in fisheries management committees and decision-making processes related to marine resources.

- Promote access to finance for women involved in fishing activities and value chains to enhance their livelihoods.

- Develop gender sensitive policies and legislative frameworks to address the specific needs and vulnerabilities of women in the sector.

- Ensure meaningful participation of women in the development and implementation of Marine Spatial Plans and Coastal Zone Management Plans.

- Promote capacity building for women in the tourism and mariculture sectors to enhance their entrepreneurship skills and opportunities for economic empowerment.

- Develop awareness-raising campaigns to promote women’s participation and leadership in sustainable blue/ocean economy development and growth.

Environmental and Social Management Plan (ESMP): The ESMP will provide a set of avoidance, mitigation, monitoring, and institutional measures – as well as actions needed to implement these measures – to achieve the desired social and environmental sustainability outcomes. Complementing what has already been identified in the ProDoc, the ESMP will further identify project activities that cannot take place until the relevant mitigation measures are approved and put in place. The measures will be adopted and integrated into project activities, monitoring and reporting framework and budget.

The ESMP will be the output of the ESIA. Both the Social and Environmental Screening Procedure (SESP) and the Environmental and Social Management Framework (ESMF) completed during the PPG phase will be used as the basis for the ESMP. An ESMP template is included in the annexes.

4.4	Activities linked to co-financing arrangements

Co-financing partners will be required to ensure either adherence or consistency with UNDP safeguards. Two cases may arise in this project framework:

- Funds are channelled through UNDP: UNDP ensures adherence to the SES for programming activities implemented using funds channeled through UNDP’s accounts.

Partners contribute directly to the project (in-kind or parallel funding): partners that contribute in-kind resources or parallel funding and apply their own policies and procedures to achieve common objectives. Therefore, while UNDP does not ensure compliance with the SES beyond those activities funded through UNDP’s accounts, the entire programme or project is reviewed for consistency with the requirements of the SES.

5.	Stakeholder Engagement and Information Disclosure

National Workshops and meetings with project stakeholders in Angola, Namibia and South Africa were conducted during the PPG phase.  A list of the stakeholders that were engaged in these consultations has been included in the Stakeholders Engagement Plan (Annex 9: Stakeholders consulted during project development).  The project has an individual Stakeholder Engagement Plan (including a template for the Process Framework) and Gender Action Plan, which is annexed to the Project Document (Annex 9: Stakeholders Engagement Plan and Annex 11: Gender Analysis and Gender Action Plan). These Plans will be followed to ensure that stakeholders are engaged in project implementation and particularly in the further assessment of social and environmental impacts and the development of appropriate management measures. Project Stakeholder Engagement Plan will be updated during project implementation based on the assessments and management plans conducted in line with this ESMF, as needed. Potentially affected stakeholders will be engaged during the implementation of this ESMF.

As part of the stakeholder engagement process, UNDP’s SES require that project stakeholders have access to relevant information.  Specifically, the SES stipulates that, among other disclosures specified by UNDP’s policies and procedures, UNDP will ensure that the following information be made available:

- Stakeholder engagement plans and summary reports of stakeholder consultations

- Social and environmental screening reports with project documentation

- Draft social and environmental assessments, including any draft management plans

- Final social and environmental assessments and associated management plans

- Any required social and environmental monitoring reports.

As outlined in the SES and UNDP’s Social and Environmental Screening Procedure (SESP), the type and timing of assessments and management plans vary depending on the level of social and environmental risk associated with a project as well as timing of the social and environmental assessment.

This ESMF (and the project SESP) will be disclosed via the UNDP website in accordance with UNDP SES policy. The subsequent project ESMPs or stand-alone management plan(s) will also be publicly disclosed via the UNDP website once drafted and finalized and adopted only after the required time period for disclosure has elapsed.

These requirements for stakeholder engagement and disclosure will be adhered to during the implementation of this ESMF, and the subsequent implementation of the resulting ESMPs and any stand-alone management plans.

5.1	UNDP’s Accountability Mechanisms

UNDP’s SES recognize that even with strong planning and stakeholder engagement, unanticipated issues can still arise. Therefore, the SES are underpinned by an Accountability Mechanism with two key components:

- A Social and Environmental Compliance Review Unit (SECU) to respond to claims that UNDP is not in compliance with applicable environmental and social policies; and

- A Stakeholder Response Mechanism (SRM) that ensures individuals, peoples, and communities affected by projects have access to appropriate grievance resolution procedures for hearing and addressing project-related complaints and disputes.

UNDP’s Accountability Mechanism is available to all of UNDP’s project stakeholders.

The Social and Environmental Compliance Unit (SECU) investigates concerns about non-compliance with UNDP’s Social and Environmental Standards and Screening Procedure raised by project-affected stakeholders and recommends measures to address findings of non-compliance.

The Stakeholder Response Mechanism helps project-affected stakeholders, UNDP’s partners (governments, NGOs, businesses) and others jointly address grievances or disputes related to the social and/or environmental impacts of UNDP-supported projects.

SECU and SRM requests can be submitted via:

- An online webform: https://secure.ethicspoint.eu/domain/media/en/gui/104895/index.html

- Via email at project.concerns@undp.org

- Via phone at 844-928-0197

UNDP’s Accountability Mechanism is available to all UNDP’s project stakeholders. Complaints should be as specific as possible, describing current or potential adverse impacts that have a plausible causal link to a UNDP-supported project/programme and, if possible, the UNDP social and environmental standards/commitments that are believed to have been violated.

While there are no strict format or language requirements, it is helpful if the complaint includes the following information:

- Name, address, telephone number, and other contact information.

- Whether the Complainant(s) wish to keep their identity confidential, and if so, why.

- Name, location, and nature of the UNDP project or programme (if known).

- How the Complainant(s) believe they have been, or are likely to be, adversely affected by UNDP-supported project or programme.

- If a third party, such as a civil society organization, is filling a complaint on behalf of an affected individual or community, the complaint should include evidence the third party is working on behalf of the individual or community.

- Although helpful, it is not necessary to cite to specific UNDP standards or policies (such as the UNDP’s Social and Environmental Standards).

Further information, including how to submit a request to SECU or SRM, is found on the UNDP website at: http://www.undp.org/content/undp/en/home/operations/accountability/secu-srm/

6.	Grievance Mechanism

The Implementing Partner/ Responsible Party will establish and implement, as described in the Project Document, a transparent, fair, and free-to-access project-level Grievance Redress Mechanism (GRM), approved by stakeholders, which will be put in place at the start of implementation.  Interested stakeholders may raise a grievance at any time to the Project Management Office, the Executing Agency, Implementing Agency (UNDP), or the GEF.  The Implementing Partner/Responsible Party  together with UNDP  will establish the Project Board responsibilities for the development and oversight of the GRM, including reporting on the work of the GRM to all stakeholders.

The mandate of the GRM will be to:

(i) 	receive and address any concerns, complaints, notices of emerging conflicts, or grievances (collectively “Grievance”) alleging actual or potential harm to affected person(s) (the “Claimant(s)”) arising from Project.

(ii) 	assist in resolution of Grievances between and among Project Stakeholders; as well as the various government ministries, agencies, and commissions, CSOs and NGOs, and others (collectively, the “Stakeholders”) in the context of the Project.

(iii) 	Conduct itself at all times in a flexible, collaborative, and transparent manner aimed at problem solving and consensus building.

The functions of the GRM will be to:

(i) 	Receive, Log and Track all Grievances received.

(ii) 	Provide regular status updates on Grievances to Claimants, Project Board (PB) members and other relevant Stakeholders, as applicable.

(iii) 	Engage the PB members, Government institutions and other relevant Stakeholders in Grievance resolution.

(iv) 	Process and propose solutions and ways forward related to specific Grievances within a period not to exceed sixty (60) days from receipt of the Grievance.

(v) 	Identify growing trends in Grievances and recommend possible measures to avoid the same.

(vi) 	Receive and service requests for, and suggest the use of, mediation or facilitation.

(vii) 	Elaborate bi-annual reports, make said reports available to the public, and more generally work to maximize the disclosure of its work (including its reports, findings, and outcomes).

(viii) 	Ensure increased awareness, accessibility, predictability, transparency, legitimacy, and credibility of the GRM process.

(ix) 	Collaborate with Partner Institutions and other NGOs, CSOs and other entities to conduct outreach initiatives to increase awareness among Stakeholders as to the existence of the GRM and how its services can be accessed.

(x) 	Ensure continuing education of PB members and their respective institutions about the relevant laws and policies that they will need to be aware of to participate in the development of effective resolutions to Grievances likely to come before the GRM.

(xi) 	Monitor follow up to Grievance resolutions, as appropriate.

Interested stakeholders may raise a grievance at any time to the Project Management Office or the Implementing Agency (UNDP).

7	Institutional Arrangements and Capacity Building

This section describes the institutional arrangements to implement the ESMF, from the screening of activities, the preparation of their safeguard instruments, and review and clearance of activities through to the monitoring of implementation.

7.1	Roles and Responsibilities in ESMF Implementation

The roles and responsibilities of project staff and associated agencies in implementation of this ESMF is as follows. This ESMF does not cover the roles and responsibilities associated with implementation of the subsequent ESMP and stand-alone management plans; those will be defined in subsequent management plan that is developed in the implementation phase.

Implementing Partner

The implementing Partner for this project is the Benguela Current Convention Secretariat. The implementing Partner is the entity to which the UNDP Administrator has entrusted the implementation of UNDP assistance specified in this signed project document along with the assumption of full responsibility and accountability for the effective use of UNDP resources and the delivery of outputs, as set forth in this document. The responsibilities of the Benguela Current Convention Secretariat will include:

- Project planning, coordination, management, monitoring, evaluation and reporting. This includes providing all required information and data necessary for timely, comprehensive and evidence-based project reporting, including results and financial data, as necessary. The Implementing Partner will strive to ensure project-level M&E is undertaken by national institutes and is aligned with national systems so that the data used and generated by the project supports national systems.

- Chairing the Project Board meetings.

- Monitoring the progress of the project at strategic level, towards the achievement of the development outcomes.

- Ensuring effective Risk and Safeguards management as outlined in this Project Document.

- Ensuring that the project partners will deliver the pledged co-financing.

- Ensuring that there is a coherent project organization structure and logical set of work plans.

- Financial management, including overseeing financial expenditures against project budgets.

- Approving and signing the delivery report at the end of the year.

The IP and the Project manager will:

- Ensure that all the required assessments (targeted assessment, SESA, ESIA etc.), assessment reports and the required management plan(s) (an ESMP and/or stand-alone management plans), are developed, disclosed for public consultation, and approved, and management measures are adopted and integrated during project implementation.

- Ensuring all requirements of UNDP’s SES and national regulatory/policy frameworks and relevant international standards have been addressed (e.g. mitigation of identified adverse social and environmental impacts).

- Providing all required information and data necessary for timely, comprehensive, and evidence-based project reporting, including results and financial data, as necessary. This will include ensuring that project-level M&E is undertaken by national institutes and is aligned with national systems so that the data used and generated by the project, supports national systems.

- Risk management with respect to Social and Environmental Standards, as outlined in the respective ESMPs.

- Procurement of goods and services, including human resources.

- Financial management, including overseeing financial expenditures against project budgets.

- Holds responsibility and accountability to UNDP for overall management of the project, including compliance with UNDP SES and the EIA/SEA legislation as applicable.

Project Steering Committee

- Monitor implementation of this ESMF and compliance with national and international regulations, and UNDP social and environmental standards.

- Decision-making for the adoption of necessary measures, including full integration of management measures within project outputs and annual work plans.

- Establish and support GRM to address any grievances; and

- Provide strategic guidance to the implementation of the programme, including oversight for safeguards and the implementation of this ESMF.

Project stakeholders and target groups:  The project will work with existing multi-stakeholder partnership mechanisms and establish new partnerships where necessary to ensure project target groups are involved in the design, implementation, and monitoring & evaluation of the activities in their communities. Local government units having jurisdiction over the project landscapes will designate project-level focal points. The focal points will be seconded through part-time arrangements and funded through government co-financing contributions, providing support for project activities at the local levels.

UNDP: UNDP is accountable to the GEF for the implementation of this project. This includes oversight of project execution to ensure that the project is being carried out in accordance with agreed standards and provisions. UNDP is responsible for delivering GEF project cycle management services comprising project approval and start-up, project supervision and oversight, and project completion and evaluation. UNDP is also responsible for the Project Assurance role of the Project Board/Steering Committee. UNDP’s role includes:

- provision of oversight on all matters related to safeguards.

- informing all the stakeholders and right-holders involved in, or potentially impacted, positively or negatively, by the GEF-financed projects, about the UNDP’s corporate Accountability Mechanism (described below).

- ensuring that the Compliance Review and the Stakeholder Response Mechanisms are operational during the lifetime of the projects.

- ensuring adherence to the SES for project activities implemented using funds channelled through UNDP’s accounts and undertake appropriate measures to address any shortcomings.

- Verifying and documenting that all UNDP SES requirements have been addressed.

- Providing technical guidance on implementation of this ESMF and administrative assistance in recruiting and contracting expert safeguards services (as required), and monitoring adherence of each project to the ESMF and UNDP policies and procedures.

Project organisation structure:

Project Board:  The Project Board (also called Project Steering Committee) is responsible for taking corrective action as needed to ensure the project achieves the desired results. In order to ensure UNDP’s ultimate accountability, Project Board decisions should be made in accordance with standards that shall ensure management for development results, best value money, fairness, integrity, transparency and effective international competition.

- Provide overall guidance and direction to the project, ensuring it remains within any specified constraints.

- Address project issues as raised by the Project Coordinator.

- Provide guidance on new project risks and agree on possible mitigation and management actions to address specific risks.

- Advise on major and minor amendments to the project within the parameters set by UNDP-GEF.

- Ensure coordination with various government agencies and their participation in project activities.

- Review combined delivery reports prior to certification by the implementing partner.

- Address project-level grievances.

- Review the final project report package during an end-of-project review meeting to discuss lessons learned and opportunities for scaling up/replication.

- Monitor implementation of this ESMF and compliance with national and international regulations, and UNDP social and environmental standards.

- Decision making for the adoption of necessary measures including full integration of management measures including SES requirements and any management plans such as ESMP, any standalone plans, within project Outputs and annual work plans.

- Establish and support GRM mechanism to address any grievances.

7.2	Capacity-Building

Specialists with relevant expertise in social and environmental safeguards will be engaged to support the completion of the ESIAs and targeted assessment, as appropriate. External expertise will also be sought to define the subsequent development of ESMPs and any stand-alone management plans: These experts will offer a training session to all relevant stakeholders on safeguards policies and implementation.

The UNDP-GEF Unit will provide advice to project teams as needed to support the implementation of this ESMF and the preparation, implementation, and monitoring of social and environmental management plans/measures.

The Project Steering Committee will have the final responsibility for the integration of ESMP/ stand-alone management plan(s) in the execution of the project. The integration of those plans will need to consider institutional needs within the implementation framework for application of the ESMP, including a review of the required budget allocations for each measure, as well as the authority and capability of institutions at different administrative levels (e.g. local, regional, and national), and their capacity to manage and monitor ESMP implementation. Where necessary, capacity-building, and technical assistance activities will be included to enable proper implementation of the ESMP.

8.	Budget for ESMF Implementation

Funding for implementation of the ESMF is included in the Project budget. The estimated costs are indicated below. Costs associated with the time of Project Management Unit coordinating the development and implementation of this ESMF and UNDP Co support are not shown.

Table 6: Breakdown of project level costs for ESMF implementation

| Description | Cost in USD |
| --- | --- |
| Carrying out SESA, ESIA and screening/ targeted assessments |  |
| Contractual services (carry out SESA and ESIAs; develop ESMP, LAP, and other plans as needed) | 130,000 |
| Indigenous Peoples Consultant | 10,000 |
| Gender Consultant | 15,000 |
| Travel expenses | 8,000 |
| Audio-visual and print production (for communicating ESMP issues) | 5,000 |
| SESA/ESMP public consultations | 15,000 |
| Sub-total: | 183,000 |
| Monitoring and evaluation of the implementation of the ESMP and other management plans |  |
| Project Manager | 10,000 |
| M&E Consultant (technical support) | 5,000 |
| Gender Consultant | 10,000 |
| ESMP trainings during project implementation | 15,000 |
| Sub-total: | 40,000 |
| TOTAL: | 223,000 |

9.	Monitoring and Evaluation

Reporting on progress and issues in the implementation of this ESMF will be documented in the project quarterly reports and annual project implementation reports (PIRs). Until the ESMPs and stand-alone management plans are put in place, UNDP CO will be responsible for compiling reports on the implementation of this ESMF, for reporting to the Project Board/Local Coordination Committees. Key issues will be presented to the Project Board during each committee meeting.

Implementation of the subsequent ESMPs and stand-alone management plans will be the responsibility for the individual project management team, and other partners as agreed upon and described in those future plans.

The ESMF monitoring and evaluation plan is outlined below in Table 7:

Table 7: ESMF M&E plan and estimated budget

| Monitoring Activity & Relevant Projects | Description | Frequency / Timeframe | Expected Action | Roles and Responsibilities | Cost (per project, excl. staff time |
| --- | --- | --- | --- | --- | --- |
| Track progress of ESMF implementation | Implementation of this ESMF coordinated for each country, and with results reported to each Project Board meeting (Project Board meets at least 2 times a year) | Quarterly (until ESMPs and management plans are in place) | Required ESMF steps are completed in a timely manner. | Project Manager with support from the M&E consultant UNDP | None |
| Track progress of the assessment of targeted “upstream” activities/SESA and development of the management plans (depending on the complexity of issues) or identification of specific management measures to be incorporated in the project documentation (SESP updated). | SESA will evaluate potential social and environmental effects of policies, plans supported by the project in a participatory manner. This will include primarily project’s policy work under Activity 1.1.1.1, 1.1.1.2, 1.4.1.1, 1.4.1.2 and 2.1.1.1. | Quarters 1 and 2 of project implementation | Required ESMF/or other management plans completed in a timely manner | Project Manager, project specialists and M&E consultant | None |
| Track progress of the targeted screening and assessments of various “downstream” activities and development of reports and management plans. Development of ESMP as needed. | Carried out in a participatory manner, in-depth analysis of potential social and environmental impacts, as well as identification / validation of mitigation measures, drafted in participatory manner | Quarters 2-3 of project implementation | Risks and potential impacts are assessed with support of external consultants and participation of project team and stakeholders; management actions identified and incorporated into project implementation strategies. | External service providers With guidance from UNDP, Project Manager, Project Specialists , Gender and M&E consultants | USD 1,000 |
| Track progress of the development of appropriately scoped ESIA/ESMP | Supported by external service providers, in relation with the activities for the sustainable and climate resilient mariculture opportunities and exploitation of other living marine resources at national levels. | Quarters 3-4 | Risks and potential impacts are assessed with support of external consultants and participation of project team and stakeholders; management actions identified and incorporated into project implementation strategies. | External service providers With guidance from UNDP, Project Manager, Project Specialists , Gender and M&E consultants | USD 2,000 |
| Implementation of mitigation measures and monitoring of potential impacts identified in targeted assessment(s) and per the subsequent ESMP. | Permanent and participatory implementation and monitoring of impacts and mitigation measures, in accordance with ESMP (to be prepared together with targeted assessment) | Continuous, once SESA is completed and ESMP is in place | Implementation of ESMP; participatory monitoring of targeted assessment findings (i.e., identifying indicators, monitoring potential impacts and risks); integration of ESMP into project implementation strategies. | UNDP and IP Project Manager M&E Consultant oversight by UNDP, Project Board | TBD, based on targeted assessment. |
| Development of targeted assessment and report, as needed. | Carried out in a participatory manner, targeted analysis, as well as identification / validation of mitigation measures, drafted in participatory manner. (as needed). | Quarters 1 and 2 of project implementation | Potential impacts are assessed with support of external consultants and participation of project team and stakeholders; targeted assessment report completed; | External service providers (environmental and social) With guidance from UNDP Project Manager Gender and M&E Consultant | TBD |
| Implementation of management measures and monitoring of potential impacts in targeted assessment. | Permanent and participatory implementation and monitoring of management measures, in accordance with findings of targeted assessment. | Continuous, once assessment is complete and management plan is in place | Implementation of stand-alone management plans; integration of management plans into project implementation strategies | Project Manager oversight by UNDP, Project Board | TBD, based on assessment |
| Learning | Knowledge, good practices, and lessons learned regarding social and environmental risk management will be captured regularly, as well as actively sourced from other projects and partners and integrated back into the project. | At least annually | Relevant lessons are captured by the project teams and used to inform management decisions. | Project Manager Project specialists | None |
| Annual project quality assurance | The quality of the project will be assessed against UNDP’s quality standards to identify project strengths and weaknesses and to inform management decision making to improve the project | Annually | Areas of strength and weakness will be reviewed and used to inform decisions to improve project performance | UNDP, with support from Project Manager and M&E consultant | None |
| Review and make course corrections. | Internal review of data and evidence from all monitoring actions to inform decision making | At least annually | Performance data, risks, lessons, and quality will be discussed by the project steering committee and used to make course corrections | Project Board | None |
| Annual project implementation reports | As part of progress report to be presented to the Project Steering Committee and key stakeholders, analysis, updating and recommendations for risk management will be included | Annually | Updates on progress of ESMF/ESMP will be reported in the project’s annual PIRs. A summary of the avoidance and mitigation of potential social and environmental impacts will be included in the program annual report, sharing best practices and lessons learned across the program. | UNDP, IP, Project Manager | None |
| Project review | The Project Board will consider updated analysis of risks and recommended risk mitigation measures at all meetings | Twice annually | Any risks and/ or impacts that are not adequately addressed by national mechanisms or project team will be discussed in Project Board meetings Recommendations will be made, discussed, and agreed upon. | Project Board, Project Manager | None |

10.	Annexes

10.1.	SESP Template

SESP Template (please see Annex 6, UNDP/GEF Project Document)

10.2	Indicative outline of an Environment Social Impact Assessment (ESIA) and an Environmental and Social Management Plan (ESMP)

Indicative Outline of ESIA Report

An ESIA report should include the following major elements (not necessarily in the following order):

(1) Executive summary: Concisely discusses significant findings and recommended actions.

(2) Legal and institutional framework: Summarizes the analysis of the legal and institutional framework for the project within which the social and environmental assessment is carried out, including (a) the country's applicable policy framework, national laws and regulations, and institutional capabilities (including implementation) relating to social and environmental issues; obligations of the country directly applicable to the project under relevant international treaties and agreements; (b) applicable requirements under UNDP’s SES; and (c) and other relevant social and environmental standards and/or requirements, including those of any other donors and development partners. Compares the existing social and environmental framework and applicable requirements of UNDP’s SES (and those of other donors/development partners) and identifies any potential gaps that will need to be addressed.

(3) Project description: Concisely describes the proposed project and its geographic, social, environmental, and temporal context, including any offsite activities that may be required (e.g., dedicated pipelines, access roads, power supply, water supply, housing, and raw material and product storage facilities), as well as the project’s primary supply chain. Includes a map of sufficient detail, showing the project site and the area that may be affected by the project’s direct, indirect, and cumulative impacts. (i.e. area of influence).

(4) Baseline data: Summarizes the baseline data that is relevant to decisions about project location, design, operation, or mitigation measures; identifies and estimates the extent and quality of available data, key data gaps, and uncertainties associated with predictions; assesses the scope of the area to be studied and describes relevant physical, biological, and socioeconomic conditions, including any changes anticipated before the project commences; and takes into account current and proposed development activities within the project area but not directly connected to the project.

(5) Social and environmental risks and impacts: Predicts and takes into account all relevant social and environmental risks and impacts of the project, including those related to UNDP’s SES (Overarching Policy and Principles and Project-level Standards). These will include, but are not limited to, the following:

(a) Environmental risks and impacts, including: any material threat to the protection, conservation, maintenance and rehabilitation of natural habitats, biodiversity, and ecosystems; those related to climate change and other transboundary or global impacts; those related to community health and safety; those related to pollution and discharges of waste; those related to the use of living natural resources, such as fisheries and forests; and those related to other applicable standards.

(b) Social risks and impacts, including: any project-related threats to human rights of affected communities and individuals; threats to human security through the escalation of personal, communal or inter-state conflict, crime or violence; risks of gender discrimination; risks that adverse project impacts fall disproportionately on disadvantaged or marginalized groups; any prejudice or discrimination toward individuals or groups in providing access to development resources and project benefits, particularly in the case of disadvantaged or marginalized groups; negative economic and social impacts relating to physical displacement (i.e. relocation or loss of shelter) or economic displacement (i.e. loss of assets or access to assets that leads to loss of income sources or means of livelihood) as a result of project-related land or resource acquisition or restrictions on land use or access to resources; impacts on the health, safety and well-being of workers and project-affected communities; and risks to cultural heritage.

(6) Analysis of alternatives: Systematically compares feasible alternatives to the proposed project site, technology, design, and operation – including the "without project" situation – in terms of their potential social and environmental impacts; assesses the alternatives’ feasibility of mitigating the adverse social and environmental impacts; the capital and recurrent costs of alternative mitigation measures, and their suitability under local conditions; the institutional, training, and monitoring requirements for the alternative mitigation measures; for each of the alternatives, quantifies the social and environmental impacts to the extent possible, and attaches economic values where feasible. Sets out the basis for selecting the particular project design.

(7) Mitigation Measures: Summary of (with attachment of full) Environmental and Social Management Plan (ESMP) (see indicative outline of ESMP below.) The ESMP identifies mitigation measures required to address identified social and environmental risks and impacts, as well as measures related to monitoring, capacity development, stakeholder engagement, and implementation action plan.

(8) Stakeholders. Summarizes and links to project Stakeholder Engagement Plan or ESMP that includes plan for consultations. Includes summary of consultations undertaken for development of ESIA (see appendices).

(9) Conclusions and Recommendations: Succinctly describes conclusion drawn from the assessment and provides recommendations. Includes recommendation regarding the project’s anticipated benefits in relation to its social and environmental risks and impacts.

(10) Appendices: (i) List of the individuals or organizations that prepared or contributed to the social and environmental assessment; (ii) References – setting out the written materials both published and unpublished, that have been used; (iii) Record of meetings, consultations and surveys with stakeholders, including those with affected people and local NGOs. The record specifies the means of such stakeholder engagement that were used to obtain the views of affected groups and local NGOs, summarizes key concerns and how these concerns addressed in project design and mitigation measures; (iv) Tables presenting the relevant data referred to or summarized in the main text; (v) Attachment of any other mitigation plans; (vi) List of associated reports or plans.

Indicative Outline of ESMP Report

An ESMP may be prepared as part of the Environmental and Social Impact Assessment (ESIA) report or as a stand-alone document. The content of the ESMP should address the following sections:

(1) Mitigation: Identifies measures and actions in accordance with the mitigation hierarchy that avoid, or if avoidance not possible, reduce potentially significant adverse social and environmental impacts to acceptable levels. Specifically, the ESMP: (a) identifies and summarizes all anticipated significant adverse social and environmental impacts; (b) describes – with technical details – each mitigation measure, including the type of impact to which it relates and the conditions under which it is required (e.g., continuously or in the event of contingencies), together with designs, equipment descriptions, and operating procedures, as appropriate; (c) estimates any potential social and environmental impacts of these measures and any residual impacts following mitigation; and (d) takes into account, and is consistent with, other required mitigation plans (e.g. for displacement, indigenous peoples).

(2) Monitoring: Identifies monitoring objectives and specifies the type of monitoring, with linkages to the impacts assessed in the environmental and social assessment and the mitigation measures described in the ESMP. Specifically, the monitoring section of the ESMP provides (a) a specific description, and technical details, of monitoring measures, including the parameters to be measured, methods to be used, sampling locations, frequency of measurements, detection limits (where appropriate), and definition of thresholds that will signal the need for corrective actions; and (b) monitoring and reporting procedures to (i) ensure early detection of conditions that necessitate particular mitigation measures, and (ii) furnish information on the progress and results of mitigation.

(3) Capacity development and training: To support timely and effective implementation of social and environmental project components and mitigation measures, the ESMP draws on the environmental and social assessment of the existence, role, and capability of responsible parties on site or at the agency and ministry level. Specifically, the ESMP provides a description of institutional arrangements, identifying which party is responsible for carrying out the mitigation and monitoring measures (e.g. for operation, supervision, enforcement, monitoring of implementation, remedial action, financing, reporting, and staff training). Where support for strengthening social and environmental management capability is identified, ESMP recommends the establishment or expansion of the parties responsible, the training of staff and any additional measures that may be necessary to support implementation of mitigation measures and any other recommendations of the environmental and social assessment.

(4) Stakeholder Engagement: Summarizes and links to project Stakeholder Engagement Plan or outlines plan to engage in meaningful, effective, and informed consultations with affected stakeholders. Includes information on (a) means used to inform and involve affected people in the assessment process; and (b) summary of stakeholder engagement plan for meaningful, effective consultations during project implementation, including identification of milestones for consultations, information disclosure, and periodic reporting on progress on project implementation. Require documentation of consultations (summaries including presentations, key points raised, and responses provided, participation lists). Include information on project grievance mechanism (below) and on UNDP Accountability Mechanisms (SRM, SECU).

(5) Grievance redress mechanism: Describes effective processes for receiving and addressing stakeholder concerns and grievances regarding the project’s social and environmental performance.

Describe mechanisms to provide stakeholders and potential affected communities avenues to provide feedback or grievances, and receive responses, with regard to the implementation of specific activities, policies, or regulations.

(6) Implementation action plan (schedule and cost estimates): For all four above aspects (mitigation, monitoring, capacity development, and stakeholder engagement), ESMP provides (a) an implementation schedule for measures that must be carried out as part of the project, showing phasing and coordination with overall project implementation plans; and (b) the capital and recurrent cost estimates and sources of funds for implementing the ESMP. These figures are also integrated into the total project cost tables. Each of the measures and actions to be implemented will be clearly specified and the costs of so doing will be integrated into the project's overall planning, design, budget, and implementation.

10.3	Guidance on the Strategic Environment and Social Assessment (SESA)

https://info.undp.org/sites/bpps/SES_Toolkit/SES%20Document%20Library/Uploaded%20October%202016/UNDP%20SES%20Assessment%20and%20Management%20GN%20-%20FInal%20Nov2020.pdf

10.4.	Sample Terms of Reference: Project-level Grievance Redress Mechanism

Source: Guidance Note on Stakeholder Engagement, UNDP Social and Environmental Standards (SES), October 2017

I. Mandate

The mandate of the GRM will be to:

          - Receive and address any concerns, complaints, notices of emerging conflicts, or grievances (collectively “Grievance”) alleging actual or potential harm to affected person(s) (the “Claimant(s)”) arising from Project.

          - Assist in resolution of Grievances between and among Project Stakeholders; as well as the various government ministries, agencies, and commissions, CSOs and NGOs, and others (collectively, the “Stakeholders”) in the context of the Project.

          - Conduct itself at all times in a flexible, collaborative, and transparent manner aimed at problem solving and consensus building.

II. Functions

The functions of the GRM will be to:

- Receive, Log and Track all Grievances received.

- Provide regular status updates on Grievances to Claimants, Project Board (PB) members and other relevant Stakeholders, as applicable.

- Engage the PB members, Government institutions and other relevant Stakeholders in Grievance resolution.

- Process and propose solutions and ways forward related to specific Grievances within a period not to exceed sixty (60) days from receipt of the Grievance.

- Identify growing trends in Grievances and recommend possible measures to avoid the same.

- Receive and service requests for, and suggest the use of, mediation or facilitation.

- Elaborate bi-annual reports, make said reports available to the public, and more generally work to maximize the disclosure of its work (including its reports, findings, and outcomes).

- Ensure increased awareness, accessibility, predictability, transparency, legitimacy, and credibility of the GRM process.

- Collaborate with Partner Institutions and other NGOs, CSOs and other entities to conduct outreach initiatives to increase awareness among Stakeholders as to the existence of the GRM and how its services can be accessed.

- Ensure continuing education of PB members and their respective institutions about the relevant laws and policies that they will need to be aware of to participate in the development of effective resolutions to Grievances likely to come before the GRM.

- Monitor follow up to Grievance resolutions, as appropriate.

III. Composition

The GRM will be composed of:

[Name of Implementing Partner] as the Secretariat and either:

- A standing GRM Sub-Committee [made up of x, y, z PB members],

and/or

- Ad hoc GRM Task Teams in response to specific requests for grievance.

The GRM Sub-Committee will be balanced in composition (government and non-government) and should not include any PB members with a direct interest or role in the grievance/dispute.

IV. [Name of Implementing Partner]

In its role as GRM Secretariat, [Name of Implementing Partner] will perform the following core functions:

- Publicize the existence of the GRM and the procedure for using it.

- Receive and log requests for dispute resolution.

- Acknowledge receipt to the requestor.

- Determine eligibility.

- Forward eligible requests to the PB for review and action.

- Track and document efforts at grievance/dispute resolution and their outcomes.

V. Project Board/GRM Sub-Committee/GRM Task Team

The Project Board/GRM Sub-Committee and/or GRM Task Team will perform the following core functions:

- Take direct action to resolve the grievance/dispute (e.g. bring the relevant parties together to discuss and resolve the issue themselves with oversight by the PB).

- Request further information to clarify the issue, and share that information with all relevant parties, or ensure that a government agency represented on the PB took an appropriate administrative action to deal with a complaint.

- Refer the grievance/dispute to independent mediation, while maintaining oversight; or

- Determine that the request was outside the scope and mandate of the PB and refer it elsewhere (e.g. Ministry of Justice and Police or to the courts).

VI. Communicating a Grievance

(i) Who can Submit a Grievance?

A Grievance can be sent by any individual or group of individuals that believes it has been or will be harmed by the Project.

If a Grievance is to be lodged by a different individual or organization on behalf of those said to be affected, the Claimant must identify the individual and/or people on behalf of who the Grievance is submitted and provide written confirmation by the individual and/or people represented that they are giving the Claimant the authority to present the Grievance on their behalf. The GRM will take reasonable steps to verify this authority.

(ii) How is the Grievance Communicated?

The GRM shall maintain a flexible approach with respect to receiving Grievances in light of known local constraints with respect to communications and access to resources for some Stakeholders. A Grievance can be transmitted to the GRM by any means available (i.e. by email, letter, phone call, meeting, SMS, etc.). The contact information is the following:

[Implementing Partner to add address, phone number, fax, etc.]

To facilitate communications with and between the GRM and potential Claimants, the GRM will receive support from the PB members’ institutions, local government, and civil society organizations

(iii) What information should be included in a Grievance?

The Grievance should include the following information:

            - the name of the individual or individuals making the Complaint (the “Claimant”).

            - a means for contacting the Claimant (email, phone, address, other).

            - if the submission is on behalf of those alleging a potential or actual harm, the identity of those on whose behalf the Grievance is made, and written confirmation by those represented of the Claimant’s authority to lodge the Grievance on their behalf.

            - the description of the potential or actual harm.

            - Claimant’s statement of the risk of harm or actual harm (description of the risk/harm and those affected, names of the individual(s) or institutions responsible for the risk/harm, the location(s) and date(s) of harmful activity).

            - what has been done by Claimant thus far to resolve the matter.

            - whether the Claimant wishes that their identity is kept confidential.

            - the specific help requested from the GRM.

However, complainants are not required to provide all of the information listed above. Initially, the complainant need only provide enough information to determine eligibility. If insufficient information is provided, the GRM has an obligation to make a substantial, good faith effort to contact the complainant to request whatever additional information is needed to determine eligibility, and if eligible, to develop a proposed response.

VII. Logging, Acknowledgment, and Tracking

All Grievances and reports of conflict will be received, assigned a tracking number, acknowledged to Claimant, recorded electronically, and subject to periodic updates to the Claimant as well as the office file.

Within one (1) week from the receipt of a Grievance, the GRM will send a written acknowledgement to Claimant of the Grievance received with the assigned tracking number.

Each Grievance file will contain, at a minimum:

- The date of the request as received.

- The date the written acknowledgment was sent (and oral acknowledgment if also done.

- The dates and nature of all other communications or meetings with the Claimant and other relevant Stakeholders.

- Any requests, offers of, or engagements of a Mediator or Facilitator.

- The date and records related to the proposed solution/way forward.

- The acceptance or objections of the Claimant (or other Stakeholders).

- The proposed next steps if objections arose.

- The alternative solution if renewed dialogues were pursued.

- Notes regarding implementation.

- Any conclusions and recommendations arising from monitoring and follow up.

IX. Maintaining Communication and Status Updates

Files for each Grievance will be available for review by the Claimant and other Stakeholders involved in the Grievance, or their designated representative(s). Appropriate steps will be taken to maintain the confidentiality of the Claimant if previously requested.

The GRM will provide periodic updates to the Claimant regarding the status and current actions to resolve the Grievance. Not including the acknowledgment of receipt of the Grievance, such updates will occur within reasonable intervals (not greater than every thirty (30) days).

X. Investigation and Consensus Building

Within one (1) week of receiving a Grievance, [Implementing Partner] will notify the PB/GRM Sub-Committee (GRM SC)/GRM Task Team (GRM TT) and any other relevant institutions of the receipt of the Grievance.

[IF THE PB, RATHER THAN A PRE-DESIGNATED GRM SC OR GRM TT IS THE PRIMARY BODY RECEIVING COMPLAINTS: The PB will identify a specific team of individuals drawn from the PB and/or their respective institutions to develop a response to the Grievance. The names of these individuals will be made available to the Claimant.]

The designated PB members/GRM SC/GRM TT will promptly engage the Claimant and any other relevant Stakeholders deemed appropriate, to gather all necessary information regarding the Grievance.

Through the PB members/GRM SC/GRM TT, the GRM will have the authority to request from relevant Government institutions any information (documents or otherwise) relevant to resolving the Grievance and avoiding future Grievances of the same nature.

As necessary, the PB members/GRM SC/GRM TT will convene one or more meetings with relevant individuals and institutions in [national capital], or elsewhere in [name of country] as needed.

The objective of all investigative activities is to develop a thorough understanding of the issues and concerns raised in the Grievance and facilitate consensus around a proposed solution and way forward.

The PB members/GRM SC/GRM TT will procure the cooperation of their respective staff with the investigation.

At any point during the investigation, the PB members/GRM SC/GRM TT may determine that an onsite field investigation is necessary to properly understand the Grievance and develop an effective proposed solution and way forward.

XI. Seeking Advisory Opinion and/or Technical Assistance

At any point after receiving a Grievance and through to implementation of the proposed solution and way forward, the PB members/GRM SC/GRM TT may seek the technical assistance and/or an advisory opinion from any entity or individual in [country] or internationally which may reasonably be believed to be of assistance.

XII. Making Proposed Actions and Solutions Public and Overseeing Implementation

The PB members/GRM SC/GRM TT will communicate to the Claimant one or more proposed actions or resolutions and clearly articulate the reasons and basis for proposed way forward.

If the Claimant does not accept the resolution, the PB members/GRM SC/GRM TT will engage with the Claimant to provide alternative options.

If the Claimant accepts the proposed solution and way forward, the GRM will continue to monitor the implementation directly and through the receipt of communications from the Claimant and other relevant parties. As necessary, the GRM may solicit information from the relevant parties and initiate renewed dialogue where appropriate.

In all communications with the Claimant and other stakeholders, the GRM will be guided by its problem-solving role, non-coercive principles and process, and the voluntary, good faith nature of the interaction with the Claimant and other stakeholders.

XII. Monitoring and Evaluation

Bi-annually, the GRM will make available to the public, a report describing the work of the GRM, listing the number and nature of the Grievances received and processed in the past six months, a date and description of the Grievances received, resolutions, referrals and ongoing efforts at resolution, and status of implementation of ongoing resolutions. The level of detail provided with regard to any individual Grievance will depend on the sensitivity of the issues and Stakeholder concerns about confidentiality, while providing appropriate transparency about the activities of the GRM. The report will also highlight key trends in emerging conflicts, Grievances, and dispute resolution, and make recommendations regarding:

- Measures that can be taken by the Government to avoid future harms and Grievances.

- improvements to the GRM that would enhance its effectiveness, accessibility, predictability, transparency, legitimacy, credibility, and capacity.

XIII. Mediation

For the option of independent mediation, mediators on the roster/panel should have at least the following qualifications:

- Professional experience and expertise in impartial mediation.

- Knowledge of [project type and activities in the country] and the region, including an understanding of indigenous and tribal culture and practices.

- [National and local language, as appropriate] proficiency.

- Availability in principle for assignments of up to 20 days.

- Willingness to declare all relationships and interests that may affect their ability to act as impartial mediators in particular cases.

If mediation succeeded in resolving the dispute or grievance, the outcome will be documented by [Implementing Partner] and reviewed by the Task Team. If it is unsuccessful, stakeholders will have the option to return to the PB members/GRM SC/GRM TT for assistance.

XIV. Without Prejudice

The existence and use of this GRM is without prejudice to any existing rights under any other complaint mechanisms that an individual or group of individuals may otherwise have access to under national or international law or the rules and regulations of other institutions, agencies, or commissions.

10.5	Livelihood Action Plan – Template

A Livelihood Action Plan (RAP) details the procedures and actions that will be undertaken in order to ensure that the capacity, production levels, and standards of living of economically displaced people are improved or at least restored, and that displaced people are compensated adequately. This plan must be developed after it has been determined, following the process outlined in Standard 5, that displacement is unavoidable. The LAP reflects the commitment made by the Implementing Partner and UNDP to affected people and communities to meet obligations arising from economic displacement.

1. Introduction

- Briefly describe the project and associated facilities (if any)

- Describe project components requiring economic displacement; land acquisition and resettlement; give overall estimates of land and/or resources to which access has been restricted

- Provide explanation of how economic displacement is necessary to achieve the project objectives, how the project is in the ‘public interest’ and how displacement is proportional to project outcomes

2. Minimizing Displacement

- Describe the justification for the displacement.

- Describe efforts and measures to minimize displacement, and expected outcomes of these efforts and measures.

- Describe how requirements of Indigenous Peoples Standard have been addressed if Indigenous Peoples are displaced.

3. Census and Socioeconomic Surveys

- Provide results of the census, assets inventories, natural resource assessments, and socioeconomic surveys and briefly describe how these were performed, i.e., techniques used, individuals interviewed, etc.

- Identify all people and communities potentially affected by displacement activities and potential impacts to each.

4. Legal Framework

- Describe all relevant international, national, local, and community laws and customs that apply to displacement activities, with particular attention to laws and customs relating to tenure rights.

- Describe how free, prior, informed consent was obtained for displacement of indigenous peoples and tribal communities, if applicable.

- Describe project-specific mechanisms to address conflicts.

- Describe entitlement/compensation policies for each type of impact.

- Describe method of valuation used for affected structures, land, trees, and other assets.

- Prepare entitlement matrix, which includes budget and timeframe for payment of entitlements.

5. Displacement-related Property

- Describe how affected people have been involved in a participatory process to identify replacement property when they have lost access to property to which they have legitimate rights. Describe the advantages and disadvantages of the properties, including the property chosen.

- Describe how affected people whose livelihoods are urban-based have been involved in a participatory process to identify livelihood replacement and support opportunities.

- Describe how affected people whose livelihoods are land-based have been involved in a participatory process to identify lands they can access, including lands with productive potential, locational advantages, and other factors at least equivalent to that being lost.

- Describe how affected people whose livelihoods are natural resource-based have been involved in a participatory process to identify resources they can access with equivalent livelihood-earning potential

and accessibility.

- Describe how affected people whose access to legally designated parks and protected areas has been restricted have been involved in identifying and choosing measures to mitigate impacts.

- Describe the feasibility studies conducted to determine the suitability of chosen lands and/or natural resources described above, including natural resource assessments (soils and land use capability, vegetation and livestock carrying capacity, water resource surveys) and environmental and social impact assessments of the sites.

- Give calculations relating to land and resource availability.

- Describe, as relevant, mechanisms for: 1) procuring, 2) developing and 3) allotting displacement property, including the awarding of title or use rights to allotted lands and/or resources. Indicate to whom titles and use rights will be allocated, including by gender.

- Provide detailed description of the arrangements for site development for agriculture, including funding of development costs.

- If circumstances made it difficult to provide land or resources as described above, provide evidence of mutual agreement with affected people/communities on alternative measures.

6. Income Restoration

- Are compensation entitlements sufficient to restore and/or improve livelihoods and income streams for each category of impact? Attach independent review of opportunities to restore and improve incomes/livelihoods. What additional economic rehabilitation measures are necessary?

- Briefly spell out the restoration strategies for each category of impact and describe their institutional, financial, and technical aspects

- Describe the process of consultation with affected populations and their participation in finalizing strategies for income restoration.

- How do these strategies vary with the area of impact?

- Does income restoration require change in livelihoods, development of alternative farmlands or some other activities that require a substantial amount of training, time for preparation, and implementation?

- How are the risks of impoverishment to be addressed?

- What are the main institutional and other risks for the smooth implementation of the resettlement programs?

- Describe the process for monitoring the effectiveness of the income restoration measures.

- Describe any social or community development programs currently operating in or around the project area. If programs exist, do they meet the development priorities of their target communities? Are there opportunities to support new programs or expand existing programs to meet the development priorities of communities in the project area?

7. Institutional Arrangements

- Describe the institution(s) responsible for delivery of each item/activity in the entitlement policy; implementation of income restoration programs; and coordination of the activities associated with and described in the livelihood action plan.

- State how coordination issues will be addressed where displacement is spread over a number of jurisdictions or where displacement will be implemented in stages over a long period of time.

- Identify the agency that will coordinate all implementing agencies. Does it have the necessary mandate and resources?

- Describe the external (nonproject) institutions involved in the process of income restoration (land development, land allocation, credit, training) and the mechanisms to ensure adequate performance of these institutions.

- Discuss institutional capacity for and commitment to displacement.

- Describe mechanisms for ensuring independent monitoring, evaluation, and financial audit of the LAP and for ensuring that corrective measures are carried out in a timely fashion.

8. Implementation Schedule

- List the chronological steps in implementation of the LAP, including identification of agencies responsible for each activity and with a brief explanation of each activity.

- Prepare a month-by-month implementation schedule of activities to be undertaken as part of resettlement implementation.

- Describe the linkage between resettlement implementation and initiation of civil works for each of the project components.

9. Participation and Consultation

- Describe the various stakeholders.

- Describe the process of promoting consultation/participation of affected populations and stakeholders in resettlement preparation and planning.

- Describe the process of involving affected populations and other stakeholders in implementation and monitoring.

- Describe the plan for disseminating LAP information to affected populations and stakeholders, including information about compensation for lost assets, eligibility for compensation, displacement assistance, and grievance redress.

10. Grievance Redress

- Describe the step-by-step process for registering and addressing grievances and provide specific details regarding a cost-free process for registering complaints, response time, and communication modes.

- Describe the mechanism for appeal.

- Describe the provisions for approaching civil courts if other options fail.

11. Monitoring and Evaluation

- Describe the internal/performance monitoring process. Ensure monitoring program seeks to measure whether displaced enjoy at least a standard of living and access to livelihoods equal to what they enjoyed before displacement.

- Define key monitoring indicators derived from baseline survey. Provide a list of monitoring indicators that will be used for internal monitoring, including number and location of displaced persons.

- Describe institutional (including financial) arrangements.

- Describe frequency of reporting and content for internal monitoring.

- Describe process for integrating feedback from internal monitoring into implementation.

- Define methodology for external monitoring.

- Define key indicators for external monitoring.

- Describe frequency of reporting and content for external monitoring. Ensure monitoring program is regular and ongoing following project completion until durable solutions are reached.

- Describe process for integrating feedback from external monitoring into implementation.

- Describe arrangements for final external evaluation.

- Describe need for updates to census, assets inventories, resource assessments, and socioeconomic surveys, if necessary, as part of LAP monitoring and evaluation.

12.Costs and Budget

- Provide a clear statement of financial responsibility and authority.

- List the sources of funds for displacement and describe the flow of funds.

- Ensure that the budget for displacement is sufficient and included in the overall project budget. Include provisions for non-anticipated adverse impacts.

- Identify displacement costs, if any, to be funded by the government and the mechanisms that will be established to ensure coordination of disbursements with the LAP and the project schedule. Prepare estimated budget, by cost and by item, for all displacement costs including planning and implementation, management and administration, monitoring and evaluation, and contingencies.

- Describe the specific mechanisms to adjust cost estimates and compensation payments for inflation and currency fluctuations.

- Describe the provisions to account for physical and price contingencies.

- Describe the financial arrangements for external monitoring and evaluation including the process for awarding and maintenance of contracts for the entire duration of displacement.

Annexes

- Copies of census and survey instruments, interview formats, and any other research tools.

- Information on all public consultation including announcements and schedules of public meetings, meeting minutes, and lists of attendees.

- Examples of formats to be used in monitoring and reporting on LAP implementation.

- Entitlement matrix.

- Evidence of prior informed consent for indigenous peoples and tribal communities.

Separate annexes

Annex 9. Gender Analysis and Gender Action Plan

Annex 10. Year 1 Procurement plan

Annex 11. Terms of Reference of the Project Steering Committee and Project Team

Annex 12. GEF Core Indicators

Annex 13. GEF Taxonomy

Annex 14. PCAT BCC

Annex 15 . HACT BCC

Annex 16. UNDP Project Quality Assessment Report

Annex 17. Co-financing letters

Annex 18 Description of project components, outcomes, outputs and activities

Finke, G. et al. 2020. ”Marine Spatial Planning in the Benguela Current Large Marine Ecosystem”. Environment International, Vol.36.

BCC. 2021. Updated Transboundary Diagnostic Analysis (TDA). BCC: Swakopmund, Namibia.

AU-IBAR. 2019. Africa Blue Economy Strategy. Nairobi: Kenya.

Detailed description of components, outcomes, outputs and activities is given in Annex 11

See http://www.undp.org/content/undp/en/home/operations/transparency/information_disclosurepolicy/

See https://www.thegef.org/gef/policies_guidelines

See https://www.thegef.org/projects-operations/policies-guidelines

See https://popp.undp.org/ https://popp-prod.acquia.undp.org/policy-page/close-and-transition.

https://www.marineregions.org/gazetteer.php?p=details&id=8576

* Note: revised July 2022 modifying presumption of risk significance from Substantial or higher to Moderate or higher.

Where a country has no policies and strategies on sustainable blue/ocean economy finances, an identification on the needs of such a policy would be developed.

FAO Fishery Country Profile. Angola.

De Young C., Hijort, A., Sheridan, S. & Davies, S. Climate change implications for fisheries of the Benguela Current region – Making the best of change. FAO/Benguela Current Commission Workshop, 1-3 November 2011, Windhoek, Namibia. FAO Fisheries and Aquaculture Proceedings. No. 27. Rome, FAO. 2012.

Hampton, I. 2011. Vulnerability to climate change of the Benguela Current Large Marine Ecosystem and the human livelihoods depend on it. FAO Fisheries and Aquaculture Proceedings.

Ibid.

Standard 6 has been triggered on a precautionary basis. Although no Indigenous Peoples were identified in the Stakeholder Analysis during PPG, a deeper analysis will be carried out before the project’s inception.

Standard 6 has been triggered on a precautionary basis. Although no indigenous peoples were identified in the stakeholder analysis during PPG, a deeper analysis will be carried out before the project’s inception. If Indigenous peoples are identified in the project’s area, in this analysis, an Indigenous Peoples Planning Framework and Indigenous Peoples Plan will be included in the ESMF.

SADC 2010. Southern Africa Sub-Regional Framework of Climate Change Programmes – Adaptation and Mitigation Actions, Supported by Enabling measures of Implementation. Available at www.sadc.int

http://jutalaw.co.za/media/filestore/2013/11/B30B_2013.pdf

Standard 6 has been triggered on a precautionary basis. Although no indigenous peoples were identified in the stakeholder analysis during PPG, a deeper analysis will be carried out before the project’s inception.

The United Nations Foundation, Rainforest Alliance, UNEP and the UNWTO have lead a coalition of over 40 organizations to develop the Global Sustainable Tourism Criteria, which includes biodiversity.

Outlines relies on content provided in IFC, Guidance Note 1: Assessment and Management of Environmental and Social Risks and Impacts (2012), Annex B.

For example, the Environmental, Health, and Safety Guidelines (EHSGs), which are technical reference documents with general and industry-specific statements of Good International Industry Practice. The EHSGs contain information on industry- specific risks and impacts and the performance levels and measures that are generally considered to be achievable in new facilities by existing technology at reasonable cost. Available at www.ifc.org/ehsguidelines.

This may be particularly relevant where contractors are being engaged to carry out the project, or parts thereof, and the ESMP sets out the requirements to be followed by contractors. In this case the ESMP should be incorporated as part of the contract with the contractor, together with appropriate monitoring and enforcement provisions.

Oral acknowledgments can be used for expediency (and also recorded), but must be followed by a written acknowledgment