ANNEX 3: OFFLINE PORTFOLIO/PROJECT RISK REGISTER TEMPLATE

| Project Title: Stakeholder Engagement for Uranium Legacy Remediation in Central Asia (Phase III) | Project Number: TBD | Date: Q3 2024 |
| --- | --- | --- |

| # | Event | Cause | Impact(s) | Risk Category and Sub-category (including Risk Appetite) | Impact, Likelihood & Risk Level (see Annex 3 Risk Matrix) | Risk Valid From/To | Risk Owner | Risk Treatment and Treatment Owner |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | There is a risk that the social impact and benefits of the project might be reduced or diminished due to political instabilities. | As a result of exclusion of any potentially affected stakeholders/ social groups from fully participating in decision making due to any unforeseen political instability/conflict across the region, communities, or cross border areas. | Which will impact social sustainability of planned project interventions. | 1. SOCIAL AND ENVIRONMENTAL (1.1. Human rights) - UNDP Risk Appetite: CAUTIOUS | Likelihood: 2 - Low likelihood Impact: 2 - Minor Risk level: LOW (equates to a risk appetite of CAUTIOUS) | From: Click or tap to enter a date. To: Click or tap to enter a date. | IRH, UNDP COs, OSCE | Risk Treatment 1: The project will work with local NGOs and CSOs, and local authorities to include the most disadvantage social groups to benefit from specific project interventions. It will prioritize key factors related to the most vulnerable population categories in the target legacy sites, aligning with UNDP criteria to ‘leave no one behind’. Risk Treatment Owner: IRH, UNDP COs, OSCE |
|  |  |  |  |  |  |  |  | Risk Treatment 2: UNDP has a proven record of successfully implementing multi-stakeholder participatory approaches for mapping, community development planning and designing effective project interventions that address the needs of local communities. This approach will be advocated in this phase. Risk Treatment Owner: IRH, UNDP COs, OSCE |
|  |  |  |  |  |  |  |  | Risk Treatment 3: An effective project-level grievance redress mechanism will be established, and stakeholders will be informed about this available mechanism for submitting their concerns. Risk Treatment Owner: Risk Treatment Owner: IRH, UNDP COs, |
|  |  |  |  |  |  |  |  | Risk Treatment 4: UNDP and OSCE will act as neutral dialogue brokers to build a dialogue between participating countries, actively promote benefits of the project, and offer extensive technical expertise to promote co-operation and build confidence of local governments and community members, building on the established dialogues and good practices within the Phase 1&2. Risk Treatment Owner: IRH, UNDP COs, OSCE |
|  |  |  |  |  |  |  |  | Risk Treatment 2.5: While developing grants processes for tailored community solutions, the project will integrate accountability measures making sure that stakeholders are fully engaged, and a grievance mechanism is in place. Risk Treatment Owner: IRH, UNDP COs |
| 2 | There is a risk that potential outcomes of the project can be sensitive to the impacts of climate change. | As a result of extreme climate conditions (e.g. flooding, droughts). | Which will compound radiological risks and impact social and environmental sustainability of planned project interventions. | 1. SOCIAL AND ENVIRONMENTAL (1.5. Climate change and disaster risks) - UNDP Risk Appetite: CAUTIOUS | Likelihood: 2 - Low likelihood Impact: 2 - Minor Risk level: LOW (equates to a risk appetite of CAUTIOUS) | From: Click or tap to enter a date. To: Click or tap to enter a date. | IRH, UNDP COs | Risk Treatment 1: Socio-economic community-based interventions will be grounded in local participatory planning, prioritizing green community solutions. These solutions will aim to reduce ULS risks to people's health and the environment, improve livelihoods in project areas. Risk Treatment Owner: IRH, UNDP COs |
|  |  |  |  |  |  |  |  | Risk Treatment 2: The community-based grant and business projects will take into consideration criteria for recorded radiological data, environmental and hydrological meteorological data to make informed decisions regarding local measures and pilot projects (e.g., to prevent any construction work in flood-prone areas). Risk Treatment Owner: IRH, UNDP COs |
|  |  |  |  |  |  |  |  | Risk Treatment 3: The project will focus on enhancing locally driven disaster preparedness and response related to uranium tailings and potential seismic activities. If needed, it will involve design of contingency/DRR plans as part of the pilot projects. Risk Treatment Owner: IRH, UNDP COs |
| 3 | There is a risk that implementation of the Project can be hindered or the exclusion of one of the countries from the project can be provoked. | As a result of possible political changes at the country, regional, or even global levels. | Which will partially affect full attainment of the project’s objective and its indicators. | 8. SAFETY AND SECURITY (8.2. Political instability) - UNDP Risk Appetite: CAUTIOUS | Likelihood: 2 - Low likelihood Impact: 2 - Minor Risk level: LOW (equates to a risk appetite of MINIMAL) | From: Click or tap to enter a date. To: Click or tap to enter a date. | IRH, UNDP COs, OSCE | Risk Treatment 1: To mitigate and minimize this risk, the project will follow the strategy established in the previous project phase. This includes reaffirming the nomination of focal points within Ministries/Agencies of participating countries and actively involving these focal points in project implementation through Project Board meetings, conferences, and other project-related events. Risk Treatment Owner: IRH, UNDP COs, OSCE |
| 4 | There is a risk that the national and local officials can be reluctant to disclose uranium risk-related information. | As a result of the sensitivity of the subject matter. | Which will affect the schedule of remediation works and potentially increase environmental and social risks for communities residing in ULSs. | 7. STRATEGIC (7.5. Government commitment) - UNDP Risk Appetite: OPEN TO SEEKING | Likelihood: 2 - Low likelihood Impact: 2 - Minor Risk level: LOW (equates to a risk appetite of CAUTIOUS) | From: Click or tap to enter a date. To: Click or tap to enter a date. | IRH, UNDP COs, OSCE | Risk Treatment 1: In Phase II, the project successfully built strong relationships with national and local government stakeholders, fostering mutual trust, openness, and transparency regarding ongoing and planned remediation measures. Moving into Phase III, the project will continue to illustrate to national and local authorities the tangible benefits that arise specifically from transparent disclosure of uranium risks within communities. Risk Treatment Owner: IRH, UNDP COs, OSCE |

ANNEX 3: RISK MATRIX

| Impact | 5 |  |  |  |  |  |  | Risk | Level |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 4 |  |  |  |  |  |  |  | HIGH |  |
|  | 3 |  |  |  |  |  |  |  | SUBSTANTIAL |  |
|  | 2 |  |  |  |  |  |  |  | MODERATE |  |
|  | 1 |  |  |  |  |  |  |  | LOW |  |
|  |  | 1 | 2 | 3 | 4 | 5 |  |  |  |  |
|  |  | Likelihood |  |  |  |  |  |  |  |  |