Terms of Reference (ToR) for the

Project Board of Stakeholder Engagement for Uranium Legacy Remediation in Central Asia (Phase III)

- Background

All UNDP projects must be governed by a multi-stakeholder board or committee established to review performance based on established monitoring and evaluation metrics and high-level implementation issues to ensure quality delivery of results. The Project Board is the most senior, dedicated oversight body for a UNDP ‘Stakeholder Engagement for Uranium Legacy Remediation in Central Asia (Phase III)’ project, where UNDP has accountability for design, oversight and quality assurance of the entire project.

- Duties and Responsibilities

The two prominent (mandatory) roles of the Project Board are as follows:

- High-level oversight of the project (as explained in the “Provide Oversight” section of the PPM). This is the primary function of the Project. The Project Board reviews evidence of project performance based on monitoring, evaluation and reporting, including progress reports, monitoring missions' reports, evaluations, risk logs, quality assessments, and the combined delivery report. The Project Board is the main body responsible for taking corrective actions as needed to ensure the project achieves the desired results. And its function includes oversight of annual (and as-needed) assessments of any major risks to the project, and related decisions/agreements on any management actions or remedial measures to address them effectively.

The Project Board also carries the role of quality assurance of the project taking decisions informed by, among other inputs, the project quality assessment. In this role the Board is supported by the quality assurer, whose function is to assess the quality of the project against the corporate standard criteria. This function is performed by a UNDP programme or monitoring and evaluation officer to maintain independence from the project manager regardless of the project ‘s implementation modality.

The Project Board reviews updates to the project risk log.

- Approval of key project execution decisions (as explained in the “Manage Change” section of the PPM). The Project Board an equally important, secondary role in approving certain adjustments above provided tolerance levels, including substantive programmatic revisions (major/minor amendments), budget revisions, requests for suspension or extension and other major changes (subject to additional funding partner/donor requirements).

The Project Board is responsible for making management decisions by consensus when required, including the approval of project plans and revisions, and the project manager’s tolerances. The Project Board approves annual work plans and reviews updates to the project risk log.

As per the Project Document, the governance of the Project will be ensured through the Project Board, which will comprise representatives of:

- EU Delegation to Uzbekistan

- UNDP Istanbul Regional Hub

- UNDP Senior Management in UNDP COs

- OSCE

Diagram 1 –Project Organization Structure

Project Organisation Structure

Project Board (Governance Mechanism)

Senior Beneficiary

UNDP Senior Management in Uzbekistan, Kyrgyzstan

Executive

UNDP IRH Manager

Senior Supplier

EU Delegation to Uzbekistan

CDT Team Leader, OSCE

Project Manager

CDT Team Programme Specialist, OSCE (for activities under Outcome 1)

Project Support

Programme Assistant (part time)

CO staff in COs

Project Assurance

QA team

In order to ensure UNDP’s ultimate accountability, the Project Board decisions should be made in accordance with the Quality Standards for Programming that shall ensure management for development results, best value money, fairness, integrity, transparency and effective national and international competition. An effective Project Board needs credible data, evidence, quality assurance and reporting to aid decision making (see next section on supporting functions to the Board). The Project Board also needs to be accountable to protect against conflicts of interest and fraud.

Specific responsibilities of the Project Board include the following:

- Provide overall guidance and direction to the project, ensuring it remains within any specified constraints, and promote gender equality and social inclusion (LNOB) in the project implementation;

- Review project performance based on monitoring, evaluation and reporting, including standard quality assurance checks, progress reports, risk logs, spot checks/audit reports and the combined delivery report;

- Address any high-level project issues as raised by the project manager and project assurance;

- Provide guidance on emerging and/or pressing project risks and agree on possible mitigation and management actions to address specific risks (including ensuring compliance with UNDP’s Social and Environmental Standards, Fraud/corruption, Sexual Exploitation and Abuse and Sexual Harassment);

- Agree or decide on project manager’s tolerances as required, within the parameters set by UNDP (Manage Change in the PPM) and the donor, and provide direction and decisions for exceptional situations when the project manager’s tolerances are exceeded;

- Advise on major and minor amendments to the project within the parameters set by UNDP and the donor;

- Agree or decide on a project suspension or cancellation, if required;

- Provide high-level direction and recommendations to the project management unit to ensure that the agreed deliverables are produced satisfactorily according to plans.

- Receive and address project level grievance, including overseeing whatever specific compliance and stakeholder response (or grievance) mechanisms have been put in place so that individuals and communities potentially affected by the project have access to effective mechanisms and procedures for raising concerns about the social and environmental performance of the project.

- Engage in the low value grant selection process where there is no Grant Selection Committee, as guided by the Low Value Grants – UNDP Operational Guide.

Additional responsibilities of the Project Board can include, but are not limited to, the following:

- Ensure coordination between the various donors and government-funded projects and programmes;

- Facilitate and ensure enhanced coordination and new partnerships for the Project, between the beneficiary countries and other partners, across the beneficiary countries and among relevant government institutions.

- Report to relevant inter-ministerial bodies or higher-level oversight bodies;

- Ensure coordination with multiple government agencies and their participation in project activities;

- Appraise the annual project implementation report, including the quality assessment rating report;

- Ensure commitment of human resources to support project implementation, arbitrating any issues within the project;

- Act as an informal consultation mechanism for stakeholders;

- Approve the Project Inception Report, Mid-term Review and Terminal Evaluation reports and corresponding management responses;

- Review the final project report package during an end-of-project review meeting to discuss lessons learned and opportunities for scaling up;

- Composition of the Project Board

As noted in the Diagram 1, every Project Board in a UNDP project has three categories of formal members (e.g. voting members). The role of every formal Project Board member must correspond to one of these three roles and be identified accordingly in the project documentation.

The Project Board will contain of three distinct roles:

- Executive Role - will remain with UNDP Istanbul Regional Hub that will represent the project ownership and serve as implementing partner for the project. UNDP will be represented by IRH Manager (co-chair) and will be responsible for full execution of the project activities including planning, monitoring, evaluation, and coordination with other initiatives.

- Senior Supplier - individual or group representing the interests of the parties concerned which provide funding and/or technical expertise to the project. The Senior Supplier’s primary function within the Project Board is to provide guidance regarding the technical feasibility of the project, which is composed of the EU Delegation to Uzbekistan, UNDP CDT Team Leader and OSCE representation.

- Senior Beneficiary - individual or group of individuals representing the interests of those who will ultimately benefit from the project. The Senior Beneficiary’s primary function within the Board is to ensure the realization of project results from the perspective of project beneficiaries. Senior Management of UNDP Country Offices (in Uzbekistan and Kyrgyzstan) will perform the role of Senior Beneficiary.

A UNDP representative must always be represented in the Project Board in the project executive role. Representatives of observers have no official role in board decision-making. The same principle applies to the project manager who in attending and presenting at board meetings, does so in a non-voting capacity.

In cases where the inputs and guidance of responsible parties or other entities formally engaged in providing goods or services to the project are needed by the Board on a recurring basis, it is recommended to establish appropriate advisory or technical committees or working groups composed of those entities that can formally report to the Board, while ensuring the impartiality and integrity of board decisions happening independent of those bodies.

- Project Board Protocols

The Project Board must meet one time annually at a minimum. It is recommended that the timing of board meetings be agreed upon in advance and corresponds to key project reporting or work planning milestones. This Project Board will meet at least once annually (either in-person or virtually).

The Project Board members cannot receive remuneration from project funds for their participation in the Board.

All Project Boards must have rules for quorum and documentation/minuting of board decisions. All board decisions and minutes should be kept by the project management unit and UNDP.

Unless otherwise specified, Project Board decisions are made by unanimous consensus. If a consensus cannot be reached within the Board, the final decision shall rest with the UNDP representative Project Board or a UNDP staff member with delegated authority as the programme manager.

It is required that as per internationally recognized professional standards and principles of sound governance, conflicts of interest affecting board members in performing their duties must be formally disclosed if not avoidable. Where a board member has a specific personal conflict of interest with a given matter before the board, he/she must recuse oneself from their participation in a decision. No board member can vote or deliberate on a question in which he/she has a direct personal or pecuniary interest not common to other members of the board.

All board members should be presented with a ToR for the Project Board, which will include the responsibilities already outlined and indicate agreed board practices and logistics.

- Outputs of Project Board Meetings

In its oversight function, the Project Board will (at a minimum) review and assess the following project-related evidence at each meeting:

- Assessment of project progress to date against project output indicators (as documented in the project document results framework)

- Approval/review of annual work plans

- Assessment of the relevant Monitoring & Evaluation mechanisms, including all evaluations

- Review and assessment of the Project Risk Log (with updating/amendments as needed)

- Assessment of project spending, based on a review of the combined delivery report

- Review of required resources versus available funding (if applicabel) and steps taken to reduce funding gap identified at the project design stage

This will be in addition to the review and approval of any required project execution decisions.

The output of every Project Board should be a written record (minutes) that captures the agenda and issues discussed and the agreed upon action items and decisions (if applicable). Each report should clearly document the members attending the meeting (as well as all participants in the meeting) and the modality used to agree on a certain action or decision (whether formal voting or no-objection or other mechanism). All records of board meetings should be documented and kept by UNDP in their quality assurance function (see next section).

- Support Functions to the Project Board

There are two main entities/functions outside the Project Board structure whose role is to report to the Project Board and support board members in effectively fulfilling their roles: project assurance and project management.

Project Assurance: The Project Assurance role supports the Project Board by carrying out objective and independent project oversight and monitoring functions which are mandatory for all projects. Project Assurance must be independent of the Project Manager; therefore, the PB cannot delegate any of its assurance responsibilities to the Project Manager. The Project Assurance role will rest with the IRH Quality Assurance Team who is expected to attend all Project Board meetings. The project assurance team will:

- Guide on the preparation of the project reviews and Project Board meetings as well as clear the applicable project and quality assessment reports in line with the monitoring policy of UNDP and IRH SOP for Regional Programme Management.

- Monitor project delivery on regular basis and tracks project management milestones, as required.

- Provide QA support and monitor regional initiatives and activities.

- Ensure that project output definitions and activity definitions including description and quality criteria have been properly recorded in relevant QUANTUM modules to facilitate monitoring and reporting.

- Ensure that risks and issues are properly managed, and that the logs in QUANTUM are regularly updated.

- Ensure that Monitoring and Evaluation Plan is followed, and all reports submitted on time, and according to standards in terms of format and content quality.

- Perform oversight activities, such as periodic monitoring visits and “spot checks” as required.

- Ensure that project operational and financial closure procedures are duly carried out.

Project Support, this function is often covered by the Project Management Unit: The Project Manager (PM) is the senior most representative of the Project Management Unit (PMU) and is responsible for the overall management of the project on behalf of the Implementing Partner, including the mobilization of all project inputs, supervision over project staff, responsible parties, consultants and sub-contractors. The project manager typically presents key deliverables and documents to the Board for review and approval, including progress reports, annual work plans, adjustments to tolerance levels and risk logs.

A designated representative of the PMU is expected to attend all board meetings and present the required progress reports and other documentation needed to support board processes as a non-voting representative.

The Regional Project Team acts as the Secretariat of the Project Board and is responsible for preparation of all documents for the Board meetings, timely notification of Board members and observers about the forthcoming meeting and the project progress (including project reports and work plans), technical and organizational coordination of the meetings and their minutes. The Secretariat drafts the agenda and circulates it to the Board members for agreement two weeks before the meeting.

The minutes of the meeting (up to 2 pages long) capturing the Conclusions and Action points for follow up, agenda, list of participants and power point presentations shall be prepared within two weeks after the meeting and circulated for comments. The PB members shall respond within two weeks. If the Project Manager receives no comments, tacit agreement is assumed. Final version of minutes shall be circulated within 30 calendar days after the meeting.

Annex A – Acknowledgement of this ToR by each designated official Project Board member.

The formal acknowledgement of the ToR by board members can be done in a following way:

- The final ToR be signed by each appointed board member at the first project board meeting after Project Document signing with the approvals recorded in the minutes of the meeting.

The signature or acknowledgement should include the name, title and category of board representation for the person signing.

The responsibilities of the board in this regard should follow UNDP’s Social and Environmental Standards (SES) as codified in the PPM. It should be noted that while a project board can play a role in addressing or assisting with the compliance and stakeholder response (or grievance) mechanisms put in in place for a given project (as part of their quality assurance and oversight function), this will be in addition to and does not substitute for UNDP’s core responsibility to ensure compliance with the SES throughout the project management cycle as part of UNDP’s Programming Quality Assurance system.

Special conditions under the European Union Contribution Agreement (INSC/2024/454-274) will apply, as outlined in the EU-UNDP Multi-Partner Contribution Agreement. UNDP Istanbul Regional Hub for Europe and Central Asia (IRH) will have overall oversight for the project, while implementation will be distributed between UNDP and OSCE for the relevant Outputs (i.e. OSCE is responsible for the implementation of Output 1 while UNDP is responsible for the implementation of Output 2).

UNDP has this special right since the ultimate legal and fiduciary accountability for a UNDP project, irrespective of modality, rests with UNDP and UNDP must (in line with its obligations to donors and to the Executive Board) be able to ensure that no action is taken by any body in a UNDP project that contravenes UNDP rules and regulations.

Including audit reports and spot checks.