|  | ## Application for grants from the Ministry of Foreign Affairs S01 – Application for project/programme support |  |
| --- | --- | --- |
| Ministry of Foreign Affairs Postbox 8114 Dep N-0032 Oslo |  | The application and attachments should be sent to post@mfa.no with a copy to the unit responsible for the grant scheme. For more information see www.regjeringen.no. |
| Read this first - The budget and results framework should be attached to the application. - In principle, all the information asked for in the application form should be filled in. If any questions are not relevant, this should be explained. - Instructions and questions that may be relevant are provided in the comments. These may be useful when filling in the sections concerned. |  |  |

| Key information |  |  |  |
| --- | --- | --- | --- |
| Name of applicant (and abbreviation) |  |  |  |
| United Nations Development Program (UNDP)-Jordan Country Office |  |  |  |
| Name of project/programme and a brief description |  |  |  |
| Building on the Phase I assessment of marine monitoring along the Aqaba coastline and laying the foundation for the next phase of ASEZA’s 25-year monitoring programme, Phase II focuses on implementing the recommended upgrades over a three-year period. The project strengthens the Norway–Jordan partnership, in collaboration with the Institute of Marine Research (IMR) and other regional and international institutions, by deploying advanced technologies, including AI-based analysis, across five core workstreams: oceanography and water quality, fisheries assessment, benthic habitat mapping, data management, and a pilot marine pollution early warning system. The introduction of real-time sensors, coupled with institutional standard operating procedures (SOPs), will significantly enhance ASEZA’s capacity for risk-informed marine governance. Key deliverables include fisheries management plans, maps for the conservation of vulnerable marine ecosystems (VMEs), an integrated marine data platform, and comprehensive capacity-building programmes. In parallel, the project will pilot an integrated early warning system with real-time pollution monitoring and establish SOPs for pollution response. Collectively, these efforts aim to safeguard the Gulf of Aqaba’s coral reef climate refugium while advancing a sustainable blue economy and reinforcing Jordan’s regional leadership |  |  |  |
| Grant scheme |  |  |  |
| Unit responsible for the grant scheme (in the Ministry or at a mission abroad) |  |  |  |
| Total amount apllied for in NOK | År 1 2026 | År 2 2027 | År 3 2028 |
| 12,000,000 | 4,000,000 | 4,000,000 | 4,000,000 |

| PART I: GENERAL INFORMATION ABOUT THE APPLICANT AND PARTNERS |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. Contact information, applicant |  |  |  |  |  |  |  |  |  |
| 1.1 Postal address |  |  |  |  |  |  |  |  |  |
| Amman 11194 Jordan, P.O.Box 941631 |  |  |  |  |  |  |  |  |  |
| 1.2 Telephone no. | 1.3 Email address |  |  |  |  |  |  |  |  |
| +96265100420 | Registery.jo@undp.org |  |  |  |  |  |  |  |  |
| 1.4 Website |  |  |  |  |  |  |  |  |  |
| https://www.jo.undp.org |  |  |  |  |  |  |  |  |  |
| 1.5 Contact person, name and title |  |  |  |  |  |  |  |  |  |
| Randa Aboul-Hosn, Resident Representative, UNDP Country Office Rana S. Saleh, OiC, Green Pathways and Inclusive Growth Pillar |  |  |  |  |  |  |  |  |  |
| 1.6 Contact person, email address |  |  |  |  | 1.7 Contact person, telephone no. |  |  |  |  |
| rana.saleh@undp.org |  |  |  |  | 00962796666174 |  |  |  |  |
| 2. About the applicant |  |  |  |  |  |  |  |  |  |
| 2.1 Type of organisation (enter a cross in one box per line) |  |  |  |  |  |  |  |  |  |
| International- UN agency |  |  |  |  |  |  |  |  |  |
| ☐ Governmental/public | ☐ Non-governmental, specify: |  |  |  |  |  |  | ☒ Multilateral |  |
| ☐ Norwegian, org. no.: |  |  |  | ☐ Non-Norwegian, org. no. if relevant: |  |  |  |  |  |
| 2.2 Brief description of applicant |  |  |  |  |  |  |  |  |  |
| The United Nations Development Programme (UNDP) Jordan country office is operating in Jordan since 1976 and is implementing tens of projects every year under its different pillars with an average annual turnover -during last three commercial years- of US$ M14,298 and around 100 staff appointed under different contract modalities. UNDP is one of the United Nations Agencies working in Jordan and the main convener of sustainable development. As part of the global development system; UNDP Jordan upholds a vision focusing on the achievements of Sustainable Human Development in Jordan, ending poverty and reducing inequalities. UNDP is at the heart of the UN’s work on sustainable development and a leader for the new Sustainable Development Goals (SDGs), also known as the Global Goals. The United Nations Development Programme in Jordan designs its country programmes to support national priorities and advance pathways toward a more inclusive, resilient, and sustainable society capable of effectively addressing evolving development challenges. UNDP has been a key partner to the Government of Jordan in fulfilling its commitments under international environmental agreements, including the Convention on Biological Diversity. This support focuses on conserving Jordan’s unique biodiversity across terrestrial and marine ecosystems. Key areas of engagement include strengthening the effectiveness and sustainability of protected area systems, enhancing biodiversity policy, planning and reporting processes, addressing direct drivers of ecosystem degradation, supporting the implementation of the Nagoya Protocol, and mainstreaming biodiversity considerations across key sectors The United Nations Development Programme has accumulated extensive experience in biodiversity conservation and sustainable coastal management in Aqaba, working in close partnership with national counterparts, particularly the Aqaba Special Economic Zone Authority. Over the years, UNDP has led and supported a range of strategic interventions aimed at protecting marine ecosystems while promoting sustainable development. Key contributions include, but are not limited to: - Supporting the establishment of the Aqaba Marine Reserve (AMR), contributing to the protection and effective management of critical coral reef ecosystems in the Gulf of Aqaba. - Supporting the Aqaba Marine Reserve in its inclusion in the International Union for Conservation of Nature Green List, and advancing its nomination process towards UNESCO World Heritage status, strengthening international recognition and alignment with global conservation standards. - Translocation of more than 7,000 coral reef colonies into designated protected areas within the marine park, enhancing reef resilience and conservation outcomes. - Development and implementation of capacity development plans for institutions engaged in Integrated Coastal Zone Management (ICZM), strengthening governance and technical capabilities. - Preparation of an Ecotourism Plan for Aqaba, aimed at reducing pressure on sensitive coastal ecosystems while promoting sustainable tourism and local livelihoods. - Development of hazard maps and an Emergency Risk Management Plan for the Aqaba region, including the South Industrial Zone, to enhance disaster risk preparedness and environmental safety. - Improvement of marine reserve management facilities, supporting more effective monitoring, enforcement, and visitor management. - Establishment of a functional GIS-based database system, enabling better data-driven decision-making for coastal and marine resource management. - Implementation of awareness and outreach programmes, engaging local communities, stakeholders, and the private sector in marine conservation efforts. |  |  |  |  |  |  |  |  |  |
| 2.3 Brief description of applicant’s routines for procurement, anti-corruption work and internal control |  |  |  |  |  |  |  |  |  |
| Procurement within United Nations Development Programme is decentralized, with country offices responsible for implementation. Headquarters plays a limited role, mainly through the Procurement Services Unit (PSU), which provides technical support and specialized guidance when needed. Oversight is ensured by the Procurement Oversight Unit (POU), an independent unit within the Bureau for Management Services, which reviews and approves contracts exceeding USD 150,000. The POU ensures that procurement across all UNDP units complies with established policies and that associated risks are adequately assessed and mitigated. With a global presence and a broad mandate to support sustainable human development, UNDP procures a wide range of goods and services to deliver its projects and programmes in partnership with national stakeholders. On average, UNDP procures approximately USD 3 billion annually to sustain operations and respond to evolving and emerging needs in the field. Procurement at UNDP UNDP is abiding the following principles: • Best Value for Money • Fairness, Integrity and Transparency • Effective International Competition • In the best interest of UNDP Procurement process The value of the goods, services or simple works to be procured below USD 5,000, Micro-Purchasing may be used. This method uses a simple canvassing template, and procurement staff may obtain pricing information over the phone, internet, or by visiting local vendors. Micro-purchasing can normally be done in 1 or 2 days. Award is made to the lowest price available. A Request for Quotation (RFQ) is an informal invitation to submit a quotation, used for goods/services/civil works valued between USD 5,000 and USD 100,000. An Invitation to Bid (ITB) is a formal invitation to submit a bid, usually associated with requirements that are clearly and concisely defined, with an estimated procurement value of USD 100,000 or more. Normally price is the sole determinant in making an award. Where all technical criteria are met, an award is made to the lowest bidder. A Request for Proposal (RFP) is a formal request to submit a proposal usually associated with requirements for services, which cannot be clearly or concisely defined, with an estimated procurement value of USD 100,000 or more. Direct Contracting exceptionally and when it is deemed in the best interest of UNDP, procurement staff may buy goods or services through Direct Contracting. Responsible Parties: UNDP may also engage Non-Governmental Organizations (NGOs) and Civil Society Organizations (CSOs) as Responsible Parties, a deliverables-based approach to undertaking project activities. INDIVIDUAL CONSULTANTS Most of UNDP’s procurement activities are dedicated to acquiring services, which may be executed by companies or by individuals. Individuals provide services directly to UNDP under the Individual Contract (IC) modality. Anti-Corruption The Office of Audit and Investigations is responsible for assessing and investigating allegations of fraud and corruption committed by UNDP personnel or committed by others to the detriment of UNDP. Scope and application 1. UNDP has zero tolerance for fraud and corruption, meaning that UNDP staff members, non-staff personnel, vendors, implementing partners and responsible parties are not to engage in fraud or corruption. 2. All incidents of fraud and corruption are to be reported, will be assessed and, as appropriate, investigated in accordance with the Investigation Guidelines of the UNDP Office of Audit and Investigations (OAI) and the UNDP Legal Framework for Addressing Non-compliance with UN Standards of Conduct (“UNDP Legal Framework”), when applicable. UNDP will pursue rigorously disciplinary and other actions against perpetrators of fraud, including recovery of financial loss suffered by UNDP. 3. UNDP is committed to preventing, identifying and addressing all acts of fraud and corruption against UNDP, through raising awareness of fraud risks, implementing controls aimed at preventing and detecting fraud and corruption, and enforcing this Policy. 4. This Policy applies to all activities and operations of UNDP, including projects and programmes funded by UNDP as well as those implemented by UNDP. This Policy aims to prevent, detect and address acts of fraud and corruption involving: i) Staff members holding a UNDP letter of appointment (“staff members”); ii) Non-staff personnel, including Service Contract holders, Individual Contractors, United Nations Volunteers assigned to UNDP and interns (collectively, “non-staff personnel”); iii) Vendors, including offerors or prospective, registered or actual suppliers, contractor or provider of goods, services and/or works to UNDP (collectively, “vendors”); and iv) Implementing partners and responsible parties engaged/contracted by UNDP for a UNDP funded project (“implementing partners” and “responsible parties”, respectively) Internal Control Framework (ICF) The updated ICF Policy and the ICF Operational Guide provide clarity on roles, responsibilities, and accountabilities in the implementation of internal controls for clustered and non-clustered processes. Additionally, the ICF Policy has been aligned with industry best practices, including the COSO (the Committee of Sponsoring Organizations of the Treadway Commission) framework and the Three Lines of Defense model. The COSO framework describes what we do in internal control and the three lines of defense framework describes who does it. Both frameworks have been endorsed by the High-Level Committee on Management. Additionally, the ICF policy specifies: (i) the roles and responsibilities of staff at all levels of the organization in the achievement of internal control objectives, and the ways in which UNDP monitors and assesses internal control effectiveness; and (ii) the roles and responsibilities of participants in UNDP’s shared services delivery model. |  |  |  |  |  |  |  |  |  |
| 2.4 Information about the auditor |  |  |  |  |  |  |  |  |  |
| The Office of Audit and Investigations is responsible for the internal audit of UNDP. It conducts independent, objective assurance and advisory activities in conformity with the International Standards for the Professional Practice of Internal Auditing. It evaluates and contributes to the improvement of governance, risk management and control processes, and reports thereon. The Office of Audit and Investigations exercises operational independence in the performance of its duties. |  |  |  |  |  |  |  |  |  |
| 2.5 Has the applicant previously received support from the Ministry, a mission abroad, Norad or FK Norway? ☒ Yes ☐ No |  |  |  |  |  |  |  |  |  |
| 2.6 If yes, give details |  |  |  |  |  |  |  |  |  |
| Norway Agreement Ref. no. JOR-18/0011 Norway Agreement Ref. no. JOR-20/0005 Norway Agreement Ref. no. JOR-21/0008 Norway Agreement Ref. no JOR-22/0010 Norway Agreement Ref. no JOR-23/0010 Norway Agreement Ref no. JOR-24/0012 |  |  |  |  |  |  |  |  |  |
| 3. Bank details |  |  |  |  |  |  |  |  |  |
| 3.1 Name and address of the bank |  |  |  |  |  |  |  |  |  |
| DNB Bank ASA, Stranden 21, Aker Brygge, 0021 Oslo,Norway |  |  |  |  |  |  |  |  |  |
| 3.2 Name of the account holder |  |  |  |  |  |  |  |  |  |
| UNDP Contributions (NOK) Account |  |  |  |  |  |  |  |  |  |
| 3.3 Account number/IBAN number |  |  |  | 3.4 Swift code |  |  | 3.5 Currency of the account |  |  |
| 70010243287/ NO4370010243287 |  |  |  | DNBANOKK |  |  | NOK |  |  |
| 4. Partner(s) |  |  |  |  |  |  |  |  |  |
| 4.1 Name(s) of partner(s) (and abbreviation(s)) |  |  |  |  |  |  |  |  |  |
| The Institute of Marine Research of Norway (IMR) |  |  |  |  |  |  |  |  |  |
| 4.2 Postal address |  |  |  |  |  |  | 4.3 Country |  |  |
| PB 1870 Nordnes, N-5817 Bergen |  |  |  |  |  |  | Norway |  |  |
| 4.4 Telephone no. |  |  | 4.5 Email address |  |  | 4.6 Website |  |  |  |
| +4755238500 |  |  | post@hi.no |  |  | www.hi.no |  |  |  |
| 4.7 Type of organisation (enter a cross in one box per line) |  |  |  |  |  |  |  |  |  |
| Government research institute |  |  |  |  |  |  |  |  |  |
| ☒ Governmental/public |  | ☐ Non-governmental, specify: |  |  |  |  |  |  | ☐ Multilateral |
| ☐ Norwegian, org. no.: |  |  |  |  |  |  |  |  | ☐ Non-Norwegian |
| 971 349 077 |  |  |  |  |  |  |  |  |  |
| 4.8 Brief description of applicant’s experience with this partner |  |  |  |  |  |  |  |  |  |
| IMR has extensive experience working with UN agencies such as UNDP, FAO and UNIDO. Building on this, the current proposal seeks to strengthen and expand the established collaboration between UNDP Jordan and IMR. The proposal has been developed in close coordination with IMR, with substantial technical input from their side, ensuring alignment with international best practices. The collaboration between UNDP Jordan and IMR was initially suggested and recommended by the Norwegian Embassy in Amman in mid-2024. The Embassy played a key facilitating role in establishing communication, which was subsequently advanced bilaterally between the two organizations and resulted in the development of the present proposal. Through the ongoing project activities, UNDP Jordan and IMR have already gained practical experience in working together, including joint field surveys, training workshops, and methodological guidance on marine monitoring. This experience has confirmed the value of the partnership and demonstrated its potential to enhance national capacities for marine monitoring and sustainable management. The common long-term vision agreed by both organizations is to build on the current collaboration and establish a broader, enduring partnership. This would not only consolidate Jordan–Norway cooperation in marine research and conservation but also engage other relevant institutions in both countries and in the region, fostering a strong, inclusive, and science-based framework for protecting the Gulf of Aqaba’s marine environment and transferring high technology to the region. |  |  |  |  |  |  |  |  |  |

| PART II: THE PROJECT/PROGRAMME |  |
| --- | --- |
| 5. General information about the project/programme |  |
| 5.1 Where will the project/programme be implemented (area/country)? |  |
| Aqaba, Jordan |  |
| 5.2 Project/programme duration (mm.yyyy–mm.yyyy) |  |
| 6/2026 – 5/2029 |  |
| 5.3 Sector/field |  |
| Conservation and protection measures, Natural reserves and actions. Relevant Purpose codes: 41010, 41030 |  |
| 5.4 Is the application for additional support for a project/programme that is already receiving or has already received support? |  |
| ☒ No | ☐ Yes, agreement no.: |
| 5.5 If yes, give a brief description of the results achieved so far and status for the project that has previously received support |  |
| 6. Applicant’s and partner’s/partners’ competence and capacity to carry out the project/programme |  |
| 6.1 The applicant’s and partner’s/partners’ experience with the thematic and geographical area of the project/programme and other relevant experience |  |
| The United Nations Development Programme (UNDP); the applicant, possesses extensive expertise in sustainable development, conservation, and community engagement across diverse thematic areas, including marine and coastal management. With a robust presence in Jordan, UNDP has been instrumental in establishing the first Marine Reserve in Jordan, thereby significantly advancing marine conservation initiatives and enhancing the capacity of local institutions. UNDP’s proven track record in fostering collaboration among communities, government stakeholders, and international partners positions it as a highly capable facilitator for achieving sustainable outcomes within this project. UNDP has been in particular implementing marine and coastal related projects since more than 15 years in Aqaba. UNDP and given the expansion in its projects portfolio, has established an office in Aqaba with the necessary capacity to ensure smooth and effective implementation of all of its interventions in Aqaba. The UNDP ‘s Environment and Inclusive Growth Pillar (under which the present proposed project will be implemented) has extensive experience working on different programs and projects implemented and being implemented across the country. The Institute of Marine Research (IMR) has been selected as the project partner. IMR will have responsibility for the scientific services provided under the project to improve the capacity of Jordanian institutions in monitoring and providing the scientific basis for management advice. The Institute of Marine Research (IMR) is one of the biggest marine research institutes in Europe, with about 1,000 employees. The main activities are research, advisory work and monitoring. The IMR has over 120 years of experience in monitoring and providing advice for the Norwegian government on the state of Norway’s fish stocks, which in the past 50 years have been expanded to include effects of all human activities on the marine ecosystems. In January 2018, the IMR was merged with NIFES – the National Institute of Nutrition and Seafood Research. The new institute is a leading supplier of knowledge relating to the sustainable management of the resources in marine ecosystems and the whole food chain from the sea to the table. The head office is in Bergen. IMR also have an office in Tromsø and research stations in Matre, Austevoll and Flødevigen. In addition, the Research Vessel Department has ownership responsibility for the research vessels, which are its most important tools for collecting marine data. The IMR also has several laboratories that analyse the samples taken by its monitoring and research programmes. Through its research and advice, the IMR seeks to help society to continue exploiting the valuable assets in the sea sustainably. IMR aims to be a neutral knowledge provider and publicise their research results both in Norway and internationally. The IMR is affiliated to the Ministry of Trade, Industry and Fisheries, which also provides around half of IMR’s funding. The rest comes from external research grants. The IMR also has over 50 years of experience in development aid projects, most notably as the provider of scientific services for the EAF Nansen Programme (since 1975), but also as the leading partner in bilateral development projects in the Global south. Currently the IMR has such bilateral projects in Columbia, Cuba, Ghana, Mozambique, Kenya, Sudan, Sri Lanka and India. Through these projects and the EAF Nansen Programme the IMR has acquired extensive experience and capacity in working in tropical marine ecosystems, providing training and capacity development and support. In particular the IMR’s involvement in Sudan since 2012 bears particular relevance to the current application as many of the methods and procedures developed there can be transferred to the Gulf of Aqaba. |  |
| 6.2 Distribution of roles between the applicant and the partner(s) |  |
| The Improving Marine Monitoring along the Aqaba Coastline Phase II project will be implemented through a strategic partnership model that leverages the complementary strengths of each partner organization. The distribution of roles ensures efficient implementation, clear accountability, and sustainable capacity building. UNDP Jordan (Lead Implementing Agency): - Overall project management, coordination, and oversight - Financial management and reporting to the Norwegian Embassy - Procurement of equipment, technology, and consultancy services - Facilitation of inter-agency coordination and stakeholder engagement - Monitoring and evaluation framework implementation - Quality assurance and compliance with UNDP standards - Development of policy briefs and advocacy materials - Coordination of Work Package 5 (Marine Pollution Early Warning System) Institute of Marine Research, Norway (IMR) (International Technical Partner): - Provision of international expertise and methodological guidance - Technical support for advanced methods - Quality assurance of scientific protocols and data analysis - Capacity building through training workshops, knowledge exchange visits, and mentorship - Peer review of scientific outputs and management recommendations - Facilitation of access to Norwegian technology and sensor systems (WP5) - Support for fisheries stock assessment and management plan development - Contribution to scaling roadmap and regional knowledge sharing The United Nations Development Programme will formalize collaboration with the Institute of Marine Research (IMR) through a Letter of Agreement (LOA), while also working closely with the Transnational Red Sea Center (TRSC; EPFL, Switzerland) to leverage complementary expertise at both regional and global levels. In collaboration with Aqaba Special Economic Zone Authority through the Aqaba Marine Reserve (AMR), TRSC has contributed to the development of a Coral Reef Monitoring Toolbox, integrating advanced monitoring technologies into Jordan’s national coral reef monitoring framework. Building on this foundation, Phase II will further strengthen and expand these efforts through additional work packages, the engagement of specialized experts, and enhanced collaboration with local, regional, and international partners working on coral reef conservation. This includes engaging local stakeholders such as the Thaghr Al Ordon Fishermen Association to support fisheries monitoring and strengthen community participation. |  |
| 7. Description of the project/programme and anticipated results |  |
| 7.1 The project/programme’s overall objective and target group (up to 500 characters in English, for statistical purposes) |  |
| Overall Objective: To establish a comprehensive, technologically advanced marine monitoring and early warning system that strengthens institutional capacity for evidence-based marine management, protects the Gulf of Aqaba's coral reef climate refugium, and supports sustainable blue economy development. Target Group: ASEZA marine management staff, scientists and technicians, small-scale fishers, tourism operators, local coastal communities, policymakers, and regional marine institutions in the Red Sea. |  |
| 7.2 Description of the project/programme |  |
| Project Objective: To establish a comprehensive, technologically advanced marine monitoring and early warning system that strengthens institutional capacity for evidence-based marine management, protects the Gulf of Aqaba's unique coral reef climate refugium, and supports sustainable blue economy development in Jordan. Project Approach: Building on the solid foundation established during Phase I, the proposed Phase II is designed to scale up, institutionalize, and operationalize the key achievements generated under the initial phase. Phase I successfully demonstrated the technical feasibility and institutional readiness for integrated marine monitoring in Aqaba, through the development and piloting of standardized oceanographic, fisheries, and coral reef monitoring methodologies, alongside initial investments in laboratory readiness and stakeholder engagement. These efforts resulted in critical baseline systems, tested protocols, and strengthened national capacities, providing a solid platform for evidence-based marine management. However, Phase I also highlighted key structural and systemic gaps, particularly related to data integration, advanced analytical capacity, equipment limitations, and the absence of unified governance and decision-support systems, that constrain the transition from fragmented monitoring efforts to a fully integrated and operational marine monitoring framework. Phase II is therefore strategically designed to directly address these gaps by moving from piloting to full-scale implementation. It will enhance technological capabilities, establish integrated data management and early warning systems, introduce advanced monitoring techniques such as eDNA and microplastic analysis, and strengthen institutional coordination and long-term sustainability. In doing so, Phase II represents a natural progression from foundational readiness to operational excellence, ensuring that investments made under Phase I are fully leveraged to deliver sustained, scalable, and policy-relevant impact for marine conservation and blue economy development in Jordan The project adopts an integrated, multi-disciplinary approach that combines cutting-edge marine science with practical risk governance. It goes beyond environmental “diagnosis” to focus on operational readiness, institutional strengthening, and the delivery of actionable management tools. In line with UNDP’s mandate on institutional capacity development and Norway’s strategic priorities on sustainable oceans and pollution prevention, the project will be implemented through a set of five interlinked work packages, each designed to deliver complementary technical and institutional results. Work Package 1: Oceanographic, Biological & Water Quality Monitoring This work package establishes a sustained and integrated monitoring system for assessing the physical, chemical, and biological conditions of the Gulf of Aqaba. It combines conventional oceanographic methods with advanced molecular approaches to generate high-resolution datasets, enabling early detection of climate change impacts and marine pollution. OUTPUT 1: Comprehensive oceanographic, biological, and water quality data collected and analyzed. Key Activities: Activity 1.1: Conduct oceanographic and water quality monitoring surveys Procure and deploy oceanographic equipment, including CTD profiling systems (2 units) and multi-parameter water quality probes, to measure key physical and chemical parameters of the water column. Undertake systematic monthly field surveys over a 30-month period across established transects, including the collection of discrete samples at varying depths using Niskin bottles, to ensure consistent spatial and temporal datasets for long-term ecosystem monitoring. Activity 1.2: Strengthen biological and plankton sampling systems Acquire and operationalize standardized plankton sampling equipment (Bongo nets with flowmeters) to enable quantitative sampling of ichthyoplankton and zooplankton, building on Phase I methodologies. Deploy microplastic sampling equipment to support continuous monitoring and assessment of marine microplastic pollution. Activity 1.3: Establish advanced laboratory analysis and eDNA monitoring capacity Equip ASEZA laboratories with specialized instruments, including PCR machines, centrifuges, and filtration systems, to establish environmental DNA (eDNA) analysis capacity for non-invasive biodiversity monitoring. Conduct laboratory analysis of collected samples over a 30-month period using standardized protocols, including DNA metabarcoding, to generate robust biological and chemical datasets to inform decision-making. Activity 1.4: Deliver international capacity-building and knowledge exchange programmes Design and implement targeted capacity-building programmes for national scientists through specialized training with international partners, including the Institute of Marine Research (IMR) and the Transnational Red Sea Center (TRSC). Focus areas include eDNA metabarcoding, bioinformatics, and advanced data analysis, complemented by knowledge exchange and institutional strengthening. Work Package 2: Fisheries Data Collection & Analysis This work package strengthens fisheries data systems by integrating participatory digital tools with fisheries-independent survey methods. It aims to bridge scientific assessment and community knowledge, ultimately supporting the development of an evidence-based Fisheries Management Plan. OUTPUT 2: Fisheries data collection modernized and fish stock health assessed. Key Activities: Activity 2.1: Strengthen participatory fisheries data systems and digital reporting mechanisms Deploy a UN Volunteer Specialist in fisheries monitoring and data analysis (30 months) to support data collection, analysis, and community engagement. Develop and operationalize a user-friendly mobile application (1 system) to enable real-time reporting by fishers on catch, effort, and observational data. Implement continuous fisher engagement and capacity-building programmes (24 months), including targeted training on the use of digital tools, and facilitate stakeholder consultation workshops (3 workshops) to support participatory co-development of fisheries management measures. Activity 2.2: Conduct fisheries-independent stock assessment using BRUVS technology Procure and operationalize Baited Remote Underwater Video Systems (BRUVS) (3 units) to enable standardized, non-destructive monitoring of fish abundance, diversity, and size structure. Undertake systematic quarterly BRUVS surveys (10 surveys) within and outside marine reserve areas to assess fish stock status, evaluate the effectiveness of marine protected areas, and monitor temporal changes in fish communities. Activity 2.3: Enhance biological sampling and contaminant analysis capacity Equip national laboratories with fish tissue contaminant analysis tools (1 set) to assess bioaccumulation of heavy metals and organic pollutants in commercially important species. Conduct biological sampling and laboratory analysis over a 25-month period to assess fish health, age structure (including otolith analysis), reproductive status, and suitability for human consumption, generating evidence to inform fisheries management and public health considerations. Work Package 3: Benthic Habitat Mapping & VME Conservation This work package focuses on high-resolution spatial mapping of the seafloor to identify and protect Vulnerable Marine Ecosystems (VMEs) and assess the effectiveness of the existing Marine Protected Area network. It generates critical spatial data to inform marine spatial planning and conservation decision-making. OUTPUT 3: Benthic habitats and Vulnerable Marine Ecosystems (VMEs) mapped and assessed. Key Activities: Activity 3.1: Conduct deep-water habitat surveys and coral health assessments Procure and deploy a deep-water Remotely Operated Vehicle (ROV) (1 unit) equipped with high-definition imaging and positioning systems to enable systematic exploration and mapping of deep-water habitats. Equip field teams with coral health assessment tools (1 set) to monitor key indicators, including bleaching and disease prevalence. Undertake bi-annual ROV-based surveys (6 surveys) targeting ecologically sensitive and previously uncharted areas in the Gulf of Aqaba to generate baseline data on deep-water ecosystems. Activity 3.2: Strengthen AI-driven habitat classification and geospatial analysis capacity Acquire and operationalize AI-based habitat classification software (1 license) to support automated analysis of ROV video footage. Establish GIS-based data processing and analysis capacity through the provision of specialized software and high-performance workstations (3 units). Conduct continuous habitat mapping and spatial analysis over the project period (30 periods), integrating ROV imagery, bathymetric data, and biological observations to produce high-resolution, multi-layered geospatial datasets. Activity 3.3: Support identification of Vulnerable Marine Ecosystems (VMEs) and conservation planning Identify Vulnerable Marine Ecosystems (VMEs) through the application of internationally recognized criteria and evidence generated from field surveys and spatial analysis. Provide technical support to integrate VME identification into ASEZA’s marine spatial planning and management framework, contributing to informed decision-making and strengthened conservation measures. Work Package 4: Data Management, Dissemination & Stakeholder Engagement This work package ensures that all scientific data generated by the project is securely stored, integrated, and translated into accessible knowledge products. It bridges the gap between data collection and policy-making, enhancing transparency, supporting evidence-based decision-making, and increasing public awareness. OUTPUT 4: Data management systems established and knowledge products disseminated. Key Activities: Activity 4.1: Establish an integrated marine data management system and infrastructure Develop and operationalize an integrated, cloud-based marine database system (1 system) to harmonize and manage oceanographic, biological, and fisheries datasets. Upgrade data storage infrastructure (1 service) to ensure secure, scalable hosting and efficient management of large and complex datasets, including high-definition video, genomic data, and real-time sensor outputs. Activity 4.2: Develop public data access platforms and visualization tools Design and launch a public data portal and website (1 system) to enhance transparency and accessibility of environmental data and key indicators. Acquire and utilize advanced data visualization tools to develop interactive dashboards, dynamic visualizations, and predictive models, translating complex datasets into user-friendly formats to support evidence-based decision-making. Activity 4.3: Produce knowledge products and support scientific research dissemination Develop and disseminate policy briefs (6 briefs) to translate scientific findings into concise, actionable recommendations for marine governance and decision-makers. Support the preparation and publication of scientific research outputs (6 publications) in peer-reviewed international journals, contributing to global knowledge on the Red Sea ecosystem. Activity 4.4: Strengthen stakeholder engagement, awareness, and technical capacity Organize stakeholder workshops and knowledge-sharing events (8 events) to disseminate project findings and promote multi-stakeholder dialogue. Implement targeted public awareness campaigns (2 campaigns) utilizing digital platforms to enhance outreach and visibility. Deliver specialized training programmes on environmental data analysis to strengthen national technical capacity. Work Package 5: Marine Pollution Monitoring, Early Warning & Institutional Readiness (Pilot) This work package pilots a real-time marine pollution early warning system while strengthening institutional readiness to respond effectively to environmental emergencies in the Gulf of Aqaba. It translates monitoring data into operational response mechanisms and practical governance solutions. OUTPUT 5: Marine pollution early warning system piloted and institutional response capacity strengthened. Key Activities: Activity 5.1: Establish and operationalize a real-time pollution monitoring and early warning system Deploy a UN Volunteer Specialist in pollution monitoring and early warning (30 months) to coordinate the design, implementation, and operation of the sensor network. Procure and install real-time pollution monitoring sensors (3 units) at strategic coastal locations to continuously measure key environmental indicators. Establish and operationalize a data telemetry and communication system (1 system) to enable real-time transmission of sensor data to ASEZA’s monitoring center and support automated alert generation. Ensure continuous sensor deployment, calibration, and maintenance throughout the project period. Activity 5.2: Strengthen GIS-based pollution risk mapping and spatial analysis capacity Acquire and operationalize GIS-based risk mapping software (1 license) to support modelling of pollutant dispersion and identification of environmentally sensitive areas. Conduct continuous pollution risk mapping and spatial analysis over the project period to update sensitivity maps and provide a dynamic, evidence-based decision-support tool for ASEZA. Activity 5.3: Enhance institutional readiness and emergency response capacity Procure pollution response equipment and field kits (1 set) to support rapid first-response interventions. Develop and institutionalize Standard Operating Procedures (SOPs) for pollution detection, reporting, escalation, and coordinated response. Deliver a series of targeted training workshops (6 workshops) to build institutional capacity, and organize emergency response simulation exercises (3 drills) with ASEZA to test SOPs and strengthen inter-agency coordination. Activity 5.4: Promote regional scaling and international capacity development Develop a regional scaling roadmap and sustainability plan in the final year to assess the feasibility of replicating the marine pollution early warning system across the Red Sea, in collaboration with partners such as IMR and TRSC, including pathways for institutionalization and long-term financing. Deliver a specialized international capacity-building programme for decision-makers, focusing on best practices in marine pollution early warning systems and oil spill preparedness. Convene a Project Closing Conference and Regional Stakeholder Engagement Event in Aqaba in the final quarter of implementation, bringing together national, regional, and international stakeholders, including IMR Norway and the Transnational Red Sea Center. The event will present consolidated results, such as the marine monitoring system, early warning system, fisheries tools, VME inventory, and key knowledge products, while facilitating dialogue on sustainability and regional replication in line with the Scaling Roadmap. It will include technical sessions, panel discussions, and a formal handover of equipment and data systems to national institutions, reinforcing Aqaba’s role as a centre of excellence and supporting the continuation and scaling of project outcomes Key Innovations: - Advanced Molecular Methods: DNA metabarcoding and eDNA provide unprecedented taxonomic resolution and early detection of ecosystem changes - Artificial Intelligence: AI-based analysis of video footage (fish identification, habitat classification) dramatically increases efficiency and data quality - Real-Time Monitoring: Sensor-based early warning system enables rapid detection and response to pollution events - Citizen Science: Fisher engagement through mobile app democratizes data collection and builds community stewardship - Integrated Risk Assessment: GIS-based tools overlay ecological sensitivity with pollution exposure for evidence-based spatial planning Outcomes: - Evidence-based marine management decisions adopted by ASEZA - Strengthened institutional capacity for marine science and risk governance - Sustainable fisheries management and VME conservation - Enhanced stakeholder awareness and community stewardship - Regional leadership in marine monitoring and pollution preparedness Impact (Years 5-15): - Sustainable management of Gulf of Aqaba marine ecosystems - Coral reef climate refugium protected and resilient - Fish stocks maintained at sustainable levels - Blue economy development supported by healthy marine environment - Jordan recognized as regional leader in marine governance - Model replicated in other Red Sea countries |  |
| 7.3 Comments on the attached results framework |  |
| The results framework for the project is designed to provide a clear, logical pathway from inputs and activities through outputs, outcomes, and long-term impact. It incorporates lessons learned from Phase I and reflects international best practices in results-based management. Key Features of the Results Framework: - Theory of Change Foundation: The framework is grounded in a robust Theory of Change that articulates four pathways to impact: (1) Scientific Knowledge Generation, (2) Capacity Building, (3) Stakeholder Engagement, and (4) Policy Influence. Each pathway includes explicit assumptions and mechanisms that link project activities to desired outcomes. - SMART Indicators: All indicators are Specific, Measurable, Achievable, Relevant, and Time-bound. Output indicators focus on deliverables (e.g., number of CTD profiles, habitat maps produced, sensors deployed), while outcome indicators measure changes in capacity, behavior, and decision-making (e.g., adoption of management recommendations, stakeholder participation rates, institutional SOPs implemented). - Baseline and Targets: Baselines are established from Phase I assessments and ASEZA's historical monitoring data. Targets are ambitious yet realistic, informed by international benchmarks and partner capacity. Annual targets enable adaptive management and course correction. - Data Collection Methods: The framework specifies clear data collection methods for each indicator, including project monitoring reports, field surveys, stakeholder surveys, institutional assessments, and independent evaluations. This ensures transparency and credibility. - Assumptions and Risks: Critical assumptions are explicitly stated (e.g., political stability, stakeholder cooperation, equipment functionality) and linked to the risk management strategy. This enables proactive risk mitigation and adaptive management. - Alignment with SDGs: The framework demonstrates clear contributions to Sustainable Development Goals, particularly SDG 14 (Life Below Water), SDG 13 (Climate Action), SDG 17 (Partnerships), SDG 1 (No Poverty - through sustainable livelihoods), and SDG 4 (Quality Education - through capacity building). - Gender and Social Inclusion: The project is designed with intentional strategies to promote gender equality and women's empowerment throughout all project activities. The project commits to achieving at least 40% women's participation in all training programs, technical positions, and stakeholder engagement activities. This includes proactive recruitment of women scientists and technicians, engagement of women in fishers' data collection through the mobile app, and documentation of women's traditional ecological knowledge about marine resources. The project will provide gender-sensitive training schedules, safe field work arrangements, mentorship from senior women scientists at IMR and MSS-UJ, and explicit career pathways for women in marine management. All project data will be disaggregated by sex and age, with specific indicators tracking women's participation and leadership. A dedicated Gender Action Plan will be developed in Year 1 with clear targets, activities, ensuring accountability through regular monitoring by the Project Steering Committee. Beyond gender, the project promotes broader social inclusion by prioritizing youth engagement (30% of participants under age 30), local hiring from Aqaba communities, accessibility for persons with disabilities, and equitable benefit-sharing with small-scale fishers and coastal communities. Women's and men's voices will be equally represented in stakeholder workshops, policy briefs, and management recommendations. This approach ensures that the project not only advances marine conservation but also contributes to transformative social change, demonstrating that sustainable ocean management requires the full and equal participation of all members of society. -Sustainability Indicators: The framework includes specific indicators on institutional sustainability (e.g., ASEZA budget allocation for monitoring, staff retention, equipment maintenance protocols) to ensure that project benefits endure beyond the implementation period. -Monitoring and Evaluation Approach: Annual Reviews: Assess progress toward outcome targets and adjust work plans Final Evaluation (Month 36): Comprehensive assessment of achievement of outcomes and sustainability. -Project Steering Committee: Convenes twice a year to review progress against the results framework and endorse adaptive management decisions, and is composed of senior representatives from Aqaba Special Economic Zone Authority, the Ministry of Planning and International Cooperation, and the United Nations Development Programme. -Adaptive Management: The results framework is a living document that will be reviewed and refined based on monitoring data, stakeholder feedback, and changing context. The Project Steering Committee has the authority to adjust targets, add indicators, or reallocate resources to maximize impact while maintaining alignment with the overall project objective. |  |
| 8. Risk, cross-cutting issues and sustainability |  |
| 8.1. Assess what risks could affect goal achievement. Also describe the risks that could have a negative impact on cross-cutting issues (human rights, women’s rights and gender equality, climate and the environment, and anti-corruption) |  |

| Identification | Analysis |  |  | Management | Follow-up |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Risk | Probability | Impact | Overall risk | Risk-reducing measures | Responsibility | Deadline | Status |
| Staff turnover / Limited institutional capacity | Medium | Medium | Medium | - Implement "train-the-trainer" models to retain skills within institutions. - Establish certification requirements for key marine monitoring skills. | UNDP Procurement Unit & Project Management unit | Ongoing throughout project |  |
| Geopolitical instability in the Gulf of Aqaba region | Medium | Medium | Medium | - Maintain flexible field scheduling with contingency plans for restricted access periods - Establish remote coordination and data-sharing protocols with IMR Norway and other international partners - Diversify procurement channels to reduce dependence on single supply routes vulnerable to regional disruptions - Maintain close communication with UNDP Country Office and the Norwegian Embassy for real-time security assessments and adaptive guidance - Ensure all equipment and data are backed up and stored both locally and on cloud-based systems to prevent loss during disruptions. | UNDP Procurement Unit & Project Management unit | Ongoing throughout project implementation |  |
| Limited stakeholder engagement (fishers, tourism operators) | Low | Medium | Medium | - Early and continuous consultation; - co-design of mobile app with fisher input; - demonstration of tangible benefits; - culturally appropriate communication; - engagement of fisher cooperatives as champions; - quarterly stakeholder satisfaction surveys | ASEZA & UNDP Stakeholder Engagement Officer | Ongoing throughout project |  |
| Data management challenges (quality, accessibility, interoperability) | Low | Medium | Medium | Robust data management protocols from project start; dedicated database developer and data manager from ASEZA IT unit; regular data quality audits; use of international standards; cloud-based backup systems; user-friendly interfaces; annual data quality reviews | ASEZA IT unit and UNDP M&E Officer | Ongoing throughout project |  |
| [Cross-cutting issues: Negative impact on human rights] | Low | Low | Low | The proposal emphasizes inclusive and collaborative monitoring approaches, with activities inherently designed to reduce risks. The intervention will ensure that the identification, selection, and implementation of activities remain people-centred, positioning beneficiaries and local stakeholders as key actors. Enhancing citizens’ quality of life is central to achieving long-term environmental sustainability.. | ASEZA, the reserve management team & project team | Ongoing throughout project |  |
| [Cross-cutting issues: Negative impact on women’s rights and gender equality] | Low | Low | Low | Provide Equal Opportunities: Ensure equal access to training, resources, and leadership roles for women and men throughout the project. | Low | Ongoing throughout project |  |
| [Cross-cutting issues: Negative impact on climate/environment] | Low | Low | Low | - The results framework is designed to strengthen the resilience of the marine ecosystem. - The intervention focuses on monitoring and sustaining the marine and coastal ecosystems of Aqaba. | ASEZA, IMR, The reserve management team & project team | Ongoing throughout project |  |
| [Cross-cutting issues: Negative impact on anti-corruption] | Low | Low | Low | Applying the rules and procedures of United Nations Development Programme and partner entities, including the Institute of Marine Research (IMR), across all procurement and recruitment processes, while promoting good governance, transparency, and best practices. | UNDP project team | Ongoing throughout project |  |

8.2. Describe the sustainability, local ownership and exit strategy of the project/programme

This project has been designed from the outset with sustainability and local ownership as core principles, building directly on the foundations and lessons learned from previous Norwegian-funded marine initiatives implemented in Aqaba. The scope, approach, and institutional arrangements of this project were developed through extensive consultations with all relevant national stakeholders, including Aqaba Special Economic Zone Authority (ASEZA), the Marine Science Station of the University of Jordan (MSS-UJ), the Aqaba Marine Reserve (AMR), and local fishing communities. This participatory design process ensures that the project responds directly to nationally identified priorities and is firmly grounded in the realities of the local context. The active engagement of ASEZA from the earliest stages of project development is a critical guarantor of long-term sustainability. As the primary regulatory and management authority for the Aqaba coastline and marine reserve, ASEZA has expressed a strong institutional commitment to achieving the project's objectives and to adopting and mainstreaming its outputs into its operational and regulatory frameworks. The existence of a dedicated Marine Reserve Directorate within ASEZA, supported by recently enacted bylaws for marine reserve and coastal zone management, provides the institutional infrastructure necessary to sustain the monitoring systems, pollution early warning mechanisms, and management tools that this project will establish. Local ownership will be reinforced throughout the project lifecycle through inclusive and targeted capacity building. Training programs will be designed to build genuine technical competence within Jordanian institutions, covering advanced marine monitoring, eDNA analysis, fisheries data management, GIS-based habitat mapping, and pollution response, ensuring that the skills and knowledge generated are retained within the country. The Marine Science Station of the University of Jordan and Ben Hayyan Laboratory, as established national scientific entities with ongoing monitoring mandates, will be key beneficiaries and partners, ensuring that the project's outputs are integrated into the existing national monitoring architecture rather than operating in parallel to it. The project's exit strategy is built around four mutually reinforcing pillars. First, all scientific equipment procured under the project including CTD profilers, BRUVS, ROV systems, real-time pollution sensors, and laboratory instruments will be formally transferred to Jordanian partner institutions at project closure, providing the physical infrastructure for continued monitoring. Second, the integrated marine database, public data portal, and pollution early warning system will be fully operational and maintained by trained local staff before the project concludes. Third, the Fisheries Management Plan and MPA evaluation framework, developed in close collaboration with ASEZA, will be formally adopted into ASEZA's management cycle, ensuring that scientific findings translate into sustained policy action. Fourth, a dedicated focal point within ASEZA will be named to coordinate all scientific activities and maintain communication with regional and international partners, including the Institute of Marine Research (IMR) Norway, beyond the project period. This institutional anchoring ensures continuity and prevents the loss of momentum that can occur at project closure.

9. Budget and financing plan

9.1. Comments to the attached budget

The attached budget gives the estimated cost in both NOK and USD. The exchange rate is calculated using the link: OANDA Currency Converter. The total budget required is 12,000,000.00 NOK by Norway and 1,895,080.00 NOK a cofinance by UNDP)

10. Additional information

10.1 Any additional information of relevance for the application

PART III: ATTACHMENTS

☒ Number _1__ Results framework (mandatory) ☒ Number _2__ Budget (mandatory) ☒ Number _3_ Implementation/activity plan ☒ Number _4__ Theory of change ☐ Number ___ Documentation of bank details ☐ Number ___ ____________________________ ☐ Number ___ ____________________________

## Date and signature

I confirm that I am authorised to enter into legally binding agreements on behalf of the applicant, and I confirm that to the best of my judgement the information in this application is correct.

_________________						 Randa Aboul-Hosn

UNDP Resident Representative

Place and date							Name, title and signature