RESULTS FRAMEWORK:

Improving Marine Monitoring Along the Aqaba Coastline Phase II

| LEVEL | EXPECTED RESULT | INDICATORS | BASELINE Y0 | TARGET Y1 | TARGET Y2 | FINAL TARGET Y3 | Data source of verification | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| IMPACT | Enhanced conservation status and sustainable management of Aqaba’s marine biodiversity, with reduced pollution risks and strengthened climate resilience. | • Marine health index for Gulf of Aqaba (composite score of water quality, coral cover, fish biomass). • Number of evidence-based management decisions adopted by ASEZA based on project data. • Reduction in pollution incidents and improved response time. | • Index not established • Decisions ad-hoc | • Index developed • 1 decision | • Index stable • 3 decisions | • Index improving • 5+ decisions | Project reports, ASEZA official records, scientific publications. | Impact indicators are long-term and may only show trends by project end. |
| OUTCOME 1 | Enhanced institutional capacity and readiness for evidence-based marine management and pollution risk governance. | • Number of ASEZA staff certified in advanced monitoring techniques. • National marine monitoring program officially updated with new protocols. • Pollution Early Warning System (EWS) operational and integrated into ASEZA's emergency response plan. | • 0 staff certified • Program not updated • No EWS | • 5 staff trained • Draft protocols • EWS design complete | • 10 staff certified • Protocols piloted • EWS sensors deployed | • 25+ staff certified • Program updated • EWS fully operational | Training records, official government gazette, ASEZA emergency plans. | Focuses on institutional change and human capacity. |
| OUTPUT 1 | Comprehensive oceanographic, biological, and water quality data collected and analyzed. | • Number of monthly CTD and plankton surveys completed. • Number of water quality and microplastic samples analyzed. | • 0 • 0 | • 12 • 48 | • 24 • 96 | • 48 • 192 | Field logs, lab reports. | WP1: Foundational data collection. |
| OUTPUT 2 | Fisheries data collection modernized and fish stock health assessed. | • Number of active fishers using the data collection app. • Number of BRUVS deployments. | • 0 • 0 | • 25 • 20 | • 40 • 40 | • 50+ • 80 | App database, field reports. | WP2: Engages fishers as citizen scientists. |
| OUTPUT 3 | Benthic habitats and Vulnerable Marine Ecosystems (VMEs) mapped and assessed. | • Area of benthic habitat mapped with high-resolution imagery (km²). • Number of VMEs identified and conservation status assessed. | • 0 km² • 0 | • 5 km² • 2 | • 10 km² • 5 | • 25 km² • 10+ | GIS database, scientific publications. | WP3: Informs marine spatial planning. |
| OUTPUT 4 | Data management systems established and knowledge products disseminated. | • Integrated public data portal launched and operational. • Number of policy briefs and technical reports published. | • No portal • 0 | • Portal beta version • 2 | • Portal v1.0 launched • 5 | • Portal v2.0 with new data • 10+ | Publication records. | WP4: Ensures data accessibility and policy uptake. |
| OUTPUT 5 | Marine pollution early warning system piloted and institutional response capacity strengthened. | • Number of real-time pollution sensors deployed and integrated. • Number of emergency response drills conducted with ASEZA. | • 0 • 0 | • 2 sensors • 0 | • 4 sensors • 1 drill | • 6+ sensors • 3 drills | Sensor network dashboard, drill reports. | WP5: Builds operational readiness for pollution events. |