United Nations Development Programme

Country: ANGOLA

PROJECT DOCUMENT

| Project Title: | Expansion and Strengthening of Angola’s Protected Area system |
| --- | --- |
| UNDP Strategic Plan (2014-2017) [Link] Primary Outputs: (1.3) Solutions developed at national and sub-national levels for sustainable management of natural resources, ecosystem services, chemicals and waste. Secondary Output: [From UNDP’s Biodiversity and Ecosystems Global Framework 2012-2020:] Signature Programme #2: Unlocking the potential of protected areas (PAs), including indigenous and community conserved areas, to conserve biodiversity while contributing to sustainable development. [Link] |  |
| Contribution to UNDAF Outcomes: [2015-2019:] Support Area #4) Strengthened pro-poor economic growth and accountable macro-economic management and integrated rural development, natural resources and energy management to promote environmental protection and adaptation to climate change. |  |
| Expected CP Outcome(s): [current - 2009-2014] Pillar #4, Outcome 6: Strengthen national capacities to mainstream environmental protection into national development plans and programmes through a pro-poor growth perspective. [new - 2015-2019] Same as UNDAF. |  |
| Expected CPAP Output(s) [current - 2009-2014] Output 6.1) Effective implementation of biodiversity strategy and action plan. [new - 2015-2019:] Output 4.1) Legal and regulatory frameworks and institutions enabled to ensure the conservation, sustainable use, access to and benefit-sharing of environmental resources in line with international conventions and national legislations. [Project Objective] Enhance the management effectiveness - including operational effectiveness and ecosystem representation - of Angola’s Protected Area System, with due consideration for its overall sustainability, including ecological, institutional and financial sustainability. [Project Components/Outcomes] (1) The legal, planning, policy, institutional and financial frameworks for protected area expansion are strengthened; (2) Three existing National Parks are rehabilitated and their management improved (Cangandala, Bicuar and Quiçama). |  |
| Implementing Partner: Ministry of Environment (MINAMB) |  |

Brief Description: This Project has been designed as the second GEF-financed intervention within a more comprehensive national protected area (PA) programme for Angola. It will focus investments in the terrestrial network of protected areas, in direct response to the immediate threats to their ecological integrity. It will direct GEF funding at two levels of support: at the PA system’s level and at the level of individual sites. (Refer to complete description on the next page)

| Programme Periods [current and new]:; 2009-2013/4 2015-2019. Atlas Award ID:; 00078044. Project ID:; 00088535. PIMS #:; 4464. Start date (from):; Signature date. End Date:; + 5 years. Mgt Arrangements; NIM. PAC Meeting Date; 03 Jun 2015. |  | Total resources required (total project funds) [A+B+C]; $ 21,990,400. [A] Total resources allocated to UNDP in this PRODOC; $ 6,300,000. - Regular (UNDP TRAC); $ 500,000. - GEF; $5,800,000. [B] Total resources managed by MINAMB (current and investment expenditure for the duration of the project); $ 15,000,000. [C] Other partner managed resources (from bilateral donors and other sources); $ 690,400. |
| --- | --- | --- |

Agreed by (Government):

[ENTER NAME and POST]							Signature 			Date

Agreed by (Implementing Partner):

[ENTER NAME and POST]							Signature 			Date

Agreed by (UNDP):

[ENTER NAME and POST]							Signature 			Date

Project Document

Government of Angola and UNDP

Executing Agency / Implementing Partner: Ministry of Environment

United Nations Development Programme

UNDP GEF PIMS 4464/ GEF Secretariat Project ID 4589

Atlas Award and Project ID: 00078044 / 00088535

Expansion and Strengthening of Angola’s Protected Area system

Brief description

This Project has been designed as the second GEF-financed intervention within a more comprehensive national protected area (PA) programme for Angola. It will focus investments in the terrestrial network of protected areas, in direct response to the immediate threats to their ecological integrity. It will direct GEF funding at two levels of support: at the PA system’s level and at the level of individual sites. Currently, the Angolan system of protected areas has two main weaknesses: first, it falls short in terms of its bio-geographic representation—with several terrestrial ecosystems currently under-represented in the terrestrial PA network; second, constituent PAs in the current system have sub-optimal management effectiveness and are not effectively mitigating the threats to ecosystems, flora and fauna. The project is designed to address both sets of weaknesses simultaneously. It will improve ecosystem representation in the PA system and it will strengthen PA management operations at key sites. Both sets of interventions are needed to address threats to Angola’s biodiversity. This will be underpinned by investments at the system’s level, to strengthen the institutional foundations and financing framework for PA management. At the protected area system’s level, the GEF investment will facilitate the achievement of ambitious targets set by the government for expanding the terrestrial protected area network to be more representative of Angolan ecosystems. This will be done, according to both national priorities and a suitable, science-based ‘gap analysis’. The project will also foster the systematic development of capacities and the mobilisation of financial resources for supporting and sustaining the PA expansion effort. Angola’s terrestrial network of protected areas currently covers 16.2 million hectares, or 13% of the country’s land surface. While there may be a modest increase in surface coverage, the primary goal of the expansion effort is to make the ecosystem representation within the estate more balanced, so that at least 20 of the 32 mapped vegetation types are represented through the proclamation of new sites. The PA expansion process will be underpinned by field studies and it will follow due process for boundary demarcation, which includes consulting stakeholders and applying safeguards with respect to possible negative effects. In terms of PA finance, the project will work over the next 4-5 years to gradually decrease the gap between financial needs and funds actually available for PA management, including through measures that increase the system’s own capacity to generate revenue to itself. At the level of sites, the project will focus GEF resources on continuing the implementation of the PA rehabilitation programme for three priority national parks, which started with Iona NP in 2012. For this project three other parks will be targeted: Quiçama, Cangandala and Bicuar. This will systematically improve the management effectiveness of these areas in a highly replicable way, fostering the development of national capacity in the management of terrestrial PAs through hands-on experience. The active rehabilitation of three national parks will ensure enhanced conservation security over 1.8 million hectares. It will avert threats to biodiversity in several vegetation groups in the Zambezian centre of endemism, which is rich in fauna and flora within Angolan territory. All three parks are Important Bird Areas (refer to METTs in for more detail). Candangala National Park includes, among others, the habitat where the critically endangered sub-species Hippotragus niger variani (the Giant Sable Antelope) still survives.

Table of Contents

SECTION I: Elaboration of the Narrative	7

PART I: Situation Analysis	7

Context and global significance	7

Introduction	7

National Context	7

Environmental Context	8

Protected Area System: Current status and coverage	10

Institutional Context	12

Policy and Legislative Context	14

Threats, root causes and impacts	16

Agricultural practices and resource degradation	17

Deforestation	18

Depletion of marine resources	18

Insensitive mining practices	18

Climate change processes	19

Long-term solution and barriers to achieving the solution	19

Barrier # 1: At the PA system’s level	20

Barrier # 2: At the level of sites	22

Introduction to project site interventions	22

Quiçama National Park (QNP)	22

Cangandala National Park (CNP)	23

Bicuar National Park (BNP)	24

Stakeholder analysis	25

Baseline analysis	27

Advances in the PA expansion agenda	27

Baseline status of PA management at site level	29

Summary of baseline investments – The financial ‘baseline project’	30

PART II: Strategy	32

Project Rationale and Policy Conformity	32

Fit with the GEF Focal Area Strategy and Strategic Programme	32

Rationale and summary of GEF Alternative	32

Project Goal, Objective, Outcomes and Outputs/activities	34

Component 1. Operationalising the PA expansion	34

Component 2. Operationalising PA sites	39

Project Risks	44

Cost-effectiveness	47

Project consistency with national priorities/plans:	48

Country ownership: Country eligibility and Country Drivenness	49

Sustainability and Replicability	49

PART III: Management Arrangements	50

Project implementation arrangement	50

Financial and other procedures	52

PART IV: Monitoring Framework and Evaluation	52

Monitoring and reporting	52

Key M& E activities.	52

Audit Clause	56

PART V: Legal Context	56

SECTION II: Strategic Results Framework (SRF) and GEF Increment	58

PART I: Strategic Results Framework Analysis	58

Programmatic Links	58

Indicator framework as part of the SRF	59

Project Outputs	63

PART II: Incremental Reasoning and Cost Analysis	64

Expected Global, National and Local Benefits	64

SECTION III: Total Budget and Workplan	66

SECTION IV: Additional Information	70

PART I: Letters of co-financing commitment	70

PART II: Project Maps	70

PART III: Stakeholder Involvement Plan and Coordination with other Related Initiatives	70

PART IV. Terms of References for key project staff	74

Overview of Project Consultants	74

Project Coordinator	75

Project Officer (UNV)	75

Programme Support / M&E Adviser	76

Procurement and Finance Specialist	76

Project Annexes	78

Annex 1. METT, Capacity Development and Financial Scorecards	78

Summary of PA sites’ Management Effectiveness Tracking Tool (METT)	78

Financial Sustainability for PA Systems – Back-of-the-envelope calculations and scoring	79

Annex 2. Reference to vegetation types used as a basis for preliminary PA gap analysis	85

Annex 3. Project Risk Assessment Guiding Matrix	87

Annex 4. Technical reports	88

Annex 5. UNDP Environmental and Social Screening	88

Annex 6. Brief overview of activities per selected protected area targeted by the project	89

Annex 7. Excerpt from the GEF's Safeguards Policy: on Minimum Standard #3 on 'Involuntary Resettlement'	91

List of Tables

Table 1. Current PA system	11

Table 2. Generic threat assessment per type of ecosystem in Angola	17

Table 3. Results from METT and PPG ‘State of the Park’ rapid assessments for Quiçama	23

Table 4. Results from METT and PPG ‘State of the Park’ rapid assessments for Cangandala	24

Table 5. Results from METT and PPG ‘State of the Park’ rapid assessments for Bicuar	24

Table 6. Overview of recent PA expansion plans and effective gazettal	28

Table 7. Institutional Budget for MINAMB, as in the 2013Central State Budget (OGE)	30

Table 8. M&E Activities, Responsibilities, Budget and Time Frame	55

Table 9. Incremental Cost Matrix	64

Table 10. Overview of Inputs from Technical Assistance Consultants per financier	74

Table 11. Financial Scorecard - Part II Summarised	83

Table 12. Major biomes/vegetation groupings and mapped vegetation units (Barbosa 1970) in Angola	85

Table 13. Vegetation types of Angola (from Barbosa 1970; Huntley 1974) represented within PAs	85

Table 14. Risk Assessment Guiding Matrix	87

Table 15. Overview of GEF-funded activities to be implemented in each of the six existing protected areas targeted under the Project	89

List of Boxes

Box 1. Contribution to GEF V Focal Area Strategy	28

Box 2. Policy principles and safeguards with respect to PA strengthening and expansion	29

Box 3. Standard Activities for existing PAs	34

Acronyms

| ABF | Angola-Benguela Front |
| --- | --- |
| AOP | (Park) Annual Operation Plan |
| APR | Annual Progress Report |
| AWP | Annual Work Plan |
| CACS | Conselhos de Auscultação e Concertação Social |
| CBD | Convention on Biological Diversity |
| CBO | Community Based Organisation |
| CITES | Convention on International Trade in Endangered Species |
| CO | (UNDP) Country Office |
| COP | Conference of Parties |
| CPAP | Country Programme Action Plan |
| EFL | Environmental Framework Law |
| ERC | (UNDP) Evaluation Resource Centre |
| EIA | Environmental Impact Assessment |
| ESSP | (AfDB’s) Environmental Sector Support Project (UNDP’s) Environmental and social screening procedure |
| EU | European Union |
| GEF | Global Environment Facility |
| GDP | Gross Domestic Product |
| GIS | Geographical Information System |
| HDI | Human Development Index |
| IBEP | Inquérito Integrado Sobre o Bem Estar da População |
| INBAC | Instituto Nacional de Biodiversidade e Áreas de Conservação |
| INGA | Instituto Nacional de Gestão Ambiental |
| JEA | Juventude Ecólogica Angolana |
| KF | Kissama Foundation |
| MAT | Ministry of Territorial Affairs |
| M&E | Monitoring and Evaluation |
| MET | (Namibian) Ministry of Environment and Tourism |
| METT | Management Effectiveness Tracking Tool |
| MINADEREP | Ministério da Agricultura e do Desenvolvimento Rural e Pescas |
| MINPLAN | Ministry of Planning |
| MOU | Memorandum of Understanding |
| MTEF | Medium Term Expenditure Framework |
| NBSAP | National Biodiversity Strategy and Action Plan |
| NGO | Non Government Organisation |
| NIM | National Implementation (Modality) |
| NP | National Park |
| PIP | Public Investment Programme |
| PIR | Project Implementation Report |
| PLERNACA | Plano Estratégico da Rede Nacional de Áreas de Conservação de Angola |
| PNGA | Programa Nacional de Gestão Ambiental |
| PPR | Portfolio Progress Report |
| PoWPA | (CBD) Programme of Work on Protected Areas |
| PSC | Project Steering Committee |
| RCU | (UNDP) Regional Coordinating Unit |
| RTA | (UNDP) Regional Technical Adviser |
| SADC | Southern African Development Community |
| SBAA | Standard Basic Assistance Agreement |
| SoK | State of Knowledge |
| SO | Strategic Objective |
| SP | Strategic Plan/ Strategic Programme |
| TBW | Total Budget and Work plan |
| TFCA | Trans-Frontier Conservation Area |
| UNDP | United Nations Development Programme |
| UNDAF | United Nations Development Assistance Framework |

# SECTION I: Elaboration of the Narrative

## PART I: Situation Analysis

### Context and global significance

#### Introduction

The Project has been designed as the second phase of a more comprehensive national programme to rehabilitate, strengthen and expand Angola’s system of protected areas.

The first phase of the national programme started in 2012 with the inception of the National Biodiversity Project: Iona National Park. The GEF-funded Iona Project mobilised co-financing from the EU, UNDP and the Government of Angola and it seeks to rehabilitate one of the largest National Park in the country - Iona National Park - through: (i) the establishment, training, and equipping of a functional staff complement for the park; (ii) the renovation and construction of key park infrastructure (i.e. accommodation, offices, roads, water supply, waste management facilities, electrical supply, fencing, etc.); (iii) the development of a park management planning system; and (iv) the piloting of a cooperative governance framework for the park. The Iona Project will provide support to the government in the establishment and operationalization of the ‘Department of Conservation Areas’ within the Instituto Nacional de Biodiversidade e Áreas de Conservação (INBAC), specifically in respect of: (i) the preparation of a strategic business planning framework for the protected area system; (ii) the development of an organisational structure and functional staffing complement for the protected area system; (iii) an assessment of the current state (biodiversity, infrastructure, management, settlement, land use, etc.) of national parks and strict nature reserves; and (vi) the preparation of detailed implementation plans for the rehabilitation of these national parks and strict nature reserves.

As the second phase of the national programme, this GEF-funded project will seek to complement the first phase by (i) strengthening the capacity of the government of Angola to expand its network of protected areas, in order to meet the national expansion targets; and (ii) continuing the rehabilitiation of Angola’s existing national parks, by improving the management effectiveness of Quicama, Bicuar and Cangandala NPs.

#### National Context

Angola covers a surface area of 1,256,700 km2. It is situated on the west coast of Africa and borders Namibia, the Democratic Republic of Congo, the Republic of the Congo, and Zambia (see Project Maps). Its coast extends for 1,650 km. With the exception of the central plateau region (one of the most densely populated areas in Angola) and urban areas, the bulk of the country supports population densities of less than 10 inhabitants per km2. This skewed population distribution is (in part) a result of the protracted civil war (1975-2002), during which the agricultural sector collapsed and massive movements of people from rural areas to urban centres turned Angola into one of the most urbanized countries in Africa.

Since the end of the armed conflict in 2002, Angola has become one of the fastest growing economies in the world. Angola’s economy is largely dependent on the oil sector, which was hard hit by the collapse in oil prices and demand in 2009. Angola’s real domestic product (GDP) growth dropped to 2.4% in 2009 (from 13.3% in 2008), but has subsequently recovered to 7.9% in 2012. The outlook remains good for the immediate future, with growth expected to reach 8.3% in 2013, buoyed by high oil prices and by the resumption of the government’s Public Investment Programme (PIP).

Economic growth has however yet to make a significant impact on poverty and youth development, which remain critical issues in the country. Angola’s ranking in the Human Development Index (HDI) deteriorated in 2012 (148th in the overall ranking, compared 146th in 2010). According to recent estimates (2013 Human Development Report), 54.3% of the population lives on less than USD 1.25 per day. The Inquérito Integrado Sobre o Bem Estar da População (IBEP) recently estimated that the proportion of the rural population living below the national poverty line is 58% (compared to 19% in urban areas). With around 46% of the population under 18, and the country’s population set to grow from about 19 million today to 24.5 million in 2020, Angola will face significant demographic challenges in the near future. Life expectancy at birth has slightly increased to 51.5 years.

The primary emphasis of the Angolan government is understandably focused on the rehabilitation of the country’s infrastructure and the provision of basic social services. Sound environmental management is important, but still secondary. The country’s rapid economic growth leads the intensification of environmental degradation and biodiversity loss. It also places an extra demand on the capacity of government, in particular on the Ministry of Environment (MINAMB – Ministério do Ambiente), to ensure that the environmental impacts of these economic activities are adequately addressed. The problem is further compounded by the fact that the export of non-renewable resources such as oil and diamonds does not generate sufficient employment opportunities, forcing a large proportion of the population to eke a living from the exploitation of natural resources: cutting down forests for fuel wood and charcoal production; poaching of wild animals for subsistence and commercial purposes; slash-and-burn agricultural practices; and illegal logging of valuable timber.

The development and enforcement of environmental legislation is severely hampered by the limited human, financial and institutional capacity that characterises the environment sector in Angola. The justice system suffers from weak territorial coverage, lack of qualified personnel and poor infrastructure necessary to defend and protect Angola’s natural resources and environment. Such factors exacerbate the already significant environmental challenges faced by Angola across key economic sectors.

Angola’s protected area system comprises 13 protected areas (9 national parks, 2 strict nature reserves, and 2 partial reserves) covering ~12.6% (162,642 km2) of the national territory.

The operational management of these protected areas has been (and remains) wholly inadequate, or totally absent, since the 1970s, with the majority of large mammals, birds and reptiles having been decimated or driven to local extinction during the civil war. Enforcement measures in these protected areas are grossly inadequate and, in most cases, completely non-existent. Protected area infrastructure, in particular, is severely degraded. The majority of the wildlife remaining in the protected areas is now either vulnerable or threatened with extinction. A number of protected areas are also now permanently occupied by local communities (which vary in size from 300 to >5,000 people) that hunt, raise livestock, practice subsistence agriculture and burn forests at levels that have already led to the disappearance of many species. The protected areas are served by a chronically weak administrative system, with extremely limited resources and capacity.

#### Environmental Context

Angola’s climate is tropical to sub-tropical, and is characterized by warm and humid summers and mild and dry winters. The coast - especially in the far south-west - is influenced by the Benguela Current, which results in a desert climate in Namibe province. The coastal area receives as little as 15 mm average annual rainfall at Tombua. The north, north-east and parts of the escarpment and central highlands receive over 1200 mm rainfall per year, during the summer months from October to April. The country is topographically diverse, with a narrow coastal plain of 20-150 km width leading via a steep escarpment zone to the extensive interior plateau of 1000 to 1200 m, which is the dominant landform of the country. The Central Highlands rise from the interior plateau, reaching 2,620m at Morro Moco. The country harbours a variety of soil types, but most of its surface is dominated by infertile, coarse-textured Arenosols and highly weathered Ferralsols. More fertile Luvisols occur in regenerated rain and cloud forest areas once used for shade-coffee cultivation. The climatic, topographic, and edaphic variability interact to generate considerable ecological diversity.

Angola is considered one of the most biodiverse countries in Africa. It is home to at least 6,650 plant species, including the unique and endemic Welwitschia mirabilis – a ‘living fossil’ representing one of the earliest known plant families.  While Angola’s once abundant large mammal fauna has been severely depleted, scattered remnant populations of the 275 mammal species known from Angola have survived the heavy hunting pressure of the civil conflict. A small breeding group of the country’s national symbol, the Giant Sable Antelope (believed for many years to be extinct) has recently been established in Cangandala National Park. The rich bird fauna includes 915 species, while 266 freshwater fish species have been recorded. Accurate checklists for the country’s reptile and amphibian fauna are yet to be compiled, but at least 78 amphibian and 227 reptile species are known to occur. The IUCN Red Data listings for Angola are also poorly developed due to poor information sources. Preliminary data however indicate that the list of endemic species include at least 11 mammal, 11 bird, 72 freshwater fish, 16 reptile, 21 amphibian and more than 600 plant species. Comprehensive biodiversity surveys are still to be undertaken across most of the country, which will most certainly reveal many more endemics and species new to science. Angola also has the greatest diversity of terrestrial biomes and WWF-ecoregions in Africa: from the desert biome of the south-west through arid savannas of the south and south-east, extensive miombo woodlands of the interior plateau to the rainforests of Cabinda, Zaire, Uige and Lunda Norte provinces. Relict Afro-montane forests have considerable biogeographic importance and still occur in isolated valleys of the high mountains in Huambo, Cuanza Sul, Huila and Benguela provinces.

Angola is one of the key water sources for central and southern Africa, with 47 main river basins draining its extensive, well-watered interior. Seven of its nine watersheds - including the Cunene, Cuando, Cubango, Zaire, and Zambezi - are shared by neighbouring countries. The country’s densely populated ‘central plateau’, where the Cuanza, Cunene, and Okavango rivers originate, is perhaps the most important landform in southern Africa from a hydrological perspective.

The marine and coastal environment is primarily influenced by the warm waters of the southward-flowing Angola Current and the cold water of the northward-flowing Benguela Current.   The Angola-Benguela Front (ABF) is an oceanic front caused by the confluence of these two currents. The ABF varies somewhat in its exact location depending upon the regional meteorology, but is generally in the vicinity of the border between Angola and Namibia, at the mouth of the Cunene River. The unique nature of this confluence of two oceanic currents of two distinct temperatures creates some unusual ecological outcomes.  The current knowledge of the marine biodiversity of the Angolan coast may be summarised as follows:

| - Taxonomic group | - Total number of species |
| --- | --- |
| - Fish (Chondrichthyes and Osteichthyes) | - 421 |
| - Crustacea | - 65 |
| - Molluscs | - 535 |
| - Mammals | - 12 |
| - Mangroves | - 5 |
| - Sea birds | - 65 |
| - Phytoplankton | - 501 |
| - Zooplankton | - 105 |
| - Benthic organisms (epifauna and infauna) | - 166 |
| - Turtles | - 5 |

A more detailed overview of the biodiversity of Angola is contained in the Technical Reports.

#### Protected Area System: Current status and coverage

The establishment of protected areas in Angola was first mentioned in a colonial “regulation” in 1936. The first protected area, the Parque Nacional de Caça do Iona (Iona National Park), was subsequently established in 1937. In Angola, most of the protected areas were established in remote regions of limited economic value at the time. The intention was that these areas would serve to preserve Angola’s fauna, while also offering opportunities for tourism and hunting, specifically for the privileged minority of the then colonial (Portuguese) administration. For most Angolans, protected areas became symbols of privilege and oppression. At independence in 1975, the protected area system included six National Parks, four Partial Reserves, two Strict Nature Reserves, and one Regional Reserve.

Post-independence, Decree No.43/77 of 5 May 1977 made provision for the following categories of protected areas: (i) National park - an area reserved for the protection, conservation and propagation of wild animal life and indigenous vegetation, for the benefit and enjoyment of the public; (ii) Strict nature reserve - an area for the total protection of wild flora and fauna; (iii) Partial reserve - an area where it is forbidden to hunt, kill or capture animals, or to collect plants, other than for authorized scientific or management purposes; (iv) Regional nature park - an area reserved for the protection and conservation of nature, in which hunting, fishing, and the collection or destruction of wild animals or plants and the conduct of industrial, commercial or agricultural activities are prohibited or placed under limits; and (v) Special reserve - an area where the killing of certain species, whose conservation cannot be ensured in any other manner, is prohibited.

Angola’s current protected area system totals an area of 162,642 km2 (see Table 1 below for an overview, and Project Maps for the spatial distribution of the 9 National Parks, 2 Strict Nature Reserves and 2 Partial Reserves).

Three assessments of the state of Angola’s protected area system have been undertaken over the last 40 years. In the early 1970s, a comprehensive baseline survey of all protected areas was initiated using ground and aerial surveys. In a follow-up assessment in 1992, a series of limited field studies and interviews was undertaken - under the auspices of the IUCN - to determine the then status of the protected area system. The IUCN assessment showed that few viable populations of the larger mammals had survived the war, particularly in the major conservation/protected areas such as Quiçama, Bicuar and Iona. It concluded that ‘It is probable that the populations of 21 species (gorilla, chimpanzee, wild dog, brown hyaena, spotted hyaena, lion, cheetah, manatee, elephant, white rhinoceros, black rhinoceros, Hartmann’s zebra, hippopotamus, giraffe, giant sable, puku, red hartebeest, Lichtenstein’s hartebeest, tsessebe, and black-faced impala) have been so reduced as to be on the threshold of extinction, or have already become extinct, in Angola’. During 2004, a more detailed follow-up – comprising field surveys and site visits - was undertaken by the then Ministry for Urbanisation and the Environment to re-assess the condition of the protected areas (notably in the six national parks). In all protected areas, it was found that there was a further decline in large mammal populations, almost complete destruction of park infrastructure, settlement in parks by human populations, widespread bush-meat hunting, and in some cases, illegal occupation by private and commercial operations. Given the very visible presence of bush-meat hunting over the entire country, and the lack of park management personnel in all but Quiçama - and to a minor extent in Bicuar and Cangandala - the wildlife populations in protected areas are still today continuing on their downward spiral. More recently, a series of studies on existing and newly proclaimed PAs have started in connection with the implementation of the ‘Iona Project’ and with the preparatory grant for this project.

Table 1. Current PA system

|  | Name | Area ( km2) | Date established | Province | Centre of endemism |
| --- | --- | --- | --- | --- | --- |
| National Parks |  |  |  |  |  |
| 1 | Iona National Park | 16,150 | 1957 | Namibe | Karoo-Namib |
| 2 | Caméia National Park | 14,450 | 1957 | Moxico | Zambezian |
| 3 | Quiçama National Park | 9,960 | 1957 | Luanda | Zambezian |
| 4 | Bicuar National Park | 7,900 | 1964 | Huila | Zambezian |
| 5 | Mupa National Park | 6,600 | 1964 | Cunene-Huila | Zambezian |
| 6 | Cangandala National Park | 630 | 1970 | Malanje | Zambezian |
| 7 | Maiombe National Park | 1,930 | 2011 | Cabinda | Zambezian |
| 8 | Lungué-Luiana National Park | 45,818 | 2011 | Kuando Kubango | Zambezian |
| 9 | Mavinga National Park | 46,072 | 2011 | Kuando Kubango | Zambezian |
| Strict Nature Reserves |  |  |  |  |  |
| 10 | Luando Strict Nature Reserve | 8,280 | 1957 | Malanje/Bié | Zambezian |
| 11 | Ilhéu dos Pássaros Strict Nature Reserve | 2 | 1973 | Luanda | Zambezian |
| Partial Reserves |  |  |  |  |  |
| 12 | Namibe Partial Reserve | 4,450 | 1963 | Namibe | Karoo-Namib/ Zambezian |
| 13 | Búfalo Partial Reserve | 400 | 1971 | Benguela | Karoo-Namib |
| TOTAL |  | 162,642 |  |  |  |

Of Angola’s 9 national parks, 2 strict nature reserve and 2 partial reserves, only three national parks - Quiçama, Cangandala and Bicuar - have even a minimal degree of management. The national authority responsible for managing the protected areas (the Ministry of Environment) is virtually absent from all parks and reserves. What management there is in Quiçama, Bicuar and Cangandala is largely a result of specific donor-funded initiatives (Quiçama and Cangandala) or bank loans (Bicuar), with some ad hoc government contributions. Some areas, such as Mupa National Park, are believed to be beyond recovery.

A baseline assessment of the current conservation status of six National Parks – 3 with some management presence (Quiçama, Cangandala and Bicuar) and 3 newly proclaimed parks with no management presence (Maiombe, Lungué-Luiana and Mavinga) – is contained in the Technical Reports.

The imbalance of representation of biomes and ecosystems in Angola’s protected area network is of concern.. While arid savannas and desert systems are well represented, lowland, escarpment, and montane forests, which together include the major portion of Angola’s biodiversity, have no formal protection. The rare, endemic and critically threatened bird fauna of these forests needs urgent protection. The total area of Afro-montane forests in Angola is now less than 400 ha – separated by over 2000 km from their closest related forest types in Cameroon, eastern DRC and the southern African escarpment.

Proposals for the ongoing expansion of the PA system in order to increase the cover of key ecosystems from 12 to 24 of the country’s 32 vegetation types, as well as for the protection of sensitive coastal areas, were recently approved by the Conselho dos Ministros in April 2011 (see more about this topic in the ‘Baseline Analysis’ chapter under ‘Advances in the PA expansion agenda’).

#### Institutional Context

The Ministry of Environment (Ministério do Ambiente, MINAMB) was created after the legislative elections in 2008. MINAMB has overall responsibility for the coordination, development, implementation and enforcement of environmental policies, particularly in the areas of biodiversity, environmental technologies, environmental impact assessment and environmental education. After the 2012 presidential elections, the proposal for the re-organization of MINAMB may be summarised as follows:

Two state secretariats have been created under MINAMB’s remit, one of which is dedicated to biodiversity and protected areas. Reporting directly to the Minister, the Secretaria de Estado para a Biodiversidade e Áreas de Conservação (SEBAC) now has direct oversight authority for protected areas, through the National Directorate for Biodiversity (Direcção nacional de biodiversidade, DNB).

As part of the administrative organization of the environment in Angola, the Angolan government recently approved the following legal or statutory entities under the administrative umbrella of MINAMB: (i) the National Institute of Environmental Management (Instituto Nacional de Gestão Ambiental, INGA); (ii) the National Environment Fund (Fundo Nacional do Ambiente); and (iii) the National Institute of Biodiversity and Conservation Areas (Instituto Nacional de Biodiversidade e Áreas de Conservação, INBAC); (iv) National Institute of Waste (Instituto Nacional de Resíduos); and the (v) National School of Environment (Escola Nacional do Ambiente).

The National Institute of Environmental Management was approved by Presidential Decree No. 11/11 of 7 January 2011. Once formally established, it will primarily be responsible for the: a) implementation and monitoring of environmental policy; b) integration of environmental policy into sectoral policies; c) establishment and maintenance of environmental information systems; d) state of environment reporting; e) implementation of environmental quality controls; e) regulation of environmental risk and emergency planning and management; and f) prevention and control of pollution.

The Fund for the Environment was approved as an administrative entity of MINAMB by Presidential Decree No. 9 / 11 of 7 January 2011. The purpose of the fund is to provide financial support for the management, promotion and conservation of the environment, including the protected area system. The fund will be capitalised by income from inter alia: a) appropriations from the state budget; b) environmental licenses; c) natural resource use fees; d) environmental fines; e) environmental certification fees; f ) sale of books and publications; and g) environmental/biodiversity offsets. The Ministry of Finance provides financial oversight to the Fund.

The National Institute of Biodiversity and Conservation Areas was approved by Presidential Decree No. 10/11 of 7 January 2011. It is primarily be responsible for: a) the planning and development of protected areas; b) implementing biodiversity inventory, research and monitoring studies; c) establishing and managing protected areas; and d) implementing international conventions on biodiversity and conservation.

The institutional framework for protected areas may thus be summarised as follows (where PN is Parque Nacional ):

The Ministry of Agriculture (Ministério da Agricultura. MINAGRI) has the mandate to develop and implement forestry, agricultural and fisheries policy. Two statutory institutions, the National Directorate of Agriculture, Forestry and Livestock (Direcção Nacional de Agricultura, Pecúaria e Florestas, DNAPF) and the Institute for Forestry Development (Instituto de Desenvolvimento Florestal, IDF) fall under the administrative umbrella of MINAGRI and are responsible for defining forestry policy (DNAPF) and implementing forestry management activities (IDF).

The central government administers the country through 18 provinces (each with a provincial Governor), 173 municipalities and 618 communes. The communes - made up of neighbourhoods (barrios) and villages (povoações) - represent a sub-division of municipalities consisting of administrative bodies that have been decentralized from the central government in their respective areas. All sub-national governments are appointed by the central government. The Conselhos  de Auscultação e Concertação Social (CACS) are oversight committees at the Provincial and Municipal levels, responsible for supporting the respective government administrations in the decision-making process for economic and social policy in that jurisdiction.

Traditional leaders are generally called Sobas, although the name varies regionally. The Sobas are the undoubted leaders of their village, and act as a bridge between the community at a village level and government. A Soba Grande is appointed, or inherits the position by lineage, to lead the Sobas within a commune.

Although there has been a modest increase in the number of environmental NGOs and CBO’s in the last decade, their role has been limited, given the cumbersome enabling legal framework. The registration process under the Law of Associations (14/91) is very complex, lengthy, and expensive, making it discouraging for NGOs and CBO’s to register. Key environmental NGOs include the Kissama Foundation, Action for Rural Development and Environment (Acção para o Desenvolvimento Rural e Ambiente, ADRA), Núcleo Ambiental da Faculudade de Ciências (NAFC), Juventude Ecológica Angolana (JEA), Organizações Luiana, Rede Maiombe, Organizações Luiana and ACADIR.

#### Policy and Legislative Context

The Government of Angola’s long-term strategic vision for the country is detailed in two key complementary documents: Angola 2025: Um País com Futuro and the National Development Plan (2013-2017).  The documents - currently under implementation by the Ministry of Planning and Territorial Development (MINPLAN) - emphasize the need for decentralization, and provides for increased levels of participation in governance by citizens. The National Development Plan (NDP, 2013-2017) identifies medium and long term targets for four key sectors; economic, social, infrastructure and institutional. The NDP includes, as a specific objective, the need to ‘contribute to sustainable development by ensuring the conservation of the environment and the quality of life to the population’. It has as a priority, the need to ‘ensure mainstreaming of environmental issues into economic and social development plans and programmes’.

Since 2007 the Government of Angola has adopted a series of strategy, policy and legal frameworks aimed at strengthening local governance systems.  The Local Administration Law 17/10 clarifies the responsibilities for service delivery at the provincial, municipal and communal levels; allows municipalities to become independent budget units; and establishes a direct connection with the central government through the Ministry of Territorial Affairs (MAT).  The law institutionalizes civic participation through the creation of the Conselhos de Auscultação e Concertação Social (CACS).

The Land Law (9/04 of November 9, 2004) considers all land, and the natural resources on that land, to be the property of the State. Article 19 of the Law presents land classification schemes for administrative purposes, and affirms the right of the government to establish marine and terrestrial protected areas.

The new Constitution of the Republic of Angola (Lei Constitucional da República de Angola) was adopted by the National Assembly on February 4, 2010. It provides for the state to ‘take the requisite measures to protect the environment and species of flora and fauna throughout (the) national territory, maintain the ecological balance, ensure the correct location of economic activities and the rational development and use of all natural resources ...’ and guarantees that ‘Acts that endanger or damage conservation of the environment shall be punishable by law’ (Article 39 Environmental Rights).

The Environmental Framework Law (EFL) (Law 5/98 of 19 June 1998) is the overarching instrument for the implementation of the environmental provisions in the Constitution. The EFL provides the framework for all environmental legislation and regulations in Angola. It facilitates the protection, preservation and conservation of the environment; promotes the quality of life; and the sustainable use of natural resources. The EFL incorporates key international sustainable development declarations and agendas, and also establishes citizens’ rights and responsibilities. Article 14(1) of the EFL specifically creates the legal basis for the establishment and maintenance of a network of protected areas, as follows: ‘Government hereby establishes a network of environment protected areas, with the aim of ensuring the protection and preservation of environmental components, as well as the maintenance and improvement of ecosystems with recognized ecological and sociological value’. Article 13(1) further prohibits ‘all activities that threaten the biodiversity, conservation, reproduction, quality, and quantity of biological resources … especially those threatened with extinction.’ Article 13(2) also states that the government must ensure that adequate measures are taken to ‘maintain and regenerate animal species, recover damage habitat, and control, especially, the activities or substances likely to be harmful to animal species and their habitat.’

The Government’s environmental strategies, policy framework and management approaches and priorities are, in turn, spelled out in the Programa Nacional de Gestão Ambiental (PNGA, 2009). The PNGA is recognised by the government as an important instrument for the implementation of sustainable development in Angola. The PNGA has five strategic sub-programmes: promotion of inter-sectoral coordination; protection of biodiversity, flora, terrestrial and marine fauna; ecosystem rehabilitation and protection; environmental management; and environmental education, information and awareness.

The National Biodiversity Strategy and Action Plan (NBSAP, 2007-2012) was approved by the Government on 26 July, 2006 (Resolution 42/06). It recognises that ‘The organisation of effective management in existing protected areas and the creation of others are important strategic interventions for the conservation of important biodiversity components in Angola’ (Strategic Area C: Biodiversity Management in Protected Areas) and proposes 4 strategic objectives for protected areas: C.1)  Re-assess the status of the existing protection areas and their infrastructure ...’; C.2)  ‘Propose the creation of protected areas to include important ecosystems, habitats and species that are of high biological value, which are not yet duly protected’; C.3)  ‘Rehabilitate the protection areas and their infrastructure in order to enable the conduct of scientific research, biodiversity conservation, ecotourism and environmental education actions’; and C.4) ‘Establish a national integrated management system that allows the reconciliation of the conservation and sustainable use of biodiversity and tourism with the interests of local communities. Currently, the NBSAP is under revision with a view to aligning it to guidance contained in the Strategic Plan for the Convention on Biological Diversity for the period 2011-2020. Among other elements, these Targets encourage countries to: a) fully realise the value of biodiversity and ecosystem services, and incorporate these values into national and local development and poverty reduction strategies (Targets 1 and 2); b) increase the global terrestrial protected area estate from 12% to 17% and the marine estate from 6% to 10% (Target 11); c) restore and safeguard key ecosystem services, especially for water, health and livelihoods (Target 14); and d) strengthen ecosystem resilience to climate change and promote ecosystem-based approaches to climate change adaptation and mitigation (Target 15). The on-going work of updating the NBSAP implies the interpretation of the above-mentioned global guidance according to Angola’s needs and circumstances. With respect to Target 11, the government have previously announced its intention to reach a terrestrial protected area coverage of 15%, though without a set date.

The Biological Aquatic Resources Act (6-A/04 of 8 October 2004) is perhaps the most important piece of legislation relating to water resources. Some of its objectives are to: establish principles and rules for the protection of biological water resources and marine ecosystems; promote the protection of the marine environment and coastal areas; and establish principles and rules for responsible fishing. The act makes provisions for the protection of endangered aquatic species, the creation of marine protected areas and river reserves, setting fishing quotas, regulating fishing, and prohibiting damaging fishing methods, among others.

The Water Law (Law 6/02 of 21 June 2002) focuses on regulating the management and distribution of water resources, particularly in relation to internal waters (both surface and underground). Article 6 gives the right to the organ of state responsible for water affairs to ensure the preservation and conservation of areas of partial protection.

The Fisheries Act (20/92 of 14 August 1992) regulates fishing activity in marine and interior waters.

Currently the Forest Regulation Decree No. 44.531 issued by the colonial government in 1962 is still the regulating document for the forestry sector. The decree is prescriptive and heavily weighted toward command and control measures. It enables the creation of ‘forest reserves’ with the objective of conserving forests, flora of special value, soils and climatic regimes.

The first statute on nature conservation and on the establishment of protected areas — initially for hunting purposes and later for nature conservation — was issued on January 20, 1955 through Colonial Decree No. 40.040 (published in the Portuguese Official Bulletin on 9 February 1955). This decree covered aspects related to the protection of soil, fauna and flora, the conservation and use of game, the establishment of national parks, nature reserves, and controlled hunting areas. It created the Nature Conservation Council as the organization responsible for managing protected areas and developing conservation legislation. This legislative package included the Hunting, Forestry, and National Parks Regulations and incorporated a list of mammals and bird species that were illegal to hunt. Ordinance 10375 of 15 October 1958 specifically provides for the establishment of National Parks, and adjoining Partial and Special Reserves as buffer areas, and defines the activities that are prohibited in National Parks. The Regulamentos dos Parques Nacionais of 22 February 1972, further spells out (in 50 articles) the objectives, administration, tourism activities, enforcement, penalties and general matters for National Parks. Some of this legislation was later revoked after independence by Decree No.43/77 of 5 May 1977. Nonetheless, in the absence of more up-to-date legislation, some of colonial regulations are still in vogue.

The National Policy on Forest, Wildlife and Conservation Areas was approved (Resolution 1/10) on 14 January, 2010 (Política Nacional de Florestas, Fauna Selvagem e Áreas de Conservação). It seeks to promote the conservation and sustainable use of natural resources as a means to improve the welfare and livelihood of rural communities. The policy identifies a suite of strategies that are required to enable the reclassification and rehabilitation of conservation areas and improve the capacities of the institutions responsible for the management of these areas. The National Policy on Forest, Wildlife and Conservation Areas defines with more clarity the respective mandates of the ministry in charge of the agricultural sector (currently MINAGRI) and of that in charge of the environment (currently MINAMB).

However, the policy called for further legislation and regulation of the matters of PAs, forests and wildlife. The development of laws and regulations for ensuring policy effectiveness is still on-going.

### Threats, root causes and impacts

In common with most African countries, the key threats to biodiversity in Angola include: habitat fragmentation and transformation of natural vegetation; food insecurity and unproductive subsistence agricultural practices; soil depletion and erosion; mining and industrial development; and overexploitation of coastal and marine resources. The overarching possible impacts of climate change further complicate the trends in environmental change.

The root causes of environmental degradation in Angola lie in three main areas. First, the legacy of a colonial era during which reckless resource exploitation and the absence of responsible environmental management were prevalent, creating a culture in which caring attitudes and behaviour towards the environment were poorly developed. Second, the negative impact of nearly three decades of civil war, and the trauma and social displacement resulting from this, left many rural areas depopulated, and many urban areas overcrowded and with minimal provision of basic needs. Third, resulting from the above, broad-based poverty, food insecurity and the over-exploitation of alternative sources, coupled with unproductive agricultural practices, has depleted easily available natural resources in an unsustainable manner. This situation has been exacerbated by the use of firewood and charcoal as the primary energy resource for rural and urban populations, and widespread use of bush-meat as a protein source and cash crop.

The key drivers of change in the health and sustainability of Angola’s major ecosystems and the goods and services they supply are summarized below:

Table 2. Generic threat assessment per type of ecosystem in Angola

| Ecosystems | Habitat / land-use change | Over-exploitation | Pollution | Invasive alien species | Climate change |
| --- | --- | --- | --- | --- | --- |
| Forest, moist evergreen | Serious, increasing | Serious, charcoal/ logging/ agriculture | Locally important | Serious, Chromolaena | Unknown |
| Miombo woodland | Serious, increasing | Serious, charcoal/ shifting agriculture | Limited | Limited, few spp. | Unknown |
| Montane forest | Very serious | Very serious, charcoal/ agriculture | Absent | Limited | Potentially sensitive |
| Mopane/ Acacia woodland | Serious, rapid increase | Serious, overgrazing/ charcoal | Limited | Locally serious, Opuntia | Unknown |
| Inland waters – river basins | Locally serious (Lunda Norte) | Locally serious, hydropower (Cuanza; Cunene; Cubango) | Locally serious (Lunda Norte; Cuanza; Bengo) | Locally serious, Eichornia | Potentially sensitive |
| Inland waters - wetlands | Limited | Limited | Limited (Lunda Norte) | Locally serious, Eichornia | Unknown |
| Marine ecosystems | Locally sensitive | Locally sensitive, pelagic and coastal fisheries | Locally serious (oil facilities) | Unknown | Unknown |

Some of the key, and interlinked, processes involved in the continuing deterioration of all components of Angola’s environment include those described below. The outcomes of these processes, and the lack of effective responses by government to address them, include the loss of species, habitat fragmentation, soil erosion, water pollution, depletion of fisheries stocks, decrease in agricultural productivity, and loss of resilience to climate change.

#### Agricultural practices and resource degradation

Unsustainable agricultural practices are responsible for serious land degradation throughout the country. Shifting cultivation due to poor soil fertility, poor seed quality, inadequate extension services and lack of access to finance, is part of the vicious cycle of rural impoverishment, both of human wellbeing and of natural resources. Agricultural research and extension services in support of promoting efficient, sustainable and productive food sources and security have been absent since the 1970s. As a result, the very high agricultural potential, in terms of Angola’s soils and water resources, has been neglected. Food supplies are limited and expensive, and the technical skills, transportation and marketing systems necessary for food security are lacking. Use of fertilizers to improve crop yields in Angola is among the lowest in the world – averaging 2 kg/ha, compared with 9 kg/ha for the rest of Sub-Saharan Africa and 83 kg/ha for all other developing countries. Loss of soil organic matter, fertility, water retention capacity, and resilience to soil erosion is resulting in disruption of ecosystem services, food security and water supplies.

Overgrazing is a concern in the central and southwestern parts of the country – exacerbated by problems of land tenure. Conflicts between communal and private land occupiers have increased as displaced people return to traditional lands, or seek access to commercial farms of the colonial period. The successful resettlement and reintegration of displaced people, with clearly defined tenure arrangements, and with adequate extension service support, is a critical component of sustainable land management in post-war Angola.

As a consequence of the civil war, localized rural population pressures and concentrations and the rapid urbanization in the main cities has led to severe soil erosion. The Ministry of Agriculture estimates soil losses due to erosion of 20 million tonnes per annum – equivalent to loss of feeding capacity for 50,000 people.

Fires set to clear land for agriculture, improve grazing for livestock and to produce charcoal, make Angola the country with the highest wildfire frequency in the world, as indicated by satellite monitoring during the past decade. Repeated burning of savannas, woodlands and forests has resulted in serious levels of biodiversity loss, most especially of the Afro-montane forests of the central highlands.

Invasive alien plants, most particularly Chromolaena, Eichornia and Opuntia, have rapidly increased their impact on agriculture, fisheries and pastures. Chromolaena has spread through the moist forest regions of Cabinda, Zaire, Uige, Malange and Cuanza Norte, placing great obstacles to preparing fields for crops. Eichnornia has infested many rivers along the coast, closing off oxygen supplies to fish breeding areas in lagoons, and threatening the livelihoods of artisanal fishers. Opuntia covers many hillsides and valleys of the arid escarpments of Namibe, Huila and Benguela provinces, reducing grazing capacity for traditional pastoralists.

#### Deforestation

The uncontrolled use of timber for commercial purposes, and for fuel by poor rural and urban populations, has led to deforestation in key forests of the country. Loss of ecosystem services such as the reduced water yield from catchments, high silt loads and increased vulnerability to flooding are among the direct consequences of the deforestation problem. Estimates of deforestation in Angola indicate a rapidly increasing rate of forest loss since 2002. Rates of transformation of forest and woodland are estimated to be in excess of 150,000 ha (~1 % of the forest cover) per annum. The production of charcoal has replaced food production as a key cash crop in some rural areas, with up to 50% of rural people depending on charcoal production for their livelihood. Satellite images reflect widening circles of deforestation around all of Angola’s urban areas, and across broad belts of rural countryside, especially in the densely populated areas of Huambo, Bié and Huila provinces.

#### Depletion of marine resources

Unsustainable and uncontrolled fishing has led to the decline in fish stocks in key fisheries. Coastal ecosystems - particularly mangroves - have been heavily exploited for charcoal and building materials. The seasonal nesting beaches of several marine turtle species – leatherback, Olive Ridley and Green – are heavily disturbed and both eggs and animals collected for food by the many thousands of displaced people living along the coast.

#### Insensitive mining practices

The impact of alluvial diamond mines on river systems, and oil rigs at sea and on land, has led to environmental degradation. Many key tributaries of the Congo system flowing through the diamond mining concessions in Lunda Norte, have been totally destroyed by unregulated alluvial mining – either through redirecting the river course or strip mining extensive areas of floodplain, releasing treated water with high silt and sediment loads directly back into the river course. Recent legislation places increased responsibility on mining companies to comply with environmental standards, but the capacity to monitor mining behaviour is limited.

#### Climate change processes

As an oil-based economy, Angola contributes to the increase of greenhouse gas emissions at a level higher than most African countries, and at a rate of increase higher than most countries around the world. This is due to Angola’s rapid economic growth, driven by the oil sector, the high levels of fugitive emissions from the oil industry, and the high rates of deforestation for the production of firewood, charcoal and the clearing of land for agriculture. The predicted changes in climate for Angola have not been determined in any detail or with any confidence, but regional climate models suggest that Angola’s climate will warm by up to 30 C, and its annual rainfall will decrease by up to 25%, by 2050. Regardless of the detail on average changes in temperature and precipitation, the key concern is the impact that even minor average changes might have on the frequency and intensity of extreme events – such as flooding, wildfires or drought. The repeated floods of the Cuvelai/Cunene catchments in 2008, 2009, and again in 2011, with the displacement of many thousands of people, follow the expected trend. Should wet periods such as the present be followed by a dry period, the key river basins of the Zambezi, lying chiefly within Angola, and which provide 32 million people in seven countries with both water and hydro-electricity, might be negatively impacted. Similarly, any reduction in the water yield of the Cubango and Cuito rivers will have profound impacts on the communities of the Cuando Cubango, and on the Okavango ecosystem – of critical importance to two neighbour states. Of special concern is the fact that climate change impacts are most severe for the rural and urban poor, the most vulnerable communities, dependent as they are on the ecosystem goods and services provided by healthy natural ecosystems. They are also more vulnerable to diseases, such as malaria, which will spread more rapidly under warmer conditions, and water-borne diseases, such as cholera which spread during flood events.

### Long-term solution and barriers to achieving the solution

The establishment, and effective management, of a representative system of protected areas is an integral part of the country’s overall strategy to address the threats and root causes of biodiversity loss.

The long-term solution sought by the Government of Angola is characterised by: (i) the rationalisation of the boundaries of the current system of protected areas; (ii) the rehabilitation of protected areas to ensure that they achieve their management objectives; (iii) the implementation of management strategies in protected areas that harmonises conservation, sustainable use and tourism with the interests of local communities; and (iv) the creation of new protected areas to ensure that important  ecosystems, habitats and species are effectively conserved (NBSAP, 2007-2012).

There are two fundamental barriers to achieving this long-term solution:

#### Barrier # 1: At the PA system’s level

Inadequate capacity at the central level for PA expansion coupled with underdeveloped financial frameworks for managing this system.

The political commitment to expanding the PA estate is very positive sign. The opportunity cost of land in Angola is in the increase, and so are the pressures on natural ecosystems. Both the expansion of the PA estate and the rehabilitation of key national parks were stated priorities in the 2007 NBSAP—and will effectively continue to be in the one currently under preparation. The government will continue to press ahead with new legislation for establishing new areas in an effort to address deficiencies in the biogeographic representation of ecosystems in the PA network. However, there are no recent and comprehensive surveys on the status of biodiversity in several of the parks. The current systems of storing, analysing and using this data are far from ideal. An adequate overarching strategy for managing and expanding Angola’s PA system would need to rely on improved knowledge and appropriate data systems.

For the expansion of the network of terrestrial protected areas, this barrier was initially overcome by basing the required analysis on existing studies that describe the spatial distribution of vegetation types in Angola (see Table 13). They were used as a tool for developing a science-based PA gap analysis on ecosystem representation and thereby defining initial priorities for PA expansion in terms of site location. From a purely biophysical point of view, a number of other aspects could have been included to feed into the gap analysis (e.g. climate, species, ecosystem services etc.). They were not. The ‘human aspect’ also remains to be fully integrated into the gap analysis (e.g. threats and location of visible settlements were considered, but plans for high-impact projects and opportunity cost of land etc.). Although imperfect, the simplicity of focusing the gap analysis for the expansion strategy on well accepted locci for vegetation types was sufficient to trigger political commitment and action. The challenge is now to carry through with the expansion in a rational manner and by gradually building the knowledge basis for planning the expansion. There are significant capacity barriers to be surmounted in these respects.

Furthermore, at the heart of many PA systemic challenges is the issue of PA finance. The general level of investment in PA management is currently extremely low vis-a-vis the needs, though on the increase. On the one hand, the recent application of the PA financial scorecard showed that the total annual central government budget allocated to PA management has more than tripled. It was $1.5 million in 2012; this year, it has increased to $6.7 million. (see the Part I of the Financial Scorecard). This is a positive sign. On the other hand, the same scorecard showed that total finances available are still largely insufficient to cover the needs of the PA system, let alone of an expanded PA system.

There are also trade-offs to be considered, when scarce conservation funds need to be prioritised, e.g. between the expansion of the PA network and the effective management of existing sites. This trade-off needs to be carefully managed. The role of “the marginal conservation dollar” in Angola is yet to be more precisely determined. PPG studies pointed out to the need for a more in-depth analysis of PA finance flows. The aim would be to ensure that the availability of funds for the various needs of the Angolan PA system are adequate, equitable, well targeted and sustained over time, as the system implements its overall ‘conservation effectiveness agenda’. In spite of the positive developments in baseline investment from projects and initiatives (reaching $18 million in 2013), PA funding in Angola still comes, first and foremost, from donors and government. Priorities for PA funding are driven by government through its policies and incentives, where a number of systemic weaknesses remain to be addressed (as elaborated upon below). In addition, for implementing the PA expansion agenda the financing gap is at least $14 million per year in 2013, under a ‘basic PA management scenario’, and definitely much larger (i.e. some $46 million) under the ‘optimal’ one. The substantiveness of these amounts in the current policy setting represents, in and on itself, a barrier.

Should Angola wish to effectively implement its stated policies for biodiversity conservation, it should recognise that: (i) the plans for expanding the PA network will necessarily increase the system’s cost burden; (ii) that this burden falls primarily on government, given its mandate for managing the PA estate; and (ii) that measures to securing a dedicated revenue stream to fulfilling the needs of the PA system will have to be put in place for gradually closing the gap. The current revenue baseline is zero.

The ‘roadmap’ to improving the sustainability of PA finance builds on four assumptions. First, that the government will increase its contribution to the PA system. Secondly, donor projects will still contribute substantially to PA management in the next few years. Thirdly, revenue generation schemes for PAs can be successfully piloted. Finally, it is foreseen that the PA expansion process will also include a rationalisation process (i.e. reviewing and revising the design of the PA network in its various aspects). The following are the barriers to the realisation of these assumptions:

- The mobilisation of government funding is a politicised process and needs to be carefully conducted by making the economic case for PAs role in the economy;

- While the cost burden can be shared with partners (e.g. donors, NGOs, concessionaires, private sector and communities), the policy environment for PA co-management is not enabling;

- With respect to donor funding, it is notable that it currently contributes to more than 60% of available resources for the PA system. While useful and necessary, these funds are tied to project and they do not provide a steady stream of revenue to the PA system. Donor financing may become scarcer than it is currently, if Angola e.g. loses is status as LDC.

- The PA rationalisation agenda is yet to be introduced and will require capacities that are absent in the lead institutions.

In this light, there is also the need to ensure that for PA investments are catalytic. In other words, the marginal conservation dollar should be able to attract and leverage other investments from private sector, NGOs, communities, research entities, etc.

Deficiencies in revenue generation from PAs and for the PA system are equally part of the finance barrier and needs to be addressed. On the legal front, further delays in the approval and implementation of a suitable legislative package on forests, wildlife and protected areas, aimed at operationalising the generic policy approved in 2010, could undermine these efforts.

Furthermore, the current PA and forest management practices do not adequately address the interests and objectives of local populations. The legal and policy elements for their participation in PA management remain to be enshrined in new legislation.

At the institutional front, MINAMB has assumed prior to and after the 2012 elections, a number of responsibilities with respect to PA management. INBAC has been created, so has a State Secretariat dedicated to biodiversity and protected areas. The Ministry is also in the process of assuming oversight responsibility for ‘park warden servicemen’ (fiscais das areas de conservação) and developing a properly regulated carrier path for them. While the latter is a positive development for PAs management, it may also become a budgetary and capacity liability if recruitments and training do not follow the needs of the expanded PA system.

Altogether, the restructuring process risks becoming lengthy and contentious, if it does not result in the creation of critical technical, managerial and field level posts, as well as budget lines to ensure the effective operation of PA institutions. Hence, a key barrier for the success of a PA expansion strategy is to ensure that the human resources assigned to it are both sufficient in number and have the adequate capacity to fulfil their role.

#### Barrier # 2: At the level of sites

Lack of operational capacity and resources to effectively manage and mitigate the threats to Quiçama, Bicuar and Cangandala National Parks.

Besides the general lack of management and operational planning in Angola’s PA estate, PPG assessments showed that many of its units are understaffed. Existing staff have received limited training in essential PA management functions, and none in critical topics such as development of revenue-generating schemes, financial planning and management, or outreach to and collaboration with local communities within and bordering PA units. Despite the potential for activities like photo safaris, bird-watching, and combined cultural-ecological visits, PAs in Angola have yet to pursue the development of ecotourism, exploring, where applicable, the involvement of private sector investors in PA infrastructure development.

While there are good prospects for engaging partnerships in the management and support to PAs (e.g. with foundations, NGOs, academia and investors), MINAMB’s capacity to oversee working co-management arrangements and contracts is still incipient. With a few exceptions, park managers and central level staff have limited capacity to create and maintain these partnerships.

Also, MINAMB has recently assumed the responsibility for park wardens (fiscais) in all three parks, including the post of ‘Park Manager’, whose job description still remains to be properly regulated. MINAMB also needs to establish a system for registering and retaining qualified fiscais, recruiting and training new ones, and remunerating park staff in an equitable and timely fashion.

Also, none of the national parks have an established management board, where key stakeholders could more effectively participate in PA management. Area surveillance, enforcement, fire control and ecological monitoring are carried in ad hoc and non-systematic manner.

Funding that goes to the parks is unrealiable and assymetric and revenue generation non-existent. As a result, vehicles, communication, equipment and basic PA infrastructure, which are essential to their effective management, are either new, but degrading rapidly, in poor shape or non-functional. This poses a challenge to the management of sites, though not unsurmountable, if a concerted rehabilitation phase can be effectively implemented. The main barrier to the sustainability of achievements will however be the park management’s ability to (i) secure a basic recurrent budget; (ii) institute a culture of planning, implementation and reporting; (ii) use and maintain systems for managing people and assets, including under challenging conditions and in remote locations; and (iii) ensure the adherence to the PA management plan and its dynamic review.

All three parks face challenges in terms of threat abatement. There is an issue with the design of park borders. In Quiçama National Park in particular, there is a pressing need to proceed carefully, but urgently, towards a participative PA zoning exercise. PA managers at various levels in Angola lack the skills and experience in conducting such processes, which will also involve the management of relationships with commercial neighbours, property grabbers and communities.

Finally, although the knowledge and information basis on different human settlements within and around PAs is still insufficient and incomplete, PPG site-level assessments have shed light into a number of key aspects pertaining to the state of the parks, which need to be acted upon with the necessary political and organisational backing.

### Introduction to project site interventions

#### Quiçama National Park (QNP)

Established in 1938, Quiçama National Park comprises 9,960 km2 of savannas, dry forests, grasslands and floodplain wetlands, in the Zambezian Regional Centre of Endemism (White 1983). It includes one WWF Ecoregion, the Angolan Scarp Savanna and Woodlands Ecoregion (Burgess et al 2004).

Key data from the ‘State of the Park’ rapid assessments carried out in 2012 is presented below. A more detailed profile of QNP is contained in the project’s Technical Reports).

Table 3. Results from METT and PPG ‘State of the Park’ rapid assessments for Quiçama

| Key Data |  |
| --- | --- |
| Name of Protected Area | Quiçama |
| Area in Hectares | 996,000 |
| Biome types | Tropical and subtropical grasslands, savannas, shrublands (tropical and subtropical, semi-arid, flooded grasslands and savannas (temperate to tropical, fresh or brackish water inundated). |
| Biodiversity | The main habitats include mangrove forests at the mouths of Cuanza and Longa rivers; extensive floodplain wetlands along the lower courses of these two rivers; littoral strand vegetation along the narrow beaches of the Atlantic coast; extensive grasslands (including distinct units dominated by Eragrostis superba, Setaria welwitschii, Schizacharium semiberbe); open savanna woodlands (with Adansonia digitata, Sterculia setigera, Euphorbia conspicua and Acacia welwitschii); dense dry thicket (with Strychnos spp., Combretum spp., Guibourtia spp., Hymenostegia laxifolia, etc), dense tall dry forest (with Adansonia digitata, Ptaeroxylon obliquum, Croton angolensis, Commiphora spp., etc) and narrow bands of gallery forest (with Lonchocarpus sericeus, Diospyros mespiliformis and Pterocarpus tinctorius, etc.). These habitat units represent the full diversity of this important and endemic Ecoregion, and include several endemic bird species such as the Gabela Akalat, Gabela Helmet-shrike, White-fronted Wattle-eye, Red-crested Turaco and on forest margins, the Grey-striped Spurfowl and Red-backed Mousebird. Dean (2001) includes QNP as an Important Bird Area and suggests that its bird list of 186 species under-represents its rich avifauna. The once abundant fauna was noted for its large populations of Red (or Forest) Buffalo; the Angolan sub-species of Bushbuck, large populations of Roan Antelope and Eland, in addition to Elephant, Blue Duiker, Reedbuck, Common Duiker, Blue Monkey, Talapoin, Galago, and Manatee. The narrow beaches were important nesting sites for several marine turtle species, especially the Endangered Leather-back Turtle. |
| Management challenges | Due to the proximity to Luanda, the park has significant visitation potential. At the same time, irregular and largely illegal occupation of the park’s prime sites for tourism development undermine this income generating potential and threaten the integrity of the park’s ecology. A national road, recently tarred, cuts through the park in its west-east axe, while the principle road in the north-south one. Both roads open up access to poachers, charcoal explorers and others. The park has been a settlement area for refugees and internally displaced people both during and after the war. They live in small scattered communities and include pastoralists with cattle and goats, and along the beaches, artisanal fishers. For several years, a small concession area of 10,000 ha had been assigned to the NGO Kissama Foundation as a ‘Special Protection Area’. Wildlife species were introduced, some of which do never belonged in Quiçama’s ecosystem. In late 2012, MINAMB assumed responsibility for the area ‘Special Protection Area’ and for the park staff. Unplanned, and largely illegal, occupation of Quiçama along the Luanda/Lobito national road has resulted in the severe degradation of habitat and ecosystem values along the 120 km coastline. The identification of turtle breeding sanctuaries, where 4x4 vehicle and boat access should be banned, is urgently needed. Furthermore, activities that are not compatible with the park’s conservation objectives take place within its boundaries. There is a need for zoning and boundary revision, but equally for sustainably exploiting the park’s tourism potential. Although land transformation has been extensive in local areas, especially along the coast and around the few small villages in the interior of the park (Quindembele, Mucolo, Demba Guila, etc.) the overall status of ecosystems is good to excellent. The only ecosystem of very limited area, the gallery forests along the Minguege dry river, is still in good condition due to its remote location. |

#### Cangandala National Park (CNP)

Established in 1963 to protect an isolated population of Giant Sable, Cangandala National Park lies on the central African plateau at 1000 m above sea level and is 630 km2 in extent. The vegetation of Cangandala is typical miombo woodland, and includes one WWF Ecoregion, Angolan Miombo Woodlands.

Key data from the ‘State of the Park’ rapid assessments carried out in 2012 is presented below. A more detailed profile of CNP is contained in the project’s Technical Reports.

Table 4. Results from METT and PPG ‘State of the Park’ rapid assessments for Cangandala

| Key Data |  |
| --- | --- |
| Name of Protected Area | Cangandala |
| Area in Hectares | 63,000 |
| Biome types | Tropical and subtropical dry broadleaf forests (tropical and subtropical, semi-humid) |
| Local Designation of Protected Area | National Park |
| Biodiversity | The woodland vegetation is dominated by Brachystegia spiciformis, Jubernardia paniculata, along with B. wangermanniana and B. boehmii. More open areas have species of Piliostigma, Burkea, Monotes, Strychnos, Terminalia, etc. Open anharas (seasonally inundated grasslands) are dominated by members of the grass tribe Andropogoneae, and wild flowers are abundant after fires pass through the vegetation. Limited areas of gallery forest muxito occur along the wetter drainage lines. The park is listed by Dean (2001) as an Important Bird Area, with 170 species recorded. The large mammal fauna has never been abundant, a feature typical of miombo woodlands. A population of an estimated 100 Giant Sable was present in 1970 and 1992, but declined to less than 20 by 2002. Small populations of Roan Antelope, Reedbuck, Defassa Waterbuck, Sitatunga, Buskbuck, Common Duiker, Bushpig, Warthog and Red Baffalo have been recorded in the park. |
| Management challenges | The large mammal populations of Cangandala were severely reduced during the war, especially during the period 1982-2002, by which time the Giant Sable population in the Park had been reduced from a population of about 100 individuals to less than 20. The implementation of the Giant Sable Antelope Programme has been fairly successful since 2005. It has been an example of how concerted efforts by several stakeholders and financiers towards a well defined goal--to save the last breeding populations of a species that is the country’s national symbol—can produce results. The programme is unique and builds on a partnership between public and private sectors, as well as with communities. Currently, funding is scarce and results of many years could be at risk if MINAMB does not quickly assume responsibility for park management and rangers. Land transformation in the area surrounding the park, and in limited areas within the park, continues unabated through clearing of land for manioc and other subsistence agricultural products. |

#### Bicuar National Park (BNP)

Established as a Game Reserve in 1938, Bicuar was elevated to National Park status in 1964. It is 7,900 km2 in extent, and lies on the central African plateau at 1200 m above sea-level. Bicuar occupies a transition zone within the Zambezian Regional Centre of Endemism (White 1983) between typical miombo and the drier Baikiaea woodlands of south central Africa. It includes two WWF Ecoregions, the Zambesian Baikiaea woodlands Ecoregion and the Angolan miombo woodlands Ecoregion (Burgess et al. 2004).

Key data from the ‘State of the Park’ rapid assessments carried out in 2012 is presented below. A more detailed profile of BNP is contained in the project’s Technical Reports.

Table 5. Results from METT and PPG ‘State of the Park’ rapid assessments for Bicuar

| Key Data |  |
| --- | --- |
| Name of Protected Area | Bicuar |
| Area in Hectares | 790,000 |
| Biome types | Tropical and subtropical dry broadleaf forests (tropical and subtropical, semi-humid) |
| Biodiversity | The main habitats in the park include riverine woodlands (Diospyros mespiliformis, Terminalia sericea, Acacia sieberana var. woodii) along the Cunene River; open grasslands of the valley bottoms and the important seasonal wetland of Uieba pan, dominated mostly by Loudetia superba, Eragrostis, Digitaria and Andropogon species; open woodlands of Burkea africana with Erythrophloem africanum, Brachystegia speciformis and Julbernardia paniculata, etc.; dense thicket of Croton pseudopulchellus, Hippocratea parvifolia, Combretum spp., Strychnos spp., Baphia massaiensis, etc. In some areas, dry forest with large Baikiaea plurijuga emerge from the dry thicket, indicating the former dominant dry forest of the deeper soils of the uplands. No restricted endemic birds occur in Bicuar, but it is listed by Dean (2001) as an Important Bird Area. A preliminary bird list (Mills 2011) gives over 200 species, of which six are biome endemics. The once rich mammal fauna included large populations of Elephant, Cape Buffalo, Burchell’s Zebra, Blue Wildebeest, Reedbuck, Eland, Kudu, Steenbuck, Common Duiker, Red Duiker, Warthog, Bushpig, Leopard and small populations of Black-faced Impala, Hippopotamus, Spotted Hyaena, Hunting Dog, Lion, Cheetah, Serval, etc. |
| Management challenges | The rehabilitation of facilities at Bicuar, financed by a loan from the Spanish government, has been comprehensive. However, the lack of proper maintenance indicates that the quality of these buildings will deteriorate quite rapidly. |

### Stakeholder analysis

During the project preparation stage, a stakeholder analysis was undertaken in order to identify key stakeholders and assess their roles and responsibilities in the context of the proposed project. The table below describes the major categories of stakeholders identified, the individual stakeholder institutions/organisations within each of these categories, and a brief summary of their specific roles and responsibilities in supporting or facilitating the implementation of project activities.

| Stakeholders | Anticipated roles and responsibilities in project implementation. |
| --- | --- |
| Central government |  |
| Ministério do Ambiente (MINAMB) | MINAMB (through the Department of Biodiversity) will have overall responsibility for the implementation of the project. MINAMB will ensure that the policy, institutional, legislative and budget reforms are in place to support the implementation of project activities. It will facilitate the establishment and operational functioning of INBAC and support to the Secretária de Estado para a Biodiversidade e Áreas de Conservação (SEBAC) in its development and programmes. MINAMB is strategically and operationally responsible for overseeing the in situ implementation of project activities. It will directly appoint and administer the fiscais to be deployed to the PAs targeted under Component 2. It will (through the National Directorate of Environmental Impact Assessment) direct the EIA requirements of infrastructure development activities implemented in Iona National Park. MINAMB will chair the Project Steering Committee (PSC). |
| Ministério do Planeamento (MINPLAN) | MINPLAN will ensure that the sectoral strategies and programs developed for protected areas in the project are fully aligned with other sectoral policies, programs and strategies. It will integrate the projected budgets for protected areas into the broader macro-economic programme for the country. MINPLAN may be represented on the PSC. |
| Minstério das Finanças (MINFIN) | MINFIN will be responsible for securing government funding for the management of the protected area system (through an annual budget allocation to MINAMB and INBAC) in order to meet the government co-financing commitments to the project. MINFIN may be represented on the PSC |
| Ministério da Agricultura e do Desenvolvimento Rural (MINADER) | MINADERP will (with technical support from DNAPF and IDF) provide ‘backstopping’ assistance in the administration of rural development issues in protected areas (notably in respect of communities living in around national park). It will play a ancillary role in consultations with communities and commercial neighbours with respect to the zoning processes. It can contribute to sustainable forest management in and around protected areas, management of sustainable agricultural activities and livestock management (notably in respect of water management and carrying capacity of goats, cattle and sheep in national park being operaitonalised). MINADER may be represented on the PSC. |
| Ministério do Urbanismo e Construção (MINUC) | MINUC will provide technical advice and support to the project in the planning, development and maintenance of public infrastructure in protected areas, notably public roads traversing protected areas. |
| Ministério da Administração do Território (MAT) | MAT will guide the project in facilitating the participation of the different levels of government (central, provincial, municipal and commune) in project planning and implementation, but equally at the local level, as the contact point to Sobas. MAT may be represented on the PSC. |
| Ministério da Hotelaria e Turismo (MINHOTUR) | MINHOTUR will facilitate linkages between tourism development in protected areas and the national tourism master plan. It may also support hospitality and nature-based tourism training of protected area staff. |
| Ministério do Interior (MININT) | MININT may have a small role in the project with respect to upholding of the rule of law in the establishment and operationalization of PAs. Currently, no resettlement or relocations of PA resident populations are planned in connection with the project strategy. However, should this be the case due to changes in circumstances, MININT will work together with MINAMB to provide support to the project in ensuring that any community resettlement and relocation processes that may be required are carried out under the rule of law, properly planned and administered in an equitable and fair manner. UNDP and MINAMB will work with MININT ensure that these processes also strictly adhere to the GEF safeguards policies and to best international practices on the matter. Refer to Box 2 for more information on the implications of applying the policy principles and safeguards with respect to PA strengthening and expansion. |
| Ministério da Defesa Nacional (MINDEN) | MINDEN will support the project in the selection of prospective ex-combatants who have previously received park ranger training, and who could be appointed as fiscais em geral in protected areas. |
| Provincial and Local government |  |
| Provincial government | Provincial governments will actively participate in and support the implementation of all the project activities in protected areas, and link them to the provincial development strategies. They will specifically support the ongoing provision of social (health, education, security, etc.) and infrastructural services (water, power, waste management, etc.) to the communities living in and around national park to be operationalised through Component 2. The selected provincial government will be represented on the PSC. |
| Municipal government | In collaboration with their provincial governments, municipalities will support the ongoing provision of social (health, education, security, etc.) and infrastructural services (water, power, waste management, etc.) to communities living in protected areas. The selected municipalities may be represented on the PSC. |
| Local stakeholders and user groups |  |
| Conselhos de Auscultação e Concertação Social (CACS) | CACS, at both the provincial and municipal level, will provide important vehicles for consultation with civil society involved in, or affected by, protected areas and project activities. |
| Sobas (traditional authorities) | Sobas will facilitate communication between the project and the communities at a village level. Sobas will monitor the implementation of mutually agreed project activities and interventions, and will act as a mediator for conflicts that may arise. |
| Resource user groups | These are farmers, fishermen, pastoralists, hunters, etc. The project will liaise, involve and/or consult with affected natural resource user groups in project implementation. |
| Academic and research institutions | The project will collaborate with local and academic research institutions in the implementation of project activities. |
| Private individuals leasing large tracts of land adjacent to protected areas | The project will liaise, involve and/or consult with affected large leaseholders in project implementation. |
| Funders and NGOs |  |
| Donor agencies and private companies | The donor agencies and private companies financing protected area activities in Angola (e.g. Spanish Cooperation, Sonangol, EU, ESSO, BP and TOTAL – to name a few) are important project partners. They will share, coordinate and collaborate with the project as and where relevant. |
| NGOs and CBOs | NGOs and CBOs are important project partners. They will share, coordinate and collaborate with the project as and where relevant. Among them, the following can be mentioned: Action for Rural Development and Environment (Acção para o Desenvolvimento Rural e Ambiente, ADRA), Núcleo Ambiental da Faculudade de Ciências (NAFC), Juventude Ecológica Angolana (JEA), Organizações Luiana, Rede Maiombe, Organizações Luiana and ACADIR. |

### Baseline analysis

#### Advances in the PA expansion agenda

The need for improving ecosystem representation and coverage through a PA expansion agenda remains valid and pressing. However, an expanded and non-rationalised PA system simply adds a burden to the for PA management financial deficit (refer to PA Finance Scorecard). E.g., it is notable that the Karoo-Namib desert, shrublands, savannas, woodlands and thickets cover only 2.6% of the country’s land surface. Yet, the biome in question has 50.6% of its area conserved within Iona National Park. Other PAs face levels of competition for land use that are hardly compatible with the national park category that implies non-consumption. This applies to Quiçama e.g. and possibly also to the newly created national parks in Kwando Kubango (Mavinga and Luiana-Luengue), where human settlements abound. Angola’s terrestrial PA sub-system would benefit from a rigourous process of rationalisation. The needs of a marine sub-system one poses a different set of challenges, though beyond the scope of this project.

Furthermore, the theme of protected area in Angola is still poorly regulated by law. The 2010 National Policy on Forest, Wildlife and Conservation Areas makes a useful distinction between the institutional roles of MINAMB and MINAGRI in overseeing the conservation and use forests. Still, a number of topics within the policy require further legal clarification.

Notwithstanding the lack of specific and up-to-date legislation on PAs, a Strategic Plan for the Network of National Conservation Areas was approved by the Council of Ministers in April 2011 – the Plano Estratégico da Rede Nacional de Áreas de Conservação de Angola (PLERNACA). The PLERNACA document expands the intentions of the NBSAP by: (i) detailing the basis on which existing protected areas will be rehabilitated; (ii) how new protected areas are selected; (iii) providing details of potential new PAs for gazettal, most of which in the terrestrial environment, plus a few in the coastal and marine environment; (iv) proposing administrative and management systems under which the PA system will be developed. It also provides recommendations on the financial needs and sources to achieve the implementation of PLERNACA. A total of 16 priority areas for proclamation presented in the PLERNACA had precise location, at least for the centre of the PAs’ polygon, alongside with an indication of the potential hectarage. A rough map in low scale showing these new potential PAs was also appended to the Plan. Proposals for other areas beyond the 16, both terrestrial and marine, were also made in PLERNACA, but with no precise indication of the hectarage and boundaries.

With respect to terrestrial sites, the PA gap analysis behind the PLERNACA builds on a priority-setting exercise concluded in 2010 (the Angolan Protected Area Expansion Strategy - APAES) and tabled to MINAMB for approval in 2011. A total of 11 new sites were proposed in APAES based on vegetation types studies from the 1970s (the “Barbosa units” - see Annex 2). The aim was to obtain a more representative network of terrestrial PAs on the basis of scientific studies. If implemented, APAES would increase the coverage of Angola’s 32 vegetation types from only 12 to a total of 23, thereby practically doubling the representation of Angola’s biodiversity in the Protected Area system. PLERNACA went however a few steps further. The area of sites proposed in the Plan that was effectively approved by the Council of Ministers is somewhat larger. (See Table 6 for an overview of progress in implementing  the PLERNACA and the APAES.)

Table 6. Overview of recent PA expansion plans and effective gazettal

| Note | Name of PA | Indicative hectarage for 11 proposed priority areas for expansion in the 2010 APAES study (ha) | Hectarage reported as priority areas for conservation in the PLERNACA, approved in April 2011 (ha) | Hectarage of sites effectively proclaimed in Dec 2011 |
| --- | --- | --- | --- | --- |
| 1 | Maiombe | 40,000 | 231,600 | 193,000 |
| 2 | Serra Pingano | 35,000 | 206,818 | - |
| 3 | Lagoa Carumbo | 200,000 | 228,034 | - |
| 4 | Serra Mbango | 40,000 | 430,955 | - |
| 5 | Floresta da Gabela | 15,000 | 127,737 | - |
| 6 | Serra Njelo, Floresta de Kumbira | 15,000 | 201,300 | - |
| 7 | Morro Namba | 10,000 | 198,895 | - |
| 8 | Morro Moco | 10,000 | 107,464 | - |
| 9 | Serra da Neve | 20,000 | 160,500 | - |
| 10 | Mussuma | 500,000 | 620,433 | - |
| 11 | Serra da Chela | 20,000 | 150,837 | - |
| 12 | Mavinga | - | 4,607,200 | 4,607,200 |
| 13 | Luiana-Luengue | - | 4,581,800 | 2,261,000 |
| 14 | Zona de Ngovi | - | 145,142 | - |
| 15 | Zona de Ceke | - | 42,483 | - |
| 16 | Quedas de Calandula | - | 44,402 | - |
| Total 11 priority areas in APAES |  | 905,000 | 2,664,573 | - |
| Total 16 priority areas in PLERNACA |  |  | 12,085,600 | - |
| Newly proclaimed PAs |  |  |  | 7,061,200 |

PLERNACA also discussed the need to establish a sub-network of Transfrontier Conservation Areas (TFCAs) and suggested sites that this should be prioritised when eventually developing a of network coastal marine PAs as part of the overall system.

As a ‘strategic plan’ the PLERNACA does not have the same force as a ‘policy’ or a ‘law’. However, its approval by the Council of Ministers is an important milestone for the conservation agenda in Angola. It represents the acceptance by a high-level decision-making body that MINAMB is progressing towards the development of a network of PAs within the country. More specifically, this means that the trade-offs and interests from other sectors in the same geographic space as the areas listed in the Plan as ‘in the proclamation pipeline’, will need to be weighed up against the potential benefits of the conservation of their biodiversity.

In December 2011, three new national parks were proclaimed by law (Lei n.º 38/11 de 29 de Dezembro): Luiana-Luengue National Park (2,261,000 hectares), Mavinga (4,607,200 hectares) and Maoimbe (193,000 hectares). Maiombe is located in Cabinda province and brings under protection unique the swathes of forests belonging to the Guineo-Congolian center of endemism. It can potentially connect to other PAs in the Congo Republic and the Democratic Republic of Congo to eventually form a TFCA. Luiana-Luengue and Mavinga are adjacent to each other, located in the Kuando Kubango Province, covering large swathes of miombo forests. The area includes range habitats for elephant and other wildlife connecting to other PAs within the Namibian and Zambian territories. The proclamation of the latter involved the re-classification of areas that were hunting preserves from colonial times (or part of them) and their consolidation as national parks with an expanded area. The ‘Luiana-Luengue-Mavinga PA Complex’ forms part of a new TFCA initiative within SADC, the Kavango Zambezi TFCA, or “KAZA”, agreed upon by the Presidents of the Republics of Angola, Botswana, Namibia, Zambia and Zimbabwe through a treaty signed in August 2011. From all accounts, the KAZA is one the largest PA complexes in the world with 52 million ha.

#### Baseline status of PA management at site level

Quiçama. With effect from November 2012 MINAMB has taken over all responsibility for Quiçama NP (it was previously under the informal management of the Kissama Foundation). At present, the total staffing complement of this 996,000 ha park is 41, comprising: 1 Administrator, 8 senior staff (these include chief fiscais, heads of logistics, radios, transport, medical support, communications, etc), 14 fiscais, 6 guards, 2 boat operators (the boat is however inoperable), 9 labourers and one driver. Only five of these staff however has any basic wildlife management training. Only one operational 4x4 vehicle is currently available in the park, and the accommodation at the two outposts consists of old, leaking tents without running water, electricity or ablution facilities. The two outposts are manned by rotating teams of two persons, who serve two weeks on and one week off. Two-way radio connections are basic, but still operational. The main park base is currently located at Caua, which lacks even basic standards for accommodation. While the base camp at Caua was rehabilitated by the Kissama Foundation and MINAMB early in the 2000s, it is now in a state of progressive decay. Accommodation for all park staff is very poor, with very limited maintenance, unpredictable water and electricity and poor communications systems. A Unimog vehicle is used on occasional patrols outside of the very small (ca. 10 000 ha) Special Protected Area (SPA). Roads are in a very poor or impassable condition over most of the park, other than the two major asphalt national roads that bisect the Park north/south and east/west. The vast size of the park, its invasion by many thousands of refugees and illegal tourism structures, and the poor state of most roads means that effective patrolling is almost impossible, despite the committed leadership of the Administrator. Few arrests are made, and on occasion the fiscais have been challenged by armed gangs of poachers.

Cangandala. The original Park HQ at Culamagia, and the outpost at Bola Cachasse, was abandoned during the civil war. The buildings at Bola Cachasse have subsequently been rehabilitated, but lack water and electricity. The staff complement in the park comprises an Administrator and 18 giant sable ‘shepherds’ from local communities who will be incorporated into the MINAMB staff. Kissama Foundation played a key role in initiating the programme. It is not clear whether the arrangements will be retained. There are currently no programmes to stabilise land use in communities that surround the area to counteract the park edge effect.

Bicuar. The staff complement for this 790,000 ha park comprises: 1 Administrator; 1 chief fiscal; 4 senior fiscais; 53 entry-level fiscais and general labourers. Only five of the fiscais have however had any training, and only three have driver’s licences. Despite the relatively high number of staff, there is only one vehicle to serve the entire park. The park has benefitted from significant infrastructural investment from the Spanish Government, with the base camp at Gando and outposts at the Hombe and Capelongo entrances having been completely rehabilitated and fitted with accommodation, water, electricity and storage facilities. The current lack of proper maintenance of this infrastructure however suggests that the quality of these buildings will deteriorate quite rapidly over time. The park presently has six outposts, four with accommodation. Land transformation is occurring all around the Park, with an increasing level of deforestation along its boundaries as human populations increase.

More information is provided in the Technical Reports (Annex 4).

#### Summary of baseline investments – The financial ‘baseline project’

The government’s annual budgetary allocation for the ‘environment sector’ in general is modest. When assessed in 2011 in connection with the PIF preparation, it showed to be $50 million nominally, of which more than half million was allocated to MINAMB. In 2013, MINAMB’s total approved budget had increased to $64 million (Table 7).

The $50-million amount from 2011 included various sub-sectors of ‘environmental management’: natural resource management, water resource management and management of extractive industries. As per the data collected, it would be managed through different line ministries in charge of the sub-sectors in question (environment, agriculture, fisheries, land use planning to name a few) to governmental programmes on: (i) the management of land-based, coastal, riverine and inland waters ecosystems, (ii) protection of aquifers; (iii) combating pollution and counteracting land degradation. Limited information was available back then on the exact budget dedicated to protected area management. However, in 2012 and with the the application of the Financial Scorecard instrument, it was assessed as approximately $1.5 million.

In 2013, MINAMB’s budget from OGE that is specifically dedicated to PA management and related activities was estimated as $10.2 million  (Table 7), an amount which is compatible with the one declared in MINAMB’s co-financing letter, where similar budget items are presented. By projecting this investment over a 4-5 year period in a conservative manner, it may reach $25-30 million, an amount that provides 60% of the baseline investment for this project.

Table 7. Institutional Budget for MINAMB, as in the 2013Central State Budget (OGE)

| TOTAL Institutional Budget MINAMB in 2013 from the OGE ($’000) [1 + 2] |  |  |  | 64,404 | 100% |
| --- | --- | --- | --- | --- | --- |
|  | [1] TOTAL Operations Budget "funcionamento" (80% of total) [a + b] |  |  | 51,692 |  |
|  | [a] | TOTAL Operational funding dedicated to PA management: |  | 3,977 | 6.2% |
|  |  | Operations - Biodiversity Conservation and PAs | 1,370 |  |  |
|  |  | Operations - Maiombe | 2,257 |  |  |
|  |  | Operations - Palanca | 350 |  |  |
|  | [b] | Other operational items not related to PA management |  | 47,715 | 74.1% |
|  | [2] Public Investment Programme budget (20% of total) [c + d] * |  |  | 12,711 |  |
|  | [c] | TOTAL Investment funding dedicated to PA management: |  | 6,189 | 9.6% |
|  |  | Huambo Tropical Ecology Centre | 850 |  |  |
|  |  | INBAC - building & equipment | 500 |  |  |
|  |  | Support to Parks and Reserves (treasury) | 500 |  |  |
|  |  | Support to Parks and Reserves (credit lines 2013)** | 3,439 |  |  |
|  |  | Park Zoning - Other | 900 |  |  |
|  | [d] | Other investment items not related to PA management |  | 6,522 | 10.1% |
|  | [a+c] | TOTAL funding dedicated to PA management |  | 10,166 | 16% |

* Of which $7,772K are from treasury and $4,939K are credit lines. ** Specific credit line to support parks and reserves comes from the government of Spain.

At provincial level, there are also specific approved budgets dedicated to investments and activities that enhance PA management. For this year, the following can be highlighted for programmes in the respective provinces that contribute to the baseline investment: (a) Luanda, in connection with Polo Turístico Cabo Ledo for $600K (b) Malange, in connection with building small bridges within Candangala NP for $1.0 million; (c) Huíla, in connection with fencing infrastrutures around PAs for $500K; Cabinda, in connection with support to the development of Maiombe NP, for $300K; (d) Cuando Cubango, in connection with the development of Polo Dirico focusing on (eco)-tourism for $1.8 million. Altogether, this represents $4.2 million from provinces. Over a 4-5 year period, provincial investments may reach $10 million.

Although government is chief in terms of investments in PA management in Angola, there are other players making an important contribution to the financial baseline of this project:

- Since 2003, the Giant Sable Project and Conservation Initiative have been under implementation in Cangandala National Park through a partnership between MINAMB and civil society. The project’s original objective was to locate and capture the giant sable specimens and promote their breeding in an isolated and fenced area. The creation of the Shepherd Program in 2004 was an important benchmark. Since 2009, the bulk of the project’s activities were being implemented by the Kissama Foundation. Financial resources had in the past been mobilised from Esso Angola (Exxon Mobile subsidiary) and other partners and reached some $250-$300K per year from non-State partners. Currently, funds available to Kissama Foundation for its activities are very limited, possibly summing less than $50K in 2013. This is also affecting the operational management of the Special Protection Area within Quiçama National Park, which was under concession to Kissama Foundation, but taken over by MINAMB in early 2013.

- Funding for the KAZA initiative is being provided by the German Federal Ministry for Economic Cooperation and Development (BMZ) with KfW Entwicklungsbank as the main donor institution. For all four participating countries, the sum announced is of EUR 20 million ($26 million). These funds will initially be invested in the development of park infrastructure, ecological corridors, wildlife management, the coordination of private initiatives of the local population with private investors in tourism, and in the medium term for demining and health programmes. For Angola, an investment of $4 million counts as baseline investment for this project from KfW.

- Another relevant project is SAREP - Southern Africa Regional Environmental Program, which is supporting the sustainable management of the Okavango River Basin. In 2013 the SAREP will carry out the following activities: (a) study of biodiversity in the Mavinga and Luiana National Parks as well as in the Angolan part of the Okavango River Basin (b) Training of Rangers for the parks; (c) Development of the management plans for the two parks; (d) development of maps for the parks. With respect to these items for 2013 alone, SAREP has allocated funds that are relevant to the project amounting to $220K, which has been availed as co-financing. In terms of baseline investment, SAREP investments may reach $800K over a 4-5 year period.

- FAO is negotiating a grant under its Technical Cooperation Programme (TPC) to carry out forest assessments in Maiombe. The baseline amount is $300K.

Altogether an investment of $41-46 million represents the baseline investment for this project (see indicative break-down per component in Table 9). There would be many other initiatives to mention, in particular the investments from NGOs, communities, private companies and others. However, these were not included either due to lack of detail, limited relevance to the project or because amounts were considered too small to influence the totals.

## PART II: Strategy

### Project Rationale and Policy Conformity

#### Fit with the GEF Focal Area Strategy and Strategic Programme

The project is aligned with the GEF’s Biodiversity Objective 1 “Improve Sustainability of Protected Area Systems” (BD1). It will specifically contribute to Outcome 1.1 under BD1: “Improved management effectiveness of existing and new protected areas”. It will do so by investing GEF resources in improving the planning and operational management of the protected area system in Angola.

The project will contribute to the achievement of GEF’s outcome indicators under the strategic programming area as follows:

| Box 1. Contribution to GEF V Focal Area Strategy |  |  |  |
| --- | --- | --- | --- |
| GEF V Biodiversity Focal Area Objective | Expected Focal Area Outcomes | Expected Focal Area Outputs | Project contribution to indicators |
| BD1: Improve Sustainability of Protected Area Systems | 1.1: Improved management effectiveness of existing and new protected areas | New protected areas and coverage of unprotected ecosystems: - Extent of the terrestrial network of protected areas is expanded from 16.2 million ha to >16.5million ha - Coverage of vegetation types in the protected area network increase from 12 (out 32) to >20. | METT scores for Quiçama, Candangala and Bicuar National Park will improve from a baseline of 25%, 28% and 34% to >45%, >47% and >50% respectively. |

#### Rationale and summary of GEF Alternative

This Project has been designed as the second GEF-financed intervention within a more comprehensive national protected area (PA) programme for Angola. It will focus investments in the terrestrial network of protected areas, in direct response to the immediate threats to their ecological integrity. It will direct GEF funding at two levels of support: at the PA system’s level and at the level of individual sites.

Currently, the Angolan system of protected areas has two main weaknesses: first, it falls short in terms of its bio-geographic representation—with several terrestrial ecosystems currently under-represented in the terrestrial PA network; second, constituent PAs in the current system have sub-optimal management effectiveness and are not effectively mitigating the threats to ecosystems, flora and fauna.

The project is designed to address both sets of weaknesses simultaneously. It will improve ecosystem representation in the PA system and it will strengthen PA management operations at key sites. Both sets of interventions are needed to address threats to Angola’s biodiversity. This will be underpinned by investments at the system’s level, to strengthen the institutional foundations and financing framework for PA management.

At the protected area system’s level, the GEF investment will facilitate the achievement of ambitious targets set by the government for expanding the terrestrial protected area network to be more representative of Angolan ecosystems. This will be done, according to both national priorities and, a suitable and science-based ‘gap analysis’. The project will also foster the systematic development of capacities and the mobilisation of financial resources for supporting and sustaining the PA expansion effort. Angola’s terrestrial network of protected areas currently covers 16.2 million hectares, or 13% of the country’s land surface. While there may be a modest increase in surface coverage, the primary goal of the expansion effort is to make the ecosystem representation within the estate more balanced, so that at least 20 of the 32 mapped vegetation types are represented through the proclamation of new sites The PA expansion process will be underpinned by field studies and it will follow due process for boundary demarcation, which includes consulting stakeholders and applying safeguards with respect to possible negative effects. In terms of PA finance, the project will work over the next 4-5 years to gradually decrease the gap between financial needs and funds actually available for PA management, including through measures that increase the system’s own capacity to generate revenue to itself.

At the level of sites, the project will focus GEF resources on continuing the implementation of the PA rehabilitation programme for three priority national parks, which started with Iona NP in 2012. For this project three other parks will be targeted: Quiçama, Cangandala and Bicuar. This will systematically improve the management effectiveness of these areas in a highly replicable way, fostering the development of national capacity in the management of terrestrial PAs through hands-on experience. The active rehabilitation of three national parks will ensure enhanced conservation security over 1.8 million hectares. It will avert threats to biodiversity in several vegetation groups in the Zambezian centre of endemism, which is rich in fauna and flora within Angolan territory. All three parks are Important Bird Areas (refer to METTs in for more detail). Candangala National Park includes, among others, the habitat where the critically endangered sub-species Hippotragus niger variani still survives.

Box 2. Policy principles and safeguards with respect to PA strengthening and expansion

Activities under this project that relate to PA strengthening and expansion will consistently follow both national policies and legislation with respect to PAs, land tenure and community rights (e.g. the 2010 National Policy on Forest, Wildlife and Conservation Areas, the 2011 PLERNACA, the 2004 Land Law and others applicable legislation and policy frameworks). Activities will also apply the best international practices on the matter. More specifically, the safeguards’ checklist that was applied to this project indicated clearly that all project activities that relate to boundary demarcation would strictly abide by the GEF's standards. In this light, the following principles and applicable measures will be adopted by MINAMB in the context of this project for ensuring compliance with the GEF's Safeguards Policy, and adherence to these requirements will be monitored by UNDP. - MINAMB will seek to avoid any resettlement of populations and to find alternatives as a key guiding principle. This will be done primarily through zoning of PAs and by rendering PA establishment and strengthening activities compatible with the economic activities of resident communities. E.g. in areas where settlements exist, a more flexible set of rules of access and resource use may apply. Reclassification of the PA is a possibility (e.g. downgrading an area from 'national park', which is a non-consumption PA category, to 'managed resource protected area', which allows more flexible uses). In the case of existing PAs, de-gazettal of specific and geographically limited areas with low conservation value could also be considered, e.g. when field assessments show that current and prospective economic activities cannot be made compatible with the existence of a PA. In certain cases, solutions may combine all three strategies: zoning, reclassification and partial de-gazettal (e.g. very large PAs may require a multi-modal approach). - Where it is not feasible to avoid resettlement of resident populations, a detailed resettlement plan will be developed in full consultation with the affected populations with the support of international experts. Depending on the potential impacts of the resettlement, an environmental and social impact assessment will be undertaken. Such plan may e.g. include investments by government in the establishment of social utility services in areas outside a PA (i.e. schools, roads, water supply, etc.) aimed at creating an incentive for people to settle in areas where their impact on the PAs will be minimized and where their livelihood can be restored. - MINAMB will support the restoring of affected livelihoods. Should it be the case of having to implement a duly prepared resettlement plan, MINAMB will ensure that the affected populations will be assisted in improving or at least restoring their livelihoods and standard of living in real terms relative to pre-displacement levels or to levels prevailing prior to the beginning of the project whichever is higher.. Adherence to these requirements will be monitored by UNDP, which will maintain a close policy dialogue with the government on the issue. Compliance with these standards has been assessed through UNDP’s Environmental and Social Screening (see Annex 5). The GEF's Safeguards Policy also describes in detail the requirements with respect to Minimum Standard #3 on 'Involuntary Resettlement'. These have been reproduced in Annex 7.

### Project Goal, Objective, Outcomes and Outputs/activities

The project’s goal is to establish and effectively manage a network of protected areas to conserve representative samples of Angola’s globally unique biodiversity.

The project objective is to enhance the management effectiveness - including operational effectiveness and ecosystem representation - of Angola’s Protected Area System, with due consideration for its overall sustainability, including ecological, institutional and financial sustainability.

In order to achieve the above objective, and based on a barrier analysis (see Section I, Part I), which identified: (i) the problem being addressed by the project; (ii) its root causes; and (iii) the barriers that need to overcome to actually address the problem, the project’s intervention has been organised in two components, which are in line with the concept presented at PIF stage. The following ‘outcomes’ are expected from the project:

Outcome 1: The legal, planning, policy, institutional and financial frameworks for protected area expansion are strengthened

Outcome 2: Three existing National Parks are rehabilitated and their management improved (Cangandala, Bicuar and Quiçama)

#### Component 1. Operationalising the PA expansion

Strengthening the legal, planning, policy, institutional and financial frameworks for protected area expansion

Work under this outcome will focus on establishing and capacitating a dedicated team within MINAMB to guide the roll-out of a structured programme of protected area expansion in Angola. This will include inter alia: (i) the establishment, resourcing, staffing and training of a protected area expansion team within MINAMB; (ii) procurement of key equipment and software for this team; (iii) strengthening the enabling policy, legal and regulatory framework for PA expansion; (iv) collection, management and maintenance of all supporting maps, surveys and other data; (v) strategic planning, detailed operational planning and feasibility assessments; (vi) preparation of background information documents for stakeholder communications; (vi) implementation of targeted stakeholder communications and public participation processes; (vii) surveys of protected area boundaries and facilitating formal proclamation processes; (viii) development and implementation of innovative financing mechanisms and tools to secure sustainable funding for the expanded protected area system; and (ix) development and maintenance of trans-boundary conservation/protected area partnerships.

The outputs necessary to achieve this outcome are described below.

Output 1.1 The institutional capacity to plan and implement protected area expansion is established and strengthened

Work under this output is directed towards developing the enabling institutional, policy, planning and knowledge management framework for protected area expansion. It envisaged that a dedicated team within the organisational structure of MINAMB - comprising at least 2-3 professional staff and 1 administrative staff - be established, resourced and adequately trained. Initially the focus of the unit will be on developing a medium-term strategic plan to guide the implementation of PA expansion activities that will meet the targets identified in the PLERNACA. It will then undertake detailed assessments of the targeted priority areas for expansion and prepare more detailed roll-out programmes for each of the targeted areas. Information collated and collected during this preparatory phase will be hosted and maintained in an Information Management System (to be developed with the assistance of this project).

The following activities will be undertaken in this output:

- Establish, and recruit staff for, a professional PA expansion team in MINAMB. The skills, competencies and experience of unit staff may include inter alia: conservation planning; GIS; biodiversity survey; protected area planning; public participation (in conservation sector); legal (in conservation sector); aerial survey; land use planning; and use zone mapping.

- Supplement the staff skills and knowledge with specialised professional short-course programmes (e.g. conservation planning software, field and aerial survey techniques, park boundary surveys with differential GPS, TFCA governance, etc.)

- Secure adequate office space for the PA expansion team, and procure basic furnishings for this office (tables, chairs, desks, cupboards, filing system, etc.).

- Procure and install computers (4 computers), software (e.g. ArcInfo) and associated peripherals (e.g. printers, external HDD) in the office and link all computers to a broadband network (e.g. ADSL, wireless router).

- Procure a 4x4 pickup truck equipped with lockable tonneau covers, bullbar, winch, tow bar and spotlights.

- Prepare a medium-term strategic plan for PA expansion that aligns with the targets identified in the PLERNACA.

- Support the implementation of detailed site-specific field and aerial survey work (e.g. assessments of vegetation cover, habitats, wildlife populations, infrastructure, land uses, etc.) in the high priority areas targeted for PA expansion.

- Prepare detailed feasibility assessments, and develop detailed PA expansion roll-out programmes, for each of the high priority areas targeted for PA expansion.

- Design, populate, host and maintain an electronic information management system for all data supporting the PA expansion programme.

- Initiate and maintain working partnerships with counterpart agencies in adjacent countries to improve the benefits associated with Angola’s involvement in trans-boundary conservation/protected area initiatives (i.e. KAZA, Iona-Skeleton Coast TFCA, Liuwa Plain-Kameia TFCA, Maiombe Forest TFCA), and with focus on peer-assist exchange.

The implementation of the activities under this output will initially be coordinated by the Project Coordinator, with the technical support of the Project Officer (PO), and in close collaboration with MINAMB. MINAMB will recruit and pay the salaries and running costs of the PA expansion team members (they may be appointed from the existing staff complement or especially recruited for the purpose), with the exception of the National Project Coordinator (PC) and the Administrative-Financial Assistant (AFA), who will be paid from GEF resources. The GEF resources will be used to support the functionality and operations of the team and for availing technical assistance through consultancies. Once the team is established and operational, it is envisaged that the planning, field surveys and information management activities will be directly coordinated by the unit, with specialist support contracted in as and where required.

Output 1.2 A protected area expansion programme is effectively implemented

Work under this output is directed towards implementing the protected area expansion roll-out of programme in each of the targeted priority areas (see Output 2.1 (viii) above). The three newly proclaimed PAs, i.e. the two PAs of the ‘Mavinga-Luiana-Luengue’ Complex and Maiombe National Park, will be the first priority areas, followed by others in the proclamation pipeline. Activities under this output have been designed to take new PAs through a step-wise proclamation and start-up process. The steps will apply to specific sites, according to their “point of departure” in this regard. E.g. if a PA is already proclaimed, activity “viii” may not apply. It would however apply, if the implementation of the steps recommends that the boundaries be revised, in which case the redefinition of boundaries will require legal sanctioning through re-classification. In any case, the proposed boundaries of each priority area will be defined and mapped at the appropriate scale (if not yet done), and a descriptive profile (habitats, species, heritage values, proposed tourism and recreational developments, etc.) prepared. The proposed zonation and the institutional, operational and financial requirements for the management of the priority area will also be identified. This contextual information (i.e. proposed boundaries, conservation values, proposed development/use and proposed institutional arrangements for its management) for each priority area will then be packaged into a ‘Background Information Document’. A stakeholder consultation and communication programme will be developed and implemented for each priority area to obtain input into the proposal to establish, or expand an existing, PA. Once agreement has been reached, the park boundaries will then be formally surveyed, a proclamation notice drafted and the formal process of proclamation facilitated.

For each targeted priority area, the following activities will be undertaken:

- Preliminarily define and map the proposed boundaries of the protected area;

- Develop and produce a Background Information Document (BID) about Government’s intent to establish a protected area. This may include information on: the proposed boundaries of the park; the draft regulations for the park; the institutional arrangements for the park; the consultation processes to be undertaken in park establishment; the proposed zonation of uses in the park; the potential impacts of the park on any land tenure and use rights; the opportunities and benefits of the park, including for communities living in/around the PA; a brief assessment of ecosystem services that will be rendered by the PA and the importance of these services for the country; the proposed timelines for implementation; and key contact details. Social and environmental safeguards will apply in all processes that lead up to the demarcation of new PAs (refer to Box 2 for an outline of policy principles and to Annex 7 for UNDP’s Environmental and Social Screening Document applied to this project).

- Develop and implement a focused public participation program with individuals and communities with land tenure and use rights in and around the targeted area in order to communicate the intent to establish the national park, to address any key issues and concerns, and to obtain structured inputs and comments on the proposed boundaries, use zonation and regulations.

- Implement a focused consultation and negotiation process with affected institutional stakeholders (e.g. entities in charge of agriculture, forestry, extractives industries oil, mining, energy, water, tourism, as well as provincial and governments and local consultation committees) to address any key issues and concerns, and agree on the boundaries, use zoning and regulations of the park.

- Review all the comments and inputs from all stakeholders (i.e. individuals, communities and institutions) and amend and finalize the boundaries, use zones and regulations of the protected area.

- Survey the boundaries, and prepare survey diagrams, for the protected area.

- Package the final park boundary description (with accompanying survey diagrams), use zone map and final draft regulations for adoption by MINAMB.

- Facilitate and support the formal proclamation process.

MINAMB will, with the support of the Project Coordinator, national and UNDP project staff, take the overall leadership role in the establishment process for each protected area. The project will facilitate the preparation of the detailed technical inputs, but final responsibility for following through with the final proclamation process remains with the government. The technical inputs will include: (a) preliminarily identifying the proposed PA boundaries; (b) proposing the spatial distribution of use zones for the PA; (c) providing technical inputs into the draft regulations for the PA; (d) reviewing stakeholder inputs and - based on these inputs - finalize the PA boundaries, use zones and regulations. It is envisaged that the following consultants will be contracted to support the work of the unit: (a) a communications company to design and produce the requisite communications materials; (b) a national independent mediator to develop and implement the local and institutional stakeholder consultation process; (c) a surveying firm to survey the PA boundaries and prepare survey diagrams; and (d) a national legal advisor to prepare and draft the PA regulations.

Output 1.3 The financial sustainability of the expanded protected area network is improved

Work under this output is directed towards developing the enabling financial and legal framework for protected area expansion. The activities in the output will focus on building the financial capacity of MINAMB, and supporting the mobilization of financial resources for an expanded protected area system. It will specifically assist the MINAMB in improving the efficiencies of their financial and business management systems, and diversifying their sources of finance for the protected area system.

The following activities will be undertaken in this output:

- Evaluate the current financial baseline for the current protected area system.

- Using financial planning tools (e.g. scenario logic), qualify and quantify the projected financial needs for an expanded protected area system under different management scenarios (e.g. ‘current’, ‘basic’ and ‘optimal’). The products from this activity will feed into the preparation of budgetary requests to central government and should be reviewed and revised annually, as the PA operationalisation process progresses in Angola, both at the site and system’s levels.

- Identify and describe the critical activities that would be required to: improve the current levels of investment in protected areas; mobilize additional financial resources for the protected area system; strengthen financial management systems; and improve business planning capabilities.

- Identify practical mechanisms to improve revenue streams for protected areas. This may include increasing the current income from conventional financial sources (i.e. government grants, fines, donor funding, and entry fees) as well as developing new funding sources (e.g. user permits, tourism/recreation concessions, biodiversity offsets, and trust funds).

- Provide ongoing technical support and advice to MINAMB on the cost-effective use of financial and business planning tools in: (i) medium-term and annual budget planning; (ii) financial management systems; (iii) financial control mechanisms; and (iv) annual auditing.

- Procure and install key equipment and software to improve financial management capabilities (computers, printers, financial management software) in MINAMB.

- Facilitate financial management training and skills development (including a staff exchange/mentoring partnership with counterpart regional conservation agencies) for key responsible staff in MINAMB.

- Review and update the enabling policy, legislative and regulatory framework for the sustainable financing of protected areas, including, among other aspects, legislation for securing a permanent national budget for PAs.

- Pilot the development, marketing and implementation of a system of entry and other user fees for protected areas in Angola. This may include inter alia: implementing differential pricing; establishing pricing structures; developing marketing products and materials; initiating user fee collection systems; establishing controlled entry points; and designing and implementing compliance and monitoring systems.

- Prepare and present a business case to advocate an incremental increase of national budget allocations for protected areas.

- Support donor management processes, including: targeting potential funders for projects, preparing detailed project proposals, liaising with different funders, and building working partnerships with funding agencies/ institutions.

- Pilot the development of a tourism/recreation concession in a newly proclaimed protected area.

The implementation of activities under this output will be coordinated by the Project Coordinator - with technical support from the PO – and implemented in close cooperation with the Park Administrator, Provincial governments and MINAMB.

A national financial planning firm will be contracted to: provide technical financial support; develop financial protocols, policies and systems; identify financial hardware, software and infrastructure requirements; facilitate medium-term and annual budgeting; implement financial management training and skills development programmes; facilitating auditing and financial controls; preparing a business case for an increase in investment in protected areas; and developing and costing projects for donor funding. The company will work in close collaboration with MINAMB, the Ministry of Planning and the Ministry of Finance.

An international (regional) nature-based tourism development specialist will be contracted to: support the determination of pricing structures for protected areas; design and support the piloting of a tourism/recreation concessioning process; and provide planning and technical support in the implementation a range of entry and other user fees.

MINAMB will be responsible for inter alia: approval and adoption of financial policies, procedures and protocols; implementing financial controls; approval of medium-term and annual budgets; piloting entry and other user fees in protected areas; presenting the business case to the Ministry of Planning, Ministry of Finance and the Council of Minister, with the aim of motivating for an increased investment in protected areas; installation and maintenance of financial equipment and software; marketing of pricing structures for protected areas; building and sustaining working relationships with donor agencies; and managing tourism/recreation concessions. The latter will be done in close collaboration with the Ministry of Tourism (Ministério de Hotelaria e Turismo).

#### Component 2. Operationalising PA sites

Rehabilitating, and improving the management of, three existing National Parks (Cangandala, Bicuar and Quiçama)

Work under this outcome is focused on supporting the rehabilitation and management of 3 National Parks - Quiçama, Cangandala and Bicuar.  GEF investments under this outcome will be directed towards supplementing the governments’ baseline investments in each of the three targeted national parks.

While each park has its own unique challenges and needs (see the detailed status reports for each park in the Technical Reports in Annex 4), the GEF-funded support for the rehabilitation, and improved management, of each national park will  typically be structured around four strategic areas of intervention:

- establish, equip, train and resource an initial basic staff complement in the park;

- renovate and construct basic accommodation, infrastructure and services to house, and support the operations of, this park staff complement;

- develop a utilitarian, but functional, park knowledge and management planning system to guide and direct the park operations; and

- establish the capacity and governance mechanisms to enable a constructive engagement with the local communities living in, and using the parks natural resources.

The table below provides an overview of the generic activities to be implemented in the three national parks for each of these strategic interventions areas (the park-specific interventions to be supported in each park are further described under Outputs 2.1 – 2.3 below):

Box 3. Standard Activities for existing PAs

| - Strategic intervention | - Description of generic activities to be supported using GEF resources | - Description of generic implementation arrangements for activities |
| --- | --- | --- |
| - 1. Establish, equip, train and resource park staff. | - Developing a park organogram (including the preparation of job descriptions for each post). - Supporting the recruitment of a basic park staff complement. - Facilitating the basic training (including: basic conservation biology; wildlife population ecology; PA management principles; monitoring and data collection; conservation legislation; law enforcement; equipment and infrastructure maintenance; community liaison and public relations; first aid; driving; etc.) of all park ranger staff at Catalangombe School for Rangers. - Facilitating specialist training of key park administrative and senior management staff (including: leading a participatory approach and conflict resolution; PA governance; computers literacy; data management); - Procuring staff uniforms and staff safety and camping equipment (as required), including: protective clothing; tents; sleeping bags; backpacks; water bottles; first aid supplies; GPS; utensils and torches. - Procurement of park vehicles (including: 4x4 vehicles, equipped with lockable tonneau covers, bullbar, winch, tow bar and spotlights; 4x4 5-ton flat-bed vehicles; and motor/quadbikes). The most essential equipment will be financed from GEF. Other from co-financing. - Formalising and implementing a programme of staff exchange, mentoring, training, technical and professional assistance. | The implementation of activities under this output will be coordinated by the Project Coordinator - with technical support from the PO – and implemented in close cooperation with the Park Administrator and MINAMB. The park staff training programmes will be led by the Project Coordinator with technical support from the PO. Training services will be contracted regionally. The employment costs of park staff will be financed by the Government, while the initial costs of staff equipment and training will be supported through the project funds. |
| - 2. Renovate and construct basic accommodation, infrastructure and services for park management. | (i) Supporting the construction, renovation, construction and landscaping of: staff accommodation; administrative offices; gate complexes; storage facilities and/or workshops. - Facilitating the establishment of potable water supplies for the staff accommodation and administrative facilities and installation of water pump, water treatment facilities, water tanks and supply of water pipes and connections to all buildings. - Assisting in the generation, transmission, distribution and storage of electricity to accommodation and office facilities, with a focus on the use of sustainable energy options (e.g. photovoltaic system, wind turbine), wherever practicable. - Supporting the installation and plumbing of onsite sewerage and solid waste treatment facilities, with a focus on the use of sustainable, low-maintenance waste treatment options, wherever practicable. - Procurement and installation of high capacity heavy-duty bunded bulk (>5000l) steel tanks for diesel. Supplied by the project in year 1. Thereafter co-financed. - Facilitating the development, procurement and maintenance of a ‘turnkey’ voice and data radio and satellite communication system. - Procurement and installation of computers, and linked peripherals (e.g. printer, external HDD). | The implementation of activities under this output will be coordinated by the Project Coordinator - with technical support from the PO – and implemented in close cooperation with the Park Administrator and MINAMB. MINAMB will guide and facilitate any EIA processes that may be required. Construction and services installation work in the park will be done through the contractual services of an architectural/civil engineering firm, under the monitoring and oversight of the Project Coordinator and the Park Administrator. The Project Coordinator and Park Administrator will, with the technical support of the PO, be responsible for procurement and the oversight and installation of services and equipment. While project funds will support basic essential infrastructure, services and equipment, most of these costs are however expected to be covered through government grant funding and other partner donor agency funding. |
| - 3. Develop a park knowledge and management planning system | - Implementing requisite survey/mapping work in support of park management planning (including: mapping of threats; habitat mapping; land use mapping; surface and ground water surveys; profiling uses and users; game surveys) - Collating all park information (electronic and/or hard copy data, reports, maps, images, etc.) into a park database. - Preparing a comprehensive medium-term strategic management plan for the park (including among other aspects, the re-evaluation of park limits in accordance with existing situation, park zoning, law enforcement plan, permanent mecanisms for securing stakeholders' representation in decision making processes, identification of threats and issues, identifying conservation priorities and study and testing of management options, monitoring plans, etc). - Preparing the requisite subsidiary plans for the park (including subsidiary plans for: game management; reintroduction options, in accordance with standards as defined in the IUCN reintroduction guidelines; fire management; human-wildlife conflict management; livestock management; water supply management; tourism and recreational development, and revenue generating mechanisms). - Supporting the process of preparing a detailed annual plan of operation (AOP), and associated annual budget, for the park. - Facilitating | - The implementation of activities under this output will be coordinated by the Project Coordinator - with technical support from the PO – and implemented in close cooperation with the Park Administrator and MINAMB. - The Project Coordinator and Park Administrator will, with the technical support of the PO, be responsible for overseeing the preparation of the park database, the management plans, subsidiary plans and annual operation plan for each PA. - The preparation of the studies and plans will primarily be done through contractual services of national/regional experts, and with the help of regional counterpart conservation agencies. - A local participative process will be undertaken in the iterative drafting of the management plan, including hosting issue-based meetings with local communities living in the park as well as with representatives of the provincial and municipal governments. - The national adoption of the Park management plans will be led by MINAMB, in accordance with existing policies, procedures and legislation. |
| - 4. Establish local stakeholder engagement capacity, and develop cooperative governance mechanisms | - Mapping and profiling the people currently living in (and immediately adjacent to) the park. - Identifying the current governance structures and their functioning (i.e. assessing the power relationships of the various interest groups to determine patterns of resource use) in the local communities living in the park. - Surveying the numbers, spatial/temporal distribution and ownership of all livestock (cattle, goats, goats, sheep) living in and/or using the park for grazing/browsing. - Qualifying and quantifying the extent and impacts of livestock and fisheries activities on park species, habitats and ecosystem functioning. - Surveying and characterising illegal activities occurring in the park. - Surveying attitudes of local communities to the park, and identifying key issues of concern. - Developing appropriate attitudes of park staff towards local people, replacing the traditional ‘police’ role with a more cooperative and collaborative role. - Initiating genuine and open dialogue with the community, and community representatives (i.e. sobas and municipal administrators) to reduce stereotypes, increase understanding and arrive at mutually acceptable ways forward. - Establishing formal structures that can inter alia: facilitate community and local government participation in the park management decision-making affecting local communities; agree on regulations required to control community access to park natural resources; enforce tenure and natural resource use agreements between the community and park management; and provide an accessible and transparent dispute-resolution mechanism. - Identifying and facilitating conservation- and tourism-related employment opportunities for members of local communities living in, and adjacent to, the park. - Identifying and developing opportunities for alternative livelihoods in local communities living in the park as a means of offsetting the impacts of any resource use restrictions and improving diversification of household income. - Training of community members in support of their participation in either employment or alternative livelihood opportunities. - Implementing an ongoing communication and education programme in communities and specific targeted stakeholders. | - The implementation of activities under this output will be coordinated by the Project Coordinator - with technical support from the PO – and implemented in close cooperation with the Park Administrator and MINAMB. - The Project Coordinator will contract specialist service providers to undertake the requisite survey and mapping work. The Project Coordinator may contract influential and respected local residents to guide, advise and assist the park in its ongoing relations with park communities. - In collaboration with the Soba and the local government administrators, the Project Coordinator and Park Administrator will establish, constitute and host the cooperative governance structure for the park. The capacity of park staff for community relations will be developed, in part, through mentoring and short course training programmes that are contracted as and when required. |

Although this Component has been originally designed for operationalising three existing PAs (Quiçama, Cangandala and Bicuar), up to 10% of its funding may be assigned to initial PA operationalisation actions in a newly created PA that MINAMB considers priority, in particular Maoimbe National Park in Cabinda Province. This proposal stems from an explicit request from government, made after the initial GEF submission. Funding for operationalising the park through Component 2 of this project will be restricted to complementary activities, given that the area is already benefitting from operationalisation activities under a newly approved FAO initiative under its Technical Cooperation Programme (TCP), which is described in the financial baseline chapter further up. Maiombe is a relatively small PA within the Angolan context, and several studies on the areas’ ecology and conditions have already been carried out. It would only require a few complementary funds to have minimum management on the ground. Activities to be co-supported by this project in Maiombe will focus primarily on needs assessments, aspects of management planning that are not yet financed by other partners, and the identification of human-wildlife conflict hotspots (another priority identified by MINAMB for the Complex, as well as activities of operacionalisation, building capacity of park staff and engajement of communities). Any proposal on how such activities can be accommodated within the project strategy will need to be carefully considered at project inception, while maintaining the bulk of budgetary envelopes for key activities already selected for Quiçama, Cangandala and Bicuar. Also, these complementary activities would need to planned: (i) in tandem with activities foreseen under Output 1.2 (A protected area expansion programme is effectively implemented), under which Maiombe National Park is mentioned as one of the ‘first priority areas’ for implementing a ‘step-wise proclamation and start-up process’; and (ii) as complementary activities to existing initiative already supporting the strengthening of the area.

With respect to existing sites on focus under this Component, the individual outputs necessary to achieve this outcome are described below.

Output 2.1 Rehabilitate, and improve the management of, Quiçama National Park.

The generic activities for each strategic intervention (see table above) will thus be further adapted as follows for Quiçama National Park:

- Establish, equip, train and resource park staff – Work under this strategic intervention would assume that initially the staff complement should comprise at least: 1 park administrator; 1 deputy administrator; 3 senior rangers; 30 rangers; 1 ecologist, 9 gate guards; 1 administrative assistant; and 2 general assistants (47 staff). The following additional vehicles will need to be procured: four 4x4 pickup trucks; one boat; one grader; one 4x4 flat-bed truck; and 2 motorbikes.

- Renovate and construct basic accommodation, infrastructure and services for park management – Work under this strategic intervention would include: (a) an assessment of the feasibility of establishing a new park headquarters at either Sangano, Cabo Ledo or at other appropriate location as per decision by MINAMB; (b) establishment of two gate outposts at Barra do Cuanza and Mucolo; (c) upgrading of the facilities at Caua to enable the establishment of a community tourism operation, if feasible; and (d) the repair and maintenance of key park roads. Infrastructure needed for a new park HQ (if feasible) would include construction of: residential accommodation for staff; an office complex; storerooms and garages. Infrastructure needed for the two gate outposts would include: accommodation; ablutions; gate structure; parking; storeroom; communications; and water, electricity and sewage services. The existing buildings and services at Caua will then need to be audited to establish their efficacy for conversion into tourism facilities and through the best recommended modalities. The maintenance and repair requirements for the road network will need to be assessed and costed. The actual financing of the maintenance and repair for the road network will be co-financed.

- Develop a park knowledge and management planning system - Work under this strategic intervention will specifically address issues arising out of conflicting land uses in and around the park, and the impacts of these on the integrity of the park. In some instances, where irreversible damage has occurred, these areas will need to be deproclaimed. This work will start through a concerted zoning exercise that will both feed into the management planning for the park and a business plan for how the use of the park’s area can generate revenue, given its touristic potential. The prospect for nature-based concessions that are compatible with the park’s overall conservation objective will also be assessed. The conservation management objectives for the SPA and the development of special protection measures for areas of high conservation value (e.g. river mouths of the Kwanza and Longa rivers, the southern flank of the park and some of the coastal areas) in the park will also need attention.

- Establish local stakeholder engagement capacity, and develop cooperative governance mechanisms - Special attention will be given in this strategic intervention to the establishment of multi-sectorial consultative forums to address the issues associated with ongoing conflicts over illegal land use and development in the park.

Output 2.2 Rehabilitate, and improve the management of, Cangandala National Park

The generic activities for each strategic intervention (see table above) will thus be further adapted as follows for Cangandala National Park:

- Establish, equip, train and resource park staff – Work under this strategic intervention would assume that initially the staff complement should ideally comprise at least: 1 administrator; 2 senior fiscais; 20 fiscais and gate guards; 1 administrative assistant; 1 general assistant; and 1 ecologist. The current complement of 18 giant sable ‘shepherds’ will need to be integrated into the staff organogram and a priority of the project will thus be to prioritise their training and provision of proper equipment (uniforms and safety equipment). Special attention will be given to strengthening the enforcement capacity in the park. The following additional vehicles will need to be procured: two 4x4 pickup trucks; one tractor; and 4 quad-motorbikes in addition to those already budgeted for under the Total Budget and Workplan for this project (with government co-finance).

- Renovate and construct basic accommodation, infrastructure and services for park management – Work under this strategic intervention will specifically focus on securing the park boundary with game-proof fencing in order to ensure adequate protection of the remnant population of Giant Sable. The pros and cons of the proposed model with respect to fences, or other means to be considered, should be considered only after careful study. It will also include the construction/ renovation/ expansion of the office and accommodation facilities (and associated bulk services) at Bola Cachasse and expanding the network of ranger outposts. Any urgent work will be financed by the project, but efforts will be made to secure co-financing, including through sponsors.

- Develop a park knowledge and management planning system – Special attention will be given in this strategic intervention area to the effective conservation of the endemic and highly threatened Giant Sable. Opportunities to rationalise the park boundaries to: (a) reduce the impacts of the two provincial roads passing through the park; and (b) secure access to the Cuqui River, will also be addressed as a priority.

- Establish local stakeholder engagement capacity, and develop cooperative governance mechanisms - special attention will be given to the integration of community-based ‘giant sable shepherds’ into the park management structure. The working relationship between the Kissama Foundation (and its partners) and park management will also be strengthened if the current arrangements with respect to the sheppard’s project will continue. Activities under this area of intervention will also be directed towards developing more sustainable approaches to the provision of energy and heating in local communities in order to reduce the impacts of high levels of fuel-wood collection and poaching in the park, and for the engagement of communities in alternative livelihoods activities. In addition, mechanisms to improve the partnerships with national and provincial enforcement agencies will be strengthened.

Output 2.3 Rehabilitate, and improve the management of, Bicuar National Park

The generic activities for each strategic intervention (see table above) will thus be further adapted as follows for Bicuar National Park:

- Establish, equip, train and resource park staff – Work under this strategic intervention will be focused on the training, up-skilling and equipping of the existing staff complement, notably the fiscais and administrator. Special attention will also be paid to ensuring that the existing fiscais are adequately equipped (uniforms and safety equipment) and that a functional fleet of management vehicles is in place in the park and being regularly maintained (at least four 4x4 pickup trucks; one grader; one tractor; one bush-cutter and 6 motor/quad-bikes) in addition to those already budgeted for under the Total Budget and Workplan for this project (with government co-finance).

- Renovate and construct basic accommodation, infrastructure and services for park management, only if and when needed – Work under this strategic intervention will specifically focus on demarcating and securing the park boundary. Physical measures to restock of certain wildlife species in the park may be considered, though only after a more thorough study based on international criteria and standards for fauna reintroduction, as published by the IUNC’s Re-Introduction Specialist Group (RSG) of the Species Survival Commission (SSC).

- Develop a park knowledge and management planning system – Special attention will be given in this strategic intervention area to improving the management of human-wildlife conflicts and livestock grazing in and around the park. Opportunities to expand the park boundaries to better secure corridors for wildlife migrations and movement will also be specifically addressed under this activity.

- Establish local stakeholder engagement capacity, and develop cooperative governance mechanisms - special attention will be given to collaboratively developing a regulated and well controlled programme for livestock grazing in the park and for the engagement of communities in alternative livelihoods activities.

### Project Risks

Project risks and risk mitigation measures are described below. Refer to Annex 3 for the Guiding Risk Assessment Matrix.

| Identified Risks and Category | Impact | Likelihood | Risk Assessment | Mitigation Measures |
| --- | --- | --- | --- | --- |
| POLITICAL Capacities at different levels of government increase at a slower pace than required by the needs of the PA system | High | Likely | High | The project forms an integral part of a broader and more extensive programme to strengthen the capacity of MINAMB to more effectively administer the network of protected areas in Angola. This nationally co-ordinated programme will seek to achieve this through a long-term and three-tiered capacity-building approach (i.e. improving systemic, institutional and individual capacities). This project will focus on capacitating MINAMB at two levels of intervention. At the institutional level, the project will support the roll-out of a structured programme of protected area expansion and consolidation in MINAMB. This will include strengthening the financial sustainability of the protected area system to meet the needs of an expanded network of protected areas. At the park level, the project will further support MINAMB in rehabilitating, and improving the management of 3 National Parks - Quissama, Cangandala and Bicuar. These activities have been designed to build on, and complement, other strategic investments in building the capacity of MINAMB, including: (i) The GEF-EU funded National Biodiversity Project, which will develop the capacity in MINAMB to prepare a strategic business planning framework for the protected area system, develop an organisational structure and functional staffing complement for the protected area system, and prepare detailed implementation plans for the rehabilitation of national parks and strict nature reserves; and (ii) The Environmental Sector Support Project (ESSP), financed from a loan from the African Development Fund (ADF), will further develop the capacity in MINAMB by strengthening the legislative and regulatory framework for protected areas; developing infrastructure and procuring equipment for protected area agencies; and piloting best practices in biodiversity conservation practice in demonstration sites. |
| Strategic Attitudinal rigidities amongst the local populace viz. PAs inhibit efforts to change practices that degrade natural resources and threaten biodiversity | High | Likely | High | In component 1, the project will facilitate the development and implementation of a comprehensive stakeholder consultation and communication programme for each priority area targeted for expansion to obtain input into the proposal to establish, or expand an existing, PA The active involvement of communities living within and around existing PAs in the management of these areas is still in its embryonic stage in Angola. Component 2 will thus include an urgent focus on the evaluation of resource use conflicts and ensuring effective communication with local communities to resolve immediate problems, and to plan longer-term mitigation measures. The project will also create the enabling conditions for communities to be represented on park management boards - giving them a voice as to how these parks are being managed. |
| STRATEGIC The Government of Angola assigns less priority and limited financial support for PA expansion, rehabilitation, and operational management | High | Moderately likely | Medium | During project preparation, national and provincial governments have expressed strong political and institutional support for the project proposal. During project implementation, extensive consultations with all stakeholders with a sound communications strategy will develop a strong supportive community and continued high-level political support for the project. Furthermore, the development and effective implementation of co-management models with local stakeholders (local communities, local authorities and the tourism sector) will strengthen compliance with the management plans and also oblige MINAMB to constructively engage with the relevant sectors and communities in order to achieve PA management effectiveness. Through this project MINAMB will pilot and strengthen its communications capabilities and improve its enforcement capacities through community participation and NGO and local government engagement. Finally, the project will invest in maintaining the high level political support to ensure that the PA agenda continues to grow in prominence and as a priority within the national development paradigm. |
| STRATEGIC Land tenure and inter-sectorial conflict may hamper the rehabilitation, consolidation and expansion of PAs. | Moderate | Moderately likely | Medium | In Component 2, rehabilitation activities will include zonation and conflict resolution mechanisms (to be implemented with the full involvement of local communities) as a means to address potential land conflict risks. Clear land use zonation and management arrangements will be developed in order to ensure that the rights and responsibilities of each land tenure holder are clearly defined and effectively enforced. With the exception of the Afro-montane forests, all of the proposed new PAs are in areas of low population density and low opportunity cost of land. |
| STRATEGIC The process of defining the boundaries of protected areas, and of later demarcating them on the ground, may result in unplanned situations where the resettlement of populations may need to be considered | Moderate | Unlikely | Low | Currently, no resettlement of resident populations in or around protected areas is planned in connection with the establishment of new areas, nor with the operationalization of existing ones. Yet, should the circumstances change, UNDP has put in place safeguards to avoid and deal with the issue involuntary resettlements, as follows: All project activities that relate to boundary demarcation will strictly abide by the GEF's minimum standards on resettlements. These are described in the GEF document titled “GEF's Policy on Agency Minimum Standards on Environmental and Social Safeguards” (or the "Safeguards Policy"). A set of principles and applicable measures will be adopted by MINAMB in the context of this project for ensuring compliance with the GEF's Safeguards Policy, and adherence to these requirements will be monitored by UNDP: (1) MINAMB will seek to avoid any resettlement of populations and to find alternatives, as a key guiding principle. (2) Where it is not feasible to avoid resettlement of resident populations, a detailed resettlement plan will be developed in full consultation with the affected populations with the support of international experts.. (3) MINAMB will ensure that the affected populations will be assisted in improving or at least restoring their livelihoods and standard of living in real terms relative to pre-displacement levels or to levels prevailing prior to the beginning of the project whichever is higher. |
| ENVIRONMENTAL Climate change will exacerbate habitat fragmentation in the terrestrial ecosystems of Angola | Low | Moderately likely | Low | This project will establish landscape scale buffer areas and where possible, corridors connecting PAs. These buffer zones and corridors can act as a safeguard for PAs against the undesired effects of climate change by allowing biodiversity to alter distribution patterns and even migrate in response to climate change effects. Engagement with local communities to encourage the adoption of mitigation adaptation measures to - for example, reduce demands on firewood and charcoal - will form part of the stakeholder engagement strategy of Component 2. |

### Cost-effectiveness

At PIF stage, UNDP indicated that the current developments in the PA agenda in Angola represented an opportune moment to strengthen the country’s PA system as a whole; and that the proposed intervention would effectively ensure that the PA network would fulfil its purpose as a storehouse of protected biodiversity while safeguarding natural capital vital to development (including ecosystem services, such as water provisioning, and future tourism development potential). This continues to be valid at this stage of the project. Although the two-pronged objective, targeting both PA expansion and rehabilitation, may still seem ambitious at this juncture, a combined approach is critical given the current reality. Here is why:

First, it is necessary to increase PA management effectiveness of existing parks by taking immediate, pragmatic action on-the-ground to address threats. This should not be postponed. Second, the areas identified for PA expansion in the PLERNACA have been selected based on the following criteria: (1) importance (uniqueness, irreplaceability); (2) urgency (vulnerability, threat); and (3) opportunity (low societal cost of setting land aside for conservation).

Notably, the opportunity cost of land in Angola is in the increase. There is currently a unique window of opportunity to establish the planned new protected areas—which is likely to be foreclosed in the future. Angola’s economy is growing fast. Although the country faces severe social and economic problems, and remains a LDC, the fiscal situation is improving.

PPG finance assessments have shown that investments in PA management are increasing. Yet, there is a need to develop institutional capacities and know-how for PA management and cost effective management solutions, to ensure that these investments yield solid environmental benefits. The project will address this need and by doing so, it will enhance the sustainability and the effectiveness of the PA system overall.

- The project is considered cost-effective for the following primary reasons:

It is estimated that the initial (i.e. over a period of the first ~3-4 years) capital expenditure costs and operating costs of establishing a basic, functional administrative structure for each national park in Angola is in the range US$4 to US$12 /ha/annum. Once an administrative structure is in place however, the ongoing capital and operational costs of sustaining this administrative capacity are significantly reduced to levels of ~US$1 to US$3/ha/annum beyond year 4. So, a catalytic investment by GEF and co-financiers in the initial start-up costs of establishing park management capacity in existing national parks will reduce the recurrent costs to government of maintaining this investment (by a factor of ~4).

Project support towards initiating a process of building a collaborative and cooperative relationship between targeted national parks and the local (municipal and provincial) government and communities living in the area, will yield both long-term conservation benefits (e.g. mitigating impacts on park habitats through agreeing on, and enforcing : controls on access of livestock to grazing resources; access for wildlife to natural water points; regulations on the residential footprint; controls on livestock numbers) and an incremental improvement in the living conditions of communities living in the park (e.g. health services, educational facilities, safety and security).

A comparatively small investment by the project in developing an output-based, results-oriented management system for the PA expansion agenda will ensure that it follows an informed process with good prospects for the sustainability of newly established PAs as well as those in the pipeline. This also includes tangible progress in addressing the issue of PA finance from both costs and revenue generating aspects.

Finally, the project is learning lessons from establishing the staff complement, infrastructure, services, equipment and park planning products in Iona National Park through the ‘Iona Project’. This will be used to further improve the cost-effectiveness of establishing or strengthening park administrative structures in other Angolan protected areas. Both GEF supported interventions will form part of a nascent ‘PA Programme’ for Angola.

### Project consistency with national priorities/plans:

The project will contribute to implementing Sub-Programme II (‘Protection of biodiversity, flora, terrestrial and marine fauna’) of the Programa Nacional de Gestão Ambiental (PNGA, 2009). It is directly aligned with the objectives and activities defined under the Sub-Programme II Project: ‘Restructuring the system of protected areas’. This includes: identifying the current pressures, and their impacts, on protected areas (objective 1); conducting rapid assessments and inventories of biodiversity in protected areas (objective 2); evaluating the current state of conservation of protected areas, and defining their infrastructural and staffing needs (objective 3); developing a management model for protected areas (objective 4); and developing partnerships in the rehabilitation of protected areas (objective 5).

The project is consistent with Objectives C1 (‘Re-assess the status of the existing conservation areas and their infrastructure ...’), C2 (‘Rehabilitate the conservation areas and their infrastructure ...’) and F1 (‘Embark on vocational training and capacity building actions for Angolan officials ...’) of the National Biodiversity Strategy and Action Plan (NBSAP 2007-2012). The project will specifically contribute to addressing the following priority actions identified in the NBSAP action plan: Action C1.1 (assess current status of biodiversity in conservation areas); Action C1.2 (rationalise, if necessary, the boundaries of the current conservation areas); Action C3.1 (rehabilitate existing conservation areas); Action C3.2 (prepare management plans for the rationalisation and restoration of conservation areas); Action C3.3 (assess the status of communities living in and around conservation areas); Action C4.1 (employ, train and capacitate conservation area staff) and Action F1.2 (provide basic and vocational training). Although under revision, these NBSAP objectives are expected to remain largely valid.

The project is closely aligned with Objectives 2.1 and 4.1 of the National Policy on Forest, Wildlife and Conservation Areas (2010). Objective 2.1 of the policy identifies the strategies needed for ‘the upgrading and rehabilitation of the conservation areas’. The project will seek to pilot the implementation of strategies (i) – (iv) in the rehabilitation of Iona NP. Objective 4.1 of the policy emphasises the requirements for ‘improving’ and ‘harmonising’ the national institution/s responsible for the planning and management of conservation areas. The project will support the implementation of strategies (ii) and (v) in supporting the establishment of functional PA managing entities in Angola.

The project will directly support the government in implementing elements of the recently approved Plano Estratégico da Rede Nacional de Áreas de Conservação de Angola (PLERNACA, 2011). It will support the following activities listed in the plan: (i) development of national policies for protected areas (activity 7.1); (ii) establishment, equipping and funding of Angola’s PA managing entities (activity 7.3.3), especially in respect of the staffing complement for protected areas; (iii) employing and deploying a core of fiscais in protected areas (activity 7.4); (iv) capacity building of protected area staff (activity 7.5.1); (v) facilitating involvement of local communities in protected areas (activities 7.5.2 and 7.6.1); (vi) strategic planning for the protected area system (activity 7.11); and (vii)  management planning for protected areas (7.12.3 – 7.12.6).

### Country ownership: Country eligibility and Country Drivenness

The Government of Angola signed the United Nations Convention on Biological Diversity (CBD) on 12 June, 1992 and ratified it on the1st of April, 1998. As a party to the CBD, Angola is committed to implement the Programme of Work on Protected Areas (PoWPA) (COP 7, Decision VII/28). The project will specifically contribute to addressing the following PoWPA activities in Component 1: Activities 1.1.4/ 2.1.5/ 2.2.1/ 2.2.2/ 2.2.4/ 3.5.4 (encouraging participation of indigenous and local communities); Activity 1.2.5 (rehabilitating and restoring habitats and degraded ecosystems); Activity 1.3.3 (strengthening collaboration across national boundaries); Activity 1.4.1 (site-based participatory planning); and Activity 1.4.6 (effective management). The project will specifically contribute to addressing the following PoWPA activities in Component 2: Activity 1.5.5 (assess key threats and develop and implement strategies to address threats; Activity 1.4.6 (effective management); and Activity 3.2.1 (capacity needs assessment and capacity building).

The project will assist Angola in making its contribution to the fulfilment of Aichi Targets at the national level. Aichi-inspired targets are being formulated at the national level in connection with the NBSAP revision process. Among them, the following are particularly relevant for the project: a) to fully realise the value of biodiversity and ecosystem services, and incorporate these values into national and local development and poverty reduction strategies (Targets 1 and 2); b) to increase the global terrestrial protected area estate from 12% to 17% and the marine estate from 6% to 10% (Target 11); c) to restore and safeguard key ecosystem services, especially for water, health and livelihoods (Target 14); and d) to strengthen ecosystem resilience to climate change and promote ecosystem-based approaches to climate change adaptation and mitigation (Target 15).

### Sustainability and Replicability

The project has been carefully designed to optimize prospects for improving the sustainability of the system of protected areas in the following areas:

Environmental sustainability will be promoted in the project by catalysing a rational, structured and strategic approach to the rationalisation and rehabilitation of the protected area system in Angola. Protected area rationalisation and rehabilitation efforts will be specifically focused on improving the effectiveness of conservation efforts in protecting the indigenous species, habitats and ecological processes represented in the protected areas. The project will seek to strengthen the enabling systemic and institutional capacity to support the expansion, rationalisation and rehabilitation activities in the protected area system. It will implement, and evaluate the efficacy of, the practical rationalisation and rehabilitation steps required for national parks through the establishment of a simple, but functional, park administration in three national parks: Quiçama, Cangandala and Bicuar. The lessons learnt from the establishment of a park administration in these parks, but also in Iona National Park, will then be used to guide and direct the ongoing rationalisation and rehabilitation activities across the protected area system. An adequately equipped and resourced permanent staff complement in place in priority parks will be capacitated to incrementally address the key threats to the ecological integrity of the park, including irregular occupation of the park’s property, unsustainable levels of grazing by livestock, increasing extent of deforestation, uncontrolled influx of people into the park and increasingly limited availability of water for wildlife.

Institutional sustainability will be achieved by strengthening the MINAMB’s institutional and individual capacities to administer the protected area system, which also includes the role of the newly established Instituto Nacional de Biodiversidade e Áreas de Conservação (INBAC) and the Secretária de Estado para a Biodiversidade e Áreas de Conservação (SEBAC). The overall sustainability of PA managing entities will largely be founded on its capacity to: (i) conceptualise and formulate policies, regulations, strategies and programmes; (ii) implement policies, regulations, strategies and programmes; (iii) engage and build consensus among all stakeholders; (iv) mobilise information and knowledge; and (v) monitor, evaluate, report and learn.

Social sustainability will primarily be enhanced in the project at the level of Quiçama, Cangadala and Bicuar National Parks. The project will support the implementation of a suite of activities in these PAs that will enable the park management team to work with resident communities in collaboratively seeking solutions for improving the balance between the needs of communities and the biodiversity conservation objectives of the park.   The project will also facilitate the establishment and functioning of cooperative governance mechanisms that enable community and local government in park management decision-making processes. At the level of the protected area system, the project may facilitate the employment, and upskilling, of previously trained ex-combatants in protected areas. The involvement of stakeholders in strategic and operational protected area planning – at the level of both the protected area system and individual national parks – will be guided by robust stakeholder engagement plans. These stakeholder engagement plans will also make strong provision for conflict management with different categories of user groups. Finally, the project will identify approaches to, and mechanisms for, the direct involvement of the private sector, local communities and NGOs in protected area management, notably though partnerships, co-management and co-operative governance arrangements.

Replication will be achieved through the direct replication of selected project elements and practices and methods, as well as the scaling up of experiences. The project will support the government in developing a methodology for the preparation of PA proclamation dossiers in Output 1.2. It will also build the practical capacity for site-level rehabilitation through activities under Component 2. The skills and knowledge that will be developed are applicable to any other PA in Angola. Further, the project will use the lessons learnt from the rationalization and rehabilitation of Iona National Park in the preparation of detailed implementation plans for the rehabilitation of other national parks (Output 2.4). These strategic and operational plans will provide a coherent framework for the replication, and scaling up, of lessons learnt during the course of project implementation.

Each project output will include the documentation of lessons learnt from implementation of activities under the output, and a collation of the tools and templates (and any other materials) developed during implementation. The Project Coordinator will ensure the collation of all the project experiences and information. This knowledge database will then be made accessible to different stakeholder groups in order to support better decision-making processes in protected areas.

## PART III: Management Arrangements

### Project implementation arrangement

The project will be implemented over a period of five years.  UNDP will have responsibility for overseeing the implementation of the project. The project will be nationally implemented (NIM) by the Ministry of Environment (MINAMB), in line with the Standard Basic Assistance Agreement (SBAA of 18 February, 1977) and the UNDP Country Programme Action Plan (CPAP 2009-2013 of 14 May, 2009) signed between the UNDP and the Government of Angola.

The UNDP Country Office will monitor the project’s implementation and achievement of the project outputs, and ensure the proper use of UNDP/GEF funds. Working in close cooperation with MINAMB,  the UNDP Country Office (CO) will be responsible for: (i) providing financial backstopping and audit services to the project; (ii) recruit the GEF-funded Project Officer (PO) and Administrative and Finance Assistant, and support and facilitate the process of recruitment and contracting of GEF-funded staff and consultants by MINAMB; (iii) overseeing financial expenditures against project budgets approved by the Programme Steering Committee (PSC); (iv) appointment of independent financial auditors; (v) recruitment and contracting external evaluators; and (vi) ensuring that all activities, including procurement and financial services, are carried out in strict compliance with UNDP-GEF procedures.

MINAMB will have the overall responsibility for achieving the project goal and objectives. MINAMB will designate a senior official to act as the National Project Director. The National Project Director will provide the strategic oversight and guidance to project implementation.

The day-to-day administration of the project will be carried out by a full time National Project Coordinator. This Coordinator will be recruited by MINAMB and funded through GEF resources of the project. In order to rationalise resources under the project, it is envisaged that the programme administrative assistant contracted under Iona Project will provide accounting services to both projects in the initial phase of the project. The project will benefit from the technical, management and strategic support of a project team (refer to Overview of Project Consultants). The project team will be based in Luanda. Recruitment of the project staff will be under the responsibility of MINAMB, on the basis of national legislation, and with the support from UNDP in the implementation of the process. The National Project Coordinator has the authority to administer the project on a day-to-day basis on behalf of MINAMB, within the constraints laid down by the Programme Steering Committee (PSC). The National Project Coordinator’s prime responsibility is to ensure that the project produces the results specified in the project document, to the required standard of quality and within the specified constraints of time and cost.  The National Project Coordinator will liaise and work closely with all partner institutions to link the project with complementary national programs and initiatives. The National Project Coordinator is accountable to the National Project Director for the quality, timeliness and effectiveness of the activities carried out, as well as for the use of funds.

The Project Coordinator will be technically supported by national and international service providers: (i) an internationally recruited Project Officer (GEF funded), supported by (ii) UNDP’s Programme Officer for Biodiversity (TRAC funded) who will also act as the Project’s Monitoring & Evaluation (M&E) Specialist; and (iii) one nationally recruited Finance and Procurement Specialist. Recruitment of specialist support services, and procurement of any equipment and materials, for the project will be done by the Project Coordinator with support from the Finance and Procurement Specialist and the Project Assistant, in consultation with the National Project Director and in accordance with national rules and regulations. The terms of reference for key project staff/consultants are detailed in Section IV, Part IV.

A Project Steering Committee (PSC) will be constituted to serve as the Project Board, which is its highest coordination and decision-making body. The Project Steering Committee will ensure that the project remains on course to deliver the desired outcomes of the required quality. It will also ensure strategic coordination among different projects. The PSC will be chaired by MINAMB and will include representation from co-financiers and relevant entities. The Committee’s consitution will be reviewed and recommended for approval during the Local Project Appraisal Committee (LPAC) meeting. Representatives of other stakeholder groups may be included in the PSC, as considered appropriate and necessary. The PSC will meet at least twice per annum (more often if required).

The Project Coordinator will produce Annual Work and Budget Plans (AWP&ABP) with support from his/her team, to be approved by the PSC at the beginning of each year. These plans will provide the basis for allocating resources to planned activities. Once the PSC approves the Annual Work Plan, this will be sent to the UNDP Regional Technical Advisor for Biodiversity at the GEF Regional Coordinating Unit (RCU) for clearance with respect to GEF funds. Once the Annual Working Plan and Budget is cleared by the Regional Coordinating Unit (MPSU) GEF funds will be thereafter released. The Project Coordinator will further produce quarterly operational reports and Annual Progress Reports (APR) for review by the PSC, or any other reports at the request of the PSC. These reports will summarize the progress made by the project versus the expected results, explain any significant variances, detail the necessary adjustments and be the main reporting mechanism for monitoring project activities. The Park Managers responsible for implementation at the level of sites (QNP, CNP and BNP) will be required to provide the Project Coordinator with the information required to prepare the annual and quarterly plans and progress reports.

### Financial and other procedures

The financial arrangements and procedures for the project are governed by the UNDP rules and regulations for National Implementation Modality (NIM). Given the NIM scenario that applies in Angola, some financial transactions will be conducted through direct payment requests made by MINAMB (as opposed to drawing on funds advance). These requests will originate from the project, to UNDP, to transfer funds to beneficiaries. All procurement and financial transactions will be governed by applicable UNDP regulations under NIM.

Full UNDP cost-recovery policy will be applied to those recruitments, procurement process and services requested by MINAMB to UNDP.

## PART IV: Monitoring Framework and Evaluation

### Monitoring and reporting

The project will be monitored through the following M& E activities.  The M& E budget is provided in the table below.

#### Key M& E activities.

Project start-up:

A Project Inception Workshop will be held within the first 2 months of project start with those with assigned roles in the project organization structure, UNDP country office and where appropriate/feasible regional technical policy and programme advisors as well as other stakeholders.  The Inception Workshop is crucial to building ownership for the project results and to plan the first year annual work plan.

The Inception Workshop should address a number of key issues including:

- Assist all partners to fully understand and take ownership of the project.  Detail the roles, support services and complementary responsibilities of UNDP CO and RCU staff vis à vis the project team.  Discuss the roles, functions, and responsibilities within the project's decision-making structures, including reporting and communication lines, and conflict resolution mechanisms.  The Terms of Reference for project staff will be discussed again as needed.

- Based on the project results framework and the relevant GEF Tracking Tool if appropriate, finalize the first annual work plan.  Review and agree on the indicators, targets and their means of verification, and recheck assumptions and risks.

- Provide a detailed overview of reporting, monitoring and evaluation (M&E) requirements.  The Monitoring and Evaluation work plan and budget should be agreed and scheduled.

- Discuss financial reporting procedures and obligations, and arrangements for annual audit.

- Plan and schedule Project Board meetings.  Roles and responsibilities of all project organisation structures should be clarified and meetings planned.  The first Project Board meeting should be held within the first 12 months following the inception workshop.

An Inception Workshop report is a key reference document and must be prepared and shared with participants to formalize various agreements and plans decided during the meeting.

Quarterly:

Progress made shall be monitored in the UNDP Enhanced Results Based Management Platform.

Based on the initial risk analysis submitted, the risk log shall be regularly updated in ATLAS.  Risks become critical when the impact and probability are high.  Note that for UNDP GEF projects, all financial risks associated with financial instruments such as revolving funds, microfinance schemes, or capitalization of ESCOs are automatically classified as critical on the basis of their innovative nature (high impact and uncertainty due to no previous experience justifies classification as critical).

Based on the information recorded in Atlas, a Project Progress Reports (PPR) can be generated in the Executive Snapshot.

Other ATLAS logs can be used to monitor issues, lessons learned etc...  The use of these functions is a key indicator in the UNDP Executive Balanced Scorecard.

Annually:

Annual Project Review/Project Implementation Reports (APR/PIR):  This key report is prepared to monitor progress made since project start and in particular for the previous reporting period (30 June to 1 July).  The APR/PIR combines both UNDP and GEF reporting requirements.

The APR/PIR includes, but is not limited to, reporting on the following:

- Progress made toward project objective and project outcomes - each with indicators, baseline data and end-of-project targets (cumulative)

- Project outputs delivered per project outcome (annual).

- Lesson learned/good practice.

- AWP and other expenditure reports

- Risk and adaptive management

- ATLAS QPR

- Portfolio level indicators (i.e. GEF focal area tracking tools) are used by most focal areas on an annual basis as well.

Periodic Monitoring through site visits:

UNDP CO and the UNDP RCU will conduct visits to project sites based on the agreed schedule in the project's Inception Report/Annual Work Plan to assess first hand project progress. Other members of the Project Board may also join these visits.  A Field Visit Report/BTOR will be prepared by the CO and UNDP RCU and will be circulated no less than one month after the visit to the project team and Project Board members.

Mid-term of project cycle:

The project will undergo an independent Mid-Term Evaluation at the mid-point of project implementation (insert date).  The Mid-Term Evaluation will determine progress being made toward the achievement of outcomes and will identify course correction if needed.  It will focus on the effectiveness, efficiency and timeliness of project implementation; will highlight issues requiring decisions and actions; and will present initial lessons learned about project design, implementation and management.  Findings of this review will be incorporated as recommendations for enhanced implementation during the final half of the project’s term.  The organization, terms of reference and timing of the mid-term evaluation will be decided after consultation between the parties to the project document.  The Terms of Reference for this Mid-term evaluation will be prepared by the UNDP CO based on guidance from the Regional Coordinating Unit and UNDP-GEF.  The management response and the evaluation will be uploaded to UNDP corporate systems, in particular the UNDP Evaluation Office Evaluation Resource Center (ERC).

The relevant GEF Focal Area Tracking Tools will also be completed during the mid-term evaluation cycle.

End of Project:

An independent Final Evaluation will take place three months prior to the final Project Board meeting and will be undertaken in accordance with UNDP and GEF guidance.  The final evaluation will focus on the delivery of the project’s results as initially planned (and as corrected after the mid-term evaluation, if any such correction took place).  The final evaluation will look at impact and sustainability of results, including the contribution to capacity development and the achievement of global environmental benefits/goals. The Terms of Reference for this evaluation will be prepared by the UNDP CO based on guidance from the Regional Coordinating Unit and UNDP-GEF.

The Terminal Evaluation should also provide recommendations for follow-up activities and requires a management response which should be uploaded to PIMS and to the UNDP Evaluation Office Evaluation Resource Center (ERC).

The relevant GEF Focal Area Tracking Tools will also be completed during the final evaluation.

During the last three months, the project team will prepare the Project Terminal Report. This comprehensive report will summarize the results achieved (objectives, outcomes, outputs), lessons learned, problems met and areas where results may not have been achieved.  It will also lay out recommendations for any further steps that may need to be taken to ensure sustainability and replicability of the project’s results.

Learning and knowledge sharing:

Results from the project will be disseminated within and beyond the project intervention zone through existing information sharing networks and forums.

The project will identify and participate, as relevant and appropriate, in scientific, policy-based and/or any other networks, which may be of benefit to project implementation though lessons learned. The project will identify, analyze, and share lessons learned that might be beneficial in the design and implementation of similar future projects.

Finally, there will be a two-way flow of information between this project and other projects of a similar focus.

Communications and visibility requirements

Full compliance is required with UNDP’s Branding Guidelines.  These can be accessed at: http://intra.undp.org/coa/branding.shtml, and specific guidelines on UNDP logo use can be accessed at: http://intra.undp.org/branding/useOfLogo.html. Amongst other things, these guidelines describe when and how the UNDP logo needs to be used, as well as how the logos of donors to UNDP projects needs to be used.  For the avoidance of any doubt, when logo use is required, the UNDP logo needs to be used alongside the GEF logo.

- The GEF logo can be accessed at: http://www.thegef.org/gef/GEF_logo.

- The UNDP logo can be accessed at http://intra.undp.org/coa/branding.shtml.

Full compliance is also required with the GEF’s Communication and Visibility Guidelines (the “GEF Guidelines”).  The GEF Guidelines can be accessed at:

- http://www.thegef.org/gef/sites/thegef.org/files/documents/C.40.08_Branding_the_GEF%20final_0.pdf.

- Amongst other things, the GEF Guidelines describe when and how the GEF logo needs to be used in project publications, vehicles, supplies and other project equipment.  The GEF Guidelines also describe other GEF promotional requirements regarding press releases, press conferences, press visits, visits by Government officials, productions and other promotional items.

Where other agencies and project partners have provided support through co-financing, their branding policies and requirements should be similarly applied.

M& E workplan and budget

Table 8. M&E Activities, Responsibilities, Budget and Time Frame

| Type of M&E activity | Responsible Parties | Budget US$ Excluding project team staff time | Time frame |
| --- | --- | --- | --- |
| Inception Workshop and Report | - Project Coordinator - UNDP CO, UNDP GEF | Indicative cost: 22,000 | Within first two months of project start up |
| Measurement of Means of Verification of project results. | - UNDP GEF RTA/Project Coordinator will oversee the hiring of specific studies and institutions, and delegate responsibilities to relevant team members. | To be finalized in Inception Phase and Workshop. | Start, mid and end of project (during evaluation cycle) and annually when required. |
| Measurement of Means of Verification for Project Progress on output and implementation | - Oversight by Project Coordinator - Project team | To be determined as part of the Annual Work Plan's preparation. | Annually prior to ARR/PIR and to the definition of annual work plans |
| ARR/PIR | - Project Coordinator and team - UNDP CO - UNDP RTA - UNDP GEF | None | Annually |
| Periodic status/ progress reports | - Project Coordinator and team | None | Quarterly |
| Mid-term Review | - Project Coordinator and team - UNDP CO - UNDP RCU - External Consultants (i.e. evaluation team) | Indicative cost: 60,000 | At the mid-point of project implementation. |
| Terminal Evaluation | - Project Coordinator and team, - UNDP CO - UNDP RCU - External Consultants (i.e. evaluation team) | Indicative cost : 60,000 | At least three months before the end of project implementation |
| Project Terminal Report | - Project Coordinator and team - UNDP CO - local consultant | 0 | At least three months before the end of the project |
| Audit | - UNDP CO - Project Coordinator and team | Indicative cost per year: 3,000 | Yearly |
| Visits to field sites | - UNDP CO - UNDP RCU (as appropriate) - Government representatives | For GEF supported projects, paid from IA fees and operational budget | Yearly |
| TOTAL indicative COST Excluding project team staff time and UNDP staff and travel expenses |  | US$ 157,000 |  |

### Audit Clause

Audit will be conducted according to UNDP Financial Regulations and Rules and applicable Audit policies.

## PART V: Legal Context

This document together with the CPAP signed by the Government and UNDP which is incorporated by reference constitute together a Project Document as referred to in the SBAA [or other appropriate governing agreement] and all CPAP provisions apply to this document.

Consistent with the Article III of the Standard Basic Assistance Agreement, the responsibility for the safety and security of the implementing partner and its personnel and property, and of UNDP’s property in the implementing partner’s custody, rests with the implementing partner.

The implementing partner shall:

- put in place an appropriate security plan and maintain the security plan, taking into account the security situation in the country where the project is being carried;

- assume all risks and liabilities related to the implementing partner’s security, and the full implementation of the security plan.

UNDP reserves the right to verify whether such a plan is in place, and to suggest modifications to the plan when necessary. Failure to maintain and implement an appropriate security plan as required hereunder shall be deemed a breach of this agreement.

The implementing partner agrees to undertake all reasonable efforts to ensure that none of the UNDP funds received pursuant to the Project Document are used to provide support to individuals or entities associated with terrorism and that the recipients of any amounts provided by UNDP hereunder do not appear on the list maintained by the Security Council Committee established pursuant to resolution 1267 (1999). The list can be accessed via http://www.un.org/Docs/sc/committees/1267/1267ListEng.htm. This provision must be included in all sub-contracts or sub-agreements entered into under this Project Document.

# SECTION II: Strategic Results Framework (SRF) and GEF Increment

## PART I: Strategic Results Framework Analysis

### Programmatic Links

Link to UNDP Strategic Plan (2014-2017) [Link]: Primary Outputs: (1.3) Solutions developed at national and sub-national levels for sustainable management of natural resources, ecosystem services, chemicals and waste.

Link to UNDP’s Biodiversity and Ecosystems Global Framework (2012-2020): Signature Programme #2: Unlocking the potential of protected areas (PAs), including indigenous and community conserved areas, to conserve biodiversity while contributing to sustainable development.

Contribution to UNDAF Outcomes: [2015-2019:] Support Area #4) Strengthened pro-poor economic growth and accountable macro-economic management and integrated rural development, natural resources and energy management to promote environmental protection and adaptation to climate change.

Expected CP Outcome(s): [current - 2009-2014] Pillar #4, Outcome 6: Strengthen national capacities to mainstream environmental protection into national development plans and programmes through a pro-poor growth perspective. [new - 2015-2019] Same as UNDAF.

Applicable GEF Strategic Objective and Program: BD1: Improve Sustainability of Protected Area System

Applicable GEF Expected Outcomes: 1.1: Improved management effectiveness of existing and new protected areas

Applicable GEF Outcome Indicators: Increased coverage of threatened ecosystems and threatened species: 1. New protected areas and coverage of unprotected ecosystems: - Extent of the network of protected areas is expanded from 16.2 million ha to >16.5million ha - Coverage of vegetation types in the protected area network increase from 12 (out 32) to >20. 2. METT scores for Quiçama, Candangala and Bicuar National Park will improve from a baseline of 25%, 28% and 34% to >45%, >47% and >50% respectively.

### Indicator framework as part of the SRF

|  |  | Indicator | Baseline | Target/s (End of Project) | Source of verification | Risks and Assumptions |
| --- | --- | --- | --- | --- | --- | --- |
| Project Objective Enhance the management effectiveness - including operational effectiveness and ecosystem representation - of Angola’s Protected Area System, with due consideration for its overall sustainability, including ecological, institutional and financial sustainability. | 1 | Financial sustainability scorecard for national system of protected areas | 3% | >10% | Review of Financial Sustainability Scorecard | Assumptions: - MINAMB develops and implements its organisational structure to effectively meet its mandate for administering the protected area system - Government continues to view protected areas as a key investment strategy for meeting biodiversity conservation (and selected socio-economic development) targets. Risks: - Capacities at different levels of government increase at a slower pace than required by the needs of the PA system |
|  | 2 | Capacity development indicator score for protected area system | Systemic: 42% Institutional: 39% Individual: 35% | Systemic: >55% Institutional: >50% Individual: >45% | Review of Capacity Development Indicator Scorecard |  |
|  | 3 | Total government budget allocation (including operational, HR and capital budget) (US$ per annum) for protected area management | ~US$1.5 million (as at 2011) ~US$6.7 million (as at 2013) | >US$12 million | Audited financial reports of MINAMB Review of Financial Sustainability Scorecard |  |
|  | 4 | Extent of the network of protected areas | 162,642 km2 | >165,000 km2 | Proclamation decrees Protected Area Register |  |
| Outcome 1 The legal, planning, policy, institutional and financial frameworks for protected area expansion are strengthened | 5 | Number of dedicated staff supporting protected area expansion processes | 0 | 3 | Annual report of MINAMB | Assumptions: - The Government continues to liberalise the management regime of protected areas by opening them up for tourism, recreation and sustainable resource use. - There is a pool of sufficiently qualified and experienced personnel who could be employed to administer the protected area expansion programme. - Resistance from, and conflict between, affected state institutions, local communities and resource users in the targeted priority areas for expansion can be resolved. - The government will continue to reform and improve the enabling legal and regulatory framework for PA financing - Revenues from protected areas are reinvested back in the protected area system - Unsustainable land uses in targeted priority areas for expansion do not reach unsustainable levels to the point of entirely compromising the integrity and health of the natural ecosystems Risks: - The Government of Angola assigns less priority and limited financial support for PA expansion, rehabilitation, and operational management - Land tenure conflict may hamper the rehabilitation, consolidation and expansion of PAs. |
|  | 6 | Coverage of vegetation types in the protected area network | 12 (of 32) in 2011 14 (of 32) in 2013 | >20 (of 32) | National Biodiversity Assessment Protected Area gap analysis |  |
|  | 7 | Number and extent (ha) of new, or expansion of existing, protected areas formally proclaimed | 3 newly proclaimed areas of a pipeline of 16 in PLERNACA | >8 (>140,000ha) | Proclamation decrees Protected Area Register |  |
|  | 8 | Total investments (government grant, own income, donor funds, loans, trust funds, etc.) (in US$M/per annum) available to finance protected area planning, development and management costs. | <US$14m/annum | >US$20m/annum | Review of Financial Sustainability Scorecard |  |
|  | 9 | Number of tourism/recreation concessions under development or implementation in protected areas | 0 | >2 | Annual report of MINAMB Park annual reports |  |
|  | 10 | Number of parks implementing a user fee system |  | >3 | Annual report of MINAMB Park annual reports |  |
| Outcome 2 Three existing National Parks are rehabilitated and their management improved (Cangandala, Bicuar and Quiçama) | 11 | Management Effectiveness Tracking Tool scorecard for: Quiçama National Park Bicuar National Park Cangandala National Park | 25% 28% 34% | >45% >47% >50% | Review of METT scorecard (every two years) | Assumptions: - MINAMB recruits and funds the permanent appointment, and suitable accommodation of, competent park personnel. - The staff salary levels (and associated benefits) are incrementally improved, ensuring that the Parks are able to retain a competent, skilled and committed staff complement. - The park boundaries are suitably demarcated and regularly patrolled. - Adequately qualified consultants and contractors can be sourced to provide technical support to, and implement construction works in, the parks. - The appointment of consultants and contractors is not unduly delayed by bureaucratic processes. - Strict controls over illegal activities and land use in national parks, are more actively enforced by Government - Local communities in the park are amenable to employment and alternative livelihood opportunities created by park management. Risks: - Attitudinal rigidities amongst the local populace viz. PAs inhibit efforts to change practices that degrade natural resources and threaten biodiversity. - Climate change will exacerbate habitat fragmentation in the terrestrial ecosystems of Angola. |
|  | 12 | Number of park management staff appointed, equipped, trained and deployed in the park: Quiçama National Park Bicuar National Park Cangandala National Park | 5 (of 41) 5 (of 59) 0 (of 19) | 49 59 26 | Park annual reports Project reports |  |
|  | 13 | Number of sites in the park with functional park management infrastructure, bulk services, equipment and staff accommodation: Quiçama National Park Bicuar National Park Cangandala National Park | 0 HQ=1 0 | HQ=1; Outposts=2 HQ=1 HQ=1; Outposts=2 | Park annual reports Project reports |  |
|  | 14 | Increase in wildlife populations (total across Quiçama, Bicuar and Cangandala): Elephant Roan Hippo Buffalo Giant Sable | (to be confirmed during inception) 210 110 10 5 20 | (to be revised during inception) >300 >200 >20 >50 >30 | Game count survey data Park annual reports |  |
|  | 15 | Approved management plans under implementation: Quiçama Nationa Park Bicuar National Park Cangandala National Park | No No No | Yes Yes Yes | Park Management Plans (SMP and AOP) Park annual reports Project reports |  |
|  | 16 | Number of illegal incidents (park visitors) recorded in the park/annum: Quiçama Nationa Park Bicuar National Park Cangandala National Park | (indicator to be fully developed once a systematic tracking system is established) | (to be proposed accordingly) | Ranger incident reports Fines Park monthly and annual reports |  |
|  | 17 | Proportion (%) of communities living in the park that are adequately represented in the park management decision-making processes. Quiçama Nationa Park Bicuar National Park Cangandala National Park | 0 0 0 | >60% >60% >60% | Records of community meetings Minutes of the cooperative governance structure established for the park |  |
|  | 18 | Number of job opportunities (direct and indirect) created for local communities living in, or adjacent to, the park Quiçama Nationa Park Bicuar National Park Cangandala National Park | Direct=0; Indirect=0 Direct=0; Indirect=0 Direct=18; Indirect=0 | Direct=>15; Indirect=>30 Direct=>5; Indirect=>30 Direct=>10; Indirect=>30 | Socio-economic surveys of park communities Park annual reports |  |

### Project Outputs

Component 1: Three existing National Parks are rehabilitated and their management improved (Cangandala, Bicuar and Quiçama) Output 1.1 The institutional capacity to plan and implement protected area expansion is developed Output 1.2 A protected area expansion programme is effectively implemented Output 1.3 The financial sustainability of the expanded protected area network is improved.

Component 2: The legal, planning, policy, institutional and financial frameworks for protected area expansion are strengthened Output 2.1 Rehabilitate, and improve the management of, Quiçama National Park Output 2.2 Rehabilitate, and improve the management of, Cangandala National Park Output 2.3 Rehabilitate, and improve the management of, Bicuar National Park All target sites under Component 2 will conduct activities under the following “strategic interventions”: (i) Establish, equip, train and resource an initial basic staff complement in the park; (ii) Renovate and construct basic accommodation, infrastructure and services to house, and support the operations of, this park staff complement; (iii) Develop a utilitarian, but functional, park knowledge and management planning system to guide and direct the park operations; and (iv) Establish the capacity and governance mechanisms to enable a constructive engagement with the local communities living in, and using the parks natural resources.

## PART II: Incremental Reasoning and Cost Analysis

### Expected Global, National and Local Benefits

Table 9. Incremental Cost Matrix

| Cost/Benefit | Baseline (B) | Alternative (A) | Increment (A-B) |
| --- | --- | --- | --- |
| BENEFITS |  |  |  |
| Global benefits | Under the ‘business-as-usual’ scenario, the protected areas will continue to be served by a chronically weak administrative system, with extremely limited resources and capacity. The management approach to protected areas will remain fragmented, opportunistic and unsustainable. Efforts to expand Angola’s PA system will continue to show an unbalanced ecosystem representation. Progress in implementing in implementing the PLERNACA and the APAES will be slow and the risk of creating more paper parks will be enhanced if specific capacities for managing the PA expansion process are not fostered. Financial resources dedicated to the management of PAs will continue to be insufficient. As a result, national parks and reserves will benefit from limited management intervention on the ground and will continue to gradually lose their biodiversity values. | The project, which counts on financing from GEF, UNDP, USAID and the Government of Angola, will remove key barriers for ensuring that improvement in the overall management of Angola’s protected areas. This includes the operational effectiveness, ecosystem representation and various aspects of sustainability (ecological, institutional and financial). At the protected area system’s level, the GEF investment will facilitate the achievement of ambitious targets set by the government for expanding the terrestrial protected area network to be more representative of Angolan ecosystems. This will be done, according to both national priorities and a suitable and science-based ‘gap analysis’. The project will also foster the systematic development of capacities and the mobilisation of financial resources for supporting and sustaining the PA expansion effort, whose primary goal is to make the ecosystem representation within the estate more balanced. At least 20 of the 32 mapped vegetation types will be represented in the estate through the proclamation of new sites. In terms of PA finance, the project will work over the next 4-5 years to gradually decrease the gap between financial needs and funds actually available for PA management, including through measures that increase the system’s own capacity to generate revenue to itself. At the level of sites, the project will focus GEF resources on continuing the implementation of the PA rehabilitation programme for three priority national parks, which started with Iona NP in 2012. For this project three other parks will be targeted: Quiçama, Cangandala and Bicuar. This will systematically improve the management effectiveness of these areas in a highly replicable way, fostering the development of national capacity in and experience with terrestrial PA management. The active rehabilitation of three national parks will ensure enhanced conservation security over 1.8 million hectares. | The GEF increment will ensure that Angola’s protected area estate can make a much more significant contribution towards conserving its globally unique set of ecosystems and several threatened species. Various terrestrial ecosystems that are currently under-represented in the terrestrial PA network will have a sample of their coverage under formal protection, mitigating direct threats to them, to the species that they harbour and the ecosystem services that they render. This will enhance the national contribution to the achievement of global Aichi Targets 11 on protected areas, but also Target 12 on species, Targets 1 and 2 on the realisation of biodiversity values, Target 14 on ecosystem services, and Target 15 on climate resilience. In terms of the project’s work at the PA systems’ level, new PA sites in the pipeline for proclamation will afford the legal protection of habitats, that harbour endangered species such as the Lowland Gorilla Gorilla gorilla, Western Chimpanzee Pan troglodytes, (plus 18 other primate species) and many endemic mammal, bird, reptile, amphibian and plant species. In particular, the lowland, escarpment and montane forest habitats that they occupy will be secured. The upstart of the ‘Iona Project’ has already had a catalytic effect in triggering a process of rehabilitating of existing PAs and promoting an overhaul of the entire system, stating with finance. More specifically, the government budget dedicated to PA management has increased from $1.5 million in 2011 to $10.6 million currently. The current project will enhance the process of mobilising PA finance. The project will provide protection to globally important biodiversity through the rehabilitation and improved management of 1.8 million hectares of three existing national parks. It will avert threats to biodiversity in several vegetation groups in the Zambezian centre of endemism, which is rich in fauna and flora within Angolan territory. All three parks are Important Bird Areas (refer to METTs in for more detail). Candangala National Park includes, among others, the habitat where the critically endangered sub-species Hippotragus niger variani still survives. |
| National and local benefits | Under the ‘business-as-usual’ scenario, efforts to reconcile competing demands for land across Angola will gradually foreclose the current opportunity for creating new PAs in sites that were deemed strategic from a conservation perspectives. Potential national and local benefits that could be derived from PAs will be foregone. Ecosystems in existing PAs will become increasingly degraded and will cease to render essential services to local resource users. Over time, this will represent a loss to the Angolan economy and to local stakeholders. The survival of the Palanca Negra Gigante, a critically endangered animal species, which is the country’s national symbol, would be at risk. It depends entirely on the continued management of Cangadala NP. | The project will engage a variety of stakeholders in supporting an overall programme for conservation and protected area management in Angola. The country will make more definite steps towards actively managing its protected area estate as a result of targeted capacity building interventions. It will expand the number of nationals who become specialists and/or gain experience in the various aspects of PA planning and management, both at the field level and centrally. The proclamation of new sites will follow due process for boundary demarcation, which includes stakeholder consultation , the identification of socio-economic benefits and the application of safeguards for possible negative effects. At site level, jobs will be created though investments in the rehabilitation of infrastructure, the training and engagement of PA personnel and community guides. Basic ecotourism facilities and opportunities for sustainable agricultural activities on the periphery of the PAs will also generate national and global benefits. | The project is expected to yield local benefits through improvement in the living conditions of communities living in and around three National Parks – Quiçama, Cangandala and Bicuar. The project will initiate a process of building a collaborative and cooperative relationship between the Park’s management, the local (municipal and provincial) government and the communities (e.g. health services, educational facilities, safety and security). At the national level, the project will support the formation of technical unit within MINAMB to support the PA expansion programme. This will generate benefits through the capacity that will be built, encompassing the systemic, organisational and individual levels through a targeted PA expansion programme. |
| COSTS |  |  | GEF + mobilised co-financing beyond the baseline |
| Outcome 1: Strengthening the legal, planning, policy, institutional and financial frameworks for PA expansion | Baseline: $ 8.9-9.6 million Sources: MINAMB, , KfW, USAID | Alternative: $ 10.6-11.3 million | Increment: $1.8 million GEF; 1.4. Maiombe Initiative; 0.5. TOTAL; 1.9. |
| Outcome 2: Rehabilitating, and improving the management of, three existing National Parks | Baseline: $ 32.2-36.4 million Sources: MINAMB, Provinces, Kissama Foundation | Alternative: $ 36.4-40.7 million | Increment: $4.1 million GEF; 4.1. TOTAL; 4.1. |
| Project Management | n/a | n/a | Increment: $0.8 million GEF; 0.3. UNDP; 0.5. TOTAL; 0.8. |
| TOTAL | Baseline: $ 41.0-46.0 million | Alternative: $ 47.0-52.0 million | TOTAL Increment: $6.8 million GEF; 5.8. Maiombe + UNDP; 1.0. TOTAL; 6.8. |

# SECTION III: Total Budget and Workplan

| Award ID: | 00078044 |  | Business Unit: | AGO10 |
| --- | --- | --- | --- | --- |
| Project ID: | 00088535 |  | Project Title: | Expansion and Strengthening of Angola’s Protected Area system |
| Award Title: | PIMS 4464 Angola PA Expansion and Rehabilitation |  | Implementing Partner (NIM agency) | Ministry of Environment (MINAMB) |

| 4464 Project Component / Atlas Activity | Implem. Agent | Fund ID | Donor Name | ATLAS Budget Code | Atlas Budget Description | Amount Year 1 (USD) | Amount Year 2 (USD) | Amount Year 3 (USD) | Amount Year 4 (USD) | Amount Year 5 (USD) | TOTAL | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1) Strengthen institutional capacity to expand the PA network | UNDP | 62000 | GEF | 71500 | Contractual Services - Individ | 82,150 |  |  |  |  | 82,150 | 1 |
|  | NIM | 62000 | GEF | 71300 | Contractual Services - Individ | 35,000 | 40,000 | 40,000 | 40,000 | 40,000 | 195,000 | 27 |
|  | NIM | 62000 | GEF | 71600 | Travel | 11,875 | 23,750 | 23,750 | 23,750 | 11,875 | 95,000 | 2 |
|  | NIM | 62000 | GEF | 72100 | Contractual Services-Companies |  | 140,000 | 140,000 |  |  | 280,000 | 3 |
|  | NIM | 62000 | GEF | 72100 | Contractual Services-Companies |  | 100,000 | 100,000 | 40,000 |  | 240,000 | 4 |
|  | NIM | 62000 | GEF | 72100 | Contractual Services-Companies |  | 100,000 | 100,000 |  |  | 200,000 | 5 |
|  | NIM | 62000 | GEF | 71300 | Contractual Services - Individ |  | 15,000 | 20,000 | 8,550 |  | 43,550 | 6 |
|  | NIM | 62000 | GEF | 72200 | Equipment and Furniture | 28,000 |  |  |  |  | 28,000 | 7 |
|  | NIM | 62000 | GEF | 72500 | Supplies | 2,752 | 2,752 | 2,752 | 2,752 | 2,752 | 13,760 | 8 |
|  | NIM | 62000 | GEF | 72600 | Grants |  | 90,000 | 50,000 | 36,000 |  | 176,000 | 9 |
|  | NIM | 62000 | GEF | 74500 | Miscellaneous Expenses | 1,200 | 1,200 | 1,200 | 1,200 | 1,200 | 6,000 | 10 |
|  | Subtotal GEF - Component 1 / Atlas Activity 1 |  |  |  |  | 160,977 | 512,702 | 477,702 | 152,252 | 55,827 | 1,359,460 |  |
| TOTAL COMPONENT 1 |  |  |  |  |  | 160,977 | 512,702 | 477,702 | 152,252 | 55,827 | 1,359,460 |  |
| 2) Rehabilitation of 3 National Parks | UNDP | 62000 | GEF | 71500 | Contractual Services - Individ |  | 78,575 | 78,575 | 78,575 | 78,575 | 314,300 | 1 |
|  | NIM | 62000 | GEF | 71300 | Contractual Services - Individ | 40,000 | 50,000 | 50,000 | 50,000 | 50,000 | 240,000 | 27 |
|  | NIM | 62000 | GEF | 71600 | Travel |  | 36,250 | 36,250 | 36,250 | 36,250 | 145,000 | 2 |
|  | NIM | 62000 | GEF | 71300 | Contractual Services - Individ |  | 225,000 | 225,000 |  |  | 450,000 | 11 |
|  | NIM | 62000 | GEF | 71300 | Contractual Services - Individ |  | 375,000 | 375,000 |  |  | 750,000 | 12 |
|  | NIM | 62000 | GEF | 71300 | Contractual Services - Individ |  | 225,000 | 225,000 |  |  | 450,000 | 13 |
|  | NIM | 62000 | GEF | 72200 | Equipment and Furniture | 130,080 | 236,160 | 8,000 | 8,000 | 8,000 | 390,240 | 14 |
|  | NIM | 62000 | GEF | 72400 | Communic & Audio Visual Equip | 180,000 | 360,000 |  |  |  | 540,000 | 15 |
|  | NIM | 62000 | GEF | 72500 | Supplies | 81,000 | 81,000 |  |  |  | 162,000 | 16 |
|  | NIM | 62000 | GEF | 72500 | Supplies | 20,000 | 20,000 | 20,000 | 20,000 | 20,000 | 100,000 | 8 |
|  | NIM | 62000 | GEF | 72800 | Information Technology Equipmt | 59,000 |  |  |  |  | 59,000 | 17 |
|  | NIM | 62000 | GEF | 73200 | Premises Alterations |  | 180,000 | 180,000 | 180,000 |  | 540,000 | 18 |
|  | NIM | 62000 | GEF | 74500 | Miscellaneous Expenses | 2,000 | 2,000 | 2,000 | 2,000 | 2,000 | 10,000 | 10 |
|  | Subtotal GEF - Component 2 / Atlas Activity 2 |  |  |  |  | 512,080 | 1,868,985 | 1,199,825 | 374,825 | 194,825 | 4,150,540 |  |
|  | UNDP | 04000 | UNDP | 71400 | Contractual Services - Individ | 100,000 | 100,000 | 100,000 | 100,000 | 63,266 | 463,266 | 19 |
|  | Subtotal UNDP - Component 2 / Atlas Activity 2 |  |  |  |  | 100,000 | 100,000 | 100,000 | 100,000 | 63,266 | 463,266 |  |
| TOTAL COMPONENT 2 |  |  |  |  |  | 612,080 | 1,968,985 | 1,299,825 | 474,825 | 258,091 | 4,613,806 |  |
| 3) Project Management | NIM | 62000 | GEF | 71200 | International Consultants | 12,000 |  |  |  |  | 12,000 | 20 |
|  | NIM | 62000 | GEF | 71200 | International Consultants |  |  | 60,000 |  | 60,000 | 120,000 | 21 |
|  | UNDP | 62000 | GEF | 71400 | Contractual Services - Individ |  | 30,000 | 30,000 | 30,000 | 15,000 | 105,000 | 22 |
|  | NIM | 62000 | GEF | 71600 | Travel |  | 1,000 |  | 1,000 |  | 2,000 | 23 |
|  | NIM | 62000 | GEF | 72100 | Contractual Services-Companies | 20,000 |  |  |  |  | 20,000 | 24 |
|  | NIM | 62000 | GEF | 72400 | Communic & Audio Visual Equip |  | 2,500 | 2,500 | 2,500 | 2,500 | 10,000 | 25 |
|  | NIM | 62000 | GEF | 74100 | Professional Services |  | 4,750 | 4,750 | 4,750 | 4,750 | 19,000 | 26 |
|  | NIM | 62000 | GEF | 74500 | Miscellaneous Expenses |  | 500 | 500 | 500 | 500 | 2,000 | 10 |
|  | Subtotal GEF - Project Management / Atlas Activity 3 |  |  |  |  | 32,000 | 38,750 | 97,750 | 38,750 | 82,750 | 290,000 |  |
|  | UNDP | 04000 | UNDP | 71600 | Contractual Services - Individ | 10,000 | 10,000 | 10,000 | 6,734 |  | 36,734 | 23 |
|  | Subtotal UNDP - Project Management / Atlas Activity 3 |  |  |  |  | 10,000 | 10,000 | 10,000 | 6,734 | 0 | 36,734 |  |
| TOTAL PROJECT MANAGEMENT |  |  |  |  |  | 42,000 | 48,750 | 107,750 | 45,484 | 82,750 | 326,734 |  |

| TOTAL GEF | 705,057 | 2,420,437 | 1,775,277 | 565,827 | 333,402 | 5,800,000 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TOTAL UNDP | 110,000 | 110,000 | 110,000 | 106,734 | 63,266 | 500,000 |  |
| TOTAL PROJECT | 815,057 | 2,530,437 | 1,885,277 | 672,561 | 396,668 | 6,300,000 |  |

| Budget Notes |  |
| --- | --- |
| 1 | Project posts: Proforma costs of the appointment of a Project Officer (UNV) of the project (5 years) divided between Components 1 and 2 on a pro rata basis (GEF financed). Refer to detailed ToR for the post. |
| 27 | National Project Coordinator hired by MINAMB and financed by GEF (USD 60,000 per year, years 1-5); Project Assistant hired by MINAMB and financed by GEF (USD 15,000 per year, years 1-5); and project driver hired by MINAMB and financed by GEF (USD 15,000 per year, years 2-5, in the first year shared with the GEF Iona project). |
| 2 | Travel costs associated with activity implementation under this component. |
| 3 | Service Provision Consultancy Contracts (*): International / Regional Specialised Technical Support the Professional PA Expansion Team in MINAMB contributing to Output 1.1, items: (vi) Medium-term strategic plan for PA expansion; (vii) Support the implementation of detailed site-specific field and aerial survey work; (viii) Detailed feasibility assessments, and develop detailed PA expansion roll-out programmes; (ix) Electronic information management system for all data supporting the PA expansion programme (design, populate, host and maintain). (x) Regional Partnerships with counterpart agencies in adjacent countries (i.e. TFCAs KAZA, Iona-Skeleton Coast TFCA, Liuwa Plain-Kameia TFCA, Maiombe Forest TFCA, study on human-wildlife conflict and its mitigation). |
| 4 | Service Provision Consultancy Contracts (*): National/International Specialised Technical Support the Professional PA Expansion Team in MINAMB contributing to Output 1.2, items: [1] PA boundaries identification; (b) PA Zoning; [2] Draft PA regulations; [d] Review of stakeholder inputs towards finalize the PA boundaries, use zones and regulations. It is envisaged that the following consultants will be contracted to support the work of the unit: (a) a communications company to design and produce the requisite communications materials; (b) a national independent mediator to develop and implement the local and institutional stakeholder consultation process; (c) a surveying firm to survey the PA boundaries and prepare survey diagrams; and (d) a national legal advisor to prepare and draft the PA regulations. |
| 5 | Service Provision Consultancy Contracts (*): National/International Specialised Technical Support the Professional PA Expansion Team in MINAMB contributing to Output 1.3, items: [1] Support to PA Finance Development: A national financial planning firm will be contracted to: provide technical financial support; develop financial protocols, policies and systems; identify financial hardware, software and infrastructure requirements; facilitate medium-term and annual budgeting; implement financial management training and skills development programmes; facilitating auditing and financial controls; preparing a business case for an increase in investment in protected areas; and developing and costing projects for donor funding. The company will work in close collaboration with MINAMB, the Ministry of Planning and the Ministry of Finance. [2] Support to PA Concessioning Process: An National/International nature-based tourism development specialist will be contracted to: support the determination of pricing structures for protected areas; design and support the piloting of a tourism/recreation concessioning process; and provide planning and technical support in the implementation a range of entry and other user fees. |
| 6 | Training and workshops needed under Output 1.2, item (iv) Implement a focused consultation and negotiation process with affected institutional stakeholders (e.g. entities in charge of agriculture, forestry, extractives industries oil, mining, energy, water, tourism, as well as provincial and governments and local consultation committees ) to address any key issues and concerns, and agree on the boundaries, use zoning and regulations of the park. |
| 7 | Bulk costs of procuring at least 4 computers, 2 printers, 4 portable HDD, software licenses and 1 data projector for Office equipment for the Professional PA Expansion Team in MINAMB in Comp 1, plus other communication equipment as needed. |
| 8 | Various supplies, including fuel, stationary, etc. under this component. |
| 9 | Using UNDP’s Micro Capital Grants mechanism, the GEF will finance the piloting of activities pertaining to the engagement of local NGOs and CBOs in PA proclamation consultations by engaging them on the basis of a proposal in response to a specific (SGP) call for proposals directed to national NGOs and CSOs for the purpose. This will involve the launching of a call for proposals, the training of NGOs/CBOs and grant-making. MINAMB will complement the grants, so that the scale of these activities responds to the needs of the entire PA expansion strategy. This will contribute to Output 1.2, Items related to the definition of boundaries, use zoning and regulations of the park: (iii) develop a public participation program with communities; (iv) implement consultation and negotiation process with affected community stakeholders; and if funds permit (v) engagement of communities in alternative livelihoods activities. |
| 10 | Costs of insurance, security services, bank transfers and exchange rate loss. |
| 11 | Service Provision Consultancy Contracts (*): Training - Specialised technical support and services (int/reg/nat) to the PA Management Teams Component 2, Outputs 2.1 through 2.3 in each National Park (QNP, CNP, BNP), contributing to: Strategic Intervention 1. [Establish, equip, train and resource park staff], items (iii) basic ranger / PA staff training, (iv) PA mgt staff training, and (vii) mentoring and exchange. (Approx. $150K/park for budgeting purposes; to be allocated in an equitable manner according to needs); and if funds permit, activities in Maiombe. |
| 12 | Service Provision Consultancy Contracts (*): Mgt Planning - Specialised technical support and services (int/reg/nat) to the PA Management Teams Component 2, Outputs 2.1 through 2.3 in each National Park (QNP, CNP, BNP), contributing to: Strategic Intervention 3. [Develop a park knowledge and management planning system]: integrated management planning and related activities in items (i) through (iv). (Approx. $250K /park for budgeting purposes; to be allocated in an equitable manner according to needs). |
| 13 | Service Provision Contracts (*): May includes both consultancies on community engagement and direct engagement of communities. Consultancies - Specialised technical support and services (int/reg/nat) to the PA Management Teams Component 2, Outputs 2.1 through 2.3 in each National Park (QNP, CNP, BNP), contributing to: Strategic Intervention 4 [Establish local stakeholder engagement capacity, and develop cooperative governance mechanisms]: Engagement of communities, related to items (i) through (xiii). (Approx. $150K / park for budgeting purposes; to be allocated in an equitable manner according to needs). |
| 14 | Allocation for essential equipment and supplies in connection with Strategic Intervention 2 in Component 2, for the 3 national parks: [2. Renovate and construct basic accommodation, infrastructure and services for park management.]. The most essential vehicles and equipment will be financed from GEF. Other from co-financing. (1) Procurement of essential vehicles for the each of the national parks (Q, C and B): 4x4 vehicles, equipped with lockable tonneau covers, bullbar, winch, tow bar and spotlights; 4x4 5-ton flat-bed vehicles; and motor/quadbikes. ($130/park). (2) Procuring and installing a heavy-duty bunded bulk diesel 5000l tank and two static bunded 500l diesel tanks for the each of the national parks (Q, C and B) ($15K). (3) Water and sanitation equipment ($80K). Allocations including some maintenance and operations costs. |
| 15 | Allocation for essential equipment and supplies in connection with Strategic Intervention 2 in Component 2, for the 3 national parks: [2. Renovate and construct basic accommodation, infrastructure and services for park management.] Costs for procuring, installing and maintaining a 'turnkey' voice and data radio and satellite ($180K/park, including some maintenance and operations costs). The most essential comms equipment will be financed from GEF. Other from co-financing. |
| 16 | Staff uniforms and safety equipment: Allocation for Equipment and vehicles in connection with Strategic Intervention 2 in Component 2, for the 3 national parks: [2. Renovate and construct basic accommodation, infrastructure and services for park management.] |
| 17 | Allocation for essential equipment and supplies in connection with Strategic Intervention 2 in Component 2, for the 3 national parks: [2. Renovate and construct basic accommodation, infrastructure and services for park management.] Bulk costs of procuring at least 4 computers/park, 2 printers, 4 portable HDD, software licenses and 1 data projector for the each of the national parks ($15K/park for Q, C and B + $14K for the PMU). The most essential equipment will be financed from GEF. Other from co-financing. |
| 18 | Allocation for building, landscaping and maintenance of essential PA infrastructure, including staff accommodation quarters. Component 2, Strategic Intervention 1, for each of the 3 national parks: [2. Renovate and construct basic accommodation, infrastructure and services for park management.]. The most essential infrastructure will be financed from GEF (budgeted here in bulk as $540K for all three parks, to be allocated in an equitable manner according to needs). Other from co-financing. |
| 19 | Estimated cost (funded by UNDP, without cost to the GEF) of Monitoring & Evaluation provided to the project by UNDP’s Programme Specialist (P4 - 5 years). Refer to detailed ToR for the M&E function provided by the Programme Specialist to the project. |
| 20 | Mission of 1-2 international consultants to (1) assist the project with planning in its inception phase and (2) train key stakeholders in conservation planning and PA finance. |
| 21 | Mission of 1 international consultant to undertake a mid-term review and 1 to undertake terminal evaluation of the project. |
| 22 | Project posts: Proforma costs of the appointment of the Procurement and Finance Specialist (part time 50% for up 3.5 years GEF financed, in the first year shared with GEF Iona project) to contribute to the addressing the programme's needs for procurement. Refer to detailed ToR for the post. |
| 23 | Management related travel |
| 24 | Inception meeting: to (1) assist the project with planning in its inception phase and (2) train key stakeholders in conservation planning and PA finance. |
| 25 | Communication costs in general (cell phone contracts, internet, etc.). |
| 26 | Audit, advertisement, communication & outreach and translation services. |

(*) The exact amount of each consultancy will be defined during project inception, as well as the whether it is appropriate for the procurement scope to be only international/regional or also national. A strategy for mobilizing additional financial resources of various consultancies will also be devised then.

# SECTION IV: Additional Information

## PART I: Letters of co-financing commitment

- [Refer to separate file: http://bit.ly/1ONTALf ]

| Name of Co-financier | Date | Amounts ($) |
| --- | --- | --- |
| MINAMB – Ministry of Environment | 26-Mar-2013 | 15,000,000 |
| UNDP Angola | 30-Apr-2013 | 500,000 |
| Tripartite Ministerial Committee for the Transfrontier Conservation Initiative for Maiombe Forest | 22-Apr-2013 | 470,400 |
| USAID Southern Africa - SAREP Southern Africa Regional Environmental Program | 07-May-2013 | 220,000 |
| Total |  | 16,190,400 |

## PART II: Project Maps

- [Refer to separate file: http://bit.ly/1ONTALf ]

## PART III: Stakeholder Involvement Plan and Coordination with other Related Initiatives

1. Stakeholder identification

During the project preparation stage, a stakeholder analysis was undertaken in order to identify key stakeholders, assess their interests in the project and define their roles and responsibilities in project implementation. Refer to matrix in Chapter ‘Stakeholder Analysis’, which describes the major categories of stakeholders identified, and the level of involvement envisaged in the project.

- The mentioned matrix indicates that MINAMB will be the main institutions responsible for different aspects of project implementation. MINAMB and its relevant bodies will work in close cooperation with other affected public institutions.

2. Information dissemination, consultation, and similar activities that took place during the PPG

Throughout the project’s development, very close contact was maintained with stakeholders at the national, provincial and local levels. All affected national and local government institutions were directly involved in project development, as were key donor agencies. Numerous consultations occurred with all of the above stakeholders to discuss different aspects of project design. These consultations included: bilateral and multilateral discussions; site visits to the National Parks targeted, and adjacent areas; a stakeholder meeting; and electronic communications. The preliminary project activities were presented to a range of stakeholders for review and discussions and, based on comments received, a final draft of the full project brief was presented to a consolidated stakeholder workshop for in principle approval and endorsement.

3. Approach to stakeholder participation

The projects approach to stakeholder involvement and participation is premised on the principles outlined in the table below.

| Principle | Stakeholder participation will: |
| --- | --- |
| Value Adding | be an essential means of adding value to the project |
| Inclusivity | include all relevant stakeholders |
| Accessibility and Access | be accessible and promote access to the process |
| Transparency | be based on transparency and fair access to information; main provisions of the project’s plans and results will be published in local mass-media |
| Fairness | ensure that all stakeholders are treated in a fair and unbiased way |
| Accountability | be based on a commitment to accountability by all stakeholders |
| Constructive | Seek to manage conflict and promote the public interest |
| Redressing | Seek to redress inequity and injustice |
| Capacitating | Seek to develop the capacity of all stakeholders |
| Needs Based | be based on the needs of all stakeholders |
| Flexible | be flexibly designed and implemented |
| Rational and Coordinated | be rationally planned and coordinated, and not be ad hoc |
| Excellence | be subject to ongoing reflection and improvement |

4. Stakeholder involvement plan

The project’s design incorporates several features to ensure ongoing and effective stakeholder participation in the project’s implementation. The mechanisms to facilitate involvement and active participation of different stakeholder in project implementation will comprise a number of different elements:

(i) Project inception workshop to enable stakeholder awareness of the start of project implementation

The project will be launched by a multi-stakeholder workshop. This workshop will provide an opportunity to provide all stakeholders with the most updated information on the project and the project work plan. It will also establish a basis for further consultation as the project’s implementation commences.

(ii) Constitution of Project Steering Committee to ensure representation of stakeholder interests in project

A Project Steering Committee (PSC) will be constituted to ensure broad representation of all key interests throughout the project’s implementation. The representation, and broad terms of reference, of the PSC are further described in Section I, Part III (Management Arrangements) of the Project Document.

(iii) Establishment of a Project Management team to oversee stakeholder engagement processes during project

The Project Management team will take direct operational and administrative responsibility for facilitating stakeholder involvement and ensuring increased local ownership of the project and its results.

(iv) Project communications to facilitate ongoing awareness of project

The project will develop, implement and maintain a communications strategy to ensure that all stakeholders are informed on an ongoing basis about: the project’s objectives; the projects activities; overall project progress; and the opportunities for involvement in various aspects of the project’s implementation.

(v) Direct involvement of local stakeholders in project implementation

The Participatory Rural Appraisal (PRA) and other types of consultation methods approach will be adopted to facilitate the involvement of local communities and concerned stakeholders in the implementation of project activities in the three national parks targeted under Component 2 (Quiçama, Candangala and Bicuar) with respect to strategic intervention “iv”, as well as sites that will undergo the process towards proclamation described in Output 1.1 and 1.2.

At the activity level, working groups or community-based partnership structures will be established, as required, to facilitate the active participation of affected institutions, organisations and individuals in the implementation of the respective project activities. Different stakeholder groups may take the lead in each of the working groups, depending on their respective mandates.

(vi) Establishing cooperative governance structures to formalise stakeholder involvement in project

The project will actively seek to formalise cooperative governance structures (e.g. Park Management Committee) in Quiçama, Cangandala and Bicuar National Parks to ensure the ongoing participation of local and institutional stakeholders in project and park activities.

(vii) Capacity building

All project activities are strategically focused on building the capacity – at systemic, institutional and individual level – of the institutional and community stakeholder groups to ensure sustainability of initial project investments. Significant GEF resources are directed at building the capacities of MINAMB at the institutional level and the individual national parks and strict nature reserves at the protected area level. The project will invest in building the capacities of executive management staff, protected area planning staff and operational management staff.  At the community levels, the project will build the capacity of local community structures and leaders (e.g. Soba) to participate as an equal partner in project interventions.

4. Coordination with other related initiatives

- The project will work closely with MINAMB to ensure complementarity of its activities in support of the governance, institutional and legislative reform processes currently underway in Angola. These processes will include: the establishment and administration of the new Instituto Nacional de Biodiversidade e Áreas de Conservação (INBAC); the finalisation of the legal package on forest, wildlife and conservation areas; the development of regulations for job descriptions and salary scales for national park staff; and the determination of medium term expenditure cost estimates for implementation of the Plano Estratégico da Rede Nacional de Areas de Conservação de Angola.

- The project is part and parcel of new UNDP Overarching Programme in Support of the Environment Sector in Angola. Under the mentioned Programme, the on-going GEF project (National Biodiversity Project: Conservation of Iona National Park) is closely related to this one, which represents a second phase of a protected area programme. There will be no overlap with respect to capacity building activities in both projects, neither with respect to activities on the ground. At the protected area systems’ level, this project will focus PA expansion and finance, while the one Iona Project is focusing on establishing a basic institutional and knowledge foundation as a first phase of a protected area programme. The new GEF project will take this one step further and have a strong focus on protected area finance. At site level, this project will focus on operationalising Quiçama, Cangandala and Bicuar National Parks, while the Iona Project focuses only on Iona National Park.

- In this sense, both projects are complementary and represent a staggered approach to a broader protected area programme under MINAMB.

Furthermore, this project will work in close partnership with a number of donor agencies, NGOs and government (provincial and national) institutions already actively involved in the rehabilitation of other National Parks -notably Cangandala NP; Bicuar NP; and Quiçama NP - in order to avoid duplication of effort, identify opportunities for collaboration, and share resources and knowledge. It will also collate lessons learnt from the ongoing implementation of the Giant Sable Conservation Project in Cangandala and Bicuar National Parks, with a particular emphasis on learning from efforts to integrate local communities into conservation activities.

The project will establish and maintain a strong working relationship with the Angola Environmental Sector Support Project (ESSP), particularly in respect of complementary initiatives linked to the strengthening of the legislative and regulatory framework for protected areas and facilitating the establishment of INBAC.

- The project will actively support the efforts of MINAMB (and their counterpart agency in other SADC countries) to constitute and maintain a governance mechanism - as a means for activating and coordinating TFCA initiatives. The involvement of the Southern Africa Regional Environmental Program (SAREP) and of the Tripartite Ministerial Committee for the Transfrontier Conservation Initiative for Maiombe Forest is a token of that. This will specifically facilitate training, mentoring, capacity building, knowledge exchange and skills exchange initiatives that would benefit landscape-scale conservation efforts among SADC the countries.

The project will, through the GEF Land Rehabilitation and Rangelands Management in Small Holders Agro-pastoral Production Systems in Southwestern Angola project, work closely with FAO and local NGOs to combine resources in improving sustainable land management practices in the agro-pastoral and agricultural areas in and around Quiçama, Candangala and Bicuar National Parks. The same applies to a new FAO Technical Cooperation Programme from FAO with focus on forests. Inter-agency level coordination will be assured by the UN Representation in Angola, through the Resident Coordinator’s Office.

The project will seek to have representation on the Conselhos  de Auscultação e Concertação Social (CACS) at the Provincial and Municipal levels (in Luanda, Bengo, Malange and Huila Provinces) as a mechanism for integrating and aligning conservation efforts in Quiçama, Candangala and Bicuar National Parks with local (provincial and municipal) economic development and infrastructural development initiatives.

- Finally, the project will liaise closely with the different line Ministry’s to ensure the ongoing alignment of activities with the governments implementation of the Programa Nacional de Gestão Ambiental and the on-going NBSAP review.

## PART IV. Terms of References for key project staff

### Overview of Project Consultants

All TOR will be fully developed and validated prior to the launching of recruitment processes.

Table 10. Overview of Inputs from Technical Assistance Consultants per financier

| Nat Int | Purpose | Financier | Intensity of input | Indicative budgetary allocation ($) | Key Tasks and Responsibilities |
| --- | --- | --- | --- | --- | --- |
| N | Project Coordinator | GEF | 1 person for 5 years | 375,000 | See TOR |
| N | Procurement and Finance Specialist | GEF | 1 person part-time 50% for up to 3.5 years | 105,000 | See TOR |
| I | Project Officer** | GEF | 1 person for 5 years | 396,450 | See TOR |
| I | M&E Officer | UNDP | 1 person, part-time, for 5 years | 463,266 | See TOR |
| N | Team Members of the Professional PA Expansion Team in MINAMB (3 technical, 1 admin) | MINAMB | 4 persons for 4 - 4½ years | * | Refer to descriptions of Outputs 1.1 and 1.2 |
| I | Short-term consultants: Inception Phase Training and Strategizing | GEF | 1-2 persons for either 2 or 4 weeks | 12,000 | Assist the project with initial planning; train MINAMB officials in PA expansion, planning and finance. |
| I | Mid-Term review and terminal evaluations | GEF | 40 person-weeks @ $3K/week | 120,000 | Standard as per UNDP-Policy GEF guidance |

* As per terms and conditions of employment with MINAMB.

** With support from UNDP Programme Specialist (P4)

MINAMB will deploy Park Managers, other technical park staff and fiscais to QNP, CNP, BNP. This human resource contribution is part of the Ministry’s co-financing to the project and has been assessed at $1.2-20 million for the duration of the project.

### Project Coordinator

Duties and Responsibilities

- Coordinate from MINAMB’s side the production of project outputs, as per the project document.

- Mobilize all project inputs, in accordance with UNDP procedures for nationally implemented projects.

- Ensure the formation of a ‘Professional Protected Area Expansion Team’ within MINAMB, leading the team’s inputs and ensuring the project’s catalytic role in the development of national capacity in for protected area expansion.

- Ensure the effective realisation of MINAMB’s co-financing to the project, in particular with respect to the construction/renovation and functionality of infrastructures is targeted National Parks, the mobilisation of Park Managers and fiscais and their adherence to the training programme to developed with project assistance.

- Supervise and coordinate the work of all project staff, consultants and sub-contractors;

- Liaise with MINAMB’s management, UNDP, relevant government agencies, and all project partners, including donor organizations and NGOs for effective coordination of all project activities.

- Ensure the timely submission of the Inception Report, the Combined UNDP-GEF report ‘Project Implementation Review/Annual Project Report’ (PIR/APR), Technical reports, quarterly financial and progress reports, terminal report, and any other reports as may be required by UNDP, GEF, MINAMB and other oversight agencies.

- Disseminate project reports and respond to queries from concerned stakeholders.

- Report progress in implementation and achievement of results to the steering committees, and ensure the fulfilment of directives from the committees.

- Work closely with the UNDP team and consultants in ensuring exchange and sharing of experiences and lessons learned with relevant community based integrated conservation and development projects nationally and internationally.

- Assist community groups, municipalities, NGOs, staff, students and others with development of essential skills through training workshops and on the job training thereby upgrading their institutional capabilities.

- Carry regular, announced and unannounced inspections of all sites and the activities of the project site management units.

- Ensure the establishment and maintenance of the project’s website, as well as a documental intranet and database.

### Project Officer (UNV)

Duties and Responsibilities

Under the supervision of the UNDP Programme Officer,

- provide technical and strategic assistance for project activities, including planning, monitoring and site operations, and assuming quality control of interventions;

- Provide hands-on support to the National Project Coordinator, project staff and other government counterparts in the areas of project management and planning, management of site activities, monitoring, and impact assessment.

- Finalize Terms of Reference for consultants and sub-contractors, and assist in the selection and recruitment process.

- Coordinate the work of consultants and sub-contractors, ensuring the timely delivery of expected outputs, and effective synergy among the various sub-contracted activities.

- Assist the National Project Coordinator in the preparation and revision of the Management Plan as well as Annual Work Plans.

- Coordinate preparation of the periodic Status Report when called for by the National Project Coordinator.

- Assist the National Project Coordinator in various technical aspects pertaining to the preparation of the Combined Project Implementation Review/Annual Project Report (PIR/APR), inception report, technical reports, quarterly financial reports for submission to UNDP, the GEF, other donors and Government Departments, as required.

- Assist in mobilizing staff and consultants in the conduct of a mid-term project evaluation, and in undertaking revisions in the implementation program and strategy based on evaluation results;

- Assist the National Project Coordinator in liaison work with project partners, donor organizations, NGOs and other groups to ensure effective coordination of project activities, training them where needed.

- Assist relevant government agencies and project partners - including related initiatives financed by donor organizations and executed by NGOs - with development of essential skills through training workshops and on the job training thereby upgrading their institutional capabilities.

- Document lessons from project implementation and make recommendations to the steering committees for more effective implementation and coordination of project activities.

- Perform other tasks as may be requested by the National Project Coordinator, Steering Committee and other project partners.

- Assist the Project Coordinator in liaising with scientific institutions that can contribute with field studies and monitoring components of the project.

### M&E Adviser

(This role will be performed as part of the duties of UNDP-Angola’s Programme Specialist P4)

Duties and Responsibilities:

- Play a key role in the fulfilment of all M&E tasks related to UNDP’s support to the National Protected Area Programme.

- Assist MINAMB and other national counter-part in the development of a results-oriented culture in the management of the National Protected Area Programme.

- Lead the tasks of monitoring project implementation against annual and quarterly work plans, including by developing and sharing templates and databases for the purpose

- Devise a system for tracking progress in the achievement of the project objectives through its indicators in the Strategic Results Framework.

- Play a supportive but pivotal role in and ensure timely submission of the Inception Report, the Combined UNDP-GEF report ‘Project Implementation Review/Annual Project Report’ (PIR/APR), Technical reports, quarterly progress reports, and other reports as may be required by UNDP, GEF, EU, MINAMB and other oversight agencies

- Disseminate project reports and respond to queries from concerned stakeholders.

- Support the Project Coordinator in reporting progress in implementation and achievement of results to the steering committees, and ensure the fulfilment of directives from the committees.

- Oversee the exchange and sharing of experiences and lessons learned with relevant community based integrated conservation and development projects nationally and internationally;

- Lead in information gathering, analysis, reporting and dissemination of the results of the UNDP’s country programme, for what the protected areas’ programme is concerned.

- Provide operational support to the programme, where needed.

### Procurement and Finance Specialist

Duties and Responsibilities:

With respect to Protected Areas Finance

- Lead the implementation of Project Output 1.3 (The financial sustainability of the expanded protected area network is improved), by forming a task force within MINAMB, liaising with external partners and coordinating the work of contractors under the relevant output.

- Oversee the develop financial protocols, policies and systems pertaining to financial flows of the Protected Area System, sourcing financial hardware, software and infrastructure requirements

- Facilitate the medium-term and annual budgeting for Protected Areas.

- Implement financial management training and skills development programmes pertaining to Protected Area Finance.

- Facilitate auditing and financial controls with respect to the Protected Area Programme; preparing a business case for an increase in investment in protected areas; and developing and costing projects for donor funding.

With respect to Procurement for the UNDP-GEF-supported Protected Areas Programme

- Prepare and implement procurement strategies, plans and, where applicable, procedures, including sourcing strategies and e-procurement tools and procurement plans for MINAMB with respect to the Protected Area Programme.

- Ensure that all procurement activities under the UNDP-supported projects of the Protected Area Programme (from all sources of fund) are implemented  in full compliance of procurement activities applicable.

- Elaboration and implementation of cost saving and cost reduction strategies.

- Implementation of a well-functioning strategic procurement processes, from sourcing strategy, tendering, supplier selection and evaluation, quality management, customer relationship management, to performance measurement.

- Implements and guidance to, contracts management and administration strategy within the project, constantly guided by legal framework of the organization and assessing/minimizing all forms of risks in procurement.

- Evaluate offers and make recommendations for the finalization of purchases and the award of contracts; analyze and evaluate commodity tender results;

- Managing reporting requirements to Project Management on delivery of procurement services.

# Project Annexes

## Annex 1. METT, Capacity Development and Financial Scorecards

[Refer to separate file for individual scorecards]

Scorecards applied in the project*

Management Effectiveness Tracking Tool (METT)** METT sites assessed in 2012 and 2013: - Quiçama - Cangandala - Bicuar - Luiana-Luengue - Mavinga - Maiombe

Financial Sustainability Scorecard for Protected Area Systems**

Capacity Development Assessment Scorecard for Protected Area Systems

Notes:* Summary scores are reproduced below.  **METT and FS are combined into one Excel file as per GEF template.

### Summary of PA sites’ Management Effectiveness Tracking Tool (METT)

| Protected Area |  |  |  | * | * | * |
| --- | --- | --- | --- | --- | --- | --- |
| Name of Protected Area | Quiçama | Cangandala | Bicuar | Maoimbe | Luiana-Luengue | Mavinga |
| Is this a new protected area? | No | No | No | yes | Yes | Yes |
| Area in Hectares | 996,000 | 63,000 | 790,000 | 193,000 | 4,581,800 | 4,607,200 |
| Global designation or priority lists | IBA | IBA | IBA | IBA, prospective MAB | No | No |
| Local Designation of Protected Area | National Park | National Park | National Park | National Park | National Park | National Park |
| IUCN Category | 2 | 2 | 2 | 2 | 2 | 2 |
| METT Score 2013 | 25 | 35 | 29 | 22 | 18 | 15 |
| METT Score 2013 % (over 102) | 24.5% | 34.3% | 28.4% | 21.5% | 17.6% | 14.7% |

* Included here for information purposes. Not tracked as part of this project.

### Financial Sustainability for PA Systems – Back-of-the-envelope calculations and scoring

| Basic Information on Country’s National Protected Area System, Sub-systems and Networks. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Protected Areas System, sub-systems and networks | Number of sites | Terrestrial hectares covered | Marine hectares covered | Total hectares covered | Institution responsible for PA management |
| National System of PAs in 2012 (formal) | 12 | 8,317,200 | negligible | 8,317,200 | MINAMB |
| National System of PAs in 2013 (formal) | 13 | 16,264,200 | negligible | 16,264,200 | MINAMB |
| PA sub-system 1 – Three Priority Parks for rehabilitation in Project Component 2 | 3 | 1,849,000 | 0 | 1,849,000 | MINAMB |
| PA sub-system 2 - Newly established Parks with little or no management intervention | 3 | 7,061,200 | 0 | 7,061,200 | MINAMB |
| PA sub-System 3: Other parks and reserves for rehabilitation, supposing also PA network size and design rationalisation | 7 | 7,354,000 | 0 | 7,354,000 | MINAMB |
| PA sub-system 4: PAs in the proclamation pipeline to be actively managed in the next 5 years (not yet part of the formal PA system) | >10 | TBD | TBD | TBD | MINAMB |

| Back-of-the-envelope background calculations |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Sub-system 1: Three Priority Parks for rehabilitation in Project Component 2 | Area (ha) | Available Finances for PA mgt from GEF Comp 2, Kissama Found, OGE Preservação da Palanca, plus other sponsors in the next 4-5 years ($K) | Approx. financing needs for rehabilitation over 4-5 years ($K) | Approx. recurrent yearly costs of rehabilitated park ($K) - each has a specific coefficient | Potential site-based revenue generation per year of rehabilitated park ($K) * |
| Quicama (with rev gen potential, large size and many challenges, extensive mgt) | 996,000 | 2,034 | 4,725 | 1,050 | 22 |
| Cangandala (very high intensity mgt, with potential for sponsoring) | 63,000 |  | 4,760 | 1,058 | 17 |
| Bicuar (normal cost-coef for Ang, but large size, high threat level) | 790,000 |  | 4,725 | 1,050 | 1 |
| Sub-system 2: Newly established Parks with little or no management intervention | Area (ha) | Available Finances for PA management from GEF Comp 1, OGE systemic, plus other sponsors in the next 4-5 years ($K) | Approx. financing needs for establishing newly proclained park over 4-5 years ($K) | Approx. recurrent yearly costs of established parks ($) - each has a specific coefficient | Potential site-based revenue generation per year of newly established parks ($K) * |
| Expanded Luiana-Luengue (extensive mgt) | 2,261,000 | 7,767 | 14,894 | 402 | 155 |
| Expanded Mavinga (extensive mgt) | 4,607,200 |  |  | 819 | 155 |
| New Maiombe (upper part of cost-coef for Ang) | 193,000 |  |  | 103 | 0 |
| Sub-system 3: Other parks and reserves for rehabilitation, supposing also PA network size and design rationalisation | Area (ha) | Available Finances for PA management from OGE and donors in the next 4-5 years ($K) | Approx. financing needs for rehabilitation over 4-5 years ($K) - assumes $3.5/ha | Approx. recurrent yearly costs of rehabilitated parks ($K) - assumes $1/ha/year | Potential site-based revenue generation per year of rehabilitated park ($K) * |
| Iona, Cameia, Mupa, Luando, Namibe etc. | 7,354,000 | 8,089 | 25,739 | 7,354 | 60 |
| Sub-system 4: PAs in the proclamation pipeline to be actively managed in the next 5 years (not yet part of the formal PA system) | Area in bulk (estimate with high degree of uncertainty) | Available Finances for PA management projected for the next 4-5 years ($K) | Approx. financing needs for establishing new miscellaneous PA in the pipeline over 4-5 years with varied management ($K) - assumes $3.5/ha | Approx. recurrent yearly costs of rehabilitated park ($K) - assumes $1/ha/year | Potential site-based revenue generation per year from PAs yet to be established ($K) * |
| Serra Pingano, Lagoa Carumbo, Serra Mbango, Floresta da Gabela, Serra Njelo, Floresta de Kumbira, Morro Namba, Morro Moco, Serra da Neve, Mussuma, Serra da Chela, plus priority marine areas (whose costs will not be presented separately for the sake of simplicity) | 1.0 - 3.0 million hectares of land/seascapes | 0 | 7,000 | 2,000 | 20 |
| [1] MPAs should be detailed separately to terrestrial PAs as they tend to be much larger in size and have different cost structures |  |  |  |  |  |
| Note * Estimates over yearly revenue generation from PAs do not include the potential for revenue generation from innovative mechanisms, the feasibility of which remains untested and not assessed in Angola. |  |  |  |  |  |
| Source of coefficients: Brunner et al. (2004): Financial Costs and Shortfalls of Managing and Expanding Protected-Area Systems in Developing Countries. BioScience Vol. 54 No. 12, pp. 1119-1126. |  |  |  |  |  |

Back-of-the-envelope Financial Analysis of the National Protected Area System

se indicatedins untested and u

| 2013 Financial Analysis of the terrestrial Sub-Systems 1 through 4 (presented above), based on back of the envelope calculations and other data | Previous year 2012 - in connection with Iona Project preparation (US$) | Baseline year 2013 (US$) | Projections for the END of PROJECT - i.e. in 4-5 years time (US$) | Comments |
| --- | --- | --- | --- | --- |
| Available Finances[5] | 2012 previous assessment | 2013 baseline year for Financial Scorecard | 2018 projections and targets | Sub-Systems 1 through 4 |
| (1) Total annual central government budget allocated to PA management (excluding donor funds and revenues generated for the PA system) | 1,500,000 | 6,727,000 | 12,000,000 | OGE funds for MINAMB. Projection is based on evolution foreseen in PLERNACA. Assumes peak in 2015 to meet needs of expanded system then maintenance. |
| (2) Extra budgetary funding for PA management | 300,000 | 7,539,000 | 7,700,000 |  |
| A. Funds channelled through government - total | 0 | 11,039,000 | 7,200,000 |  |
| B. Funds channelled through third party/independent institutional arrangements – total | 0 | 300,000 | 3,500,000 |  |
| (3) Total annual site based revenue generation across all PAs broken down by source[6] (2012 estimate reconstructed) | 0 | 0 | 430,000 | Indicate total economic value of PAs (if studies available)[7] |
| A. Tourism entrance fees | not estimated | 0 | 40,000 | Piloting entrance fees and road toll for conservetion in 5-6 rehabilitated and newly established national parks, plus other areas, to be retained 100% in the sub-system. |
| B. Other tourism and recreational related fees (camping, fishing permits etc) | not estimated | 0 | 55,000 | Piloting recreational fees in 1-2 rehabilitated national parks, then others, to be retained 100% in the sub-system. |
| C. Income from concessions | 0 | 0 | 335,000 |  |
| D. Payments for ecosystem services (PES) | not estimated | 0 | 0 | Remain potential. |
| E. Other non-tourism related fees and charges (specify each type of revenue generation mechanism) | not estimated | 0 | 0 | Remain potential. |
| (4) Percentage of PA generated revenues retained in the PA system for re-investment[8] | not estimated | n/a | 100% |  |
| (5) Total finances available to the PA system [line item 1+2.A+2.B]+ [line item 3 * line item 4] | 1,800,000 | 14,266,000 | 20,130,000 |  |
| Terrestrial PA estate (ha) | 8,232,000 | 16,264,200 | 17,164,200 | 2015 is an estimate |
| Finances available per PA unit area ($/ha/y) | 0.219 | 1.111 | 1.348 | 2015 is an extrapolation |
| Costs and Financing Needs | 2012 previous assessment | 2013 baseline year for Financial Scorecard | 2018 projections and targets | Sub-Systems 1 through 4 |
| (1) Total annual expenditure for PAs (all PA operating and investment costs and system level expenses)[9] | 1,800,000 | 14,452,800 | 18,160,000 | Assumes 80% delivery across the board for the sake of simplicity, except for 2012, when it is assumed as 100% |
| (2) Estimation of PA system financing needs |  |  |  |  |
| A. Estimated financing needs for basic management costs (operational and investments) to be covered (2012 estimate reconstructed) | 15,594,750 | 29,240,156 | 20,468,109 | Considers a coefficient of $1.8/ha/year -- supposes that needs will likely decrease by 30% by 2015 through various PA mgt cost-effectiveness measures. |
| B. Estimated financing needs for optimal management costs (operational and investments) to be covered (2012 estimate reconstructed) | 31,189,500 | 60,990,750 | 42,693,525 | Considers a coefficient of $3.75/ha/year -- supposes that needs will likely decrease by 30% by 2015 through various PA mgt cost-effectiveness measures. |
| A. Estimated financing needs for basic management costs (operational and investments) to be covered (2012 estimate reconstructed) | 15,594,750 | 29,240,156 | 20,468,109 | Considers a coefficient of $1.8/ha/year -- supposes that needs will likely decrease by 30% by 2015 through various PA mgt cost-effectiveness measures. |
| B. Estimated financing needs for optimal management costs (operational and investments) to be covered (2012 estimate reconstructed) | 31,189,500 | 60,990,750 | 42,693,525 | Considers a coefficient of $3.75/ha/year -- supposes that needs will likely decrease by 30% by 2015 through various PA mgt cost-effectiveness measures. |
| C. Estimated financial needs to expand the PA systems to be fully ecologically representative | not estimated | 21,894,400 | n/a | Total costs over a 5 year period |
| Annual financing gap (financial needs – available finances) | 2012 previous assessment | 2013 baseline year for Financial Scorecard | 2018 projections and targets | Sub-Systems 1 through 4 |
| 1. Net actual annual surplus/deficit[11] |  | 2,853,200 | 4,370,000 |  |
| 2. Annual financing gap for basic management scenarios | not estimated | 14,974,156 | 338,109 |  |
| 3. Annual financing gap for optimal management scenarios | not estimated | 46,724,750 | 22,563,525 |  |
| 4. Annual financing gap for basic management of an expanded PA system (current network costs plus annual costs of adding more PAs) | n/a | 36,868,556 | 8,748,880 | Assumes that the expansion roll-out strategy may take 5 years for completion |
| 5. Projected annual financing gap for basic expenditure scenario in year X+5 | n/a | n/a | not estimated | This would require a more sophisticated analysis, which will not be done at this stage. |

Table 11. Financial Scorecard - Part II Summarised

| ASSESSING ELEMENTS OF THE FINANCING SYSTEM | GEF TT Total Possible Score | 2011/2012 Iona Project FS application | % per element | 2013 PA expansion & rehab FS application | % per element | Comparison 2011 - 2013 |
| --- | --- | --- | --- | --- | --- | --- |
| Component 1 – Legal, regulatory and institutional frameworks | 95 | 6 | 6% | 6 | 6% | 0% |
| Element 1 – Legal, policy and regulatory support for revenue generation by PAs | 6 | 0 | 0% | 0 | 0% | 0% |
| Element 2 - Legal, policy and regulatory support for revenue retention and sharing within the PA system | 9 | 0 | 0% | 0 | 0% | 0% |
| Element 3 - Legal and regulatory conditions for establishing Funds (endowment, sinking or revolving) | 9 | 1 | 11% | 1 | 11% | 0% |
| Element 4 - Legal, policy and regulatory support for alternative institutional arrangements for PA mgt* | 12 | 4 | 33% | 4 | 33% | 0% |
| Element 5 - National PA financing policies and strategies | 18 | 0 | 0% | 0 | 0% | 0% |
| Element 6 - Economic valuation of protected area systems** | 6 | 0 | 0% | 0 | 0% | 0% |
| Element 7 - Improved government budgeting for PA systems | 8 | 0 | 0% | 0 | 0% | 0% |
| Element 8 - Clearly defined institutional responsibilities for financial management of PAs | 3 | 1 | 33% | 1 | 33% | 0% |
| Element 9 - Well-defined staffing requirements, profiles and incentives at site and system level | 24 | 0 | 0% | 0 | 0% | 0% |
| Component 2 – Business planning and tools for cost-effective management | 59 | 0 | 0% | 0 | 0% | 0% |
| Element 1 – PA site-level business planning | 18 | 0 | 0% | 0 | 0% | 0% |
| Element 2 - Operational, transparent and useful accounting and auditing systems | 9 | 0 | 0% | 0 | 0% | 0% |
| Element 3 - Systems for monitoring and reporting on financial management performance | 12 | 0 | 0% | 0 | 0% | 0% |
| Element 4 - Methods for allocating funds across individual PA sites | 2 | 0 | 0% | 0 | 0% | 0% |
| Element 5 - Training and support networks to enable PA managers to operate more cost-effectively | 18 | 0 | 0% | 0 | 0% | 0% |
| Component 3 – Tools for revenue generation by PAs | 71 | 0 | 0% | 1 | 1% | 1% |
| Element 1 - Number and variety of revenue sources used across the PA system | 12 | 0 | 0% | 0 | 0% | 0% |
| Element 2 - Setting and establishment of user fees across the PA system | 15 | 0 | 0% | 0 | 0% | 0% |
| Element 3 - Effective fee collection systems | 11 | 0 | 0% | 0 | 0% | 0% |
| Element 4 - Marketing and communication strategies for revenue generation mechanisms | 6 | 0 | 0% | 0 | 0% | 0% |
| Element 5 - Operational PES schemes for PAs | 12 | 0 | 0% | 0 | 0% | 0% |
| Element 6 - Concessions operating within PAs | 12 | 0 | 0% | 1 | 8% | 8% |
| Element 7 - PA training programmes on revenue generation mechanisms | 3 | 0 | 0% | 0 | 0% | 0% |
| Total Score | 225 | 6 | 3% | 7 | 3% | 0.4% |
|  |  | 2011/2012 |  | 2013 |  | change |
| Total Score for PA System | - | 6 | - | 7 | - | - |
| Total Possible Score | - | 225 | - | 225 | - | 225 |
| Actual score as a percentage of the total possible score | - | 2.7% | - | 3.1% | - | 16.7% |
| Percentage scored in previous year | - | - | - | 6 | - | 1 point |

* Aimed at to reducing cost burden to government ** E.g. ecosystem services, tourism based employment etc.

Summary of Capacity Development Assessment Scorecard

| Matrix of the Capacity Development Assessment Scorecard for Protected Area Systems (Summary) |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Strategic Areas of Support | Systemic |  |  | Institutional |  |  | Individual |  |  | Average % |
|  | Project Scores | Total possible score | % | Project Scores | Total possible score | % | Project Scores | Total possible score | % |  |
| (1) Capacity to conceptualize and develop sectoral and cross-sectoral policy and regulatory frameworks | 3 | 6 | 50% | 1 | 3 | 33% | N/A | NA | NA | 42% |
| (2) Capacity to formulate, operationalise and implement sectoral and cross-sectoral programmes and projects | 4 | 9 | 44% | 8 | 27 | 30% | 1 | 12 | 8% | 27% |
| (3) Capacity to mobilize and manage partnerships, including with the civil society and the private sector | 2 | 6 | 33% | 3 | 6 | 50% | 1 | 3 | 33% | 39% |
| (4) Technical skills related specifically to the requirements of the SPs and associated Conventions | 1 | 3 | 33% | 1 | 3 | 33% | 1 | 3 | 33% | 33% |
| (5) Capacity to monitor, evaluate and report at the sector and project levels | 3 | 6 | 50% | 3 | 6 | 50% | 0 | 3 | 0% | 33% |
| TOTAL Score and average for %'s | 13 | 30 | 42% | 16 | 45 | 39% | 3 | 21 | 19% | 35% |

## Annex 2. Reference to vegetation types used as a basis for preliminary PA gap analysis

Table 12. Major biomes/vegetation groupings and mapped vegetation units (Barbosa 1970) in Angola

| Biome/vegetation grouping | Barbosa units | Area, km2 | Percentage |
| --- | --- | --- | --- |
| Moist forests | 1,2,3,4 | 27,879 | 2.2 |
| Forest/savanna mosaic | 7 – 11; 13, 14; 22; 26 | 295,930 | 23.5 |
| Afro-montane forest | 5,6 | 170 | 0.01 |
| Miombo woodlands and savannas | 15 – 19; 24,25 | 671,806 | 53.5 |
| Mopane woodlands and shrublands | 20, 21 | 78,109 | 6.2 |
| Acacia/Adansonia savannas and thickets | 23, 27 | 57,521 | 4.6 |
| Edaphic grasslands | 12, 30 - 31 | 110,945, | 8.8 |
| Desert | 28, 29 | 14,340 | 1.1 |

Table 13. Vegetation types of Angola (from Barbosa 1970; Huntley 1974) represented within PAs

| Barbosa Units | Formation, moisture regime | Typical genera | Total area, km2 | Vegetation types represented in terrestrial PA network prior to 2011 | Vegetation types now represented in terrestrial PA network | End of project target for vegetation types representation in the terrestrial PA estate | % of total area protected per vegetation type - prior to 2011 | Existing PAs prior to 2011 | Newly proclaimed and proposed new PAs |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Forest, humid, evergreen, | Gilbertio dendron, Tetraberlinia | 481 |  | 1 | 1 | 0 |  | Maiombe |
| 2 | Forest, semi-deciduous | Gossweilerio dendron, Oxystigma | 3,765 |  | 1 | 1 | 0 |  | Maiombe |
| 3 | Forest, humid, semi-deciduous | Celtis, Albizia | 20,989 |  |  | 1 | 0 |  | Serra Pingano, Gabela, Serra Kumbira |
| 4 | Forest, dry, semi-deciduous | Cryptosepalum | 2,163 |  |  |  | 0 | - |  |
| 5 | Forest, humid, semi-deciduous | Newtonia, Parinari | 160 |  |  | 1 | 0 |  | Serra da Neve, |
| 6 | Forest, humid, semi-deciduous | Podocarpus | 10 |  |  | 1 | 0 |  | Morro Moco, Morro Namba, Serra da Chela |
| 7 | Forest/savanna mosaic, humid | Piptadeniastrum, Bosqueia | 13,699 |  |  |  | 0 | - |  |
| 8 | Forest/savanna mosaic, humid | Marquesia, Berlinia | 79,631 |  |  | 1 | 0 |  | Lagoa Carumbo |
| 9 | Forest/savanna mosaic, humid | Celtis, Hyparrhenia | 27,798 |  |  |  | 0 |  |  |
| 10 | Forest/savanna mosaic, mesic | Allanblackia,Entandraphragma | 11,465 |  |  |  | 0 | - |  |
| 11 | Forest/savanna mosaic, mesic | Pteleopsis, Adansonia | 14,900 | 1 | 1 | 1 | 5 | Quicama |  |
| 12 | Thicket/savanna mosaic, humid | Landolphia, Hyparrhenia | 46,705 |  |  | 1 | 0 |  | Lagoa Carumbo |
| 13 | Thicket/savanna mosaic, humid | Annona, Piliostigma | 27,798 |  |  |  | 0 | - |  |
| 14 | Thicket/savanna mosaic, mesic | Crossopteryx, Heteropogon | 12,497 |  |  |  | 0 | - |  |
| 15 | Woodland /thicket mosaic, mesic | Baikiaea, Ricinodendron | 16,422 | 1 | 1 | 1 | 72 | Bicuar, Mupa |  |
| 16 | Woodland, humid | Julbernardia, Brachystegia | 138,754 |  |  | 1 | 0 |  | Morro Moco, Morro Namba |
| 17 | Woodland, humid | Brachystegia, Marquesia | 224,393 | 1 | 1 | 1 | 3 | Luando, Cameia |  |
| 18 | Woodland, humid | Brachystegia, Julbernardia | 74,333 | 1 | 1 | 1 | 26 | L, B, Cangandala |  |
| 19 | Woodland, mesic | Brachystegia, | 5,367 |  |  |  | 0 | - |  |
| 20 | Woodland, mesic | Colophospermum | 69,777 | 1 | 1 | 1 | 5 | Iona, Mupa |  |
| 21 | Woodland, mesic | Colophospermum, Acacia | 8,332 |  |  |  | 0 | - |  |
| 22 | Savanna/woodland, humid | Cochlospermum, Combretum | 27,718 |  |  | 1 | 0 |  | Serra Kumbira |
| 23 | Thicket/savanna mosaic, arid | Adansonia, Sterculia | 21,951 | 1 | 1 | 1 | 41 | Quicama |  |
| 24 | Woodland, savanna mosaic, mesic | Brachystegia, Burkea | 114,560 |  |  |  | 0 | - |  |
| 25 | Savanna-woodland, mesic | Baikiaea, Guibourtia | 60,324 | 1 | 1 | 1 | 0 | Luiana | Luiana,, Mavinga* |
| 26 | Savanna-woodland, mesic | Adansonia, Peucedanum | 108,231 |  |  | 1 | 0 |  | Serra Mbango |
| 27 | Savann-grassland mosaic, arid | Acacia, Commiphora | 35,570 | 1 | 1 | 1 | 27 | Iona, Namibe, Chimalavera |  |
| 28 | Grassland, shrubland, sub-desert | Aristida, Welwitschia | 9,934 | 1 | 1 | 1 | 74 | Iona, Namibe |  |
| 29 | Desert | Odyssea, Acanthosicyos | 4,406 | 1 | 1 | 1 | 100 | Iona |  |
| 30 | Swamp | Cyperus, Typha | 1,362 | 1 | 1 | 1 | 14 | Quicama |  |
| 31 | Grassland, floodplain | Loudetia | 49,990 | 1 | 1 | 1 | 31 | Cameia |  |
| 32 | Grassland, montane | Protea, Stoebe | 12,898 |  |  | 1 | 0 |  | Morro Moco, Morro Namba, Serra da Chela |
|  | TOTALS |  | 1,246,383 | 12 | 14 | 23 | n/a |  |  |

* Luiana was previously represented as a partial reserve.

## Annex 3. Project Risk Assessment Guiding Matrix

Table 14. Risk Assessment Guiding Matrix

|  | Impact |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Probability |  | Critical | High | Medium | Low | Negligible |
|  | Certain / Imminent | Critical | Critical | High | Medium | Low |
|  | Very Likely | Critical | High | High | Medium | Low |
|  | Likely | High | High | Medium | Low | Negligible |
|  | Moderately Likely | Medium | Medium | Low | Low | Negligible |
|  | Unlikely | Low | Low | Negligible | Negligible | Considered to pose no determinable risk |

## Annex 4. Technical reports

- [Refer to separate file: http://bit.ly/1ONTALf ]

Content

1; PPG Field Level Surveys. 1.1; Introduction. 1.1.1; Objective. 1.1.2; Summary of results. 1.2; Existing National Parks for Operationalisation: Quiçama, Candangala and Bicuar. 1.2.1; METT application. 1.2.2; Ecosystem Status. 1.2.3; PA management staff. 1.2.4; PA infrastructure status. 1.2.5; PA financial flows. 1.2.6; PA governance. 1.2.7; Tourism potential of PAs. 1.2.8; Job creation potential of PAs. 1.2.9; PA maps. 1.2.10; Summarising analysis on the level of PA operationalisation. 1.2.11; goals and milestones for PA rehabilitation. 1.3; Newly Proclaimed Protected Areas. 1.3.1; Maiombe. 1.3.2; Sites in Kuando Kubando: Mavinga and Luiana. 2; PA Gap Assessment Reference Annex. 2.1; Representation of Vegetation Types in the Protected Areas. 3; Bibliography.

## Annex 5. UNDP Environmental and Social Screening

- [Refer to separate file: http://bit.ly/1ONTALf ]

## Annex 6. Brief overview of activities per selected protected area targeted by the project

Table 15. Overview of GEF-funded activities to be implemented in each of the six existing protected areas targeted under the Project

| Protected Area | Project Output/s | Activities |
| --- | --- | --- |
| - Mavinga* | Output 1.2 | - Preliminarily define and map park boundaries - Stakeholder consultation – affected communities - Stakeholder consultation – affected institutions - Finalise, survey and map park boundaries - Finalise ‘use zones’ for park - Prepare and promulgate park regulations |
|  | Output 1.3 | - Prepare a business plan for park - Establish controlled entry points in the park - Source supplementary donor funding support - Pilot a tourism/recreation concession (if feasible) |
| - Luiana-Luengue* | Output 1.2 | - Preliminarily define and map park boundaries - Stakeholder consultation – affected communities - Stakeholder consultation – affected institutions - Finalise, survey and map park boundaries - Finalise ‘use zones’ for park - Prepare and promulgate park regulations |
|  | Output 1.3 | - Prepare a business plan for park - Establish controlled entry points in the park - Source supplementary donor funding support - Pilot a tourism/recreation concession (if feasible) |
| - Maiombe* | Output 1.2 | - Preliminarily define and map park boundaries - Stakeholder consultation – affected communities - Stakeholder consultation – affected institutions - Finalise, survey and map park boundaries - Finalise ‘use zones’ for park - Prepare and promulgate park regulations |
|  | Output 1.3 | - Prepare a business plan for park - Establish controlled entry points in the park - Source supplementary donor funding support - Pilot a tourism/recreation concession (if feasible) |
| - Quiçama | Output 2.1 | - Equip (uniforms and safety equipment), train and procure vehicles for 47 park staff - Establish new park headquarters, establish two new gate outposts, renovate facilities at Caua, upgrade SPA fencing (if recommended) and repair key park roads - Consultatively develop park zonation plan - Establish park-local community consultative forums |
| - Cangandala | Output 2.2 | - Equip (uniforms and safety equipment), train and procure vehicles for 26 park staff - Secure park boundary fencing, upgrade park offices and staff accommodation at Bola Cachasse and establish new park ranger outposts - Rationalise/expand the park boundaries, and proclaim or de-proclaim relevant areas - Establish park-local community consultative forums - Review management agreement with Kissama Foundation - Develop sustainable approaches to the provision of energy and heating in local communities |
| - Bicuar | Output 2.3 | - Equip (uniforms and safety equipment), train and procure vehicles for existing park staff - Secure park boundary/SPA fencing (if recommended) - Rationalise/expand the park boundaries, and proclaim or de-proclaim relevant areas to improve corridors for wildlife migration and movement - Establish park-local community consultative forums - Improve management of human-wildlife conflicts - Consultatively develop mechanisms for controlled and regulated access to grazing |

Note: Refer also to paragraph 124 for further explanation on activities under Component 2.

## Annex 7. Excerpt from the GEF's Safeguards Policy: on Minimum Standard #3 on 'Involuntary Resettlement'

Key definitions: The physical relocation and displacement of people includes the involuntary acquisition of land. It does not include the involuntary restriction of access to legally designated parks and protected areas (which does not include the acquisition of land) that may result in adverse impacts on the livelihoods of local people or communities.

[Quoted from the GEF Council Document GEF/C.41/10/Rev.1 - November 18, 2011 [Link] – under Chapter ‘Minimum Requirements’]

“Agency policies [in this case UNDP's] require it to assess all viable alternative project designs to avoid, where feasible, or minimize involuntary resettlement.

Through census and socio-economic surveys of the affected population, the Agency identifies, assesses, and addresses the potential economic and social impacts of the project that are caused by involuntary taking of land (e.g. relocation or loss of shelter, loss of assets or access to assets, loss of income sources or means of livelihood, whether or not the affected person must move to another location) or involuntary restriction of access to legally designated parks and protected areas.

The Agency identifies and addresses impacts, also if they result from other activities that are (a) directly and significantly related to the proposed GEF-financed project, (b) necessary to achieve its objectives, and (c) carried out or planned to be carried out contemporaneously with the project. The Agency consults project-affected persons, host communities and local CSOs, as appropriate.

For projects that involve the involuntary restriction of access to legally designated parks and protected areas, policies require the Agency to design, document and disclose before appraisal a participatory process for: (a) preparing and implementing project components; (b) establishing eligibility criteria; (c) agreeing on mitigation measures that help improve or restore livelihoods in a manner that maintains the sustainability of the park or protected area; (d) resolving conflicts; and (e) monitoring implementation.

If resettlement is required, provide persons to be resettled with opportunities to participate in the planning, implementation, and monitoring of the resettlement program, especially in the process of developing and implementing the procedures for determining eligibility for compensation benefits and development assistance (as documented in a resettlement plan), and for establishing appropriate and accessible grievance mechanisms. Pay particular attention to the needs of vulnerable groups among those displaced, especially those below the poverty line, the landless, the elderly, women and children, Indigenous Peoples, ethnic minorities, or other displaced persons who may not be protected through national land compensation legislation

Inform persons to be resettled of their rights, consult them on options, and provide them with technically and economically feasible resettlement alternatives and assistance. For example (a) prompt compensation at full replacement cost for loss of assets attributable to the project; (b) if there is relocation, assistance during relocation, and residential housing, or housing sites, or agricultural sites of equivalent productive potential, as required; (c) transitional support and development assistance, such as land preparation, credit facilities, training or job opportunities as required, in addition to compensation measures; (d) cash compensation of land when impact of land acquisitions on livelihoods is minor; (e) provision of civic infrastructure and community services; and (f) give preference to land-based resettlement strategies for persons whose livelihoods are land-based;

For those without formal legal rights to lands or claims to such land that could be recognized under the laws of the country, provide resettlement assistance in lieu of compensation for land to help improve or at least restore their livelihoods.

Disclose draft resettlement plans and/or plans to address involuntary restriction on access to protected areas, including documentation of the consultation process, in a timely manner, before appraisal formally begins, in a place accessible to key stakeholders including project affected groups and CSOs in a form and language understandable to them. Apply these minimum requirements described in the involuntary resettlement section, as applicable and relevant, to subprojects requiring land acquisition.

Implement all relevant resettlement plans before project completion and provide resettlement entitlements before displacement or restriction of access. For projects involving restriction of access, impose the restrictions in accordance with the timetable in the plan of actions.

Upon completion of the project, the Agency assesses whether the objectives of the project resettlement plan have been achieved, taking account the baseline conditions and the results of resettlement monitoring.”

In the Angolan legislative context, protected areas are defined as ‘conservation areas’

This can be identified in the temperature of the upper 50 meters (m) and in the salinity to at least 200 m in depth

Iona National Park was first established in 1937 as a Reserve. In 1964 it was subsequently upgraded to a National Park.

In this PRODOC, ‘Protected Areas’ (the generic international term) and ‘Conservation Areas’ are used as synonymous.

An exception may be Iona National Park, where populations of Oryx, Springbok and Mountain Zebra appear to have recovered slightly over the past decade.

Formerly the Ministry of Urbanism and Environment (MINUA)

Secretariat of State for Biodiversity and Conservation Areas – see organigram.

MINAMB is currently reviewing the NBSAP, the results of which will guide the drafting of the new NBSAP (2014-2020).

News from 27 Jul 2011 on Agência Angola Press (ANGOP), Ambiente : “Áreas de conservação nacional passam para 8,5 porcento do território”. Link, extracted on 05 May 2013.

Only 8% of the Angolan population has access to electricity and, despite the rich oil economy, household use of liquefied natural gas is minimal

The government has recently indicated that they will soon engage with relevant bodies in the process of graduating from LCD status.

Refer to GEF Council Document: GEF Policy on Agency Minimum Standards on Environmental and Social Safeguards. GEF/C.41/10/Rev.1 - November 18, 2011 [Link].

E.g. desert and sub-desert shrublands, covering together no more than 1.2% of the country’s land surface (or 1.4 million ha), are over-represented within the PA network, with respectively 100% and 74% of these two vegetation type found within Iona National Park.

Huntley, Brian J. (2010): Angolan Protected Area Expansion Strategy (APAES) / Propostas para uma Estratégia de Expansão da Rede de Áreas Protegidas de Angola (EERAPA).

Both Mavinga and Luiana were gazetted in 1966 as partial reserves covering respectively 5,950 ha and 8,400 ha.

http://www.peaceparks.co.za/tfca.php?pid=19&mid=1008 (extracted on 05 May 2013).

At any given time only about 50% of these are on duty due to absence on special leave, rotation of leave or absenteeism.

Includes national programmes under the budget items ‘environment’ (in general) plus ‘development and sustainable management of forest resources’. Another $100 million is reported allocated to ‘combating environmental degradation’ and pertains primarily to investments in erosion control and pollution. (Source: Ministry of Finance's website, Summary of current expenses per programme 2011.)

E.g. by applying the same ratio as the one used in MINAMB’s co-financing letter

For the two development poles in Cabo Ledo and Dirico, it is important to assess the conformity of the programme with conservation objectives of the PAs in question and enforce it.

This project will not deal with the challenges of providing adequate coverage to marine ecosystems in the PA system.

The term ‘protected area expansion’ will include the establishment of new protected areas, the extension or rationalisation of the boundaries of existing protected areas and the establishment and maintenance of trans-boundary protected area/ conservation initiatives with adjacent countries.

It is notable e.g. that the newly proclaimed PAs lack many of the elements of a BID. Through the project, this gap will be fulfilled.

E.g. the Conselhos de Auscultação e Concertação Social (CACS)

If funding is available, the project can support the establishment of a the joint ecotourism task force of MINAMB and Ministry of Tourism (Ministério de Hotelaria e Turismo) for developing a policy and legislation on tourism concessions within PAs (departing from policy guidelines contained in PLERNACA). The aim is to minimize impacts of tourism concession activities and maximize benefits for PAs management and communities.

Note: the mapping and survey work undertaken in Output 1.4 below will also be included into the State of Knowledge Report.

See http://www.iucnsscrsg.org/.

The term ‘protected area expansion’ will include the establishment of new protected areas, the extension or rationalisation of the boundaries of existing protected areas and the establishment and maintenance of trans-boundary protected area/ conservation initiatives with adjacent countries.

In particular, Decision 2005/1 of 28 January, 2005 of UNDPs Executive Board approved the new Financial Regulations and Rules and along with them the new definitions of ‘execution’ and ‘implementation’.

The National Project Director will not be paid from the project funds, but will represent a Government in-kind contribution to the Project.

Refers to a UNDP procedural and minuted meeting which allows the Resident Representative to sign off on a Project Document.

There are two scenarios of NIM: (a) Full national implementation, in which national implementing partners directly assume the responsibility for the related output (or outputs) and carry out all activities towards the achievement of these outputs; and (b) National implementation, in which the national implementing partner assumes full responsibility for the related output(s) but where, at the request of the government, UNDP as a responsible party undertakes specific and clearly defined activities for the implementing partner.

As per GEF guidelines, the project will also be using the BD 1 Management Effectiveness Tracking Tool (METT). New or additional GEF monitoring requirements will be accommodated and adhered to once they are officially launched.

No annual adjustment for CPI

See the Baseline Analysis for a further description of rehabilitation activities, donor agencies and NGO’s actively involved in these parks.

This thus excludes the new protected areas that will also be established under the project.

"Mitigation Measures" include, as appropriate, minimizing habitat loss (e.g., strategic habitat retention and post-development restoration) and establishing and maintaining an ecologically similar protected area. The GEF accepts other forms of mitigation measures only when they are technically justified.