Improving Facilities for Quality Education in Montenegro

Project Implementation Report

The Project Team expresses satisfaction with the achieved results of the Improving Facilities for Quality Education in Montenegro project. Team concluded that in line with its overall objective, this Project notably contributed to improved quality of educational services, enabling students to develop their full potential through new developed educational facilities, likewise the upgraded existing facilities responsive to the needs of all students.

By supporting the capacities of national and local authorities in improving and optimizing the network of educational institutions and their facilities, project contributed to providing quality educational services which are conformed to modern education system requirements.

Project included the following components: 1. Upgrading of the existing network/facilities of educational institutions in Montenegro; 2. Development of new facilities for the provision of preschool, Primary-school, high-school and university education.

Overview of Project implementation by the project components:

Component 1: Upgrading of the existing network/facilities of educational institutions in Montenegro

Under the umbrella of this Component 4 kindergartens were renovated/reconstructed and/or furnished. UNDP provided technical assistance including preparation and quality check of detailed project design and technical documentation for reconstruction, retrofitting and equipping of pre-school facilities. Furthermore, complete procurement procedure as well as contracting and monitoring of works were carried out by UNDP in accordance with UNDP procedures and MNE legislation.

Following pre-school facilities were subject of this Component:

- Works on renovation of the facility of Kindergarten “Palcica” Kocani in Niksic municipality, has been completed in beginning of 2016. Total value of the project was around 14,000 euro. Kindergarten “Palcica” has two study rooms, a kitchenette, a central hallway with children's changing rooms and a beautifully landscaped and secure backyard. In first school year upon completion of renovation works, around 60 pre-school children have been enrolled in this education unit.

- In 2018 works on renovation of kindergarten “Djina Vrbica” in Podgorica has been completed, with the total value of around 110,000 euro. Renovation included works on changing roof, joinery as well as façade works.

- Kindergarten “Zvoncic” in Zagoric was renovated in 2018. Works included façade works and changing complete joinery. The total value of the project has been around 40,000 euro.

- A kitchen of a brand-new kindergarten “Dragan Radulovic” in the area Stari Aerodrom has been fully equipped within this project. The total value of this intervention was around 22,000 euro. This kitchen will provide three meals a day for around 3,000 children in Podgorica.

- Also, around 7,000 euro has been invested in developing water supply network of several kindergartens in Capital Podgorica, trough drilling water wells and procurement and installation of corresponding equipment, improving energy efficiency.

Component 2: Development of new facilities for the provision of education services in Montenegro

New kindergarten in the Local Community Zupa in municipality of Niksic has been constructed and furnished as an outcome of the partnership between the Ministry of Education, the Public Institution “Dragan Kovacevic”, the municipality of Niksic and UNDP. In this process Ministry of Education provided lend as well as funds for the construction and furnishing of the facility, while the technical documentation including main project design has been provided by PI Dragan Kovacevic.

The UNDP project team facilitated all phases of the process – from project design to technical acceptance of the facility, including quality check and verification of the project design and technical documentation, procurement and contracting procedure, monitoring and supervision of construction works, likewise furnishing process with the additional focus on accessibility for students with special education needs as well as implementation of energy efficiency measures.  The total value of this intervention is approx. 80,000.00 €.

Construction of this facility enabled enrolment of 120 pre-school aged children, supporting the overall national objective - coverage of preschool children to be more than 90% by 2020. Also, it contributed significantly to quality of organization of life of their parents.

Conclusion

In line with the initial set main project objective, we can conclude that project has managed to support creation of better conditions that could meet needs of all students and enable provision of better-quality education services and education programs in Montenegro. Directly or indirectly, better conditions for quality education have been supported for several thousands of children aged 2-6 in the Central region of the country. Project is mostly implemented in line with the set dynamic, despite slowdowns imposed by the changes in management structure of kindergartens.

Within the limits provided by technical documentation and design, the Project managed to improve the overall resource management of the public facilities by implementing energy–efficiency measures and sustainable design ideas thus making facilities more environmentally friendly.

Igor Topalovic,

SI Programme Manager, UNDP Montenegro

October 2019